new starts project planning and development

CHECKLIST OF PROJECT SPONSOR SUBMITTALS TO FTA TO ENTER FINAL DESIGN (fd)

| # PRODUCTS | FTA CONCURRENCE DATE | REFERENCE (Regulations, Guidance, and Other Resources) |
| --- | --- | --- |
| COMPLETION OF PRELIMINARY ENGINEERING | - |  |
| Project Definition/Scope | - | - FTA P&CM Guidelines (Chapter 4) - Full Funding Grant Agreements Guidance 5200.1A (Chapter 2) |
| Project Plans, Drawings, Design Criteria, Standards and Specifications with refined project definition for overall project, tracks or routes, stations, stops and other structures |  |  |
| Master Permitting Plan and Schedule |  |  |
| Geotechnical Baseline Report |  |  |
| Documentation of passenger level boarding design for all stations and/or satisfactory determination of infeasibility for one or more stations and satisfactory alternative plan for accessibility. |  | - 49 CFR Parts 27, 37 & 38 - 36 CFR 1191 & 1192 - DOT Disability Law Guidance, “Full-Length, Level-Boarding Platforms in New Commuter and Intercity Rail Stations” (09/01/05) - Association of American Railroads (AAR) Clearance Plates A-F, H & L - DoD Strategic Rail Corridor Network (STRACNET) clearance profile |
| Project Cost, Schedule and Financial Plan | - | - FTA P&CM Guidelines (Chapters 3 & 4) - Standard Cost Categories for Capital Projects - Alternatives Analysis Technical Guidance (Part II.3) |
| Capital Cost Estimate and Project Schedule in Original Format and Standard Cost Category (SCC) Format (refined and updated to support final design request) |  |  |
| Summary of O&M Cost Assumptions/Productivities (if O&M costs changed since approval to enter PE) |  | - Alternatives Analysis Technical Guidance (Part II.4) - Reporting Instructions |
| Financial Plan and Supporting Information Supporting Final Design Request and Financial Capacity Assessment |  | - 49 CFR 611.11 - Financial Capacity Policy Circular 7008.1A - Guidance for Transit Financial Plans June 2000 - Reporting Instructions - Guidelines and Standards for Assessing Local Financial Commitment |
| Project Development Requirements | - | - 23 CFR 771 - 49 CFR 622 - 2006 Guidance on New Starts Policies and Procedures - May 16, 2006 (Section 1) - Reference for New Starts Rating Information in ROD |
| Final NEPA Documentation (i.e., Categorical Exclusion, Finding of No Significant Impact, or Record of Decision) including description of required environmental permits and New Starts Rating Information in ROD if the New Starts Rating is less than “medium” |  |  |
| Before and After Study Documentation of Methods and “Predicted” Results and Identification of Responsible Contractors |  | - Draft Before and After Guidance Available on Request - 2006 Guidance on New Starts Policies and Procedures - May 16, 2006 |
| TIP and STIP Programming of Final Design and Construction (and update or amendment of long range plan, if needed) |  | - Capital Program Circular 9300.1A - Transportation Planning Final Rule |
| ##### Travel Forecasts (If changed since approval to enter PE) | ##### - | - Travel Forecasting for New Starts Proposals (From FTA Workshop) - Alternatives Analysis Technical Guidance (Part II.5-6) - Reporting Instructions |
| Documentation of Methodologies and Assumptions |  |  |
| Summit Reports and Maps |  |  |
| Travel Forecasts Template |  |  |
| Annualization Factor Justification |  |  |
| PROJECT MANAGEMENT PLAN (PMP) UPDATE | - | - 49 CFR 633 (Subpart C) - FTA P&CM Guidelines (Chapter 2-4) - Grant Management Circular 5010.1C (Chapter 1) - Full Funding Grant Agreements Guidance 5200.1A (Chapter 2) - QA/QC Guidelines |
| Basic Requirements Update | - |  |
| Project Sponsor Staff Organization |  |  |
| Project Budget & Schedule |  |  |
| Procedures Update | - |  |
| Document Control Procedures |  |  |
| Change Order Procedures |  |  |
| Material Testing Procedures |  |  |
| Internal Reporting Procedures |  |  |
| Operational Testing Procedures |  |  |
| Quality Assurance/Quality Control (QA/QC) |  |  |
| Plans Update | - | - FTA P&CM Guidelines (Chapter 2 & 3) |
| Contingency Management Plan (identifying significant areas of uncertainty in scope, cost and schedule) |  |  |
| Real Estate Acquisition Management Plan (RAMP) |  | - 49 CFR 24 - Uniform Act - Real Estate Page of FTA Website and FTA Real Estate Course |
| Rail Fleet Management Plan (RFMP) |  | - Grant Management Circular 5010.1C (Chapter 1) - FFGA Guidance 5200.1A (Chapter 2) |
| Bus Fleet Management Plan (BFMP) |  |  |
| Safety and Security Management Plan (SSMP) |  | - SSMP Circular 5800.1 - Full Funding Grant Agreements Guidance 5200.1A (Chapter 2) - 49 CFR 659 - FTA P&CM Guidelines (Chapter 2) |
| Operating Plan |  | - FTA P&CM Guidelines (Chapter 3) |
| Configuration Management Plan |  | - FTA P&CM Guidelines (Chapter 5) |
| Other Project Management Products | - | - Capital Program Circular 9300.1A (Chapter V) - Grant Management Circular 5010.1C (Chapter 1) - FTA P&CM Guidelines (Chapter 4) |
| Value Engineering Analysis Report |  |  |
| Procurement Contract Packages | - | - FTA P&CM Guidelines (Chapter 4) - Third Party Contracting Circular 4220.1E |
| Contracting Plan for Final Design Phase |  |  |
| Contracting Plan for Construction/Procurement (draft policies and procedures for all proposed contracting) inclusive of profit strategies and proposed risk allocation measures |  |  |
| Claims Avoidance Plan for Final Design |  | - FTA P&CM Guidelines (Chapter 3) |
| Claims Avoidance Plan for Construction/Procurement Phase |  |  |
| General Conditions (preliminarily drafted for design, construction and procurement contracts) |  |  |
| Third Party Agreements | - | - Grant Management Circular 5010.1C (Chapter 1) - 23 CFR 645, Utilities - FTA P&CM Guidelines (Chapter 4) - FFGA Guidance 5200.1A (Chapter 2) |
| Utility Agreements (negotiated and completed to the extent possible) |  |  |
| Master, Interagency, Public/Private, Joint Development, Railroad and Right of Way Agreements (negotiated and completed to the degree possible) |  | - FTA P&CM Guidelines (Chapter 4) |
| New Starts Templates, Certifications, AND OTHER REPORTS | - | - Reporting Instructions |
| New Starts Criteria Templates and Certifications |  |  |
| SCC Annualized Cost Worksheets |  | - Standard Cost Categories for Capital Projects |
| Land Use Supporting Information |  | - Reporting Instructions - Guidelines and Standards for Assessing Transit-Supportive Land Use |
| Making the Case Document |  | - Reporting Instructions - Examples on FTA Website |
| ADMINISTRATIVE REQUIREMENTS | - | - Capital Program Circular 9300.1A (Chapter 6) |
| Legal Capacity (Authority to undertake implementation of proposed transit mode) |  |  |
| Authority to pursue and contract with project delivery method proposed (if not design-bid-build) |  | - FTA P&CM Guidelines (Chapter 4) |
| Grantee Letter of Request for FD Initiation |  |  |