new starts project planning and development

Checklist of Project sponsor submittals to fta to enter Preliminary Engineering (PE)

| PRODUCTS |  | FTA CONCURRENCE DATE | REFERENCE (Regulations, Guidance, and Other Resources) |
| --- | --- | --- | --- |
| ALTERNATIVES ANALYSIS (AA) |  | - | - Alternatives Analysis Technical Guidance (Part II.1) |
| Study Initiation |  | - |  |
| RFP/Scope of Work |  |  |  |
| Problem Statement/Purpose and Need 1 |  |  |  |
| Alternatives |  | - | - Advancing Major Transit Investments - Additional Guidance on Local Initiation of Alternatives Analysis Planning Studies - Alternatives Analysis Technical Guidance (Part II.2) - FTA Course on Alternatives Analysis |
| Conceptual Alternatives (Alternatives Analysis Initiation Package/Scoping Report) 1 |  |  |  |
| Detailed Alternatives (and Operating Plans) 1 |  |  |  |
| Final Alternatives (and Operating Plans) 1 |  |  |  |
| Baseline Alternative |  |  |  |
| ##### Travel Forecasts |  | ##### - | - Travel Forecasting for New Starts Proposals (From FTA Workshop) - Alternatives Analysis Technical Guidance (Part II.5-6) - Reporting Instructions |
| Documentation of Methodologies and Assumptions |  |  |  |
| Summit Reports and Maps |  |  |  |
| Travel Forecasts Template |  |  |  |
| Annualization Factor Justification |  |  |  |
| ##### Cost, Scope and Schedule |  | ##### - | - Alternatives Analysis Technical Guidance (Part II.4) |
| Summary of O&M Cost Assumptions/Productivities |  |  |  |
| Capital Cost Estimate and Project Schedule in Original Format and Standard Cost Category (SCC) Format |  |  | - Standard Cost Categories for Capital Projects - Alternatives Analysis Technical Guidance (Part II.3) - FTA P&CM Guidelines (Chapters 3 & 4) |
| Planning Diagrams, Design Criteria, Concept Design Drawings and Specifications for guideway, stations, support facilities, sitework, systems, real estate, vehicles |  |  |  |
| Documentation of passenger level boarding design for all stations and/or satisfactory determination of infeasibility for one or more stations and satisfactory alternative plan for accessibility. 1 |  |  | - 49 CFR Parts 27, 37 & 38 - 36 CFR 1191 & 1192 - DOT Disability Law Guidance, “Full-Length, Level-Boarding Platforms in New Commuter and Intercity Rail Stations” (09/01/05) - Association of American Railroads (AAR) Clearance Plates A-F, H & L - DoD Strategic Rail Corridor Network (STRACNET) clearance profile |
| ##### Completion of AA Study |  | ##### - | - Alternatives Analysis Technical Guidance (Part I.3) |
| Alternatives Analysis Final Report |  |  |  |
| LPA Adoption by MPO in Constrained (and conforming) Long Range Plan |  |  | - Transportation Planning Final Rule - Advancing Major Transit Investments |
| Before and After Study Documentation of Methods and “Predicted” Results and Identification of Responsible Contractors |  |  | - Draft Before and After Guidance Available on Request - Guidance on New Starts Policies and Procedures – May 16, 2006 |
| TIP and STIP Programming of PE |  |  | - Capital Program Circular 9300.1A - Transportation Planning Final Rule |
| NEPA Scoping |  |  | - Guidance on New Starts Policies and Procedures – May 16, 2006 - Council on Environmental Quality Scoping Memorandum - 23 CFR 771 |
| ##### PROJECT MANAGEMENT PLAN (PMP) |  | ##### - | - 49 CFR 633 (Subpart C) - FTA P&CM Guidelines (Chapter 2-4) - Grant Management Circular 5010.1C (Chapter 1) - Full Funding Grant Agreements Guidance 5200.1A (Chapter 2) - QA/QC Guidelines |
| Basic Requirements |  | - |  |
| Project Sponsor Staff Organization |  |  |  |
| Project Budget & Schedule |  |  |  |
| Procedures |  | - |  |
| Document Control Procedures |  |  |  |
| Change Order Procedures |  |  |  |
| Material Testing Procedures |  |  |  |
| Internal Reporting Procedures |  |  |  |
| Operational Testing Procedures |  |  |  |
| Quality Assurance/Quality Control (QA/QC) |  |  |  |
| Plans | - |  | - Third Party Contracting Circular 4220.1E - FTA P&CM Guidelines (Chapter 2-4) |
| Contracting Plan for Preliminary Engineering Phase |  |  |  |
| Contingency Management Plan (identifying significant areas of uncertainty in scope, cost and schedule) |  |  |  |
| Real Estate Acquisition Management Plan (RAMP) |  |  | - 49 CFR 24 - Uniform Act - Real Estate Page of FTA Website and FTA Real Estate Course |
| Rail Fleet Management Plan (RFMP) |  |  | - Grant Management Circular 5010.1C (Chapter 1) - FFGA Guidance 5200.1A (Chapter 2) |
| Bus Fleet Management Plan (BFMP) |  |  |  |
| Safety & Security Management Plan (SSMP) |  |  | - SSMP Circular 5800.1 - FFGA Guidance 5200.1A (Chapter 2) - 49 CFR 659 - FTA P&CM Guidelines (Chapter 2) |
| Third Party Agreements and Permits (Identified and Scheduled) |  |  | - FTA P&CM Guidelines (Chapter 4) |
| ##### New Starts Templates, Certifications, and Other Reports |  | ##### - | - Reporting Instructions |
| New Starts Criteria Templates and Certifications |  |  |  |
| SCC Annualized Cost Worksheets |  |  | - Standard Cost Categories for Capital Projects |
| Land Use Supporting Information |  |  | - Reporting Instructions - Guidelines and Standards for Assessing Transit-Supportive Land Use |
| Project Finance Plan and Supporting Information |  |  | - 49 CFR 611.11 - Financial Capacity Policy Circular 7008.1A - Guidance for Transit Financial Plans June 2000 - Reporting Instructions - Alternatives Analysis Technical Guidance (Part II.8) - Guidelines and Standards for Assessing Local Financial Commitment |
| Making the Case Document |  |  | - Reporting Instructions - Examples on FTA Website |
| ##### ADMINISTRATIVE REQUIREMENTS |  | ##### - | - Capital Program Circular 9300.1A (Chapter 6) |
| Legal Capacity (Authority to undertake implementation of proposed transit mode) |  |  |  |
| ##### Grantee Letter of Request for PE Initiation |  |  |  |

Not required at this time, but strongly encouraged.

The PMP subcategories listed here are based on the PMP requirements per 49 CFR 633 and FTA’s P&CM Guidelines.  The RAMP, RFMP, BFMP, SSMP, and Third Party Agreements and Permits are typically submitted to FTA as stand-alone documents which supplement the PMP.

Not required at this time, but strongly encouraged.