Executive Committee

Meeting Minutes

Thursday, November 29, 2007, 5:30 p.m.

DOE Information Center

| Committee Members Present | Others Present |
| --- | --- |
| Ben Adams Darryl Bonner Steve Dixon, Vice Chair Lance Mezga, Chair Ron Murphree Kevin Westervelt Absent Ted Lundy, Secretary | David Branch, ORSSAB Luther Gibson Pat Halsey, DOE-ORO Norman Mulvenon Pete Osborne, ORSSAB support office |

Board Officer/DOE Comments

Ms. Halsey reported that DOE has now missed five Federal Facility Agreement milestones. Discussions with EPA and the state are ongoing. Correspondence regarding the milestones was distributed (Attachment 1).

Monthly Board Meetings

December 12

- Agenda - The committee reviewed the draft meeting agenda (Attachment 2). The meeting presentation will feature an update on the status of K-25/K-27 decontamination and decommissioning, and the status of Appendix E & J Milestones for ETTP and other projects. Ms. Halsey said that TDEC’s Roger Petrie, EPA’s Jeff Crane, and Dave Adler will be discussing what information will be provided to the board concerning these milestones. Mr. Adler will be the presenter for DOE for this topic. Jack Howard will be presenting the ETTP material.

- Recommendation - The committee reviewed the “Recommendation on Developing a Stewardship Map Showing Remediated Areas with Waste Left in Place” (Attachment 3) and agreed it was ready to go forward to the board for consideration for approval. Mr. Bonner noted that a few wording “tweaks” may be made before the recommendation goes to the board, but they should not be substantial.

January 9 - The meeting presentation will feature an update by Christine Gelles on the low-level/mixed low-level waste disposition strategy for the Oak Ridge Reservation.

February 13 - Mr. Mezga said that the ’08 budget should be finalized by December 22, so that information, as well as the ’09–’14 validated baseline should be available to the board. He suggested that those topics be presented at the February board meeting as a launch of the board’s EM budget and prioritization review activities. This meeting should be widely advertised to the public as a “public meeting on the EM budget and prioritization process.”

At its March meeting, the board should not have a presentation, he said, but rather devote its meeting to discussion of the budget material.

Committee Reports

Board Finance & Process - Mr. Adams reported that at its November meeting the committee reviewed the FY ’08 ORSSAB cost report (Attachment 4). The committee concurred with facilitation requests for the Stewardship Committee and the Stewardship Education Subcommittee. The committee also discussed activities associated with the EM budget and prioritization review, and development of the FY ’09 ORSSAB budget request. Mr. Branch volunteered to serve as issue manager for retreat planning and as vice chair of the committee.

Environmental Management - Mr. Murphree reported that the committee’s November meeting was canceled. In December the committee will discuss the DOE-Headquarters Engineering and Technology Roadmap and possibly draft a recommendation or comments on it.

Mr. Murphree mentioned that he participated in today’s chairs call, at which Mark Gilbertson discussed the groundwater database DOE-Headquarters is developing. Mr. Gilbertson will discuss the database at the spring chairs meeting.

Public Outreach - Mr. Westervelt reported that at its November meeting Bill Bass volunteered to serve as vice chair. The committee covered several items, including the annual report, providing program material for Channel 15 in Oak Ridge, and developing a new list of organizations to make presentations to. On December 4, Bill Bass will be giving a presentation to the Clinton Rotary Club. He is also working with Sondra Sarten to set up a presentation to the Loudon County School Board. The committee’s December meeting has been canceled.

Stewardship - Mr. Bonner said that at its November meeting the committee agreed to pursue two lines of action regarding the K-25 building historic preservation issue: (1) evaluate the issue and work toward drafting a recommendation and (2) assist DOE in planning a public meeting on the issue. Mr. Bonner said he thought the board should make a formal recommendation on holding the public meeting. Mr. Mezga said DOE is already planning to hold a public meeting, so a recommendation is not necessary.

The Executive Committee discussed the timing of the public meeting on K-25 building historic preservation and agreed that January would be ideal, although it may be necessary to schedule it for February if arrangements cannot be made quickly. Mr. Mezga said that DOE will not be looking for a recommendation from the board until after the meeting is held, so the board should have time to work the issue thoroughly. Staff was asked to email board members and request that they contact Mr. Bonner if they want to help plan and execute the meeting. Mr. Mulvenon said that the Local Oversight Committee is willing to co-host the meeting.

Mr. Bonner said that as part of the development of the historic preservation recommendation that board members would benefit from a field trip to the K-25 building. Staff is working to make arrangements now. The committee will discuss historic preservation again in December, when several people and organizations will be invited to participate in the discussion. Mr. Bonner also reported that the Stewardship Education Subcommittee is updating the Stewardship Education Resource Kit overheads.

Mr. Mezga asked if Bechtel Jacobs had written a historic facilities plan, and if so, are there commitments in the plan about the K-25 building? Mr. Mulvenon said the memorandum of agreement signed by DOE said that it would re-roof the building, seal the Transite, and do whatever necessary to stabilize the building so it is in a safe condition.

Mr. Westervelt said that he has been to the K-25 building several times in the past and that he has a copy of an excellent structural analysis report done by URS Corp. in 2003. Mr. Mezga requested that he send a reference to the report so the board can request it from DOE.

Other Business

Facilitation Support for Stewardship and Stewardship Education - The committee approved Facilitation Services Request Forms (Attachment 5) totaling $1,360 for the Stewardship Committee and $4,480 for the Stewardship Education Subcommittee.

Date of December Meeting - The committee elected to cancel the meeting.

New Bylaws Reporting Requirement - Mr. Osborne asked how the Executive Committee would like to address a new reporting requirement contained in the recently approved bylaws: “The Chair shall appoint a committee of members to conduct an annual evaluation to assess how adequately it is representing stakeholder interests and meeting the needs of the public. The Board may also evaluate the responsiveness of EM.”

Mr. Mezga said that he had assumed the requirement would not apply to the board until next year since the board had only approved the bylaws in October. He asked Ms. Halsey to see if a template is available from DOE-Headquarters so the board can use it next year.

The meeting adjourned at 6:40 p.m.

Action Items

Closed

1.	Mr. Westervelt will send staff a reference to the URS Corp. structural analysis report. Complete 11/29/07

Open

1.	Staff will email board members and request that they contact Mr. Bonner if they want to help execute plan and the meeting on K-25 building historic preservation.

2.	Ms. Halsey will see if an annual evaluation template is available from DOE-Headquarters so the board can use it next year.

3.	Mr. Mezga will notify members at the October board meeting about posting committee minutes on the board’s website and providing them in the monthly meeting packets. He will then have the Executive Committee reconsider discontinuing the paper copies in a couple of months. Carryover item

4.	Mr. Mezga will talk to Pat Halsey about taking board meetings to other communities. Carryover item

5.	Ms. Halsey will address Mr. Dixon’s request for a follow-up briefing on the DOE national low-level/mixed low-level waste disposition strategy. Carryover item

6.	Mr. Mezga will talk to Fred Dolislager about the risk training. Carryover item

Next meeting

Thursday, January 24, 5:30 p.m., at the DOE Information Center

Attachments (5). Available upon request from the ORSSAB support office.

plo