Executive Committee

Meeting Minutes

Thursday, May 29, 2008, 5:30 p.m.

DOE Information Center

| Committee Members Present | Others Present |
| --- | --- |
| Darryl Bonner David Branch Steve Dixon, Vice Chair Ted Lundy, Secretary Ron Murphree Absent Ben Adams Lance Mezga, Chair Kevin Westervelt | Pat Halsey, DOE Norman Mulvenon Pete Osborne, ORSSAB Support Office |

Board Officer/DOE Comments

Ms. Halsey reported that upper tier management met recently to resolve the Federal Facility Agreement (FFA) milestone dispute. Attending were the EPA regional administrator, Jimmy Palmer, Paul Sloan from the state, and Gerald Boyd. Mr. Palmer is writing up the agreement reached by the three parties. He has until July 11 to distribute his write-up. The gist of the agreement is that DOE will not be adding the four additional milestones requested by the regulators. There will be change, though, in the completion date for reservation cleanup and what’s contained in Appendix J.

EPA’s argument with the completion date was that what’s shown past 2016 doesn’t really reflect completion of reservation cleanup. DOE’s assumption that no remediation will be required for groundwater was a problem for epa. The FFA parties said they will ignore this issue for the time being, but when the Integrated Facility Disposition Project (IFDP) gets approved, a new accelerated cleanup document will be signed. During generation of schedule and funding for the ifdp cd-2 is when the regulators will get involved and a new completion date for reservation cleanup will be negotiated. DOE-Headquarters is very happy with the agreement, and Ms. Halsey has heard that Oak Ridge may be the only site with milestones within budget.

Monthly Board Meetings

May 14 Review - The committee reviewed the draft minutes (Attachment 1). Mr. Murphree reported that as a result of the presentation, the Environmental Management (EM) committee is working on a recommendation about surveillance and maintenance.

Mr. Bonner asked about action items from the meeting. Ms. Halsey said that the IFDP CD-1 will not be available to the public until it has been approved. The list of facilities included in the IFDP scope was sent out to staff today for distribution to the board. Mr. Bonner asked if DOE knows how may buildings will fall under NEPA rather than CERCLA. Ms. Halsey said that they have been identified. Mr. Bonner asked if the board could get the approved CD-0. Ms. Halsey said it is available on the DOE web site. She offered to supply Mr. Bonner with the Internet address.

June 11 - The committee reviewed the draft meeting agenda (Attachment 2). The presentation will be an update on the EM Waste Management Facility and the potential for expansion. The committee generated several topics they would like to see covered in the presentation:

- what percentage of waste will be going to the landfill on Chestnut Ridge versus what’s going to EM Waste Management Facility;

- permitting requirements;

- waste acceptance criteria;

- salvage opportunities as buildings are taken down;

- closure and surveillance and maintenance requirements, and the associated responsibilities by the state; and

- the total scope of landfills the EM program uses.

Mr. Bonner asked if DOE has a current Cultural Resources Management Plan and when it will be updated. Ms. Halsey offered to find out.

July 9 - The presentation will be an overview of EM history and progress how Orssab has influenced the program.

Committee Reports

Board Finance & Process - Mr. Branch reported that at its May meeting the committee reviewed the FY 2008 ORSSAB cost table (Attachment 3). The committee also discussed the FY 2009 ORSSAB budget, the FY 2010 DOE-Oak Ridge EM budget submittal, and ORSSAB’s financial setup.

EM - Mr. Murphree reported that in May the committee heard an update on the TSCA Incinerator, including the burn plan and plans to shut down the facility in 2010. The committee also heard about the progress of East Tennessee Technology Park cleanup and ponds remediation. That presentation transformed into a lengthy discussion of contamination in Mitchell Branch. Unrelated to that, the committee is developing two recommendations: one on the DOE-Headquarters Waste Information Management System and one on surveillance and maintenance issues from the May 14 IFDP presentation.

Public Outreach - Mr. Osborne reported that in May the committee discussed the four new organizations it would like to give presentations to and Secret City Festival staffing. The editorial plan for the July issue of the Advocate newsletter was approved. Ms. Halsey recommended that the board’s DOE staff be invited to participate in staffing the Secret City Festival booth. Mr. Osborne offered to send an email.

Stewardship - Mr. Bonner said that in May the committee reviewed the latest version of the Bethel Valley Land Use Control Implementation Plan. The committee also reviewed the Oak Ridge National Laboratory Interpretive Plan for possible stewardship implications.

Other Business

Board Presentation Topics that Would be of Interest to Other Communities - Mr. Dixon suggested the board consider meeting in Knoxville’s Vestal community sometime next year since residents there would probably be interested in hearing a presentation on the Witherspoon cleanup. Mr. Murphree suggested holding the meeting at the new senior citizens center near Old Maryville Pike and John Sevier Highway.

Mr. Mulvenon said the Local Oversight Committee held a similar meeting at the community center. He suggested the presentation focus on the status of project and what will happen with the sites when cleanup is over. He suggested having the state give part of the presentation since they’re the lead agency. Mr. Dixon asked Mr. Lundy and Mr. Murphree to develop the idea.

Risk Training - Mr. Osborne reported that the training has been set for July 15 at Commerce Park. Mr. Murphree said he had spoken with Spencer Gross about canceling the EM committee’s July meeting in favor of the training, and there was nothing on the committee’s agenda that couldn’t be moved to another month. Mr. Bonner said that this was true for Stewardship as well.

Chairs Letters - The committee reviewed two letters generated during the April EM SSAB chairs meeting: “To Support the Establishment and Continuation of the Office of Communication” and “Recommendation that Quarterly Project Reviews be Shared with the EM SSAB” (Attachments 4 and 5). The committee voted to endorse Mr. Mezga’s signing the letters if he elects to do so.

Ms. Halsey remarked that the Quarterly Project Reviews are very difficult to understand, and she would recommend that some sort of explanation be included with them if they are made available. She offered to go ahead and distribute them, but Mr. Dixon suggested waiting until the letter went to DOE-Headquarters to see if there is any direction from them first.

The meeting adjourned at 6:25 p.m.

Action Items

Closed

1.	Mr. Mezga will find out if there will be a cost for the risk training presentation. There will be no cost unless the trainer has to generate some materials.

2.	Mr. Mezga will talk to Fred Dolislager about the risk training. Complete.

Open

1.	Ms. Halsey will supply Mr. Bonner with the Internet address for the approved IFDP CD-0.

2.	Ms. Halsey will find out if DOE has a current Cultural Resources Management Plan and when it will be updated.

3.	Staff will email the board’s DOE staff about manning the Secret City Festival booth.

4.	Mr. Lundy and Mr. Murphree will develop the idea of holding a board meeting in Knoxville’s Vestal community sometime next year.

5.	Staff will set up a joint risk training meeting in July for the EM and Stewardship committees. Carryover item

6.	The EM and Stewardship committees will provide technical content direction for the risk training. Carryover item

7.	Ms. Halsey will find out if ORSSAB members can attend the Federal Facility Agreement workshop. Carryover item. Status: The meeting has not been set yet, but one or two members can probably attend.

8.	Executive Committee members will look at the board presentation list for topics that would be of interest to other communities. Carryover item.

Next meeting

Thursday, June 26, 5:30 p.m., at the DOE Information Center

Attachments (5). Available upon request from the ORSSAB support office.

plo