| Acquisition Process Scenario: 10. Small Business Innovation Research (SBIR) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Roles: PO, BO, FO, OSDBU, AT, SSA, Offerors, PO/BO |  |  | Systems: C = Current, F= Future, FP = Future Potential |  |  |  |  |  |  |
| PO | Program Office (Role performs: program management, sustainment/logistics, data, facility support, programmatics, end user) |  | #### BO |  | Buying Office (Role performs: contracting/purchasing functions) |  |  |  |  |
| FO | Finance Office (Role performs: accounting functions, budget functions) |  | #### OSDBU |  | Small Business |  |  |  |  |
| AT | Acquisition Team (Role performs: Defined by FAR 1.102-3) |  | #### SSA |  | Source Selection Authority- Determine Awardee |  |  |  |  |
| Offerors | Quoters, Bidders, or Offerors |  | #### PO/BO |  | Either or PO/ BO |  |  |  |  |
| # | Activity | #### Description | #### Role | Systems |  |  |  | Information Exchanges | Control / Business Rules |
|  |  |  |  | C |  | Name | F |  |  |
| 1. | ### Define Requirements |  |  |  |  |  |  |  |  |
| 1.1 | Determine Need | Draft requirement, establish budget, and seek budget approval. | PO |  |  |  |  |  | FAR 7.105(a), 7.107, 10.110(a), 11.002, 11.401, |
| 1.1.X | DARPA Consolidates Areas of Interest Across Federal Government and Publishes Listing | All interested labs and other research activities may submit topic areas. | PO |  |  |  |  |  |  |
| 1.1.1 | Record Funding | Research activities insert “wedge” in budget to plan for award of acceptable proposals under submitted topics. | FO |  |  |  |  |  |  |
| 1.2 | Validate Funding | Validate funding line. | BO |  |  |  |  |  | OMB Circular A-11; DoD FMR Vol 2A, Chapter 2A Sec 0102; FAR 32.702 |
| 1.2.1 | Validate Funding | Validate funding line and budget restrictions. | PO |  |  |  |  |  |  |
| 1.2.2 | Validate Funding | Validate funding line and budget restrictions. | FO |  |  |  |  |  |  |
| 1.X | Receive and evaluate submittals in Topic Area | Program office receives submittals and evaluates them. Submittals selected for award are forwarded to the buying office for processing. | PO |  |  |  |  |  |  |
| 1.3. | Acquisition Planning | Acquisition plan prepared IAW agency policy. | PO |  |  |  |  |  | FAR: 1.102-3, 7.103, 7.105; 7.4, 14.201(a), 15.100, 15.101, 15.201(c) FAR 19.202 |
| 1.4 | Purchase Request | Submit to Buying Office. Should include Statement of work/ specifications, and Evaluation Criteria. | PO |  |  |  |  |  | DoDS FMR Vol 3, Chapter 15, Sec 150202; FAR 32.7 |
| 1.4.1 | Communicate Purchase Request to BO | Transfer of purchase request data from PO thru FO to BO. |  |  |  |  |  |  | Agency-specific |
| 1.5 | Assigned Buyer / Contract Specialist | Buying Office analyzes requirement; assigns to buyer / contract specialist. | BO |  |  |  |  |  | Agency policy; FAR 7.102(b) OMB Cir A-11 |
| 3.0 | Issue Model Contract | Issue model contract to selected vendor. |  |  |  |  |  |  |  |
| 3.3 | Pre-Solicitation Process | Pre-solicitation process. |  |  |  |  |  |  |  |
| 3.3.2 | Build Solicitation | Develops and coordinates review of model contract. This includes technical requirements provided and reviewed by the PO. The Legal Office reviews for legal sufficiency. | BO | X |  | DOL –Wage Determination (Davis-Bacon) | X | - Extract wage determination (post in the solicitation for construction) | FAR 15.203-204 |
|  |  |  |  | X |  | NTIS / SCA Wage Determination | X | - Obtain service contract wage determinations |  |
| 3.4 | Solicitation Process |  |  |  |  |  |  |  |  |
| 3.4.2 | Issue Model Contract | Issue model contract directly to selected vendor. | BO | X |  | FBO | X | - Issue / post solicitation | FAR 15.205 |
|  |  |  |  |  |  | FedTEDS | X | - Upload technical drawings |  |
| 4. | Evaluate Responses | Evaluate Responses activities based on RFP. |  |  |  |  |  |  |  |
| 4.8 | Exchanges with Offerors | Negotiate contract terms and conditions with selected vendor. | BO | X |  | DOL Wage Determination Web Site (Davis-Bacon) | X | - Extract wage determination from Dept of Labor and post in the solicitation for construction |  |
|  |  |  |  | X |  | NTIS / SCA Wage Determination | X | - Obtain service contract wage determinations |  |
| 4.8.1 | Receipt of Proposal Revisions | Receive proposal revisions as a result of ongoing negotiation with selected vendor. | BO |  |  |  |  |  |  |
| 4.8.2 | Evaluation of Proposal Revisions | Evaluate technical proposal, price/costs, terms and conditions; Contracting Officer brings in additional expertise as required for review. This is an iterative process. | BO |  |  |  |  |  |  |
| 4.8.4 | Receipt of Final Proposal Revisions | Agree on final terms and conditions with vendor. Verify that the program office still feels the contract should be awarded. | BO |  |  |  |  |  |  |
| 4.9 | Pre-Award Surveys and Approvals | Verify eligibility of prospective awardee thru EEO clearance (as applicable), DCAA & DCMA. | BO | X |  | DOL pre-award Website, | x | - Check vendor EEO | FAR 9.1; 9.4; 22.805(a) |
|  |  |  |  | X |  | EPLS | X | - Obtain EPLS status |  |
|  |  |  |  |  |  | BPN | X | - Obtain EPLS status |  |
|  |  |  |  |  |  | D&B | X | - Check financials |  |
| 5.0 | Issue Award |  |  |  |  |  |  |  |  |
| 5.1 | Verify Funds Availability | Ensure sufficient funds are available for proposed award value. | BO |  |  |  |  |  | FAR 32.702 |
| 5.2 | Prepare Award | Assemble and prepare award documentation. Execute procurement instrument. | BO |  |  |  |  |  | FAR 15.204, 15.504 |
| 5.3 | Prepare Management Award Information | Develop and submit federal procurement data regarding specific current award. | BO | X |  | FPDS | X | - Report Information | FAR 4.6 |
|  |  |  |  |  |  | GWAC Index | X | - Post award data |  |
| 5.4 | Issue Award Notices | Post required notices: - Pre-award notices under set- asides this is an intent to award to vendor (only for vendors in competitive range) - Congress (as applicable), - Post award notice (FBO); - Unsuccessful Offerors - DOL (as applicable) | BO | X |  | FBO | X | - Post award notice | FAR 5.303, 15.503, DFARS 204.6; agency regs for reports to Congress |
|  |  |  |  |  |  | DOL | X | - Inform award of service based contract performance |  |
|  |  |  |  | X |  | Sub-net |  | - Post subcontracting opportunities |  |
|  |  |  |  | X |  | FACNET |  | - EDI Transaction |  |
| 5.5 | Distribute Award Document | Send document / notification to: - Finance office - Program Office - OSDBU - Contractor - Contract Administration - DCAA - Security | BO | P |  | EDA | X | - Post all award documents to provide for internal notifications | FAR 4.201 |
|  |  |  |  |  |  | CADO | X | - Post contract award documents to provide for transparency and visibility |  |
| 5.6 | Perform Post Award Debriefings | One-on-one discussion with non-selected vendors of the aspects of their submittal and top-level information of the winner only. Coordinate with Legal and Program Office—Program Office MUST attend | BO |  |  |  |  |  | FAR 15.506 |
| 5.7 | Address Post-Award Protest | Resolve post award protests, thru Alternative Dispute resolution (ADR) or court. Rule 4 file is developed. This activity is coordinated with Legal Office. | BO | X |  | GAO website |  | - Conduct legal research | FAR 12.102(b), 13.106-3 (c), 14.408-8, 15.507, 33.1 |
|  |  |  |  | X |  | Court of Claims Web site |  | - Conduct legal research |  |
|  |  |  |  | X |  | Lexus/Nexus & Others |  | - Conduct legal research |  |
| 6. | Monitor Performance/Contract Administration |  |  |  |  |  |  |  |  |
| 6.1 | Conduct Post-Award Orientation | Conduct post award conferences exchanging information to verify baseline program performance, and to create consistent expectations between the contractor and government team. Activity may be worked in conjunction with PO and Administrative Contracting Officer (ACO). | BO |  |  |  |  |  | FAR 42.5 |
| 6.2 | Issue Notice to Proceed | Provide authority to proceed with contract performance. | BO |  |  |  |  |  | FAR 36.213(e) |
| 6.3 | Monitor & Document Performance | Communication and documentation between Government and Contractor regarding quality and timeliness. Accomplished by COTR under authority of Contracting Officer (PCO or ACO). | PO | x |  | DOD CPARS | x | - Post performance information | FAR 42, 46.4 |
|  |  |  |  | X |  | NIH CPS | x | - Post performance information |  |
|  |  |  |  | X |  | NASA PPDBS | x | - Post performance information |  |
|  |  |  |  | X |  | Army PPMIS |  | - Post performance information |  |
|  |  |  |  | X |  | FDIC |  | - Post performance information |  |
|  |  |  |  | X |  | Education |  | - Post performance information |  |
|  |  |  |  | x |  | DOD CPARS | x | - Post performance information |  |
| 6.3.1 | Inspect Goods or Services | Preparation and completion of receiving documentation (e.g. DD250). | PO |  |  | PPIRS | x | - Collecting passive past performance information as it relates to timeliness quality, and delivery | FAR 46.5 |
| 6.3.2 | Accept Goods or Services | Done for each contract line item number. | BO/PO |  |  |  |  |  | FAR 46.5 |
| 6.3.3 | Manage Property | Adjust agency property (includes government furnished items or equipment or contractor purchased items or equipment). | PO | X |  | FEDS or DRMO |  | - Identify disposal of excess contractor acquired property |  |
| 6.4 | Process Contract Changes | Issue modifications or change orders. Contracting Officer working in coordination with PO, ACO, FO, & Legal. | BO |  |  |  |  |  | FAR 43 |
| 6.4.1 | Verify Funding | Ensure sufficient funds are available for proposed award value. | BO |  |  |  |  |  | FAR 32.702 |
| 6.4.2 | Prepare Management Award Information | Develop and submit federal procurement data regarding specific current award. | BO | X |  | FPDS-NG | X | - Report management information | FAR 4.6 |
|  |  |  |  |  |  | GWAC Index | X | - Post award Management data on GWAC index as applicable |  |
| 6.4.3 | Issue Novation Agreements | Administrative modification to the contract due to changing contractor name, banking information, and addresses. ACO / PCO must approve name change. | BO |  |  | BPN | X | - Notification of name change | FAR 42.12 |
| 6.5 | Assignment of Claims | Re-designate remittance entity. | BO |  |  | BPN | X | - Change payee (EFT) | FAR 32.8 |
| 7. | Approve Payment |  |  |  |  |  |  |  |  |
| 7.1 | Receive Invoice | Must meet requirements set forth in contract. Role is dependent on how agency writes contract. | BO, FO, PO |  |  |  |  |  | FAR 52.232-25 |
| 7.2 | Submit Invoice to Finance Office | Communicate approved invoice to Finance Office. | BO, PO |  |  |  |  |  | FAR 32.9 |
| 7.3 | Match Invoice to Receiving Report and Obligating Document | Ensure goods and services have been performed satisfactory against contract requirements. | FO |  |  |  |  |  | FAR 46.502 FAR 32.702 |
| 8. | Pay Vendor |  |  |  |  |  |  |  |  |
| 8.1 | Receive Approved Invoice | Finance Office receives an approved invoice thru Buying Office. | FO |  |  |  |  |  | DoD FMR Vol 10, Chapter 9, Sec 0903 |
| 8.2 | Ensure Availability of Funds | Verify accounting records (matching process). | FO |  |  |  |  |  | FAR 32.702 |
| 8.3 | Verify EFT Information | Finance Office originally obtained EFT information when they received the obligating document. This information must be verified before payment. | FO | P |  | BPN/CCR | X | - Obtain EFT data from BPN | FAR 32.11 |
| 8.4 | Process Payment | Produce payment requests and create an electronic voucher that is transmitted to Treasury for disbursement. | FO |  |  |  |  |  | FAR 32.9 |
| 8.4.1 | Verify Off-sets | Verify if payment should be reduced due to amounts owed to government by contractor. | Treasury, DFAS | X |  | TOP | X | - Verify payment e.g. TIN | Debt Collection Improvement Act PL 104-134 |
| 8.4.2 | Transfer Funds | Pay Vendor via check or EFT. | Federal Reserve, DFAS |  |  |  |  |  |  |
| 9. | Close Out |  |  |  |  |  |  |  |  |
| 9.1 | Certify All Work has been Completed | Check that all requirements under contract have been satisfactorily met and that there are no outstanding claims or judgments. | PO |  |  |  |  |  | FAR 4.804-5(a) |
| 9.2 | Settle Any Claims | Negotiate outstanding claims and obtain release of claims. | BO |  |  |  |  |  | FAR 4.804-5(a)(14) |
| 9.3 | Issue Final Past Performance Evaluation | Produce final performance evaluation identifying quality and timeliness throughout the history of the contract. | PO | X |  | DOD CPARS | X | - Update performance data for close-out | FAR 42.15 |
|  |  |  |  | x |  | NIH CPS | x | - Update performance data for close-out |  |
|  |  |  |  | x |  | NASA PPDBS | x | - Update performance data for close-out |  |
| 9.4 | Pay Final Invoice | See Pay vendor 8.1-8.42. |  |  |  |  |  |  | FAR 4.804-5(b), 52.222-7, 52.52.222-41(k) |
| 9.5 | Maintain Archival Contract Files | Maintain official contract records in accordance agency procedures and NARA requirements. | BO |  |  | FPDS-NG | X | - Report close-out information (12c FPDS-NG requirement reason for modification “closed-out”) | FAR 4.805 |
|  |  |  |  |  |  |  | X | - Record Mgt per NARA |  |