Key number:	     	ODOT Region:       	County:

Contract #: _______

By OPL

Project title:	     	,

(Project title on plan cover sheet MUST MATCH the title used within the special provisions)

This PS&E package is being submitted for advertisement authorization and competitive design-bid-build procurement.  It is due to the Office of Pre-Letting by       	for a       week advertisement and bid opening on      .

PS&E submittals that are late, incomplete, or that contain errors deemed likely to affect successful procurement or constructability may be returned for correction and scheduled to a later bid date.

Preliminary Engineering expense account (EA) number:

Federal Aid # or "State”	     	, FHWA Oversight Status:   (If unknown, call Highway Program Office)

Type of work: 	(Should match title sheet)

Class of work:	(From special provision description of work page)

- Total Estimated construction cost = 	TE $     	 as of

("Grand Total" from estimate)	           Date

- Programmed PCS Funding = 	PCS $     	 as of

“Construction Phase; CURRENT EST” from PCS)                                   	           Date

STATEMENT OF PROJECT READINESS:  <check one>

	ALL project requirements and deliverables required by PD-02 and/or listed on checklist have been satisfied and all required PS&E deliverables are attached hereto.

	Specific project requirements and/or deliverables remain outstanding and are indicated as not complete on the checklist. The attached signed and approved PD-02 Exception Letter(s) explains each outstanding item and include a resolution plan(s) and the expected resolution date(s).  Unless explicitly stated in the exception letter the project is assumed to be approved for ADVERTISEMENT ONLY.

PS&E Submittal Prepared by:	_________________________________	___________	______________________

PTL/CPM/LAL 				Date		Phone

Funding sufficiency by:	____________________________________	___________	______________________

ODOT Area Manager				Date		Phone

Sufficient funding has been programmed to cover the cost of the project

Technical sufficiency by:	____________________________________	___________	______________________

ODOT Technical Center Manager			Date		Phone

OPL only

PS&E overview by:	_________________________________	___________

OPL QA staff 				Date

Approved for advertisement:	_________________________________	___________

OPL Unit Manager 				Date

PS&E Submission Date ___________     PS&E Acceptance Date ___________

NOTES:

- Items marked “NO” in the “Completed?” column of Sections 2-8 will require Deputy Director approval for advertisement (PD-02 Exception).  Sample exception requests are provided on the OPL web site.  FHWA approval may also be required to move to advertisement.

- Items not identified for PS&E delivery but applicable for complete project archival are to be documented as “on-file.”  This means all relevant information is to be documented within the project master file and available for audit.

- POR=Professional of Record.

- For definition of acronyms used below see OPL web site.

| - FHWA REQUIREMENTS | FORMAT | Completed? |  |  | Notes |
| --- | --- | --- | --- | --- | --- |
|  |  | YES | NO | N/A |  |
| - Has FHWA approved any related STIP changes? | On file |  |  |  | Mandatory |
| - If project is NEPA Class 1 or Class 3, has EA or EIS been completed? (mark NA if project is Class 2) | On file |  |  |  | Mandatory |
| - Have all elements of form “FHWA Required Documentation to complete the Environmental Process for Class 2 Projects” (aka “CE Minimums”) been satisfied? (mark NA if project is Class 1 or Class 3) | Provide PDF copy with signatures. |  |  |  | Mandatory |
| - Has FHWA approved all project changes to the access of affected Interstate facilities? | On file |  |  |  | Mandatory |
| - Have required FHWA Public Interest Findings (PIF) been submitted and approved for any Patented, Proprietary, Sole Source, or Salvage Materials Requests? Pre-approval required by OPL Unit manager. | Provide approved copies with PS&E submittal |  |  |  | Mandatory |
| - Have any needed Buy America waivers been granted by FHWA? | Provide copies with PS&E submittal |  |  |  | Mandatory |

| - DESIGN DOCUMENTATION | FORMAT | Completed? |  |  | Notes |
| --- | --- | --- | --- | --- | --- |
|  |  | YES | NO | N/A |  |
| - Title sheet with V-number, Federal ID#, separate drawing index, and applicable ODOT signature block? Note: Project title on cover sheet MUST match the title used within the special provisions section 00120.05. | Signed by Tech. Center Manager or POR. |  |  |  |  |
| - Have all required Design Exceptions been approved by the ODOT State Roadway Engineer and FHWA (if required)? Status available on the Roadway Engineering Design Exception site http://egov.oregon.gov/ODOT/HWY/ENGSERVICES/design_exceptions.shtml | On file |  |  |  |  |
| - Are Final Design Plans for all applicable non-bridge disciplines complete? | Submit POR signed 11"x17" mylars + one paper copy. Two paper copies if FFO. |  |  |  |  |
| - Are Final Bridge Plans complete? Note: Full size (22"x34") Mylars will be scanned and archived per ODOT Bridge Section requirements and returned to the project team for addition of as constructed details prior to re-submittal to ODOT. | POR signed full size mylars + one 11x17 paper 11x17 copy. Two paper copies if FFO. |  |  |  |  |
| - Have all referenced Standard Drawings been verified to be the required current version? | Included in drawing index, plan sheet 1A |  |  |  |  |
| - Have ALL Final Signal Plans been signed by the State Traffic Engineer? | Signatures on items 2.c as required |  |  |  |  |
| - Are all required Technical reports such as; hydraulics, pavement, geotechnical and traffic, complete and available for PM and/or contractor review if needed? | On-file |  |  |  |  |
| - Have all required pre-construction access management deliverables under PD-03 or PD-03(A) been completed? | On file |  |  |  |  |
| - Has the Region Project Delivery Manager or Area Manager documented the decision to waive any of the deliverables required under PD-03 or PD-03 (A)? | On file |  |  |  |  |
| - Has the Official Project Access List been approved by the TCM and the RAME as required by PD-03 and PD-03 (A)? | On file |  |  |  |  |
| - Mobility Considerations Project Checklist - Available in Highway Mobility Operations Manual or online at: http://www.oregon.gov/ODOT/HWY/docs/mobchecklistfill.pdf TMP required if any "Impact on Mobility" boxes marked. | On file |  |  |  |  |
| - Transportation Management Plan (TMP) - A “Full” TMP is required for projects greater than $5,000,000 or on an Interstate Freeway within an established Transportation Management Area. A “Simplified” TMP is required on projects not meeting the “Full” criteria. Guidance and examples contained in documents and forms section of http://www.oregon.gov/ODOT/HWY/TRAFFIC-ROADWAY/traffic_control.shtml#Transportation_Management_Plan . For questions contact State TCP Engineer. | On file |  |  |  |  |
| - INTERGOVERNMENTAL AGREEMENTS | FORMAT | Completed? |  |  | Notes |
|  |  | YES | NO | N/A |  |
| - Have all required Intergovernmental Agreements (IGA) been signed by all parties (fully executed)? IGA status available from your agreements specialist or the IGA database located at http://rssa.odot.state.or.us/cf/agreements/index.cfm | On file |  |  |  |  |
| - Have all required IGA advance deposits been received by the Highway Program Office? | On file |  |  |  |  |

| - SPECIAL PROVISIONS | FORMAT | Completed? |  |  | Notes |
| --- | --- | --- | --- | --- | --- |
|  |  | YES | NO | N/A |  |
| - Are Final Special Provisions including required "Boiler Plate" updates with POR certification complete? (For review and electronic archival, all edits MUST be made with track changes on in accordance with “Bid Booklet/ Special Provisions Document Assembly” http://www.oregon.gov/ODOT/HWY/SPECS/2008_special_provisions.shtml#Part_00000 ) | Submit paper and e-copy. POR certification sheets in PDF. |  |  |  |  |
| - Signed “Special Provision Integrity Certification” including documentation of approved non-standard fill-in-the-blank changes to Part 00100 – General Conditions or other legal changes in any other Parts (00200 – 03000) (i.e. Warranties, Incentive/Disincentives, Liquidated Damages)? | Submit original |  |  |  |  |
| - Are applicable DBE/MWESB aspirational target sheets included? Information from ODOT Civil Rights office. | If yes must be in special provisions |  |  |  |  |
| - Are applicable OJT provisions included? Information from ODOT Civil Rights office. | If yes must be in special provisions |  |  |  |  |
| - If required, has Mandatory Pre-bid been approved by Area Manager and date coordinated with OPL staff? Requires one extra advertisement week for pre-bid meeting. | If yes must be in special provisions |  |  |  |  |
| - Was ODOT insurance risk assessment tool utilized and the results and incorporated in specs? http://highway.intranet.odot.state.or.us/cf/pdwp/risk/index.cfm | Submit copy of program output |  |  |  |  |
| - Did ODOT Risk Coordinator concur with the requirement for Pollution Liability Insurance, if calculated in the PDWP Risk Insurance Assessment? | Provide copy of concurrence (email format) |  |  |  |  |

| - ESTIMATE and CONSTRUCTION SCHEDULE | FORMAT | Completed? |  |  | Notes |
| --- | --- | --- | --- | --- | --- |
|  |  | YES | NO | N/A |  |
| - Has the Cost Estimate been completed in Trns*port Estimator? Submit electronic files (.est and .dat) via Region/OBDP share drive, email to OPL, or data disk. | Submit paper and electronic copy from Trns*port Estimator |  |  |  |  |
| - Have all anticipated items been approved in accordance with PD-07? Not required for CE, contingency, asphalt smoothness bonuses, asphalt statistical bonus, asphalt escalation, fuel escalation, steel escalation, or bid item modifier. REF: PD-08. Check n/a if no anticipated items. | On file |  |  |  |  |
| - Has the project Construction Schedule been completed in CPM type format (Microsoft Project preferred)? Backup data expected to be on file for schedule review and/or validation audit. | Provide copy |  |  |  |  |

| - PERMITS, CLEARANCES ETC. | FORMAT | Completed? |  |  | Notes |
| --- | --- | --- | --- | --- | --- |
|  |  | YES | NO | N/A |  |
| - Army Corps of Engineers individual 404 Permit Allowed by FHWA as PD-02 exception. | On file |  |  |  |  |
| - Biological Opinion (BO) and/or Environmental Species Act (ESA) consultation letter | On file |  |  |  |  |
| - SHPO Section 106 Clearance and/or Memorandum of Agreement (MOA) | On file |  |  |  |  |
| - FHWA 4(f) Permit | On file |  |  |  |  |
| - FHWA 6(f) Permit | On file |  |  |  |  |
| - Air Quality | On file |  |  |  |  |
| - FHWA Noise Clearance | On file |  |  |  |  |
| - Land Use Actions requiring local planning approval including goal exceptions | On file |  |  |  |  |
| - Final HazMat Reports | On file |  |  |  |  |
| - DEQ Indirect Source Permit | On file |  |  |  |  |
| - Tribal Employment Rights Office agreement Required only on or near Umatilla Indian Reservation. | On file |  |  |  |  |
| - Erosion Control Plan | On file |  |  |  |  |
| - DSL Removal/Fill Permit | On file |  |  |  |  |
| - DOGAMI Material Source Permit | On file |  |  |  |  |
| - Coast Guard Waterway Permit | On file |  |  |  |  |
| - Airport and/or FAA Clearance | On file |  |  |  |  |
| - Night-time construction noise variance | On file |  |  |  |  |
| - Building permits | On file |  |  |  |  |
| - Sewerage Agency permits | On file |  |  |  |  |
| - Street closure permits | On file |  |  |  |  |
| - Tree/vegetation removal permit | On file |  |  |  |  |
| - County development review | On file |  |  |  |  |
| - Other required Federal permits | On file |  |  |  |  |
| - Other required State permits | On file |  |  |  |  |
| - Other required Local permits | On file |  |  |  |  |
| - USFS/BLM Right of Entry/Use permit | On file |  |  |  |  |
| - Water Impoundment Permit | On file |  |  |  |  |
| - Water Well Permit | On file |  |  |  |  |
| - Wild and Scenic River Act (WSRA) permit and/or coordination | On file |  |  |  |  |

| - CERTIFICATIONS | FORMAT | Completed? |  |  | Notes |
| --- | --- | --- | --- | --- | --- |
|  |  | YES | NO | N/A |  |
| - Is the Right-of-Way Certification complete and signed by the Region R/W Manager? http://www.oregon.gov/ODOT/HWY/ROW/publications.shtml | Provide PDF copy of signed original |  |  |  |  |
| - Are ALL R/W Certification Block 4 properties (holdouts) shown on plan sheets and listed within special provisions as per the requirements of the ODOT R/W Manual? | On file |  |  |  |  |
| - Are all required Railroad Agreements and Permits complete and signed? (aka "Railroad Certification.” Contact ODOT Railroad Liaison for information) | On file |  |  |  |  |
| - Final Utility Timing and Status Report complete and signed with required portions included within the special provisions? | On file. Provide PDF copy IF full Federal oversight project. |  |  |  |  |
| - GENERAL | FORMAT | Completed? |  |  | Notes |
|  |  | YES | NO | N/A |  |
| - Is any required Personal Services Contract for construction engineering (PM) services complete and signed? Name, address, and phone number of PM who will be administering the contract MUST be listed on the special provision description of work page. | On file and in special provisions |  |  |  |  |
| - Are all required Personal Services Contracts for Professional-of-Record engineering construction support complete and signed? | On file |  |  |  |  |
| - Have all required scope changes been approved by the OTC? | On file |  |  |  |  |
| - If there are critical construction constraints that justify this project having a higher priority during the processing of the construction contract documents identify them here or attach a separate document. (i.e. in-water work restrictions, special no-work periods, critical completion times, etc.). | Provide justification document if special processing is desired. | Notes: |  |  |  |