FINAL Cruise Instructions

ECO-FOCI

NOAA Ship MILLER FREEMAN, Cruise MF-07-07

May 7 – May 18, 2007

Chief Scientist – Janet Duffy-Anderson, NOAA/AFSC

- FINAL CRUISE INSTRUCTIONS

  - Cruise Title – Ecosystem and Fisheries-Oceanography Coordinated Investigations (Eco-FOCI).

  - Cruise Numbers

    - Cruise Number – MF-07-07

    - Eco-FOCI Number – 4MF07

  - Cruise Dates

    - Departure – Depart Dutch Harbor, Alaska, at 1500 hours on Monday, May 7, 2007.

    - Arrival – Arrive Dutch Harbor, Alaska, at 0800 hours on Friday, May 18, 2007.

  - Operating Area –Bering Sea.

- CRUISE OVERVIEW

  - Cruise Objectives – We will conduct an ichthyoplankton survey in the Bering Sea in the vicinity of Pribilof Canyon, Alaska.  This work is needed to describe larval fish and zooplankton assemblages in the Bering Sea – basin, slope, outer shelf – in spring.  In particular, this area is a potential conduit for transport larvae of slope-spawning fishes (Greenland halibut, arrowtooth flounder, rockfish) to the continental shelf.  Data on physical characteristics of the water column will also be collected.  Satellite tracked drifters may be released in Bering and/or the Pribilof Canyon vicinity to study depth-discrete current trajectories.

  - Applicability – These instructions, with FOCI Standard Operating Instructions for NOAA Ship MILLER FREEMAN, dated March 2007, present complete information for this cruise.

  - Participating Organizations

NOAA – Alaska Fisheries Science Center (AFSC)

7600 Sand Point Way N.E.

Seattle, Washington 98115-0070

  - Personnel

    - Chief Scientist

| Name | Gender | Affiliation | E-mail Address | Citizenship |
| --- | --- | --- | --- | --- |
| Janet T. Duffy-Anderson | Female | AFSC | Janet.Duffy-Anderson@noaa.gov | USA |
| (206) 526-6465 |  |  |  |  |

    - Participating Scientists

| Name | Gender | Affiliation | E-mail Address | Citizenship |
| --- | --- | --- | --- | --- |
| Ann Matarese | Female | AFSC | Ann.Matarese@noaa.gov | USA |
| Christina Jump | Female | AFSC | Christina.Jump@noaa.gov | USA |
| Colleen Harpold | Female | AFSC | Colleen.Harpold@noaa.gov | USA |
| Susan J. Picquelle | Female | AFSC | Susan.Picquelle@noaa.gov | USA |
| Deborah M. Blood | Female | AFSC | ### Debbie.Blood@noaa.gov | USA |
| Dawn Roje | Female | AFSC | dawnr5@u.washington.edu | USA |

  - Administration

    - Ship Operations

Marine Operations Center, Pacific

1801 Fairview Avenue East

Seattle, Washington 98102-3767

Tel: (206) 553-4548  /  Fax: (206) 553-1109

CDR Michael Devany, NOAA

Chief, Operations Division, Pacific (MOP1)

Telephone: (206) 553-8705

Cellular: (206) 390-7527

E-mail: ChiefOps.MOP@noaa.gov

CDR Frank Wood, NOAA

Deputy Chief, Operations Division, Pacific (MOP1)

Telephone – Work: (206) 553-4764

E-mail: DeputyOps.MOP@noaa.gov

    - Scientific Operations

Dr. Phyllis J. Stabeno, PMEL		Dr. Jeffrey Napp, AFSC

Telephone: (206) 526-6453			Telephone: (206) 526-4148

E-mail: Phyllis.Stabeno@noaa.gov 		E-mail: Jeff.Napp@noaa.gov

- OPERATIONS

  - Data To Be Collected – A goal of the Eco-FOCI program is to identify the physical and biological factors that underlie ecosystem change and to understand how those factors interact.  One focus is the effects of perturbations at lower trophic levels.  We will collect ichthyoplankton using 60-cm Bongo nets (60BON) and zooplankton using 20-cm Bongo nets (20BON), and a Neuston net.  We will also employ a Multiple Opening/Closing Net and Environmental Sensing System (MOCNESS) at selected locations over the slope and shelf.  CTD casts will be made at selected stations to collect physical data as well as data on nutrients, microzooplankton, and chlorophyll concentrations.  We will also deploy 3-4 satellite-tracked drifters to study movements of current in the canyon and on the shelf.

We anticipate running the SIMRAD ER 60 Scientific Echosounder Monitoring system to collect ancillary data on adult fish aggregations during the entire cruise.

  - Data To Be Collected

    - Scientific Computer System (SCS) – The ship's SCS shall operate throughout the cruise, acquiring and logging data from navigation, meteorological, oceanographic, and fisheries sensors.  See FOCI Standard Operating Instructions for NOAA Ship MILLER FREEMAN (SOI 3.2.15.3) for specific requirements.

  - Staging Plan – The majority of the equipment necessary for the cruise was loaded onto NOAA Ship MILLER FREEMAN before the ship’s departure from Seattle, Washington.  We request that the MILLER FREEMAN pick up the MOCNESS cradle and frame from the OSCAR DYSON warehouse in Kodiak, Alaska at it’s Kodiak, AK inport (April 13-18, 2007).  We request that we be allowed to set up equipment, including the MOCNESS hardware and the MOCNESS termination, when the ship returns to Dutch Harbor on Sunday, May 6, 2007.  We anticipate sending two scientists the evening of Saturday, May 5, 2007, for this purpose.  We request that these persons be allowed to stay on board the ship on the evening May 6, 2007, if space is available.  We request that that some support personnel from the ship – a survey technician and someone from the deck department – be available the morning of Sunday, May 6, 2007, to assist the scientists in the setup of the MOCNESS.  We will use the chemistry lab, the rough lab, and the slime lab for sample and equipment preparation and request as much counter and cabinet space as possible.  We will also be using DataPlot for CTD, MOCNESS, and SEACAT operations.

  - De-staging Plan – Samples and gear will remain on board the ship until the completion of MF-07-08 and be offloaded then.  Additional sampling equipment will remain on board, in the hold, for use during Cruise MF-07-10.

  - Cruise Plan – The cruise will depart from Dutch Harbor, Alaska, at 1500 hours on Monday, May 7, 2007, and occupy a series of approximately 100 stations from the Bering Sea FOCI grid.  Stations will also include Bering Canyon and Pribilof Canyon.  Stations may be added or dropped at sea.  See Section 9.2 MF-07-07 Chartlet and Section 9.3 MF-07-07 Station Locations for details.

At every station, a Sameoto Neuston net will be deployed first to collect fish larvae in the surface layer.  Samples from the Neuston net gear will be preserved in 1.8% buffered formaldehyde.

Following completion of the Neuston tow, a Marine Assessment Monitoring and Prediction (MARMAP) Bongo tow (SOI 3.2.2) will be conducted.  The SBE 19 SEACAT, the 20-cm Bongo net with 0.150-mm mesh netting and the 60-cm Bongo net with 0.505-mm mesh on Nets 1 and 2 will be mounted together for this tow.  Bongo tows will be to a depth of 300 meters, or to 10 meters off bottom, whichever is shallower.  A subset of deep bongo tows may be performed in Pribilof Canyon at the discretion of the Chief Scientist and with approval of the Commanding Officer.  The sample from 60BON Net 1 will be preserved in its entirety in 1.8% buffered formaldehyde.  The sample from 60BON Net 2 will be sorted for Greenland halibut (GH) larvae and northern rock sole (NRS) larvae.  GH larvae and NRS larvae will be preserved in EtOH, and the remainder of the sample will be discarded.  The sample from 20BON Net 1 will be preserved in its entirety in 1.8% buffered formaldehyde; the sample from Net 2 will be discarded.

A series of MOCNESS tows – 0.505-mm mesh – will be performed at selected stations over the basin, slope, and outer shelf to determine vertical distribution of GH larvae.  Stations to be determined at sea at the discretion of the Chief Scientist and the Commanding Officer.  One station may be occupied for 24 hours to conduct a diel study of vertical migration.  CTDs will be conducted prior to each MOCNESS tow to collect physical data and microzooplankton information.

  - Station Locations – See Section 9.3 Cruise MF-07-07 Station Locations.

  - Station Operations – The following are operations to be conducted on this cruise.  The procedures for these operations are listed in the FOCI Standard Operating Instructions for NOAA Ship MILLER FREEMAN (SOI).  Operations not addressed in the SOI and changes to standard procedures are addressed below.

- Chlorophyll Samples (SOI 3.2.11),

- CTD/Water Sample Operations (SOI 3.2.1),

- MARMAP Bongo Tows (SOI 3.2.2),

- Neuston tows, (SOI 3.2.4),

- MOCNESS Tows (SOI 3.2.6),

- ARGOS Satellite Tracked Drifter Buoy Deployments (SOI 3.2.13), and

- SIMRAD ER 60 Scientific Echosounder Monitoring (SOI 3.2.14).

  - Underway Operations – The following are underway operations to be conducted on this cruise.  The procedures for these operations are listed in the FOCI Standard Operating Instructions for NOAA Ship MILLER FREEMAN (SOI).  Operations not addressed in the SOI and changes to standard procedures are addressed below.

- Scientific Computer System (SCS) Data Acquisition (SOI 3.2.15.3),

- Acoustic Doppler Current Profiler (ADCP) Operations (SOI 3.2.15.2),

- Radiometer Operations (SOI 3.2.14)

- Fluorometer Monitoring (SOI 5.3), and

- Thermosalinograph monitoring (SOI 5.3).

  - Applicable Restrictions – None.

  - Small Boat Operations – None.

- FACILITIES

  - Equipment and Capabilities Provided by Ship

- Oceanographic winch with slip rings and 3-conductor cable terminated for CTD,

- Manual wire-angle indicator,

- Oceanographic winch with slip rings and 3-conductor cable terminated for the SBE SEACAT, for net tow operations,

- Sea-Bird Electronics’ SBE 911plus CTD system with stand, each CTD system should include underwater CTD, weights, and pinger.  There should be one deck unit and tape recorder for the two systems,

- 10-liter Niskin sampling bottles for use with rosette (10 plus 4 spares),

- Conductivity and temperature sensor package to provide dual sensors on the CTD (primary),

- Sea-Bird Electronics’ SBE-19 SEACAT system,

- Meter block for plankton tows,

- Wire speed indicators and readout for quarterdeck and Rowe winches,

- For meteorological observations: 2 anemometers (one R. M. Young system interfaced to the SCS), calibrated air thermometer (wet-and dry-bulb) and a calibrated barometer and/or barograph,

- Freezer space for storage of biological and chemical samples (blast and storage freezers, indicate desired temperatures),

- SIMRAD ER-60 echosounder,

- Bench space in DataPlot for PCs, monitor, printer to fly MOCNESS,

- Bench space for PC and microscope in Data Plot for data analysis,

- Scientific Computer System (SCS),

- Aft Rowe winch with single conductor cable and slip rings for MOCNESS,

- Electrical connection between Rowe winch and Data Plot,

- Removable stern platform (removed),

- Laboratory space with exhaust hood, sink, lab tables and storage space,

- Sea-water hoses and nozzles to wash nets (quarterdeck and aft deck),

- Adequate deck lighting for night-time operations,

- Navigational equipment including GPS and radar,

- Safety harnesses for working on quarterdeck and fantail, and

- Ship’s crane(s) used for loading and/or deploying.

  - Equipment and Capabilities Provided by Scientists

- Sea-Bird Electronics’ SBE 911plus CTD system,

- Sea-Bird Electronics’ SBE-19 SEACAT system,

- PMEL PC with SEASOFT software for CTD data collection and processing,

- Fluorometer and light meter to be mounted on CTD,

- CTD stand modified for attachment of fluorometer,

- Conductivity and temperature sensor package to provide dual sensors on the CTD (backup),

- CTD rosette sampler,

- 60-cm Bongo sampling arrays,

- 20-cm Bongo arrays,

- Spare wire angle indicator,

- Neuston frame and nets,

- Bridle for neuston net,

- MOCNESS,

- ARGOS tracked drifter buoys with optical sensors,

- Miscellaneous scientific sampling and processing equipment,

- Cruise Operations Database (COD)

- DISPOSITION OF DATA AND REPORTS

  - The following data products will be included in the cruise data package:

- NOAA Form 77-13d, Deck Log – Weather Observation Sheets,

- Electronic Marine Operations Abstracts,

- SCS backup - recordable compact diskette (CD-RW),

- Calibration Sheets for all ship's instruments used,

- PMEL CTD Weather Observation Logs,

- CTD Cast Information/Rosette Log,

- Autosalinometer Logs, and

- Ultra-cold Freezer Temperature Daily Log (SOI 5.4).

  - Pre and Post-cruise Meetings – Cruise meetings may be held in accordance with FOCI Standard Operating Instructions for NOAA Ship MILLER FREEMAN (SOI 5.5).

- ADDITIONAL PROJECTS

  - Definition – Ancillary and piggyback projects are secondary to the objectives of the cruise and should be treated as additional investigations.  The difference between the two types of secondary projects is that an ancillary project does not have representation aboard and is accomplished by the ship's force.

  - Ancillary Projects – Any ancillary work done during this project will be accomplished with the concurrence of the Chief Scientist and on a not-to-interfere basis with the programs described in these instructions and in accordance with the NOAA Fleet Standing Ancillary Instructions.

Piggyback Projects – None

- HAZARDOUS MATERIALS

  - Inventory – See Section 9.4 Cruise MF-07-07 HAZMAT Inventory.

  - Material Safety Data Sheet (MSDS) – All MSDSs can be found on the OERD HAZMAT Emergency Guidelines – MSDS compact diskette dated January 2007 supplied to the ship. A copy of all required MSDS was delivered with the chemicals when ship was loaded.

- MISCELLANEOUS

  - Communications – Specific information on how to contact the NOAA Ship MILLER FREEMAN and all other fleet vessels can be found at:

http://www.moc.noaa.gov/phone.htm

  - Important Telephone and Facsimile Numbers and E-mail Addresses

    - Pacific Marine Environmental Laboratory (PMEL)

FOCI – Ocean Environmental Research Division (OERD2):

- (206) 526-4700 (voice)

- (206) 526-6485 (fax)

Administration:

- (206) 526-6810 (voice)

- (206) 526-6815 (fax)

E-Mail: FirstName.LastName@noaa.gov

    - Alaska Fisheries Science Center (AFSC)

FOCI – Resource Assessment and Conservation Engineering (RACE):

- (206) 526-4171 (voice)

- (206) 526-6723 (fax)

E-Mail: FirstName.LastName@noaa.gov

    - NOAA Ship MILLER FREEMAN – Telephone methods listed in order of increasing expense:

Homeport – Seattle, Washington:

- (206) 553-4589

- (206) 553-4581

- (206) 553-8344

United States Coast Guard – Kodiak, Alaska:

- (907) 487-9752

- (907) 487-9753

- (907) 487-4397

- (907) 487-4398

Cellular:

- (206) 790-7594

Iridium:

- (808) 659-5684

INMARSAT Mini-M:

- 011-872-761-267-346 (voice/PBX)

- 011-872-761-267-347 (voice)

- 011-872-761-267-348 (fax)

INMARSAT B:

- 011-872-330-394-120 (voice)

- 011-872-330-394-121 (fax)

E-Mail: NOAA.Ship.Miller.Freeman@noaa.gov (mention the person’s name in SUBJECT field)

    - Marine Operations Center, Pacific (MOP)

Operations Division (MOP1):

- (206) 553-4548 (voice)

- (206) 553-1109 (facsimile)

E-Mail: FirstName.LastName@noaa.gov

E-Mail to Radio Room: Radio.Room@noaa.gov

- APPENDICES

  - MF-07-07 Equipment Inventory

| Equipment | Quantity | Dimension | Weight |  | Total Weight |  |
| --- | --- | --- | --- | --- | --- | --- |
| Larval Supply Trunks | 1 | 20"x22"x36" | 80 | lbs | 80 | lbs |
| Microzooplankton Supply Trunks | 2 | 20"x22"x36" | 90 | lbs | 180 | lbs |
| Formaldehyde Containers | 3 | 20-L | 40 | lbs | 120 | lbs |
| Carboy, 95% Reagent Alcohol | 1 | 20-L | 40 | lbs | 40 | lbs |
| Miscellaneous Gear Trunks | 4 | 20"x22"x36" | 80 | lbs | 320 | lbs |
| 60-cm Bongo Frame | 1 | 8"x26"x60" |  |  |  |  |
| 20-cm Bongo Frame | 1 | 8"x14"x16" |  |  |  |  |
| MOCNESS Frame | 1 | 45”x120” | 250 | lbs | 250 | lbs |
| Cases, Glass Jars, 32-oz | 30 | 8"x12"x15" | 50 | lbs | 1,500 | lbs |
| Cases, Glass Jars, 8-oz | 10 | 4"x6" 8" | 8 | lbs | 80 | lbs |
| TOTAL: |  |  |  |  | 2,570 | lbs |

  - MF-07-07 Chartlet

  - MF-07-07 Station Locations

| NS Grid | EW Grid | DegLat | MinLat | DegLong | MinLong | latitude | longitude |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BP | 7 | 54 | 19.88 | -167 | 22.57 | 54.3313 | -167.376 |
| BJ | 7 | 54 | 34.2 | -166 | 37.2 | 54.57 | -166.62 |
| BP | 16 | 54 | 59.44 | -167 | 59.71 | 54.99075 | -167.995 |
| BP | 22 | 55 | 25.82 | -168 | 24.82 | 55.43039 | -168.414 |
| BP | 25 | 55 | 39.01 | -168 | 37.47 | 55.65021 | -168.625 |
| BS | 25 | 55 | 31.85 | -168 | 59.83 | 55.53086 | -168.997 |
| BV | 25 | 55 | 24.69 | -169 | 22.13 | 55.41151 | -169.369 |
| BY | 25 | 55 | 17.53 | -169 | 44.37 | 55.29216 | -169.74 |
| CB | 25 | 55 | 10.37 | -170 | 6.55 | 55.17281 | -170.109 |
| CE | 25 | 55 | 3.21 | -170 | 28.66 | 55.05346 | -170.478 |
| CH | 25 | 54 | 56.05 | -170 | 50.71 | 54.9341 | -170.845 |
| CK | 25 | 54 | 48.88 | -171 | 12.7 | 54.81475 | -171.212 |
| CK | 28 | 55 | 2.07 | -171 | 25.16 | 55.03457 | -171.419 |
| CH | 28 | 55 | 9.24 | -171 | 3.21 | 55.15392 | -171.054 |
| CE | 28 | 55 | 16.4 | -170 | 41.2 | 55.27327 | -170.687 |
| CB | 28 | 55 | 23.56 | -170 | 19.12 | 55.39262 | -170.319 |
| BY | 28 | 55 | 30.72 | -169 | 56.98 | 55.51197 | -169.95 |
| BV | 28 | 55 | 37.88 | -169 | 34.78 | 55.63132 | -169.58 |
| BS | 28 | 55 | 45.04 | -169 | 12.52 | 55.75068 | -169.209 |
| BP | 28 | 55 | 52.2 | -168 | 50.2 | 55.87003 | -168.837 |
| BM | 28 | 55 | 59.36 | -168 | 27.81 | 55.98938 | -168.464 |
| BM | 25 | 55 | 46.17 | -168 | 15.04 | 55.76956 | -168.251 |
| BJ | 25 | 55 | 53.33 | -167 | 52.55 | 55.88891 | -167.876 |
| BJ | 28 | 56 | 6.52 | -168 | 5.35 | 56.10873 | -168.089 |
| BG | 28 | 56 | 13.68 | -167 | 42.84 | 56.22808 | -167.714 |
| BG | 25 | 56 | 0.5 | -167 | 29.99 | 56.00826 | -167.5 |
| BD | 25 | 56 | 7.66 | -167 | 7.37 | 56.12761 | -167.123 |
| BD | 28 | 56 | 20.85 | -167 | 20.26 | 56.34743 | -167.338 |
| BD | 31 | 56 | 34.04 | -167 | 33.22 | 56.56725 | -167.554 |
| BG | 31 | 56 | 26.87 | -167 | 55.76 | 56.4479 | -167.929 |
| BJ | 31 | 56 | 19.71 | -168 | 18.23 | 56.32854 | -168.304 |
| BM | 31 | 56 | 12.55 | -168 | 40.65 | 56.20919 | -168.678 |
| BP | 31 | 56 | 5.39 | -169 | 3 | 56.08984 | -169.05 |
| BS | 31 | 55 | 58.23 | -169 | 25.28 | 55.97049 | -169.421 |
| BV | 31 | 55 | 51.07 | -169 | 47.51 | 55.85114 | -169.792 |
| BY | 31 | 55 | 43.91 | -170 | 9.67 | 55.73179 | -170.161 |
| CB | 31 | 55 | 36.75 | -170 | 31.76 | 55.61244 | -170.529 |
| CE | 31 | 55 | 29.59 | -170 | 53.8 | 55.49309 | -170.897 |
| CH | 31 | 55 | 22.42 | -171 | 15.78 | 55.37374 | -171.263 |
| CK | 31 | 55 | 15.26 | -171 | 37.69 | 55.25439 | -171.628 |
| CK | 34 | 55 | 28.45 | -171 | 50.29 | 55.47421 | -171.838 |
| CH | 34 | 55 | 35.61 | -171 | 28.42 | 55.59356 | -171.474 |
| CE | 34 | 55 | 42.77 | -171 | 6.48 | 55.71291 | -171.108 |
| CB | 34 | 55 | 49.94 | -170 | 44.48 | 55.83226 | -170.741 |
| BY | 34 | 55 | 57.1 | -170 | 22.42 | 55.95161 | -170.374 |
| BV | 34 | 56 | 4.26 | -170 | 0.3 | 56.07096 | -170.005 |
| BS | 34 | 56 | 11.42 | -169 | 38.12 | 56.19031 | -169.635 |
| BP | 34 | 56 | 18.58 | -169 | 15.87 | 56.30966 | -169.265 |
| BM | 34 | 56 | 25.74 | -168 | 53.56 | 56.42901 | -168.893 |
| BJ | 34 | 56 | 32.9 | -168 | 31.19 | 56.54836 | -168.52 |
| BG | 34 | 56 | 40.06 | -168 | 8.75 | 56.66771 | -168.146 |
| BD | 34 | 56 | 47.22 | -167 | 46.25 | 56.78706 | -167.771 |
| BD | 37 | 57 | 0.41 | -167 | 59.36 | 57.00688 | -167.989 |
| BG | 37 | 56 | 53.25 | -168 | 21.82 | 56.88753 | -168.364 |
| BJ | 37 | 56 | 46.09 | -168 | 44.21 | 56.76818 | -168.737 |
| BM | 37 | 56 | 38.93 | -169 | 6.55 | 56.64883 | -169.109 |
| BP | 37 | 56 | 31.77 | -169 | 28.82 | 56.52948 | -169.48 |
| BS | 37 | 56 | 24.61 | -169 | 51.02 | 56.41013 | -169.85 |
| BV | 37 | 56 | 17.45 | -170 | 13.16 | 56.29078 | -170.219 |
| BY | 37 | 56 | 10.29 | -170 | 35.24 | 56.17143 | -170.587 |
| CB | 37 | 56 | 3.12 | -170 | 57.26 | 56.05208 | -170.954 |
| CE | 37 | 55 | 55.96 | -171 | 19.23 | 55.93273 | -171.321 |
| CH | 37 | 55 | 48.8 | -171 | 41.12 | 55.81338 | -171.685 |
| CK | 37 | 55 | 41.64 | -172 | 2.96 | 55.69403 | -172.049 |
| CK | 40 | 55 | 54.83 | -172 | 15.7 | 55.91385 | -172.262 |
| CH | 40 | 56 | 1.99 | -171 | 53.9 | 56.0332 | -171.898 |
| CE | 40 | 56 | 9.15 | -171 | 32.05 | 56.15255 | -171.534 |
| CB | 40 | 56 | 16.31 | -171 | 10.13 | 56.2719 | -171.169 |
| BY | 40 | 56 | 23.48 | -170 | 48.14 | 56.39125 | -170.802 |
| BV | 40 | 56 | 30.64 | -170 | 26.11 | 56.5106 | -170.435 |
| BS | 40 | 56 | 37.8 | -170 | 4 | 56.62995 | -170.067 |
| BP | 40 | 56 | 44.96 | -169 | 41.84 | 56.7493 | -169.697 |
| BM | 40 | 56 | 52.12 | -169 | 19.61 | 56.86865 | -169.327 |
| BJ | 40 | 56 | 59.28 | -168 | 57.32 | 56.988 | -168.955 |
| BG | 40 | 57 | 6.44 | -168 | 34.97 | 57.10735 | -168.583 |
| BD | 40 | 57 | 13.6 | -168 | 12.55 | 57.2267 | -168.209 |
| BD | 43 | 57 | 26.79 | -168 | 25.82 | 57.44652 | -168.43 |
| BG | 43 | 57 | 19.63 | -168 | 48.19 | 57.32717 | -168.803 |
| BJ | 43 | 57 | 12.47 | -169 | 10.51 | 57.20782 | -169.175 |
| BM | 43 | 57 | 5.31 | -169 | 32.75 | 57.08847 | -169.546 |
| BP | 43 | 56 | 58.15 | -169 | 54.94 | 56.96912 | -169.916 |
| BS | 43 | 56 | 50.99 | -170 | 17.06 | 56.84977 | -170.284 |
| BV | 43 | 56 | 43.83 | -170 | 39.13 | 56.73042 | -170.652 |
| BY | 43 | 56 | 36.66 | -171 | 1.12 | 56.61106 | -171.019 |
| CB | 43 | 56 | 29.5 | -171 | 23.06 | 56.49171 | -171.384 |
| CE | 43 | 56 | 22.34 | -171 | 44.94 | 56.37236 | -171.749 |
| CH | 43 | 56 | 15.18 | -172 | 6.76 | 56.25301 | -172.113 |
| CK | 43 | 56 | 8.02 | -172 | 28.52 | 56.13366 | -172.475 |
| CK | 46 | 56 | 21.21 | -172 | 41.41 | 56.35348 | -172.69 |
| CH | 46 | 56 | 28.37 | -172 | 19.69 | 56.47283 | -172.328 |
| CE | 46 | 56 | 35.53 | -171 | 57.91 | 56.59218 | -171.965 |
| CB | 46 | 56 | 42.69 | -171 | 36.07 | 56.71153 | -171.601 |
| BY | 46 | 56 | 49.85 | -171 | 14.17 | 56.83088 | -171.236 |
| BV | 46 | 56 | 57.01 | -170 | 52.22 | 56.95023 | -170.87 |
| BS | 46 | 57 | 4.17 | -170 | 30.19 | 57.06958 | -170.503 |
| BP | 46 | 57 | 11.34 | -170 | 8.11 | 57.18893 | -170.135 |
| BM | 46 | 57 | 18.5 | -169 | 45.97 | 57.30828 | -169.766 |
| BJ | 46 | 57 | 25.66 | -169 | 23.77 | 57.42764 | -169.396 |
| BG | 46 | 57 | 32.82 | -169 | 1.5 | 57.54699 | -169.025 |
| BD | 46 | 57 | 39.98 | -168 | 39.17 | 57.66634 | -168.653 |
| BD | 49 | 57 | 53.17 | -168 | 52.6 | 57.88615 | -168.877 |
| BG | 49 | 57 | 46.01 | -169 | 14.89 | 57.7668 | -169.248 |
| BJ | 49 | 57 | 38.85 | -169 | 37.11 | 57.64745 | -169.619 |
| BM | 49 | 57 | 31.69 | -169 | 59.27 | 57.5281 | -169.988 |
| BP | 49 | 57 | 24.52 | -170 | 21.37 | 57.40875 | -170.356 |
| BS | 49 | 57 | 17.36 | -170 | 43.4 | 57.2894 | -170.723 |
| BV | 49 | 57 | 10.2 | -171 | 5.39 | 57.17005 | -171.09 |
| BY | 49 | 57 | 3.04 | -171 | 27.3 | 57.0507 | -171.455 |
| CB | 49 | 56 | 55.88 | -171 | 49.16 | 56.93135 | -171.819 |
| CE | 49 | 56 | 48.72 | -172 | 10.96 | 56.812 | -172.183 |
| CH | 49 | 56 | 41.56 | -172 | 32.69 | 56.69265 | -172.545 |
| CK | 49 | 56 | 34.4 | -172 | 54.37 | 56.5733 | -172.906 |
| CK | 52 | 56 | 47.59 | -173 | 7.4 | 56.79312 | -173.123 |
| CH | 52 | 56 | 54.75 | -172 | 45.77 | 56.91247 | -172.763 |
| CE | 52 | 57 | 1.91 | -172 | 24.07 | 57.03182 | -172.401 |
| CB | 52 | 57 | 9.07 | -172 | 2.32 | 57.15117 | -172.039 |
| BY | 52 | 57 | 16.23 | -171 | 40.51 | 57.27052 | -171.675 |
| BV | 52 | 57 | 23.39 | -171 | 18.64 | 57.38987 | -171.311 |
| BS | 52 | 57 | 30.55 | -170 | 56.7 | 57.50922 | -170.945 |
| BP | 52 | 57 | 37.71 | -170 | 34.7 | 57.62857 | -170.578 |
| BM | 52 | 57 | 44.88 | -170 | 12.65 | 57.74792 | -170.211 |
| BJ | 52 | 57 | 52.04 | -169 | 50.53 | 57.86727 | -169.842 |
| BG | 52 | 57 | 59.2 | -169 | 28.35 | 57.98662 | -169.473 |
| BD | 52 | 58 | 6.36 | -169 | 6.11 | 58.10597 | -169.102 |

9.4  MF-07-07 HAZMAT Inventory

| Chemical | CAS Number | Respondee | Org | Qty | H | F | R | Storage Color Code | Hazard Class | Packing Group Number | UN | Reportable Quantity | Response Indices |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ethanol | 64-17-5 | Duffy-Anderson | AFSC | 20-L | 3 | 4 | 2 | Flammable | 3 | II | 1170 | 5,000 LBS | 1 |
| Formaldehyde | 50-00-0 | Duffy-Anderson | AFSC | 60-L | 3 | 2 | 2 | Flammable | 3 & 8 | III | 1198 | 100 LBS | 1 |
| Sodium Borate | 1330-43-4 | Duffy-Anderson | AFSC |  | 1 | 0 | 0 | General | Not regulated |  |  |  | 2 |
| Spill Response 1: Ventilate area of leak or spill. Remove all sources of ignition. Wear appropriate personal protective equipment. Isolate hazard area. Keep unnecessary and unprotected personnel from entering. Contain and recover liquid when possible. Use non-sparking tools and equipment. Collect liquid in an appropriate container or absorb with an inert material (e. g., vermiculite, dry sand, or earth), and place in a chemical waste container. Do not use combustible materials, such as saw dust. Do not flush to sewer! If a leak or spill has not ignited, use water spray to disperse the vapors, to protect personnel attempting to stop leak, and to flush spills away from exposures. U.S. Regulations (CERCLA) requires reporting spills and releases to soil, water and air in excess of reportable quantities. The toll free number for the U.S. Coast Guard National Response Center is (800) 424-8802. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Spill Response 2: Ventilate area of leak or spill. Wear appropriate personal protective equipment. Pick up and place in a suitable container for reclamation or disposal, using a method that does not generate dust. |  |  |  |  |  |  |  |  |  |  |  |  |  |

9.5  Deemed Exports-NAO 207-12

The procedures for foreign nationals are listed in the FOCI Standard Operating Instructions for NOAA Ship MILLER FREEMAN (SOI), Section 9.0