TABLE OF CONTENTS

HOW WE BEGAN	1

THE STRATEGY – FOCUS ON THE CRITICAL FEW	2

THE PROJECT AREA – WHY IS IT IMPORTANT TO FOCUS HERE	6

THE SETTING – PAST PRESENT AND FUTURE	7

PARTNERS – THE KEY TO SUCCESS	12

THE PROJECTS – STAYING FOCUSED ON THE GOAL	14

THE CUSTOMERS	18

THE CONTROVERSIES	20

COMPETING VISIONS	22

MARKETING – SHARING THE VISION	24

GOVERNANCE – HOW THE PARTNERSHIP WORKS	26

THE OPERATIONS PLAN	27

THE OPERATIONS PLAN	28

FINANCIAL PLAN	31

EVALUATION - MEASUREMENT AND ACCOUNTABILITY	34

RISKS AND ASSUMPTIONS	35

APPENDIX A - Process For Selecting High Priority Watersheds For Restoration	1

APPENDIX B – Existing Partnerships	1

APPENDIXC – Strengths and Weaknesses of Partners	1

APPENDIX D - Detailed Budget	1

APPENDIX E  - Implementation and Effectiveness Monitoring Plan	1

# HOW WE BEGAN

In March of 1999 the United States Forest Service Leadership Conference highlighted water and watersheds as the issue of the decade.  They agreed that focused, integrated efforts would be necessary for successful restoration of watersheds.  To implement the concepts, they requested that National Forests and Research Stations throughout the United States submit proposals for large-scale watershed restoration demonstration areas.  As a result of that request, proposals from the Siuslaw and Siskiyou National Forests and the Columbia River Gorge National Scenic Area were combined with a proposal from Ducks Unlimited for restoration of Pacific Northwest Coastal Estuaries.  This combination of proposals initiated the Pacific Coast Watershed Partnership.  Since September of 1999, individuals from many state and federal agencies along with private and volunteer groups have been working together to shape the concept of the Pacific Coast Watershed Partnership.  This business plan is a result of that collaborative planning.

THE VISION

The Pacific Coast Watershed Partnership is a locally led and regionally supported collaborative targeting efficient and effective watershed protection and restoration.  The focus is on restoration of water quality and aquatic habitat to bring about recovery of salmon, trout and migrating waterfowl.  Restoring key watersheds as a refuge system along coastal areas of Oregon and Washington is the heart of the partnership.  Within target watersheds, existing local watershed councils will continue to coordinate projects and develop programs to fund those projects.  Between target watersheds, Ducks Unlimited and others through the Pacific Coast Joint Venture program, will strategically protect, restore, and enhance key wetland and estuarine habitats along the Pacific Coast.  Together, resources will be allocated and leveraged to maximize project delivery and efficiency addressing local priorities in an ecologically beneficial way.  Federal and state resources and leadership will integrate public and private land conservation.  The success of this partnership will be demonstrated by visible and measurable restoration of resource conditions and endangered species recovery.  The success will be of national as well as international significance. The following groups have already taken an active interest in this effort:

##### Bureau of Land Management   Local Landowners  US Forest Service

##### Ducks Unlimited              State of Oregon          Siuslaw Watershed Council

##### State of Washington        Soil and Water Conservation Districts

Coquille Watershed Council          Dungeness River Management Team

Natural Resources Conservation Service    Farm Service Agency   Sport Fisherman

Skagit Watershed Council  US Fish and Wildlife Service    County Gmnts.

National Marine Fisheries Service    Bonneville Power Administration     Audubon

Native American Tribes   Department of Environmental Quality

Environmental Protection Agency     Pacific Coast Joint Venture

Resource Conservation and Development Districts       US Army Corp of Engineers

# THE STRATEGY – FOCUS ON THE CRITICAL FEW

There is a need to focus watershed restoration efforts.  There is a need to demonstrate that watershed restoration will bring about recovery of threatened and endangered species.  The Pacific Coast Watershed Partnership will provide the focus necessary to bring about aquatic species recovery.  The strategy (Figure 1) involves selecting a group of watersheds, spread throughout the coastal areas of Oregon and Washington, which together will provide a refuge system from which species recovery can occur.  The watersheds will be selected through a scientific process that involves evaluation of biological and physical integrity as well as incorporating areas where significant investments have already been made toward protecting and restoring watershed conditions (Appendix A).   The selected watersheds will have the potential to produce high quality salmon and trout habitat for species recovery.  Ultimately, they will provide the strongholds of salmon and trout populations that will seed other areas as populations increase.  As restoration is completed in the initial set of watershed in the Pacific Coast Watershed Partnership, adjacent areas will be prioritized to continue the focused restoration strategy.  Through the involvement of key funding and decision-making agencies in the selection process, there will be commitment to focus funds and personnel to facilitate the necessary high priority restoration in these few critical areas.

Individual watershed restoration efforts through local watershed councils are well underway.  Many watershed groups formed locally in the 1980’s when environmental issues were highlighted.  However, over the past 4 to 6 years, the focus on local action through development of watershed councils has escalated.  Since the mid to late 1990s, the States of Oregon and Washington have both taken an active role in the salmon recovery process and have authorized all state agencies to actively seek restoration projects to restore water quality and aquatic habitat.  The states are funding development of or strengthening existing watershed councils and allocating funds to implement restoration activities.  Local watershed councils lead assessments of watershed condition and follow the assessments with action plans which determine where, when and what type of projects are critical to restoration of their particular area.  These local planning groups strive to coordinate agencies and willing local landowners in a collaborative restoration effort.

Individual watershed efforts will continue on their own. There are hundreds of individual watershed councils working diligently to restore watershed conditions across the Pacific Northwest.  However, the magnitude and cost of needed restoration is enormous.  There is not enough money to complete all the needed restoration and there is insufficient qualified staff to design and implement restoration projects across the two states.  Over the past seven years, there have been billions of dollars dedicated to active watershed restoration. Still, we are not been able to prove that the activities employed have made a difference in the quality of aquatic habitat or to the populations of salmon and trout throughout a watershed.  Projects are selected and implemented opportunistically and randomly throughout both states.

Identification of watersheds that are critical for salmon and trout recovery will enhance the ability of the Pacific Coast Watershed Partnership to solicit funding from donors.  Local efforts will continue to guide restoration within selected watersheds.  By grouping the watersheds with the highest potential for recovery into a refuge system, however, the effect of the individual local watershed council efforts will be magnified due to focused restoration with sufficient funding to complete high priority work.  Grouping the efforts of individual watershed collaboratives into a combined coastal effort of restoration is the key to the Pacific Coast Watershed Partnership. Ultimately through this effort to focus restoration, and commitment to work collaboratively across ownerships, the people of Oregon and Washington as well as state and federal agencies will achieve their goals of salmon recovery.

Partnerships and collaboration with local residents through Watershed Councils, Soil and Water Conservation Districts, private and volunteer organizations and community groups will be key to implementing the restoration needed across ownership in high priority watersheds.  Through the Pacific Coast Watershed Partnership local teams will work with residents within high priority areas to determine what conditions or land uses in the watershed limit desired outcomes. With the aid of models developed by the Pacific Northwest Research Station (Reynolds and Reeves 1999), local residents and land management agency representatives will form teams to determine which areas and conditions in their watersheds are the most important to protect or restore.  This method will build ownership and commitment to the restoration effort.  Credibility of the model will be enhanced since local knowledge will be utilized to set the criteria for the model.

In addition to selecting a series of watersheds to serve as a refuge along the coast of Oregon and Washington to recover aquatic species, the Pacific Coast Watershed Partnership proposes a concurrent strategy to restore estuarine habitat.  Of all the ecosystems in a watershed, the one with the greatest benefits to the greatest number of species are the estuarine systems.  Estuaries are ecological transition zones, integrating features of the watersheds they drain with those of the marine environment.  Productivity in the mixing zone is particularly high.  Estuaries serve important roles in the life histories of marine and anadromous species, among them crab, salmon, herring, migratory waterfowl, shorebirds, and hundreds of less well-known species.  The extreme natural variability of estuaries – twice-daily tidal ebb and flood, mixing of salt and freshwater, and rapid fluctuations in temperature and salinity all influence the productivity of these areas.  Degradation and loss of estuarine habitats has reduced the productive capacity of the entire watershed.  Many scientists believe that focusing restoration in these critical areas is the first priority of restoring watersheds along the Pacific Coast.

Through a variety of partners including Ducks Unlimited, Forest Service, States of Oregon and Washington, Pacific Coast Joint Ventures, US Fish and Wildlife Service, Natural Resources Conservation Service, the River Conservancy, and The Trust for Public Lands, estuaries and main river systems along the coast of Oregon and Washington will be protected and/or restored to link the key refuge areas.

Figure 1: A partner-driven restoration strategy to restore salmon, trout, and migrating waterfowl in the Pacific

Northwest

A key component of the Pacific Coast Watershed Partnership is the involvement of the Pacific Northwest Forest and Range Experiment Station.  Their primary goal is to develop tools to help determine priority areas for watershed restoration efforts that will assist in the recovery of habitat for declining salmon populations in coastal Oregon and Washington.  Specific objectives are:

- Develop Geographic Information System models to identify watersheds with the greatest inherent potential to produce fish.

- Develop procedures to prioritize watersheds for restoration efforts and to identify the conditions in a given watershed that should be addressed in a restoration effort.

- Develop projections of possible future changes in watershed and salmon and trout habitat condition across all ownerships under current policies.

- Estimate costs of easements for restoration on private land in watershed identified for restoration.

- Develop monitoring programs to evaluate the effectiveness of restoration efforts.

To accomplish these objectives, we will take advantage of work of the Coastal Landscape Analysis and Modeling Study (CLAMS) that is evaluating effects of forest policies at province scales in the Oregon Coast Range.  CLAMS is a joint research project of the PNW Research Station, Oregon State University, and the Oregon Department of Forestry.  We will use databases and models developed in CLAMS to evaluate the inherent potential small watersheds to produce salmon (Objective 1).  This evaluation will depend primarily on the geology and landscape features of the watersheds (e.g., gradient, valley width, etc.) and will initially not consider ownership or land-use.  We will then prioritize these watersheds with regards to which would be the best for restoration efforts (Objective 2).  To do this we will develop a decision support model that considers such things as which watershed conditions need to be addressed, economic costs, and ownership patterns.  We will be able to project future conditions of the watershed and the habitat within it using models developed in CLAMS (Objective 3).  This will allow managers and decision makers to make initial evaluations of restoration to see if desired results are likely to be achieved. We will enlist the assistance of economists at Oregon State University, to evaluate the economic consequences of proposed restoration efforts on private lands (Objective 4).  We will explore possible ways of off-setting costs to private land owners so that economic costs are minimized.  The Oregon Watershed Enhancement Board has offered to contribute half of the cost for this objective.  Monitoring programs will follow what is being proposed for the aquatic-riparian component of the Northwest Forest Plan (Objective 5).

# THE PROJECT AREA – WHY IS IT IMPORTANT TO FOCUS HERE

The Pacific Northwest is economically one of the fastest growing regions in the United States.  The basic human needs for energy, transportation systems, and food production create altered hydrology, fragmented riparian areas, alien plant species, blocked fish passages, and heavy nutrient and sediment loads in the rivers and streams. Cumulative effects of all these actions are manifested in the coastal estuaries.  Watersheds along the continental United States' northern Pacific Coast are some of the most degraded in the Northern Hemisphere.  As salmon and trout population have declined due to habitat conditions, several species have been listed as threatened under the Endangered Species Act has resulted.  Recovery of salmon, trout and migratory waterfowl populations are issues throughout the Pacific Northwest.

A number of recent assessments have highlighted the Pacific Northwest coastal watersheds as a national high priority for restoration.

- The Unified Watershed Assessments directed by the Clean Water Action Plan identify all the watersheds in this area as, Category 1a, having the highest priority for restoration.

- The U.S. Fish and Wildlife Service has rated the area a nation-wide priority as demonstrated by the recent nearly $1 million NAWCA grant to Columbia Land Trust for wetland purchase and restoration.

- National and statewide focus on endangered species recovery for migratory fish, including the coastal cutthroat trout, chum salmon, steelhead trout, coho and chinook salmon, and bull trout (i.e. Washington Salmon Recovery Fund Board and The Oregon Plan for Salmon and Watersheds).

Recovery efforts need to follow a strategy that is coordinated across state and ownership boundaries.  The scope of the project area includes all coastal and Puget Sound watersheds of Oregon and Washington.  However, the Pacific Coast Watershed Partnership is needed to bring about restoration in an area of this magnitude.  The strategy is based on identifying watersheds where restoration efforts will result in recovered salmon populations and then focusing funds and restoration technology into those areas.  This strategy has two important implications that will lead to species recovery.  First, providing adequate funds so that truly integrated restoration occurs across ownerships within individual watershed will provide many more returns on each dollar invested.  A large number of coordinated actions, taken together will be much more effective in restoring aquatic habitat than if those same activities were done over separate time frames.  For instance, taking out half or two thirds of the culverts preventing fish passage on any one stream may do little good, while collaborating to insure all fish passage culverts are removed, and having sufficient funds to perform the necessary work, will allow a very significant return of the salmon population.

Secondly, by grouping watersheds that provide a refuge system for aquatic species throughout the coastal areas of Oregon and Washington, it will be easier to raise money by directing the funding organizations to the concept of one integrated project (the refuge concept) instead of trying to secure separate funding for a number of scattered unaffiliated individual watershed projects. For example, Ducks Unlimited has already signed cooperative agreements securing nearly $5,000,000 for restoration of over 4,700 acres of tidal, estuarine and fresh water wetlands, associated uplands and riparian areas in 9 key estuaries along the Oregon Coast and Lower Columbia River as part of their Pacific Coast Estuary Initiative.

The Pacific Coast Watershed Partnership would integrate these and other existing partnerships into a cohesive effort for watershed restoration.  In addition, capitalizing on the environmentally aware urban population centers can expand the partnership.  Population growth in the Pacific Northwest is due in part to the allure of the outdoor- oriented lifestyle.  The region appeals to those who appreciate the scenic beauty and myriad of outdoor activities such as kayaking, sailing, windsurfing, mountain climbing, mountain biking, hiking, camping, and fishing.   Being environmentally conscious, these residents are an enormous, and largely untapped, potential source of labor and/or capital for restoration.  For instance, REI, a sporting goods retailer based in Seattle, organizes trail building and other projects for members.  Friends of Trees, a tree planting group in Portland, annually organizes hundred of volunteers to plant thousands of trees.  Our marketing effort can reach and appeal to these residents.

Primarily National Forest resource professionals who have developed strong relationships with active and effective Watershed Councils throughout Oregon and Washington have selected the initial watersheds for restoration.  The initial priority areas include the Coquille and the Siuslaw watersheds in Oregon, and the Dungeness and the Skagit watersheds in Washington.  Coastal estuaries, including the Lower Columbia River estuary are also included with emphasis on estuaries associated with high priority watersheds. If the scientific selection process determines that these are not the priority watersheds to restore for salmon refuges, emphasis would be switched to higher priority watersheds.

# THE SETTING – PAST PRESENT AND FUTURE

Prior to the arrival of European explorers and traders in the late 1700s and European settlers in the mid 1800’s, native Americans lived along the coastal areas of Oregon and Washington.  Native tribes utilized resources from the ocean, estuaries and streams, gathered berries and hunted wildlife from forested uplands to support their subsistence-based culture. Reports from early explorers describe conditions as: deep multiple channels choked with wood, salmon so thick they would spook horses, large spruce in the bottomlands and skies darkened by the migration of ducks and geese.

European settlers began utilizing the resources in the late 1800s (Figures 2- 6) through logging first of streamside and later upland areas, diking estuary and freshwater wetlands for farmland and pastures, clearing rivers of debris, and constructing roads. Thousands of acres of bottomland were altered by clearing, filling, diking, building, paving, tilling and grazing.  Land was cleared for both urban and farm use.  Most stands of the bottomland riparian forests were logged at least once for lumber, fuel and paper pulp.  Humans have introduced non-native plant, fish, bird, and animal species, and reduced native populations.  Since 1910, coho salmon runs have declined 85-90%.  Human actions have created air, water and noise pollution sources from vehicles, trains, airplanes and industry.  Urbanization patterns and transportation corridors have fragmented habitat and created barriers to animal movement.

Today the Pacific Coast is a complex mix of diverse public and private land ownership patterns and escalating population and urban growth pressures.  Over 5 million people live in the twenty-two million acre watershed.  The population grew by almost ¾ million since 1990, and growth is expected to continue at a similar rate.  Over 4 million people live in three fast-growing metropolitan areas; Puget Sound Metro Area (Seattle, Tacoma, Olympia to Vancouver, British Columbia), Vancouver WA, and Portland OR.  The cumulative effect of population growth and increased natural resource pressures are manifested in degraded watersheds and coastal estuaries.  Aquatic and terrestrial species are on the Endangered Species Act list, and the Environmental Protection Agency has listed streams in every watershed as water quality limited for a variety of reasons.  The citizens of the Pacific Coast area depend on the condition of the natural resources for businesses, recreation, tourism, and quality of life.  Degraded habitats and resources (Figures 7-13) need to be restored (Figures 14-21) for future generations.

The future of the Pacific Coast can be one where the people and their activities, livelihoods, and communities are in balance with the ability of the natural resources to sustain those activities.  Humans are a part of the environment and can manage the resources to maintain natural processes (nutrient cycling, biodiversity, succession, erosion, and hydrology).  In the short term there is a need for people to work together and agree upon the desired future conditions of the land, the water and the ecosystem.  This could be accomplished through existing local Watershed Councils.  Through education and outreach programs, local constituents will make informed decisions for their watershed based on sound scientific understanding of natural processes, the resiliency of the land and the potential of the land to support different activities and uses.  They in turn will provide the grass roots political support that is necessary to fund and implement a restoration program.

VISION OF THE FUTURE

Healthy and diverse salmon populations  - premier fishing opportunities

Rivers run clear and cold and support people and wildlife

The culture is consistent with ecosystem potential

Livability ranking - highest in the nation

Highly sought eco-tourism center

Waterfowl and wildlife abound

# PARTNERS – THE KEY TO SUCCESS

This project could not go forward without involvement and commitment of a variety of partners (Figure 22, Appendix B) including government agencies, private organizations and support of citizens in local communities.  Through collaborative efforts, each individual partner will realize a number of benefits at the local level.  Through the Pacific Coast Watershed Partnership, those benefits will be magnified.

Each of the initial watersheds selected for the Pacific Coast Partnership, Coquille, Siuslaw Sandy River Delta, Dungeness, and Skagit have effective Watershed Councils.  The Councils are composed of local residents and resource professionals who know the ground, know the community and are the ones that need to be making the decisions about local restoration priorities.  Only they can know the biological and physical capability of different portions of the watersheds to produce quality aquatic habitat combined with the social opportunity to implement restoration projects in different areas.  These decisions are effectively made at the local level.

Through the Pacific Coast Watershed Partnership, there is a second level of partnerships developed at the Regional level.  These partnerships include the Governor’s Office Natural Resource staff, State and Federal Management and Regulatory Agency staff, National Conservation Organizations, and Foundations.  Development of these partnerships facilitates additional emphasis in priority watersheds by local staff and the acquisition of funding to implement restoration in selected high priority watersheds. There is a solid group of partners at this level (Appendix B) that supports the concept of the Pacific Coast Watershed Partnership and will participate in the scientific selection of watersheds over the next 6 months.

PARTNERSHIP BENEFITS

Strengthened credibility of individual programs by participating in an organized strategy

Ability to coordinate and pool fiscal and technical resources – become more cost efficient

Demonstrate new ways of doing business – capitalize on opportunities and innovations

Help implement continental/international conservation plans

Participate in develop and critique of restoration theories and techniques

Attract new funds and leverage funding opportunities

Concurrently meet landowner and agency goals

Strengthen viability of local communities/businesses

The focus on watershed restoration and recovery of salmon and other threatened and endangered species has never been so keen as it is now.  Most state and federal agencies have species recovery as their primary focus.  There are a large variety of funding options to accomplish restoration objectives.  Landowner and special interest groups are working together to understand the issues and initiating efforts to restore watershed conditions.  Currently, however, each different group is focusing on their own land, their own agenda, and implementing opportunistic projects.  There is a lack of coordination and a lack of focus.  Many people refer to the current situation as “random acts of kindness for the land.”  Through the Pacific Coast Watershed partnership, the resources and energies that all of these groups have will be utilized at the local level.  Successful efforts to prioritize sub-watersheds within selected watersheds will be shared and encouraged among the partners.  The funding secured through Regional partners, who emphasize the refuge concept of focused watershed restoration, will be channeled to the local level to be used in accordance with their locally developed action plans.

STRATEGIC PROTECTION AND RESTORATION

This approach will create a framework of aquatic and terrestrial refuge systems throughout the Pacific Northwest coastal area.  Through the Pacific Coast Watershed Partnership restoration of efforts of federal, state and private land managers will be focused and integrated.   This multi-state conservation strategy will be based on a scientific assessment of physical and biological criteria for salmon, waterfowl and old-growth dependent species.

Establishment of a core refuge system for threatened and endangered species will be the basis for implementation of state salmon recovery and federal clean water action plans and will be tested by research scientist to assure it is an appropriate approach to restoration.  Within high priority restoration areas, the partnership will locate and deliver funding and other resources to local groups, communities, federal and state agencies, thereby accelerating restoration and species recovery within whole watersheds.  Results will be visible and measurable.  The partnership will build on existing organizations that are central to efforts in project implementation, monitoring and evaluation.

Through large influential partnerships, these refuge systems will be linked together by a system of restored wetlands along the coast.  Coastal estuary restoration will benefit international migratory birds, water quality, and aquatic species. The success of the Pacific Coast Watershed Partnership depends on landowners, governments and organization working together across entire watersheds to get the job done.

# THE PROJECTS – STAYING FOCUSED ON THE GOAL

Throughout the Pacific Northwest, many groups, including the Forest Service and Bureau of Land Management, Watershed Councils, the Department of Ecology in Washington, several Native American Tribes and Private Industrial Timber Companies have completed watershed assessments.  These assessments are a systematic approach to understanding natural resources and how they interact to form ecosystems.  It is important to understand the condition of the natural resources both within a watershed and within larger regional areas.  Populations of wildlife and fish can often be an indicator of degraded resource conditions.  Their life cycles are affected by changes in environmental conditions since they integrate complex interactions in the environment in a way humans do not fully understand.  Reduced populations, however, indicate that there is something wrong in their environment.  For aquatic species, scientist point to over simplification of habitat, reduced riparian, wetland and estuary function and over harvest as explanations for declining populations.  As a result, strong restoration programs can be developed which focus on developing aquatic habitat in critical portions of the watershed where the largest return for the restoration investment would occur.

In watersheds involved with the Pacific Coast Watershed Partnership,  not every project identified by agencies or landowners will be addressed.  Only those projects in high priority watersheds that address conditions that limit the ability of that watershed to produce habitat conditions to support threatened or endangered species will be addressed.  It is important to establish a link between potential project activities and ecosystem restoration goals.  Accomplishing these goals requires a strong social component and commitment from all the partners.  Building and sustaining partner commitment to restoration activities at both the local and Regional level is key to the success of this project.

Table 1 highlights the restoration goals that have been identified in the watershed analyses that have been completed for the watersheds included in the Pacific Coast Watershed Partnership.  There are specific resource elements that make up each goal.  For each resource element, there are on-the-ground indicators of the condition of that resource.  These are the items that would be monitored to assess resource condition in the first place and to show recovery of that resource condition following implementation of a restoration program.  A list of potential types of projects that are known to improve resource conditions is included to stimulate ideas for groups planning a restoration strategy.  Finally, a list of specific projects, by year is included to show how funding for the Pacific Coast Watershed Partnership will be utilized.  Right now, this list only shows efforts being made in 2000 and planned in 2001 utilizing National Forest System and State and Private Forestry funds.  There are many more projects that are being funded by partners and through traditional Forest Service appropriations that are occurring in the core refuge watersheds that are not shown on the chart at this time. However, they will be included as groups itemize and display their individual activities during the collaborative processes initiated with this partnership.  When meeting with partners, the format of Table 1 could serve as a tool to characterize activities for all groups working in the watershed.

##### Table 1: Linking Project Activities To Ecosystem Restoration Goals

| RESTORATION / PROTECTION GOAL | RESOURCE ELEMENT | INDICATOR | POTENTIAL PROJECT | SPECIFIC PROJECTS 2000 | SPECIFIC PROJECTS 2001 |
| --- | --- | --- | --- | --- | --- |
| Stream channels function to moderate transport of flows, debris and sediment while providing high quality aquatic species habitat | Stream channel shape, profiles | Sinuosity Meander Belt Width Width Depth Ratio Entrenchment | Channel realignment Create/connect off-channel habitat |  |  |
|  | In-stream habitat complexity | Pools Riffles LWD Substrate comp. | Boulder placement Large Wood complexes | Siu -West Fork Deadwood habitat | NF Siuslaw habitat SFC - .5 mi large wood complexes |
|  | Hydrologic Regime | Channel network form Runoff timing | Disconnect roads form stream system Close/decommission/obliterate/relocate roads Upgrade/remove culverts Install waterbars Provide energy dissipaters Mulch/seed bare surfaces De-compact Reduce road density | Siu - N. Fk.. Road relocation .25 miles | Dungeness 11 miles road deommissioning |
| All life stages of aquatic organisms move freely up and down stream system | Channel continuity | Stream gradient Species distribution | Culvert removal/upgrade | Siu - N. Fk. Road relocation .25 miles SFC Culverts - .5 mi | SFC 1 large culvert |
| Riparian vegetation is adequate to provide shade, bank stability and recruitment of wood and litter to the channel over time | Riparian Function | Species Seral class distribution Composition Structure | Riparian planting/release Animal control Fencing Control noxious weeds | Siu Riparian Planting 25 acres Siu Riparian Release 40 acres Sandy River Delta –planting, noxious weed control 15 acres SFC - Elkhorn Planting | Sandy River Delta – planting, noxious weed control 15 acres SFC riparian planting .5 mi. |
| Vegetation characteristics and patterns provide adequate riparian habitat and support hydrologic and soil erosion processes expected for the area | Riparian Forest Communities | Seral distribution Structure – Composition | Thinning CWD creation/ Snag creation Planting\Release Controlled burns Restore Native Vegetation Control noxious weeds | Siuslaw LSR treatment plan 300 ac. Siu - Western Lane Gorse treatment 95 acres | SFC 162 ac LSR treatment |

Table 1: Linking Project Activities To Ecosystem Restoration Goals

| RESTORATION / PROTECTION GOAL | RESOURCE ELEMENT | INDICATOR | POTENTIAL PROJECT | SPECIFIC PROJECTS 2000 | SPECIFIC PROJECTS 2001 |
| --- | --- | --- | --- | --- | --- |
| Water quality supports beneficial uses and natural functions | Sediment | Dissolved oxygen Embeddedness Width/depth ratio Landslide rates Debris torrents Stream scour | Close/decommission/obliterate/relocate roads Upgrade/remove culverts Install waterbars Provide energy dissipaters Mulch/seed bare surfaces De-compact Reduce road density | Siu - Misery Creek Road Decom 1.13 miles – 11 culverts Siu - Cooperative Road Maint – Lane County – 6 culverts, 6 mi SFC - Wooden Rock Culverts/road –1 mi/4 culverts | SFC 10 miles waterbars and culvert cleaning SFC 8 culvert upgrades |
|  | Shade/Water Temperature | Water temperature Riparian vegetation composition Dissolved oxygen | Plant riparian /release riparian In-stream structure to capture gravels Alter riparian species composition/seral class Control noxious weeds |  | SFC 10 Ac. Riparian Reserve Treatment (CWD/release) |
|  | Nutrients | Nitrates Phosphates Marine elements Salmon carcasses | Fertilize use control Distribute carcasses |  |  |
|  | Chemical Pollution | Chemical composition | Herbicide/pesticide use control Relocate Roads |  |  |
|  | Bacterial Contamination | E. Coli | Animal waste control Human waste control | SFC 3Toilets – hig rec area |  |
| Water quantity supports beneficial uses | In-stream flow | flow | Acquire water rights Improve irrigation application Comprehensive water use plans |  | SFC Land Acquisition |
| Wetlands are sufficient to filter sediments and nutrients, attenuate floods, recharge groundwater and provide habitat | Floodplain Interaction | Off channel habitat Elevated water table | Large wood complexes Channel realignment |  |  |
|  | Fresh water wetlands | Wetland hydrology | Dike removal Ditch filling Restore native vegetation Restore hydrology | Sandy River Delta – control exotic species – 75 acres, deepen wetlands 15 acres | Sandy River Delta – Control exotic species – 50 acres, deepen wetlands 20 acres, plant 3 acres |
|  | Estuarine wetlands | Wetland hydrology | Dike removal Ditch filling Tide gate removal/upgrade Restore native vegetation Restore hydrology | Siu - Estergaard dike removal |  |
| Soil condition supports natural erosion rates and supplies adequate moisture and nutrients to vegetation | Slope Stability | # of Landslides Cutslope failures Fill slope failures | Stabilize roads Create CWD Maintain vegetation in unstable areas | SFC - Landslide Planting 1 acre |  |
|  | Soil Compaction | Soil density or resistance | De-compact (subsoiling) |  |  |

Table 1: Linking Project Activities To Ecosystem Restoration Goals

| RESTORATION / PROTECTION GOAL | RESOURCE ELEMENT | INDICATOR | POTENTIAL PROJECT | SPECIFIC PROJECTS 2000 | SPECIFIC PROJECTS 2001 |
| --- | --- | --- | --- | --- | --- |
| Agency personnel and residents of the watershed understand watershed processes and make informed land use decisions | Local control based on expertise | Participation in Watershed Council/SWCD Activities Integrated planning strat. | Acquisition/ Easements Monitoring Marketing Education | Siu - Estuary training/monitoring Siu - Stream passage training Siu - Waite property acquisition | SFC Participation in Watershed Council |
| Federal, state and local groups and landowners work collaboratively on restoration projects | Holistic restoration aimed at limiting factors | Jointly funded/supported projects | Strong prioritization of areas and activities Cooperative/other Agreements Integrated Land Management Plans | Siu - Interagency collaboration mtg. Siu - interagency technical group to prioritize areas and project types Siu - Interagency and local groups determine ways to multi-fund multi year projects. |  |
| Natural resources are protected and utilized in a responsible manner which promotes a sustainable and diverse economy | Economic viability Healthy ecosystems | Community cohesion and stability -future based | Informed compromises | Siu - Increased salmon poaching patrols | SFC 80 acres Port Orford cedar roadside sanitation to reduce spreat of disease |

# THE CUSTOMERS

Salmon is the icon of the Pacific Northwest.  People all over the world know the area for the fisheries resource and the beautiful streams that produce the salmon.  Tourism for fishing expeditions is declining.  Reduced fishing opportunities, increasing regulations, and lack of fish continually frustrate local residents.  Many people find their water source polluted and crabs, clams and other marine organisms are no longer edible due to high toxin levels in bays and estuaries.  The responsibility for turning this situation around, for protecting the small amount of high quality habitat that remains and restoring degraded lands, falls on land management and regulatory agencies and local residents.  These groups have inherited land use patterns and management methods that may have led to the degraded condition.  These are the customers of the Pacific Coast Watershed Partnership.

The customers include everyone who lives and works in the coastal areas of Oregon and Washington.  The Pacific Coast Watershed Partnership will provide leadership, technical and monetary support to our customers through established Watershed Councils and other local partners.  We will work together to fund projects in high priority areas.

Our customers include the 5 million people who live in the large metropolitan areas of Seattle, Olympia, Puget Sound, Vancouver and Portland.  Some urban residents derive their livelihood from resource utilization in the watershed.  Others support communities and local businesses by visiting coastal and estuarine areas for recreation.  Bird watching, beach walking and recreational driving are the top recreational activities of the country.  The Pacific Coast partnership will enhance those opportunities, as well as sport fishing, hiking, and other recreation activities.  Tourists visit the watershed from all over the world and provide substantial economic benefits to local communities.

Landowners need and utilize incentives to help make the shift in the way they manage their land.  However, even landowners who are interested in changing their land use practices are often frustrated by the bureaucracy involved in accomplishing the task.  Often landowners have no idea of the complexities of permitting.  Items that often come up in discussion include:

- Consultation with NMFS and USFWS on Endangered Species Act issues;

- Fill and dredging permits from the Army Corp. and Division of State Lands;

- Multitudes of agreements, and commitments involved with accepting federal funding;

- Having to pay up front for contracted work before being reimbursed or not having the funds needed for cost share practices.

Agency personnel as well need to understand the complexities of accomplishing restoration work on the ground and need to learn how to work better together and with the public to accomplish the task.  To clarify some of the issues, the Pacific Coast Watershed Partnership held an interagency meeting with members of the Siuslaw Watershed Council and Soil and Water Conservation District.  Similar meetings will be held with local constituents in other watershed areas. The following 9 items are a synthesis of the types of collaborative efforts that the customers see are needed in the watershed through a program such as Pacific Coast Watershed Partnership.  Through development of the Pacific Coast Watershed Partnership there is now a collaborative that is taking leadership in addressing these issues.  In addition, another forum with local landowners, private and volunteer organizations will occur to determine their needs and desires from this Partnership.

- Prioritize sub-watershed in basin to focus activities.  Determine priority projects.

- Develop a mutually acceptable assessment / action plan

  - Agency and local entity action plans need to come together

- Plan priority areas and priority projects then…  Bank money for implementation

  - Bank money to spend over a 3-5 year period

  - Develop a Memorandum of Understanding or other agreement to bank money

  - Provide assistance – technical, extension, financial

  - Focus efforts

  - Work through existing means

- Use watershed council as a clearinghouse

  - Information sharing on programs/permits

  - Local library file

  - Web page

  - Possible to combine required permits across ownerships

  - Have info / templates / examples available

- Clarify roles

  - Share expertise across agency/entity lines

  - Share info on roles and responsibilities for all players

- Cultivate local ownership

  - Work through local entities – bottom up instead of top down

  - Give priority to local contractors

  - Consultants can build trust as well

- Funding to watershed councils to do outreach / implementation

  - Use local landowners for outreach – pay stipend

  - Also use consultants/ master woodland program

  - Include SWCDs to do outreach – fund

- Joint Monitoring

  - Temperature monitoring

  - Combined database

  - Monitoring for projects – pool all this

- One format - for grant applications and accomplishment reports

  - Agencies requiring reports should get together OWEB, DEQ, DSL, USACE….

BENEFITS FOR LOCAL RESIDENTS THE LAND OWNER

Responsible and efficient agricultural production

Sustained and dependable forestry production

Enhanced fisheries (recreational and commercial and cultural)

Improved recreation experience (eco-tourism–canopy trails to bird watching)

Transition to a more diversified, resilient economy

Improved quality of life

Our most important customers have not yet been born.  Therefore, success will be measured by the legacy we leave our children.  Will they inherit environmental problems or will they benefit from a strategically focused path of planning and restoration?

BENEFITS FOR THE NATIONAL CITIZEN

Knowing that their participation has resulted in:

A sustained temperate rain forest ecosystem

Restoration of salmon and other endangered species through a refuge system Healthy waterfowl, shorebirds, neo-tropical migratory species populations and habitats supported in the Pacific flyway

Responsible wood products use through sustained forest management

Places to visit, use and enjoy

# THE CONTROVERSIES

Successful implementation of this partnership will require societal change.  This change involves citizens, governments, and organization taking more responsibility and actions to conserve, restore, and responsibly manage coastal watersheds. The Oregon Plan for Salmon and Watersheds has initiated such change throughout Oregon.   The Governor has asked all Oregonians to be a part of the solution needed to restore watersheds and ensure the survival of endangered species.  The same social movement is beginning in Washington State.  The Pacific Coast Watershed Partnership takes advantage of this grass roots support and links restoration of federal lands with that of state and private lands.  This could not be accomplished, however, without addressing several controversies.

##### Prioritizing areas for restoration – how do we agree?

- Science Based area selection (Appendix A) vs. Opportunistic selection

Landowners who want to initiate restoration projects on their land should be supported in their efforts, regardless of their location.  However, this should be tempered with the higher priority need to do the critical restoration in high priority watersheds to ensure viability of endangered species.  Prioritizing is a controversial process since certain areas will be lower priority and a disproportional amount of watershed restoration funding will be shifted to high priority areas.  There appears to be winners and losers in the process.

##### Protecting the land for conservation vs. private property rights

- Protecting riparian areas vs. use of private land

- Road closures vs. public access

##### Maintaining slope stability vs. harvest on steep slopes

Regulatory requirements vs. voluntary efforts

- Controlled land use vs. unsustainable development and resource utilization

The landowner will initiate restoration efforts on private lands.  Each landowner’s objectives for his or her land will be used as a basis for the restoration strategy.  Satisfying landowners while applying scientifically credible restoration efforts is important.  Bridges need to be built between government agencies and the public since this controversy surfaces often as a result of: not understanding the motives of government agents; not wanting to deal with the bureaucracy that is often a part of government assistance; and thinking that any initial participation will lead to further government control of private lands.  Landowner hesitation is understandable and it is the responsibility of government to change its own behavior.  There should be strong working relationships between government and landowners.   Restoration cannot occur in a vacuum.   The condition of public land is only a part of the solution; the condition of private land is a critical component of the restoration strategy.

Often, landowners do not understand the value of their particular piece of property to the watershed as a whole.  An example of this surfaced when a local group started monitoring where young fish were rearing during the summer months.  This information was shared with community members, especially with landowners who participated and allowed monitoring on their land.  When people were made aware that their property had the potential to support many fish, they usually wanted to learn what they could do to protect or restore their property to increase use by aquatic species.

##### The partnership wants to avoid the following scenario:

There could be group splintering and lack of consensus that leads to no action and the resources continue to degrade.  The process becomes too bureaucratic; too complex requires too much paperwork and landowners get frustrated.  This ends up being a top down approach, priorities are established yet everyone does what they want where they want anyway.  There is no agreed upon strategy at either the local or the landscape level.  There is no partner ownership.  There may be active political opposition and as a result budgets and resource conditions continue to decline.

##### A positive scenario would be:

We establish a vision of watershed condition at the local level that everyone agrees to.  There is sufficient time to collaborate and high quality restoration and protection projects result.  High quality, strategically located restoration projects are implemented and have visible, measurable results. There is local ownership, involvement and pride in restoration programs and all partners are credible and respected for their efforts.

# COMPETING VISIONS

There are competing visions that include groups who promote the concept that there are no problems with the conditions of the forests, streams, and estuaries.  That the reason there are no fish is because of predators in the bays, unfavorable ocean conditions and because of foreign fishing fleets over harvesting salmon in the oceans.  Most scientists attribute salmon and trout population declines to a variety of complex factors which include habitat loss as well as mismanagement of harvests.

For state and federal land management and regulatory agencies, the focus is on watershed restoration.  However, there are as many visions of how to accomplish watershed restoration, as there are agencies and groups working in the watershed.  Currently each group has their own individual plans.  A few of the plans are outlined below.

- The Northwest Forest Plan – provides guidelines for federal lands

- The Oregon Plan for Salmon and Watersheds – seeks voluntary efforts in restoration from landowners through Watershed Councils and State Agencies- takes and opportunistic approach.

- Farm Bill Programs – emphasize voluntary watershed restoration limited to agricultural producers.

- Ducks Unlimited – focuses on restoration and protection of wetland habitats

- Regulatory Agencies: Department of Environmental Quality (DEQ), Fish and Wildlife Service (USFWS), Environmental Protection Agency (EPA), National Marine Fisheries Service (NMFS) – regulate compliance on laws such as the Endangered Species Act (ESA) and Clean Water Act (CWA)

- USFWS – North American Waterfowl Management Plan -  focuses on estuarine and wetland habitats

- State and Federal wildlife agencies – focus on specific species habitat restoration

- Private and Volunteer Organizations – Oregon Trout, Wild Salmon Center, Washington Trout, Eco-trust, Pacific Coast Joint Ventures – seek opportunities to restore watershed conditions through studies, education, acquisition, and project implementation

- Tribal governments – focus on natural resource management on tribal lands

These individually efforts have merit.  However, they could be much stronger and effect more change in ecosystem recovery if they were focused in specific watersheds and integrated with each other.  This is where the restoration strategy and leadership of the Pacific Coast Watershed Partnership provides a powerful means of effecting real change and measurable accomplishment for species recovery.  The premise of the Pacific Coast Watershed Partnership is that:

- There is more return on the investment of restoration funds when limiting factors (i.e. access barriers or poor habitat) are treated for within the high priority portion of an entire stream than for separate, uncoordinated sections.

- It is easier to secure funding for one large project (the refuge concept of multiple watersheds) than for each watershed individually.

Many of these groups provide funding for restoration projects; the others are competing for the same pots of funding or the same volunteers to implement the projects.  Through the partnership, these groups will submit projects for joint funding and utilize each other to leverage additional funds to complete effective and efficient projects that compliment each other and accelerate restoration.

Individually, each agency or private organization has strengths in its ability to work with other public agencies and in their ability to work with private landowners.  They also have weaknesses in these same arenas (Appendix C).  Through the partnership, the strengths of the various groups can be utilized to support each other where needed and the weaknesses and inability to affect change will be reduced.   As we learn to understand the goals and mission of each group, the details of this chart can be filled in and our ability to work efficiently together toward a common vision will be improved.

STRENGTHS OF THE

PACIFIC COAST WATERSHED PARTNERSHIP

Restores whole watersheds to productive conditions

Focuses funds and activities in critical priority refuge areas -selected and evaluated based on current scientific understanding

Emphasizes protecting and restoring natural systems

Promotes sustainable community economic and land use strategies

Utilizes existing forums, doesn’t create a new bureaucracy

The Future Depends on Decisions Implemented Now

The future of Pacific coast watersheds could be one of a variety of outcomes depending on choices made now.  The Coastal Landscape Assessment and Modeling System (CLAMS) project has modeled some potential outcomes based on existing guidelines for federal lands and expected management practices on private lands.  The modeling shows that the Northwest Forest Plan alone is not sufficient to provide habitat to restore Endangered Species (USDA-CLAMS 1999).  A coordinated strategic approach through the Pacific Coast Watershed Partnership will be a critical link in bringing citizens and agencies together to implement restoration at a speed and scale sufficient to sustain endangered species.

# MARKETING – SHARING THE VISION

The key market program of the Pacific Coast Watershed Partnership is building Partnerships.  These efforts have been very successful.  Locally through Watershed Councils and Regionally, Forest Service resource mangers are viewed as professionals with the skills needed to plan and implement restoration.  This in collaboration with other partners who balance the skill mix (i.e. conservation districts who have direct connections to local sub-watershed community leaders) help focus and expedite restoration planning and implementation.

Displaying successes as well as failures helps others understands what can work in specific situations.  Perhaps the best value of this Partnership is to demonstrate how visual and measurable improvements in watershed condition can be accomplished if both agencies and landowners work together.  Tables 2 and 3 display the marketing and communication plan that will be used to gain visibility for this partnership.

##### Table 2:  Marketing the Pacific Coast Watershed Partnership

| ACTIVITY | TIMELINE |
| --- | --- |
| Build a partnership base | On-going |
| Integrate with communities, use grass root structure and support system, focus is on what’s wanted/needed in local communities. | On-going |
| Work through local Watershed Councils/ urban area/ civic organizations, groups/SWCDs, other agencies, schools | On-going |
| Ensure clarity of our message, intent and goals; and not raise expectations that can’t be met – be clear so that anyone can give message. Encourage supportive partners to carry the message | On-Going – Complete by June 30,2000 |
| Find out from partners and others who else we are missing from the partner list and encourage them to join us | On-going |
| Stress credibility from us and our work | On-going |
| Be accountable through yearly accomplishment reports and measurable results | Due Sept 30,2000 and each year following. Summarize activity to date. |

##### Table 3:  Pacific Coast Watershed Partnership Communications Plan

| ACTIVITY | TIMELINE |
| --- | --- |
| Communicate both externally and internally | On-going |
| Press – Critical at all levels - county, state, national. Employ news releases, and press stories | Begin summer 2000 |
| Demonstrate new and innovative restoration methods | Begin fall 2000 |
| Field Trips for Governor/ Legislators/ agency leaders, congressional members, Tribal leaders, Organizational leaders | Fall 2000 |
| Use the internet – create a web site | Summer 2000 |
| Publicize widely – locally, regionally, nationally | Summer 2000 |

##### ACTIONS WE AVOID

##### Alienating anyone

Being bureaucratic

Being agency dominated

Getting bogged down in process

Moving ahead without grass roots support

Not focusing on priorities

Ignoring concerns

# GOVERNANCE – HOW THE PARTNERSHIP WORKS

##### Organization

Pacific Coast Watershed Partnership strives to work in collaboration with existing groups i.e. Watershed Councils, SWCDs and Pacific Coast Joint Ventures (Appendix B identifies partners for each watershed).  The Pacific Coast Watershed Partnership effort exists to augment and focus monetary and technical resources into strategically selected areas.  This project will accelerate local efforts in restoration within individual high priority watersheds and link their local efforts under a regional refuge concept. The Partnership would utilize a four-prong approach, taking advantage of existing organizations. The organizational structure is outlined in Table 4, and depicted in Figure 23.

##### Implementation teams – These are the existing Watershed Councils at the local level.  They develop, plan, implement, monitor and report on-the-ground restoration projects.  The local teams would forward project proposals for funding to the technical committee.  These existing teams consist of Watershed Council members, managing agencies, tribes, volunteer groups and others.

A technical committee would be formed for oversight developing and managing processes, data analysis, monitoring and reporting results for the entire watershed, and marketing.  This group would review proposals forwarded by local implementation teams and recommend funding priorities to the steering committee.

A steering committee would be responsible for policy, setting direction and scope of the Partnership, marketing and developing political support.  The existing Pacific Coast Joint Ventures steering committee can be augmented as needed.

A coordinator is needed to facilitate the Partnership through collaboration and communication with all partners. The coordinator will facilitate the selection of watersheds for the refuge concept.  This person will coordinate, collect and archive data, report and market.  A single point of contact is critical, given the size, scope and complexity of this watershed restoration effort.

##### Table 4:  Organizational Responsibilities and Structure

|  | Responsibilities | Participants | Structure | Meetings |
| --- | --- | --- | --- | --- |
| Implementation Teams | Develop, Plan and Implement Projects Monitoring and Reporting Marketing | Local Watershed Councils, NGOs, tribes, managing agencies, volunteer groups | In Place | Often, as needed |
| Technical Committee | Develop/Manage Processes Watershed Level Monitoring/Reporting Coordinate Data Recommend Funding Priorities | Contact Point for each partner | New Group | Initially frequent. semi-annually in out years. |
| Steering Committee | Policy Making Guides Development Political Support Marketing | Expand existing Joint Venture Steering Committee | In Place | Yearly |
| Coordinator | Point of Contact Communication Coordination Data Collection Point Reporting Marketing | New position. Liaison to Pacific Coast Joint Ventures Coordinator/ Ducks Unlimited | New | Continuous |

# THE OPERATIONS PLAN

This business plan is the first strategic step to development of the Pacific Coast Watershed Partnership.  Development of the business plan has helped all partners formulate a clear vision of the desired outcome and the steps needed to attain those outcomes.  The following outlines the steps that will guide the growth and development of the Pacific Coast Watershed Partnership.  Table 5 is a graphic display of the expected timeline for this project.

Phase I – FY 1999-2001:

- Develop concept of Pacific Coast Watershed Partnership.  Build partnership in the process.  I

- Complete strategic planning and strengthen partnerships within three “initial focus” watersheds.  These watersheds include the Siuslaw and Coquille Rivers, and the lower Columbia estuary (representing broad southern, central and northern zones along the Oregon coast.)  For FY 2000, priority projects in these watersheds would be implemented.

- Implement scheduled restoration activities in initial set of watersheds

- Work with local Watershed Councils to prioritize areas and coordinate restoration among agencies and landowners.

- PNW researchers and a variety of partners from private volunteer organizations, state and federal agencies will identify and validate core refuge areas throughout the range of the project.

- Partners and local residents would be brought in to help initiate planning and develop an implementation schedule within priority areas.

- Refine selection criteria to determine where and which projects will get funded. Select critical areas for restoration (high priority areas) within priority watersheds.

- A number of wetland and estuarine restoration projects will be completed along the Pacific Coast as an effort to connect these focus watersheds.

- Acquire state, council or partner data for watersheds that are lacking information that we can use for tracking changes over time.  Identify data needs/gaps in selected priority watersheds.

- Plan for new projects in 2-4 priority watersheds, prepare grant proposals and applications for project funding (i.e. write grants for out-year projects).

Phase II - FY 2001-03:

- Continue work with partners to implement projects within the three initial focus watersheds as well as expanding to additional focus watersheds.

- Continue wetland and estuarine restoration in strategic locations along the Pacific Coast.

- Complete all high priority restoration work within at least one of the three initial focus watersheds.

- Expansion areas will be determined from assessment in Phase I, will include areas in Washington both the Olympic Peninsula and Puget Sound area.

Phase III -FY 2003-05:

- Expand project work to additional focus watersheds in Washington.

- Continue wetland and estuarine restoration in strategic locations along the Pacific Coast.

Phase IV - FY 2005-10:

- Active projects and partnerships in 10-12 watersheds. Bring on 2 watersheds every other year to give sufficient time for planning.

- Integrate wetland and estuarine restoration of past 5 years with watershed projects being initiated in new focus basins, and continue restoring wetlands and estuaries that connect refuges throughout Coast Oregon and Washington.

- High priority restoration completed in original watersheds.

Table 5:  Timeline for Pacific Coast Watershed Partnership

| TASK | 2000 | 2001 | 2002 | 2003 | 2004 | 2005 | 2006 | 2007 | 2008 | 2009 | 2010 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Build partnerships |  |  |  |  |  |  |  |  |  |  |  |
| Hire project coordinator |  |  |  |  |  |  |  |  |  |  |  |
| Determine high priority restoration watersheds for Pacific Coast Watershed Partnership |  |  |  | * |  |  |  |  |  |  |  |
| Determine project selection criteria |  |  |  |  |  |  |  |  |  |  |  |
| Acquire watershed / species condition data |  |  |  |  |  |  |  |  |  |  |  |
| Select projects along coastal zone |  |  |  |  |  |  |  |  |  |  |  |
| Completed planning in Siuslaw, Coquille, Lower Columbia |  |  |  |  |  |  |  |  |  |  |  |
| Complete high priority project implementation Siuslaw, Coquille, & Lower Columbia |  |  |  |  |  |  |  |  |  |  |  |
| Locals plan priority sites and project types within high priority areas |  |  |  |  |  |  |  |  |  |  |  |
| Prepare grants for project funding |  |  |  |  |  |  |  |  |  |  |  |
| Implement projects, expand to 1-2 watersheds per year (10-12 watersheds total) |  |  |  |  |  |  |  |  |  |  |  |
| Complete restoration in expanded project areas and along coastal zone |  |  |  |  |  |  |  |  |  |  |  |
| Monitor project and partnership success |  |  |  |  |  |  |  |  |  |  |  |

# FINANCIAL PLAN

The Pacific Coast Watershed Partnership is based on the premise that a multitude of state, federal, and local entities as well as private and volunteer organizations will all work together toward a common goal.  The expectation, and the commitment of several partners to date is to pool funds, use various funding sources to leverage other funding sources and as a result have sufficient budgets to implement desired goals and objectives.  Appendix D itemizes budget requests from separate project areas.

Tables 6-8 are budget worksheets for FY 2000, 2001 and 2002 (research only).  Local watershed partners are working on project selection and budgeting needs for 2002 and beyond.  Appendix D contains a breakdown of expected funding needs for National Forest portion of the Partnership through 2004.

##### Table 6:  Proposed PNW Budget

| 2001 |  | 2002 |
| --- | --- | --- |
| Objectives 1,2,3 & 5 |  |
| GIS Tech./Analyst GS9/11 Term-.5yr | $80,000 | $80,000. |
| GIS Workstation operating costs | $35,000 | $15,000. |
| Travel | $1,000 | $1,000. |
| Overhead (16%) | $18,560 | $15,360 |
| Subtotal | $114,560 | $111,360 |
| Objective 4 (PNW Contribution to OSU)* |  |
| Salary | $33,400 | $33,400 |
| Computer support | $16,000 | $16,000 |
| Travel | $2,000 | $2,000 |
| Overhead (43%) | $22,102 | $22,102 |
| Subtotal | $73,502 | $73,502 |
| Total | $187,062 | $183,862 |
| PRODUCTS | Priority watersheds; Priority activities; Preliminary monitoring design | Finalize prioritize watersheds; Final monitoring design; Economic analysis |

*This represents 50% of the costs.  OWEB will provide the balance of the funding for this objective.

##### Table 7:  FY 2000 Budget Allocation

| EBLI | PROGRAM | DOLLARS | DU request | DU funded | CRG Req | CRG fund | SIU Requ | SIU funded | SIS Requ | Sis Funded |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SPST | STEWARDSHIP | 165,000 | 165000 | 165,000 |  |  |  |  |  |  |
| SPUF | URBAN FORESTRY | 35000 | 35000 | 35000 |  |  |  |  |  |  |
| NFRM | RECREATION MGT | 41000 |  |  |  |  | 19500 | 41000 |  |  |
| NFWL | WILDLIFE HABITAT | 182000 | 120000 | 156000 | 26000 | 26000 |  |  |  |  |
| NFIF | INLAND FISH HABITAT | 26000 |  |  |  |  |  |  | 31000 | 26000 |
| NFAF | ANADROMOUS FISH | 189000 | 120000 | 41000 |  |  | 78000 | 94000 | 31000 | 54000 |
| NFTE | TE&S SPECIES | 112000 | 30000 | 103000 | 9000 | 9000 |  |  |  |  |
| NFSI | WATERSHED IMPROV | 38000 |  |  |  |  | 19500 | 19000 | 31000 | 19000 |
| PARD | ROAD RECON | 26000 |  |  |  |  |  |  | 32000 | 26000 |
| TRTR | RD/TRAILS | 30000 |  |  |  |  | 58500 | 30000 |  |  |
| NFFV | FORESTLAND VEG | 11000 |  |  |  |  | 19500 | 11000 |  |  |
| PAMF | MAINTENANCE | 0 | 30000 |  |  |  |  |  |  |  |
|  | TOTALS | 855,000 | 500000 | 500,000 | 35000 | 35000 | 195000 | 195000 | 125000 | 125000 |

Table 7 Summary:  For Oct 1 1999 through Sept 30 2000, the following funding has been authorized for National Forest funding;

##### Coquille Watershed:	 	 $125,000

Siuslaw Watershed:   		 $195,000

Sandy River Delta:     		 $  35,000

Ducks Unlimited:		 $500,000

TOTAL FY2000 BUDGET   $855,000

Table 8 Summary :  For Oct. 1 2000 through Sept 30 2001, the following funding has been requested for National Forests and Partners  this amount of funding is needed to implement critical restoration projects:

| INITIAL REQUEST | REVISED REQUEST – To be competitive with other National Demonstrations, knowing that overall funding would not be increased, the Regional Office reduced the original request and added regional funding to the budget to reduce the overall request for funding from the Washington Office. |
| --- | --- |
| PCWP Total Need: $ 17,059,000 PCWP Request from Forests: $ 3,217,000 Other National Forest Funding: $ ( 422,000) Partner Contribution: $(12,305,000) Ducks Unlimited Request: $ 1,115,000 INITIAL FY2001 BUDGET REQUEST $ 4,332,000 | Lowered Total Request: $ 15,753,000 Lowered Request from Forests: $ 2,537,000 Other National Forest Funding: $ ( 422,000) Regional Contribution: $ (239,000) Partner Contribution: $(12,305,000) Reduced Ducks Unlimited Request: $ 250,000 FINAL FY2001 BUDGET REQUEST $ 2,548,000 |

| Table 8: Pacific Coast Demonstration Area - FY 2001 Needs |  |  | 05/19/2000 |  |
| --- | --- | --- | --- | --- |
|  |  | TOTAL |  | STATION/ |  |  | LOWER | Less |  |
|  |  | DEMO | PARTNER | FOREST | REMAINING |  | ESTIMATED | REGION | WO |
| EBLI |  | NEED | FUND | FUND | NEED |  | REQUEST** | FUND | Request |
| FRRE | Research | 273 | 87 | 0 | 186 |  | 186 | 0 | 186 |
| NFAF | Anadromous Fish | 1,266 | 740 | 50 | 476 |  | 476 | 50 | 426 |
| NFFV | Forest Vegetation | 50 | 0 | 50 | 0 |  | 0 | 0 | 0 |
| NFIF | Inland Fish Habitat | 236 | 155 | 0 | 81 |  | 81 | 10 | 71 |
| NFIM | Inventory & Monitoring | 12 | 5 | 0 | 7 |  | 7 | 0 | 7 |
| NFRM | Recreation Mgmt | 25 | 0 | 25 | 0 |  | 0 | 0 | 0 |
| NFRV | Rangeland Veg Mgmt | 95 | 10 | 7 | 78 |  | 78 | 5 | 73 |
| NFSI | Watershed Improvement | 640 | 400 | 10 | 230 |  | 230 | 7 | 223 |
| NFSO | SW&A Operations | 182 | 105 | 10 | 67 |  | 67 | 7 | 60 |
| NFTE | TE&S Habitat Mgmt | 334 | 144 | 15 | 175 |  | 50 | 0 | 50 |
| NFTM | Timber Sales Mgmt | 473 | 300 | 30 | 143 |  | 143 | 50 | 93 |
| NFWL | Wildlife Habitat Mgmt | 279 | 5 | 11 | 263 |  | 78 | 5 | 73 |
| PAMR | Road Maintenance | 789 | 394 | 55 | 340 |  | 340 | 55 | 285 |
| PAMT | Trail Maintenance | 0 | 0 | 0 | 0 |  | 0 | 0 | 0 |
| PARD | Road Construction | 561 | 110 | 50 | 401 |  | 401 | 50 | 351 |
| SPST (FRM) | Forest Stewardship *** | 400 | 0 | 0 | 400 |  | 400 | 0 | 400 |
| NFLA | Real Estate Mgmt | 176 | 50 | 2 | 124 |  | 0 | 0 | 0 |
| LALW | LWCF Land Acquisition | 1,546 | 1,300 | 0 | 246 |  | 0 | 0 | 0 |
| CWKV | KV Reforest, F&WL | 107 | 0 | 107 | 0 |  | 0 | 0 | 0 |
|  | Subtotal for NFS part | 7,444 | 3,805 | 422 | 3,217 |  | 2,537 | 239 | 2,298 |
| DU | Ducks Unlimited **** | 9,615 | 8,500 | 0 | 1,115 |  | 250 | 0 | 250 |
| TOTAL DU and NFS Request | 17,059 | 12,305 | 422 | 4,332 |  | 2,787 | 239 | 2,548 |
| ** Request may be lower than need, because of other considerations *** The SPST $400,000 in Forest Resource Mgmt. Funds are to be spent Region-wide (including SIU, SIS, CRGNSA, Ducks Unlim., and Washington Forests); Funds will be provided to State Foresters for program delivery on non-federal lands. **** Ducks Unlimited is a valued partner, but their request of $1,115,000 was lowered to make this project more competetive. Possibly some of the $400,000 of SPST could go towards DU projects on private land. In FY 2000, Ducks Unlimited was given $500,000 in FS funding for Pacific Coastal projects. |

# EVALUATION - MEASUREMENT AND ACCOUNTABILITY

A lot of time and money is spent on monitoring often with few results.  This partnership will develop an integrated monitoring plan among participants.  Several agencies already integrate their data (USFS, BLM DEQ water quality sampling) and many agencies (ODFW, BLM, USFS have agreed upon key fish habitat indicators that will be collected in all stream surveys).  Through the Pacific Coast Watershed Partnership, this data will be collected and put into one data base.

The Natural Resource Information System – WATER Team has agreed to populate the databases with information from the Siuslaw Basin.  This will be a prototype to show the utility of the system.  The WATER module is capable of graphically displaying stream survey information.  It will be easy to determine where surveys have been completed as well as where surveys need to be done.  Attached databases will display the quality and reliability of the data.  Watershed improvement needs (WINs) will also be displayed graphically, the WINs database will show where projects have been completed and where projects still need to occur.  This will be an invaluable display when working interagency and with landowner groups.  Out year project planning will be simplified with this process.

In order to be accountable for the funds and energy expended to implement this partnership, project data need to be collected to evaluate the trends of watershed condition over time.  Reeves and Reynolds (PNW) with help from USFS personnel developed a model that can be utilized to track changes in watershed condition over time.  The elements of the model relate back to the indicators of resource condition and the restoration goals outlined in Table 1.  Monitoring elements focus on stream channel function, Riparian and upland vegetation, wetland function, and water quality. Specific monitoring elements are included in the model (Appendix E).  The a model can be tailored to specific conditions of any watershed by adjusting the weight and thresholds given to each value.  PNW researchers will work with agency personnel and local residents who can validate the parameters of this model.  This validation will increase the ownership that people have in the model outputs.

The number of groups that are involved will measure success of this partnership. The level of coordinated project planning and implementation that occurs in the focus watersheds will also be a measure of success.  Ultimately, the trend in the condition of our watersheds, based on our best scientific understanding of watershed processes will be the measure of our success.

Table 9:  Monitoring Requirements

| TASK | WHO | REPORT DUE |
| --- | --- | --- |
| Coordinate with agencies in the watershed | Implementation Team | Annually |
| Maintain list (GIS) of watershed restoration needs | Implementation Team | Annuallly |
| Maintain list (GIS) of watershed restoration Accomplishments | Implementation Team | Annually |
| Market the Program | Coordinator | Annually |
| Prepare Budgets | Implementation Team | Twice annually |
| Track Budget Expenditures | Implementation Team | On-going |
| Monitor Trends in watershed condition over time | Coordinator / PNW Implementation Team | 5 year assessment |

# RISKS AND ASSUMPTIONS

The Pacific Coast Watershed Partnership is built upon the assumption that if you focus restoration activities in areas where there is a high potential to create quality habitat and there are sufficient populations of a diverse variety of aquatic species to populate that habitat you will have measurable success in recovering aquatic species of concern.  We are assuming there is a higher probability of being successful with this scenario than with random and opportunistic allocation of funds for restoration activities.

Restoration will continue in other areas, if there is proven success with this scenario, others may focus their restoration strategies.  If there is not proven success through focused restoration to create a refuge system, then there is no loss in trying.

The enormity of this task is humbling.

Local support and grass roots efforts are critical to implementation of restoration activities.

There is magic in people working together.

 We are doing this for our children’s children.

### APPENDIX A - Process For Selecting High Priority Watersheds For Restoration

This section is underway – the process will be documented as it develops.

On the large scale of the Pacific coastal drainages, an interagency team will select key refuges.  The criteria are still being developed, however, to date, the team has selected the following criteria (Table 1) with an emphasis on aquatic ecosystem restoration.  Efforts are being made to coordinate with other on-going prioritizing schemes (USFS, ODFW, Unified Federal Policy).

Table 1:  Criteria to be used to prioritize watersheds throughout Coastal Oregon and Washington for Restoration emphasis.

| Critical habitat | Watersheds are rated with a higher priority if they are considered |
| --- | --- |
|  | critical salmon habitat. |
| Habitat suitability | Evaluates biophysical condition of watershed with respect to suitability |
|  | of salmon habitat. Other things being equal, watersheds in poorer |
|  | condition receive higher priority. For watersheds with low average reach |
|  | gradient, habitat suitability can be evaluated with repect to upland and |
|  | in-channel conditions. |
| Off-channel habitat | It is assumed that this factor would not be directly altered by |
|  | watershed restoration. Off-channel habitat is needed for good salmon |
|  | habitat, so poor extant conditions would reduce efficacy of treatments. |
| Mature vegetation cover | Evaluates percent of upland forest area with forest vegetation |
|  | classified as mature (80-150 years old). It is assumed that watershed |
|  | restoration would not have a direct immediate effect on mature cover. |
|  | Efficacy decreases as percent mature forest cover drops below a |
|  | threshold. |
| Gravel | A suitable amount of gravel substrate is needed for good salmon habitat, |
|  | but it is assumed that watershed restoration would not directly affect |
|  | gravel conditions in the short term. Efficacy decreases as gravel |
|  | conditions drop below a threshold. |
| Longterm mining effects | Percent of stream length impacted by historic mining with a persistent |
|  | legacy. |
| Large dams | Percent of stream length impacted by presence of large, permanent dams |
|  | (includes dams located within or downstream from the watershed. |
| Commercial development | Percent of stream length impacted by commercial development |
| Large woody debris | Absence of large woody debris results in reduced pools and pool quality |
|  | and promotes excessive stream channel scouring. Feasibility decreases as |
|  | the amount of woody debris that must be added to the stream increases. |
| Road density | Feasibility is reduced as miles of road per square mile in watershed |
|  | increases above a threshhold. |

| High hazard roads | Evaluates miles of road crossing areas within watershed with high slide |
| --- | --- |
|  | potential. Feasibility is reduced as miles of road increases above a |
|  | threshhold. |
| Passage | Passge problems, whether up- or downstream reduce salmon habitat |
|  | suitability. Feasibility is reduced as the number of hindering |
|  | structures increases. |
| In-channel condition | This is an index from an EMDS analysis (Reynolds and Reeves 2000) that |
|  | evaluates a variety of stream properties related to salmon habitat, |
|  | including amount of fines and gravel, woody debris, off-channel habitat, |
|  | pools, etc.. |
| Upland condition | This is an index value from EMDS assessment (reynolds and Reevs 2000) |
|  | that evaluates condition of upland habitat in terms of amount of mature |
|  | forest vegetation cover and road density, and road crossing frequency |
|  | over landslide prone areas. |
| Short term mining | Percent of stream length impacted by small scale mining or dredging |
|  | operations. |
| Grazing | Percent of stream length impacted by livestock graz ing. |
| Recreation | Percent of stream length impacted by recreation activities such as camp |
|  | sites, ORV use, high fishing intensity, etc. |
| Commercial use | Percent of stream length impacted by temporary commercial uses such as |
|  | log landings, and livestock holding facilities. |
| Fertilizer runoff | Percent of stream length impacted by excessive fertilizer runoff from |
|  | farm operations. |
| Small dams | Number of small dams used for stream diversion, etc., that significantly |
|  | impact up- and downstream passage of salmon. |
| Culverts | Number of culverts that significantly impact up- and downstream passage |
|  | of salmon. |

Groups committed to this selection process include:  Forest Service – management and research; BLM; Wild Salmon Center; Oregon Trout; Washington Trout; SRF Board – Washington; Oregon Watershed Enhancement Board; USFWS

### APPENDIX B – Existing Partnerships

SIUSLAW WATERSHED

SIUSLAW WATERSHED COUNCIL

PO Box 488

Mapleton, OR  973

| Ownership: 487,300 | USFS: 129,360 (27%) | BLM: 127,640 (26%) | Other Government: 19,380 (4%) | Private Industrial: 145,340 ac. (30%) | Other Private: 65,580 (13%) |
| --- | --- | --- | --- | --- | --- |
| Mission: |
| Restoration Focus: 5 species of anadromous salmon and trout. Migratory waterfowl including the threatened Aleutian Goose |
| Limiting Factors: Dredging, filling, diking of estuary habitat, loss of freshwater stream structure and habitat complexity, increased sedimentation, reduced stream shade, channel simplification, fish access barriers |
| Restoration Strategy: Priority sub watersheds have been selected, partners are collaborating and focusing their efforts in those areas. Limiting factors for each area have been identified and prioritization of restoration activities is occurring. |
| Monitoring: This is a pilot area for development of the Northwest Forest Plan provincial monitoring protocol with the Pacific Northwest Research Station. Essential monitoring components have been identified and a baseline watershed condition has been established. Changes and trends in watershed condition will be tracked over time. |
| Members: Siuslaw Soil and Water Conservation District, East Lane Soil and Water Conservation District, OR Department of Forestry, Siuslaw Basin Landowners, Mapleton School, Oregon Dept. of Water Resources, OR Dept. of Fish and Wildlife, OR Dept. of Transportation, Natural Resources Conservation Service, Siuslaw Institute, Ducks Unlimited, Siuslaw, Coos Lower Umpqua Tribes, Siuslaw National Forest, Florence School District, Port of Siuslaw, Cascade Pacific Resource Conservation and Development District, Bureau of Land Management, Salmon Trout Enhancement Program, Coast Range Association, Land County Commissioners, US Fish and Wildlife Service, Army Corp of Engineers, OR Division of State Lands, OR Dept. of Environmental Quality, |
| Funding Contributions: 1999: 500K State of OR, Ducks Unlimited, 150K USFS, 100K BLM, 100K NRCS/FSA, 2000: 750K State of OR, 1.2M Ducks Unlimited, 270K USFS, 100K BLM, 100K NRCS/FSA 2001: 750K State of OR, 1M Ducks Unlimited, 500K USFS, 100KBLM, 100KNRCS/FSA |

SKAGIT WATERSHED

SKAGIT WATERSHED COUNCIL

407 Main Street, Suite 205

PO Box 2856

Mount Vernon, WA   98273

www.skagitwatershed.org

| Ownership: 2,000,000 ac | USFS: 680,000 ac (34%) | National Park: 460,000 ac (23%) | Canadian Province: 260,000 ac (13%) | Other Private: 600,000 ac (30%) |
| --- | --- | --- | --- | --- |
| Mission: Provide technical assistance, public outreach and education and a collaborative approach to understand, protect and restore the production and productivity of healthy ecosystems in order to support sustainable fisheries. The council supports and endorses voluntary restoration and protection of the natural landscape processes that formed and sustained the habitats to which salmon stocks, as well as other native aquatic and riparian dependent species are adapted. |
| Restoration Focus: 7 species anadromous salmon and trout and 2 native char, includes two ESA listed species, Puget Sound Cinook and Bull Trout, migratory waterfowl. |
| Limiting Factors: Fisheries populations trending downward due to habitat degradation and loss, mismanagement, overharvesting and natural cycles. Population pressures (5.5 million people within 90 miles yields a million recreation visitors annually . Land conversion from forestry and agriculture is resulting in significant development of lower river and estuary areas. |
| Restoration Strategy: Join forces and address the salmon issue from a watershed perspective |
| Monitoring: Implementation and effectiveness monitoring strategies in place |
| Members: Crown Pacific, Ducks Unlimited, East County Citizens Advisiory Committee, Fidalgo Fly Fishers, Forest Concerns of the Upper Skagit, Long Live the Kings, Longview Fibre Company, Mont Baker-Snoqualmie National Forest, Natural Resources Conservation Service North Cascades Institute, North Cascades National Park, Northwest Chinook Recovery, Padilla Bay Foundation, Padilla Bay national Estuarine Research Reserve, People for Puget sound, Puget Sound Anglers – Fidalgo Chapter, Puget sound Energy, Samish Indian Nation, Seattle City Light, Skagit Audubon Society Skagit Conservation District, Skagit County, Skagit County Farm Bureau, Skagit County Public Utility District #1, Skagit Fisheries Enhancement Group, Skagit Land Trust, Skagit System Cooperative, Skagit Valley College, Skagitonians to Preserve Farmland, The Nature Conservancy, WA Dept. of Ecology, WA, Dept. of Fish and Wildlife, WA State University Cooperative Extension, Western WA Farm Crops Association, Wildcat Steelhead Club |
| Funding Contributions: 1999 - 2.5 million Council Members, 1.3 million Ducks Unlimited, .15 million USFS 2000 - 2.4 million Council Members, 1.3 million Ducks Unlimited, .45 million USFS |

SOUTH FORK COQUILLE WATERSHED

COQUILLE WATERSHED COUNCIL

Bandon OR

| Ownership: 481,450 | USFS: 86,630 (18%) | BLM: 96,310 (20%) | Private: 298,510 (62%) |
| --- | --- | --- | --- |
| Mission: Provide an organizational framework to coordinate the assessment of watershed condition; implement and monitor proven management practices; and test new management practices that are designed to support environmental integrity and economic stability for the community of the Coquille watershed and adjacent areas. |
| Restoration Focus: 6 species of anadromous salmon and trout. Migratory waterfowl. |
| Limiting Factors: Increased sedimentation, loss of instream wood structure, simplification of channels and loss of cover, restricted routing of debris and sediment during landslide events, fish migration barriers, loss of upland forest structure |
| Restoration Strategy: Priority sub-watersheds and types of restoration projects have been identified. Agencies and Council working collaboratively on restoration needs and action planning. |
| Monitoring; Change in condition monitoring will be focused on high quality fish producing flat areas in the watershed. |
| Members: Coos Soil and Water Conservation District, OR Department of Forestry, Coquille Basin Landowners, OR Dept. of Water Resources, OR Dept. of Fish and Wildlife, OR Dept. of Transportation, Natural Resources Conservation Service, Ducks Unlimited, Siuslaw-Coos-Lower Umpqua Tribes, Siskiyou National Forest, Bureau of Land Management, Salmon Trout Enhancement Program, US Fish and Wildlife Service, Army Corp of Engineers, OR Division of State Lands, OR Dept. of Environmental Quality, agricultural producers. |
| Funding Contributions: 2000: 1M Coquille Watershed Council Members, 150K USFS, 1M BLM 2001: 1M Coquille Watershed Council Members, 150K USFS, 1M BLM |

DUNGENESS WATERSHED

DUNGENESS RIVER MANAGEMENT TEAM

Address

www.olympus.net/community/dungenesswc

| Ownership: 179,000 ac. | USFS: 59,100 (33%) | National Park: 51,900 (29%) | State Dept. Natural Resources: 14,300 (8%) | Private: 53,700 (30%) |
| --- | --- | --- | --- | --- |
| Mission: Exchange information on technical studies, issues, and projects occurring in the Dungeness River Area Watershed; to pursue implementation of the Dungeness River Comprehensive Flood Control Management Plan, the Dungeness River Area Watershed Management Plan, the Sequim-Dungeness Groundwater Protection Strategy and the Dungeness-Quilcene Water Resources Management Plant; to coordinate the use of staff, funding and other resources among agencies and representatives; and to promote public participation and education on watershed processes and activities. |
| Restoration Focus: 9 species of anadromous salmon and trout including the treatened Fall Chinook and Bull Trout, migrating waterfowl. |
| Limiting Factors: lack of mainstem spawning habitat, lack of high flow refugia, low stream flows, excess sediment, |
| Restoration Strategy: Many studies and assessments have been completed on this area. Restoration will be tied to implementation of the recommendations in those reports. |
| Monitoring: On-going to insure project implementation and effectiveness |
| Members: Jamestown S’Klallam Tribe, Clallam County, property owners, Dungeness River Agricultural Water Users Assoc., Us Fish and Wildlife Service, WA Dept. of Fish and Wildlife, Washington Dept. of Ecology, Olympic National Forest, Callam County Planning Commission, Clallam County Critical Areas Committee, Watershed/Dungeness-Quilcene Planning, Sports Fishers, Clallam Conservation District, City of Sequim, North Olympic Land Trust, Dungeness Meadows Homeowners Association, Protect Peninsula;s Future |
| Funding Contributions: 2000 - 300K WA Salmon Recovery Board, 30K USFS 2001 - ???K WA Salmon Recovery Board, 100K USFS |

LOWER COLUMBIA RIVER ESTUARY

LOWER COLUMBIA RIVER WETLANDS RESTORATION AND EVALUATION PROGRAM

Ownership: Varied and diverse ownerships Program is restoring 3,500 wetland acres on 45 different project sites

Mission: Restore wetlands; provide habitat for migrating waterfowl and other aquatic species. Provide a wetlands management model for other watersheds of the Pacific Northwest.

Restoration Focus: Large scale wetland restoration

Limiting Factors: Loss of wetland habitat, simplification of habitat types

Restoration Strategy: Follows protocols established by Lower Columbia River Wetlands Restoration and Evaluation Program.

Monitoring: Large-scale integrated monitoring program in place

Members: Ducks Unlimited, Columbia River Gorge National Scenic Area, Friends of Trees, Metro, Weyerhauser Foundation, Lower Columbia River Estuary Program, American Forests Gloval Releaf Program, National Fish and Wildlife Foundation, National Forest Foundation, OR Dept. of Fish and Wildlife, Portland State University, Chelsea Corporation, Bonneville Power Administration, US Fish and Wildlife Service, OR Division of State Lands, Oregon State Parks, OR Department of Transportation, Multnomah County, Audubon Society, Friends of the Gorge

Funding Contributions: 1996-2000: 500K Partners, 250K Forest Service 2001: 175K Partners, 7K Forest Service

APPENDIX B (cont.) – Regional Partners

| NAME | AFFILIATION | E-MAIL | PHONE | FAX | HARD COPY MAIL |
| --- | --- | --- | --- | --- | --- |
| Xan Augerot | Wild Salmon Center | www.wildsalmoncenter.org | (503)222-1804 | (503-222-1805 | 813 SW Alder St, Suite 702, Portland Or 97205 |
| Wallace Rutledge | OR Dept. Forestry | Wallace.rutledge@gov.state.or |  |  |  |
| Tom Spies | USFS, PNW Station |  | (541)750-7354 |  |  |
| Steve Donovan | Ducks Unlimited | sdonovan@ducks.org | (360)263-3288 | (360)263-3289 | 708 East 15th Circle, La Center, Washington 98629 |
| Scott Carlon | NMFS | scott.carlon@noaa.gov |  |  |  |
| Roy Lowe | USFWS |  |  |  |  |
| Robert Alvarado | USFS, RO, NR | ralvarado/r6pnw@fs.fed.us | (503)808-2901 | (503) 808-2469 | USFS, Natural Resources, P.O. Box 3623, Portland Oregon 97208-3623 |
| Ray Abriel | USFS, RO, S&PF | rabrielr6pnw@fs.fed.us | (503)808-2355 |  | USFS, Natural Resources, P.O. Box 3623, Portland Oregon 97208-3623 |
| Paul Heikkila | Coquille WC | paul.heikkila@orst.edu |  |  |  |
| Margaret Petersen | USFS,RO,NR | mpetersen/r6pnw@fs.fed.us | (503)808-2414 | (503)808-2901 | USFS, Natural Resources, P.O. Box 3623, Portland Oregon 97208-3623 |
| Ken F. Bierly | Oregon Watershed Enhancement Board | ken.beirly@state.or.us | (503)378-3589 | (503-378-3225 | Public Services Building, 255 Capitol St. NE, 3rd Floor, Salem, Oregon 97310-0203 |
| Kelly Moore | OR Plan Monitoring | kelly.moore@orst.edu | (541)757-4263 |  |  |
| Joe Moreau | BLM | jmoreau@blm.gov | (503) 952-6418 |  |  |
| Jim Sedell | USFS |  | (202)205-1038 | 541-750-7339 |  |
| Jim Mair | OR Dept. Forestry | jmair@odf.or.us |  |  |  |
| Jeff Uebel | USFS, RO, NR | juebel/r6pnw@fs.fed.us | (503)808-2847 | (503)808-2469 | USFS, Natural Resources, P.O. Box 3623, Portland Oregon 97208-3623 |
| Jason Miner | Oregon Trout | jason.miner@ortrout.org | (503)222-9091 |  |  |
| Jack Capp | USFS, WO, International Forestry | jcapp/wo@fs.fed.us | (202)273-4725 | (202)273-4750 | 5500W Franklin Court Bldg. Forest Service, USDA |
| Guido Rahr | Wild Salmon Center | www.wildsalmoncenter.org | (503) 222-1804 | (503) 222-1805 | 813 SW Alder St, Suite 702, Portland Or 97205 |
| Gordy Reeves | PNW Research | greeves@fs.fed.us |  |  |  |
| Fred Ringer | NRCS | fred.ringer@or.usda.gov | (503) 692-3688 |  |  |
| Eric Nelson | USFWS |  |  |  |  |
| Cynthia Ragland | USFS/DU Laison | cragland@ducks.org | (910)758-3722 | (901) 758-3850 | One Waterfowl Way, Memphis TN 38120 |
| Chuck Lobdell | Ducks Unlimited | clobdell@ducks.org | (503) 675-6389 | (503)699-9426 | 2785 Arbor Drive, West Linn, Oregon 97068 |
| Charles Dewberry | Ecotrust | cdewberry@prysys.com | (541)997-9360 | (541) 997-2194 | 1750 Hwy 26, Number 119, Florence, Oregon 97439 |
| Bruce Taylor | Oregon Wetlands Joint Venture | Btaylorwet@aol.com | (503)697-3889 | (503)697-3268 | 1637 Laurel Street, Lake Oswego, Oregon 97034 |
| Bill White | NRCS |  |  |  |  |
| Bianca Streif | USFWS | bianca_streif@mail.fws.gov | (503) 231-6179 |  |  |
| Jeff Boechler | ODFW (habitat division) | jeff.boechler@state.or.us | (503)872-5255 |  |  |
| Tom Wolf | Trout Unlimited | tmilowolf@msu.com | (503) 844-4565 |  |  |
| Pat Obradovich | ACOE | patricia.m.obradovich@usace.army.mil |  |  | PO Box 2946 (Cen WP-PM), Portland, OR 97208-2946 |
| Scott Peete | FS/OR Plan Liason | speete@fs.fed.us | (541)750-7181 |  |  |

### APPENDIXC – Strengths and Weaknesses of Partners

| AGENCY | DEQ | CPRCD | USFWS | OWRD | FSA | ODF | BLM |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Agency Strengths in working with other agencies | Commitment to coordination – work with watershed councils 319 Funding – from EPA non-point pollution Priority areas for CWAP established Clear standards | Strong inter-agency relations established Non-profit, flexible, non-governmental work well with communities Gather agencies for problem solving | Have $ for projects Knowledge of federal regs, can help streamline Biological expertise Broad experience | Clear mission – manage water quantity Good records on registered water rights Responsive to complaints Protect in-stream water rights | Operating in communities since 1930s .Existing networks with agencies Good at establishing partnerships have financial resources. Good farm records Partner feds and state eg. CREP | History of cooperating with some agencies Have networks established Meet landowner needs Participate in issues resolution team with a # of agencies | Relationships with many agencies Common federal agency goals under NWFP GIS capability |
| Agency Weaknesses in working with other agencies | Have priority areas Some internal communication barriers Delays in funding | No authority Decreased funding Limited staff | Inconsistent staff involvement Landscape, not site specific knowledge Limited ability to manage projects, need partners | Understaffed Poor records of water use | Limited staff Overlooked in planning process | New agency relationships being established Agency rules / mandates in conflict with others | Different regulations Different interpretations Tribal relations limited |
| Agency Strengths in working with private landowners | Work through watershed councils Education and tech assist vs. enforcement Clear standards Staff establishes trust | Hear the voice of public through members Work with landowner assoc. Not perceived as “government” | Flexibility in where money is spent for projects | Assistance finding water rights Assist with well information Respond to water use complaints | Established farm/woodland landowner records Public knows FSA administers USDA programs | Public represented on Board of Forestry Public input in process (policy) Work closely with landowners : Fire protection Forest Practices Forestry Assist | Links with industrial landowners due to checkerboard ownership Starting to build relationships |
| Agency Weaknesses in working with private landowners | Inflexible image Lack of presence Limited funds | Complexity of conflicting regulations and agency goals Lack of funding Lack of time and staffing | Lack of public trust due to regulation fears | Understaffed | Limited outreach due to staffing Limited # of landowners served | Hard time identifying landowners who need assistance Complicated programs not understood Don’t know programs & services available | Need coordinated efforts to enhance BLM activities |

| Agency | NRCS | USFS | Oregon Department of Agriculture | Soil and Water Cons. Districts | Oregon Dept. of Fish and Wildlife | Oregon Division of State Lands | Oregon Department of Transpor-tation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Agency Strengths in working with other agencies | Understanding of planning process and resource needs Good working relationships with local groups Technical and financial resource assistance | Large scale landscape assessment Many biological, physical, engineering, cultural skills GIS Applications | Working with farmers to improve water quality Financial support to SWCD Cooperate well with other agencies Voluntary programs help build trust | 50 year local presence -Landowner trust Good coverage across basins Know about available conservation programs | Local knowledge of fish populations – long-term trends Good technical assistance | Regulate to protect resources Manage/ own tidal waters of the state Hold info workshops | Committed to collaborative process Committed to environmental protection Dispersed throughout state |
| Agency Weaknesses in working with other agencies | Lack staffing to work on projects other than in priority areas | Restricted by assessment requirements Limited long-term planning Budget process cumbersome/unpredictable |  |  |  |  |  |
| Agency Strengths in working with private landowners | Assistance to private landowners - individual landowner plans Understand how to work with landowners to get conservation on the land Higher trust level with landowners | Technical expertise Demonstration sites for env. ed. Recognize need to collaborate for whole watershed restoration |  |  |  | Interest in stream-lining regulatory process (permits/ consultation) |  |
| Agency Weaknesses in working with private landowners | Lack of staff and funding Limited expertise in some areas (stream biology & forestry) | Not set up to work one on one with landowners -distrust of FS. History of operating on own land holdings |  |  |  |  |  |

### APPENDIX D - Detailed Budget

| FY2001 SIUSLAW DEMONSTRATION PROJECT LIST WITH FUNDING NEED |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PROJECT | SP?? | SPST | NFIM | LALW | NFLA | NFAF | NFSO | NFSI | NFTM | PAMR | PARD | NFWL | NFRV | NFTE | Project |
| Waite Farm Restoration |  |  |  |  |  | 50 |  | 50 |  |  |  |  |  |  | 100 |  |
| Lower Lake Creek Acquisition |  |  |  | 150 |  |  |  |  |  |  |  |  |  |  | 150 |  |
| Baker Beach Wetland Acquisition |  |  |  | 35 |  |  |  |  |  |  |  |  |  |  | 35 |  |
| Upper Deadwood Citifor Land Exchange |  |  |  | 30 |  |  |  |  |  |  |  |  |  | 30 |  |
| North Fork Road Relocation |  |  |  |  |  | 17.5 | 17.5 |  |  |  |  |  |  |  | 35 |  |
| Green Creek Road |  |  |  |  |  |  |  |  |  |  | 200 |  |  |  | 200 |  |
| Upper Condon Culvert Removals |  |  |  |  |  |  |  |  |  |  | 35 |  |  |  | 35 |  |
| Lower Siuslaw Waterbarring/Road Stabilization |  |  |  |  |  |  |  |  | 105 |  |  |  |  | 105 |  |
| Gibson Creek Road Obliteration/Riparian Restoration |  |  |  |  | 10 |  |  | 60 |  |  |  |  | 70 |  |
| Lower Siuslaw Culvert Replacements |  |  |  |  |  |  |  |  |  |  | 50 |  |  |  | 50 |  |
| Upper Deadwood Stream Restoration |  |  |  |  |  | 100 |  |  |  |  |  |  |  |  | 100 |  |
| Fiddle Creek in-stream restoration |  |  | 5 |  |  | 70 |  |  |  |  |  |  |  |  | 75 |  |
| Karnowski Creek wetland restoration |  |  |  |  |  | 15 | 5 | 15 |  |  |  | 20 | 20 |  | 75 |  |
| LSR thinning planning 2000 acres |  |  |  |  |  |  |  |  | 80 |  |  |  |  |  | 80 |  |
| Riparian reserve stocking control treatment |  |  |  |  |  |  |  | 30 |  |  |  |  |  | 30 |  |
| Siuslaw Basin Riparian release |  |  |  |  |  | 35 |  |  |  |  |  |  |  |  | 35 |  |
| Enchanted Valley Riparian Restoration |  |  |  |  | 15 |  |  |  |  |  |  |  |  | 15 |  |
| Indian Creek / Deadwood Riparian Planting |  |  |  |  | 25 |  |  |  |  |  |  |  |  | 25 |  |
| Wyden ammendment cooperative projects |  |  |  |  |  |  | 35 |  |  |  |  |  |  | 35 |  |
| Sutton Beach Grass Eradication |  |  |  |  |  |  |  |  |  |  |  |  |  | 75 | 75 |  |
| Takenich Creek Beach Grass Eradication |  |  |  |  |  |  |  |  |  |  | 40 |  |  | 40 |  |
| Siltcoos Creek Beach Grass Eradication |  |  |  |  |  |  |  |  |  |  |  |  | 78 | 78 |  |
| Western Lane Co. Gorse Treatment |  |  |  |  |  |  |  |  |  |  |  |  | 5 |  | 5 |  |
| Gorse Eradication - Dunes |  |  |  |  |  |  |  |  |  |  |  |  | 35 |  | 35 |  |
| Stewardship Incentive Program- | 250 |  |  |  |  |  |  |  |  |  |  |  |  |  | 250 |  |
| Stewardship Program - Tech Assist. |  | 50 |  |  |  |  |  |  |  |  |  |  |  |  | 50 |  |
| Lands/Realty Person to work with partners |  |  |  | 65 |  |  |  |  |  |  |  |  |  | 65 |  |
| Forest Overhead Costs @30% | 75 | 15 | 2 | 56 | 29 | 98 | 10 | 30 | 33 | 50 | 86 | 18 | 18 | 46 | 563 |  |
| Forest Coordinator /contract prep and administration |  |  |  | 25 | 25 |  |  | 25 | 30 |  |  |  | 105 |  |
| EBLI TOTALS | 325 | 65 | 7 | 241 | 124 | 451 | 67 | 130 | 143 | 240 | 401 | 78 | 78 | 199 | 2546 |  |
| FOREST CONTRIBUTION | 0 | 0 |  | 0 | 0 | 50 | 10 | 10 | 30 | 25 | 50 | 5 | 7 | 13 | 200 |  |
| DEMO NEEDS | 325 | 65 | 7 | 241 | 124 | 401 | 57 | 120 | 113 | 215 | 351 | 73 | 71 | 186 | 2346 |  |

##### Ducks Unlimited Project List FY 2000 – Pacific Coast Watershed partnership

(Contributions in Thousands of Dollars)

| Project | Acres | Watershed | USFS $ | DU/Partners $ | Total $ |
| --- | --- | --- | --- | --- | --- |
| Leslie | 50 | Coquille | 15 | 330 | 345 |
| Lint Slough | 50 | Alsea | 10 | 130 | 140 |
| Nix | 120 | Coos | 10 | 340 | 350 |
| Cowan | 80 | Coos | 15 | 50 | 65 |
| LaCenter Bottoms | 350 | Lewis | 10 | 500 | 510 |
| Chinook River | 800 | Lower Columbia | 10 | 2810 | 2820 |
| Tide Creek | 50 | Lower Columbia | 20 | 30 | 50 |
| Shillapoo Lake | 150 | Lower Columbia | 10 | 175 | 185 |
| Sharnelle Fee | 100 | Youngs | 10 | 155 | 165 |
| Sandy River Delta | 120 | Lower Columbia | 40 | 20 | 60 |
| Salmon River | 20 | Salmon | 50 | 360 | 410 |
| Sand Lake | 120 | Sand Lake | 10 | 75 | 85 |
| Dawson | 50 | Umpqua | 35 | 230 | 265 |
| Sauvie Island | 300 | Lower Columbia | 10 | 210 | 220 |
| Smith & Bybee | 1,800 | Lower Columbia | 25 | 200 | 225 |
| Swan Marsh | 200 | Willapa | 25 | 25 | 50 |
| Willapa River | 900 | Willapa | 40 | 1,340 | 1,380 |
| Bear River | 30 | Willapa | 10 | 330 | 340 |
| Johns River | 100 | Grays Harbor | 20 | 80 | 100 |
| Vancouver Lake | 200 | Lower Columbia | 35 | 350 | 385 |
| Total | 5,590 |  | 410 | 7,740 | 8,150 |

Additional Budget Items                                        (Contributions in Thousands of Dollars)

| Item | Area | USFS $ | DU/Partner $ | Total $ |
| --- | --- | --- | --- | --- |
| Monitoring and Evaluation | Lower Columbia | 20 | 20 | 40 |
| Monitoring and Evaluation | Salmon River | 10 | 10 | 20 |
| Monitoring and Evaluation | South Slough | 10 | 10 | 20 |
| Monitoring and Evaluation | Project Wide | 10 | 10 | 20 |
| Program Administration | Project Wide | 20 | 20 | 40 |
| Engineering Contingency | Project Wide | 15 | 15 | 30 |
| Outreach/Communication | Project Wide | 5 | 5 | 10 |
| Total |  | 90 | 90 | 180 |

| Five Year Summary of Funding Needs and Capabilities |
| --- |
| Largescale Project Name: | Pacific Coast Watershed Restoration Initiative | Contact Name: | Robert Alvarado |
| Region/Station: | R6 |  |  | Email: | ralvarado@fs.fed.us |
|  |  |  |  |  | Phone: | (503)808-2901 |
|  | Fiscal Year 2000 |  |  |  | FY 2001 |  |  |
| Partners | Total Need | Available | Need |  | Partners | Total Need | Available | Need |
|  |  |  |  |  | See List |  |  |  |
|  |  |  |  |  | FS by EBLI |  |  |  |
|  |  |  |  |  | FRRE | 273 | 87 | 186 |
|  |  |  |  |  | NFAF | 1,266 | 790 | 476 |
|  |  |  |  |  | NFFV | 50 | 50 | 0 |
|  |  |  |  |  | NFIF | 236 | 155 | 81 |
|  |  |  |  |  | NFIM | 12 | 5 | 7 |
|  |  |  |  |  | NFRG | 0 | 0 | 0 |
|  |  |  |  |  | NFRM | 25 | 25 | 0 |
|  |  |  |  |  | NFRV | 95 | 17 | 78 |
|  |  |  |  |  | NFSI | 640 | 410 | 230 |
| FS by EBLI |  |  |  |  | NFSO | 182 | 115 | 67 |
| NFAF | 290,000 | 210,000 | 80,000 |  | NFTE | 334 | 159 | 175 |
| NFSI | 292,000 | 137,000 | 155,000 |  | NFTM | 473 | 330 | 143 |
| MRMT | 95,000 | 75,000 | 20,000 |  | NFWL | 279 | 16 | 263 |
| NFWL | 220,250 | 174,000 | 46,250 |  | NFWM | 0 | 0 | 0 |
| NFTE | 10,750 | 2,000 | 8,750 |  | PAMF | 0 | 0 | 0 |
| NFIF | 30,000 | 30,000 | 0 |  | PAMR | 789 | 449 | 340 |
| PARD | 210,000 | 105,000 | 105,000 |  | PAMT | 0 | 0 | 0 |
| PAMF | 10,000 | 0 | 10,000 |  | PARD | 561 | 160 | 401 |
|  |  |  |  |  | PATC | 0 | 0 | 0 |
|  |  |  |  |  | SPEA | 0 | 0 | 0 |
|  |  |  |  |  | SPFH | 0 | 0 | 0 |
|  |  |  |  |  | SPST(FRM) | 400 | 0 | 400 |
|  |  |  |  |  | SSSS | 0 | 0 | 0 |
|  |  |  |  |  | TRTR | 0 | 0 | 0 |
|  |  |  |  |  | WFHF | 0 | 0 | 0 |
|  |  |  |  |  | NFLA | 176 | 52 | 124 |
|  |  |  |  |  | LALW | 1546 | 1300 | 246 |
|  |  |  |  |  | CWKV | 107 | 107 | 0 |
| Total | 1158000 | 733000 | 425000 |  | Total | 7,444 | 4,227 | 3,217 |

|  | FY 2002 |  |  |  |  | FY 2003 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Partners | Total Need | Available | Need |  | Partners | Total Need | Available | Need |
| See List |  |  |  |  | See List |  |  |  |
| FS by EBLI |  |  |  | FS by EBLI |  |  |  |
| FRRE | 258 | 73 | 185 |  | FRRE | 175 | 75 | 100 |
| NFAF | 1300 | 900 | 400 |  | NFAF | 1,500 | 1,000 | 500 |
| NFFV | 200 | 100 | 100 |  | NFFV | 250 | 150 | 100 |
| NFIF | 250 | 175 | 75 |  | NFIF | 300 | 200 | 100 |
| NFIM | 75 | 45 | 30 |  | NFIM | 90 | 65 | 25 |
| NFRG | 0 | 0 | 0 |  | NFRG | 0 | 0 | 0 |
| NFRM | 25 | 25 | 0 |  | NFRM | 30 | 25 | 5 |
| NFRV | 110 | 60 | 50 |  | NFRV | 125 | 60 | 65 |
| NFSI | 700 | 500 | 200 |  | NFSI | 800 | 600 | 200 |
| NFSO | 220 | 130 | 90 |  | NFSO | 300 | 200 | 100 |
| NFTE | 340 | 180 | 160 |  | NFTE | 330 | 200 | 130 |
| NFTM | 500 | 400 | 100 |  | NFTM | 600 | 450 | 150 |
| NFWL | 280 | 180 | 100 |  | NFWL | 300 | 150 | 150 |
| NFWM | 0 | 0 | 0 |  | NFWM | 0 | 0 | 0 |
| PAMF | 0 | 0 | 0 |  | PAMF | 0 | 0 | 0 |
| PAMR | 810 | 500 | 310 |  | PAMR | 800 | 500 | 300 |
| PAMT | 0 | 0 | 0 |  | PAMT | 0 | 0 | 0 |
| PARD | 550 | 220 | 330 |  | PARD | 700 | 400 | 300 |
| PATC | 0 | 0 | 0 |  | PATC | 0 | 0 | 0 |
| SPEA | 0 | 0 | 0 |  | SPEA | 0 | 0 | 0 |
| SPFH | 0 | 0 | 0 |  | SPFH | 0 | 0 | 0 |
| SPST(FRM) | 600 | 0 | 600 |  | SPST(FRM) | 800 | 0 | 800 |
| SSSS | 0 | 0 | 0 |  | SSSS | 0 | 0 | 0 |
| TRTR | 0 | 0 | 0 |  | TRTR | 0 | 0 | 0 |
| WFHF | 0 | 0 | 0 |  | WFHF | 0 | 0 | 0 |
| NFLA | 170 | 50 | 120 |  | NFLA | 150 | 35 | 115 |
| LALW | 300 | 200 | 100 |  | LALW | 300 | 100 | 200 |
| CWKV | 110 | 110 | 0 |  | CWKV | 100 | 100 | 0 |
| Total | 6798 | 3,848 | 2,950 |  | Total | 7,650 | 4,310 | 3,340 |

|  | FY 2004 |  |  |
| --- | --- | --- | --- |
| Partners | Total Need | Available | Need |
| See List |  |  |  |
| FS by EBLI |  |  |  |
| FRRE | 165 | 75 | 100 |
| NFAF | 1,300 | 1,000 | 300 |
| NFFV | 230 | 160 | 70 |
| NFIF | 275 | 215 | 60 |
| NFIM | 70 | 60 | 10 |
| NFRG | 0 | 0 | 0 |
| NFRM | 25 | 25 | 0 |
| NFRV | 125 | 80 | 45 |
| NFSI | 700 | 600 | 100 |
| NFSO | 300 | 200 | 100 |
| NFTE | 300 | 215 | 85 |
| NFTM | 550 | 450 | 100 |
| NFWL | 320 | 220 | 100 |
| NFWM | 0 | 0 | 0 |
| PAMF | 0 | 0 | 0 |
| PAMR | 800 | 600 | 200 |
| PAMT | 0 | 0 | 0 |
| PARD | 600 | 400 | 200 |
| PATC | 0 | 0 | 0 |
| SPEA | 0 | 0 | 0 |
| SPFH | 0 | 0 | 0 |
| SPST(FRM) | 500 | 0 | 500 |
| SSSS | 0 | 0 | 0 |
| TRTR | 0 | 0 | 0 |
| WFHF | 0 | 0 | 0 |
| NFLA | 100 | 75 | 25 |
| LALW | 200 | 150 | 50 |
| CWKV | 75 | 75 | 0 |
| Total | 6,635 | 4,600 | 2,045 |

### APPENDIX E  - Implementation and Effectiveness Monitoring Plan

| ORIGINAL | COMMENT | CHOICES |
| --- | --- | --- |
| efuWT | Weight for exclusive farm use land. |  |
| exclusFarmUse | Percent of land area within watershed that has exclusive farm use designation. |  |
| FBveg | Percent crown cover of conifer species within riparian zone of fishbearing streams. |  |
| FBvegWT | Weight for vegetation cover along fishbearing streams. |  |
| fines | Percent riffle substrate composed of sand or silt. |  |
| finesWT | Weight for fines. |  |
| gravel | Percent riffle substrate that is gravel. |  |
| gravelWT | Weight for gravel. |  |
| largeWood | Average number of large woody pieces per mile of stream. |  |
| largeWoodWT | Weight for large woody debris. |  |
| lithology | Primary parent material in the watershed? | basalt¦sandstone |
| lowGradSurvey | Miles of stream in watershed with gradient <= 4 percent. |  |
| matureVeg | Percent area of watershed in forest vegetation that is 80-150 years old.. |  |
| matureVegWT | Weight for mature vegetation. |  |
| NFBveg | Percent conifer species crown cover within riparian zone of non-fishbearing streams. |  |
| NFBvegWT | Weight for NFBveg. |  |
| off-channel | Percent of stream surface area composed of side channels, dam pools, and beaver ponds. |  |
| off-channelWt | Weight for off-channel. |  |
| poolArea | Percent of stream surface area in pools. |  |
| poolAreaWT | Weight for pool area. |  |
| poolFreq | Average number of channel widths between pools. |  |
| poolFreqWT | Weight for pool frequency. |  |
| poolQuality | Percent of total number of pools that are at least 3 ft maximum depth. |  |
| poolQualWT | Weight for poolQuality. |  |
| poolWT | Weight for aggregate pool characteristics. |  |
| roadCrossHigh | Number of road crossings on land with medium or high landslide susceptibility per mile of perennial stream . |  |
| roadCrossTotal | Number of road crossings per mile of perennial stream. |  |
| roadCrossWT | Weight for road crossings. |  |
| substrateWT | Weight for aggregate substrate characteristics. |  |
| waterTemp | Maximum 7-day running average over the summer. (degrees F). |  |
| waterTempWT | Weight for water temperature. |  |

# Text boxes

Figure 19:  Wood in streams capture gravel, nutrients and creates fish habitat

Figure 20:  Horses have low impact during stream restoration projects

Figure 21:  Log complexes mimic debris torrent deposits and form the base of habitat improvement structures

Figure 7:  Degraded riparian area resulted in downcutting of stream into floodplain

Figure 8:  Lack of riparian trees reduces shade, limits wood and nutrient input and accelerates streambank erosion

Figure 9:  Overgrazing leads to soil erosion and sedimentation of stream channels

Figure 11:  Poorly constructed culverts restrict fish passage

Figure 12:  Bedrock stream bottoms result from splash dam logging.  Fish habitat is in poor condition.

OUTCOMES WE CELEBRATE

Success

Completion of projects

Reinventing our image

Accomplishing realistic goals

Working partnerships

Community support

Figure 10:  Entrenched stream channels, bedrock substrate offer poor aquatic habitats.

Figure 13:  Poor road drainage results in landslides and sedimentation of  streams

Figure 4  Streamside logging and splash dam log drives removed structure from stream systems

Figure 5  Dredging of streams led to loss of gravel, structure and caused downcutting of streams

*Others???

##### Figure 22: Types of Partners

Criteria for area selection and selection of project types will be reevaluated as new information is gained from monitoring or if scientific understanding changes.

Restoration Projects

Restoration Goals

20,000 acres Wetlands

45,000 acres Riparian

3,000 miles Streams

15,000 miles Roads

300,000 acres Uplands

Restored Coastal/

Estuary Wetlands link Key Refuges.

Coastal/Estuary Project

Upland Project

In-stream fish habitat structures

Noxious weed removal

Fish exclusion structures

Implementation Teams

Riparian plantings

Fish passage structures

Levee/dike removal

Key Refuge link Uplands to the Coast.

# The Problem

Energy creation, raw material extraction, food production and transportation systems in the fast growing Pacific Northwest alter hydrology, fragment riparian areas, introduce alien plant species, block fish passages, and deliver heavy nutrient and sediment loads to streams. Cumulative effects are greatest in the coastal estuaries.

The Strategy

Outcomes

Recovery for Imperiled Fish

##### Intact Migratory Bird Flyway

### Improved Water Quality

### Maximize Overall Biodiversity

Figure 18:  Releasing young conifer in hardwood dominated riparian areas accelerates growth of conifer for long-term wood supply

Figure 6  Ditching and diking of estuaries and floodplains for farm and pastureland resulted in a loss of rearing habitat.

Figure 2:  Commercial fish harvest and canneries captured hundreds of thousands of migrating salmon

BUSINESS PLAN

JUNE 2000

##### Figure 23:  Schematic Representation of Relationship of PCWP Organization

Selects Project for Funding

Recommends Projects for Funding

Develops Projects for Funding

*Dungeness

*Sandy River Delta

*Skagit

*Coquille

*Siuslaw

Steering

Committee

Technical Committee

Coordinator

Figure 17  Volunteers are the core or community restoration projects

Figure 5   Panting conifers in riparian areas will help with large wood in channels in

the long term

Figure 16  Blasting is a tool to create pools and  remove dikes in wetlands helps restore the hydrology of the area

Figure 14:  Riparian fencing keeps grazing pressure off stream channels

Figure 3:  No limits on personal salmon harvest