# Environmental Management

# Committee Meeting Minutes

# Tuesday, October 16, 2007, 7:15 p.m.

# DOE Information Center

| Committee Members Present | Others Present |
| --- | --- |
| Rhonda Bogard John Coffman Susan Gawarecki Hubert Gibson Luther Gibson Ron Murphree, Chair Tim Myrick, Vice-chair Bob Olson Absent Charles Jensen John Kennerly Gloria Mei Lance Mezga Norman Mulvenon Kerry Trammell | Dave Adler, Department of Energy (DOE-ORO) Pete Osborne, Spectrum |

Update on East Tennessee Technology Park (ETTP) Remedial Investigation/Feasibility Study (RIFS) – Dave Adler

Mr. Adler said that the principal architects of the RIFS from DOE, Tennessee Department of Environment and Conservation, and Environmental Protection Agency met three weeks ago in closed session to work through resolution of comments on the D1 version. He feels the D2 is now close to being in a form that can meet approval by the regulators. The D2 should be issued to regulators in about six weeks. On October 15 he signed out a letter requesting approximately a one-year extension on delivery of the Record of Decision. This is necessary since the proposed plan isn’t ready yet, and DOE will need to get public input on that document before issuing the decision document.

Ms. Gawarecki remarked that as buildings are demolished at ETTP and their sumps are turned off that it could alter groundwater flow at the site. She asked if groundwater monitoring at ETTP has reflected any changes. Mr. Adler said the general situation is unaltered by the small changes made by the sumps being turned off.

Mr. Myrick said that ARCADIS should be put on notice that the updated RIFS is coming out soon. A new task order will have to be written for them to review the D2 version. Mr. Murphree asked staff to make Norman Mulvenon, the issue manager for the activity, aware of this.

Discuss rescheduling ETTP Accelerated Cleanup and ETTP Ponds Progress to a later date

The committee decided to move the topic of ETTP Accelerated Cleanup and ETTP Ponds Progress to May.

Discuss scheduling a joint meeting with Stewardship Committee on the 2007 Remediation Effectiveness Report

If agreeable with the Stewardship Committee there will be a joint meeting on the 2007 Remediation Effectiveness Report in January.

# Travel Request for John Coffman to Waste Management Symposium

# The committee approved the travel request for Mr. Coffman to attend the Waste Management Symposium in Phoenix, Ariz., in February 2008 (Attachment 1).

# New Business

Mr. Murphree noted that Recommendation 159 on the Notice of Intent to Prepare an Environmental Impact Statement for the Disposal of Greater-Than-Class C Low-Level Radioactive Waste is on the November board agenda since there wasn’t a quorum to approve it.

Review Action Items

- Mr. Adler will be asked to update the status of the ETTP RIFS in October. Complete

- Mr. Murphree will contact Chuck Jensen about writing a letter or recommendation to DOE on conducting IV at subsequent sites.

- Mr. Murphree will do additional revisions to the recommendation on Greater Than Class C waste and redistribute to committee members for concurrence. Complete

- Staff will notify Mr. Mulvenon about possibly doing a new work order to have ARCADIS review the D2 version of the ETTP RIFS.

# The meeting adjourned at 7:35 p.m.

# Next meeting

The committee decided to cancel the November meeting since it falls on the day before Thanksgiving.

The next meeting will be December 19, 2007. The planned topic is an update on K-25 decontamination and decommissioning.

# Attachments (1) are available on request from the ORSSAB support office.

# plo