| Acquisition Process Scenario: 12. Orders Against FSS Schedule |
| --- |
| Roles: PO, BO, FO, OSDBU, AT, SSA, Offerors, PO/BO | Systems: C = Current, F= Future, FP = Future Potential |
| PO | Program Office (Role performs: program management, sustainment/logistics, data, facility support, programmatics, end user) | BO | Buying Office (Role performs: contracting/purchasing functions) |
| FO | Finance Office (Role performs: accounting functions, budget functions) | OSDBU | Small Business |
| AT | Acquisition Team (Role performs: Defined by FAR 1.102-3) | SSA | Source Selection Authority- Determine Awardee |
| Offerors | Quoters, Bidders, or Offerors | PO/BO | Either or PO/ BO |
| # | Activity | Description | Role | Systems | Information Exchanges | Control / Business Rules |
|  |  |  |  | C | Name | F |  |  |
| 1. | Define Requirements |  |  |  |  |  |  |  |
| 1.1 | Determine Need | Draft requirement, establish budget, and seek budget approval. | PO |  |  |  |  | FAR 7.105(a), 7.107, 10.110(a), 11.002, 11.401, |
| 1.1.1 | Record Funding | Record funding. | FO |  |  |  |  |  |
| 1.1.2 | Combine Requirements | Explore ability to combine requirements, explore best business arrangements (contract partnering). | BO |  |  |  |  |  |
| 1.2 | Validate Funding | Validate funding line. | BO |  |  |  |  | OMB Circular A-11; DoD FMR Vol 2A, Chapter 2A Sec 0102; FAR 32.702 |
| 1.2.1 | Validate Funding | Validate funding line and budget restrictions. | PO |  |  |  |  |  |
| 1.2.2 | Validate Funding | Validate funding line and budget restrictions. | FO |  |  |  |  |  |
| 1.3 | Acquisition Planning | Develop acquisition plan. | PO |  |  |  |  | FAR: 1.102-3, 7.103, 7.105; 7.4, 15.100, 15.101, 15.201(c) FAR 19.202 |
| 1.3.1 | Acquisition Planning | Develop and Coordinate Acquisition Planning (Forecast and Acquisition Plan). | BO |  |  |  |  | FAR: 1.102-3, 7.103; 7.105; 7.4, 15.201(c), 19.202 |
| 1.3.2 | Validate Goals | Validates goals, publicize forecast. | OSDBU | X | Acqnet | X | Publish goals and forecast |  |
| 1.4 | Purchase Request | Submit to Buying Office. Should include Statement of work/ specifications, and Evaluation Criteria. | PO |  |  |  |  | DoDS FMR Vol 3, Chapter 15, Sec 150202; FAR 32.7 |
| 1.4.1 | Communicate Purchase Request to BO | Transfer of purchase request data from PO thru FO to BO. |  |  |  |  |  | Agency-specific |
| 1.5 | Assigned Buyer / Contract Specialist | Buying Office analyzes requirement; assigns to buyer / contract specialist. | BO |  |  |  |  | Agency policy; FAR 7.102(b) OMB Cir A-11 |
| 2. | Market Research |  |  |  |  |  |  |  |
| 2.1 | Follow Order of Required Sources | For supplies: internal first, warehouses, UNICOR, JWOD, schedules, and open market. For services: JWOD, UNICOR, schedules, and open market. | BO |  |  |  |  | FAR 8.001 |
| 2.1.1 | Check Agency Excess Property | Check Agency excess property. | PO |  |  |  |  | FAR 8.001 |
| 2.1.2 | Check Federal Excess Property | Check Federal excess property. | PO | X | FEDS | X | Check Federal excess personal property | FAR 8.001 |
| 2.1.3 | Check Required Sources | Check required sources i.e., JWOD & UNICOR sources. | BO | X | JWOD Website | X | Check required source | FAR 8.7, 8.6 41 USC 46-48c; 18 USC 4121-4128 |
|  |  |  |  | X | UNICOR Website | X | Check required source |  |
| 2.1.4. | Check Federal Supply Schedules/ Multiple Award Contracts / GWACs | Check Federal Supply Schedules/ Multiple Award Contracts / GWAC. | PO/ BO |  | eCatalog | X | Check supply schedules Check GWACs | FAR 8.4 41 USC XXX 41 USC 102-36.65 |
|  |  |  |  | X | Advantage | X | Check supply schedules |  |
|  |  |  |  | X | Buyers.gov | X | Reverse auction for IT against FSS and FTS contracts. |  |
|  |  |  |  | X | FBO | X | Check for potential combining of requirements |  |
| 2.2 | Conduct Market Survey | Verify which schedule holders are capable of performing the work. DoD Services over $100,00—must identify enough to obtain 3 quotes All others—must identify 3. | BO/PO | X | Advantage! Schedule website | X | Check schedule website | FAR 6.102;8.404(b)(2) |
| 3.0 | Issue RFQ | Issue RFQ to selected schedule holders for services that require a statement of work. Otherwise, review pre-priced supply schedule. |  |  |  |  |  |  |
| 3.3 | Pre-Solicitation Process | Pre-Solicitation Process. |  |  |  |  |  |  |
| 3.3.1 | Develop Evaluation Criteria | Coordinate with PO to determine best value criteria. | BO |  |  |  |  | FAR 8.404(b)(2) |
| 3.3.2 | Build RFQ | Develops and coordinates statement of work or requirement description --includes technical requirements provided and reviewed by the PO. | BO |  |  |  |  | FAR 8.404(b)(2) |
| 3.4 | Solicitation Process |  |  |  |  |  |  |  |
| 3.4.2 | Issue RFQ to identified awardees | Conform with GSA special ordering procedures for services. | BO |  |  |  |  | GSA special ordering procedures |
| 4. | Evaluate Responses | Evaluate Responses activities based on RFP. |  |  |  |  |  |  |
| 4.1 | Receive Response | Receive response. | BO |  |  |  |  |  |
| 4.2 | Conduct Initial Evaluation | Determine responsiveness. | BO |  |  |  |  |  |
| 4.3 | Communicate Responses to Evaluators | Transmit documents to evaluators. | BO |  |  |  |  | Internal agency regulations |
| 4.4 | Evaluate Proposal | Buying Office requests evaluators; evaluate technical proposal, price/costs, terms and conditions; Contracting Officer brings in additional expertise as required for review. | BO |  |  |  |  | FAR 13.305(a)(1) |
| 4.4.1 | Evaluate Past Performance | Review current performance quality. | BO | x | PPIRS | x | Check for past performance information | FAR 16.505(b)(1)(iii) |
| 4.8 | Fact-finding with Offerors | At request of the Contracting Officer. Can include: requirements, resources, cost/price, schedule, place of delivery / performance, technical approach, and provide an opportunity to correct deficiencies and make clarifications. | BO | X | DOL Wage Determination Web Site (Davis-Bacon) | X | Extract wage determination from Dept of Labor and post in the solicitation for construction contracts | FAR 8.4 |
|  |  |  |  | X | NTIS / SCA Wage Determination | X | Obtain service contract wage determinations |  |
| 4.9 | Pre-Award Approvals | Verify eligibility of prospective awardee thru EEO clearance (as applicable), DCAA & DCMA | BO | X | DOL pre-award Website, | x | Check vendor EEO | FAR 9.1; 9.4; 22.805(a) |
|  |  |  |  | X | EPLS | X | Obtain EPLS status |  |
|  |  |  |  |  | BPN | X | Obtain EPLS status |  |
|  |  |  |  |  | D&B | X | Check financials |  |
| 4.8 | Fact-finding with Offerors | At request of the Contracting Officer. Can include: instant order requirements, cost/price, schedule, place of delivery / performance | BO |  |  |  |  | FAR 8.404(b)(3) |
| 4.10 | Award Decision | Includes rationale for placement and price of each order, and debarred list. | BO |  |  |  |  | FAR 8.404(b)(7) Agency procedures |
| 5.0 | Issue Task or Delivery Order |  |  |  |  |  |  |  |
| 5.1 | Verify Funds Availability | Ensure sufficient funds are available for proposed award value. | BO |  |  |  |  | FAR 32.702 |
| 5.2 | Prepare Order | Assemble and prepare award documentation. Execute procurement instrument. | BO |  |  |  |  | GSA Ordering Procedures Agency Procedures |
| 5.3 | Prepare Management Award Information | Develop and submit Federal procurement data regarding specific current award. | BO | X | FPDS | X | Report information | FAR 4.6 |
| 5.4 | Issue Award Notices | Post required notices: Congress (as applicable), Unsuccessful Offerors DOL (as applicable) | BO |  | DOL | X | Inform award of service based contract performance | FAR 5.303, GSA procedures DFARS 204.6; agency regs for reports to Congress |
|  |  |  |  | X | Sub-net |  | Post subcontracting opportunities |  |
| 5.5 | Distribute Award Document | Send document / notification to: Finance office Program Office OSDBU Contractor Contract Administration DCAA Security | BO | P | EDA | X | Post all award documents to provide for internal notifications | FAR 4.201 |
|  |  |  |  |  | CADO | X | Post contract award documents to provide for transparency and visibility |  |
| 6. | Monitor Performance/Contract Administration |  |  |  |  |  |  |  |
| 6.1 | Conduct Post-Award Orientation | For large or complex orders, conduct post award conferences exchanging information to verify baseline program performance, and to create consistent expectations between the contractor and government team. Activity may be worked in conjunction with PO and Administrative Contracting Officer (ACO). | BO |  |  |  |  | FAR 42.5 |
| 6.3 | Monitor & Document Performance | Communication and documentation between Government and Contractor regarding quality and timeliness. Accomplished by COTR under authority of Contracting Officer (PCO or ACO). | PO | X | NIH CPS | x | Post Performance Information | FAR 42, 46.4 |
|  |  |  |  | X | NASA PPDBS | x | Post Performance Information |  |
|  |  |  |  | X | Army PPMIS |  | Post Performance Information |  |
|  |  |  |  | X | FDIC |  | Post Performance Information |  |
|  |  |  |  | X | Education |  | Post Performance Information |  |
| 6.3.1 | Inspect Goods or Services | Preparation and completion of receiving documentation (e.g. DD250). | PO |  | PPIRS |  | Collecting passive past performance information as it relates to timeliness, quality, and delivery | FAR 46.5 |
| 6.3.2 | Accept Goods or Services | Done for each contract line item number. | BO/PO |  |  |  |  | FAR 46.5 |
| 6.3.3 | Manage Property | Adjust agency property (includes government furnished items or equipment or contractor purchased items or equipment). | PO | X | FEDS or DRMO |  | Identify disposal of excess contractor acquired property |  |
| 6.4 | Process Contract Changes | Issue modifications or change orders. Contracting Officer working in coordination with PO, ACO, FO, & Legal. | BO |  |  |  |  | FAR 43 |
| 6.4.1 | Verify Funding | Ensure sufficient funds are available for proposed award value. | BO |  |  |  |  | FAR 32.702 |
| 6.4.2 | Prepare Management Award Information | Develop and submit federal procurement data regarding specific current award. | BO | X | FPDS-NG | X | Report management information | FAR 4.6 |
| 6.4.3 | Issue Novation Agreements | Administrative modification to the contract due to changing contractor name, banking information, and addresses. ACO / PCO must approve name change. | BO |  | BPN | X | Notification of name change | FAR 42.12 |
| 6.5 | Assignment of Claims | Re-designate remittance entity. | BO | P | CCR/BPN | X | Change payee (EFT) | FAR 32.8 |
| 7. | Approve Payment |  |  |  |  |  |  |  |
| 7.1 | Receive Invoice | Must meet requirements set forth in contract. Role is dependent on how agency writes contract. | BO, FO, PO |  |  |  |  | FAR 52.232-25 |
| 7.2 | Submit Invoice to Finance Office | Communicate approved invoice to Finance Office. | BO, PO |  |  |  |  | FAR 32.9 |
| 7.3 | Match Invoice to Receiving Report and Obligating Document. | Ensure goods and services have been performed satisfactory against contract requirements. | FO |  |  |  |  | FAR 46.502 FAR 32.702 |
| 8. | Pay Vendor |  |  |  |  |  |  |  |
| 8.1 | Receive Approved Invoice | Finance Office receives an approved invoice thru Buying Office. | FO |  |  |  |  | DoD FMR Vol 10, Chapter 9, Sec 0903 |
| 8.2 | Ensure Availability of Funds | Verify accounting records (matching process). | FO |  |  |  |  | FAR 32.702 |
| 8.3 | Verify EFT Information | Finance Office originally obtained EFT information when they received the obligating document. This information must be verified before payment. | FO | P | CCR/BPN | X | Obtain EFT data | FAR 32.11 |
| 8.4 | Process Payment | Produce payment requests and create an electronic voucher that is transmitted to Treasury for disbursement. | FO |  |  |  |  | FAR 32.9 |
| 8.4.1 | Verify Off-sets | Verify if payment should be reduced due to amounts owed to government by contractor. | Treasury, DFAS | X | TOPs | X | Verify payment e.g. TIN | Debt Collection Improvement Act PL 104-134 |
| 8.4.2 | Transfer Funds | Pay Vendor via check or EFT. | Federal Reserve, DFAS |  |  |  |  |  |
| 9. | Close Out |  |  |  |  |  |  |  |
| 9.1 | Certify All Work has been Completed | Check that all requirements under contract have been satisfactorily met and that there are no outstanding claims or judgments. | PO |  |  |  |  | FAR 4.804-5(a) |
| 9.2 | Settle Any Claims | Negotiate outstanding claims and obtain release of claims. | BO |  |  |  |  | FAR 4.804-5(a)(14) |
| 9.3 | Issue Final Past Performance Evaluation | Produce final performance evaluation identifying quality and timeliness throughout the history of the contract. | PO | x | NIH CPS | x | Update performance data for close-out | FAR 42.15 |
|  |  |  |  | x | NASA PPDBS | x | Update performance data for close-out |  |
| 9.4 | Pay Final Invoice | See Pay vendor 8.1-8.42. |  |  |  |  |  | FAR 4.804-5(b), 52.222-7, 52.52.222-41(k) |
| 9.5 | Maintain Archival Contract Files | Maintain official contract records in accordance agency procedures and NARA requirements. | BO |  |  | X | Report close-out information (12c FPDS-NG requirement reason for modification “closed-out”) | FAR 4.805 |
|  |  |  |  |  |  |  | Record Mgt |  |