Simplified.  Secure.  Seamless e-Acquisition.

Integrated Acquisition

Environment E-Gov Initiative

IAE Monthly Update—February 15, 2004

Monthly Update—February 15, 2004

Vision:

A secure business environment that facilitates and supports cost-effective acquisition of goods and services in support of mission performance.

Goals:

•  Create a simpler, common integrated business process for buyers and sellers that promotes competition, transparency and integrity.

•   Increase data sharing to enable better business decisions in procurement, logistics, payment and performance assessment.

•   Take a unified approach to obtaining modern tools to leverage investment costs for business related processes.

IAE Business Areas and Objectives:

•  Business Partner Network (BPN)— Deploy a single point of registration and validation of supplier data accessed by all agencies.

•  Acquisition Information Reporting (AIR) formerly FPDS-NG—Implement a central point for consolidated collection and access of statistical and management information related to government acquisitions.

•  eMarketplace—Create an online directory of GWAC and multi-agency contracts to simplify selection and facilitate leverage of government buying.  (Phase 1)

•  Intra-government Transactions Exchange (IGTE)—Transform intra- governmental ordering and billing, reduce payment and collection problems, and enable swift and accurate revenue and expense elimination processes for preparing consolidated financial statements.

•  Standard eTransactions— Develop a standard glossary and vocabulary to facilitate exchange of data between and within agencies.

Email: integrated.acquisition@gsa.gov http://egov.gsa.gov

Activities for the next month

BPN

•     Finalize  requisition plan for eSRS (Electronic Subcontracting Reporting System)

•     Provide report on agency readiness from CCR survey

•     Continue the integration of Architecture Engineering SF 330 into BPN

•     Revise & reissue novations/name change process

Acquisition Information Reporting (AIR) formerly FPDS-NG

•     Conduct FPDS-NG Agency Day, Feb 18

•     Analyze results from FPDS Scorecard

•     Finalize action plan for CADO (Contract Award Documents Online)

•     Finalize establishment  of FPDS-NG Change Control Board

•     Implement reports module in FPDS-NG

eMarketplace

•     Refine draft functional requirements for Online Purchasing functionality and group by order of potential implementation

•     Gather and monitor monthly performance metrics for ICD

•     Continue recompete process for FBO; Industry Day Feb 25

•     Leverage input from applicable stakeholders to update Standard eTransactions Sce- narios to reflect eMarketplace functionality.

•     Develop use cases for incorporation into Portal IOC requirements

•     Continue comparison of shopping cart and vendor data among gov’t catalog systems

•     Continue focus groups to determine eMarketplace functionality

•     Follow up with agencies and vendors to verify agency compliance with ICD FAR ruling

•     Analyze responses to questions from DOD eMall and GSA Advantage in order to de- termine the gap between existing functionality and the “to be” state.

•     Analyze data elements in FPDS-NG to determine if all ICD data elements are included

Standard eTransactions

•     Assess impact of UBL Ver 1.0

•     Continue data element standardization process

•     Continue working with IAE shared systems to validate and update Information Ex- changes

Intra-governmental Transactions Exchange (IGTE)

•     Begin expansion to additional agencies

•     Continue Agency visits by program director for FedReg data quality

•     Continue to develop IGTE enhancements

•     Continue to stage FedReg migration to DLIS

IAE PMO

•     Complete requirements analysis and work statement for IAE Portal IOC

•     Develop agency agreements for FY 04

•     Issue MOUs with system stewards for FY 04 O&M

•     Implement governance procedures

Contacts       Teresa Sorrenti, IAE Program Manager                            703-872-8610

Earl Warrington, IAE Deputy Program Manager                703-872-8609

Lew Sanford Jr., GSA E-Gov Program Manager               703-872-8600

Lisa Cliff, IAE Communications                                         703-872-8593

IAE Monthly Update—February 15, 2004

Key Milestones

BPN

•     eSRS — Electronic Subcontracting Reporting System

Initial operating capability                                                             June 2004

Full operating capability                                                               Oct 2004

•     ORCA  Initial Operating Capability                                                      Sept 2004

eMarketplace

•     Implement eMarketplace capability                                                     June 2004

•     Transition to new FBO provider                                                          Oct 2004

Intra-governmental Transactions Exchange

•     All IT and rent transactions processed through exchange                  July 2004

Standard eTransactions

•     Data specifications published                                                              Sept 2003

IAE PMO

•     Portal implementation                Initial operating capability                 June 2004

Full operating capability                    FY 2005

Accomplishments

BPN

•     ORCA clause published in Federal Register for comment                 Jan 2004

•     BPN business types implemented for grants community                    Jan 2004

•     Integration of PRO-Net and CCR (PRO-Net) decommissioned          Dec 2003

•     Implemented FAR requirement for all contractors to register in  CCR   Oct 2003

•     Merged SBA PRO-Net registration with CCR registration                  Dec 2002

•     Launched Past Performance Information Retrieval System               July 2002

Acquisition Information Reporting (AIR) formerly FPDS-NG

•     FPDS-NG system launched/prescribed in FAC 18                             Dec 2003

•     Guidelines for unique contract numbers published in FAC 16            Oct 2003

eMarketplace

•     FedTeDS mandatory for 5 boroughs in New York for bridges,

tunnels, railroad, and subway procurements                                      Jan 2004

•     FedBizOpps made official point of entry in FAC 16                            Oct 2003

•     Wage Determinations Online (WDOL) launched                                Oct 2003

•     Fully populate Interagency Contracts Directory (ICD) database         Oct 2003

•     Final FAR rule requiring use of ICD published in FAC 15                   July 2003

•     Launched Federal Technical Document System (FedTeDS)             Feb 2003

Intra-governmental Transactions Exchange (IGTE)

•     IGTE modifications capability and report enhancements completed Jan 2004

•     FedReg V. 4.0  IV&V completed                                                         Jan 2004

•     First transaction processed through IPAC                                          Dec 2003

•     IGTE production pilot launched                                                           Oct 2003

•     First rent transaction processed through IGTE                                   Oct 2003

•     CFO Act Agencies and 25 small agencies first registered in

Federal Registration database of BPN                                               Jan 2003

•     Business rules with order and bill data elements issued by OMB      Oct 2002

Standard eTransactions

•     Published IAE Summary XML Guidance V 1.1                                   Feb 2004

•     Published Standard eTransactions V1.0                                             Sept 2003

•     Mapped acquisition process/identification of information exchanges  Dec 2002

IAE PMO

•     First ACE Meeting                                                                               Jan 2004

•     Monthly System Stewards meetings held                             Oct 2003, Jan 2004

Governance:

•     FAC (Federal Acquisition Coun- cil) - FAC and OMB

•     IAE Managing Partner—General Services Administration/Federal Supply Service

•     ACE (Acquisition Committee for eGov) - GSA, CFO and CIO Council, Representatives from contributing agencies

•     IAE Program Management Of- fice—Program Manager and Dep- uty, Business Area managers

•     Business Area Steering Commit- tees—eMarketplace, Business Partner Network (BPN), Acquisition Information Reporting (AIR), Intragovernmental Transactions

(IGTE)

•     Shared Systems Stewards, Users

Groups

•     Industry Advisory Board (TBD)

•     Internal Efficiency and Effective- ness Portfolio Manager

•     Partners—All CFO Act Agencies

•     Participation—200 team members from 29 agencies

Events:

ACE Meeting—Feb. 12 and March 4

FPDS-NG Agency Day—Feb. 18

System Stewards Meeting –Feb. 19

FBO Industry Day—Feb. 25

Policy:

Referenced policy memos can be viewed on IAE website

⇒   Go to http://egov.gsa.gov

⇒   Click ‘Integrated Acquisition

Environment’

⇒   Click ‘Policy’