Simplified.  Secure.  Seamless e-Acquisition.

Integrated Acquisition

Environment E-Gov Initiative

IAE Monthly Update—December 15, 2003

Vision: A secure business environment that facilitates and supports cost-effective acquisition of goods and services in support of mission performance.

Goals:

•  Create a simpler, common integrated business process for buyers and sellers that promotes competition, transparency and integrity.

•   Increase data sharing to enable better business decisions in procurement, logistics, payment and performance assessment.

•   Take a unified approach to obtaining modern tools to leverage investment costs for business related processes.

IAE Initial Modules and Objectives:

•  Business Partner Network (BPN)— Deploy a single point of registration and validation of supplier data accessed by all agencies.

•  Federal Procurement Data System— Next Generation—(FPDS-NG)- Implement a central point for consolidated collection and access of statistical and management information related to government acquisitions.

•  eMarketplace—Create an online directory of GWAC and multi-agency contracts to simplify selection and facilitate leverage of government buying.  (Phase 1)

•  Intra-government Transactions (IGT)— Transform intra-governmental ordering and billing, reduce payment and collection problems, and enable swift and accurate revenue and expense elimination processes for preparing consolidated financial statements.

•  Standard eTransactions— Develop a standard glossary and vocabulary to facilitate exchange of data between and within agencies.

Email: integrated.acquisition@gsa.gov http://egov.gsa.gov

Activities for the next month

BPN

•     Issue analysis of agency readiness from CCR survey

•     Investigate VETS-100 (Veteran Employment and Training Service) and ACASS

(US Army Corps of Engineers Architect/Engineer Contract Administration Support

System) integration requirements

•     Revise & reissue novations/name change process

•     Implement BPN business types to accommodate the grants community

•     ORCA clause scheduled to be published Federal Register

FPDS

•     Continue establishment of Change Control Board

•     Implement reports module

eMarketplace

•     Establish performance metrics for ICD

•     Continue recompete process for FBO

•     Solicit input from applicable stakeholders to update Standard eTransactions Sce- narios to reflect eMarketplace functionality.

•     Develop use cases for incorporation into Portal IOC requirements

•     Continue comparison of shopping cart and vendor data among government catalog systems

•     Continue focus groups to determine eMarketplace functionality

•     Finalize populating ICD with interagency contracts

•     Analyze responses to questions from DOD eMall and GSA Advantage in order to determine the gap between existing functionality and the “to be” state.

Standard eTransactions

•     Continue to evaluate Agency & Industry responses to Standard eTransactions V1.0

•     Continue data element standardization process

•     Continue working with IAE shared systems to validate and update Information Ex- changes

Intra-governmental Transactions

•     Release mod and report enhancements for IGTP

•     Continue Agency visits by program director for FedReg data quality

•     Continue to develop IGTP enhancements

•     FedReg & IGTP testing

•     Release FedReg V4.0

•     Stage FedReg migration to DLIS

IAE PMO

•     Complete requirements analysis and SOO for IAE Portal IOC

•     Develop agency agreements for FY 04

•     Issue MOUs with system stewards for FY 04 O&M

•     Implement governance procedures

Other Areas

•     Contract Award Documents Online (CADO) - Team sending out  responses to Fed- eral Register public comments

•     Electronic Subcontracting Reporting system (eSRS) - Finalize requirements for subcontracting system

Contacts    Teresa Sorrenti, IAE Program Manager                   703-872-8610

Earl Warrington, IAE Deputy Program Manager     703-872-8609

Lew Sanford Jr., GSA E-Gov Program Manager     703-872-8600

Lisa Cliff, IAE Communications                               703-872-8593

—December 15, 2003

Key Milestones

eMarketplace

•     Implement eMarketplace capability                                                     June 2004

•     Transition to new FBO provider                                                          Q4 2004

Intra-governmental Transactions

•     All IT and rent transactions processed through exchange                  July 2004

Standard eTransactions

•     Data specifications published                                                              Sept 2003

IAE PMO

•     Portal implementation

Initial operating capability                                                             June 2004

Full operating capability                                                               FY 2005

Other Areas

•     eSRS — Electronic Subcontracting Reporting System

Initial operating capability                                                             March 2004

Full operating capability                                                               Oct 2004

Accomplishments

BPN

•     Implementation of FAR requirement for all contractors to

be registered in the CCR                                                                     Oct 2003

•     CCR FAR changes published in FAC 16                                            Oct 2003

•     Merged SBA PRO-Net registration with CCR registration                  Dec 2002

•     Launched Past Performance Information Retrieval System               July 2002

FPDS-NG

•     System launched/prescribed in FAC 18                                             Oct 2003

•     Guidelines for unique contract numbers published in FAC 16            Oct 2003

eMarketplace

•     Fully populate Interagency Contracts Directory (ICD) database         Oct 2003

•     Final FAR rule requiring use of ICD published in FAC 15                   July 2003

Intra-governmental Transactions

•     Phase 1 deployment                                                                           Oct 2003

•     IGTP production pilot launched                                                          Oct 2003

•     First transaction processed through IPAC                                          Dec 2003

•     First rent transaction processed through IGT                                     Oct 2003

•     Registered CFO Act Agencies and 25 small agencies in new

Federal Registration database of BPN                                               Jan 2003

•     OMB issued business rules with order and bill data elements            Oct 2002

Standard eTransactions

•     Published Standard eTransactions V1.0                                             Sept 2003

•     Process mapping of acquisition process and identification

of information exchanges                                                                    Dec 2002

Other

•     Initial System Stewards meeting held                                                 Nov 2003

•     FedBizOpps made official point of entry in FAC 16                            Oct 2003

•     Wage Determinations Online (WDOL) launched                                Oct 2003

•     Launched Federal Technical Document System (FedTeDS)             Feb 2003

Governance:

•     FAC (Federal AcquisitionCoun- cil) - FAC and OMB

•     IAE Managing Partner—General Services Administration/Federal Supply Service

•     ACE (Acquisition Committee for eGov) - GSA, CFO and CIO Council, Representatives from contributing agencies

•     IAE Program Management Office—Program Manager and Deputy, Business Area manag- ers

•     Business Area Steering Commit- tees—eMarketplace, Business Partner Network (BPN) , Acquisition Information Reporting

(AIR), Intragovernmental Trans- actions (IGT)

•     Shared Systems Stewards, Users Groups

•     Industry Advisory Board (TBD)

•     Internal Efficiency and Effective- ness Portfolio Manager

•     Partners—All CFO Act Agencies

•     Participation—190 team members representing 29 agencies

Events:

FedReg Training—Jan 2004

Policy:

Referenced policy memos can be viewed on IAE website

⇒   Go to http://egov.gsa.gov

⇒   Click ‘Integrated Acquisition

Environment’

⇒   Click ‘Policy’