Roles and Responsibilities

| Acquisition Phase/ Function | CFO | CIO | IRB | GM | PM | COTR | CO | Acq Pln | Perf Meas | Analysis Group |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Planning |  |  |  |  |  |  |  |  |  |  |
| Modernization Blueprint | A | A | A | R |  |  |  |  |  | A |
| Annual performance plan | A | A |  | R |  |  |  |  | A | A |
| Performance objectives | A | A |  | R |  |  |  |  | A | A |
| General measurement strategy | A | A |  | R |  |  |  |  | A | A |
| Modular Project Structure | A | R | A | A |  |  |  |  |  |  |
| Architecture Plan and Standards | A | R | A | A |  |  |  |  |  |  |
| Modular Resourcing Strategy |  |  |  |  |  |  | R | A | A |  |
| Investment Review |  |  |  |  |  |  |  |  |  |  |
| Issue Project Request | A | A |  | R |  |  |  |  |  | A |
| IRB Review / Approval |  |  | R |  |  |  |  | A |  | A |
| Develop Business Case | A | A |  | R |  |  |  | A |  | A |
| Final IRB Review / Approval |  |  | R |  |  |  |  |  |  | A |
| Initiate Budget Request | A |  |  | R |  |  |  |  |  |  |
| Project Initiation |  |  |  |  |  |  |  |  |  |  |
| Designate PM | A | A |  | R |  |  |  |  |  |  |
| Designate and initiate IPT | A | A |  | R | A |  | A | A | A |  |
| Requirements Analysis |  |  |  |  |  |  |  |  |  |  |
| Market Research—Technical |  | A |  |  | R |  | A | A | A |  |
| Market Research—Business |  | A |  |  | A |  | R | A | A |  |
| Alternatives Analysis |  | A |  |  | R |  | A | A |  |  |
| Cost Benefit Analysis |  | A |  |  | R |  | A | A |  |  |
| Risk Management Plan |  | A |  | A | R |  |  | A |  |  |
| Acquisition Plan |  |  |  |  |  |  |  |  |  |  |
| Acquisition Strategy |  |  |  |  | A |  | R | A | A |  |
| Contract Type |  |  |  |  |  |  |  |  |  |  |
| Milestones |  |  |  |  |  |  |  |  |  |  |
| Incentives |  |  |  |  |  |  |  |  |  | A |
| Source Selection Procedures |  | A |  | A | R |  |  | A |  |  |
| Implementation Plan |  | A |  | A | R |  |  | A |  |  |
| Pre-RFP Considerations |  |  |  |  |  |  |  |  |  |  |
| Acquisition alternatives |  |  |  |  | A |  | A | R |  |  |
| Small/Small Disadvantaged Business Considerations |  |  |  |  | A |  | A | R |  |  |
| Publicizing Requirement |  |  |  |  | A |  | A | R |  |  |
| Requirements Documentation |  |  |  |  |  |  |  |  |  |  |
| Prepare Performance-based SOW |  | A |  | A | R |  | A | A | A | A |
| Prepare QA Plan |  | A |  | A | R |  | A | A | A | A |
| Obtain Certified Funding | A | A |  | A | R |  |  |  |  |  |
| Prepare & Issue RFP / RFQ |  |  |  |  | A |  | R | A | A |  |
| Prepare Evaluation Criteria |  |  |  |  | A |  | R |  |  |  |
| Prepare Terms and Conditions |  |  |  |  | A |  | R |  |  |  |
| Prepare Contractor Incentive Clauses | A | A |  | A | A |  | R |  |  | A |
| Prepare and Test Pricing Models | A |  |  |  | A |  | R |  |  |  |
| Prepare Bidders Mailing List |  |  |  |  |  |  | R |  |  |  |
| Issue RFP/RFQ |  |  |  |  |  |  | R |  |  |  |
| Evaluating Offers |  |  |  |  |  |  |  |  |  |  |
| Technical/Management Evaluation |  | A |  | A | R |  | A |  |  | A |
| Price Evaluation | A |  |  |  |  |  | R |  | A | A |
| Past Performance Evaluation |  |  |  |  | A |  | R |  |  |  |
| Responsibility Determination | A |  |  |  |  |  | R |  |  |  |
| Source Selection |  |  |  |  |  |  |  |  |  |  |
| Conduct Negotiations |  | A |  |  | A |  | R |  |  |  |
| Source Selection “Best Value” Determination (SSA) | A | A |  | R | A |  | A |  |  | A |
| Award contract |  |  |  |  |  |  | R |  |  |  |
| Obligate funds | A |  |  |  |  |  | R |  |  |  |
| Contract Management |  |  |  |  |  |  |  |  |  |  |
| Designate COTR |  |  |  | A | R |  | A |  |  |  |
| Delegate Responsibilities to COTR |  |  |  |  | A |  | R |  |  |  |
| Conduct post-award conference |  |  |  |  | A | A | R |  | A |  |
| “Daily” contact/ “clarifications” with contractor |  |  |  |  | A | R | A |  | A |  |
| Monitor contractor performance Technical, schedule and cost performance Accept deliverables Approve payments |  | A |  |  | A | R | A |  | A | A |
| Contract Changes |  |  |  |  |  |  |  |  |  |  |
| Any Action to Change/Modify Contract Scope Price Delivery Schedule Technical Requirements/ Deliverables | A | A | A | A | A | A | R |  | A | A |
| Other Contract Changes/Mods |  |  |  |  | A | A | R |  | A |  |
| Exercise contract options | A | A | A | A | A | A | R |  | A | A |
| Technology refreshment | A | A | A | A | A | A | R |  | A | A |
| Contract Closeout |  |  |  |  |  |  |  |  |  |  |
| Disposal | A | A |  |  | A | A | R |  |  |  |
| Exchange/Sale | A | A |  |  | A | A | R |  |  |  |
| De-obligate excess funds | A |  |  |  | A | A | R |  |  |  |
| Final closeout audit | A |  |  |  | A | A | R |  |  |  |

Notes from QA – This is an excellent document for suggested roles and responsibilities of various members of an Agency staff during pre- and post- award phases of a contract.  This document does not include the suggested composition of an IPT/IST nor does it include the functions normally performed by an IPT.

Definition of Abbreviations used in the Matrix:

R – Responsible for completing the function

A – Assists the Responsible Party complete the function

CFO – Chief Financial Officer

CIO – Chief Information Officer

IRB – Investment Review Board

GM –

PM – Project Manager

COTR – Contracting Officer Technical Representative – now known as the COR

CO – Contracting Officer

Acq Pln – Acquisition Planning Group

Perf Meas – Performance Measurement Group

Analysis Group – Analysis Group