FACILITIES DIVISION

FACILITIES CONTRACTS BRANCH

Standard Operating Procedures

DATE: September 27, 2004

SUBJECT: Invoice Handling Procedures

NUMBER: CSOP-04-002

EFFECTIVE DATE: Immediately Until Replaced or Superseded

1.	References

5 CFR 1315, Prompt Payment Act

Federal Acquisition Regulation (FAR)

FAR Part 32.9, Prompt Payment

2.	Purpose

The purpose of this CSOP is to provide guidance and procedures on the proper handling and processing of invoices for construction and A-E contracts and task orders.

3.	Background

The Prompt Payment Act (Final Rule, 5 CFR 1315) requires agencies to pay commercial obligations within certain time periods and to pay interest penalties when payments are late.  It was enacted to ensure that companies doing business with the Federal Government are paid in a timely manner.  It requires the Government to make payments within 30 days after receipt of a proper invoice or Government acceptance of supplies delivered or services rendered and 14 days for construction contract payments.  Final payment for construction contracts are to be made within 30 days after receipt of final invoice.

4.	Procedures

a.  Contents of a Properly Prepared Invoice

Payment will be based on the receipt of a proper invoice

and satisfactory contract performance.  The required contents should be clearly stated in every contract.  The following information is necessary to constitute a complete and proper invoice:

a.  Name and address of Contractor

b.  Invoice date and invoice number

c.  Contract/task/purchase order number

d.  Description, quantity, unit of measure, unit

price, and extended price of supplies delivered or

services performed

e.  Shipping and payment terms, if applicable

(e.g., shipment number and date of shipment,

discount for prompt payment, etc.)

f.  Name and address of contractor official to whom

payment is to be sent

g.  Name, title, phone number, and mailing address of

person to be notified in the event of a defective

invoice

h.  Taxpayer Identification Number (TIN)

i.  Electronic Funds Transfer (EFT) banking

information

j.  For construction contracts, contractor’s

certification as required by the clause, Payments

under Fixed-Price Construction Contracts at FAR

52.232-5(c)

k.  Other documentation as required by the contract

(e.g., itemization of work completed, certified

payrolls, etc.)

b.	Receipt of Invoices

All contracts must include the name of the Government employee to whom invoices are to be sent.  Invoices should be sent in an original and one (1) copy.  Contractors will normally send their invoices via overnight mail services directly to the person named in the contract.  In order to expedite the process, it is recommended that the name of the Procurement Technician (PT) now be included as the addressee, along with Contracting Officer (CO), rather than the Engineering Project Manager (EPM).

When an invoice is received all copies and attachments must be date stamped the same day it is received in Facilities Division (FD).  This will start the clock on the payment due date as required by the Prompt Payment Act.

c.	Review and Annotation of Invoices

After the invoices are date stamped, the PT will give the original invoice to the cognizant EPM and give the copy to the CO.  The EPM has two (2) working days from receipt to review the document, provide their recommendation for approval or disapproval annotated on the invoice and initial and date the invoice and return it to the PT.  The CO is to review the invoice for sufficiency concurrently with the EPM’s review.

NOTE:  If the EPM is out of the office for the duration of this time period, the invoice is to be processed without the EPM’s review.  (Any discrepancies noted by the EPM upon their return to the office can be dealt with on the next invoice.)

d.   Preparation of Invoice Transmittal Sheet

Upon receipt of the annotated invoice from the EPM, the PT will retrieve the payment file folder.  They will prepare and complete the ARS-305, Transmittal of Invoice for Payment, based on the information from the file, the contractor’s invoice, and the EPM.  The PT will also update the Record of Payment sheet.  Then they will attach the invoice and the ARS-305 to the file and give it to the cognizant CO for review and signature.  The CO will have two (2) working days to sign the transmittal sheet and return it to the PT for distribution.  If the cognizant CO is out of the office during this period, the CO’s back up will review and sign the transmittal sheet.

If there are changes to the invoice and billing amount that the CO wishes to make (e.g., either retainages or minor corrections) AND the CO chooses not to return the invoice, the change(s) must be clearly and concisely annotated on the invoice and ARS-305 in the “Remarks” section.  The CO must notify the contractor of the change(s) either by letter or e-mail with a copy of this notification maintained in the contract file.

e.	Distribution of Invoices

When the PT receives the signed invoice transmittal from the CO, they will make the appropriate number of copies as indicated by the “cc” list and transmit the originally signed package to the Financial Management Division (FMD) official for processing in the FFIS system for contracts with Buildings & Facilities (B&F) funds (except for B&F projects for the Beltsville Agricultural Research Center (BARC) and U.S. National Arboretum (USNA)) or to the National Finance Center (NFC) for all other funds, including BARC and USNA B&F projects.  Distribution of the original and specified copies is to be completed within 2 calendar days of the CO's signature.

5.	Improper/Deficient Invoices

All invoices must contain the information cited in paragraph 4a.    If an invoice is not proper or contains incorrect information that should only be corrected by the contractor, the CO must return it to the contractor within seven (7) days of receipt of the invoice and provide the contractor a written explanation as to the reason(s) why it is not a proper invoice in accordance with FAR 32.905(b)(3).  If the invoice is not returned within this timeframe, interest will begin to accrue after the seventh day it was received.

6.	Determining the Payment Due Date

The Prompt Payment Act outlines standards that determine the payment due date and the date on which interest will begin to accrue if a payment is late.  The payment due date for construction contracts is 14 days after the start of the payment period and 30 days for final payment.  For A-E services, the payment due date is 30 days.

To determine the start of the payment period, an invoice is considered received on the later of:

a.	The date a proper invoice is received by the designated agency office as long as it was properly date stamped or date annotated.  If the invoice is not properly date stamped or date annotated when received, the date on the invoice will be used, or

b.	The seventh calendar day after the date the services are performed unless the agency accepts the services before the seventh day, in which case the acceptance day will be used; or a longer acceptance period is specified in the contract to allow for inspection, testing and acceptance.

7.	Payment Date and Interest Penalties

The payment date is considered to be the date on which a check for payment is dated or the date of an electronic fund transfer (EFT) payment.  Interest penalties will be calculated from the day after the payment due date through the payment date at the interest rate in effect on the day after the payment is due. (The rate of interest penalty is determined by the Department of Treasury, published every January and July, and can be found at the following website:  “www.treas.gov/prompt/index.html.)”

8.	Contact Information

Further information may be obtained by contacting the Facilities Contracts Branch on 301-504-1171.

/s/ Brenda A. Wood

_____________________________________

BRENDA A. WOOD

Chief

Facilities Contracts Branch