|  | ACTION PLAN ITEM | START/COMPLETION | MOA CROSS REFERENCE | RESPONSIBLE OFFICE | STATUS |
| --- | --- | --- | --- | --- | --- |
| 1 | GSA will issue Acquisition Letter(s), supplements or Acquisition Alerts, as necessary, related to the final IG findings | Began 1/2007 (Continuous) | 1-11 | GSA/OCAO (Al Matera; 202-501-0843) | On going. Analysts to review and update guidance-- Interagency Agreements - Acceptance and Obligation of Funds (V-08-04) (formerly known as Cut-off Memo); Issued: 6/13/2008. FAS issued supplemental PIN 2008-02; PBS issued PIB 08-02 on 6/27/08. Implementation of Berry Amendment Contracting Requirements for Assisted Acquisitions Using DoD Funds; Issued 1/25/2007. Acquisition Letter V-05-06 - Purchases on Behalf of other Agencies, dated 4/27/2005 will be integrated into the GSAM re-write in Subpart 507.1 Incremental funding GSAR was incorporated into GSAM rewrite 532.7. QASP will be included in the GSAM rewrite in Parts 537 and 546. The ongoing GSAM rewrite has incorporated Acquisition Letters and Alerts into the GSAM rewrite. |
| 2 | GSA will develop video tape and on-line training for all GSA 1102s. Make available and leverage existing learning and job support assets on the GSA Center for Acquisition Excellence and integrate into DAU learning and job support assets and repositories as appropriate. | Begin 8/2006; Posting completed 1/8/2007 (Continuous) | 6, 18, 22 | GSA/OCAO (Tracy Bishop; 202-501-3459) | GSA employees were notified of targeted training from the Chief Acquisition Officer. The video, “Conducting Assisted Acquisitions via Interagency Agreements” marked the beginning of a series of video announcements and training opportunities to follow. Additionally, the “21 Gun Salute,” which outlined GSA’s Action Plan to meet and exceed the 3% contracting goal with our nation’s Service-Disabled Veteran-Owned Small business provides a forum to contracting officers governmentwide on training for SDVOSB. This is an ongoing effort in GSA’s commitment to fulfill its obligations under the MOA between GSA and DoD. https://cae.gsa.gov June 2008 – Issuance of “Introductioin to Reimbursable Services” video regarding Reimbursable Work Authorizations (RWAs). Video provides internal and external GSA/PBS customers with an institutionalized RWA management process from acceptance through closeout. This process provides transparency and accountability in reimbursable work received from customer agencies. The video can be found at: http://www.gsa.gov/Portal/gsa/ep/contentView.do?contentType=GSA_BASIC&contentId=24303&noc=T |
| 3 | GSA will use its Procurement Management Reviews (PMRs) to review and identify deficiencies and areas of weakness as identified in DoD and GSA IG reports, and the GSA CAO will issue a PMR Items of Interest memo to the FAS Commissioner, copy to the relevant GSA Regional Administrators. | Began 1/2007 (Continuous) | 1-17, 19, 21 | GSA/OCAO (Karlos Morgan; 202-501-2364), GSA/FAS (Robin Bourne; 703-605-2760) | The PMR Division conducted 336 contract reviews in FY2007 through sampling, which covered GSA's 11 Regions and 6 central office acquisition activities. This represented a 15% increase in actions reviewed over FY 2006. As of July 2008, the PMR Division conducted 168 contract reviews through sampling, covering 5 of 11 Regions (Southeast Sunbelt, Mid-Atlantic, Greater Southwest, Northeast Caribbean and the National Capital Region). Additionally, two Central Office acquisition activities, PBS and FEDSIM, were reviewed, producing another 30 reviews. Remaining reviews in FY2008 include the Pacific Rim Region with a projected 27 reviews and another Central Office acquisition activity (FAS/QM- Travel & Transportation) with a projected 11 reviews. VB Provided FAS contracting activities and the acquisition management portfolio copies of PMR final reports and comments for use in training updates. (see also #16) |
| 4 | DoD will use the Intradepartmental Task Force on Interagency Acquisitions (AT&L, DUSD(C)), established in May 2006, to evaluate the IPR, MIPR process. Report findings and recommend corrective actions as necessary. | Began 3/2007 Implementation: Continuous | 1-12, 21 | DoD/OSD (Mike Canales, Haydee Soto-Carreras; 703-695-8571) | DoD intradepartmental acquisition group meetings being held. Identifying projects with focus on training; strategizing ways to better communicate policy and compliance. DoD discussing ways to utilize the current Intragovernmental Value Added Network (IVAN) to help track MIPRs & IPRs. Two subcommittees formed, one for IVAN and one for unique terms and conditions. By 2009-2010, IVAN is expected to have the capability to capture fees. DoD moving forward with IVAN and the capability to capture the fees. IVAN is being led by the OSD’s Business Transformation Agency. OSD memo issued on 11/21/07 on business Rules for Intragovernmental Transactions. |
| 5 | DoD will revise DoD Instruction 4000.19 “Interservice and Intragovernmental Support” (August 9, 1995) as necessary. | TBD | 3 | DoD/OSD (Mike Canales, Haydee Soto-Carreras; 703-695-8571), USD I&E, AT&L | DoD IG issued another report on Special Operations Forces Support Activity (SOFSA). Upon review, DoD will draft update instruction. Under Sec. of Defense I&E (Pat Bushway) taking lead. Initial draft in process. |
| 6 | DoD USD AT&L will issue a policy memorandum to require a DoD contracting officer to perform a review of each acquisition greater than $500,000 is to be placed on contract by a non-DoD contracting officer (effective January 2006) | Completed (1/2008) | 10-12 | DoD/OSD (Mike Canales, Haydee Soto-Carreras; 703-695-8571) | Action items 6 & 7 had combined coverage with the issuance of DPAP’s "Interagency Acquisition" memo on 1/18/2008. This memo addressed-- i) "proper use of non-DoD contracts and non-DoD contracting organizations"; ii) roles and responsibilities; and iii) past performance. This is also a partial response to the DoD IG report dated 10/25/07 on Network-Centric Solutions (NETCENTS). |
| 7 | DoD USD AT&L will issue a policy memorandum establishing the DoD policy on contract administration roles and responsibilities when purchasing goods or services through non-DoD agencies | Completed (1/2008) | 1-4, 6-9 | DoD/OSD (Mike Canales, Haydee Soto-Carreras; 703-695-8571) |  |
| 7.a | DoD USD AT&L will issue a policy memorandum establishing the DoD policy on assessment of fees. | TBD | 14, 20 | DoD/OSD (Mike Canales, Haydee Soto-Carreras;; 703-695-8571) | A separate memo is still being drafted to address NETCENTS DoD IG report's coverage of the Servicing Agency's use of DoD's contract vehicles and proper assessment of fees. Draft is currently in process. |
| 7.b | DoD USD AT&L will issue a policy memorandum establishing the DoD policy on fees and other open policy items. | TBD | 5-6 | DoD/OSD (Mike Canales, Haydee Soto-Carreras; 703-695-8571) | Memo to be issued on price reasonableness. This memo will address price reasonableness, independent government cost estimate, and use of other agency's contracts. 2008 Policy memo is in process IAW the National Defense authorization Act (NDAA). |
| 8 | DoD/DAU will evaluate and revise existing course materials as necessary on bona fide need, appropriation law, and proper acquisition planning, contract administration for assisted acquisitions, and defining expired funds. | Completed (2/2008) (Continuous) | 18, 22 | DoD/DAU (Lenny Manning; 703-805-2248) GSA/FAI (Karen Pica; 703-805-2300) | The following classroom/online training is available. They can be located at www.fai.gov or www.dau.gov under continuous learning. “Section 803 Competition Requirements.” The course number is CLC 017. “Acquisition Law” (LAW 801; onsite) . “Essentials of Interagency Acquisitions/Fair Opportunity” (CLC 030) replaces CLC010, “Proper Use of Non-DoD Contracts.” Several webcasts were conducted on the following topics and can be reviewed at the www.dau.mil website. Webcast addressed successful implementation of “Bona Fide Needs Rule.” (Completion: 2/3/08). GSA participated in the DoD Procurement Conference in May 2008. |
| 9 | GSA and DoD will jointly issue a memorandum to emphasize proper acquisition planning when the Department utilizes contract vehicles of GSA or contract support provided by GSA to DoD. | TBD | 10 | DoD/OSD (Mike Canales, Haydee Soto-Carreras; 703-695-8571), OCAO/ (Al Matera; 202-501-0843) | DoD draft letter in process on acquisition planning. GSA to co-endorse upon completion. The topic is the "Use of General Services Administration’s Acquisition Planning Wizard" as a tool to issue acquisition plans. (see also #12) |
| 10 | GSA and DoD will jointly develop standardized content for Interagency Agreements in accordance with OFPP guidance. Special emphasis areas will include: Identified roles and responsibilities of DoD and GSA Justification for sole source procurements Quality assurance surveillance plans Statements of work requirements Fair and reasonable price determination Funding oversight/management, including the timely deobligation of excess funds | Begin 1/2007 (Continuous) | 1-4, 6-9, 13, 21 | FAS (Craig Kennedy; 703-605-3672), PBS (Tianda. Sherrell; 215-446-2838), LP, DoD/OSD (Mike Canales, Haydee Soto-Carreras; 703-695-8571), OFPP | Standard IA issued 10/01/07 and distributed to GSA assisted acquisition centers to be used in FY 2008. OFPP issued guidance on 06/08/08 for Interagency acquisitions. It will be implemented on 10/01/08. OCAO is reviewing the documentation and will issue formal agency guidance. GSA and DOD will jointly endorse the guidance. |
| 10a | OFPP Interagency Acquisitions guidance (Roles and Responsibilities in Interagency Contracting) | Completed | 1-4, 6-9, 10, 12, 13 | OFPP (Mathew Blum; 202-395-4953), GSA/OCAO (Al Matera; 202-501-0843 ), FAS/AAS (Craig Kennedy; 703-605-3672), DoD (Mike Canales, Haydee Soto-Carreras; 703-695-8571) | OCAO, FAS, & DPAP were part of OFPP’s IPT which developed the governmentwide Interagency Acquisition guidance. |
| 11 | GSA and DoD will execute a Memorandum of Agreement (MOA) between DoD and GSA that establishes specific roles and responsibilities for interagency acquisitions | Completed (12/2006) | 1-22 | GSA, DoD | 24 MOA Action Items were established in association with the agreement (22-item listing) in the MOA. |
| 12 | GSA and DoD will allow DoD access to GSA’s Acquisition Planning Wizard e-tool | Completed (10/2007) | 10 | GSA/OCAO (Michael Jackson; 202-208-4949), DAU (Jeff Birch, James Malloy) | APW project manager, contractor, DoD/DAU held successful demo 4/06/07. “Read only” access was granted into other agencies in order to review their plans. DAU still considering adding APW module as part of the curriculum. (see also #9) |
| 13 | GSA will conduct comprehensive training for the Regions | Completed (08/01/07) (Continuous) | 18, 22 | GSA/FAS (Bettie Feit; 703-605-2578) | The following training sessions were held: (see also #19): A Pilot Presentation was held at Metro Park on 5/22/07 to FEDSIM and DoD employees. Presentation held in Crystal City on 6/28/07. A Hot Topics Presentation on 7/18/07. Worldwide VTC Presentation held on 8/1/07 - FAS/AM provided a joint GSA and DoD Interagency Acquisitions Training via video teleconference (VTC) to personnel in 22VTC locations worldwide. The training provided an overview of interagency acquisitions and included a discussion of the use of GSA and other non-DoD agency assistance to provide customized acquisition and contracting support to DoD customers through assisted acquisitions. |
| 14 | GSA commences standardized quarterly data reporting to DoD (to include OSD Comptroller) inclusive of uncommitted fund balances, fees paid (value added proposition), amounts obligated, amounts expended, and expired funds by DoD to GSA | Began 2/2007 (Quarterly Updates) | 19, 20 | FAS (Mike Monte; 703-605-5649); DoD(C) (Kathryn Gillis), PBS, DoD/OSD (Mike Canales, Haydee Soto-Carreras; 703-695-8571) | GSA continues to provide DoD with quarterly data extracts of FAS obligations and spend. data. |
| 15 | GSA will perform comprehensive review of targeted GSA schedules to ensure competitive market pricing has been established | Completed (12/2007) (Continuous) | 13, 15 | GSA/FAS (Robin Bourne; 703-605-2760 & Susan May; 703-605-5608) | GSA/FAS pursued a benchmark pricing task to-- Empirically determine if MAS prices reflect competitive market pricing; Determine whether the use of the Schedules program results in savings vis-à-vis the commercial market and other Government contract vehicles; Propose a methodology for periodically refreshing Schedule prices to reflect the latest best practices in commercial pricing; and Propose operational plans and strategic directions for improving the pricing of MAS contracts. FAS awarded a Blanket Purchase Agreement on 12/10/2007 to Censeo for market research, analysis, benchmarking, and management consulting services related to MAS contract pricing. Initial task will cover analysis related to products and services from selected Schedules with high DoD volume. |
| 16 | GSA will perform follow-on review of compliance with DoD competition requirements, including Section 803 of the 2002 NDAA by surveying external customers on FAS contracting vehicles. | Began 2/2007 (Continuous) | 15, 18 | FAS/AM GSA/FAS (Teresa Elbin; 703-605-2564), GSA/OCAO (Karlos Morgan; 202-501-2364) | GSA’s FAS ensured that the FY07 ‘Federal Procurement Practices Survey' adequately covered DoD competition requirements including Section 803 compliance. GSA/OCAO ensured that its PMR division addressed the same. (see also #3) The FY2007 survey expanded its coverage by adding questions on the use of assisted acquisition services. The survey topics included-- MAS Ordering Procedures Use of Performance-Based Statements of Work E-Buy DoD’s Section 803 Ordering Procedures for ordering services Professional Architect and Engineering Services Price Reductions Contract/order bundling Scope of Contract Determinations Assisted Acquisition Services The FY08 survey is currently being completed and will be conducted at the end of 07/08 for a period of 30 days. The FY08 survey was expanded to include use of GWACs. The survey results are captured and analyzed utilizing “lessons learned” as an avenue of addressing future training needs. |
| 17 | DoD USD AT&L will issue a policy memorandum establishing the DoD policy on roles and responsibilities related to the proper capture of past performance information in the federal past performance data base (Past Performance Information Retrieval System) (PPIRS) Emphasis on holding contractors accountable for non-performance. | Completed (12/2007) | 3, 16 | DoD/OSD (Mike Canales, Haydee Soto-Carreras; 703-695-8571) | DPAP issued a memo on "Past Performance Information" on 11/27/2007 outlining the guidance necessary for reporting purposes. DPAP also issued an "Interagency Acquisition" memo on 1/18/2008 which delineated the roles and responsibilities for all parties to capture past performance information in assisted acquisitions. The memo emphasized that interagency acquisitions are not exempt from the DoD requirement to capture past performance information for all contracts that meet DoD thresholds and also highlighted |
| 18 | DoD will issue a memorandum to: Emphasize the need to use “performance based” requirements to the maximum extent possible | TBD | 10, 17 | DoD/OSD (Mike Canales, Haydee Soto-Carreras; 703-695-8571, Comptroller) | DPAP Acquisition Planning Memorandum is still in process. |
| 18a | DoD will issue a memorandum to: Emphasis on the need to deobligate funds in a timely manner. | Completed (1/2007) | 21 | DoD (Mike Canales, Haydee Soto-Carreras; 703-695-8571, Comptroller) | Memorandum issued in 1/2007. |
| 19 | GSA and DoD will conduct collaborative training in all GSA Regions | Began 6/2007 (Continuous) | 18, 22 | GSA/FAS (Bettie Feit; 703-605-2578),DoD (Mike Canales, Haydee Soto-Carreras; 703-695-8571), DAU (Jeff Birch) | In order to keep current with the ever-changing acquisition environment, training will continue to be developed and tailored to meet agency needs. (see also #13) |
| 20 | GSA and DoD will collaborate on all policy memos, Acquisition Letter, Alerts, training and related guidance as related to Interagency Acquisitions (IA) | Began 11/2006 (Continuous) | 1-11, 22 | GSA/OCAO (Al Matera; 202-501-0843) w/FAS (Jeff Koses; 703-605-5535, Robin Bourne; 703-605-2760, Bettie Feit;703-605-2578) and PBS (Tami Riggs; 202-501-1355), | The following have been exchanged for collaboration-- Interagency Agreements - Acceptance and Obligation of Funds (formerly known as Cut-off Memo) (issued 6/13/08) Purchases on Behalf of other Agencies Acquisition Letter folded into GSAM rewrite in Subpart 507.1. Incremental funding GSAR Interim rule 2006 QASP included in both GSAM Parts 537 and 546 under the rewrite. GSA PMR Items of Interests list based on DoD IG report – PMR division reviewed the IG report and updated the PMR Checklist, where appropriate. DoD draft guidance, "Interagency Acquisition: Non-Economy Act Orders" (11/16/06) DoD draft guidance (preliminary), "Use of GSA and Acquisition Planning" DoD memo, "Advance Payments to Non-DoD Federal Agencies for Interagency Acquisitions" (issued 3/1/2007) DoD memo, "Contracts for Services" (issued 3/2/2007) DoD memo, "Leasing Office Space" (issued 3/21/2007) DoD memo, "GSA GWAC for SDVOSBs in IT" (issued 5/18/2007) DoD memo, GSA VETS GWAC (issued 7/12/2007) DoD waiver regarding the purchase of GSA nontactical vehicles (issued 9/5/2007) DoD memo, "Interagency Acquisition" (issued 1/18/2008) |
| 21 | FAI and DAU will identify and make available performance-based acquisition training and education opportunities and related collaborative resources | Began 1/2007 (Continuous) | 17-18, 22 | GSA/OCA/FAI (Karen Pica; 703-805-2300), DAU (Jeff Birch) | Classes currently being offered. DAU and FAI will continue to collaborate in developing courses to educate the program office personnel that utilize assisted acquisition. The latest courses can be found at www.dau.mil or www.fai.gov. |
| 22 | Conduct monthly DoD and GSA meetings to evaluate and address the effectiveness of this plan and identify emerging Interagency Acquisition issues. Additionally, quarterly senior leadership meetings are to be held. | Began 8/2006 (Continuous) | 1-22 | DoD & GSA | GSA (OCAO, FAS, PBS) and DoD (DPAP, DUSD(C)) are continuing to meet regularly at both the working group level and senior leadership level to discuss and resolve interagency acquisition issues. DoD-GSA Partnership Update available at-- www.gsa.gov/dod |
| 23 | Jointly develop standardized reporting requirements outside of FPDS-NG | Began 3/2007 | 20 | DoD/OSD (Mike Benavedis, GSA/VS (Earl Warrington; 703-605-3404) | Related item: DAR Council case on FPDS-NG to capture fees on assisted acquisition. (see also #14) |
| 24 | Turnkey Solutions for GSA/PBS and DoD | Began 6/2008 | 22 | DOD/OSD (Mike Canales; 703-695-8571), GSA/PBS (Tami Riggs; 202-501-1355), GSA/OCSC (Mike Collins; 202-208-4220) | A meeting was held on7/11/08 with the Under Secretary for Defense for Installations and Environment and the Real Property Comptroller to discuss opportunities for GSA to partner with DoD for military installations. Representatives from GSA met with Chuck Williams from DoD to discuss turnkey solutions. GSA/PBS is compiling a list of impacted components due to fiscal constraints. |
| 24a | BRAC Assistance | Began 6/2008 (Continuous) | 22 | GSA/FAS (Dan McAneney – (215) 446-5094 | Employees from FAS’ Mid-Atlantic Region and Central Office assisted agencies impacted by BRAC at the Fort Belvoir and Arlington Transportation Open House in Arlington, VA, on June 20. The Office of Acquisition Operations provided expert advice on services available under Schedule 48 (Transportation, Delivery, and Relocation Solutions). Global Supply provided attendees with a handout which outlined the many supplies (boxes, cushioning material, tape, etc) available through GSA. The Mid-Atlantic Region’s Property Division briefed attendees on the utilization and donation programs available within GSA and the Mid-Atlantic Region’s Customer Accounts and Research Division provided visitors with information on GSA’s assisted services and IT solutions. |