Purpose

This pre-award transition checklist, provided by the GSA SmartPay® program office, is a resource for agencies to utilize as they transition to GSA SmartPay® 2 (SP2).  This checklist covers tasks up to (but not after) placing the agency’s task order.  The GSA SmartPay® program office will provide a separate post-award transition checklist that details the tasks agencies will carry out after they have awarded their task orders.

How to Use this Checklist

- The checklist should be used as a guide to help begin planning your agency’s pre-award transition activities, but should be customized to include all, and only, the tasks you agency should undertake.

- At a high level, there are six major tasks:

- Each of the major tasks, as well as their subtasks, are described in the rows of the table.  If your agency chooses to add tasks, you may include them in additional rows.

- Each of the columns – Duration, Timeline, and Person Responsible – should be filled in by your agency, based on your specific needs.

- Task Duration will vary depending on the agency size, level of preparedness, and available resources/FTEs.  The durations included in the checklist are estimates based on a medium-sized agency with 3-4 dedicated FTEs.  You should revise the duration estimates as needed so that they reasonably reflect the effort required by your own agency.

- The Timeline and Person Responsible columns are blank, and should be filled out by your agency.  Carefully consider competing initiatives when developing the timeline and identifying responsible parties to come up with a realistic plan.

- Keep in mind that task order requests can not be issued until the new Master Contracts are awarded AND you have received the Contractors’ presentation packages, which will be available at the kick-off conference several weeks after award of the Master Contract (i.e., early in the second half of calendar year 2007).  However, you can begin the preparation needed to issue a task order request (e.g., Task 1, Define Current Needs) earlier.

- Depending on your agency’s decision on Task 3, Determine Task Order Type, different tasks will follow.

- Predecessors for each task denote other tasks that have to be completed before you can begin the task.

- Sample “Critical Path Diagrams” that show both the different “paths” you would follow, based on your agency’s decision at Task 3, as well as the predecessors between tasks, are included as an Appendix to this checklist.

- Use of this checklist is not mandatory.  This document is meant to be a resource to support your efforts.

| Key Tasks | Duration | Timeline | Predecessors | Person Responsible |
| --- | --- | --- | --- | --- |
| Define Current Needs | 6 months |  | N/A |  |
| Perform self assessment to determine where your program currently is and where you want to get to in the future program |  |  |  |  |
| Identify the agency’s systems interface requirements |  |  |  |  |
| Develop a requirements document |  |  |  |  |
| Review other agencies’ SOWs, requirements, or tailored task orders for comparison and ideas |  |  |  |  |
| Survey stakeholders where appropriate |  |  |  |  |
| Utilize GSA guidance |  |  |  |  |
| Determine agency requirement for tag-alongs |  |  |  |  |
| Communicate with current tag-along agencies and obtain feedback |  |  |  |  |
| Make updates to requirements document as necessary |  |  |  |  |
| Plan resources for transition |  |  |  |  |
| Determine necessary resources for pre- and post-award activities |  |  |  |  |
| Identify potential funding sources |  |  |  |  |
| Develop Internal Communication Plan | 1 month |  | N/A |  |
| Determine what needs to be announced, when, to whom, and how it needs to be announced |  |  |  |  |
| Update address lists, so that they are accurate. Cross-reference lists with HR/payroll systems |  |  |  |  |
| Determine Task Order Type | 2 months |  | 1 |  |
| Identify gaps between the GSA SmartPay® program offerings and agency requirements |  |  |  |  |
| If the GSA SmartPay® program offerings meet agency requirements, follow tasks 4 and 11 |  |  |  |  |
| If the GSA SmartPay® program offerings do not meet agency requirements, follow tasks 5-9 and 11 |  |  |  |  |
| For agencies that want to tag-along (or be in a pool), identify agencies that permit tag-alongs (or research the GSA pool), and follow tasks 10 and 11 |  |  |  |  |
| Issue a Standard Task Order Request | 2 months |  | 1,3 |  |
| Review the task order guide or Contractor presentation packages (provided at the kick-off conference) and determine which Contractor best meets your agency’s requirements |  |  |  |  |
| If needed, contact the Master Contractors for additional information (Note: Fair consideration must be given to all qualified Contractors under the master contract.) |  |  |  |  |
| If desired, request better pricing for products and services offered (Contractors are not required or obligated to provide better pricing) |  |  |  |  |
| Do not submit a separate work statement with the standard task order request |  |  |  |  |
| If desired, formally or informally compete the requirement or negotiate with Contractors (this is not required with standard task orders) |  |  |  |  |
| Write SOW/SOO/Tailored Task Order Request | 4 months |  | 1,3 |  |
| Identify specific resources for writing the SOW |  |  |  |  |
| Translate requirements into SOW language |  |  |  |  |
| Develop evaluation framework |  |  |  |  |
| Finalize SOW/SOO/tailored task order request |  |  |  |  |
| Establish evaluation factors |  |  |  |  |
| Determine evaluation strategy |  |  |  |  |
| Issue SOW/SOO/Tailored Task Order Request (allow one month response period, assuming no provision for questions and clarifications) | 1 month |  | 5 |  |
| Respond to inquiries about the SOW |  |  |  |  |
| Collect proposals |  |  |  |  |
| Convene Task Order Response Evaluation Panel | 6 months |  |  |  |
| Draft guidance for the Panel |  |  |  |  |
| Determine participants (including IT, finance, procurement, purchase, travel, and fleet personnel, as required) |  |  |  |  |
| Charge the Evaluation Panel with roles and responsibilities |  |  |  |  |
| Evaluate Responses | 1 month |  | 6 |  |
| Evaluate written presentations |  |  |  |  |
| Conduct and evaluate oral presentations (if needed/ desired) |  |  |  |  |
| Document findings |  |  |  |  |
| Negotiate changes with the vendor |  |  |  |  |
| Award Task Order | 1 month |  | 8 |  |
| Sign-off on final task order |  |  |  |  |
| Issue a Tag-Along or Pool | 2 months |  | 1,3 |  |
| Determine which agencies allow tag-alongs |  |  |  |  |
| Determine which of these agencies best fulfills your agency’s requirements |  |  |  |  |
| Follow the guidelines and timelines established by the agency your agency is tagging-along with, or follow the guidelines and timelines GSA has established for its pool |  |  |  |  |
| Develop Contingency Plan | 1 month |  |  |  |
| Develop a contingency plan in case bank systems are not finalized according to plan |  |  |  |  |

Appendix

Sample Critical Path Diagrams

# Footnotes

GSA will provide additional guidance on performing self assessments.

GSA will make these available on its website at www.gsa.gov/gsasmartpay.

Statement of Work

Statement of Objectives

GSA will provide samples and templates of task order requests.

GSA will provide additional guidance specific to tags and pools.

# Text boxes

GSA SmartPay® 2

Pre-Award Transition Checklist