Exhibit 300: Capital Asset Plan and Business Case Summary Part I: Summary Information And Justification (All Capital Assets)

Section A: Overview (All Capital Assets)

| 1. Date of Submission: |  |
| --- | --- |
| 2. Agency: | General Services Administration |
| 3. Bureau: | Office Of The Chief Financial Officer |
| 4. Name of this Capital Asset: | GSA FMLOB Shared Service/Pegasys |
| 5. Unique Project (Investment) Identifier: (For IT investment only, see section 53. For all other, use agency ID system.) | 023-30-01-01-01-1151-24 |
| 6. What kind of investment will this be in FY2009? (Please NOTE: Investments moving to O&M in FY2009, with Planning/Acquisition activities prior to FY2009 should not select O&M. These investments should indicate their current status.) | Multi-Agency Collaboration |
| 7. What was the first budget year this investment was submitted to OMB? | FY2001 or earlier |
| 8. Provide a brief summary and justification for this investment, including a brief description of how this closes in part or in whole an identified agency performance gap: |  |
| GSA is one of four Federal agencies selected to provide Financial Management Line of Business (FMLOB) services to other Federal agencies. GSA operates a shared-services financial operation providing a Commercial-off-the-Shelf financial system (in a private-vendor hosted environment), financial transaction processing, and financial analysis for its main business lines (Federal Acquisition Service, Public Buildings Service) and General Management and Administration (GM&A) offices. GSA also utilizes this shared-service operation to cross service 47 of external client agencies. As a Federal SSP for larger customers, GSA serves as the manager of a private/public partnership providing IT hosting of a FSIO-certified core financial system, while enabling client agencies to adopt and leverage Government-wide standardized business processes and data and economies of scale and skill. For smaller agencies, GSA provides all of the SSC services with in-house resources. GSA also has the capability to offer additional value-added services to agencies, beyond just core financial management system functions. Our current customer base consists of GSA Services and Staff Offices and over 47 external client agencies. Of our 47 financial management client agencies, all are successfully using the Pegasys application as their financial management system of record. GSA offers agencies the CGI Momentum Enterprise Solution; agencies may select to migrate to only the core, the core plus one or more additional modules, or the entire solution (includes additional functionality such as acquisitions and performance budgeting). Because potential client agencies are able to have their own instantiation of the application (same Momentum version, hosted on the Pegasys technical platform and in GSA's data center environment), there is no dependency to GSA's internal financial management system operations and existing GSA projects, but the benefits of economies of scale and skill are realized by common sharing of resources such as infrastructure. Component Level Breakdown: FY08 - Steady State Security Contracts (C&A, IV&V) Data Center Housing Data Warehouse/Business Objects O&M/Application Support-CGI Federal Application Software-Core Financials Intermeditary Service Financial Tranaction System (FEDpay, Vitap) Pegasys Hotline FTE FY08 - DM&E Security Contracts (C&A, IV&V) Data Warehouse Asset Management Accounts Receivable Training FTE FY0 |  |
| 9. Did the Agency's Executive/Investment Committee approve this request? | Yes |
| a. If "yes," what was the date of this approval? | 7/23/2007 |
| 10. Did the Project Manager review this Exhibit? | Yes |
| 11. Contact information of Project Manager? |  |
| Name |  |
| Phone Number |  |
| Email |  |
| a. What is the current FAC-P/PM certification level of the project/program manager? | Senior/Expert-level |
| 12. Has the agency developed and/or promoted cost effective, energy-efficient and environmentally sustainable techniques or practices for this project? | Yes |
| a. Will this investment include electronic assets (including computers)? | Yes |
| b. Is this investment for new construction or major retrofit of a Federal building or facility? (answer applicable to non-IT assets only) | No |
| 1. If "yes," is an ESPC or UESC being used to help fund this investment? | No |
| 2. If "yes," will this investment meet sustainable design principles? | No |
| 3. If "yes," is it designed to be 30% more energy efficient than relevant code? |  |
| 13. Does this investment directly support one of the PMA initiatives? | Yes |
| If "yes," check all that apply: | Human Capital Budget Performance Integration Financial Performance Expanded E-Government Competitive Sourcing Eliminating Improper Payments |
| a. Briefly and specifically describe for each selected how this asset directly supports the identified initiative(s)? (e.g. If E-Gov is selected, is it an approved shared service provider or the managing partner?) | PMA Initiative 1 -- Strategic management of human capital Achievement of an outcome that maximizes the utilization of human resource assets needed to process financial transactions. Economies of scale through government-wide standardization of business processes and IT hosting will allow for a reduction in the number of personnel, relative to performance in the current disaggregated financial management systems environment. |
| 14. Does this investment support a program assessed using the Program Assessment Rating Tool (PART)? (For more information about the PART, visit www.whitehouse.gov/omb/part.) | No |
| a. If "yes," does this investment address a weakness found during a PART review? | No |
| b. If "yes," what is the name of the PARTed program? |  |
| c. If "yes," what rating did the PART receive? |  |
| 15. Is this investment for information technology? | Yes |
| If the answer to Question 15 is "Yes," complete questions 16-23 below. If the answer is "No," do not answer questions 16-23. |  |
| For information technology investments only: |  |
| 16. What is the level of the IT Project? (per CIO Council PM Guidance) | Level 3 |
| 17. What project management qualifications does the Project Manager have? (per CIO Council PM Guidance) | (1) Project manager has been validated as qualified for this investment |
| 18. Is this investment or any project(s) within this investment identified as "high risk" on the Q4 - FY 2007 agency high risk report (per OMB Memorandum M-05-23) | Yes |
| 19. Is this a financial management system? | Yes |
| a. If "yes," does this investment address a FFMIA compliance area? | No |
| 1. If "yes," which compliance area: | N/A |
| 2. If "no," what does it address? | N/A |
| b. If "yes," please identify the system name(s) and system acronym(s) as reported in the most recent financial systems inventory update required by Circular A-11 section 52 |  |
| Pegasys Federal Supply Service Accounts Payable System - FEDPAY Travel and Miscellaneous Reimbursements - e-GOV Travel Utility Profile Payment System - UPPS Virtual Invoice Tracking & Payment System - VITAP Core Financial - COST FINANCIAL Cost Allocation - COST ALLOCATION - G, PBS, FAS, GM&A Credit Card - CREDIT CARD External Reporting - EXTERNAL REPORTING Fixed Assets - FIXED ASSETS Lease Management - LEASE MANAGEMENT Planning and Projection - PLANNING AND PROJECTION Project Cost Accounting - PROJECT COST ACCOUNTING Purchasing - PURCHASING Security - SECURITY |  |
| 20. What is the percentage breakout for the total FY2009 funding request for the following? (This should total 100%) |  |
| Hardware |  |
| Software |  |
| Services |  |
| Other |  |
| 21. If this project produces information dissemination products for the public, are these products published to the Internet in conformance with OMB Memorandum 05-04 and included in your agency inventory, schedules and priorities? | Yes |
| 22. Contact information of individual responsible for privacy related questions: |  |
| Name |  |
| Phone Number |  |
| Title |  |
| E-mail |  |
| 23. Are the records produced by this investment appropriately scheduled with the National Archives and Records Administration's approval? | Yes |
| Question 24 must be answered by all Investments: |  |
| 24. Does this investment directly support one of the GAO High Risk Areas? | Yes |

Section B: Summary of Spending (All Capital Assets)

1. Provide the total estimated life-cycle cost for this investment by completing the following table. All amounts represent budget authority in millions, and are rounded to three decimal places. Federal personnel costs should be included only in the row designated "Government FTE Cost," and should be excluded from the amounts shown for "Planning," "Full Acquisition," and "Operation/Maintenance." The "TOTAL" estimated annual cost of the investment is the sum of costs for "Planning," "Full Acquisition," and "Operation/Maintenance." For Federal buildings and facilities, life-cycle costs should include long term energy, environmental, decommissioning, and/or restoration costs. The costs associated with the entire life-cycle of the investment should be included in this report.

| Table 1: SUMMARY OF SPENDING FOR PROJECT PHASES (REPORTED IN MILLIONS) (Estimates for BY+1 and beyond are for planning purposes only and do not represent budget decisions) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | PY-1 and earlier | PY 2007 | CY 2008 | BY 2009 | BY+1 2010 | BY+2 2011 | BY+3 2012 | BY+4 and beyond | Total |
| Planning: | 39.609 | 0 | 0 | 0 |  |  |  |  |  |
| Acquisition: | 13.099 | 11.85 | 13.257 | 15.057 |  |  |  |  |  |
| Subtotal Planning & Acquisition: | 52.708 | 11.85 | 13.257 | 15.057 |  |  |  |  |  |
| Operations & Maintenance: | 83.612 | 18.258 | 18.987 | 19.757 |  |  |  |  |  |
| TOTAL: | 136.320 | 30.108 | 32.244 | 34.814 |  |  |  |  |  |
| Government FTE Costs should not be included in the amounts provided above. |  |  |  |  |  |  |  |  |  |
| Government FTE Costs | 10.818 | 5.711 | 5.264 | 4.978 |  |  |  |  |  |
| Number of FTE represented by Costs: | 114 | 58 | 54 | 51 |  |  |  |  |  |
| Note: For the multi-agency investments, this table should include all funding (both managing partner and partner agencies). Government FTE Costs should not be included as part of the TOTAL represented. |  |  |  |  |  |  |  |  |  |

| 2. Will this project require the agency to hire additional FTE's? | No |
| --- | --- |
| a. If "yes," How many and in what year? |  |
| 3. If the summary of spending has changed from the FY2008 President's budget request, briefly explain those changes: |  |

Section C: Acquisition/Contract Strategy (All Capital Assets)

1. Complete the table for all (including all non-Federal) contracts and/or task orders currently in place or planned for this investment. Total Value should include all option years for each contract. Contracts and/or task orders completed do not need to be included.

| Contracts/Task Orders Table: |  |  |  |  |  |  |  |  |  |  |  |  |  |  | * Costs in millions |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Contract or Task Order Number | Type of Contract/ Task Order | Has the contract been awarded (Y/N) | If so what is the date of the award? If not, what is the planned award date? | Start date of Contract/ Task Order | End date of Contract/ Task Order | Total Value of Contract/ Task Order ($M) | Is this an Interagency Acquisition? (Y/N) | Is it performance based? (Y/N) | Competitively awarded? (Y/N) | What, if any, alternative financing option is being used? (ESPC, UESC, EUL, N/A) | Is EVM in the contract? (Y/N) | Does the contract include the required security & privacy clauses? (Y/N) | Name of CO | CO Contact information (phone/email) |  | Contracting Officer Certification Level (Level 1,2,3,N/A) | If N/A, has the agency determined the CO assigned has the competencies and skills necessary to support this acquisition? (Y/N) |

| 2. If earned value is not required or will not be a contract requirement for any of the contracts or task orders above, explain why: |  |
| --- | --- |
| 3. Do the contracts ensure Section 508 compliance? |  |
| a. Explain why: |  |
| 4. Is there an acquisition plan which has been approved in accordance with agency requirements? |  |
| a. If "yes," what is the date? |  |
| b. If "no," will an acquisition plan be developed? |  |
| 1. If "no," briefly explain why: |  |

Section D: Performance Information (All Capital Assets)

In order to successfully address this area of the exhibit 300, performance goals must be provided for the agency and be linked to the annual performance plan. The investment must discuss the agency's mission and strategic goals, and performance measures (indicators) must be provided. These goals need to map to the gap in the agency's strategic goals and objectives this investment is designed to fill. They are the internal and external performance benefits this investment is expected to deliver to the agency (e.g., improve efficiency by 60 percent, increase citizen participation by 300 percent a year to achieve an overall citizen participation rate of 75 percent by FY 2xxx, etc.). The goals must be clearly measurable investment outcomes, and if applicable, investment outputs. They do not include the completion date of the module, milestones, or investment, or general goals, such as, significant, better, improved that do not have a quantitative or qualitative measure.

Agencies must use the following table to report performance goals and measures for the major investment and use the Federal Enterprise Architecture (FEA) Performance Reference Model (PRM). Map all Measurement Indicators to the corresponding "Measurement Area" and "Measurement Grouping" identified in the PRM. There should be at least one Measurement Indicator for each of the four different Measurement Areas (for each fiscal year). The PRM is available at www.egov.gov. The table can be extended to include performance measures for years beyond FY 2009.

| Performance Information Table |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Fiscal Year | Strategic Goal(s) Supported | Measurement Area | Measurement Category | Measurement Grouping | Measurement Indicator | Baseline | Target | Actual Results |
| 2005 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Customer Results | Service Accessibility | Availability | Availibility of Service | Past performance | Meet customer service help desk hours of operation objectives | 100% available, except during extreme conditions |
| 2005 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Mission and Business Results | Financial Management | Asset and Liability Management | System meets financial audit requiements | Clean opinion | Maintain clean opinion | Clean financial audit opinion |
| 2005 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Mission and Business Results | Financial Management | Cost Accounting / Performance Measurement | 3-day month-end close | 3-days | Maintain | 100% met |
| 2005 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Processes and Activities | Security and Privacy | Security | Percent of FM core applications currently certificated and accredited | 100% | Maintain | 100% |
| 2005 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Technology | Efficiency | Improvement | Manage project risk achieve at least 90 percent of the cost schedule and performance goals established in the Planning Phase | within 10% | Compare achievement against baseline. | Within variance |
| 2005 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Technology | Financial (Technology) | Overall Costs | FY06 GSA FM COE business case approved | Pending | Business case is approved and GSA becomes an FM COE | GSA selected as a COE |
| 2005 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Technology | Reliability and Availability | Availability | System uptime will exceed 98% | 99% | Maintain | 99% |
| 2006 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Customer Results | Service Accessibility | Availability | Availibility of Service | Past Performance | Meet customer service help desk hours of operation objectives | 100% available, except under severe circumstances |
| 2006 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Mission and Business Results | Financial Management | Reporting and Information | Meet month-end closing objective | 3-day month-end close | Maintain | 100 |
| 2006 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Processes and Activities | Security and Privacy | Security | Percent of FM core applications currently certificated and accredited | 100% | Maintain | 100% |
| 2006 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Technology | Efficiency | Improvement | Manage project risk achieve at least 90 percent of the cost schedule and performance goals established in the Planning Phase | within 10% | Compare achievement against baseline | within 10% of est. variance |
| 2006 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Technology | Reliability and Availability | Availability | System uptime will exceed 98% | 99% | Maintain and/or Exceed | 99% |
| 2007 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Customer Results | Service Quality | Accuracy of Service or Product Delivered | % of customer satisfaction | 80% | 85% | Available after 10/01/2007 |
| 2007 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Mission and Business Results | Financial Management | Reporting and Information | # of days to complete month-end close objective | 3-day close | Maintain 3-day close objective | 100% |
| 2007 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Mission and Business Results | Information and Technology Management | IT Infrastructure Maintenance | % completion of target FMEA-aligned AR-Billing solution | 10% of EVMS variance | Stay within 10% variance for project cost, schedule and performance. | within 10% of est. variance per July 07 EVMS reporting |
| 2007 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Processes and Activities | Financial (Processes and Activities) | Financial Management | % of Federal FM LOB Business Process Standards adopted by GSA FM COE | 65% | Increase % of business processes and data definitions ready for GSA to implement | Standards still under development; to be completed Q4 FY07 |
| 2007 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Technology | Information and Data | Data Standardization or Tagging | % of reduction in non-standard data | Available after 10/01/2007 | Increase % of standardized data objectives for AR/Billing processes/activities | Standards still under development; to be completed Q4 FY07 |
| 2008 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Customer Results | Service Coverage | Service Efficiency | # of customer agencies migrated successfully | 1 | 1 (or more) customer agencies successfully migrated to GSA FM COE | Available after 10/01/2008 |
| 2008 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Mission and Business Results | Information and Technology Management | IT Infrastructure Maintenance | # in duplicative financial systems/applications reduced | Available after 10/01/2008 | 3 | Available after 10/01/2008 |
| 2008 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Processes and Activities | Financial (Processes and Activities) | Costs | % of Customers agencies executive leadership reporting that GSA COE Meets or Exceeds Requirements for Financial Information and Processing | Available after 10/01/2008 | Increase # of customers satisfied | Available after 10/01/2008 |
| 2008 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Technology | Information and Data | Data Standardization or Tagging | % of reduction in non-standard data | Available after 10/01/2008 | Increase % of standardized data objectives for AR/Billing processes/activities | Available after 10/01/2008 |
| 2009 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Customer Results | Service Coverage | Service Efficiency | # of customer agencies migrated successfully | 2 | 2 (or more) customer agencies successfully migrated to GSA FM COE | Available after 10/01/2009 |
| 2009 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Mission and Business Results | Financial Management | Reporting and Information | # of days to complete month-end close objective | 3-day close | Maintain 3-day close objective | Available after 10/01/2009 |
| 2009 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Processes and Activities | Financial (Processes and Activities) | Financial Management | % of Federal FM LOB Business Process Standards adopted by GSA FM COE | 75% | Increase % of business processes and data definitions ready for GSA to implement | Available after 10/01/2009 |
| 2009 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Technology | Information and Data | Data Standardization or Tagging | % of reduction in non-standard data | Available after 10/01/2009 | Increase % of standardized data objectives for AR/Billing processes/activities | Available after 10/01/2009 |

Section E: Security and Privacy (IT Capital Assets only)

| In order to successfully address this area of the business case, each question below must be answered at the system/application level, not at a program or agency level. Systems supporting this investment on the planning and operational systems security tables should match the systems on the privacy table below. Systems on the Operational Security Table must be included on your agency FISMA system inventory and should be easily referenced in the inventory (i.e., should use the same name or identifier). |  |
| --- | --- |
| For existing Mixed-Life Cycle investments where enhancement, development, and/or modernization is planned, include the investment in both the "Systems in Planning" table (Table 3) and the "Operational Systems" table (Table 4). Systems which are already operational, but have enhancement, development, and/or modernization activity, should be included in both Table 3 and Table 4. Table 3 should reflect the planned date for the system changes to be complete and operational, and the planned date for the associated C&A update. Table 4 should reflect the current status of the requirements listed. In this context, information contained within Table 3 should characterize what updates to testing and documentation will occur before implementing the enhancements; and Table 4 should characterize the current state of the materials associated with the existing system. |  |
| All systems listed in the two security tables should be identified in the privacy table. The list of systems in the "Name of System" column of the privacy table (Table 8) should match the systems listed in columns titled "Name of System" in the security tables (Tables 3 and 4). For the Privacy table, it is possible that there may not be a one-to-one ratio between the list of systems and the related privacy documents. For example, one PIA could cover multiple systems. If this is the case, a working link to the PIA may be listed in column (d) of the privacy table more than once (for each system covered by the PIA). |  |
| The questions asking whether there is a PIA which covers the system and whether a SORN is required for the system are discrete from the narrative fields. The narrative column provides an opportunity for free text explanation why a working link is not provided. For example, a SORN may be required for the system, but the system is not yet operational. In this circumstance, answer "yes" for column (e) and in the narrative in column (f), explain that because the system is not operational the SORN is not yet required to be published. |  |
| Please respond to the questions below and verify the system owner took the following actions: |  |
| 1. Have the IT security costs for the system(s) been identified and integrated into the overall costs of the investment: | Yes |
| a. If "yes," provide the "Percentage IT Security" for the budget year: |  |
| 2. Is identifying and assessing security and privacy risks a part of the overall risk management effort for each system supporting or part of this investment. | Yes |

| 3. Systems in Planning and Undergoing Enhancement(s), Development, and/or Modernization - Security Table(s): |  |  |  |
| --- | --- | --- | --- |
| Name of System | Agency/ or Contractor Operated System? | Planned Operational Date | Date of Planned C&A update (for existing mixed life cycle systems) or Planned Completion Date (for new systems) |

| 4. Operational Systems - Security Table: |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Name of System | Agency/ or Contractor Operated System? | NIST FIPS 199 Risk Impact level (High, Moderate, Low) | Has C&A been Completed, using NIST 800-37? (Y/N) | Date Completed: C&A | What standards were used for the Security Controls tests? (FIPS 200/NIST 800-53, NIST 800-26, Other, N/A) | Date Complete(d): Security Control Testing | Date the contingency plan tested |

| 5. Have any weaknesses, not yet remediated, related to any of the systems part of or supporting this investment been identified by the agency or IG? |  |
| --- | --- |
| a. If "yes," have those weaknesses been incorporated into the agency's plan of action and milestone process? |  |
| 6. Indicate whether an increase in IT security funding is requested to remediate IT security weaknesses? |  |
| a. If "yes," specify the amount, provide a general description of the weakness, and explain how the funding request will remediate the weakness. |  |
| 7. How are contractor security procedures monitored, verified, and validated by the agency for the contractor systems above? |  |

| 8. Planning & Operational Systems - Privacy Table: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| (a) Name of System | (b) Is this a new system? (Y/N) | (c) Is there at least one Privacy Impact Assessment (PIA) which covers this system? (Y/N) | (d) Internet Link or Explanation | (e) Is a System of Records Notice (SORN) required for this system? (Y/N) | (f) Internet Link or Explanation |
| Pegasys | No | Yes | PIA has been completed and filed but not publicly posted because the system doesn't collect personally identifiable information on the public. | Yes | http://a257.g.akamaitech.net/7/257/2422/01jan20061800/edocket.access.gpo.gov/2006/pdf/E6-17069.pdf |
| Details for Text Options: Column (d): If yes to (c), provide the link(s) to the publicly posted PIA(s) with which this system is associated. If no to (c), provide an explanation why the PIA has not been publicly posted or why the PIA has not been conducted. Column (f): If yes to (e), provide the link(s) to where the current and up to date SORN(s) is published in the federal register. If no to (e), provide an explanation why the SORN has not been published or why there isn't a current and up to date SORN. Note: Working links must be provided to specific documents not general privacy websites. Non-working links will be considered as a blank field. |  |  |  |  |  |

Section F: Enterprise Architecture (EA) (IT Capital Assets only)

| In order to successfully address this area of the capital asset plan and business case, the investment must be included in the agency's EA and Capital Planning and Investment Control (CPIC) process and mapped to and supporting the FEA. The business case must demonstrate the relationship between the investment and the business, performance, data, services, application, and technology layers of the agency's EA. |  |
| --- | --- |
| 1. Is this investment included in your agency's target enterprise architecture? | Yes |
| a. If "no," please explain why? |  |
| 2. Is this investment included in the agency's EA Transition Strategy? | Yes |
| a. If "yes," provide the investment name as identified in the Transition Strategy provided in the agency's most recent annual EA Assessment. | Pegasys |
| b. If "no," please explain why? |  |
| N/A |  |
| 3. Is this investment identified in a completed (contains a target architecture) and approved segment architecture? | Yes |
| a. If "yes," provide the name of the segment architecture as provided in the agency's most recent annual EA Assessment. | Financial Management |

| 4. Service Component Reference Model (SRM) Table: Identify the service components funded by this major IT investment (e.g., knowledge management, content management, customer relationship management, etc.). Provide this information in the format of the following table. For detailed guidance regarding components, please refer to http://www.egov.gov. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Agency Component Name | Agency Component Description | FEA SRM Service Domain | FEA SRM Service Type | FEA SRM Component (a) | Service Component Reused Name (b) | Service Component Reused UPI (b) | Internal or External Reuse? (c) | BY Funding Percentage (d) |
| Data Mart | Defines the set of capabilities that support a subset of a data warehouse for a single department or function within an organization. | Back Office Services | Data Management | Data Mart |  |  | No Reuse | 3 |
| Extraction and Transformation | Defines the set of capabilities that support the manipulation and change of data. | Back Office Services | Data Management | Extraction and Transformation |  |  | No Reuse | 2 |
| Loading and Archiving | Defines the set of capabilities that support the population of a data source with external data. | Back Office Services | Data Management | Loading and Archiving |  |  | No Reuse | 2 |
| Meta Data Management | Defines the set of capabilities that support the maintenance and administration of data that describes data. | Back Office Services | Data Management | Meta Data Management |  |  | No Reuse | 2 |
| Auditing | Defines the set of capabilities that support the examination and verification of records for accuracy. | Back Office Services | Financial Management | Auditing |  |  | No Reuse | 0 |
| Billing and Accounting | Defines the set of capabilities that support the charging, collection and reporting of an organization's accounts. | Back Office Services | Financial Management | Billing and Accounting |  |  | No Reuse | 0 |
| Credit / Charge | Defines the set of capabilities that support the use of credit cards or electronic funds transfers for payment and collection of products or services. | Back Office Services | Financial Management | Credit / Charge |  |  | No Reuse | 0 |
| Debt Collection | Defines the set of capabilities that support the process of accounts receivable. | Back Office Services | Financial Management | Debt Collection |  |  | No Reuse | 0 |
| Expense Management | Defines the set of capabilities that support the management and reimbursement of costs paid by employees or an organization. | Back Office Services | Financial Management | Expense Management |  |  | No Reuse | 0 |
| Payment / Settlement | Defines the set of capabilities that support the process of accounts payable. | Back Office Services | Financial Management | Payment / Settlement |  |  | No Reuse | 0 |
| Payroll | Defines the set of capabilities that involve the administration and determination of employees compensation. | Back Office Services | Financial Management | Payroll |  |  | No Reuse | 0 |
| Revenue Management | Defines the set of capabilities that support the allocation and re-investment of earned net credit or capital within an organization. | Back Office Services | Financial Management | Revenue Management |  |  | No Reuse | 0 |
| Mathematical | Support the formulation and mathematical analysis of probabilistic models for random phenomena and the development and investigation of methods and principles for statistical inference. | Business Analytical Services | Analysis and Statistics | Mathematical |  |  | No Reuse | 0 |
| Balanced Scorecard | Defines the set of capabilities that support the listing and analyzing of both positive and negative impacts associated with a decision. | Business Analytical Services | Business Intelligence | Balanced Scorecard |  |  | No Reuse | 2 |
| Decision Support and Planning | Defines the set of capabilities that support the analyze information and predict the impact of decisions before they are made. | Business Analytical Services | Business Intelligence | Decision Support and Planning |  |  | No Reuse | 2 |
| Demand Forecasting / Mgmt | Defines the set of capabilities that facilitate the prediction of sufficient production to meet an organization's sales of a product or service. | Business Analytical Services | Business Intelligence | Demand Forecasting / Mgmt |  |  | No Reuse | 2 |
| Data Mining | Defines the set of capabilites that provide for the efficient discovery of non-obvious, valuable patterns and relationships within a large collection of data. | Business Analytical Services | Knowledge Discovery | Data Mining |  |  | No Reuse | 0 |
| Standardized / Canned | Defines the set of capabilities that support the use of pre-conceived or pre-written reports. | Business Analytical Services | Reporting | Standardized / Canned |  |  | No Reuse | 20 |
| Performance Management | Defines the set of capabilities for measuring the effectiveness of an organization's financial assets and capital. | Business Management Services | Investment Management | Performance Management |  |  | No Reuse | 0 |
| Portfolio Management | Defines the set of capabilities that support the administration of a group of investments held by an organization. | Business Management Services | Investment Management | Portfolio Management |  |  | No Reuse | 0 |
| Strategic Planning and Mgmt | Defines the set of capabilities that support the determination of long-term goals and the identification of the best approach for achieving those goals. | Business Management Services | Investment Management | Strategic Planning and Mgmt |  |  | No Reuse | 0 |
| Business Rule Management | Defines the set of capabilities for the management of externally initiated communication between an organization and its stakeholders. | Business Management Services | Management of Processes | Business Rule Management |  |  | No Reuse | 9 |
| Change Management | Defines the set of capabilities that control the process for updates or modifications to the existing documents, software or business processes of an organization. | Business Management Services | Management of Processes | Change Management |  |  | No Reuse | 8 |
| Configuration Management | Defines the set of capabilities that control the hardware and software environments, as well as documents of an organization. | Business Management Services | Management of Processes | Configuration Management |  |  | No Reuse | 8 |
| Governance / Policy Management | Defines the set of capabilities intended to influence and determine decisions, actions, business rules and other matters within an organization. | Business Management Services | Management of Processes | Governance / Policy Management |  |  | No Reuse | 8 |
| Program / Project Management | Defines the set of capabilities for the management and control of a particular effort of an organization. | Business Management Services | Management of Processes | Program / Project Management |  |  | No Reuse | 8 |
| Quality Management | Defines the set of capabilities intended to help determine the level that a product or service satisfies certain requirements. | Business Management Services | Management of Processes | Quality Management |  |  | No Reuse | 8 |
| Requirements Management | Defines the set of capabilities for gathering, analyzing and fulfilling the needs and prerequisites of an organization's efforts. | Business Management Services | Management of Processes | Requirements Management |  |  | No Reuse | 8 |
| Risk Management | Defines the set of capabilities that support the identification and probabilities or chances of hazards as they relate to a task, decision or long-term goal. | Business Management Services | Management of Processes | Risk Management |  |  | No Reuse | 8 |
| Invoice / Requisition Tracking and Approval | Defines the set of capabilities that support the identification of where a shipment or delivery is within the business cycle. | Business Management Services | Supply Chain Management | Invoice / Requisition Tracking and Approval |  |  | No Reuse | 0 |
| Inbound Correspondence Management | Defines the set of capabilities for the management of externally initiated communication between an organization and its stakeholders. | Process Automation Services | Routing and Scheduling | Inbound Correspondence Management |  |  | No Reuse | 0 |
| Access Control | Defines the set of capabilities that support the management of permissions for logging onto a computer or network. | Support Services | Security Management | Access Control |  |  | No Reuse | 0 |

a. Use existing SRM Components or identify as "NEW". A "NEW" component is one not already identified as a service component in the FEA SRM.

b. A reused component is one being funded by another investment, but being used by this investment. Rather than answer yes or no, identify the reused service component funded by the other investment and identify the other investment using the Unique Project Identifier (UPI) code from the OMB Ex 300 or Ex 53 submission.

c. 'Internal' reuse is within an agency. For example, one agency within a department is reusing a service component provided by another agency within the same department. 'External' reuse is one agency within a department reusing a service component provided by another agency in another department. A good example of this is an E-Gov initiative service being reused by multiple organizations across the federal government.

d. Please provide the percentage of the BY requested funding amount used for each service component listed in the table. If external, provide the percentage of the BY requested funding amount transferred to another agency to pay for the service. The percentages in the column can, but are not required to, add up to 100%.

| 5. Technical Reference Model (TRM) Table: To demonstrate how this major IT investment aligns with the FEA Technical Reference Model (TRM), please list the Service Areas, Categories, Standards, and Service Specifications supporting this IT investment. |  |  |  |  |
| --- | --- | --- | --- | --- |
| FEA SRM Component (a) | FEA TRM Service Area | FEA TRM Service Category | FEA TRM Service Standard | Service Specification (b) (i.e., vendor and product name) |
| Decision Support and Planning | Component Framework | Business Logic | Platform Independent | BEA-Java 2 platform enterprise edition (J2EE) |
| Decision Support and Planning | Component Framework | Business Logic | Platform Independent | BEA-JavaScript |
| Data Mart | Component Framework | Data Interchange | Data Exchange | AMS-Interactive Financial Interchange (IFX) |
| Data Mart | Component Framework | Data Interchange | Data Exchange | AMS-Open Financial Interchange (OFX) |
| Data Mart | Component Framework | Data Interchange | Data Exchange | AMS-Universal Business Language (UBL) |
| Data Mart | Component Framework | Data Interchange | Data Exchange | BEA-Electronic Business using XML (ebXML) |
| Data Mart | Component Framework | Data Interchange | Data Exchange | BEA-Enterprise Application Integration (EAI) |
| Decision Support and Planning | Component Framework | Data Interchange | Data Exchange | BEA-Simple Object Access Protocol (SOAP) |
| Decision Support and Planning | Component Framework | Data Interchange | Data Exchange | IBM Rational-RosettaNet |
| Billing and Accounting | Component Framework | Data Management | Database Connectivity | BEA-Java data object (JDO) |
| Billing and Accounting | Component Framework | Data Management | Database Connectivity | BEA-Java Database Connectivity (JDBC) |
| Billing and Accounting | Component Framework | Data Management | Database Connectivity | Microsoft-Active Data Objects .Net (ADO.Net) |
| Billing and Accounting | Component Framework | Data Management | Database Connectivity | Oracle-Database Connectors |
| Billing and Accounting | Component Framework | Data Management | Database Connectivity | Oracle-Open Database Connectivity (ODBC) |
| Standardized / Canned | Component Framework | Data Management | Reporting and Analysis | BEA-eXtensible Business Reporting Language (XBRL) |
| Balanced Scorecard | Component Framework | Data Management | Reporting and Analysis | Oracle-Java Online Analytical Processing (JOLAP) |
| Balanced Scorecard | Component Framework | Data Management | Reporting and Analysis | Oracle-Online Analytical Processing (OLAP) |
| Standardized / Canned | Component Framework | Data Management | Reporting and Analysis | Oracle-XML for Analysis |
| Invoice / Requisition Tracking and Approval | Component Framework | Presentation / Interface | Content Rendering | BEA-Wireless Markup Language (WML) |
| Invoice / Requisition Tracking and Approval | Component Framework | Presentation / Interface | Content Rendering | Microsoft/BEA-Cascading Style Sheets (CSS) |
| Invoice / Requisition Tracking and Approval | Component Framework | Presentation / Interface | Content Rendering | Microsoft/BEA-Dynamic HTML (DHTML) |
| Invoice / Requisition Tracking and Approval | Component Framework | Presentation / Interface | Dynamic Server-Side Display | BEA-Java Server Pages (JSP) |
| Invoice / Requisition Tracking and Approval | Component Framework | Presentation / Interface | Dynamic Server-Side Display | Microsoft-Active Server Pages .Net (ASP.Net) |
| Access Control | Component Framework | Security | Certificates / Digital Signatures | BEA-Digital Certificate Authentication |
| Access Control | Component Framework | Security | Certificates / Digital Signatures | Verizon-Secure Sockets Layer (SSL) |
| Access Control | Component Framework | Security | Supporting Security Services | BEA-Security Assertion Markup Language (SAML) |
| Access Control | Component Framework | Security | Supporting Security Services | BEA-Web Services Security (WS-Security) |
| Access Control | Component Framework | Security | Supporting Security Services | Microsoft-Transport Layer Security (TLS) |
| Loading and Archiving | Service Access and Delivery | Access Channels | Collaboration / Communications | BEA-Facsimile (Fax) |
| Loading and Archiving | Service Access and Delivery | Access Channels | Collaboration / Communications | IBM-Lotus Notes Electronic Mail (E-mail) |
| Loading and Archiving | Service Access and Delivery | Access Channels | Other Electronic Channels | BEA-Uniform Resource Locator (URL) |
| Business Rule Management | Service Access and Delivery | Access Channels | Other Electronic Channels | GSA-System to System |
| Inbound Correspondence Management | Service Access and Delivery | Access Channels | Web Browser | Any XML-enabled browser |
| Inbound Correspondence Management | Service Access and Delivery | Access Channels | Web Browser | Internet Explorer |
| Inbound Correspondence Management | Service Access and Delivery | Access Channels | Web Browser | Netscape Communicator |
| Inbound Correspondence Management | Service Access and Delivery | Delivery Channels | Extranet | ISP provided connectivity |
| Inbound Correspondence Management | Service Access and Delivery | Delivery Channels | Internet | ISP provided connectivity |
| Debt Collection | Service Access and Delivery | Delivery Channels | Intranet | Cisco Network Components |
| Debt Collection | Service Access and Delivery | Service Requirements | Hosting | Internal (within Agency) |
| Auditing | Service Access and Delivery | Service Requirements | Legislative / Compliance |  |
| Auditing | Service Access and Delivery | Service Requirements | Legislative / Compliance | GSA-Privacy: Liberty Alliance |
| Auditing | Service Access and Delivery | Service Requirements | Legislative / Compliance | GSA-Privacy: Platform for Privacy Preferences (P3P) |
| Auditing | Service Access and Delivery | Service Requirements | Legislative / Compliance | GSA-Section 508 |
| Auditing | Service Access and Delivery | Service Requirements | Legislative / Compliance | GSA-Security |
| Credit / Charge | Service Access and Delivery | Service Transport | Service Transport | Apache-Hyper Text Transfer Protocol (HTTP) |
| Credit / Charge | Service Access and Delivery | Service Transport | Service Transport | Cisco-IP Security (IPSEC) |
| Credit / Charge | Service Access and Delivery | Service Transport | Service Transport | IBM/Microsoft Internet Protocol (IP) |
| Payment / Settlement | Service Access and Delivery | Service Transport | Service Transport | IBM/Microsoft Transport Control Protocol (TCP) |
| Payment / Settlement | Service Access and Delivery | Service Transport | Service Transport | IBM/Microsoft Wireless Application Protocol (WAP) |
| Payment / Settlement | Service Access and Delivery | Service Transport | Service Transport | Microsoft/IBM -Internet Protocol (IP) |
| Payment / Settlement | Service Access and Delivery | Service Transport | Service Transport | Microsoft/IBM-File Transfer Protocol (FTP) |
| Payment / Settlement | Service Access and Delivery | Service Transport | Service Transport | Microsoft/IBM-Transport Control Protocol (TCP) |
| Payment / Settlement | Service Access and Delivery | Service Transport | Supporting Network Services | IBM/Microsoft Directory Services (X.500) |
| Payment / Settlement | Service Access and Delivery | Service Transport | Supporting Network Services | IBM/Microsoft Lightweight Directory Access Protocol (LDAP) |
| Expense Management | Service Access and Delivery | Service Transport | Supporting Network Services | IBM/Microsoft Secure multipurpose Internet mail extensions (S / MIME) |
| Expense Management | Service Access and Delivery | Service Transport | Supporting Network Services | IBM/Microsoft Simple Mail Transfer Protocol (SMTP) |
| Expense Management | Service Access and Delivery | Service Transport | Supporting Network Services | IBM/Microsoft-Internet Message Access Protocol / Post Office Protocol (IMAP / POP3) |
| Expense Management | Service Access and Delivery | Service Transport | Supporting Network Services | IBM/Microsoft-Multipurpose Internet Mail Extensions (MIME) |
| Extraction and Transformation | Service Interface and Integration | Integration | Enterprise Application Integration | BEA-Application Connectivity |
| Extraction and Transformation | Service Interface and Integration | Integration | Enterprise Application Integration | Microsoft/IBM-Application Connectivity |
| Mathematical | Service Interface and Integration | Integration | Middleware | BEA-Business Process Execution Language (BPEL) |
| Extraction and Transformation | Service Interface and Integration | Integration | Middleware | BEA-Database Access: ISQL/w |
| Extraction and Transformation | Service Interface and Integration | Integration | Middleware | BEA-Message-Oriented Middleware (MOM): IBM Websphere MQ |
| Payroll | Service Interface and Integration | Integration | Middleware | BEA-Web Services Coordination (WS-Coordination) |
| Payroll | Service Interface and Integration | Integration | Middleware | BEA-Web Services Transactions (WS-Transactions) |
| Mathematical | Service Interface and Integration | Interface | Service Description / Interface | BEA-Web Services Description Language (WSDL) |
| Payroll | Service Interface and Integration | Interface | Service Discovery | BEA-Universal Description Discovery and Integration (UDDI) |
| Meta Data Management | Service Interface and Integration | Interoperability | Data Format / Classification | BEA-Electronic Data Interchange (EDI) |
| Meta Data Management | Service Interface and Integration | Interoperability | Data Format / Classification | BEA-eXtensible Markup Language (XML) |
| Meta Data Management | Service Interface and Integration | Interoperability | Data Format / Classification | BEA-Namespaces |
| Meta Data Management | Service Interface and Integration | Interoperability | Data Transformation | BEA-eXtensible Stylesheet Language Transform (XSLT) |
| Meta Data Management | Service Interface and Integration | Interoperability | Data Types / Validation | BEA-Document Type Definition (DTD) |
| Data Mining | Service Platform and Infrastructure | Database / Storage | Database | BEA-XQuery |
| Data Mining | Service Platform and Infrastructure | Database / Storage | Database | Microsoft-SQL Server |
| Data Mining | Service Platform and Infrastructure | Database / Storage | Database | Oracle |
| Data Mining | Service Platform and Infrastructure | Database / Storage | Storage | IBM-Network-Attached Storage (NAS) |
| Data Mining | Service Platform and Infrastructure | Database / Storage | Storage | IBM-Storage Area Network (SAN) |
| Data Mining | Service Platform and Infrastructure | Delivery Servers | Web Servers | Microsoft-Internet Information Server |
| Demand Forecasting / Mgmt | Service Platform and Infrastructure | Hardware / Infrastructure | Embedded Technology Devices | IBM-Microprocessor, Intel-Zeon |
| Demand Forecasting / Mgmt | Service Platform and Infrastructure | Hardware / Infrastructure | Embedded Technology Devices | Microsoft/IBM-Hard Disk Drive |
| Demand Forecasting / Mgmt | Service Platform and Infrastructure | Hardware / Infrastructure | Embedded Technology Devices | Microsoft/IBM-Random Access Memory (RAM) |
| Inbound Correspondence Management | Service Platform and Infrastructure | Hardware / Infrastructure | Local Area Network (LAN) | Cisco-Ethernet |
| Revenue Management | Service Platform and Infrastructure | Hardware / Infrastructure | Network Devices / Standards | Cisco-Firewall |
| Revenue Management | Service Platform and Infrastructure | Hardware / Infrastructure | Network Devices / Standards | Cisco-Gateway |
| Strategic Planning and Mgmt | Service Platform and Infrastructure | Hardware / Infrastructure | Network Devices / Standards | Cisco-Hub |
| Strategic Planning and Mgmt | Service Platform and Infrastructure | Hardware / Infrastructure | Network Devices / Standards | Cisco-Router |
| Configuration Management | Service Platform and Infrastructure | Hardware / Infrastructure | Network Devices / Standards | Cisco-Switch |
| Configuration Management | Service Platform and Infrastructure | Hardware / Infrastructure | Network Devices / Standards | ISP-T1/T3 |
| Configuration Management | Service Platform and Infrastructure | Hardware / Infrastructure | Network Devices / Standards | Verizon-Digital Subscriber Line (DSL) |
| Requirements Management | Service Platform and Infrastructure | Hardware / Infrastructure | Peripherals | Dell/HP-Printer |
| Requirements Management | Service Platform and Infrastructure | Hardware / Infrastructure | Servers / Computers | IBM-Mainframe |
| Requirements Management | Service Platform and Infrastructure | Hardware / Infrastructure | Servers / Computers | IBM-RISC, Dell-Enterprise Server |
| Inbound Correspondence Management | Service Platform and Infrastructure | Hardware / Infrastructure | Wide Area Network (WAN) | Lucent-Asynchronous Transfer Mode (ATM) |
| Quality Management | Service Platform and Infrastructure | Software Engineering | Software Configuration Management | Inhouse-Change Management |
| Quality Management | Service Platform and Infrastructure | Software Engineering | Software Configuration Management | Inhouse-Defect Tracking |
| Portfolio Management | Service Platform and Infrastructure | Software Engineering | Software Configuration Management | Inhouse-Deployment Management |
| Portfolio Management | Service Platform and Infrastructure | Software Engineering | Software Configuration Management | Inhouse-Issue Management |
| Change Management | Service Platform and Infrastructure | Software Engineering | Software Configuration Management | Inhouse-Task Management |
| Program / Project Management | Service Platform and Infrastructure | Software Engineering | Test Management | Inhouse-Configuration Testing |
| Risk Management | Service Platform and Infrastructure | Software Engineering | Test Management | Inhouse-Functional Testing |
| Risk Management | Service Platform and Infrastructure | Software Engineering | Test Management | Inhouse-Security and Access Control Testing |
| Governance / Policy Management | Service Platform and Infrastructure | Support Platforms | Platform Dependent | MS Windows 2000 |
| Governance / Policy Management | Service Platform and Infrastructure | Support Platforms | Platform Dependent | Windows.Net |
| Performance Management | Service Platform and Infrastructure | Support Platforms | Platform Independent | BEA-Java 2 Platform Enterprise Edition (J2EE) |

| a. Service Components identified in the previous question should be entered in this column. Please enter multiple rows for FEA SRM Components supported by multiple TRM Service Specifications |  |
| --- | --- |
| b. In the Service Specification field, agencies should provide information on the specified technical standard or vendor product mapped to the FEA TRM Service Standard, including model or version numbers, as appropriate. |  |
| 6. Will the application leverage existing components and/or applications across the Government (i.e., FirstGov, Pay.Gov, etc)? | No |
| a. If "yes," please describe. |  |

Exhibit 300: Part IV: Planning For "Multi-Agency Collaboration" ONLY

Section A: Multi-Agency Collaboration Oversight (All Capital Assets)

Part IV should be completed only for investments identified as an E-Gov initiative, a Line of Business(LOB) Initiative, or a Multi-Agency Collaboration effort. The "Multi-Agency Collaboration" choice should be selected in response to Question 6 in Part I, Section A above. Investments identified as "Multi-Agency Collaboration" will complete only Parts I and IV of the exhibit 300.

Multi-agency Collaborations, such as E-Gov and LOB initiatives, should develop a joint exhibit 300.

| 1. Stakeholder Table: As a joint exhibit 300, please identify all the agency stakeholders (all participating agencies, this should not be limited to agencies with financial commitment). All agency stakeholders should be listed regardless of approval. If the partner agency has approved this joint exhibit 300 please provide the date of approval. |  |  |
| --- | --- | --- |
| Partner Agency Name | Partner Agency | Joint Exhibit Approval Date |

| 2. Partner Capital Assets within this Investment: Provide the partnering strategies you are implementing with the participating agencies and organizations. Identify all partner agency capital assets supporting the common solution (section 300.7); Managing Partner capital assets should also be included in this joint exhibit 300. These capital assets should be included in the Summary of Spending table of Part I, Section B. All partner agency migration investments (section 53.4) should also be included in this table. Funding contributions/fee-for-service transfers should not be included in this table. (Partner Agency Asset UPIs should also appear on the Partner Agency's exhibit 53) |  |  |  |
| --- | --- | --- | --- |
| Partner Agency Name | Partner Agency | Partner Agency Asset Title | Partner Agency Exhibit 53 UPI (BY) |

| 3. Partner Funding Strategies ($millions): For jointly funded initiative activities, provide in the "Partner Funding Strategies Table": the name(s) of partner agencies; the UPI of the partner agency investments; and the partner agency contributions for CY and BY. Please indicate partner contribution amounts (in-kind contributions should also be included in this amount) and fee-for-service amounts. (Partner Agency Asset UPIs should also appear on the Partner Agency's exhibit 53. For non-IT fee-for-service amounts the Partner exhibit 53 UPI can be left blank) (IT migration investments should not be included in this table) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Partner Agency Name | Partner Agency | Partner exhibit 53 UPI (BY) | CY Contribution | CY Fee-for-Service | BY Contribution | BY Fee-for-Service |

| An Alternatives Analysis for multi-agency collaborations should also be obtained. At least three viable alternatives, in addition to the current baseline (i.e., the status quo), should be included in the joint exhibit 300. Use OMB Circular A-94 for all investments, and the Clinger Cohen Act of 1996 for IT investments, to determine the criteria you should use in your Benefit/Cost Analysis. |  |
| --- | --- |
| 4. Did you conduct an alternatives analysis for this investment? | Yes |
| a. If "yes," what is the date of the analysis? | 3/23/2007 |
| b. If "no," what is the anticipated date this analysis will be completed? |  |
| c. If no analysis is planned, please briefly explain why: |  |

| 5. Alternatives Analysis Results: Use the results of your alternatives analysis to complete the following table: |  |  |  | * Costs in millions |
| --- | --- | --- | --- | --- |
| Alternative Analyzed | Description of Alternative | Risk Adjusted Lifecycle Costs estimate | Risk Adjusted Lifecycle Benefits estimate |  |

6. Which alternative was selected by the Initiative Governance process and why was it chosen?

7. What specific qualitative benefits will be realized?

| 8. Federal Quantitative Benefits: ($millions): What specific quantitative benefits will be realized (using current dollars) Use the results of your alternatives analysis to complete the following table: |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Budgeted Cost Savings | Cost Avoidance | Justification for Budgeted Cost Savings | Justification for Budgeted Cost Avoidance |

| 9. Will the selected alternative replace a legacy system in-part or in-whole? |  |
| --- | --- |
| a. If "yes," are the migration costs associated with the migration to the selected alternative included in this investment, the legacy investment, or in a separate migration investment? |  |
| b. If "yes," please provide the following information: |  |

| 8b. List of Legacy Investment or Systems |  |  |
| --- | --- | --- |
| Name of the Legacy Investment of Systems | UPI if available | Date of the System Retirement |

Section B: Risk Management (All Capital Assets)

| You should have performed a risk assessment during the early planning and initial concept phase of this investment's life-cycle, developed a risk-adjusted life-cycle cost estimate and a plan to eliminate, mitigate or manage risk, and be actively managing risk throughout the investment's life-cycle. |  |
| --- | --- |
| 1. Does the investment have a Risk Management Plan? | Yes |
| a. If "yes," what is the date of the plan? | 7/18/2006 |
| b. Has the Risk Management Plan been significantly changed since last year's submission to OMB? | No |
| c. If "yes," describe any significant changes: |  |
| 2. If there currently is no plan, will a plan be developed? |  |
| a. If "yes," what is the planned completion date? |  |
| b. If "no," what is the strategy for managing the risks? |  |

Section C: Cost and Schedule Performance (All Capital Assets)

| You should also periodically be measuring the performance of operational assets against the baseline established during the planning or full acquisition phase (i.e., operational analysis), and be properly operating and maintaining the asset to maximize its useful life. Operational analysis may identify the need to redesign or modify an asset by identifying previously undetected faults in design, construction, or installation/integration, highlighting whether actual operation and maintenance costs vary significantly from budgeted costs, or documenting that the asset is failing to meet program requirements. |  |
| --- | --- |
| EVM is required only on DME portions of investments. For mixed lifecycle investments, O&M milestones should still be included in the table (Comparison of Initial Baseline and Current Approved Baseline). This table should accurately reflect the milestones in the initial baseline, as well as milestones in the current baseline. |  |
| Answer the following questions about the status of this investment. Include information on all appropriate capital assets supporting this investment except for assets in which the performance information is reported in a separate exhibit 300. |  |
| 1. Are you using EVM to manage this investment? | Yes |
| a. If "yes," does the earned value management system meet the criteria in ANSI/EIA Standard-748? | Yes |
| b. If "no," explain plans to implement EVM: |  |
| c. If "N/A," please provide date operational analysis was conducted and a brief summary of the results: |  |

Questions #2 are NOT applicable for capital assets with ONLY O&M

| 2. Is the CV% or SV% greater than +/- 10%? (CV%= CV/EV x 100; SV%= SV/PV x 100) | No |
| --- | --- |
| a. If "yes," was it the CV or SV or both? |  |
| b. If "yes," explain the causes of the variance: |  |
| c. If "yes," describe the corrective actions: |  |

Questions #3-4 are applicable to ALL capital assets

| 3. Has the investment re-baselined during the past fiscal year? | No |
| --- | --- |
| a. If "yes," when was it approved by the agency head? |  |

| 4. Comparison of Initial Baseline and Current Approved Baseline: Complete the following table to compare actual performance against the current performance baseline and to the initial performance baseline. In the Current Baseline section, for all milestones listed, you should provide both the baseline and actual completion dates (e.g., "03/23/2003"/ "04/28/2004") and the baseline and actual total costs (in $ Millions). In the event that a milestone is not found in both the initial and current baseline, leave the associated cells blank. Note that the 'Description of Milestone' and 'Percent Complete' fields are required. Indicate '0' for any milestone no longer active. |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Milestone Number | Description of Milestone | Initial Baseline |  | Current Baseline |  |  |  | Current Baseline Variance |  | Percent Complete | Agency Responsible for Activity |
|  |  | Planned Completion Date (mm/dd/yyyy) | Total Cost ($M) Estimated | Completion Date (mm/dd/yyyy) |  | Total Cost($M) |  | Schedule (# days) | Cost($M) |  |  |
|  |  |  |  | Planned | Actual | Planned | Actual |  |  |  |  |