Exhibit 300: Capital Asset Plan and Business Case Summary Part I: Summary Information And Justification (All Capital Assets)

Section A: Overview (All Capital Assets)

| 1. Date of Submission: |  |
| --- | --- |
| 2. Agency: | General Services Administration |
| 3. Bureau: | Federal Acquisition Service |
| 4. Name of this Capital Asset: | Fleet Management System |
| 5. Unique Project (Investment) Identifier: (For IT investment only, see section 53. For all other, use agency ID system.) | 023-10-01-14-01-1050-00 |
| 6. What kind of investment will this be in FY2009? (Please NOTE: Investments moving to O&M in FY2009, with Planning/Acquisition activities prior to FY2009 should not select O&M. These investments should indicate their current status.) | Operations and Maintenance |
| 7. What was the first budget year this investment was submitted to OMB? | FY2001 or earlier |
| 8. Provide a brief summary and justification for this investment, including a brief description of how this closes in part or in whole an identified agency performance gap: |  |
| The Fleet Management System (FMS) is the online system that supports the vehicle leasing program with revenues over $1 billion per year and handles over 300 million transactions annually. The FMS system became operational in 1986, serves about 800 GSA users in nine regions in the U.S. and one in Europe, as well as over 30,000 Federal customer agency users. FMS provides automated support for personnel involved in managing the accountability and condition of the GSA fleet inventory throughout the period of Government ownership. FMS manages the inventory of over 200,000 vehicles, assignments, terminations, and transfer of vehicles; creates repair authorizations; and projects vehicle replacement date based on age and/or mileage criteria. Customers have access to FMS for purposes of generating customized inventory reports, which allows the agencies to manage their Fleet accounts as well as assist them in meeting regulatory requirements, such as the percentage of alternative fuel vehicles. FMS electronically interfaces with multiple systems including, the Sales Automation System which manages vehicle sales for FMS; the Requisitioning, Ordering and Documentation System which processes the new vehicle acquisitions; credit card vendors; Ford Quality Care which provides Ford vehicle repair at a lower costs; the Defense Financial Accounting System; the National Law Enforcement Telecommunication System to provide them with current vehicle tag data; and the subsidiary ledger, the Transportation Interface and Reporting System, which supports leased vehicle inventory and billing data. Through interfaces with the ledger and other systems, FMS provides meaningful management reports that identify unusual or exceptional conditions requiring follow-up. |  |
| 9. Did the Agency's Executive/Investment Committee approve this request? | Yes |
| a. If "yes," what was the date of this approval? | 7/23/2007 |
| 10. Did the Project Manager review this Exhibit? | Yes |
| 11. Contact information of Project Manager? |  |
| Name |  |
| Phone Number |  |
| Email |  |
| a. What is the current FAC-P/PM certification level of the project/program manager? | TBD |
| 12. Has the agency developed and/or promoted cost effective, energy-efficient and environmentally sustainable techniques or practices for this project? | Yes |
| a. Will this investment include electronic assets (including computers)? | Yes |
| b. Is this investment for new construction or major retrofit of a Federal building or facility? (answer applicable to non-IT assets only) | No |
| 1. If "yes," is an ESPC or UESC being used to help fund this investment? |  |
| 2. If "yes," will this investment meet sustainable design principles? |  |
| 3. If "yes," is it designed to be 30% more energy efficient than relevant code? |  |
| 13. Does this investment directly support one of the PMA initiatives? | Yes |
| If "yes," check all that apply: | Expanded E-Government |
| a. Briefly and specifically describe for each selected how this asset directly supports the identified initiative(s)? (e.g. If E-Gov is selected, is it an approved shared service provider or the managing partner?) | FMS supports the expansion of e-Government. GSA Fleet has established a real-time interface to pass GSA Fleet data to the national law enforcement community for use in identifying lost/stolen GSA Fleet vehicles enabling them to take appropriate action. FMS electronically enables "G2G" business by providing a web-based method of reporting monthly mileages. Use of handheld computers has automated and improved internal efficiencies through reduced data redundancy and improved data integrity. |
| 14. Does this investment support a program assessed using the Program Assessment Rating Tool (PART)? (For more information about the PART, visit www.whitehouse.gov/omb/part.) | Yes |
| a. If "yes," does this investment address a weakness found during a PART review? | No |
| b. If "yes," what is the name of the PARTed program? | General Services Administration - Vehicle Leasing |
| c. If "yes," what rating did the PART receive? | Moderately Effective |
| 15. Is this investment for information technology? | Yes |
| If the answer to Question 15 is "Yes," complete questions 16-23 below. If the answer is "No," do not answer questions 16-23. |  |
| For information technology investments only: |  |
| 16. What is the level of the IT Project? (per CIO Council PM Guidance) | Level 3 |
| 17. What project management qualifications does the Project Manager have? (per CIO Council PM Guidance) | (1) Project manager has been validated as qualified for this investment |
| 18. Is this investment or any project(s) within this investment identified as "high risk" on the Q4 - FY 2007 agency high risk report (per OMB Memorandum M-05-23) | No |
| 19. Is this a financial management system? | Yes |
| a. If "yes," does this investment address a FFMIA compliance area? | No |
| 1. If "yes," which compliance area: | N/A |
| 2. If "no," what does it address? | FMS is the online system supporting the vehicle leasing program with revenues over $1 billion per year and handles over 300 million transactions annually. The FMS system became operational in 1986, serves about 800 GSA users in nine regions in the U.S. and one in Europe, as well as over 30,000 Federal customer agency users. FMS provides automated support for personnel involved in managing the accountability and condition of the GSA fleet inventory throughout the |
| b. If "yes," please identify the system name(s) and system acronym(s) as reported in the most recent financial systems inventory update required by Circular A-11 section 52 |  |
| Fleet Management System (FMS) |  |
| 20. What is the percentage breakout for the total FY2009 funding request for the following? (This should total 100%) |  |
| Hardware |  |
| Software |  |
| Services |  |
| Other |  |
| 21. If this project produces information dissemination products for the public, are these products published to the Internet in conformance with OMB Memorandum 05-04 and included in your agency inventory, schedules and priorities? | N/A |
| 22. Contact information of individual responsible for privacy related questions: |  |
| Name |  |
| Phone Number |  |
| Title |  |
| E-mail |  |
| 23. Are the records produced by this investment appropriately scheduled with the National Archives and Records Administration's approval? | Yes |
| Question 24 must be answered by all Investments: |  |
| 24. Does this investment directly support one of the GAO High Risk Areas? | No |

Section B: Summary of Spending (All Capital Assets)

1. Provide the total estimated life-cycle cost for this investment by completing the following table. All amounts represent budget authority in millions, and are rounded to three decimal places. Federal personnel costs should be included only in the row designated "Government FTE Cost," and should be excluded from the amounts shown for "Planning," "Full Acquisition," and "Operation/Maintenance." The "TOTAL" estimated annual cost of the investment is the sum of costs for "Planning," "Full Acquisition," and "Operation/Maintenance." For Federal buildings and facilities, life-cycle costs should include long term energy, environmental, decommissioning, and/or restoration costs. The costs associated with the entire life-cycle of the investment should be included in this report.

| Table 1: SUMMARY OF SPENDING FOR PROJECT PHASES (REPORTED IN MILLIONS) (Estimates for BY+1 and beyond are for planning purposes only and do not represent budget decisions) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | PY-1 and earlier | PY 2007 | CY 2008 | BY 2009 | BY+1 2010 | BY+2 2011 | BY+3 2012 | BY+4 and beyond | Total |
| Planning: | 2.658 | 0.416 | 0 | 0 |  |  |  |  |  |
| Acquisition: | 0 | 0 | 0 | 0 |  |  |  |  |  |
| Subtotal Planning & Acquisition: | 2.658 | 0.416 | 0 | 0 |  |  |  |  |  |
| Operations & Maintenance: | 22.185 | 7.106 | 7.325 | 7.476 |  |  |  |  |  |
| TOTAL: | 24.843 | 7.522 | 7.325 | 7.476 |  |  |  |  |  |
| Government FTE Costs should not be included in the amounts provided above. |  |  |  |  |  |  |  |  |  |
| Government FTE Costs | 2.157 | 0.65 | 0.677 | 0.691 |  |  |  |  |  |
| Number of FTE represented by Costs: | 0 | 9 | 8 | 8 |  |  |  |  |  |
| Note: For the multi-agency investments, this table should include all funding (both managing partner and partner agencies). Government FTE Costs should not be included as part of the TOTAL represented. |  |  |  |  |  |  |  |  |  |

| 2. Will this project require the agency to hire additional FTE's? | No |
| --- | --- |
| a. If "yes," How many and in what year? |  |
| 3. If the summary of spending has changed from the FY2008 President's budget request, briefly explain those changes: |  |

Section C: Acquisition/Contract Strategy (All Capital Assets)

1. Complete the table for all (including all non-Federal) contracts and/or task orders currently in place or planned for this investment. Total Value should include all option years for each contract. Contracts and/or task orders completed do not need to be included.

| Contracts/Task Orders Table: |  |  |  |  |  |  |  |  |  |  |  |  |  |  | * Costs in millions |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Contract or Task Order Number | Type of Contract/ Task Order | Has the contract been awarded (Y/N) | If so what is the date of the award? If not, what is the planned award date? | Start date of Contract/ Task Order | End date of Contract/ Task Order | Total Value of Contract/ Task Order ($M) | Is this an Interagency Acquisition? (Y/N) | Is it performance based? (Y/N) | Competitively awarded? (Y/N) | What, if any, alternative financing option is being used? (ESPC, UESC, EUL, N/A) | Is EVM in the contract? (Y/N) | Does the contract include the required security & privacy clauses? (Y/N) | Name of CO | CO Contact information (phone/email) |  | Contracting Officer Certification Level (Level 1,2,3,N/A) | If N/A, has the agency determined the CO assigned has the competencies and skills necessary to support this acquisition? (Y/N) |

| 2. If earned value is not required or will not be a contract requirement for any of the contracts or task orders above, explain why: |  |
| --- | --- |
| a. Explain why: |  |
| 4. Is there an acquisition plan which has been approved in accordance with agency requirements? |  |
| a. If "yes," what is the date? |  |
| b. If "no," will an acquisition plan be developed? |  |
| 1. If "no," briefly explain why: |  |

Section D: Performance Information (All Capital Assets)

In order to successfully address this area of the exhibit 300, performance goals must be provided for the agency and be linked to the annual performance plan. The investment must discuss the agency's mission and strategic goals, and performance measures (indicators) must be provided. These goals need to map to the gap in the agency's strategic goals and objectives this investment is designed to fill. They are the internal and external performance benefits this investment is expected to deliver to the agency (e.g., improve efficiency by 60 percent, increase citizen participation by 300 percent a year to achieve an overall citizen participation rate of 75 percent by FY 2xxx, etc.). The goals must be clearly measurable investment outcomes, and if applicable, investment outputs. They do not include the completion date of the module, milestones, or investment, or general goals, such as, significant, better, improved that do not have a quantitative or qualitative measure.

Agencies must use the following table to report performance goals and measures for the major investment and use the Federal Enterprise Architecture (FEA) Performance Reference Model (PRM). Map all Measurement Indicators to the corresponding "Measurement Area" and "Measurement Grouping" identified in the PRM. There should be at least one Measurement Indicator for each of the four different Measurement Areas (for each fiscal year). The PRM is available at www.egov.gov. The table can be extended to include performance measures for years beyond FY 2009.

| Performance Information Table |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Fiscal Year | Strategic Goal(s) Supported | Measurement Area | Measurement Category | Measurement Grouping | Measurement Indicator | Baseline | Target | Actual Results |
| 2006 | 1.Stewardship:Lead Federal agencies in the economical/efficient management of Federal assets by spearheading effective policy development and by the exemplary mgmt of the buildings/ workplaces, motor vehicles, and personal property provide by GSA. | Customer Results | Customer Benefit | Customer Satisfaction | External Customer Satisfaction Survey Results | 81.9% | 87.9% | 84.5% |
| 2006 | 1.Stewardship:Lead Federal agencies in the economical/efficient management of Federal assets by spearheading effective policy development and by the exemplary mgmt of the buildings/ workplaces, motor vehicles, and personal property provide by GSA. | Mission and Business Results | Administrative Management | Facilities, Fleet, And Equipment Management | Increase business volume. | $ 1.088M | $1.233M | $1.309M |
| 2006 | 3. Operate Efficiently and Effectively | Processes and Activities | Productivity and Efficiency | Efficiency | Maintenance and Repair Cost Per Mile | $0.0443 | $0.0434 | $0.0351 |
| 2006 | 3. Operate Efficiently and Effectively | Technology | Reliability and Availability | Availability | System availability (uptime) will exceed 98%. | 99% | 100% | 99.91% through July 2006 |
| 2007 | 1. Provide Best Value for Customer Agencies and Taxpayers | Customer Results | Customer Benefit | Customer Satisfaction | External Customer Satisfaction Survey Results | 81.5% | 87.5% | Annual Measure -- No results to report at this time |
| 2007 | 1. Provide Best Value for Customer Agencies and Taxpayers | Mission and Business Results | Administrative Management | Facilities, Fleet, And Equipment Management | Increase business volume. | $1.088M | $1.233M | $0.583M (YTD Business Volume as of March 2007) |
| 2007 | 3. Operate Efficiently and Effectively | Processes and Activities | Productivity and Efficiency | Efficiency | Maintenance and Repair Cost Per Mile | 0.0359 | 0.0351 | 0.0376 (as of March 2007) |
| 2007 | 1.Stewardship:Lead Federal agencies in the economical/efficient management of Federal assets by spearheading effective policy development and by the exemplary mgmt of the buildings/ workplaces, motor vehicles, and personal property provide by GSA. | Technology | Reliability and Availability | Availability | System availability (uptime) will exceed 98%. | 99% | 100% | 99.5% |
| 2008 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Customer Results | Customer Benefit | Customer Satisfaction | External Customer Satisfaction Survey Results | 81.9% | 87.9% | Not available as of 8/29/2007 |
| 2008 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Mission and Business Results | Administrative Management | Facilities, Fleet, And Equipment Management | Increase business volume. | $1.088M | $1.233M | $1.133 |
| 2008 | 1.Stewardship:Lead Federal agencies in the economical/efficient management of Federal assets by spearheading effective policy development and by the exemplary mgmt of the buildings/ workplaces, motor vehicles, and personal property provide by GSA. | Processes and Activities | Productivity and Efficiency | Efficiency | Maintenance and Repair Cost Per Mile | $0.0443 | $0.0434 | $0.0362 |
| 2008 | 1.Stewardship:Lead Federal agencies in the economical/efficient management of Federal assets by spearheading effective policy development and by the exemplary mgmt of the buildings/ workplaces, motor vehicles, and personal property provide by GSA. | Technology | Reliability and Availability | Availability | System availability (uptime) will exceed 98%. | 99% | 100% |  |
| 2009 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Customer Results | Customer Benefit | Customer Satisfaction | External Customer Satisfaction Survey Results | TBD | TBD |  |
| 2009 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Mission and Business Results | Administrative Management | Facilities, Fleet, And Equipment Management | Increase business volume. | TBD | TBD |  |
| 2009 | 1.Stewardship:Lead Federal agencies in the economical/efficient management of Federal assets by spearheading effective policy development and by the exemplary mgmt of the buildings/ workplaces, motor vehicles, and personal property provide by GSA. | Processes and Activities | Productivity and Efficiency | Efficiency | Maintenance and Repair Cost Per Mile | TBD | TBD |  |
| 2009 | 1.Stewardship:Lead Federal agencies in the economical/efficient management of Federal assets by spearheading effective policy development and by the exemplary mgmt of the buildings/ workplaces, motor vehicles, and personal property provide by GSA. | Technology | Reliability and Availability | Availability | System availability (uptime) will exceed 98%. | 99% | 100% |  |

Section E: Security and Privacy (IT Capital Assets only)

| In order to successfully address this area of the business case, each question below must be answered at the system/application level, not at a program or agency level. Systems supporting this investment on the planning and operational systems security tables should match the systems on the privacy table below. Systems on the Operational Security Table must be included on your agency FISMA system inventory and should be easily referenced in the inventory (i.e., should use the same name or identifier). |  |
| --- | --- |
| For existing Mixed-Life Cycle investments where enhancement, development, and/or modernization is planned, include the investment in both the "Systems in Planning" table (Table 3) and the "Operational Systems" table (Table 4). Systems which are already operational, but have enhancement, development, and/or modernization activity, should be included in both Table 3 and Table 4. Table 3 should reflect the planned date for the system changes to be complete and operational, and the planned date for the associated C&A update. Table 4 should reflect the current status of the requirements listed. In this context, information contained within Table 3 should characterize what updates to testing and documentation will occur before implementing the enhancements; and Table 4 should characterize the current state of the materials associated with the existing system. |  |
| All systems listed in the two security tables should be identified in the privacy table. The list of systems in the "Name of System" column of the privacy table (Table 8) should match the systems listed in columns titled "Name of System" in the security tables (Tables 3 and 4). For the Privacy table, it is possible that there may not be a one-to-one ratio between the list of systems and the related privacy documents. For example, one PIA could cover multiple systems. If this is the case, a working link to the PIA may be listed in column (d) of the privacy table more than once (for each system covered by the PIA). |  |
| The questions asking whether there is a PIA which covers the system and whether a SORN is required for the system are discrete from the narrative fields. The narrative column provides an opportunity for free text explanation why a working link is not provided. For example, a SORN may be required for the system, but the system is not yet operational. In this circumstance, answer "yes" for column (e) and in the narrative in column (f), explain that because the system is not operational the SORN is not yet required to be published. |  |
| Please respond to the questions below and verify the system owner took the following actions: |  |
| 1. Have the IT security costs for the system(s) been identified and integrated into the overall costs of the investment: | Yes |
| a. If "yes," provide the "Percentage IT Security" for the budget year: |  |
| 2. Is identifying and assessing security and privacy risks a part of the overall risk management effort for each system supporting or part of this investment. | Yes |

| 3. Systems in Planning and Undergoing Enhancement(s), Development, and/or Modernization - Security Table(s): |  |  |  |
| --- | --- | --- | --- |
| Name of System | Agency/ or Contractor Operated System? | Planned Operational Date | Date of Planned C&A update (for existing mixed life cycle systems) or Planned Completion Date (for new systems) |

| 4. Operational Systems - Security Table: |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Name of System | Agency/ or Contractor Operated System? | NIST FIPS 199 Risk Impact level (High, Moderate, Low) | Has C&A been Completed, using NIST 800-37? (Y/N) | Date Completed: C&A | What standards were used for the Security Controls tests? (FIPS 200/NIST 800-53, NIST 800-26, Other, N/A) | Date Complete(d): Security Control Testing | Date the contingency plan tested |

| 5. Have any weaknesses, not yet remediated, related to any of the systems part of or supporting this investment been identified by the agency or IG? |  |
| --- | --- |
| a. If "yes," have those weaknesses been incorporated into the agency's plan of action and milestone process? |  |
| 6. Indicate whether an increase in IT security funding is requested to remediate IT security weaknesses? |  |
| a. If "yes," specify the amount, provide a general description of the weakness, and explain how the funding request will remediate the weakness. |  |
| 7. How are contractor security procedures monitored, verified, and validated by the agency for the contractor systems above? |  |

| 8. Planning & Operational Systems - Privacy Table: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| (a) Name of System | (b) Is this a new system? (Y/N) | (c) Is there at least one Privacy Impact Assessment (PIA) which covers this system? (Y/N) | (d) Internet Link or Explanation | (e) Is a System of Records Notice (SORN) required for this system? (Y/N) | (f) Internet Link or Explanation |
| Fleet Management System (FMS) | No | No | A PIA is not required at this time because the system doesn't collect personally identifiable information on the public. | No | No because the system is not a Privacy Act System of Records. |
| Details for Text Options: Column (d): If yes to (c), provide the link(s) to the publicly posted PIA(s) with which this system is associated. If no to (c), provide an explanation why the PIA has not been publicly posted or why the PIA has not been conducted. Column (f): If yes to (e), provide the link(s) to where the current and up to date SORN(s) is published in the federal register. If no to (e), provide an explanation why the SORN has not been published or why there isn't a current and up to date SORN. Note: Working links must be provided to specific documents not general privacy websites. Non-working links will be considered as a blank field. |  |  |  |  |  |

Section F: Enterprise Architecture (EA) (IT Capital Assets only)

| In order to successfully address this area of the capital asset plan and business case, the investment must be included in the agency's EA and Capital Planning and Investment Control (CPIC) process and mapped to and supporting the FEA. The business case must demonstrate the relationship between the investment and the business, performance, data, services, application, and technology layers of the agency's EA. |  |
| --- | --- |
| 1. Is this investment included in your agency's target enterprise architecture? | No |
| a. If "no," please explain why? |  |
| The GSA target EnterpriseArchitecture incorporates only those initiatives encompassed by a completed segment transition/sequence plan. FAS' EA segments and related planning artifacts are incomplete as of the current year (FY2007). |  |
| 2. Is this investment included in the agency's EA Transition Strategy? | Yes |
| a. If "yes," provide the investment name as identified in the Transition Strategy provided in the agency's most recent annual EA Assessment. | GSA Fleet Management System |
| b. If "no," please explain why? |  |
| A GSA Transition Strategy is under development that will incorporate segment transition/sequence plans. The appropriate mission area segments transition strategies/sequence plan will include this investment. As indicated in submission of the OMB FY05 EA Assessment, the strategic approach embodied in One GSA EA is to focus on defined Business Function/Line of Business. Of the approximately 11 defined One GSA EA business functions, GSA management selected the Financial Management area as the initial focus. Investments in the Financial Management area are incorporated into the developing architecture. As other business functions/ LoBs are prioritized for detailed One GSA EA work, associated investments will be included. As part of the One GSA program, the development of a comprehensive GSA-wide EA transition Strategy and Sequence Plan will be developed. |  |
| 3. Is this investment identified in a completed (contains a target architecture) and approved segment architecture? | No |
| a. If "yes," provide the name of the segment architecture as provided in the agency's most recent annual EA Assessment. |  |

| 4. Service Component Reference Model (SRM) Table: Identify the service components funded by this major IT investment (e.g., knowledge management, content management, customer relationship management, etc.). Provide this information in the format of the following table. For detailed guidance regarding components, please refer to http://www.egov.gov. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Agency Component Name | Agency Component Description | FEA SRM Service Domain | FEA SRM Service Type | FEA SRM Component (a) | Service Component Reused Name (b) | Service Component Reused UPI (b) | Internal or External Reuse? (c) | BY Funding Percentage (d) |
| FMS2GO | Captures GSA Fleet vehicle data at the point-of-delivery, providing data feeds to the Fleet Management System and the Acquisition Management Program databases. | Back Office Services | Asset / Materials Management | Asset Cataloging / Identification |  |  | No Reuse | 25 |
| Acquisition Management Program | Creates requisitions for new fleet vehicles to be sold/leased to federal agencies, automating all vehicle acquisition processes and centralizing management information for analysis and reporting. | Back Office Services | Asset / Materials Management | Asset Transfer, Allocation, and Maintenance |  |  | No Reuse | 25 |
| Fleet Management System | Integrates component functions and provides fleet inventory management controls and reporting | Back Office Services | Asset / Materials Management | Property / Asset Management |  |  | No Reuse | 25 |
| Mileage Express, Dial-a-Mile, GSA Fleet Drive-through, IVR Visa Appproval Program | These programs are integral parts of the billing and accounting functionality, providing web-based reporting of mileage/usage, call-in reporting of mileage/usage, government purchase card billing for repairs, etc. | Back Office Services | Financial Management | Billing and Accounting |  |  | No Reuse | 25 |

a. Use existing SRM Components or identify as "NEW". A "NEW" component is one not already identified as a service component in the FEA SRM.

b. A reused component is one being funded by another investment, but being used by this investment. Rather than answer yes or no, identify the reused service component funded by the other investment and identify the other investment using the Unique Project Identifier (UPI) code from the OMB Ex 300 or Ex 53 submission.

c. 'Internal' reuse is within an agency. For example, one agency within a department is reusing a service component provided by another agency within the same department. 'External' reuse is one agency within a department reusing a service component provided by another agency in another department. A good example of this is an E-Gov initiative service being reused by multiple organizations across the federal government.

d. Please provide the percentage of the BY requested funding amount used for each service component listed in the table. If external, provide the percentage of the BY requested funding amount transferred to another agency to pay for the service. The percentages in the column can, but are not required to, add up to 100%.

| 5. Technical Reference Model (TRM) Table: To demonstrate how this major IT investment aligns with the FEA Technical Reference Model (TRM), please list the Service Areas, Categories, Standards, and Service Specifications supporting this IT investment. |  |  |  |  |
| --- | --- | --- | --- | --- |
| FEA SRM Component (a) | FEA TRM Service Area | FEA TRM Service Category | FEA TRM Service Standard | Service Specification (b) (i.e., vendor and product name) |
| Property / Asset Management | Component Framework | Business Logic | Platform Dependent | C, C++ |
| Asset Cataloging / Identification | Component Framework | Business Logic | Platform Dependent | C, C++ |
| Asset Transfer, Allocation, and Maintenance | Component Framework | Business Logic | Platform Dependent | C, C++ |
| Billing and Accounting | Component Framework | Business Logic | Platform Dependent | C, C++ |
| Property / Asset Management | Component Framework | Business Logic | Platform Dependent | COBOL |
| Asset Cataloging / Identification | Component Framework | Business Logic | Platform Dependent | COBOL |
| Asset Transfer, Allocation, and Maintenance | Component Framework | Business Logic | Platform Dependent | COBOL |
| Billing and Accounting | Component Framework | Business Logic | Platform Dependent | COBOL |
| Property / Asset Management | Component Framework | Business Logic | Platform Independent | JavaScript |
| Asset Cataloging / Identification | Component Framework | Business Logic | Platform Independent | JavaScript |
| Asset Transfer, Allocation, and Maintenance | Component Framework | Business Logic | Platform Independent | JavaScript |
| Billing and Accounting | Component Framework | Business Logic | Platform Independent | JavaScript |
| Property / Asset Management | Component Framework | Presentation / Interface | Static Display | Hyper Text Markup Language (HTML) |
| Asset Cataloging / Identification | Component Framework | Presentation / Interface | Static Display | Hyper Text Markup Language (HTML) |
| Asset Transfer, Allocation, and Maintenance | Component Framework | Presentation / Interface | Static Display | Hyper Text Markup Language (HTML) |
| Billing and Accounting | Component Framework | Presentation / Interface | Static Display | Hyper Text Markup Language (HTML) |
| Property / Asset Management | Service Access and Delivery | Access Channels | Web Browser | Internet Explorer (Microsoft) |
| Asset Cataloging / Identification | Service Access and Delivery | Access Channels | Web Browser | Internet Explorer (Microsoft) |
| Asset Transfer, Allocation, and Maintenance | Service Access and Delivery | Access Channels | Web Browser | Internet Explorer (Microsoft) |
| Billing and Accounting | Service Access and Delivery | Access Channels | Web Browser | Internet Explorer (Microsoft) |
| Property / Asset Management | Service Access and Delivery | Access Channels | Web Browser | Netscape Communicator |
| Asset Cataloging / Identification | Service Access and Delivery | Access Channels | Web Browser | Netscape Communicator |
| Asset Transfer, Allocation, and Maintenance | Service Access and Delivery | Access Channels | Web Browser | Netscape Communicator |
| Billing and Accounting | Service Access and Delivery | Access Channels | Web Browser | Netscape Communicator |
| Property / Asset Management | Service Access and Delivery | Service Requirements | Legislative / Compliance | Section 508 (Jaws) |
| Asset Cataloging / Identification | Service Access and Delivery | Service Requirements | Legislative / Compliance | Section 508 (Jaws) |
| Asset Transfer, Allocation, and Maintenance | Service Access and Delivery | Service Requirements | Legislative / Compliance | Section 508 (Jaws) |
| Billing and Accounting | Service Access and Delivery | Service Requirements | Legislative / Compliance | Section 508 (Jaws) |
| Property / Asset Management | Service Access and Delivery | Service Requirements | Legislative / Compliance | Security |
| Asset Cataloging / Identification | Service Access and Delivery | Service Requirements | Legislative / Compliance | Security |
| Asset Transfer, Allocation, and Maintenance | Service Access and Delivery | Service Requirements | Legislative / Compliance | Security |
| Billing and Accounting | Service Access and Delivery | Service Requirements | Legislative / Compliance | Security |
| Property / Asset Management | Service Platform and Infrastructure | Database / Storage | Database | DMS II (Unisys) |
| Asset Cataloging / Identification | Service Platform and Infrastructure | Database / Storage | Database | DMS II (Unisys) |
| Asset Transfer, Allocation, and Maintenance | Service Platform and Infrastructure | Database / Storage | Database | DMS II (Unisys) |
| Billing and Accounting | Service Platform and Infrastructure | Database / Storage | Database | DMS II (Unisys) |
| Property / Asset Management | Service Platform and Infrastructure | Database / Storage | Database | Sybase (Sybase) |
| Asset Cataloging / Identification | Service Platform and Infrastructure | Database / Storage | Database | Sybase (Sybase) |
| Asset Transfer, Allocation, and Maintenance | Service Platform and Infrastructure | Database / Storage | Database | Sybase (Sybase) |
| Billing and Accounting | Service Platform and Infrastructure | Database / Storage | Database | Sybase (Sybase) |
| Property / Asset Management | Service Platform and Infrastructure | Delivery Servers | Web Servers | Atlas |
| Asset Cataloging / Identification | Service Platform and Infrastructure | Delivery Servers | Web Servers | Atlas |
| Asset Transfer, Allocation, and Maintenance | Service Platform and Infrastructure | Delivery Servers | Web Servers | Atlas |
| Billing and Accounting | Service Platform and Infrastructure | Delivery Servers | Web Servers | Atlas |
| Property / Asset Management | Service Platform and Infrastructure | Support Platforms | Platform Dependent | Microsoft Windows CE |
| Asset Cataloging / Identification | Service Platform and Infrastructure | Support Platforms | Platform Dependent | Microsoft Windows CE |
| Asset Transfer, Allocation, and Maintenance | Service Platform and Infrastructure | Support Platforms | Platform Dependent | Microsoft Windows CE |
| Billing and Accounting | Service Platform and Infrastructure | Support Platforms | Platform Dependent | Microsoft Windows CE |
| Property / Asset Management | Service Platform and Infrastructure | Support Platforms | Platform Dependent | Unisys MCP (Unisys) |
| Asset Cataloging / Identification | Service Platform and Infrastructure | Support Platforms | Platform Dependent | Unisys MCP (Unisys) |
| Asset Transfer, Allocation, and Maintenance | Service Platform and Infrastructure | Support Platforms | Platform Dependent | Unisys MCP (Unisys) |
| Billing and Accounting | Service Platform and Infrastructure | Support Platforms | Platform Dependent | Unisys MCP (Unisys) |

| a. Service Components identified in the previous question should be entered in this column. Please enter multiple rows for FEA SRM Components supported by multiple TRM Service Specifications |  |
| --- | --- |
| b. In the Service Specification field, agencies should provide information on the specified technical standard or vendor product mapped to the FEA TRM Service Standard, including model or version numbers, as appropriate. |  |
| 6. Will the application leverage existing components and/or applications across the Government (i.e., FirstGov, Pay.Gov, etc)? | Yes |
| a. If "yes," please describe. |  |

Exhibit 300: Part III: For "Operation and Maintenance" investments ONLY (Steady State)

Section A: Risk Management (All Capital Assets)

| Part III should be completed only for investments identified as "Operation and Maintenance" (Steady State) in response to Question 6 in Part I, Section A above. |  |
| --- | --- |
| You should have performed a risk assessment during the early planning and initial concept phase of this investment's life-cycle, developed a risk-adjusted life-cycle cost estimate and a plan to eliminate, mitigate or manage risk, and be actively managing risk throughout the investment's life-cycle. |  |
| 1. Does the investment have a Risk Management Plan? | Yes |
| a. If "yes," what is the date of the plan? | 4/9/2007 |
| b. Has the Risk Management Plan been significantly changed since last year's submission to OMB? | No |
| c. If "yes," describe any significant changes: |  |
| 2. If there currently is no plan, will a plan be developed? |  |
| a. If "yes," what is the planned completion date? |  |
| b. If "no," what is the strategy for managing the risks? |  |

Section B: Cost and Schedule Performance (All Capital Assets)

| 1. Was operational analysis conducted? | Yes |
| --- | --- |
| a. If "yes," provide the date the analysis was completed. | 5/31/2007 |
| b. If "yes," what were the results? |  |
| c. If "no," please explain why it was not conducted and if there are any plans to conduct operational analysis in the future: |  |
| 2. Complete the following table to compare actual cost performance against the planned cost performance baseline. Milestones reported may include specific individual scheduled preventative and predictable corrective maintenance activities, or may be the total of planned annual operation and maintenance efforts). |  |
| a. What costs are included in the reported Cost/Schedule Performance information (Government Only/Contractor Only/Both)? | Contractor and Government |
| 2.b Comparison of Plan vs. Actual Performance Table: |  |

| Comparison of Plan vs. Actual Performance Table |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Milestone Number | Description of Milestone | Planned |  | Actual |  | Variance |  |
|  |  | Completion Date (mm/dd/yyyy) | Total Cost($M) | Completion Date (mm/dd/yyyy) | Total Cost($M) | Schedule (# days) | Cost($M) |