Exhibit 300: Capital Asset Plan and Business Case Summary Part I: Summary Information And Justification (All Capital Assets)

Section A: Overview (All Capital Assets)

| 1. Date of Submission: |  |
| --- | --- |
| 2. Agency: | General Services Administration |
| 3. Bureau: | Office Of The Chief Financial Officer |
| 4. Name of this Capital Asset: | PAR (e-Payroll) |
| 5. Unique Project (Investment) Identifier: (For IT investment only, see section 53. For all other, use agency ID system.) | 023-30-01-01-01-1221-24 |
| 6. What kind of investment will this be in FY2009? (Please NOTE: Investments moving to O&M in FY2009, with Planning/Acquisition activities prior to FY2009 should not select O&M. These investments should indicate their current status.) | Multi-Agency Collaboration |
| 7. What was the first budget year this investment was submitted to OMB? | FY2003 |
| 8. Provide a brief summary and justification for this investment, including a brief description of how this closes in part or in whole an identified agency performance gap: |  |
| Providing business solutions to other Federal agencies is a mission of GSA. A reliable and accurate financial management system is an integral part of ensuring that Federal agencies operate efficiently and effectively. GSA's Strategic Plan reflects the following Mission: We help federal agencies better serve the public by offering, at best value, superior workplaces, expert solutions, acquisition services and management policies. It further identifies GSA's values and the following six goals: 1. Provide best value for customer agencies and taxpayers; 2. Achieve responsible asset management; 3. Operate efficiently and effectively; 4. Ensure financial accountability; 5. Maintain a world-class workforce and a world-class workplace; and, 6. Carry out social, environmental, and other responsibilities as a federal agency. This project supports the overall GSA mission and the HR and CFO in its mission requirements to provide both internal and external customers with superior payroll services and support. In both service delivery and oversight functions, the CFO seeks to deliver the best value to the customer and the taxpayer. Although there have been some changes to address new laws, policies, and emerging technology that have occurred over the past decade, the vision for GSA financial management systems has remained consistent since the beginning of the OCFO's effort to modernize GSA's financial management systems. The OCFO's vision for GSA financial management systems is to have completely integrated systems that facilitate sharing of data among all agency systems. The vision requires financial management systems to support the partnership between program, HR, and financial managers and to assure the integrity of information for decision-making and performance measurement. The development of key systems components is imperative to the creation of integrated financial management systems. The payroll system is an important component of GSA's integrated financial management system. GSA's payroll system continues to offer payroll services that are scalable, reliable, flexible, and cost competitive while permitting other agencies to eliminate their systems and devote their staff resources to the mission critical functions of the agency. The OCFO's strategic objectives link to and support nearly all of GSA's current strategic goals. |  |
| 9. Did the Agency's Executive/Investment Committee approve this request? | Yes |
| a. If "yes," what was the date of this approval? | 7/23/2007 |
| 10. Did the Project Manager review this Exhibit? | Yes |
| 11. Contact information of Project Manager? |  |
| Name |  |
| Phone Number |  |
| Email |  |
| a. What is the current FAC-P/PM certification level of the project/program manager? | Senior/Expert-level |
| 12. Has the agency developed and/or promoted cost effective, energy-efficient and environmentally sustainable techniques or practices for this project? | Yes |
| a. Will this investment include electronic assets (including computers)? | Yes |
| b. Is this investment for new construction or major retrofit of a Federal building or facility? (answer applicable to non-IT assets only) | No |
| 1. If "yes," is an ESPC or UESC being used to help fund this investment? |  |
| 2. If "yes," will this investment meet sustainable design principles? |  |
| 3. If "yes," is it designed to be 30% more energy efficient than relevant code? |  |
| 13. Does this investment directly support one of the PMA initiatives? | Yes |
| If "yes," check all that apply: | Human Capital Budget Performance Integration |
| a. Briefly and specifically describe for each selected how this asset directly supports the identified initiative(s)? (e.g. If E-Gov is selected, is it an approved shared service provider or the managing partner?) | As a consolidated electronic payroll cross-service provider, GSA will be directly supporting the President's Management Agenda by consolidating and streamlining business processes, eliminating redundancies, and creating greater efficiencies in Federal payroll processing. GSA also strives to strengthen the link between performance and budget as well as improve financial management by providing both program managers and finance officers with information needed to make well-informed decisions. |
| 14. Does this investment support a program assessed using the Program Assessment Rating Tool (PART)? (For more information about the PART, visit www.whitehouse.gov/omb/part.) | No |
| a. If "yes," does this investment address a weakness found during a PART review? | No |
| b. If "yes," what is the name of the PARTed program? |  |
| c. If "yes," what rating did the PART receive? |  |
| 15. Is this investment for information technology? | Yes |
| If the answer to Question 15 is "Yes," complete questions 16-23 below. If the answer is "No," do not answer questions 16-23. |  |
| For information technology investments only: |  |
| 16. What is the level of the IT Project? (per CIO Council PM Guidance) | Level 3 |
| 17. What project management qualifications does the Project Manager have? (per CIO Council PM Guidance) | (1) Project manager has been validated as qualified for this investment |
| 18. Is this investment or any project(s) within this investment identified as "high risk" on the Q4 - FY 2007 agency high risk report (per OMB Memorandum M-05-23) | No |
| 19. Is this a financial management system? | Yes |
| a. If "yes," does this investment address a FFMIA compliance area? | No |
| 1. If "yes," which compliance area: |  |
| 2. If "no," what does it address? | N/A |
| b. If "yes," please identify the system name(s) and system acronym(s) as reported in the most recent financial systems inventory update required by Circular A-11 section 52 |  |
| PAR Electronic Time and Attendance Management System - ETAMS GSA Awards System - AWARDS Labor Cost Distribution System - LABOR DISTRIBUTION Payroll Accounting and Reporting System - PAR |  |
| 20. What is the percentage breakout for the total FY2009 funding request for the following? (This should total 100%) |  |
| Hardware |  |
| Software |  |
| Services |  |
| Other |  |
| 21. If this project produces information dissemination products for the public, are these products published to the Internet in conformance with OMB Memorandum 05-04 and included in your agency inventory, schedules and priorities? | No |
| 22. Contact information of individual responsible for privacy related questions: |  |
| Name |  |
| Phone Number |  |
| Title |  |
| E-mail |  |
| 23. Are the records produced by this investment appropriately scheduled with the National Archives and Records Administration's approval? | Yes |
| Question 24 must be answered by all Investments: |  |
| 24. Does this investment directly support one of the GAO High Risk Areas? | No |

Section B: Summary of Spending (All Capital Assets)

1. Provide the total estimated life-cycle cost for this investment by completing the following table. All amounts represent budget authority in millions, and are rounded to three decimal places. Federal personnel costs should be included only in the row designated "Government FTE Cost," and should be excluded from the amounts shown for "Planning," "Full Acquisition," and "Operation/Maintenance." The "TOTAL" estimated annual cost of the investment is the sum of costs for "Planning," "Full Acquisition," and "Operation/Maintenance." For Federal buildings and facilities, life-cycle costs should include long term energy, environmental, decommissioning, and/or restoration costs. The costs associated with the entire life-cycle of the investment should be included in this report.

| Table 1: SUMMARY OF SPENDING FOR PROJECT PHASES (REPORTED IN MILLIONS) (Estimates for BY+1 and beyond are for planning purposes only and do not represent budget decisions) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | PY-1 and earlier | PY 2007 | CY 2008 | BY 2009 | BY+1 2010 | BY+2 2011 | BY+3 2012 | BY+4 and beyond | Total |
| Planning: | 0 | 0 | 0 | 0 |  |  |  |  |  |
| Acquisition: | 0 | 0 | 0 | 0 |  |  |  |  |  |
| Subtotal Planning & Acquisition: | 0 | 0 | 0 | 0 |  |  |  |  |  |
| Operations & Maintenance: | 5.06 | 1.658 | 1.762 | 1.875 |  |  |  |  |  |
| TOTAL: | 5.06 | 1.658 | 1.762 | 1.875 |  |  |  |  |  |
| Government FTE Costs should not be included in the amounts provided above. |  |  |  |  |  |  |  |  |  |
| Government FTE Costs | 7.709 | 2.105 | 1.771 | 1.853 |  |  |  |  |  |
| Number of FTE represented by Costs: | 17 | 22 | 19 | 17 |  |  |  |  |  |
| Note: For the multi-agency investments, this table should include all funding (both managing partner and partner agencies). Government FTE Costs should not be included as part of the TOTAL represented. |  |  |  |  |  |  |  |  |  |

| 2. Will this project require the agency to hire additional FTE's? | No |
| --- | --- |
| a. If "yes," How many and in what year? |  |
| 3. If the summary of spending has changed from the FY2008 President's budget request, briefly explain those changes: |  |

Section C: Acquisition/Contract Strategy (All Capital Assets)

1. Complete the table for all (including all non-Federal) contracts and/or task orders currently in place or planned for this investment. Total Value should include all option years for each contract. Contracts and/or task orders completed do not need to be included.

| Contracts/Task Orders Table: |  |  |  |  |  |  |  |  |  |  |  |  |  |  | * Costs in millions |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Contract or Task Order Number | Type of Contract/ Task Order | Has the contract been awarded (Y/N) | If so what is the date of the award? If not, what is the planned award date? | Start date of Contract/ Task Order | End date of Contract/ Task Order | Total Value of Contract/ Task Order ($M) | Is this an Interagency Acquisition? (Y/N) | Is it performance based? (Y/N) | Competitively awarded? (Y/N) | What, if any, alternative financing option is being used? (ESPC, UESC, EUL, N/A) | Is EVM in the contract? (Y/N) | Does the contract include the required security & privacy clauses? (Y/N) | Name of CO | CO Contact information (phone/email) |  | Contracting Officer Certification Level (Level 1,2,3,N/A) | If N/A, has the agency determined the CO assigned has the competencies and skills necessary to support this acquisition? (Y/N) |

| 2. If earned value is not required or will not be a contract requirement for any of the contracts or task orders above, explain why: |  |
| --- | --- |
| 3. Do the contracts ensure Section 508 compliance? |  |
| a. Explain why: |  |
| 4. Is there an acquisition plan which has been approved in accordance with agency requirements? |  |
| a. If "yes," what is the date? |  |
| b. If "no," will an acquisition plan be developed? |  |
| 1. If "no," briefly explain why: |  |

Section D: Performance Information (All Capital Assets)

In order to successfully address this area of the exhibit 300, performance goals must be provided for the agency and be linked to the annual performance plan. The investment must discuss the agency's mission and strategic goals, and performance measures (indicators) must be provided. These goals need to map to the gap in the agency's strategic goals and objectives this investment is designed to fill. They are the internal and external performance benefits this investment is expected to deliver to the agency (e.g., improve efficiency by 60 percent, increase citizen participation by 300 percent a year to achieve an overall citizen participation rate of 75 percent by FY 2xxx, etc.). The goals must be clearly measurable investment outcomes, and if applicable, investment outputs. They do not include the completion date of the module, milestones, or investment, or general goals, such as, significant, better, improved that do not have a quantitative or qualitative measure.

Agencies must use the following table to report performance goals and measures for the major investment and use the Federal Enterprise Architecture (FEA) Performance Reference Model (PRM). Map all Measurement Indicators to the corresponding "Measurement Area" and "Measurement Grouping" identified in the PRM. There should be at least one Measurement Indicator for each of the four different Measurement Areas (for each fiscal year). The PRM is available at www.egov.gov. The table can be extended to include performance measures for years beyond FY 2009.

| Performance Information Table |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Fiscal Year | Strategic Goal(s) Supported | Measurement Area | Measurement Category | Measurement Grouping | Measurement Indicator | Baseline | Target | Actual Results |
| 2006 | 3. Operate Efficiently and Effectively | Customer Results | Service Accessibility | Availability | Availability of Service | Past performance | 100% available, except during extreme conditions | 100% availability |
| 2006 | 3. Operate Efficiently and Effectively | Mission and Business Results | Financial Management | Cost Accounting / Performance Measurement | Timely processing of payroll transactions | Continue existing baseline of system reliability | Operational results will be reported on a quarterly basis | 100% completion |
| 2006 | 3. Operate Efficiently and Effectively | Processes and Activities | Quality | Errors | Errors (Reduction) | Past Survey Results | 96% accuracy rate | 97% based on survey results |
| 2006 | 3. Operate Efficiently and Effectively | Technology | Effectiveness | IT Contribution to Process, Customer, or Mission | User Satisfaction | Past Survey Results | 98% attainment rate in resolving business issues within four business days (depending on the complexity of the issue) | 99% based on survey results |
| 2007 | 3. Operate Efficiently and Effectively | Customer Results | Service Accessibility | Availability | Availability of Service | 100% | 100% available, except during extreme conditions | 100% availability |
| 2007 | 4. Ensure Financial Accountability | Mission and Business Results | Financial Management | Cost Accounting / Performance Measurement | Timely Processing of Payroll Transactions | 100% | 100% timely payroll disbursements based upon information provided | 100% completion |
| 2007 | 1. Provide Best Value for Customer Agencies and Taxpayers | Processes and Activities | Quality | Errors | Errors (Reduction) | 96% | 96% accuracy rate | 97% based on survey results |
| 2007 | 3. Operate Efficiently and Effectively | Technology | Effectiveness | User Satisfaction | User Satisfaction | 98% | 98% attainment rate in resolving business issues within four business days (depending on the complexity of the issue) | 99% based on survey results |
| 2008 | 3. Operate Efficiently and Effectively | Customer Results | Service Accessibility | Access | % of customer service helpdesk hours of operation objectives met | 99% | 99% available during core hours less scheduled downtime, except during extreme conditions | Available after 10/01/2008 |
| 2008 | 4. Ensure Financial Accountability | Mission and Business Results | Financial Management | Cost Accounting / Performance Measurement | % of system performance objectives met | 100% | 100% timely payroll disbursements based upon information provided | Available after 10/01/2008 |
| 2008 | 1. Provide Best Value for Customer Agencies and Taxpayers | Processes and Activities | Quality | Errors | % of employee input is entered accurately in the PAR system | 96% | 96% accuracy rate | Available after 10/01/2008 |
| 2008 | 3. Operate Efficiently and Effectively | Technology | Effectiveness | IT Contribution to Process, Customer, or Mission | % of employee issues resolved | 98% | 98% attainment rate in resolving business issues | Available after 10/01/2008 |
| 2009 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Customer Results | Service Accessibility | Access | % of customer service helpdesk hours of operation objectives met | 99% | 99% available during core hours less scheduled downtime, except during extreme conditions | Available after 10/01/2009 |
| 2009 | 2.Superior Workplaces:Deliver and maintain productive workplaces consisting of office space, furnishings, technology, supplies, and related services. | Mission and Business Results | Financial Management | Cost Accounting / Performance Measurement | % of system performance objectives met | 100% | 100% timely payroll disbursements based upon information provided | Available after 10/01/2009 |
| 2009 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Processes and Activities | Quality | Complaints | % of employee input is entered accurately in the PAR system | 98% | 98% attainment rate in resolving business issues | Available after 10/01/2009 |
| 2009 | 3.Best Value:Develop and deliver timely, accurate, and cost-effective acquisition services and business solutions. | Technology | Effectiveness | IT Contribution to Process, Customer, or Mission | % of employee issues resolved | 96% | 96% accuracy rate | Available after 10/01/2009 |

Section E: Security and Privacy (IT Capital Assets only)

| In order to successfully address this area of the business case, each question below must be answered at the system/application level, not at a program or agency level. Systems supporting this investment on the planning and operational systems security tables should match the systems on the privacy table below. Systems on the Operational Security Table must be included on your agency FISMA system inventory and should be easily referenced in the inventory (i.e., should use the same name or identifier). |  |
| --- | --- |
| For existing Mixed-Life Cycle investments where enhancement, development, and/or modernization is planned, include the investment in both the "Systems in Planning" table (Table 3) and the "Operational Systems" table (Table 4). Systems which are already operational, but have enhancement, development, and/or modernization activity, should be included in both Table 3 and Table 4. Table 3 should reflect the planned date for the system changes to be complete and operational, and the planned date for the associated C&A update. Table 4 should reflect the current status of the requirements listed. In this context, information contained within Table 3 should characterize what updates to testing and documentation will occur before implementing the enhancements; and Table 4 should characterize the current state of the materials associated with the existing system. |  |
| All systems listed in the two security tables should be identified in the privacy table. The list of systems in the "Name of System" column of the privacy table (Table 8) should match the systems listed in columns titled "Name of System" in the security tables (Tables 3 and 4). For the Privacy table, it is possible that there may not be a one-to-one ratio between the list of systems and the related privacy documents. For example, one PIA could cover multiple systems. If this is the case, a working link to the PIA may be listed in column (d) of the privacy table more than once (for each system covered by the PIA). |  |
| The questions asking whether there is a PIA which covers the system and whether a SORN is required for the system are discrete from the narrative fields. The narrative column provides an opportunity for free text explanation why a working link is not provided. For example, a SORN may be required for the system, but the system is not yet operational. In this circumstance, answer "yes" for column (e) and in the narrative in column (f), explain that because the system is not operational the SORN is not yet required to be published. |  |
| Please respond to the questions below and verify the system owner took the following actions: |  |
| 1. Have the IT security costs for the system(s) been identified and integrated into the overall costs of the investment: | Yes |
| a. If "yes," provide the "Percentage IT Security" for the budget year: |  |
| 2. Is identifying and assessing security and privacy risks a part of the overall risk management effort for each system supporting or part of this investment. | Yes |

| 3. Systems in Planning and Undergoing Enhancement(s), Development, and/or Modernization - Security Table(s): |  |  |  |
| --- | --- | --- | --- |
| Name of System | Agency/ or Contractor Operated System? | Planned Operational Date | Date of Planned C&A update (for existing mixed life cycle systems) or Planned Completion Date (for new systems) |

| 4. Operational Systems - Security Table: |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Name of System | Agency/ or Contractor Operated System? | NIST FIPS 199 Risk Impact level (High, Moderate, Low) | Has C&A been Completed, using NIST 800-37? (Y/N) | Date Completed: C&A | What standards were used for the Security Controls tests? (FIPS 200/NIST 800-53, NIST 800-26, Other, N/A) | Date Complete(d): Security Control Testing | Date the contingency plan tested |

| 5. Have any weaknesses, not yet remediated, related to any of the systems part of or supporting this investment been identified by the agency or IG? |  |
| --- | --- |
| a. If "yes," have those weaknesses been incorporated into the agency's plan of action and milestone process? |  |
| 6. Indicate whether an increase in IT security funding is requested to remediate IT security weaknesses? |  |
| a. If "yes," specify the amount, provide a general description of the weakness, and explain how the funding request will remediate the weakness. |  |
| 7. How are contractor security procedures monitored, verified, and validated by the agency for the contractor systems above? |  |

| 8. Planning & Operational Systems - Privacy Table: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| (a) Name of System | (b) Is this a new system? (Y/N) | (c) Is there at least one Privacy Impact Assessment (PIA) which covers this system? (Y/N) | (d) Internet Link or Explanation | (e) Is a System of Records Notice (SORN) required for this system? (Y/N) | (f) Internet Link or Explanation |
| Details for Text Options: Column (d): If yes to (c), provide the link(s) to the publicly posted PIA(s) with which this system is associated. If no to (c), provide an explanation why the PIA has not been publicly posted or why the PIA has not been conducted. Column (f): If yes to (e), provide the link(s) to where the current and up to date SORN(s) is published in the federal register. If no to (e), provide an explanation why the SORN has not been published or why there isn't a current and up to date SORN. Note: Working links must be provided to specific documents not general privacy websites. Non-working links will be considered as a blank field. |  |  |  |  |  |

Section F: Enterprise Architecture (EA) (IT Capital Assets only)

| In order to successfully address this area of the capital asset plan and business case, the investment must be included in the agency's EA and Capital Planning and Investment Control (CPIC) process and mapped to and supporting the FEA. The business case must demonstrate the relationship between the investment and the business, performance, data, services, application, and technology layers of the agency's EA. |  |
| --- | --- |
| 1. Is this investment included in your agency's target enterprise architecture? | Yes |
| a. If "no," please explain why? |  |
| 2. Is this investment included in the agency's EA Transition Strategy? | Yes |
| a. If "yes," provide the investment name as identified in the Transition Strategy provided in the agency's most recent annual EA Assessment. | ePayroll |
| b. If "no," please explain why? |  |
| N/A |  |
| 3. Is this investment identified in a completed (contains a target architecture) and approved segment architecture? | Yes |
| a. If "yes," provide the name of the segment architecture as provided in the agency's most recent annual EA Assessment. | Financial Management |

| 4. Service Component Reference Model (SRM) Table: Identify the service components funded by this major IT investment (e.g., knowledge management, content management, customer relationship management, etc.). Provide this information in the format of the following table. For detailed guidance regarding components, please refer to http://www.egov.gov. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Agency Component Name | Agency Component Description | FEA SRM Service Domain | FEA SRM Service Type | FEA SRM Component (a) | Service Component Reused Name (b) | Service Component Reused UPI (b) | Internal or External Reuse? (c) | BY Funding Percentage (d) |
| Data Cleansing | Defines the set of capabilities that support the removal of incorrect or unnecessary characters and data from a data source. | Back Office Services | Data Management | Data Cleansing |  |  | No Reuse | 5 |
| Extraction and Transformation | Defines the set of capabilities that support the manipulation and change of data. | Back Office Services | Data Management | Extraction and Transformation |  |  | No Reuse | 5 |
| Loading and Archiving | Defines the set of capabilities that support the population of a data source with external data. | Back Office Services | Data Management | Loading and Archiving |  |  | No Reuse | 5 |
| Payroll | Defines the set of capabilities that involve the administration and determination of employees compensation. | Back Office Services | Financial Management | Payroll |  |  | No Reuse | 65 |
| Awards Management | Defines the set of capabilities that support the recognition of achievement among employees of an organization. | Back Office Services | Human Resources | Awards Management |  |  | No Reuse | 0 |
| Benefit Management | Defines the set of capabilities that support the enrollment and participation in an organization's compensation and benefits programs. | Back Office Services | Human Resources | Benefit Management |  |  | No Reuse | 0 |
| Retirement Management | Defines the set of capabilities that support the payment of benefits to retirees. | Back Office Services | Human Resources | Retirement Management |  |  | No Reuse | 0 |
| Time Reporting | Defines the set of capabilities that support the submission, approval and adjustment of an employee's hours. | Back Office Services | Human Resources | Time Reporting |  |  | No Reuse | 0 |
| Ad Hoc | Defines the set of capabilities that support the use of dynamic reports on an as needed basis. | Business Analytical Services | Reporting | Ad Hoc |  |  | No Reuse | 10 |
| Standardized / Canned | Defines the set of capabilities that support the use of pre-conceived or pre-written reports. | Business Analytical Services | Reporting | Standardized / Canned |  |  | No Reuse | 10 |
| Governance / Policy Management | Defines the set of capabilities intended to influence and determine decisions, actions, business rules and other matters within an organization. | Business Management Services | Management of Processes | Governance / Policy Management |  |  | No Reuse | 0 |
| Requirements Management | Defines the set of capabilities for gathering, analyzing and fulfilling the needs and prerequisites of an organization's efforts. | Business Management Services | Management of Processes | Requirements Management |  |  | No Reuse | 0 |
| Online Help | Defines the set of capabilities that provide an electronic interface to customer assistance. | Customer Services | Customer Initiated Assistance | Online Help |  |  | No Reuse | 0 |
| Online Tutorials | Defines the set of capabilities that provide an electronic interface to educate and assist customers. | Customer Services | Customer Initiated Assistance | Online Tutorials |  |  | No Reuse | 0 |
| Self-Service | Defines the set of capabilities that allow an organization's customers to sign up for a particular service at their own initiative. | Customer Services | Customer Initiated Assistance | Self-Service |  |  | No Reuse | 0 |
| Customer Feedback | Defines the set of capabilities that are used to collect, analyze and handle comments and feedback from an organization's customers. | Customer Services | Customer Relationship Management | Customer Feedback |  |  | No Reuse | 0 |
| Information Retrieval | Defines the set of capabilities that allow access to data and information for use by an organization and its stakeholders. | Digital Asset Services | Knowledge Management | Information Retrieval |  |  | No Reuse | 0 |
| Information Sharing | Defines the set of capabilities that support the use of documents and data in a multi-user environment for use by an organization and its stakeholders. | Digital Asset Services | Knowledge Management | Information Sharing |  |  | No Reuse | 0 |
| Knowledge Capture | Defines the set of capabilities that facilitate collection of data and information. | Digital Asset Services | Knowledge Management | Knowledge Capture |  |  | No Reuse | 0 |

a. Use existing SRM Components or identify as "NEW". A "NEW" component is one not already identified as a service component in the FEA SRM.

b. A reused component is one being funded by another investment, but being used by this investment. Rather than answer yes or no, identify the reused service component funded by the other investment and identify the other investment using the Unique Project Identifier (UPI) code from the OMB Ex 300 or Ex 53 submission.

c. 'Internal' reuse is within an agency. For example, one agency within a department is reusing a service component provided by another agency within the same department. 'External' reuse is one agency within a department reusing a service component provided by another agency in another department. A good example of this is an E-Gov initiative service being reused by multiple organizations across the federal government.

d. Please provide the percentage of the BY requested funding amount used for each service component listed in the table. If external, provide the percentage of the BY requested funding amount transferred to another agency to pay for the service. The percentages in the column can, but are not required to, add up to 100%.

| 5. Technical Reference Model (TRM) Table: To demonstrate how this major IT investment aligns with the FEA Technical Reference Model (TRM), please list the Service Areas, Categories, Standards, and Service Specifications supporting this IT investment. |  |  |  |  |
| --- | --- | --- | --- | --- |
| FEA SRM Component (a) | FEA TRM Service Area | FEA TRM Service Category | FEA TRM Service Standard | Service Specification (b) (i.e., vendor and product name) |
| Business Rule Management | Component Framework | Data Management | Database Connectivity | Oracle-Net8/OBDC |
| Data Cleansing | Component Framework | Presentation / Interface | Content Rendering | Oracle-JSP/XSQL/HTP, Sybase-PowerBuilder |
| Loading and Archiving | Component Framework | Presentation / Interface | Static Display | Oracle-HTML/XHTML/CSS |
| Payroll | Component Framework | Security | Certificates / Digital Signatures | Verisign-SSL 128-bit Cert, Cisco IPSec |
| Access Control | Component Framework | Security | Supporting Security Services | Microsoft/Netscape-TLS |
| Inbound Correspondence Management | Service Access and Delivery | Access Channels | Other Electronic Channels | Oracle-DB Link, SSH/FTP |
| Knowledge Capture | Service Access and Delivery | Access Channels | Web Browser | Microsoft-Internet Explorer, Netscape-Communicator |
| Online Help | Service Access and Delivery | Delivery Channels | Internet | ISP provided connectivity |
| Online Tutorials | Service Access and Delivery | Delivery Channels | Intranet | Cisco Network Components |
| Governance / Policy Management | Service Access and Delivery | Service Requirements | Legislative / Compliance | GSA-Section 508, Web Content Accessibility |
| Self-Service | Service Access and Delivery | Service Transport | Service Transport | Oracle-SMTP, DNS |
| Customer Feedback | Service Interface and Integration | Integration | Enterprise Application Integration | Oracle-Web Services |
| Extraction and Transformation | Service Interface and Integration | Integration | Middleware | Oracle-PL/SQL, Oracle-Net8, Oracle-CORBA, Citrix-MetaFrame |
| Information Sharing | Service Interface and Integration | Interoperability | Data Format / Classification | Oracle-XML |
| Data Mining | Service Platform and Infrastructure | Database / Storage | Database | Oracle-Relational database |
| Awards Management | Service Platform and Infrastructure | Database / Storage | Storage | IBM-DASD, XioTech-SAN |
| Benefit Management | Service Platform and Infrastructure | Delivery Servers | Application Servers | Oracle-Application Servers, Citrix-Metaframe |
| Retirement Management | Service Platform and Infrastructure | Delivery Servers | Web Servers | Oracle-Apache |
| Time Reporting | Service Platform and Infrastructure | Hardware / Infrastructure | Embedded Technology Devices | Dell-RAM/HD/RAID, Intel-Zeon Microprocessor, IBM-RAM/HD/RAID/PowerPC Microprocessor |
| Requirements Management | Service Platform and Infrastructure | Hardware / Infrastructure | Local Area Network (LAN) | Cisco-Ethernet/VLAN |
| Standardized / Canned | Service Platform and Infrastructure | Hardware / Infrastructure | Network Devices / Standards | Cisco-Switch/Router/Firewall/Content Services Switch, ISP-T1 |
| Ad Hoc | Service Platform and Infrastructure | Hardware / Infrastructure | Peripherals | HP/Dell-Printer |
| Information Retrieval | Service Platform and Infrastructure | Hardware / Infrastructure | Servers / Computers | Dell:Enterprise Server,IBM-RISC |
| Governance / Policy Management | Service Platform and Infrastructure | Support Platforms | Platform Dependent | Windows 2000/2003 Server, IBM-RISC |
| Performance Management | Service Platform and Infrastructure | Support Platforms | Platform Independent | Oracle/Sun-J2EE, Redhat-Linux, Citrix-Metaframe |

| a. Service Components identified in the previous question should be entered in this column. Please enter multiple rows for FEA SRM Components supported by multiple TRM Service Specifications |  |
| --- | --- |
| b. In the Service Specification field, agencies should provide information on the specified technical standard or vendor product mapped to the FEA TRM Service Standard, including model or version numbers, as appropriate. |  |
| 6. Will the application leverage existing components and/or applications across the Government (i.e., FirstGov, Pay.Gov, etc)? | Yes |
| a. If "yes," please describe. |  |

Exhibit 300: Part IV: Planning For "Multi-Agency Collaboration" ONLY

Section A: Multi-Agency Collaboration Oversight (All Capital Assets)

Part IV should be completed only for investments identified as an E-Gov initiative, a Line of Business(LOB) Initiative, or a Multi-Agency Collaboration effort. The "Multi-Agency Collaboration" choice should be selected in response to Question 6 in Part I, Section A above. Investments identified as "Multi-Agency Collaboration" will complete only Parts I and IV of the exhibit 300.

Multi-agency Collaborations, such as E-Gov and LOB initiatives, should develop a joint exhibit 300.

| 1. Stakeholder Table: As a joint exhibit 300, please identify all the agency stakeholders (all participating agencies, this should not be limited to agencies with financial commitment). All agency stakeholders should be listed regardless of approval. If the partner agency has approved this joint exhibit 300 please provide the date of approval. |  |  |
| --- | --- | --- |
| Partner Agency Name | Partner Agency | Joint Exhibit Approval Date |

| 2. Partner Capital Assets within this Investment: Provide the partnering strategies you are implementing with the participating agencies and organizations. Identify all partner agency capital assets supporting the common solution (section 300.7); Managing Partner capital assets should also be included in this joint exhibit 300. These capital assets should be included in the Summary of Spending table of Part I, Section B. All partner agency migration investments (section 53.4) should also be included in this table. Funding contributions/fee-for-service transfers should not be included in this table. (Partner Agency Asset UPIs should also appear on the Partner Agency's exhibit 53) |  |  |  |
| --- | --- | --- | --- |
| Partner Agency Name | Partner Agency | Partner Agency Asset Title | Partner Agency Exhibit 53 UPI (BY) |

| 3. Partner Funding Strategies ($millions): For jointly funded initiative activities, provide in the "Partner Funding Strategies Table": the name(s) of partner agencies; the UPI of the partner agency investments; and the partner agency contributions for CY and BY. Please indicate partner contribution amounts (in-kind contributions should also be included in this amount) and fee-for-service amounts. (Partner Agency Asset UPIs should also appear on the Partner Agency's exhibit 53. For non-IT fee-for-service amounts the Partner exhibit 53 UPI can be left blank) (IT migration investments should not be included in this table) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Partner Agency Name | Partner Agency | Partner exhibit 53 UPI (BY) | CY Contribution | CY Fee-for-Service | BY Contribution | BY Fee-for-Service |

| An Alternatives Analysis for multi-agency collaborations should also be obtained. At least three viable alternatives, in addition to the current baseline (i.e., the status quo), should be included in the joint exhibit 300. Use OMB Circular A-94 for all investments, and the Clinger Cohen Act of 1996 for IT investments, to determine the criteria you should use in your Benefit/Cost Analysis. |  |
| --- | --- |
| 4. Did you conduct an alternatives analysis for this investment? | Yes |
| a. If "yes," what is the date of the analysis? | 8/30/2007 |
| b. If "no," what is the anticipated date this analysis will be completed? |  |
| c. If no analysis is planned, please briefly explain why: |  |

| 5. Alternatives Analysis Results: Use the results of your alternatives analysis to complete the following table: |  |  |  | * Costs in millions |
| --- | --- | --- | --- | --- |
| Alternative Analyzed | Description of Alternative | Risk Adjusted Lifecycle Costs estimate | Risk Adjusted Lifecycle Benefits estimate |  |

| 6. Which alternative was selected by the Initiative Governance process and why was it chosen? |  |  |  |  |
| --- | --- | --- | --- | --- |
| 7. What specific qualitative benefits will be realized? |  |  |  |  |
| 8. Federal Quantitative Benefits: ($millions): What specific quantitative benefits will be realized (using current dollars) Use the results of your alternatives analysis to complete the following table: |  |  |  |  |
|  | Budgeted Cost Savings | Cost Avoidance | Justification for Budgeted Cost Savings | Justification for Budgeted Cost Avoidance |

| 9. Will the selected alternative replace a legacy system in-part or in-whole? |  |
| --- | --- |
| a. If "yes," are the migration costs associated with the migration to the selected alternative included in this investment, the legacy investment, or in a separate migration investment? |  |
| b. If "yes," please provide the following information: |  |

| 8b. List of Legacy Investment or Systems |  |  |
| --- | --- | --- |
| Name of the Legacy Investment of Systems | UPI if available | Date of the System Retirement |

Section B: Risk Management (All Capital Assets)

| You should have performed a risk assessment during the early planning and initial concept phase of this investment's life-cycle, developed a risk-adjusted life-cycle cost estimate and a plan to eliminate, mitigate or manage risk, and be actively managing risk throughout the investment's life-cycle. |  |
| --- | --- |
| 1. Does the investment have a Risk Management Plan? | Yes |
| a. If "yes," what is the date of the plan? | 9/15/2006 |
| b. Has the Risk Management Plan been significantly changed since last year's submission to OMB? | No |
| c. If "yes," describe any significant changes: |  |
| 2. If there currently is no plan, will a plan be developed? |  |
| a. If "yes," what is the planned completion date? |  |
| b. If "no," what is the strategy for managing the risks? |  |

Section C: Cost and Schedule Performance (All Capital Assets)

| You should also periodically be measuring the performance of operational assets against the baseline established during the planning or full acquisition phase (i.e., operational analysis), and be properly operating and maintaining the asset to maximize its useful life. Operational analysis may identify the need to redesign or modify an asset by identifying previously undetected faults in design, construction, or installation/integration, highlighting whether actual operation and maintenance costs vary significantly from budgeted costs, or documenting that the asset is failing to meet program requirements. |  |
| --- | --- |
| EVM is required only on DME portions of investments. For mixed lifecycle investments, O&M milestones should still be included in the table (Comparison of Initial Baseline and Current Approved Baseline). This table should accurately reflect the milestones in the initial baseline, as well as milestones in the current baseline. |  |
| Answer the following questions about the status of this investment. Include information on all appropriate capital assets supporting this investment except for assets in which the performance information is reported in a separate exhibit 300. |  |
| 1. Are you using EVM to manage this investment? | Yes |
| a. If "yes," does the earned value management system meet the criteria in ANSI/EIA Standard-748? | Yes |
| b. If "no," explain plans to implement EVM: |  |
| c. If "N/A," please provide date operational analysis was conducted and a brief summary of the results: |  |

Questions #2 are NOT applicable for capital assets with ONLY O&M

| 2. Is the CV% or SV% greater than +/- 10%? (CV%= CV/EV x 100; SV%= SV/PV x 100) | No |
| --- | --- |
| a. If "yes," was it the CV or SV or both? |  |
| b. If "yes," explain the causes of the variance: |  |
| c. If "yes," describe the corrective actions: |  |

Questions #3-4 are applicable to ALL capital assets

| 3. Has the investment re-baselined during the past fiscal year? | No |
| --- | --- |
| a. If "yes," when was it approved by the agency head? |  |

| 4. Comparison of Initial Baseline and Current Approved Baseline: Complete the following table to compare actual performance against the current performance baseline and to the initial performance baseline. In the Current Baseline section, for all milestones listed, you should provide both the baseline and actual completion dates (e.g., "03/23/2003"/ "04/28/2004") and the baseline and actual total costs (in $ Millions). In the event that a milestone is not found in both the initial and current baseline, leave the associated cells blank. Note that the 'Description of Milestone' and 'Percent Complete' fields are required. Indicate '0' for any milestone no longer active. |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Milestone Number | Description of Milestone | Initial Baseline |  | Current Baseline |  |  |  | Current Baseline Variance |  | Percent Complete | Agency Responsible for Activity |
|  |  | Planned Completion Date (mm/dd/yyyy) | Total Cost ($M) Estimated | Completion Date (mm/dd/yyyy) |  | Total Cost($M) |  | Schedule (# days) | Cost($M) |  |  |
|  |  |  |  | Planned | Actual | Planned | Actual |  |  |  |  |