Circular No. A–11  Part 7

Planning, Budgeting, Acquisition, and Management of Capital Assets

Pages 5 - 6

Agencies must develop, implement, and use a capital programming process to develop their capital asset portfolio, and must:

• Evaluate and select capital asset investments that will support core mission functions performed by the Federal Government, and demonstrate projected returns on investment that are clearly equal to or better than alternative uses of available public resources;

• Initiate improvements to existing assets or acquisitions of new assets only when no alternative private sector or governmental source can more efficiently meet the need;

• Simplify or otherwise redesign work processes to reduce costs, improve effectiveness, and make maximum use of commercial services and off-the-shelf technology;

• Reduce project risk by avoiding or isolating custom designed components, using components that can be fully tested or prototyped prior to full implementation or production, and ensuring involvement and support of users in the design and testing of the asset;

• Structure major acquisitions into useful segments with a narrow scope and brief duration, make adequate use of competition and appropriately allocate risk between Government and contractor.  The Agency Head must approve or define the cost, schedule, and performance goals for major acquisitions, and the agency's Chief Financial Officer must evaluate the proposed cost goals;

• Ensure consistency with Federal, agency, and bureau Enterprise architectures (EAs), demonstrating such consistency through compliance with agency business requirements and standards, as well as identification of milestones, as defined in the EA transition strategy;

• Institute performance measures and management processes monitoring and comparing actual performance to planned results. Agencies must use a performance-based acquisition management or earned value management system, based on the ANSI/EIA Standard 748, to obtain timely information regarding the progress of capital investments. The system must also measure progress towards milestones in an independently verifiable basis, in terms of cost, capability of the investment to meet specified requirements, timeliness, and quality. Agencies are expected to achieve, on average, 90 percent of the cost, schedule and performance goals for major acquisitions. Agency Heads must review major acquisitions not achieving 90 percent of the goals to determine whether there is a continuing need and what corrective action, including termination, should be taken;

• Ensure IT systems conform to the requirements of OMB Circular No. A–130, "Management of Federal Information Resources;"

• Ensure financial management systems conform to the requirements of OMB Circular No. A–127, "Financial Management Systems;"

• Conduct post-implementation or post-occupancy reviews of capital programming and acquisition processes, and projects to validate estimated benefits and costs, and document effective management practices, i.e., lessons learned, for broader use; and

• Establish oversight mechanisms requiring periodic review of operational capital assets to determine how mission requirements might have changed, and whether the asset continues to fulfill ongoing and anticipated mission requirements, deliver intended benefits to the agency and customers, and meet user requirements.