March 13, 2001

INFORMATION PAPER

SUBJECT:		City of Springfield, Illinois - Hunter Lake

Environmental Impact Statement and Section 404 Permit Application

- CURRENT STATUS:

- Efforts are underway to complete the Record of Decision for the Final Environmental Impact Statement (FEIS).  This should occur sometime in FY 2001.  The Corps of Engineers will concurrently finalize the 404 permit action.

- BACKGROUND:

- Preliminary discussions began in August 1988 with City Water Light & Power (CWLP) about an additional water supply reservoir for the City of Springfield.  A Section 404 permit application was received on August 1, 1989.  On August 22, 1989, the Corps notified state and federal agencies that an EIS would be prepared for this project.  On October 21, 1989, the Notice of Intent was published in the Federal Register, and on November 8, 1989, the public notice was issued, also noting that an EIS would be prepared.  Slow progress by the applicant occurred in compiling information necessary for the EIS.

- Briefings were given to CWLP and congressional interests on July 6, 1995.  Congressional interests at that time included Congressman Ray LaHood and Senator Richard Durbin and then Senator Carol Moseley-Braun.  Contact with congressional interests has been ongoing throughout the process.

- In February 1998, the Corps received the consultant’s wetland delineation report stating that 42.8 acres of wetland were to be impacted.  On April 9, 1998, the Corps expressed concerns to the City about the inadequacy of this report.  As follow-up in June and July 1998, the Corps with cooperation from the Natural Resources Conservation Service performed onsite verification of the delineation according to the 1987 Wetland Delineation Manual at several locations within the project area.  The City’s representatives were in attendance.  By letter dated October 14, 1998, the Corps informed the City that our verification estimated that 102 acres of wetlands were to be impacted.

- The FEIS was published in the Federal Register on November 24, 2001.

- A regulatory public hearing was held on February 26, 2001, in Springfield, Illinois.  Public Hearing Transcript

- The Record of Decision for the FEIS will be prepared in the spring 2001.  The Department of Army permit decision will follow the Record of Decision.

- POINTS OF CONTACT:

- Permits point of contact is Wayne Hannel, Regulatory Project Manager, Permit Evaluation Section, Regulatory Branch, telephone number (309) 794-5378.

- Environmental Impact Statement point of contact is Charlene Carmack, Planning, Programs and Project Management Division, telephone number (309) 794-5570.