[DOE LETTERHEAD]

NATIONAL NUCLEAR SECURITY ADMINISTRATION

April 28, 2004

The Honorable John T. Conway

Chairman

Defense Nuclear Facilities Safety Board

625 Indiana Avenue, NW.

Suite 700

Washington, D.C. 20004

Dear Mr. Chairman:

Enclosed is the "Quarterly Report for the Implementation Plan Defense Nuclear Facilities Safety Board Recommendation 98-2, Accelerating Safety Management Improvements at the Pantex Plant," for the period January 1 through March 31, 2004.

During this reporting period, the Department of Energy/National Nuclear Security Administration (NNSA) made progress toward the Seamless Safety (SS)-21 start-up authorizations for the W78 and B83.  A Nuclear Explosive Safety Study (NESS) was conducted on the W78.  On April 5, 2004, the NNSA provided the NESS approval of the W78 Disassembly & Inspection and Repair Operations at the Pantex Plant for single unit processing only.  The B83 SS-21 project schedule was rebaselined for startup authorization in October 2004 to accommodate satellite facility scope expansions.  Twenty-three out of twenty-seven commitments have been delivered and four remain outstanding.

If you have questions, please call me at 202-586-4879 or have your staff contact Ms. Debra Volk at 505-845-5106.

Sincerely,

David E. Beck

Assistant Deputy Administrator

for Military Application and

Stockpile Operations

Defense Programs

Enclosure

cc w/enclosures.

J. McConnell, DNFSB

W. Andrews, DNFSB

A. Matteucci, DNFSB