[DOE LETTERHEAD]

NATIONAL NUCLEAR SECURITY ADMINISTRATION

September 30, 2008

The Honorable A.J. Eggenberger

Chairman

Defense Nuclear Facilities Safety Board

625 Indiana Avenue, NW, Suite 700

Washington, D.C. 20004-2941

Dear Mr. Chairman:

The Defense Nuclear Facility Safety Board's (Board) Recommendation 98-2 identified

six actions the Board considered appropriate to improve the safety of nuclear explosive

operations at the Pantex Plant. The National Nuclear Security Administration (NNSA)

addressed those actions through a series of commitments established by an

Implementation Plan for Recommendation 98-2 (U. S. Department of Energy Revised

Implementation Plan for Accelerating Safety Management Improvements at the Pantex

Plant, Change 1, October 1, 2002). Completion of that work has resulted in substantial

safety improvements for nuclear explosive operations at the Pantex Plant. NNSA

recognizes the significant positive impact these improvements have had on the safety of

operations and will continue to pursue further safety enhancements.

NNSA has reported on completion of each Implementation Plan commitment through a

series of correspondence over the past several years. With the completion of the final

open commitment, Commitment 4.5.1, NNSA now considers all the commitments in the

Implementation Plan to have been met.

Commitment 4.5.1 stated the Department would complete a comprehensive assessment of

the actions taken in response to Recommendation 98-2. In its May 10, 2007, letter, the

Board informed NNSA that the Board's expectations for completion of Commitment

4.5.1 had not been met. Specifically, the Board requested a report regarding three items:

1. Clarification of NNSA's expectations for the implementation of expert elicitation,

expert judgment, and peer review processes by the design agencies in accordance

with the revised DOE-NA-STD-3016-2006 (the Standard).

2. NNSA's plans and criteria for review and approval of the design agency's processes

for expert elicitation, expert judgment, and peer review by NNSA's field elements

and NNSA Headquarters.

3. NNSA’s schedule for implementation of the revised Standard.

In a briefing conducted on February 20, 2008, the Deputy Manager of the Pantex Site

Office reported on the information requested by the Board. NNSA explained that

expectations for the implementation of expert elicitation, expert judgment, and peer

review processes by the design agencies as well as NNSA plans and criteria for reviewing

design agency's implementation procedures had been clarified through a workshop

conducted in July 2007 and through the development of criteria for evaluating the

adequacy of design agency's processes. Initial expert elicitation, expert judgment, and

peer review processes developed by the design agencies in accordance with the revised

Standard were completed by September 30, 2007. A plan to review the design agency's

processes and procedures for implementation of the Standard was approved by the NNSA

and provided to the Board on November 23, 2007. The NNSA conducted its assessment

in December 2007, and a report of those results was transmitted to the Board on

February 4, 2008.

In its report, the review team identified several deficiencies requiring corrective action on

the part of the design agencies. NNSA transmitted the report to the respective design

agencies for action and those procedures have been revised. NNSA will continue to work

with the design agencies to ensure the procedures and their field implementation meet the

provisions of the Standard. NNSA will also provide oversight for the long-term

implementation of the Standard which requires effective institutionalization of design

agency procedures.

The aforementioned actions satisfy commitment 4.5.1 for a comprehensive assessment of

the effectiveness of the remaining issues associated with Recommendation 98-2. NNSA

now considers all of the commitments made to the Board under the 98-2 Implementation

Plan to have been met.

Sincerely,

Thomas P. D’Agostino

Administrator

cc: W. Ostendorff, NNSA

G. Talbot, NNSA

D. Nichols, NNSA

J. McConnell, NNSA

S. Erhart, PXSO

T. Dwyer, DNFSB

R. Tontodonato, DNFSB

C. Martin, DNFSB

A. Matteucci, DNFSB