Unify and Simplify through Shared Services

Integrated Acquisition

Environment Initiative

IAE Monthly Update—August 31, 2003

Vision:

A secure business environment that facilitates and supports cost-effective acquisition of goods and services in support of mission performance.

IAE Initial Modules and Objectives:

•  Business Partner Network (BPN)— Deploy a single point of registration and validation of supplier data accessed by all agencies.

•  Federal Procurement Data System—Next Generation—(FPDS-NG)-Implement a central point for consolidated collection and access of statistical and management information related to Government acquisitions.

•  eMarketplace—Create an online directory of GWAC and multi-agency contracts to simplify selection and facilitate leverage of Government buying.  (Phase 1)

•  Intra-government Transactions (IGT)— Transform intra-governmental ordering and billing, reduce payment and collection problems, and enable swift and accurate revenue and expense elimination processes for preparing consolidated financial statements.

•  Standard eTransactions— Develop a standard glossary and vocabulary to facilitate exchange of data between and within agencies.

Activities for the next month

BPN

• Issue CCR FAR change in Federal Acquisition Circular (FAC)16

• Circulate proposed novation process requirements

•  Revise BPN business types to accommodate the grants community

•  Conduct CCR Workshop  9/12/03

FPDS-NG

•  Complete final testing by GCE

•  Issue FAR guidelines for unique contract and order numbers in FAC 16

eMarketplace

•  Continue comparison of shopping cart and vendor data among government catalog systems

• Continuing focus groups to determine eMarketplace functionality

•  Continuing to populate ICD with interagency contracts

•  Begin gap analysis of DOD eMall and GSA Advantage processes

Standard eTransactions

•  Normalization of transactions/mapping of associated data elements

•  Developing  ISO 11179 naming conventions for IAE standard vocabulary

•  Synthesizing XML naming standards and conventions across industry, agency, and other eGov initiatives

•  Publish standard vocabulary and information exchanges

Intra-governmental Transactions

•  Begin to enhance IGTP prototype with batch file submission, multi-line accounting, and modification process

•  Continuation of IGTP prototype testing of buyer and seller modules

IAE PMO

•  Continue requirements analysis for message broker/portal

•  Develop agency agreements for FY 04

•  Issue MOUs with system managers for FY 04 O&M

•  Issue governance procedures

Other Areas

•  CADO-convene group to review Federal Register public comments

•  eSRS-finalize requirements for subcontracting system

Contacts:

Teresa Sorrenti, IAE Program Manager                            703-872-8610

Earl Warrington, IAE Deputy Program Manager                703-872-8609

Lew Sanford Jr., GSA eGov Program Manager                703-872-8600

Lisa Cliff, IAE Communications                                         703-872-8593

Email: integrated.acquisition@gsa.gov

http://egov.gsa.gov

Key Milestones

BPN

• Full BPN operational capability                                                       Oct 2003

FPDS-NG

• Launch system                                                                                Oct 2003

eMarketplace

• Fully populate ICD database                                                          Oct  2003

• Implement eMarketplace capability                                                June 2004

Intra-governmental Transactions

• Phase 1 deployment                                                                       Oct 2003

• All IT and rent transactions processed through exchange             July 2004

Standard eTransactions

• Publish data specifications                                                             Sept 2003

IAE PMO

• Portal implementation                                                                     Sept 2004

Other Areas

• WDOL— Wage Determination Online launch                                Oct 2003

• eSRS — Electronic Subcontracting Reporting System

Initial operating capability                                                             March 2004

Full operating capability                                                               Oct 2004

Accomplishments

BPN

• Final FAR rule eliminating SF 129                                                 July 2003

•  Merged SBA PRO-Net registration with CCR registration             Dec 2002

•  Launched Past Performance Information Retrieval System          July 2002

FPDS-NG

•  Awarded contract for new system                                                  April 2003

eMarketplace

• Final FAR rule requiring use of ICD published                               July 2003

•  Memorandum from OFPP to begin populating ICD                       May 2003

Intra-governmental Transactions

•  Complete prototype Initial Operating Capability                            August 2003

•  Registered CFO Act Agencies and 25 small agencies in new

Federal Registration database of BPN                                          Jan 2003

•  Implement Version 3 of Federal Agency Registration                   July 2003

•  OMB issued business rules with order and bill data elements      Oct 2002

Standard eTransactions

•  Process mapping of acquisition process and identification

of information exchanges                                                             Dec 2002

Other

•   Begin decommissioning DoDBusOpps                                         July 2003

•   Decommissioned DoDTeDS                                                         April 2003

•   Launched Federal Technical Document System (FedTeDS)       Feb 2003

Governance:

•     Steering Committee—Quad Council (Chief Information Officers, Chief Financial Officers, Federal Acquisition Council, and Chief Human Capital Officers Council)

•     Internal Efficiency and Effective- ness Portfolio Manager

•     Sponsor—Federal Acquisition Council (formerly Procurement Executives Council)

•     Managing Partner—General Services Administration/Federal Supply Service

•     Partners—All CFO Act Agencies

•     Participation—160 team members representing 26 agen- cies

Events:

•     Events—CCR Workshop

September 12, 2003

Policy:

•     Referenced policy memos can be viewed on IAE website

⇒   Go to ‘egov.gsa.gov’

⇒   Click ‘Integrated Acquisition

Environment News’

⇒   Click ‘Policy’