| Acquisition Process Scenario: 14. Economy Act Orders |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Roles: PO, BO, FO, OSDBU, AT, SSA, Offerors, PO/BO |  |  | Systems: C = Current, F= Future, P = Partial |  |  |  |  |  |  |
| PO | Program Office (Role performs: program management, sustainment/logistics, data, facility support, programmatics, end user) |  | #### BO |  | Buying Office (Role performs: contracting/purchasing functions) |  |  |  |  |
| FO | Finance Office (Role performs: accounting functions, budget functions) |  | #### OSDBU |  | Small Business |  |  |  |  |
| AT | Acquisition Team (Role performs: Defined by FAR 1.102-3) |  | #### SSA |  | Source Selection Authority- Determine Awardee |  |  |  |  |
| Offerors | Quoters, Bidders, or Offerors |  | #### PO/BO |  | Either or PO/ BO |  |  |  |  |
| # | Activity | #### Description | #### Role | Systems |  |  |  | Information Exchanges | Control / Business Rules |
|  |  |  |  | C |  | Name | F |  |  |
| 1. | ### Define Requirements |  |  |  |  |  |  |  |  |
| 1.1 | Determine Need | Draft requirement, establish budget, and seek budget approval. | PO |  |  |  |  |  | FAR 7.105(a), 7.107, 10.110(a), 11.002, 11.401, |
| 1.1.1 | Record Funding | Record funding. | FO |  |  |  |  |  |  |
| 1.1.2 | Combine Requirements | Explore ability to combine requirements, explore best business arrangements (contract partnering). | BO |  |  |  |  |  |  |
| 1.2 | Validate Funding | Validate funding line. | BO |  |  |  |  |  | OMB Circular A-11; DoD FMR Vol 2A, Chapter 2A Sec 0102; FAR 32.702 |
| 1.2.1 | Validate Funding | Validate funding line and budget restrictions. | PO |  |  |  |  |  |  |
| 1.2.2 | Validate Funding | Validate funding line and budget restrictions. | FO |  |  |  |  |  |  |
| 1.3 | Acquisition Planning |  | PO |  |  |  |  |  | FAR: 1.102-3, 7.103, 7.105; 7.4, 19.202 |
| 1.3.1 | Acquisition Planning | Develop and coordinate acquisition planning (forecast and acquisition plan). | BO |  |  |  |  |  | FAR: 1.102-3, 7.103; 7.105; 7.4, 15.201(c), 19.202 |
| 1.3.2 | Validate Goals | Validates goals, publicize forecast. | OSDBU |  |  | FBO | X | - Publish goals and forecast |  |
| 1.4 | Purchase Request | Submit to buying office. Should include statement of work/ specifications, and evaluation criteria. | PO |  |  |  |  |  | DoDS FMR Vol 3, Chapter 15, Sec 150202; FAR 32.7 |
| 1.4.1 | Communicate Purchase Request to BO | Transfer of purchase request data from PO thru FO to BO. |  |  |  |  |  |  | Agency-specific |
| 1.5 | Assigned Buyer / Contract Specialist | Buying office analyzes requirement; assigns to buyer / contract specialist. | BO |  |  |  | X |  | Agency policy; FAR 7.102(b) OMB Cir A-11 |
| 2. | Market Research |  |  |  |  |  |  |  |  |
| 2.1 | Follow Order of Required Sources | For supplies: internal first, warehouses, UNICOR, JWOD, schedules, and open market. For services: JWOD, UNICOR, schedules, and open market. | BO |  |  |  |  |  | FAR 8.001 |
| 2.1.1 | Check Agency Excess Property | Check Agency excess property. | PO |  |  |  |  |  | FAR 8.001 |
| 2.1.2 | Check Federal Excess Property | Check Federal excess property. | PO | X |  | FEDS | X | - Check Federal excess personal property | FAR 8.001 |
| 2.1.3 | Check Required Sources | Check required sources i.e., JWOD & UNICOR sources. | BO | X |  | JWOD Website | X | - Check required source | FAR 8.7, 8.6 41 USC 46-48c; 18 USC 4121-4128 |
|  |  |  |  | X |  | UNICOR Website | X | - Check required source |  |
|  |  |  |  |  |  | eCatalog | X | - Check required source |  |
| 2.1.4. | Check Federal Supply Schedules/ Multiple Award Contracts / GWACs | Check Federal Supply Schedules/ Multiple Award Contracts / GWAC. | PO/ BO |  |  | eCatalog | X | - Check GWAC | FAR 8.4; 17.502(a) 31 USC 1535 |
|  |  |  |  | X |  | FBO | X | - Check for potential combining of requirements |  |
| 3.0 | Prepare Ordering Information for Servicing Agency and Supporting Data | Verify that pricing structure, including administrative fee, if ordering from another activity or agency, is reasonable. |  |  |  |  |  |  |  |
| 3.1 | Create D&F | Prepare and process a determination and findings that states the Economy Act transaction is in the best interests of the government. BO: Participates. | PO |  |  |  |  |  | FAR 17.503 |
| 3.3 | Pre-Solicitation Process | Pre-solicitation process. |  |  |  |  |  |  |  |
| 3.3.1 | Develop Special Award Criteria | The requesting agency must review the servicing agency’s contract and identify additional requirements that must be followed, based on restrictions tied to the appropriation. For DoD, must identify DoD-specific statutory requirements that must be followed such as section 803. | BO |  |  |  |  |  | FAR 17.504(d)(2) |
| 3.3.2 | Verify Price Reasonableness | Must be obtained as conveniently or economically as doing it in house Must consider admin fee. |  |  |  |  |  |  | FAR 17.503(a)(2) |
| 3.3.3 | Build Economy Act Order/ Funds Transfer Document | This includes technical requirements provided and reviewed by the PO. Legal Office reviews for legal sufficiency. | BO/PO/FO |  |  |  |  |  | FAR 17.504(d) |
| 3.4 | Solicitation Process |  |  |  |  |  |  |  |  |
| 3.4.1 | Transfer Funds and Requirement to Servicing Agency | Consider conducting outreach to all capable awardees. | BO |  |  |  | X | - Intra-government transaction |  |
| 4. | Evaluate Responses |  |  |  |  |  |  |  |  |
| 4.4 | Evaluate Proposal | Servicing agency requests evaluators; evaluate technical proposal, price/cost, terms and conditions; servicing agency Contracting Officer brings in additional expertise as required for review. | PO |  |  |  | X | - Intra-government transaction | FAR 17.504(d)(2) |
| 5.0 | Issue Task or Delivery Order | Performed by servicing agency |  |  |  |  |  |  |  |
| 5.1 | Verify Funds Availability | Ensure sufficient funds are available for proposed award value. | BO |  |  |  |  |  | FAR 32.702 |
| 5.2 | Prepare Task or Delivery Order | Assemble and prepare award documentation. Execute procurement instrument. | BO |  |  |  |  |  | FAR 53.216-1 |
| 5.3 | Prepare Management Award Information | Develop and submit federal procurement data regarding specific current award. | BO | X |  | FPDS | X | - Report information | FAR 4.6 |
|  |  |  |  |  |  | GWAC Index | X | - Post award data |  |
| 5.4 | Issue Award Notices | Post required notices: - Congress (as applicable), - Unsuccessful Offerors - DOL (as applicable) | BO |  |  | DOL | X | - Inform award of service based contract performance | FAR 5.303, 13.106-3(c) 15.503, DFARS 204.6; agency regs for reports to Congress |
|  |  |  |  | X |  | Sub-net |  | - Post subcontracting opportunities |  |
| 5.5 | Distribute Award Document | Send document / notification to: - Finance office - Program office - Contractor - Contract Administration | BO | P |  | EDA | X | - Post all award documents to provide for internal notifications | FAR 4.201 |
|  |  |  |  |  |  | CADO | X | - Post contract award documents to provide for transparency and visibility |  |
| 6. | Monitor Performance/Contract Administration |  |  |  |  |  |  |  |  |
| 6.3 | Monitor & Document Performance | Assist servicing agency with contract admin duties, as required, including past performance information. | PO | x |  | DOD CPARS | x | - Post performance information | FAR 17.504(d)(2), 42, 46.4 |
|  |  |  |  | X |  | NIH CPS | x | - Post performance information |  |
|  |  |  |  | X |  | NASA PPDBS | x | - Post performance information |  |
|  |  |  |  | X |  | Army PPMIS |  | - Post performance information |  |
|  |  |  |  | X |  | FDIC |  | - Post performance information |  |
|  |  |  |  | X |  | Education |  | - Post performance information |  |
| 8. | Pay Servicing Agency | For paying the contractor to perform the order see the baseline contract payment steps. Section 8&9 of baseline. |  |  |  |  |  |  |  |
| 8.1 | Manage Funds Transfer Process | Manage funds transfer and tracking. | FO |  |  |  | X | - Intra-government transaction |  |