# eRA Project Team Meeting

Date:	January 22, 2002

Time:	9:00 am

Location:	6700 B Rockledge, Room 1205

Chair:	Jim Cain

Next Meeting:	February 12, 2002

Jim Cain chaired the meeting for John McGowan, who was at a conference. George Stone’s recap of the January Commons Working Group meeting has been postponed until the next Project Team meeting.

# Action Items

- (Software Branch) – Analyze requirements to implement single point of ownership for NIH staff.

- (QRC, Sara Silver) – Repeat data quality presentations for developers.

- (Kalpesh Patel) – Present update on eRA architecture at future Project Team meeting.

# Agenda Items

- Introduction to Data Integrity Initiative

Belinda Seto explained that QRC would present their initial status report on achieving the objectives of their three-year data quality improvement contract. This is a critical time because Commons registration is scheduled to reopen in the spring. The immediate goal is to guarantee that the Commons account for each of the 2,000 grantees already enrolled corresponds to a single, accurate IMPAC II profile. The long-term goal is to correct all IMPAC II people data discrepancies and to implement solutions that will minimize future errors. An integral part of the solution will be to define the core data elements that uniquely identify a person, i.e., that verify that John Doe is really John Doe.

The solution also may require some loss of flexibility and may impose restrictions on who can edit people data. One proposal is for each IC to appoint an office/officer that will oversee data integrity. Dr. McGowan has introduced this idea to EPMC. Regardless of the resolution, Belinda assured the group that new data integrity safeguards would not impede the NIH extramural business process.

Belinda then described the three tasks in the QRC statement of work and introduced the task leaders. Belinda also introduced Mary Look, QRC’s senior manager for data analysis services.

| Task No. | Task Name | Task Leaders |
| --- | --- | --- |
| Task 1 | Development of Data Quality Business Model | Richard Mantovani |
| Task 2 | Correction of Existing Data | Don McMaster |
| Task 3 | Development of a Plan for Improvement | Paul Gammill |

The Data Integrity Advocacy group holds monthly meetings, which are open to all interested persons. Belinda invited participation and asked the Project Team to email her with comments and questions

- QRC Status Report on Correction of Existing Data (Task 2)

Don McMaster briefed the Project Team on his investigative analyses (see attachment A, slides 1-10). He reported that within two to three weeks, he would recommend corrective action for the 105 Commons accounts that do not map to discrete IMPAC II profiles. Of the approximately 2000 principal investigators registered in the Commons, 308 records presumably have been checked by authorized officials (AOs); these validated Commons entries will be used to correct IMPAC II profile data. QRC, in partnership with eRA staff, also will reconcile the remaining 1600 accounts before Commons registration reopens in the May/June timeframe. Queries, guidelines and tracking mechanisms developed by QRC to analyze and rectify the initial records will be used for the enterprise-wide cleanup.

SSN Analysis – Of 346,000 profiles in the OLTP, 243,000 appear to have “valid-looking” SSNs. Sherry Zucker asked if missing SSNs were considered valid or invalid. Don will revise his slide to show the distribution of valid, invalid and missing SSNs. Of 7100 profiles with shared SSNs, 73% appear to be candidates for collapse; the remaining 27% with distinctly different names are candidates for correction.

Names Analysis – Of 346,000 profiles in the OLTP, 77% appear to be unique persons and 23% are possible duplicates. There are over 20,000 sequential, multiple profiles, which were erroneously created by payback and contract reloads from IMPAC I to IMPAC II. Carol Martin inquired about the possibility of two different persons with the same name but different SSNs. Don said the situation is rare, but does exist. Belinda reiterated the need to establish the core data elements to identify a unique person. Cathy Walker gave the example of two POs at NIAID named Dennis Dixon. Every couple of months, their records have to be uncollapsed. Don pointed out that QRC tasks 1 and 3 are looking at ways to prevent data corruption. Carol then asked if the record examination process were manual; Don replied yes.

Data Correction Example – Don explained the steps taken to reconcile two profile records with the same first and last name but different middle initial. Validation included going to an outside source (CV posted on web). Jim Cain inquired about the number of staff hours used to change the middle initial. Don replied that it took days; however with procedures in place, future corrections will take far less time. He added that QRC would do a cost/benefit analysis as part of their tasking. Of concern is the possibility that without proper controls, an NIH user can undo the correction.

Validation of NIH Profiles – Marcia Hahn asked if there were plans to validate and freeze NIH profile records. Tim Twomey said that the concept of single point of ownership should extend to internal staff. Jim Cain agreed. Sara Silver inquired which interface would be used. Sherry Zucker answered that there will be a free-standing module for profile maintenance. Jim requested analysis of requirements to implement single point of ownership for NIH staff.

Scope of Problem – Jim Cain asked for an estimate of the percent of profiles with problems. Jim Tucker said 7.5%; Maria said 9%; Rich Mantovanni said that QRC’s analysis of the last council round revealed that 9% of profiles created were duplicates. Jim Cain said that 3-5% would be the upper limit of acceptability.

- QRC Status Report on Development of a Data Quality Model (Task 1)

Rich Mantovanni reported on QRC’s task 1 activities: analysis of the database, interfaces and procedures; development of use cases; and identification of business rules and a business model (see slides 11-21). QRC almost has completed these steps for R&R. His team has found that type-over practices are introducing many data errors; there is considerable confusion regarding the “Change PI” and “Edit PI” functions (see screen GM1040). As a solution, QRC recommends restricted access, data validation, and interface simplification.

  - QRC Status Report on Development of a Plan for Improvement (Task 3)

Paul Gammill assured the Project Team that eRA is not alone in struggling with personal identifier issues. QRC will consider existing government and private sector solutions when proposing identification algorithms and procedures for eRA. Ultimately, the software development contractor will implement approved algorithms; QRC will serve as consultant and guarantor of algorithm efficacy.

As part of their tasking, QRC is developing a data quality white paper, which addresses fundamental questions: What does data quality mean to NIH? How valuable are our knowledge assets? What are the risks and costs? How do we measure quality? See slides 22-26 for more details.

  - Data Integrity Business Plan – Problems, Solutions, Concerns

Sara Silver provided a qualitative analysis of eRA data integrity as a whole and introduced the business plan (see attachment B). The desired outcomes of the plan include: a single profile per individual; a one-to-one relationship between the Commons account and IMPAC II profile; single point of ownership; and improved structures and interfaces for recording demographic, address and degree data. Jim Cain noted that as stewards of the data, we are responsible for its reliability.

Sara summarized the problems already cited by Belinda Seto and QRC and proposed solutions. In addition to QRC’s data correction project, Sara described three other initiatives: cleanup of 10,000 orphaned records; sunset of the forward bridge of people data from IMPAC I to IMPAC II, and redesign of the Person module.

Sara presented a flowchart to explain how single point of ownership would be incorporated into the Person module redesign. According to this model, the only bodies empowered to update validated profiles would be the OER Data Quality group and new IC Data Quality officers. Sherry Zucker asked Sara to include an arrow showing how the Commons would remain in synch with IMPAC II changes. The flowchart also needs to depict the implementation of single point of ownership for NIH staff profiles. Sara stressed the need for careful analysis to ensure that single point of ownership does not impede the grant process.

In addition to single point of ownership, the new Person module will include changes to business rules, screens, address, degree, and role/profile structures. These modifications will be designed to clear up confusion and satisfy business area requirements. The new module will also adopt a consistent approach to people in Commons and IMPAC II.

Next, Sara presented a draft implementation schedule for sunsetting the forward bridge (May/June 2002), locking validated profiles for existing Commons registrants (March/April 2002) and implementing single point of ownership (May/June 2002). The timeframe for the Person module redesign has not been defined. In response to Tim Twomey’s question about new registrations, Sara said there have been a few registrations via X-Train. Richard Panniers questioned the cleaning of existing data and suggested starting fresh with new registrants. Both Belinda Seto and Jim Cain responded that we need the historical context for reporting (e.g., on the success of the training program). Wally Schaeffer pointed out legal implications for erroneous payback data.

Krishna Collie pointed out that correct person data for consultants is also important, especially to the CM community. In fact, revising the Person screen is CM’s highest priority. Timing is critical since the CM redesign is already behind schedule. Carol Martin also noted that city-state-zip code fields need to be filled in IMPAC II.

Sara then discussed Person module implementation concerns. We need policy decisions regarding single point of ownership and access restrictions. Resources are very tight. There are also timing and architecture considerations. QRC has a three-year contract; however, business rule recommendations are needed soon. Furthermore, the Person module has to be redesigned for multiple IMPAC II applications, which means accommodating different platforms. Sherry Zucker pointed out that our object-oriented approach is suited to this task. Jim Cain said that soon there would be a presentation on eRA architecture to clarify plans.

Sherry Zucker praised all presentations and asked that they be repeated for developers at Northup Grumman.

  - Status Reports/Announcements

IMPAC II Deployments – The following upgrades were deployed successfully on January 18: CM 3.9.10.0, GM 1.9.6.0, ICO 2.7.7.0, QV 1.8.4.0, REV 3.0.0.0, RR 1.2.9.0, CRISP+ 3.4.7.0, TA 2.7.5.0, and UADM 1.5.2.0. According to Tim Twomey, the only problem is that central printing is not working from ICSTORe. January council summary statements NEED to be released in IMPAC I. ECB will continue to access the longs; use of the PDF version is in test mode. Beginning with the May council round, summary statements should be released in IMPAC II, which will be the only comprehensive source of summary statements. Eileen Bradley said that she would test the IMPAC II release function.

Changes to IRDB – Carol Martin reported that the migration of all "person" data from the Online Transaction Processing (OLTP) database to the Reporting Database (IRDB) was completed on December 28, 2001. Users now can query and report on current and historical role-level information. Previously, only current profile-level PI information was available.

Attachments

A.	QRC Data Quality Improvement Presentation

B.	Sara Silver’s Presentation on Data Integrity

# Attendees

Lyn Albrecht

Patricia Austin

Carol Bleakley

Eileen Bradley

Maria Bukowski

Linda Castronovo

Jim Cain

Krishna Collie

Zoe-Ann Copeland

Bud Erickson

Thor Fjellstedt

Donna Frahm

Paul Gammill

Stefanie Geaney

Scarlett Gibb

Marcia Hahn

Della Hann

Steve Hausman

Stephen Hughes

Mary Look

Rich Mantovani

Paul Markovitz

Tom Mason

Carol Martin

Khalid Masood

Don McMaster

Madeline Monheit

Bob Moore

Larry Morton

Richard Panniers

Kalpesh Patel

Bob Reifsnider

Patti Rodbell

Christine Rumney

Wally Schaffer

Belinda Seto

Mark Siegert

Sara Silver

Tracy Soto

Jerry Stuck

Jim Tucker

Tim Twomey

Virginia Van Brunt

Catherine Walker

Sherry Zucker