Simplified.  Secure.  Seamless e-Acquisition.

Integrated Acquisition

Environment E-Gov Initiative

IAE Monthly Update—June 16, 2004                           IAE Monthly Update—June 16, 2004

Vision:

A secure business environment that facilitates and supports cost-effective acquisition of goods and services in support of mission performance.

Goals:

•  Create a simpler, common integrated business process for buyers and sellers that promotes competition, transparency and integrity.

•   Increase data sharing to enable better business decisions in procurement, logistics, payment and performance assessment.

•   Take a unified approach to obtaining modern tools to leverage investment costs for business related processes.

IAE Business Areas and Objectives

•  Business Partner Network (BPN)— Deploy a single point of registration and validation of supplier data accessed by all agencies.

•  Acquisition Information Reporting

(AIR)—Implement a central point for consolidated collection and access of statistical and management information related to government acquisitions.

•  eMarketplace—Create an online directory of GWAC and multi-agency contracts to simplify selection and facilitate leverage of government buying.  (Phase 1)

•  Intra-government Transactions (IGT)— Transform intra-governmental ordering and billing, reduce payment and collection problems, and enable swift and accurate revenue and expense elimination processes for preparing consolidated financial statements.

•  Standard Transactions— Develop a standard glossary and vocabulary to facilitate exchange of data between and within agencies.

Email: integrated.acquisition@gsa.gov http://egov.gsa.gov

Activities for the next month

BPN

•     Begin EPLS Users Group

•     Processing BPN ATO at DISA

•     Incorporate architecture-engineering and construction requirements into BPN

•     Award eSRS contract

Acquisition Information Reporting (AIR)

•     Continue analysis of contract award documents online across federal enterprise

•     Implement SBA goaling reports

•     Complete reports module in FPDS-NG

•     Monitor and consult with agencies to ensure full implementation of FPDS-NG

eMarketplace

•     Evaluate responses to online purchasing RFI

•     Create ICD Users Group

•     Expand proof-of-concept  for FedTeDS pilot with E-Authentication

•     Continue comparison of shopping cart and vendor data among gov’t catalog systems

•     Evaluate responses for FBO recompete

Standard Transactions

•     Continue data element standardization process, including harmonization with other E-Gov initiatives and UBL 1.0

•     Continue working with IAE shared systems to validate and update Information

Exchanges

•     Continue to update Standard Transactions

Intra-governmental Transactions (IGT)

•     Award and conduct 3rd party pilot evaluation review of IGTP

•     Continue certification processing for early adopters

•     Complete ATO for FedReg 4.0

•     Continue agency visits by Program Director

•     Continue to test  IGTE enhancements

•     Continue modeling rent business process

IAE PMO

•     Implement IGTP for agreements with system stewards

•     Initiate marketing and sub-branding effort with key stakeholder interviews

•     Portal Team working to finalize acquisition plan and issue Portal IOC RFQ

•     Get remaining agency MOAs for FY 04 signed

•     Execute and integrate configuration management process

•     Award consolidated contract for D&B services

Contacts    Teresa Sorrenti, IAE Program Manager                   703-872-8610

Earl Warrington, IAE Deputy Program Manager     703-872-8609

Lew Sanford Jr., GSA E-Gov Program Manager     703-872-8600

Lisa Cliff, IAE Communications                               703-872-8593

Key Milestones

BPN

•     eSRS (Electronic Subcontracting Reporting System)

Initial operating capability                    Sept 2004

Full operating capability                       March 2005

•     ORCA Initial Operating Capability                                                          Sept 2004

Acquisition Information Reporting (AIR)

•     CADO white paper                                                                                 Sept 2004

•     All agencies FY04 data to be reported to FPDS-NG                             Sept 2004

eMarketplace

•     Implement initial eMarketplace capability                                              Sept 2005

•     Transition to new FBO provider                                                             Feb 2005

Intra-governmental Transactions

•     IT services >$100K and all rent transactions processed

through exchange (milestone on hold by OMB)                                     July 2004

IAE PMO

•     Portal implementation                Initial operating capability                    March 2005

Version 1.0                                           Feb 2006

Accomplishments

BPN

•     Completed ORCA C&A process.  ATO issued.                                     June 2004

•     Issued eSRS (Electronic Subcontracting Reporting System) RFQ        June 2004

•     Integration of PRO-Net and CCR (PRO-Net decommissioned)             Dec 2003

•     Implemented FAR requirement for all contractors to register in CCR   Oct 2003

•     Merged SBA  PRO-Net registration with CCR registration                    Dec 2002

•     Launched PPIRS (Past Performance Retrieval System)                       July 2002

Acquisition Information Reporting (AIR)

•     Current FOIA process modeling completed                                           April 2004

•     FPDS-NG Authority To Operate (ATO granted)                                    March 2004

•     CADO (Contract Award Documents Online) evaluation of comments

completed, action plan delivered, working groups organized                March 2004

•     FPDS-NG system launched/prescribed in FAC 18                                Dec 2003

•     Guidelines for unique contract numbers published in FAC 16               Oct 2003

eMarketplace

•     Issued recompete solicitation for FedBizOpps  (FBO)                           May 2004

•     RFI for eMarketplace on-line purchasing capability posted on FBO      May 2004

•     FedTeDS mandatory for 5 boroughs in NY for select procurements     Jan 2004

•     FedBizOpps made official point of entry in FAC 16                               Oct 2003

•     Wage Determinations Online (WDOL) launched                                   Oct 2003

•     Fully populate Interagency Contracts Directory (ICD) database            Oct 2003

•     Final FAR rule requiring use of ICD published in FAC 15                      July 2003

Intra-governmental Transactions  (IGT)

•     IGTE modifications capability and report enhancements completed     Jan 2004

•     First payment transaction processed through IPAC                              Dec 2003

•     Production pilot launched/1st rent transaction processed                       Oct 2003

•     CFO Act Agencies and 25 small agencies first registered in FedReg   Jan 2003

•     Business rules with order and bill data elements issued by OMB         Oct 2002

Standard Transactions

•     Complete XML Schema review of CCR XML 2.0                                   May 2004

•     Published IAE Summary XML Guidance V 1.1                                      Feb 2004

•     Published Standard eTransactions V 1.0                                               Sept 2003

•     Mapped acquisition process/identification of information exchanges    Dec 2002

Governance:

•FAC (Federal Acquisition Council) - FAC

and OMB

•Managing Partner—General Services

Administration/Federal Supply Service

•ACE (Acquisition Committee for eGov) - GSA, CFO and CIO Council, OMB Portfolio Manager, OFPP, Small Agency Council, 6

Agency Procurement Executives

•IAE Program Management Office— Program Manager and Deputy, Business Area managers

•Business Area Committees—eMarketplace, Business Partner Network (BPN), Acquisi- tion Information Reporting (AIR),

Intra-governmental Transactions (IGT), Standard Transactions

•Shared Systems Stewards, Users Groups

•Industry Advisory Board (TBD)

•Internal Efficiency and Effectiveness

Portfolio Manager

•Partners - All CFO Act Agencies

•Participation - Over 300 team members from 65 agencies

Upcoming Events:

•IGTE IPR—June 17, 2004

Recognition:

•FedBizOpps awarded 2004 Innovations in

American Government Award

•FedBizOpps awarded 2003 GCN

(Government Computer News) Agency

Award

•FedTeDS awarded 2003 Grace Hopper

Award Nominee for Technical Excellence

Policy:

Referenced policy memos can be viewed on

IAE website

⇒Go to http://egov.gsa.gov

⇒Click ‘Integrated Acquisition Environment’

⇒Click ‘Policy’