ADDITIONAL INFORMATION

A.  Manifested Launches

| Primary Mission | Launch Vehicle | Slots | Launch Date | Orbit |
| --- | --- | --- | --- | --- |
| STP-S26 | Minnotaur IV | 1 P-POD | Dec 2009 | LEO: 650km; 72 deg. |

- CubeSat /P-POD Inputs and Requirements for Launch  (Link to Adobe Acrobat File)

This table lists the requirements, documentation, inputs, and deliverables that are required

to prepare CubeSat P-POD missions for launch by the DOD Space Test Program (STP).

Special Requirements/ Restrictions:

- Only a 3U-cubesat will be accepted as payload for this launch.

- Time-line for design and delivery is quite tight.  Preliminary target delivery schedule is as follows:

  - October 2008: Updated Payload System to Launch Vehicle Interface Control Document (ICD);  Updated Materials List (MSPSP); Updated Ground Operations Plan

  - February 2009: P-POD Engineering Design Unit for bench testing

  - February 2009: Final ICD, MSPS, and Ground Ops Plan