Fifth Meeting of the

Cross Polar Trans East Air Traffic Management Providers’ Working Group

(Ft. Worth, Texas, 1-3 April 2008)

CPWG/5 Action Item List

(Presented by the Federal Aviation Administration)

| Action Item | Goal Description | Necessary Actions | Responsible Office | Information | Status / Target Date |
| --- | --- | --- | --- | --- | --- |
| 030601 | Establish PACOTS track across NOPAC into RFE | Extend RFE flex track trial with Cathay Pacific to include FRENK. | FAA (ZAN) | ZAN implementing permanent daily night time flex tracks from U.S. west coast to RTE entry fixes BESAT, OME (for ERNIK, VALDA and KUTAL) and FRENK. ZAN to update progress at CPWG/5. Oct 2007 daily flex tracks were published FRENK, KUTAL, VALDA, BESAT – constraints for only overnight departures – began use of UPRs from US west cost and YVR to RTE fixes – program continues – looking at removing other constraints and broadening program. State ATM in process of opening new entry points and will report at CPWG/5 on status and realignment of B932 to BAMOK. State ATM opened RUSOR and is working with ZAN to make it available in ZAN airspace – will be one more Polar fix between P2 and P3 in late 2008. Realignment of B932 could be completed by August 2008 | Completed Closed Moved to action item 030609 Moved to action item 030609 CPWG/6 |
| 030602 090733 040836 | RVSM in Arctic Ocean (Russian Oceanic FIRs) RVSM transition over high seas | State ATM will provide update at the next CPWG meeting. IATA to provide FANA an official letter requesting prioritization of RVSM implementation over the Arctic Oceanic airspace. IATA requesting CPWG ANSPs work together to develop RVSM transition procedures based on ATM requirements | State ATM IATA ANSPs | Russia advises that RVSM implementation over the Arctic was rejected by the Russian Ministry of Justice due to the lack of such separation standards in the national rules. Therefore it has been decided to pursue RVSM implementation in both domestic and oceanic airspace simultaneously. Possible target date in oceanic/domestic is late 2010 (not firm) – to be confirmed in late 2008. Position papers provided for TRASAS/2 and CPWG/5 regarding RVSM. Russia does not need the letter. To be incorporated into CPWG Work Plan | CPWG/6 Closed CPWG/6 |
| 030603 | Westbound use of FL360 | IATA proposed to consider using FL 360 and ban the use of 11100 m. | State ATM | State ATM Corporation will consider IATA proposal and advise at the next CPWG. | Review at CPWG/6 |
| 030608 | ATFM collaboration between FAA/ATO, State ATM Corp & NavCanada | Provide followup on LOA completion | ATCSCC/NOC/MATFMC | Bilateral agreements between US/Canada and US/Russia in development/negotiation. The LOA between State ATM Corp.’s Main ATM Center and Nav Canada’s NOC was signed in Oct. 2006. Both parties are now reviewing the possibilities for its practical implementation. Polar route management procedures will be added to NOC agreement. The FAA’s Command Center and State ATM Corp.’s Main ATM Center draft Agreement outlining areas of future cooperation including coordination and management of flow of air traffic between the U.S. and Russia will be an Annex to the MOU being coordinated between FAA and FANA. MOC and Annex are awaiting signatures. FAA/FANA to update at next CPWG meeting. ATCSCC and NOC have agreed to add Polar Route management to existing LOA | CPWG/6 CPWG/6 |
| 030609 | Agreement to make B932 regular, permanent route with limited hours of operation, reduce longitudinal separation requirement to 15 minutes, and permit bidirectional utilization. | A. State ATM and JCAB to extend current MOU B. State ATM and ZAN to extend current MOU C. Revise MOUs to permit 15’ separation. D. Realign route segments east of PEKUT. E. Make B932 a permanent route (24 hours) E. Permit bidirectional traffic State ATM in process of opening new entry points and will report at CPWG/5 on status and realignment of B932 to Bamok. | State ATM / JCAB State ATM / FAA (ZAN) State ATM / JCAB / FAA (ZAN) State ATM / FAA (ZAN) JCAB FAA (ZAN) State ATM Corporation | Current MOU between Khaborovsk and Sapporo ACCs expires fall ‘07. Will become permanent route in LOA. Current MOU between Petropavlovsk-Kamchatsky ACC and ZAN expires fall ’07. Will become permanent route in LOA. All parties agreeable to this change and will be incorporated concurrently with extending MOUs. JCAB to consider State ATM realignment proposal. Goal is to realign route so as to exit Russian airspace at BAMOK vice KOKES. FAA will concurrently pursue extending route across Anchorage FIR from BAMOK to CZF. JCAB requires TBE VOR to operational for route usage. JCAB to begin work to expand TBE operational hours and will report progress at next CPWG meeting. Both parties will update at next CPWG meeting. This action tied to overall NOME-BESAT-NEONN reorganization. Consider bi-directional use. Report on status of new entry points and realignment of BAMOK State ATM opened RUSOR and is working with ZAN to make it available in ZAN airspace – will be one more Polar fix between P2 and P3 in late 2008. Realignment of B932 could be completed by August 2008. Will provide status at next meeting. | CPWG/6 CPWG/6 CPWG/6 CPWG/6 Closed CPWG/6 CPWG/6 CPWG/6 |
| 030613 | Track load FRENK & VALDA as separate routes | Conduct 30 day trial to assess operational impact. | FAA (ZAN) / State ATM | Trial was not conducted since Magadan advised they no longer require this restriction. | Closed |
| 030614 | HF blackouts | Sharing of blackout data & development of procedures | NavCanada / State ATM / Iceland | Northern TDA will include HF actuals and forecasts – NOC will work with Iceland, FAA, Russia to include actual data north of 60N for entire region. Nav Canada to solicit data from other Polar HF providers and formulate into database. Results to be provided at next CPWG meeting. NavCanada to coordinate with FAA (ARINC), Iceland, Russia and Bill Murtagh to include information on new website. | CPWG/6 CPWG/6 |
| 030615 | Automated Flight Data exchange between facilities. | A. Iceland will provide State ATM copies of North Atlantic and European Interface Control Documents. B. State ATM to review ICDs and investigate options for possible implementation. C. Implement AIDC between Edmonton ACC and Anchorage ARTCC. | Isavia State ATM Nav Canada / FAA | Nav Canada advises Edmonton probably not ready until 1st quarter ’09. Both FAA and Nav Canada will update if available at next meeting. | Closed CPWG/6 CPWG/6 |
| 030617 | ATS & benefits statement | Revise and update at next CPWG. | IATA | IATA advised that prioritization of ATS efforts should be: 1. Implementation of RVSM, 2. Improved Air Traffic Flow Management, 3. Implementation of new routes, and associated entry points, across Russian airspace. | Closed |
| 030618 | Manage GRL compliance | A. Monitor GRL compliance. B. Monitor use of FL380. C. Conduct trial of RTA. D. Provide updated GRLs automatically via AFTN. E. DOTS+ Online web-based Track Advisory program | All Nav Canada FAA / Nav Canada / Operators FAA FAA | Nav Canada will monitor operator use of FL380 in the GRL and compare to aircraft acceptance of cleared level. Nav Canada will report results. Nav Canada to prepare and coordinate RTA trial proposal. FAA to coordinate same through ATCSCC/ZAN. Operators to participate as required. Report of actual trial or, if not yet completed, report of progress towards trial to be reported at next CPWG. This capability is now incorporated in DOTs+ software. Testing is still underway. No date for implementation yet available. | Completed. Closed Closed – note: this issue covered new action item 090734 closed CPWG/6 |
| 030619 | Mach Number Technique | A. Incorporate MACH number technique (MNT) into the Anchorage ARTCC / Murmansk ACC Letter of Agreement (LOA). B. Implement “Rule of 11” and “Reverse MNT” in Anchorage ARTCC / Magadan ACC LOAs. | State ATM / FAA State ATM / FAA | MNT to be incorporated into Anchorage/Murmansk LOA Oct. 07. Reverse MNT to be incorporated into Anchorage/Murmansk and Anchorage/Magadan LOAs effective Oct. ’07. | closed closed. |
| 090625 | Performance Metrics | Performance Metrics – Carry over item from IOAC. What metrics would benefit Polar Routes Working Group. | All | This item to remain open as place holder for issue. ATS providers and Operators to update as/when required. State ATM believes this item should be closed at next meeting unless new information is forthcoming. | Closed |
| 090626 | Ocean 21/Arctic FIR | FAA exploring implementation options for the Anchorage Arctic FIR. | FAA | FAA to make determination on extent of Ocean21 implementation by end of ’07. FAA will update at next CPWG. | CPWG/6 |
| 090627 | Contingency Response | A. Develop listing of possible generic contingencies. Listing should consider both airborne and pre-departure aircraft status. B. Develop Contingency response for each listing. C. Conduct tabletop exercise(s) as able. | FAA State ATM Corporation NavCanada Isavia ALL FAA | FAA (ZAN) presented an initial listing to the group for review in WP06. Requesting ANSPs to complete and return matrix to Mark McClure, ZAN. Update at next meeting. Awaiting completion of step A. Tabletop exercise rescheduled for next meeting pending feedback on contingency matrix. | CPWG/6 Deferred CPWG/6 |
| 040729 | HF air- ground Data Link | Continued exploration of HFDL as possible solution for Polar operations. | FAA and Operators | FAA will contact Operators (Continental, Northwest,) to design and conduct test. FAA/ZAN to provide update and results at CPWG/6. | CPWG/6 |
| 040730 | Standardize Polar Region Separation Standards | A. Complete inventory of current ATS/CNS adequacies. B. Determine which separation standard(s), when/if standardized would be most beneficial to Cross Polar traffic flows. | FAA IATA | IATA developed and presented paper and position from airlines on RNP that was presented at March 18-19, 2008 TRASAS/2 Meeting. Presented WP at CPWG/5 for group to begin working toward and ask that this be included as part of the CPWG Work Program to look and identify separation standards. | Completed and Closed CLOSED |
| 090731 | Implement use of Radar procedures between Magadan ACC and Anchorage ARTCC | TBD | FAA and FANA | FAA and FANA to provide status at next meeting. | CPWG/6 |
| 090732 | Conduct Trial of Northern Canada to RTE Entry Points Flex Track | Construct and coordinate paper trial procedures. Provide DOTS+ generated tracks from 100W to RAMEL and ORVIT Create a Cross Polar Organized Flex Track System – Set development and implementation timeline goals. | Canadian NOC Anchorage ARTCC TMU Anchorage ARTCC | No participation by customers – moving on. ZAN will continue generating tracks and would like feedback from airlines – will send out the tracks as test messages Table the proposal until Russia can support | Closed CPWG/6 TBD |
| 090734 | Cross Polar Trial | FAA to report on outcome of LISKI trial | ATCSCC NOC Anchorage ARTCC Edmonton ACC | Cross Polar Trial was successfully concluded and new procedures for DEVID, RAMEL, NIKIN and ORVIT were agreed. The trial procedures will be implemented for LISKI, and will be implemented permanently based on consensus when the trial concludes. | CPWG/6 |
| 090735 | Shorten and simplify Form “R” and filing process. |  | FANA/State ATM Corp. | Collected airline input – will review and report to the next meeting. | CPWG/6 |
| 040837 | China has approved the use of multiple entry points on routes but not all airlines are aware of this. FANA asked IATA to provide info to airlines |  | IATA |  | ASAP |
| 040838 | Discussions on longitudinal separation, altitude changes Mixed environment, capabilities & benefits to be gained. Partial mix of fleet. Need to identify obstacles to increase capacity, assess & identify obstacles & how to mitigate them. | Part of CPWG Work Plan IATA to provide position on mixed fleet benefits and capabilities | CPWG – make this action part of the work program IATA |  | CPWG/6 CPWG/6 |
| 040839 | NavCanada addressed their monthly statistic report that they provide | Asking ANSPs and Operators to review & see if there is any additional information to add to the report. Comments to be submitted to Dave Rome | ALL |  | ASAP |
| 040840 | Establishing new Routes | Emirates Airlines asked FAA to provide information on any restrictions using “Q” routes and “HAR” waypoints along the west coast? |  | FAA | ASAP |
| 040841 | Standardize Polar Region Separation Standards | IATA requesting CPWG to: A. work to include RNP-10 in cross-polar and trans-east FIR’s B. work to include Mach Number Technique in appropriate regional supplementary procedures (Doc 7030) C. work to include RNP-4 in Cross Polar Work Program | ALL | The group will develop a CPWG work program that will be discussed at the next meeting. | CPWG/6 |
| 040842 | Airline Route Proposals | To submit consolidated, prioritized Airline proposals to ANSPs for discussions and consideration. | IATA will act as a focal point for Airline route proposals, prioritize them, and present to the States | Provide status on efforts | CPWG/6 |
| 040843 | HF Plot | Joe Kunches (NOAA) requesting user feedback on graphic displays in Space weather presentation | All | E-mail feedback directly to joseph.kunches@noaa.gov or mike.stills@united.com | CPWG/6 |
| 040843 | Development of Work Plan | NavCanada to provide FAA with copy of ATMG Roadmap FAA to draft Initial work program for ANSPs and customers review | NavCanada FAA |  | ASAP September/ October 2008 CPWG/6 |
| 040844 | Route Development and Coordination with China | A. IATA to work with China in the development of new entry points B. FAA to officially invite China in the development of new entry points | IATA FAA |  | CPWG/6 Sept 2008 |