Fifth Meeting of the

Cross Polar Trans East Air Traffic Management Providers’ Working Group

(Ft. Worth, Texas, 1-3 April 2008)

Agenda Item 5: Review and Update of Action Items

(Presented by the Federal Aviation Administration)

SUMMARY

This information paper presents the action item list from the September 18-20, 2007 fourth meeting of the Cross Polar Trans East Air Traffic Management Providers’ Working Group (CPWG/4) for status.

1.	Introduction

# The list includes actions from the CPWG/4 (Attachment C) meeting.

- Recommendation

  - The group is invited to:

- review the information contained in each of the individual Action Items and provide status updates as appropriate.

CPWG #4 Sept 2007 Action Item List

| Action Item | Goal Description | Necessary Actions | Responsible Office | Information | Status / Target Date |
| --- | --- | --- | --- | --- | --- |
| 030601 | Establish PACOTS track across NOPAC into RFE | Extend RFE flex track trial with Cathay Pacific to include FRENK. | FAA (ZAN) | ZAN implementing permanent daily night time flex tracks from U.S. west coast to RTE entry fixes BESAT, OME (for ERNIK, VALDA and KUTAL) and FRENK. ZAN to update progress at CPWG/5. State ATM in process of opening new entry points and will report at CPWG/4 on status and realignment of B932 to Bamok. | April ‘08 Continued to April ‘08 |
| 030602 090733 | RVSM in Arctic Ocean (Russian Oceanic FIRs) | State ATM will provide update at the next CPWG meeting. IATA to provide FANA an official letter requesting prioritization of RVSM implementation over the Arctic Oceanic airspace. | State ATM IATA | Russia advises that RVSM implementation over the Arctic was rejected by the Russian Ministry of Justice due to the lack of such separation standards in the national rules. Therefore it has been decided to pursue RVSM implementation in both domestic and oceanic airspace simultaneously. | April ‘08. April ‘08 |
| 30603 | Westbound use of FL360 | Deferred | State ATM | Use of FL360 westbound is dependent upon RVSM implementation within Russian airspace. | Closed |
| 030608 | ATFM collaboration between FAA/ATO, State ATM Corp & NavCanada | Provide followup on LOA completion | ATCSCC/NOC/MATFMC | Bilateral agreements between US/Canada and US/Russia in development/negotiation. The LOA between State ATM Corp.’s Main ATM Center and Nav Canada’s NOC was signed in Oct. 2006. Both parties are now reviewing the possibilities for its practical implementation. The FAA’s Command Center and State ATM Corp.’s Main ATM Center have developed draft Agreement that outlines areas of future cooperation including coordination and management of flow of air traffic between the U.S. and Russia. This will be part of the new MOU being developed between FAA and FANA. FAA/FANA to update at next CPWG meeting. | April ‘08 |
| 030609 | Agreement to make B932 regular, permanent route with limited hours of operation, reduce longitudinal separation requirement to 15 minutes, and permit bidirectional utilization. | A. State ATM and JCAB to extend current MOU B. State ATM and ZAN to extend current MOU C. Revise MOUs to permit 15’ separation. D. Realign route segments east of PEKUT. D. Make B932 a permanent route (24 hours). E. Permit bidirectional traffic | State ATM / JCAB State ATM / FAA (ZAN) State ATM / JCAB / FAA (ZAN) State ATM / FAA (ZAN) JCAB FAA (ZAN) | Current MOU between Khaborovsk and Sapporo ACCs expires fall ‘07. Current MOU between Petropavlovsk-Kamchatsky ACC and ZAN expires fall ‘07 All parties agreeable to this change and will be incorporated concurrently with extending MOUs. Goal is to realign route so as to exit Russian airspace at BAMOK vice KOKES. FAA will concurrently pursue extending route across Anchorage FIR from BAMOK to CZF. Both parties will update at next CPWG meeting. JCAB requires TBE VOR to operational for route usage. JCAB to begin work to expand TBE operational hours and will report progress at next CPWG meeting. This action tied to overall NOME-BESAT-NEONN reorganization. ZAN will update at next CPWG meeting. | ASAP ASAP ASAP April ‘08 April ‘08 April ‘08 |
| 030613 | Track load FRENK & VALDA as separate routes | Conduct 30 day trial to assess operational impact. | FAA (ZAN) / State ATM | Trial was not conducted since Magadan advised they no longer require this restriction. | Closed |
| 030614 | HF blackouts | Sharing of blackout data & development of procedures | NavCanada / State ATM / Iceland | Northern TDA will include HF actuals and forecasts – NOC will work with Iceland, FAA, Russia to include actual data north of 60N for entire region. Nav Canada to solicit data from other Polar HF providers and formulate into database. Results to be provided at next CPWG meeting. NavCanada to coordinate with FAA (ARINC), Iceland, Russia and Bill Murtagh to include information on new website. | April ‘08 |
| 030615 | Automated Flight Data exchange between facilities. | A. Iceland will provide State ATM copies of North Atlantic and European Interface Control Documents. B. State ATM to review ICDs and investigate options for possible implementation. C. Implement AIDC between Edmonton ACC and Anchorage ARTCC. | Isavia State ATM Nav Canada / FAA | Nav Canada advises Edmonton probably not ready until 1st quarter ’09. Both FAA and Nav Canada will update if available at next meeting. | April ‘08 |
| 030617 | ATS & benefits statement | Revise and update at next CPWG. | IATA | IATA advised that prioritization of ATS efforts should be: 1. Implementation of RVSM, 2. Improved Air Traffic Flow Management, 3. Implementation of new routes, and associated entry points, across Russian airspace. | closed |
| 030618 | Improve departure/ GRL compliance | A. Monitor GRL compliance. B. Monitor use of FL380. C. Conduct trial of RTA. D. Provide updated GRLs automatically via AFTN. E. Online Track Advisory (OLTA) | All Nav Canada FAA / Nav Canada / Operators FAA FAA | Nav Canada will monitor operator use of FL380 in the GRL and compare to aircraft acceptance of cleared level. Nav Canada will report results. Nav Canada to prepare and coordinate RTA trial proposal. FAA to coordinate same through ATCSCC/ZAN. Operators to participate as required. Report of actual trial or, if not yet completed, report of progress towards trial to be reported at next CPWG. This capability is now incorporated in DOTs+ software. Deployment expected 1st quarter ’08. FAA to provide customers with user names / passwords | Continuing. closed Closed – note: this issue covered new action item 090734 closed ASAP |
| 030619 | Mach Number Technique | A. Incorporate MACH number technique (MNT) into the Anchorage ARTCC / Murmansk ACC Letter of Agreement (LOA). B. Implement “Rule of 11” and “Reverse MNT” in Anchorage ARTCC / Magadan ACC LOAs. | State ATM / FAA State ATM / FAA | MNT to be incorporated into Anchorage/Murmansk LOA Oct. 07. Reverse MNT to be incorporated into Anchorage/Murmansk and Anchorage/Magadan LOAs effective Oct. ’07. | closed closed. |
| 090625 | Performance Metrics | Performance Metrics – Carry over item from IOAC. What metrics would benefit Polar Routes Working Group. | All | This item to remain open as place holder for issue. ATS providers and Operators to update as/when required. State ATM believes this item should be closed at next meeting unless new information is forthcoming. | Closed |
| 090626 | Ocean 21/Arctic FIR | FAA exploring implementation options for the Anchorage Arctic FIR. | FAA | FAA to make determination on extent of Ocean21 implementation by end of ’07. FAA will update at next CPWG. | April ‘08 |
| 090627 | Contingency Response | A. Develop listing of possible generic contingencies. Listing should consider both airborne and pre-departure aircraft status. B. Develop Contingency response for each listing. C. Conduct tabletop exercise(s) as able. | ALL ALL FAA | FAA (ZAN) will develop initial listing and coordinate same with group for review. Awaiting completion of step A. Anchorage to coordinate table top exercise concerning Operator actions in event of HF blackout. | ASAP Deferred April ‘08 |
| 040729 | HF air- ground Data Link | Continued exploration of HFDL as possible solution for Polar operations. | FAA and Operators | FAA will contact Operators (Continental, Northwest,) to design and conduct test. FAA/ZAN to provide update and results at CPWG/5. | April ‘08 |
| 040730 | Standardize Polar Region Separation Standards | A. Complete inventory of current ATS/CNS adequacies. B. Determine which separation standard(s), when/if standardized would be most beneficial to Cross Polar traffic flows. | FAA IATA | IATA will develop paper and position from airlines on RNP that can be presented and discussed at March 18-19, 2008 TRASAS/2 Meeting. | Completed and Closed ASAP |
| 090731 | Implement use of Radar procedures between Magadan ACC and Anchorage ARTCC | TBD | FAA and FANA | FAA and FANA to provide status at CPWG/5 | April ‘08 |
| 090732 | Conduct Paper Trial of Northern Canada to RTE Entry Points Flex Track | Construct and coordinate paper trial procedures. ProvideDOTS+ generated tracks | Canadian NOC Anchorage ARTCC | Operators requested to provide PRMs as able. | April ‘08 |
| 090734 | RTA Trial | FAA to write and coordinate test plan | Anchorage ARTCC | Test to be conducted for Polar 2 “DEVID” Traffic | April ‘08 |
| 090735 | Shorten and simplify Form “R” and filing process. |  | FANA/State ATM Corp. |  | April ‘08 |