Key Dates-WATRS Plus.doc							13 March 2008

Key Dates For WATRS Plus Initiative

22 Nov 2006	Initial distribution of FAA Notice announcing intent to

implement 50 nm lateral separation and a redesigned route structure in WATRS Plus airspace

27 Sept 2007	Publication and distribution of FAA Notice: “WATRS Plus

Operational Policy and Procedures”

13 March 2008	Updated FAA Notice “WATRS Plus Operational Policy and

Procedures published.

1 April 2008	WATRS Plus Transition Plan NOTAM published with schedule

and procedures in the hours leading to implementation of  the new WATRS Plus route structure.

10 April 2008	Navigation database and charting data published in National

Flight Data Digest (NFDD) for WATRS Plus route redesign.

5 May 2008		Target date for operators to obtain RNP 10 authorization from

the appropriate State (country) authority

5 June 2008	Implementation date for WATRS Plus route structure re-design and lateral separation reduction