ACTIVITY/MECHANISM BUDGET SUMMARY

Department of Health and Human Services

Indian Health Facilities – 75-0391-0-1-551

#### Health Care Facilities Construction

Program Authorization:  Program authorized by U.S.C. 13 Snyder Act, P.L. 83-568, Transfer Act, 42 U.S.C. 2001, P.L. 94-437, Indian Health Care Improvement Act, as amended, P.L. 99-570, Omnibus Drug Bill.

|  | FY 2002 Actual | FY 2003 President’s Budget | FY 2004 Estimate | Increase or Decrease |
| --- | --- | --- | --- | --- |
| BA | $86,260,000 | $72,000,000 | $69,947,000 | -$ 2,053,000 |
| Inpatient (Hospitals): |
| Ft. Defiance, AZ | $27,827,000 | $20,400,000 | $ 0 | N/A |
| Winnebago, NE | 15,000,000 | 8,241,000 | 0 | N/A |
| Total Inpatient | $42,827,000 | $28,641,000 | $ 0 | -$28,641,000 |
| Outpatient (Health Centers): |
| Piñon, AZ | $ 2,600,000 | $13,900,000 | $21,573,000 | N/A |
| Red Mesa, AZ | 5,000,000 | 7,653,000 | 30,000,000 | N/A |
| Pawnee, OK | 5,000,000 | 10,639,000 | 0 | N/A |
| St. Paul, AK | 2,100,000 | 11,167,000 | 0 | N/A |
| Metlakatla, AK | 3,400,000 | 0 | 14,511,000 | N/A |
| Sisseton, SD | 2,333,000 | 0 | 3,863,000 | N/A |
| Total Outpatient | $20,433,000 | $43,359,000 | $69,947,000 | +$26,588,000 |
| Staff Quarters: |
| Bethel, AK | $ 5,000,000 | $ 0 | $ 0 | N/A |
| Zuni, NM | 2,000,000 | 0 | 0 | N/A |
| Total Staff Quarters | $ 7,000,000 | $ 0 | $ 0 | $ 0 |
| Joint Venture Const. | $ 5,000,000 | $ 0 | $ 0 | $ 0 |
| Small Amb. Program | $10,000,000 | $ 0 | $ 0 | $ 0 |
| Dental Units | $ 1,000,000 | $ 0 | $ 0 | $ 0 |

The Inpatient and Outpatient health care facilities and Staff Quarters projects are shown in priority order but they are not prioritized against other identified activities that are listed.  For example, the Bethel, AK, staff quarters project does not have a higher priority than the Joint Venture Construction Program projects.

PURPOSE AND METHOD OF OPERATION

The objectives of the Indian Health Service (IHS) Health Care Facilities Construction Program are to enhance IHS health care delivery capacity by providing for optimum availability of functional, well-maintained IHS and tribally operated health care facilities, and to provide staff housing at IHS health care delivery locations if no suitable housing alternative is available.  The IHS capital improvement program, funded through this budget activity, is authorized to construct health care facilities and staff quarters, renovate/construct Youth Regional Treatment Centers for substance abuse, administer the IHS/Tribal Joint Venture Construction Program, provide construction funding for tribal small ambulatory care facilities, replace/provide new dental units, and to assist non-IHS funded renovation projects.

To determine the locations where new and replacement facilities are most critically needed, the IHS has developed and is implementing comprehensive priority system methodologies for health care facilities and staff quarters construction.  As needed, IHS Headquarters solicits proposals from the IHS Areas for essential staff quarters projects, replacement/new dental units, and for urgently needed new or replacement health care facilities.  These proposals are evaluated and prioritized.  Formal justification documents are prepared for those scoring highest.  Once justified, projects are placed on the appropriate construction priority list and proposed for funding.

Health Care Facilities Construction Program

During FY 1990, in consultation with the tribes, the IHS revised its Health Facilities Construction Priority System (HFCPS) methodology.  The HFCPS ranks proposals using factors reflecting the total amount of space needed; age and condition of the existing facility, if any; degree of the isolation of population to be served in the proposed facility; and availability of alternate health care resources.  There are three phases to the HFCPS.  During FY 1991, Phase I of the methodology was applied to 149 IHS Area-generated proposals to construct new or replacement health care facilities.  Based on the Phase I result, the IHS proceeded with Phase II of the methodology, using a more detailed analysis of the 28 highest ranked proposals.  During FY 1992, the IHS consulted with tribes about incorporating additional flexibility into the HFCPS in order to give consideration to new concepts, such as low acuity beds in health centers, as directed by the Congress in the FY 1992 Conference Report on IHS appropriations.  Few tribes urged the IHS to make changes to the HFCPS.  In FY 1993, 23 of the 28 proposals considered in Phase II were advanced to Phase III.  IHS Area Offices were asked to develop Program Justification Documents (PJDs) for each of the 23 proposed facilities.  As PJDs are approved, projects are added to the Health Facilities Construction Priority Lists.

The IHS has two processes for reviewing the staff housing needs.  Under the Quarters Construction Priority System methodology, the IHS reviews the need for additional quarters at all existing health care facilities.  Phases I and II of this methodology were last applied in 1991.  As the Program Justification Document for Quarters (PJDQ) are completed for these projects, they are added to the Quarters Construction Priority List.  The second process responds to the Department of Health and Human Service office of the Inspector General report of April 17, 1990, regarding needed improvements for planning and construction of IHS staff housing.  The IHS began reviewing the need for quarters at each location where new or replacement health care facilities are being planned.

The IHS is authorized to construct Youth Regional Treatment Centers (YRTCs) by section 704 of the IHCIA, P.L. 94-437, as amended.  A YRTC is to be constructed in each IHS Area except that two each are to be constructed in California and Alaska to provide substance abuse treatment to Indian youth.

For the IHS Joint Venture Construction Program, the Department of the Interior and Related Agencies Appropriations Act for FY 1991 (P.L. 101-512) authorized and partially funded a “joint venture demonstration program to equip, supply, operate, and maintain up to three health centers.”  These health centers were to be “selected on a competitive basis from those tribal applicants agreeing to provide an appropriate facility for use as a health center for a minimum of 20 years, under a no cost lease.”  The costs of facility construction are borne by participating tribes.  The IHS is responsible for all costs associated with staffing, equipping, and operating the facilities.  This authority for the current program is Section 818(e) of Public Law 94-437, the Indian Health Care Improvement Act (IHCIA), as amended in 1992.

The IHS is authorized to provide construction funding to tribes or tribal organizations by section 306 of the IHCIA, P.L. 94-437, as amended.  Funding may be awarded only to tribes operating non-IHS outpatient facilities under P.L. 93-638 contracts.  This authorization is administered under the IHS Small Ambulatory Program.

Appropriations for IHS in FYs 1994-2002 included funding to replace and build new dental units.

The IHS is authorized to accept renovations and modernizations of any Service facility through non-IHS funded sources and to assist by providing equipment and personnel by section 305 of the IHCIA, P.L. 94-437, as amended.

Funding levels for the last 5 fiscal years follows:

| Year | Funding |  |
| --- | --- | --- |
| 1999 2000 2001 2002 2003 | $41,087,000 $50,393,000 $85,525,000 $86,260,000 $72,000,000 | President’s Budget |

ACCOMPLISHMENTS

Based on the funding levels available since 1998, $305,000,000 expended on construction projects has resulted in a positive impact.  Per the Economic Development Administraion, Department of Commerce criteria, 9,000 new jobs were created into the economy with 4,000 of these jobs directly involved in the construction of health facilities.  Experience with health facilities construction contracts indicates that approximately one fourth of the construction labor force is Native American and approximately 1,300 jobs have been provided to residents of Indian reservations.

In FY 2002, the following were accomplished.  Unless specified otherwise, the funds cited below are those appropriated in FY 2002.

- A portion of $27,827,000 appropriated for the Fort Defiance, Arizona, replacement hospital and additional staff quarter’s project was used to complete construction of the replacement hospital portion of the project.  The new replacement hospital opened for service on August 1, 2002.  A design-build contract was awarded for the staff quarters portion of the project.

- The $15,000,000 appropriated for the replacement hospital project in Winnebago, Nebraska, was used to continue construction.

- The $2,600,000 appropriated for the new health center and staff quarters project in Pinon, Arizona, is being used to commence construction of the health center portion of the project.

- The $5,000,000 appropriated for the new health center and staff quarters project in Red Mesa, Arizona, is being used to commence construction of the health center portion of the project.

- The $5,000,000 appropriated for the new health center in Pawnee, Oklahoma, is being used to continue construction.

- The $2,100,000 appropriated for the new health center and staff quarters project in St. Paul, Alaska, is available for the start of construction of the health center portion of the project, once the Alaska Denali Commission completes the health center design.

- The $3,400,000 appropriated for the new health center and staff quarters project in Metlakatla, Alaska, is being used to commence construction of the health center portion of the project.

- The $2,333,000 appropriated for the new health center and staff quarters project in Sisseton, South Dakota, is being used to design the project.

- The $5,000,000 appropriated for the additional staff quarters project in Bethel, Alaska, is being used to continue the design-build of the project.

- The $2,000,000 appropriated for the additional staff quarters project in Zuni, New Mexico, is being used for the first phase of the design-build of the project through a P.L. 93-638, Subpart J, contract with the Tribe.

- The $4,989,000 appropriated in FY 2001 for the IHS Joint Venture Construction Program (JVCP) has been allocated for the equipment procurement for the two tribal projects selected for the program.  For the Jicarilla Apache Nation Project, a JVCP agreement has been executed and project design is underway.  Execution of the JVCP Agreement for the second selected project with the Tohono O’odham Nation is pending the completion of negotiations.  The $5,000,000 appropriated for the IHS JVCP in FY 2002 has been allocated for two projects to be selected through a competitive process which is underway.

- Awards have been made for all 17 projects selected through a competitive process to receive funds under the IHS Small Ambulatory Program, using the $9,978,000 appropriated in FY 2001 and $10,000,000 appropriated in FY 2002.  As authorized by each appropriation, P.L. 93-638, Subpart J, contracts were used for the award process.

- The $1,000,000 appropriated for the dental units construction program was added to funds previously appropriated and allowed three additional dental unit projects in Unalakleet, Alaska; Schurz, Nevada; and Toksook Bay, Alaska, to be processed for design and construction.  Using prior year funding supplemented with tribal funding, four dental unit projects were completed and placed into service in Emmonak, Alaska; Sisseton, South Dakota; Eagle Butte, South Dakota; and White Swan, Washington.

- Using funding provided in FY 2001, the construction of the health center in Parker, Arizona, was completed by the Colorado River Indian Tribes under a P.L. 93-638, Subpart J, contract, and was opened for service in November 2001.

##### PERFORMANCE MEASURES

The Health Care Facilities Construction budget contributes to the performance indicators that are included in the IHS FY 2004 Annual Performance Plan.  These indicators address some of the administrative aspects of providing health care to the American Indian and Alaska Native population.  At the FY 2004 funding level, IHS could achieve the following:

Indicator 37:  During FY 2004, increase the modern health care delivery system to improve access and efficiency of health care by construction of the following health care facilities:

Outpatient:

Pinon, AZ – continue construction of a new health center, including supporting staff quarters.

Red Mesa, AZ – continue construction of a new health center, including supporting staff quarters.

Metlakatla, AK – continue construction of replacement tribal health center, including supporting staff quarters.

Sisseton, SD – complete design and begin construction of a replacement health center, including supporting staff quarters.

RATIONALE FOR BUDGET REQUEST

TOTAL REQUEST -- The FY 2004 request of $69,947,000 is a decrease of $2,053,000 under the FY 2003 President's Budget of $72,000,000.  The request includes the following:

Pinon Health Center, Pinon, AZ:  +$21,573,000

Funds in this request will be used to complete construction of the new health center and supporting staff quarters in Pinon, Arizona.

The proposed new IHS health center will provide a full range of ambulatory care, as well as, comprehensive community health programs, which will address the curative and preventive health concerns for this region.  This project includes 62 units of staff quarters to provide adequate housing for non-local staff at this remote location.

The IHS currently provides limited basic medical services from a health station that was built in 1959 in Pinon, Arizona.  The current program does not support the needs of the service population with the nearest IHS health care facility located over 75 kilometers from the center of Pinon,  The functional inadequacies of the existing building and site constraints preclude expansion at the existing site.

Red Mesa Health Center, Red Mesa, AZ:  +$30,000,000

Funds in this request will be used to continue construction of the new health center in Red Mesa, Arizona.

The proposed new IHS health center will provide space to support a modern and adequately staffed health care delivery program, which will improve access to the medical services needed to maintain and promote the health status and overall quality of life for the residents of the service area.  The new health center will include a 24-hour emergency room and a six-bed short stay nursing unit, and will provide a full range of ambulatory care, as well as, comprehensive community health programs, which will address the curative and preventive health concerns for this region.  By constructing one new health center in the demographic center of the region, the maximum number of health care programs can be justified and provided for the user population.  The project includes 89 units of staff quarters to provide adequate housing for non-local staff at this remote location.

Existing IHS health care services cannot support the needs of the user population.  The proposed new health center will replace the 26-year-old Teec Nos Pos Health Station and the limited contract health services in Montezuma Creek, Utah.  In addition, the functional inadequacies of existing facilities and site constraints preclude expansion at the existing IHS site.

# Annette Island Health Center and Staff Quarters, Metlakatla, AK:  +$14,511,000

Funds in this request will be used to complete construction of the replacement tribal health center and the design and construction of the supporting staff quarters in Metlakatla, Alaska.

The proposed health care facility will provide laboratory, radiology, emergency and urgent care, ambulatory, community health, community health nursing, public health nursing, social, health education, environmental health, dental, pharmacy, and physical therapy services for the service population.  The staffing will increase from 38 to 69 positions.  The new health care facility will provide services for a projected service population of 1,965, with projected outpatient visits of 18,895.  This project includes eight units of staff quarters to provide adequate housing for non-local staff at this location.

Existing health care services are being provided in four buildings owned by the Metlakatla Indian Community, which are a part of a civic center that contains the City Hall, day care and Head Start facilities, as well as the community’s elementary and high schools.  These buildings are modular structures assembled on site in 1975.  These structures are functionally obsolete and cannot support a modern health care delivery system for the service population.

Sisseton Health Center, Sisseton, SD:  +$3,863,000

This request will be used to begin construction of the replacement health center in Sisseton, South Dakota, including supporting staff quarters.

In the proposed replacement health care facility, direct inpatient and emergency care services will be discontinued and provided by contract.  The Coteau Des Prairies Hospital is located 13 km from the present IHS facility.  All existing outpatient services will be maintained, and optometry and physical therapy services will be added.  In addition, space will be provided for certain health programs operated by the Sisseton-Wahpeton Sioux Tribe, including community health, maternal and child health, child protection, tribal health administration, and ambulance service.

Currently, the IHS has 12 buildings at the Sisseton site, plus two units of staff quarters.  The main hospital building, built in 1936, is a two-story (including basement) masonry structure with a wood frame roof.  The original structure was renovated in 1984, and a temporary, modular outpatient unit was added in 1986.  The existing main building is functionally inadequate and is configured in a way that it cannot be remodeled to support the standard health care system required to meet the needs of the targeted population.

To have sufficient staff housing for the non-local staff authorized for this project, IHS is in the process of re-evaluating the number of staff quarters needed to properly house the non-local staff for this facility.

| INDIAN HEALTH FACILITIES CONSTRUCTED SINCE FY 1980 |
| --- |
|  | YEAR COMPLETED | TOTAL $ APPROPRIATED |
| Hospitals |
| Bethel, AK | 1980 | 34,100,000 |
| Ada, OK | 1980 | 14,374,000 |
| Cherokee, NC | 1981 | 10,341,000 |
| Red Lake, MN | 1981 | 9,566,000 |
| Chinle, AZ | 1982 | 19,758,000 |
| Tahlequah, OK | 1983 | 21,334,000 |
| Browning, MT | 1985 | 15,086,000 |
| Kanakanak, AK | 1987 | 16,578,000 |
| Crownpoint, NM | 1987 | 17,734,000 |
| Sacaton, AZ | 1988 | 15,765,000 |
| Rosebud, SD | 1989 | 20,000,000 |
| Pine Ridge, SD | 1993 | 27,090,000 |
| Shiprock, NM | 1995 | 51,558,000 |
| Crow Agency, MT | 1995 | 23,091,000 |
| Kotzebue, AK | 1995 | 62,483,000 |
| Anchorage, AK | 1997 | 67,915,000 |
| Ft. Defiance, AZ | 2002 | *111,971,000 |
| Subtotal |  | $538,744,000 |
| Health Centers |
| Cibecue, AZ | 1980 | 750,000 |
| Lodge Grass, MT | 1982 | 1,485,000 |
| Inscription House, AZ | 1983 | 3,890,000 |
| Ft. Duchesne, UT | 1984 | 2,220,000 |
| Tsaile, AZ | 1984 | 3,856,000 |
| Huerfano, NM | 1984 | 3,304,000 |
| Ft. Thompson, SD | 1988 | 3,449,000 |
| Wolf Point, MT | 1990 | 3,654,000 |
| Kyle, SD | 1990 | 3,209,000 |
| Toppenish, WA | 1990 | 9,350,000 |
| Ft. Hall, ID | 1990 | 6,002,000 |
| Sallisaw, OK | 1992 | 4,265,000 |
| Puyallup, WA | 1993 | 8,472,000 |
| Taos, NM | 1993 | 5,765,000 |
| Wagner, SD | 1993 | 6,119,000 |
| Belcourt, ND (OPD) | 1994 | 19,449,000 |
| Tohatchi, NM | 1995 | 9,279,000 |
| Stilwell, OK | 1995 | 7,663,000 |
| Ft. Belknap, MT |  | 18,885,000 |
| Hays, MT | 1997 |  |
| Harlem, MT | 1998 |  |
| White Earth, MN | 1998 | 13,462,000 |
| Lame Deer, MT | 1999 | 14,100,000 |
| Hopi, AZ | 2000 | 34,558,000 |
| Parker, AZ | 2001 | 21,641,000 |
| Subtotal |  | $204,827,000 |

* The hospital opened for service on August 1, 2002.  An additional $20,400,000 is included in the FY 2003 President’s Budget for staff quarters which are scheduled for completion in FY 2004.

| INDIAN HEALTH FACILITIES CONSTRUCTED SINCE FY 1980 |
| --- |
|  | YEAR COMPLETED | TOTAL $ APPROPRIATED |
| Staff Quarters |
| Chinle & Inscription |  |  |
| House, AZ (Design) |  | 336,000 |
| Inscription House, AZ (21) | 1982 | 1,764,000 |
| Chinle, AZ (161) | 1983 | 12,236,000 |
| Huerfano, NM (9) | 1983 | 1/ |
| Ft. Duchesne, UT | 1984 | 1/ |
| Crownpoint, NM (36) | 1984 | 3,352,000 |
| Tsaile, AZ (23) | 1985 | 2,141,000 |
| Ft. Thompson, SD (13) | 1985 | 1,279,000 |
| Kanakanak, AK (17) | 1986 | 4,133,000 |
| Browning, MT (26) | 1987 | 2,470,000 |
| Kyle, SD (24) | 1987 | 1,615,000 |
| Supai, AZ (2) | 1990 | 246,000 |
| Rosebud, SD (29 of 66) | 1990 | 7,345,000 |
| Neah Bay, WA (4) | 1991 | 472,000 |
| Dulce, NM (4) | 1993 | 515,000 |
| Barrow, AK (29) | 1993 | 18,183,000 |
| Rosebud, SD (remaining 37 units) | 1993 | 7,695,000 |
| Pine Ridge, SD (45) | 1993 | 9,517,000 |
| Kotzebue, AK (50) | 1993 | 26,155,000 |
| Belcourt, ND (21) | 1997 | 3,912,000 |
| Hopi, AZ (Polacca) (73) 2/ | 2001 | 4,995,000 |
| Subtotal |  | $108,361,000 |
| Youth Regional Treatment Centers |
| Alaska - Fairbanks, AK | 1933 | 1,466,000 |
| Alaska - Mt. Edgecumbe, AK | 1994 | 866,000 |
| Phoenix – Sacaton, AZ | 1994 | 2,357,000 |
| Portland - Spokane, WA | 1996 | 7,343,000 |
| Aberdeen - Chief Gall, SD | 1996 | 5,373,000 |
| Subtotal |  | $ 17,405,000 |
| Joint Venture Demonstration Projects |
| Warm Springs, OR | 1993 | 959,000 |
| Poteau, OK | 1994 | 700,000 |
| Subtotal |  | $ 1,659,000 |
| GRAND TOTAL |  | $991,326,000 |
| 1/ Includes funds reprogrammed from other projects and other facilities accounts. 2/ Hopi Tribe constructed staff quarters with their own funds. $4,995,000 was appropriated to partially fund staff quarters construction so rental rates for IHS staff could be reduced. |

FY 2004 FUNDING STATUS

| FACILITY | PRIOR TO FY 2004* ($000) | FY 2004 BUDGET REQUEST TOTAL ESTIMATE ($000) | TOTAL PROJECT ESTIMATE ($000) |
| --- | --- | --- | --- |
| Planning Studies | 0 | 0 | 1,000 |
| Inpatient Facilities |
| Ft. Defiance, AZ | 132,371 | 0 | 132,371 |
| Winnebago, NE | 47,911 | 0 | 47,911 |
| PIMC System, AZ | 225 | 0 | 299,173 |
| Barrow, AK | 0 | 0 | 104,324 |
| Nome, AK | 0 | 0 | 96,222 |
| Whiteriver, AZ | 0 | 0 | 130,740 |
| Outpatient Facilities |
| Pinon, AZ | 18,427 | 21,573 | 40,000 |
| Red Mesa, AZ | 15,408 | 30,000 | 63,782 |
| Pawnee, OK | 17,380 | 0 | 19,374 |
| St. Paul, AK | 13,320 | 0 | 13,320 |
| Metlakatla, AK | 3,448 | 14,511 | 17,959 |
| Sisseton, SD | 2,380 | 3,863 | 29,401 |
| Clinton, OK HC | 0 | 0 | 19,800 |
| Quarters |
| Bethel, AK | 9,989 | 0 | 20,000 |
| Zuni, NM | 2,920 | 0 | 5,445 |
| Wagner, SD | 0 | 0 | 2,475 |
| Ft. Belknap, MT | 0 | 0 | 7,986 |
| Kayenta, AZ | 0 | 0 | 16,801 |
| Regional Treatment Centers |
| PHX-Nevada Satellite | 515 | 0 | 3,897 |
| S. California YRTC | 0 | 0 | 6,936 |
| N. California YRTC | 0 | 0 | 7,117 |

* Includes FY 2003 President’s Budget.

# Text boxes

Where quarters are required, IHS completes a PJDQ as a part of the PJD for the health care facility and the quarters need is included with facilities construction project on the Health Care Facilities Construction Priority List.