# AgLearn Fact Sheet

# Phase One

# Implemented March 23, 2004

Customers – USDA employees and USDA Training/HR Offices

# Phase One Customer Features

USDA employees can use AgLearn to:

- Search and access free GoLearn online courses (about 30)

- Search and access online courses purchased by their agency

    - SkillSoft - about 2,000 courses in IT and Business and Reference Books

      - ARS, APHIS, FSIS, FNS, NASS

    - Netg – about 1,000 courses in IT and business

      - FSA, RD

    - Karta – IT Security

- Search and access USDA online courses or reference material

    - Homeland Security

      - Incident Command System Level 100 (all USDA employees)

      - ICS Level 200  (First Responders – FSA in Phase One)

    - AgLearn Student User Reference Guide on-line

    - Annual Civil Rights training – when ready

- Register for USDA Classroom Training

- Participate in training in many different delivery formats such as:

    - On-line

    - Video

    - Instructor-led

    - Chat Room

- View and run reports summarizing about your learning activities

USDA Agency Training Officers can use AgLearn to:

- Organize AgLearn agency area (Domain) into subdomains

- Delegate authority by creating other AgLearn Administrative Users within their agency’s domain such as Course Instructors, Certification Program Managers, Individuals who can run reports only

- Assist Users in their agency with password and personnel data questions

- Assign training to users through their Development Plan

- Set reminders for users to complete training by a certain time

- Create courses and certification requirements

- Create online exams using tools available in AgLearn

- View and run reports summarizing student’s learning needs and activities

Number of Users by Agency for Phase One

| ARS | 452 |
| --- | --- |
| APHIS | 821 |
| FSIS | 273 |
| FSA | 1479 |
| FNS | 1567 |
| FS* | 285 |
| NASS | 1,097 |
| NRCS | 805 |
| OCE | 56 |
| OCIO | 315 |
| RMA | 19 |
| RD | 302 |
| Total | 7471 |

* FS Phase One includes some DOI employees due to the Wild Land Fire Training program; AgLearn’s customers will include USDA partners, but priority in FY 2004 is providing access for all USDA employees.

# Agency Training Officers Support Implementation of AgLearn

Agencies are responsible for:

- Defining organization of agency domain within AgLearn

- Ensuring Employee data appears correctly especially emails

- Getting Supervisors of employees in spreadsheet for loading into AgLearn

- Communicating and marketing AgLearn within agency

- Identifying individuals to be Administrative Users of AgLearn within their agency – such as Instructors, Managers of Certification Programs, Managers of Training Facilities or Classrooms, Schedulers of Conferences

- Populating AgLearn with courses and training programs

Agency Training Leads for AgLearn were prepared through:

- Classroom Hands-on Training

- System Testing

- Readiness Interviews

- Administrator User Guides - online

- Providing marketing materials and email templates

- Implementation Strategy

# Demo of AgLearn – Student View

- Log In

- Help Buttons:  Contact Us, About AgLearn

- Development Plan

- Search and launch free GoLearn course

- Search and Launch Home Land Security course

- Learning History

- View and print Development Plan Report

# Demo of AgLearn – Administrator View

System Administration

Student Management

Learning

Scheduling

Resources

Commerce

Reports

# NEXT STEPS

# 1 – Obtain and Analyze feedback from Phase One users

Adjust AgLearn or identify changes needed

# 2 - Integrate with eAuthentication

April – begin developing integration with eAuthentication

By June 30, 2004 – integrate with eAuth

# 3 - Develop automatic updates of employee data

Integration with ICAMS for personnel data – in place during April

Need automatic update of personnel data in AgLearn for agencies not using ICAMS – in place by June 30, 2004

4 - Migrate existing USDA Training Systems to AgLearn

- TRAI (NFC System used by several USDA agencies)

- RMA Distance Learning (mGen)

- FSIS VTA

- FS TIPS

- APHIS  (mGen)

# 5 – Provide access to AgLearn for all USDA employees

Developing roll out plan for USDA agencies – access dependent upon funding received