The Twentieth Meeting of the Informal South Pacific ATS Coordinating Group

(ISPACG/20)

Honolulu, USA, 30 January – 1 February 2006

Agenda Item 5a		Review and update Capacity Enhancements Table

REVIEW OF CAPACITY ENHANCEMENTS TABLE

(Presented by the Federal Aviation Administration)

1.			Background

1.1		Standing action item 16-2 calls for each agency to review and update the table of CNS/ATM technologies and enhancements for the meeting.  The Federal Aviation Administration (FAA) has updated the attached table for consideration by the meeting.

2.		Recommendation

2.1		The meeting is invited to:

a.	note the information provided, and

b.	update the table of Planned Capacity Enhancements accordingly.

Updated Capacity Enhancement Table

| Capacity ENHANCEMENT | Action With | Estimated Completion Date | Date Completed | Notes |
| --- | --- | --- | --- | --- |
| Implement RVSM in Domestic Airspace |  |  |  |  |
| Australia | Airservices |  | Feb-02 |  |
| Fiji | AFL |  | Feb-00 |  |
| New Zealand | Airways |  | Feb-00 |  |
| PNG | CAA of PNG |  | Feb-02 |  |
| Solomon Islands | Airservices |  | Feb-02 |  |
| Tahiti | SEAC Tahiti |  | Feb-00 | Up to F410 |
| United States | FAA |  | Jan-05 | Feb 2000 (PAC oceanic) |
| Implement RNP10 |  |  |  |  |
| Australia | Airservices |  | 2000 | Phased implementation |
| Fiji | AFL |  | Aug-03 |  |
| New Zealand | Airways |  | Dec-98 |  |
| PNG | CAA of PNG | TBD |  | Airservices |
| Solomon Islands | Airservices |  | Dec-98 | F245 - F600 |
| Tahiti | SEAC Tahiti | Sep-05 |  | F245 - F600 |
| United States | FAA |  | Dec-98 |  |
| Implement RNP4 |  |  |  |  |
| Australia | Airservices |  | 20 Jan 05 |  |
| Fiji | AFL |  | Jan-05 |  |
| New Zealand | Airways |  | 20 Jan 05 |  |
| PNG | CAA of PNG | TBD |  |  |
| Solomon Islands | Airservices | TBD |  |  |
| Tahiti | SEAC Tahiti | TBD |  |  |
| United States | FAA |  | 22 Dec 05 | Oakland Oceanic Sector OC3 initial implementation |

| Capacity ENHANCEMENT | Action With | Estimated Completion Date | Date Completed | Notes |
| --- | --- | --- | --- | --- |
| Implement 50NM Lateral Separation |  |  |  |  |
| Australia | Airservices |  | Dec-98 |  |
| Fiji | AFL |  | Aug-03 |  |
| New Zealand | Airways |  | Dec-98 |  |
| PNG | CAA of PNG | TBD |  |  |
| Solomon Islands | Airservices |  | Dec-98 |  |
| Tahiti | SEAC Tahiti | Sep-05 |  |  |
| United States | FAA |  | Dec-98 |  |
| Implement 50NM Longitudinal Separation |  |  |  |  |
| Australia | Airservices |  | Jul-00 |  |
| Fiji | AFL |  | Aug-03 | ADS aircraft only |
| New Zealand | Airways |  | Jul-00 | ADS aircraft only |
| PNG | CAA of PNG |  |  |  |
| Solomon Islands | Airservices |  | Jul-01 |  |
| Tahiti | SEAC Tahiti | TBD |  |  |
| United States | FAA | 2005 |  | Currently for Climb/Descent and will hopefully be doing in trail prior to ISPACG |
| Implement 30NM Lateral Separation |  |  |  |  |
| Australia | Airservices |  | 20 Jan 05 | Brisbane eastern oceanic airspace |
| Fiji | AFL |  | Jan-05 |  |
| New Zealand | Airways |  | 20 Jan 05 |  |
| PNG | CAA of PNG | TBD |  |  |
| Solomon Islands | Airservices |  | 20 Jan 05 |  |
| Tahiti | SEAC Tahiti | TBD |  |  |
| United States | FAA |  | 22 Dec 05 | Oakland Oceanic Sector OC3 initial implementation |

| Capacity ENHANCEMENT | Action With | Estimated Completion Date | Date Completed | Notes |
| --- | --- | --- | --- | --- |
| Implement 30NM Longitudinal Separation |  |  |  |  |
| Australia | Airservices |  | 20 Jan 05 | Brisbane eastern oceanic airspace |
| Fiji | AFL |  | Jan-05 |  |
| New Zealand | Airways |  | 20 Jan 05 |  |
| PNG | CAA of PNG | TBD |  |  |
| Solomon Islands | Airservices |  | 20 Jan 05 |  |
| Tahiti | SEAC Tahiti | TBD |  |  |
| United States | FAA |  | 22 Dec 05 | Oakland Oceanic Sector OC3 initial implementation |
| Implement UPRs |  |  |  |  |
| Australia | Airservices |  |  | Partial implementation YSSY/NZAA-KLAX |
| Fiji | AFL |  |  | Has UPR capability |
| New Zealand | Airways |  |  | Has UPR capability |
| PNG | CAA of PNG | TBD |  |  |
| Solomon Islands | Airservices |  |  | Partial implementation YSSY/NZAA-KLAX |
| Tahiti | SEAC Tahiti |  |  | Partial implementation YSSY/NZAA-KLAX |
| United States | FAA |  |  | Partial implementation YSSY/NZAA-KLAX |
| Implement UPR DARP |  |  |  |  |
| Australia | Airservices | TBD |  |  |
| Fiji | AFL | TBD |  |  |
| New Zealand | Airways |  |  | Has DARP capability |
| PNG | CAA of PNG |  |  |  |
| Solomon Islands | Airservices |  |  |  |
| Tahiti | SEAC Tahiti | Mid 2005 |  | Partial implementation - Trial NZZ0 KZAK 04 |
| United States | FAA |  |  | Trial NZZO KZAK |

| Capacity ENHANCEMENT | Action With | Estimated Completion Date | Date Completed | Notes |
| --- | --- | --- | --- | --- |
| Application of Tactical Lateral Offsets for Climb & Descent |  |  |  |  |
| Australia | Airservices | N/A |  |  |
| Fiji | AFL | N/A |  |  |
| New Zealand | Airways |  | Completed |  |
| PNG | CAA of PNG | N/A |  |  |
| Solomon Islands | Airservices | N/A |  |  |
| Tahiti | SEAC Tahiti | N/A |  |  |
| United States | FAA |  | Dec-98 |  |
| Implement AIDC Messaging with Neighbouring FIRS for Co-ordination |  |  |  |  |
| Australia | Airservices |  | Aug-99 | Partial with NFFF, KZAK to go |
| Fiji | AFL | Aug-05 |  | NZZO, KZAK to go, Partial with YBBB |
| New Zealand | Airways |  | Jul-00 | NFFF, KZAK, NTTT to go, Partial with KZAK |
| PNG | CAA of PNG |  |  |  |
| Solomon Islands | Airservices |  |  |  |
| Tahiti | SEAC Tahiti | May-03 | May-03 | Partial with NZZO - ABI message 2005 |
| United States | FAA | Dec-05 |  | Partial with Japan Mar 99, NZZO Dec 02, ZAN Oct. 05 |
| Implementation of AIDC Version 2 |  |  |  |  |
| Australia | Airservices | Dec-05 |  | Block levels |
| Fiji | AFL | TBD |  |  |
| New Zealand | Airways | Dec-05 |  |  |
| PNG | CAA of PNG | TBD |  |  |
| Solomon Islands | Airservices | TBD |  |  |
| Tahiti | SEAC Tahiti | Early 2006 |  |  |
| United States | FAA | Early 2006 |  |  |

| Capacity ENHANCEMENT | Action With | Estimated Completion Date | Date Completed | Notes |
| --- | --- | --- | --- | --- |
| Introduce an Integrated ATC System Including ADS/CPDLC |  |  |  |  |
| Australia | Airservices |  | Jan-00 |  |
| Fiji | AFL |  | Jan-01 |  |
| New Zealand | Airways |  | Jul-00 |  |
| PNG | CAA of PNG | TBD |  |  |
| Solomon Islands | Airservices |  | Jan-00 |  |
| Tahiti | SEAC Tahiti |  | 1999 |  |
| United States | FAA |  | 17 Oct 05 |  |
| Implement ADS-B |  |  |  |  |
| Australia | Airservices | Q1 2006 |  |  |
| Fiji | AFL | TBD |  |  |
| New Zealand | Airways | TBD |  | Considering implementation in areas of inadequate radar coverage only |
| PNG | CAA of PNG | TBD |  |  |
| Solomon Islands | Airservices | TBD |  |  |
| Tahiti | SEAC Tahiti | TBD |  | Study completed |
| United States | FAA | TBD |  | Jan 01 - Anchorage FIR only |
| Terminal Procedures |  |  |  |  |
| Australia | Airservices | TBD |  | Conducting tailored arrival trials – Phase I completed Sept 04 Terminal procedures included in ATM Strategic Plan |
| Fiji | AFL | TBD |  |  |
| New Zealand | Airways | TBD |  | RNP terminal project in place |
| PNG | CAA of PNG | TBD |  |  |
| Solomon Islands | Airservices | TBD |  |  |
| Tahiti | SEAC Tahiti | Early 2006 |  | NPA GNSS SID and STARS |
| United States | FAA | TBD |  | Developing criteria, aircraft qualification and approval guidance |