CONTRACT REVIEW BOARD

STANDARD OPERATING

PROCEDURES

January 2005

TABLE OF CONTENTS

PURPOSE ..........................................................................................................	 1

SCOPE OF REVIEW  .......................................................................................  	 1

ACTIONS TO BE REVIEWED .........................................................................	 1

OTHER FILE DOCUMENTATION	..................................................................	 1

BOARD MEMBERSHIP/ATTENDANCE	.....................................................	 2

REVIEW BOARD PROCESS ............................................................................	 2 - 4

1.	Request for CRB Evaluation/Meeting

2.	Scheduling

3.	Pre-Evaluation/Meeting Preparations

4.	CRB Submissions

5.	Conduct of Meeting (when required)

- Major Changes

7.	Resubmissions

- Documentation of Findings

- Timeline

WAIVER OF CRB REVIEW REQUIREMENTS................................................    4

###### EFFECTIVE DATE ..........................................................................................…    5

EXHIBITS

EXHIBIT A - APD CONTRACT REVIEW BOARD REQUEST FORM

EXHIBIT B - CRB REVIEW FORM

CONTRACT REVIEW BOARD

STANDARD OPERATING PROCEDURES

# PURPOSE

This document establishes the Standard Operating Procedures (SOP’s) of the Acquisition and Property Division (APD) Contract Review Board (CRB).  This document applies only to contract actions conducted by APD and will supplement and not replace, normal supervisory and Contracting Officer (CO) responsibilities.

# SCOPE OF REVIEW

The CRB shall review actions outlined in these procedures to ensure that the proposed action, when properly executed, will comply with established acquisition policies, procedures, and regulations.

# ACTIONS TO BE REVIEWED

The following actions shall be reviewed by the CRB:

- Procurement actions exceeding $1 million (inclusive of option terms) regardless of type (competitive, non-competitive, 8(a), orders under GSA schedule, commercial items, etc.) at the following phases: (1) solicitation; and (2) award.

(Note:  This does not include the exercising of previously negotiated options).

- All proposed Terminations for Convenience, Terminations for Cause, and Terminations for Default.

The entire file shall be submitted for review by the CRB, including:

1.   Any associated clearances or waivers (i.e., Office of Small and Disadvantaged Business Utilization, Small Business Administration, Performance Based Service Contract, Information Technology, etc.);

2. 	Memoranda to the file that summarize the background and history of the instant procurement;

3. 	The source selection decision, pre-negotiation position, summary of negotiations, etc.

4. 	Notification of any protests, disputes, claims or appeals.

BOARD MEMBERSHIP/ATTENDANCE

The CRB membership shall consist of three (3) individuals as follows:

- Chief of the Policy Branch (PB) (Chairperson);

- Procurement Analysts, Senior Contract Specialists, or Level III CO’s.

In the absence of the Chief, PB, the Acting Chief, PB, will serve as the Chairperson (or another individual if identified at the discretion of the Director, APD or Chief, PB).

REVIEW BOARD PROCESS

The CRB members will generally complete contract reviews electronically.  At the discretion of the Director, APD, the Chief, PB, or Acting Chief as appropriate, the CRB may conduct a

face-to-face meeting in lieu of electronic submissions.

1.	Request for CRB Evaluation/Meeting.  The Contract Specialist or the CO shall provide Exhibit A, "APD Contract Review Board Request Form," and Exhibit B, “CRB Review Form” along with three (3) copies of the procurement action and required file to the Secretary, PB.

2.	Scheduling.  In the event a face-to-face meeting is required, the Secretary, PB shall do the following upon receipt of a fully approved APD Contract Review Request Form  (Exhibit A) and documentation:

- Contact the Chief, PB, to determine who will serve as the CRB members;

- Schedule the CRB meeting, when required, identify time and place, notify all participants and distribute copies of the documentation to be reviewed; and

- Maintain a file of CRB actions, findings, minutes and comments as directed by the Chairperson.

- Pre-Evaluation/Meeting Preparations.  Each CRB member shall ensure that a qualified replacement is provided if they are unable to participate/attend; thoroughly review the documents prior to the meeting, making written notes of problems and other questionable items; and provide comments, suggestions, and recommendations, as appropriate, to improve the document and bring it into compliance with established policies, procedures and regulations.

- CRB Submissions. CRB members shall review the documentation in accordance with these SOP’s, and will submit questions/comments to the chairperson for consolidation.  The Chairperson will then submit the findings electronically in accordance with the procedures at #5 below.

5.  	Conduct of Meeting (when required).  CRB members shall discuss the action under review including any questions or problems identified by individual members.  The CO or Contract Specialist shall be present/available to explain or clarify any issues the CRB wants to discuss.  Recommendations shall be provided along with approval/disapproval/ conditional approval of the reviewed action.   Findings and recommendations shall be documented in Exhibit B.  All disapprovals must be documented in the findings.

The Chairperson shall conduct the CRB meetings within the scope described above and shall ensure a majority decision of CRB members in the approval, disapproval, or conditional approval of the reviewed documents.  Any dissenting opinions shall be written and remain in the file.  The Chair will also ensure majority agreement among board members that the recommended changes are deemed either major or minor.

- Major changes.  Major changes shall be disapproved by the CRB and sent back to the CO for revision or correction.   Examples of major changes include noncompliance with regulatory requirements, significant deficiencies in the solicitation document, or an unsupported award recommendation.  Changes that are major in nature will require a subsequent CRB review.

- Resubmissions.  If, at the completion of the CRB review, it is concluded that the solicitation/contract must be revised before it can be released, the Board shall disapprove/conditionally approve the release and recommend appropriate changes to the CO.  The CO shall revise the action, as appropriate, and request a follow-on CRB Evaluation/meeting, if required in accordance with item 5 above.  At the time the document is resubmitted for CRB review, the new request shall be identified as a Resubmission in large letters at the top of Exhibit A and the causes of the earlier rejection should be appended to the Exhibit to expedite a second review.  Depending upon the extent of the CRB recommended changes, the CO should submit any “resubmission,” normally, within 5 working days after receipt of the recommended changes.

At the election of the Chairperson, the revised action may be reviewed by the entire CRB membership or by the Chairperson alone.

- Documentation of Findings.  The approval, disapproval, or conditional approval of the document by the CRB shall be reflected on the CRB Review Form (Exhibit B) under Review Board Findings.  Each CRB reviewer shall affix his/her signature and date to denote approval, dissent or concurrence with the decision.

When the CRB disapproves an action, the Chairperson shall use the CRB Review Form, with the attachments, to identify those findings of specific elements that did not comply with established acquisition policy, procedure, or regulation.  The findings shall be attached to Exhibit B.  Other CRB recommendations may be appended thereto, as necessary.

Conditional approval shall be granted by checking the appropriate block, obtaining signature of participating reviewers, and identifying all conditions, in writing, that must be completed before the action is released.  The CO shall comply with the CRB recommendations and make the required revisions normally within 5 business days.  No further CRB review will be required prior to release.

The Minutes of each CRB shall be the findings and documentation contained in or accompanying the CRB Review Form (Exhibit B) and any written CRB member comments on the action being reviewed.  Each CRB member shall note, in writing, any questions, problems, irregularities, deficiencies, and omissions in the documentation identified during their review of the action.   (The Contract Specialist or CO, whose action is being reviewed by the CRB, is responsible for recording the Minutes.)

These findings will be discussed and resolved or result in a finding of disapproval or conditional approval.  The resolved and unresolved issues that the CRB requires to be addressed by the CO must be documented in writing by the Contract Specialist.

Any restrictions or limitations placed upon the action under review by the CRB shall also be indicated on the CRB record.  The reasons for disapproval of any action shall be entered on Exhibit B and returned to the CO/Contract Specialist for action and resubmission.  Each resubmission will require a new record.

A copy of the completed CRB approval form shall be retained in APD, PB.  The original shall be placed in the contract file.   At the discretion of the Chair, a copy of the findings may also be forwarded to the Director, APD.

9.	Timeline.  The review shall be complete and the results of the CRB forwarded to the CO within 10 working days after receipt of the request package in PB.

WAIVER OF CRB REVIEW REQUIREMENT

Waiver of the CRB requirement for any of the above actions may be granted by the Director, APD.  A written request that includes the reasons why the waiver is necessary must be submitted through the Chief, PB, to the Director, APD.

EFFECTIVE DATE

The procedures outlined herein supersede all previous procedures and become effective upon issuance and will be followed until revised or canceled.

CRB Procedures Approved:  ___/s/_______________________________________January 5, 2005 ____

### Larry R. Cullumber, Director 	                                   Date

Acquisition and Property Division

EXHIBIT A

## APD CONTRACT REVIEW BOARD REQUEST FORM

#### I.	TO BE COMPLETED BY THE ACQUISITION BRANCH

SOLICITATION/CONTRACT NO:  ______________________

DESCRIPTION OF SUPPLIES/SERVICE:  ____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

ESTIMATED DOLLAR AMOUNT (including options):	__________________________________

TYPE OF ACTION TO BE REVIEWED: 			__________________________________

CONTRACT SPECIALIST:					____________________________________                                   	 	(Signature)			(Date)

CONTRACTING OFFICER: 				___________________________________                       	(Signature)			(Date)

BRANCH CHIEF:  						___________________________________                       	(Signature)			(Date)

COMMENTS/INSTRUCTIONS:   ________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

# II.  	COMPLETED BY POLICY BRANCH

CRB SCHEDULED FOR:  ____________________________________

(Date and Time)

LOCATION:	______________________________________________

###### MEMBERS:		______________________________________________

______________________________________________

______________________________________________

##### EXHIBIT B

## CRB REVIEW FORM

Date __________________

ACTION REVIEWED (SOLICITATION/CONTRACT NO): _________________________

CONTRACT SPECIALIST:   __________________________________________

CONTRACTING OFFICER:   __________________________________________

REVIEW BOARD FINDINGS

APPROVED  ________                             DISAPPROVED _________

CONDITIONAL APPROVAL _______  subject to the conditions noted on the attached.

_________________________________________________________

(Signature and date)

BOARD MEMBER:                  ____________________________________________________

(Signature and date)

BOARD MEMBER:                  ____________________________________________________

(Signature and date)

CHAIRPERSON:                  ______________________________________________________

(Signature and date)

REMARKS: Findings of disapproved reviews will be identified in writing and attached to the approval form.

## CRB REVIEW FORM

REVIEW BOARD FINDINGS (Continued)

Approval of this acquisition is conditioned upon the following comments and must be completed in accordance with Section 7, Documentation of Findings, of this SOP.

SECTION __________________, Page ________

SECTION __________________, Page ________

SECTION __________________, Page ________

## CRB REVIEW FORM

REVIEW BOARD FINDINGS (Continued)

ATTACHMENT __________________, Page ________

ATTACHMENT __________________, Page ________

ATTACHMENT __________________, Page ________