HEARING BY THE HOUSE GOVERNMENT REFORM COMMITEE SUBCOMMITTEE ON TECHNOLOGY, INFORMATION POLICY, INTERGOVERNMENTAL RELATIONS AND THE CENSUS

FEDERAL E-GOVERNMENT INITIATIVES:  ARE WE HEADED IN THE RIGHT DIRECTION?

March 13, 2003

INTRODUCTION

The March 13, 2003 hearing on Federal E-Government Initiatives:  Are We Headed in the Right Direction? by the newly reorganized Subcommittee on Technology, Information Policy, Intergovernmental Relations and the Census was conducted by Chairman Adam Putnam.

Ranking member Lacy Clay and Vice Chairman Candice Miller also attended.

Witnesses who provided testimony were:

Mark A. Forman, Associate Director, Information Technology and Electronic Government, OMB

Joel C. Willemssen, Managing Director, Information Technology, GAO

Patricia McGinnis, President and CEO, The Council for Excellence in Government

Leonard M Pomata, President, webMethods Government

In his Opening Statement, Chairman Putnam said areas the Subcommittee will examine during the 108th Congress include:

- The President’s recently submitted cyber security proposal and the security of our infrastructure for financial markets, public utilities and other critical systems.

- IT management and e-government including agency and department website development, cross agency coordination, acquisition strategy, and performance results.

The significance of human capital considerations was a common theme in witness statements.

Mark Forman emphasized the critical importance of Federal employees in his statement and during questions/answers:

- Seven hundred seventy one (771) projects are on the OMB “At Risk List” for failing to address people and process transformation needed to ensure success, or do not adequately address IT security.

- In 5 or 6 years we will not have enough people in Government (to plan/manage programs/systems).

Patricia McGinnis suggested that Government managers will need a new version of the “3Rs” to succeed and thrive in the E-Government era.  They need to be Re-tooled, Re-educated and constantly Re-freshing themselves and their teams in areas such as project management, information analysis and problem solving and customer relationship management.  Also, our hiring, training and retention strategies for Government workers will need the 4th and 5th “Rs”…Rethinking and Reform as we move forward.

Leonard Pomato discussed the importance of teams.  He stated project teams need to be fully trained in development approaches and imbed measurement points in the process to determine progress.  Management teams need to be responsible and accountable for review of team progress through similar measurement methodologies.

The remainder of this report contains brief extracts from witness statements and key questions/answers.

WITNESS STATEMENTS

Mark Forman, OMB

Mr. Forman said we are headed in the right direction with the E-Government Initiatives.

E-Government is one of the key elements in the President’s management agenda.  The expanding E-Government initiative is bringing more services to the American citizen over the Internet and is using IT to improve management throughout the Executive Branch.

When using the Internet, it should not take a citizen more than three “clicks” of a mouse to access the Government information needed.  Achieving this vision requires agencies to integrate and to simplify their operations.

The Administration’s E-Government efforts address the six chronic problems that limit results from Federal IT spending:

- Agencies have automated existing outdated processes, instead of fixing underlying management problems or simplifying agency procedures to take advantage of new E-business and E-Government capabilities.

- Agencies have made unnecessarily duplicative IT investments.

- Inadequate program management--many major IT projects have not met cost, schedule and performance goals.

- Few agencies have had plans demonstrating and documenting the linkage between IT capabilities and the business needs of the agency.

- Agencies have built individual capabilities that are not interoperable with one another.  Few IT investments significantly improve mission performance.

- Poor IT security—major gaps have existed in agency and Government-wide information and IT-related security.

The E-Government initiatives consolidate dozens of redundant agency centered efforts. The 24 projects were selected on the basis of the value they would bring to citizens, while generating cost savings or improving effectiveness of Government..

The initiatives reflect the Administration’s E-Government strategy, which focuses on four citizen-centered groups:

- Individuals:  Building easy to find one-stop shops for citizens—creating single points of easy access to high-quality Government services.  Citizens should be able to find what they need quickly and easily and access information in minutes or seconds, instead of hours or days.

- Businesses:  The Federal Government must use the Internet to reduce the burden it places on businesses.  The Administration cannot continue to make businesses report the same data to multiple agencies because the Government fails to minimize redundant data collection and use commercial electronic transaction protocols.

- Intergovernmental:  The Federal Government must make it easier for states and localities to meet reporting requirements, while promoting performance, especially for grants.  Many of the intergovernmental initiatives are designed to improve homeland security as identified in the President’s Budget and in the National Strategy for Homeland Security released in July.  One initiative is a secure portal that will improve the disaster management process by simplifying and unifying the interaction between Federal, state and local public safety personnel.

- Internal Efficiency and Effectiveness: The Federal Government must modernize internal processes to reduce costs for Federal agency administration.  Industry best practices in supply-chain management, financial management, and knowledge management improve agency efficiency and effectiveness, eliminates delays in processing, and improves employee satisfaction and retention.

Significant progress has been made on the E-Government projects in the last year, including the launch of numerous Government portals, initiative websites and consolidations.

We are continuing to focus on improving Government responsiveness and reducing the Government’s burden.  Some of the initiatives that will have deployments over the next few months are:

- Geospatial One Stop Portal will launch in the Spring of 2003, pulling together all existing and planned Federal geospatial assets into one-stop shopping for all customers.

- Disasterhelp.gov.  At the end of April 2003, the initiative will launch a robust set of tools for Federal, state local, and tribal first responders to work together before, during and after a disaster.

- Business Compliance One-Stop.  One-stop Internet access to help small businesses find the laws and regulations they must comply with to start and/or manage a business.

Over the past year, the Administration made significant progress in addressing the six chronic problems that were identified in the FY 2003 budget as limiting IT effectiveness:

- Automation of existing outdated processes, instead of fixing underlying management problems or simplifying agency procedures to take advantage of new E-Business and E-Government capabilities.  OMB’s guidance for the FY 2004 IT budget process required that agencies take a comprehensive reform approach in identifying people, processes and technology required to deliver significantly better results.  As a result, 771 projects, representing approximately $21 billion, are on the “At Risk List” for failing to address people and process transformation needed to ensure success or do not adequately address IT security.  OMB will allow investments on the list to move forward only after agencies present successful business cases.

- Duplicative IT Investments.  OMB policy calls for agencies to make maximum use of shared IT solutions and to stop redundant IT purchases.  A key example is payroll operations will be standardized and consolidated from approximately 22 separate providers to a few Federal payroll providers by September 2004.

- Few IT Investments Have Significantly Improved Mission Performance.  IT investment results have been limited by significant redundancy in Federal business operations.  OMB issued guidance requiring that agency IT investments synchronize with the Federal Enterprise Architecture (FEA) which is a tool that enables the Government to identify opportunities that leverage technology and alleviate redundancy.  Functions that are performed by multiple agencies are now clearly delineated, and the opportunities for cross-agency collaboration to improve performance re readily apparent. OMB is accomplishing this through the Business Reference Model (BRM) which is the foundational layer of the FEA.   OMB used the BRM to assist agencies in identifying opportunities for collaborative investments, joint infrastructure projects, and greater use of enterprise licensing across the Government

- Few Agencies Have Plans Demonstrating The Linkage between IT Capabilities and Business Needs.  The most important element of enterprise architecture is the identification of how IT can be leveraged best to improve agency performance of core missions.  Many agency Enterprise Architectures lack focus on business results.  As a result, many agencies, bureaus and operating divisions cannot share information or systems; this shortfall increases operating costs as well as burden on citizens and businesses.  Although some improvements have been made in recent years, agencies still often base IT investments on business cases that fail to  link IT investments to performance improvement.  For the 2004 business cases, OMB added specific questions to ensure that agencies began to tie IT investments to the performance goals and measures of the programs they support.

- Many Major IT Projects Do Not Meet Cost, Schedule and Performance Goals.   A comparison of agency investment requests for 2003, versus what is reported as actual costs, provides specific demonstration that too many IT projects have cost and schedule overruns.  OMB directed agencies to have a program management plan and a qualified project manager for projects to be approved for spending in 2004 and thereafter.

- Major Gaps Exist In Agency And Government-wide Computer-Related Security. Under the first year of the Government Information Security Reform Act reporting in 2001, the Administration was able to establish a baseline of agencies’ IT security performance. While some agencies have demonstrated clear progress over the last year, significant challenges remain for other agencies.  To ensure that IT security weaknesses re appropriately addressed, OMB requires agencies to develop, implement and maintain plans of action and milestones for every program and system where an IT security weakness was found. These plans are tied directly to the budget request for a system.

The President’s Budget is clear about our plans to use capital planning to improve performance, achieve outcomes from investments that match agency strategic priorities and provide real benefits to the public.  The E-Government Act of 2002 codifies the E-Government Fund, which will allow for the financing of cross-agency initiatives to improve service to the citizen and reduce operating costs. The $5 million appropriated in FY 2002 was invested in tools to integrate agency investments.  Our intent for FY 2004 is to fund similar integrations and achieve consolidation of redundant IT investments.  As we are successful in using the E-Government Fund to integrate redundant systems, we can free up those same agency resources to be spent on more productive ways to achieve the missions that appropriated dollars are intended to serve.  The goals of the E-Government Act are similar to those of the President’s Management

Agenda--efficient Government operations and effective decision-making.  OMB will integrate the requirements and provisions of the Act into the President’s Management Agenda and the expanding E-Government initiatives.

Joel Willemssen, GAO

Mr. Willemmsen’s testimony is contained in: Electronic Government, Success of the office of Management and Budget’s 25 Initiatives Depends on Effective Management and Oversight  (GAO-03-495T), March 13, 2003.

The GAO reviewed the mini business cases that were prepared for 23 of the 25 E-Government initiatives to determine whether they were complete.  When the GAO conducted its review, there were 24 initiatives.  The 25th initiative, e-Authentication , which is a cross-cutting initiative, was added later.

All the business cases reviewed included a discussion of the expected benefits of the proposed initiative, and all but one included a discussion of the initiatives’objectives and planned future conditions.  However, only 9 of the 23 business cases discussed how customer needs were to be identified and addressed, and only 8 addressed collaboration among agencies and other Government entities, even though OMB considered these elements fundamental to its E-Government strategy.

Without a plan to assess users’ needs, there is greater risk that the project will focus too heavily on issues that customers do not consider important or disrupt processes that are already working well and accepted by uses.  The result could be that the Internet sites and services created might not be useful to those customers they are intended to serve.

Also, collaboration across agencies and other organizations is a key component of most of the initiatives, and therefore a discussion of strategies for collaboration is essential to a complete E-Government business case.  As the Government attempts to integrate services across organizations—particularly in cases where Federal agencies overlap in providing similar services to –the issue of how agencies collaborate can determine an initiative’s success or failure.

Updated work plans and funding plans for the 24 original initiatives were submitted to OMB in May 2002. Ten of the 24 did not identify a final completion date, and accurate cost information was generally lacking.

The GAO recommend that OMB ensure that managing partners for all the initiatives:

- Focus on customers by soliciting input from the public and conducting user needs assessments.

- Work with partner agencies to develop and document effective collaboration strategies.

- Provide OMB with adequate information to monitor cost, schedule and performance of the E-Government initiatives.

Patricia McGinnis, The Council for Excellence in Government

The Council for Excellence in Government chooses E-Government as a priority because we believe that it offers tremendous potential to break down bureaucratic barriers and to leap ahead to a level of service, protection and connection that the American people want, need and deserve in every aspect or their interaction and reliance on Government.

The President’s Management Agenda has established E-Government as a cornerstone for making citizen focused, cross-functional Government a reality.

The progress made over the past year has been remarkable.  The leaders at OMB and agencies across Government deserve a lot of credit for stepping up to this challenge.

The challenge now is to drive the implementation of E-Government as a strategic management tool down into the agencies, where leaders and agencies must embrace and demand these tools for their own decision-making and day-to-day management regimen.

Government managers will need a new version of the “3Rs” to succeed and thrive in the E-Government era.  They need to be: Re-tooled, Re-educated and constantly Re-freshing themselves and their teams in areas such as project management, information analysis and problem solving and customer relationship management.  And our hiring, training and retention strategies for Government workers will need the 4th and 5th  “Rs”…Re-thinking and Reform as we move forward.

Leonard Pomato, webMethods Government

The driving force in all IT initiatives is the customer.  The customer needs drive the process to determine what and when an IT project is necessary and viable.  For technology to be successful, well-defined output to the customer, whether business or Government, is the most important first step.

In business, customers measure performance of IT projects by return on investment.  Similarly, Government agencies need to measure the value of an IT initiative in terms of measurable savings through reduced cost of service delivery or enhanced delivery to the customer.

Fundamental to success of any project is a well thought-out plan that requires rigorous milestones and incremental measurement of progress toward those milestones.

Project teams need to be fully trained in development approaches and imbed measurement points in the process to determine progress.  Management teams need to be responsible and accountable for review of team progress through similar measurement methodologies.  Among the widely used industry practices, the Capability Maturity Model is one way of measuring organizational capability to develop and deliver IT project results.

To function as a team, individuals and units need to coordinate, cooperate and communicate as a team, across departments and organizations.

E-Government doesn’t mean just putting a web-front end on the same old back end; it also means re-evaluating, and if necessary, re-engineering the back end so that it makes sense and delivers value.

QUESTIONS/ANSWERS

Q.1  Ranking Member Clay.  Of citizens (approx. 1/2) that don’t access the Internet, what is the cost of maintaining two systems?

A. P.McGinnis.  The E-Government Act of 2002 contains provisions for studies of the digital divide.  Think should ask for a comprehensive action plan to allow greater access to the Internet.

Q.2 Ranking Member Clay.  The E-Government Act of 2002 creates new Office of Electronic Government in OMB. How will the two OMB offices be staffed?

A. M. Forman.  Working with John Graham (Administrator of OIRA) on this. There are a number of technology and policy issues.  Will probably have the Policy Branch, currently in OIRA, under Mark with a dotted line to OIRA.

Q.3 Chairman Putnam.  Has there been enough time to evaluate any gaps in the E-Government Act?

A. P. McGinnis.  Think main gap is lack of funding for E-Government initiatives.  Funding for cross activities is not readily available.  Do not believe changes in legislation needed.

A  J. Willemssen.  Think should allow more time for the Act before considering changes.

Q.4 Chairman Putnam.   Is there an analysis of who is using the sites?

A. M. Forman.  The Government does not track Internet users because of the prohibition on using cookies.  Most of the big initiatives have focus groups that could be a source of information.

Q.5 Chairman Putnam.   Have you received business case report?

A. J. Willemssen.  No.

A. M. Forman.  Have told agencies they are to provide business case information.

Q.6 Chairman Putnam.  Which of the 24 initiatives are complete or nearly complete?

A. M. Forman.  First round of implementation reports was not good. The second iteration gets into reengineering.  Recreation One-Stop and IRS Tax Filing have made improvements.  E-Grants has made good progress.  E-Payroll is accelerating.  Disaster Management is back on track.  Business Compliance One-Stop has some good features but does not have a good management plan.

A. J. Willemssen.  Think there are some success stories.  Some are providing more information.  Any type of transactional project will take more time.

Q7. Ranking Member Clay.  Re Performance measures.

A. J. Willemssen.  Think need to look at in terms of outcomes.  One of objectives is to receive information.

Q8. Ranking member Clay.  Question of Travel Card use.

A J. Willemssen.  Think will need to focus on controls.

A. M. Forman.  We are following up on this.

Q9. Chairman Putnam.  In implementing Clinger-Cohen, there was focus on enterprise architecture.  Would you focus on the blueprint approach for the E-Government Act?

A  M. Forman.  Having discussions now to focus on each department’s chronic management issues.

Q10. Chairman Putnam.  How do you get sufficient information to monitor the 24 initiatives?

A. M. Forman.  Looking for the E-Government initiatives to show progress in meeting milestones.

Q11. Chairman Putnam.  How well is the culture changing in agencies?

A. M. Forman.  Think we turned the corner last summer.  Have had some key lessons learned.  Agencies laid out some things for OMB to evaluate.

A. J. Willemssen.  Each agency likes to have its own system.  Think this is improving.

Q12. Chairman Putnam.    On scale of 1 to 10, where are we in E-Government implementation?

A. L. Pomata.  Think would rate them a 9.  Given the magnitude of the problem, think a 9 is warranted.

A. P. McGinnis. Think we are just beginning.  Would give a 2 or 3.

A. J. Willemssen.  Would rate very highly in terms of OMB’s focus and direction. Would

rate implementation incomplete at this time.

A.M. Forman.  Re policy on status, would say a yellow (5).  In terms of progress, would give a green (9 or 10).  The guidance is out there.

Q13.  Chairman Putnam. What can the taxpayer expect in terms of quantifiable savings?

A. M. Forman.  Would apply commercial benchmarks on what performance can be achieved at current level of implementation.  Human capital is one of the real limiters.  In 5 or 6 years, we will not have enough people in Government (to plan/manage programs/systems).

A. P. McGinnis.  Think like potential savings.  Potential savings are extraordinary.

John Ray

GSA Office of Electronic Government and Technology

April 15, 2003

John.ray@gsa.gov

(202) 501-3473