Enclosure C

PERFORMANCE EVALUATION PLAN

FOR THE

FLIGHT DYNAMICS SUPPORT SERVICES (FDSS)

CONTRACT NUMBER TBD

WITH

TBD

Effective July 15, 2009

CONCURRENCE:

500/AETD Director							Date

Fee Determination Official

APPROVAL:

Valorie A. Burr							Date

200/Associate Director for Acquisition

TABLE OF CONTENTS

- INTRODUCTION									2

- ORGANIZATIONAL STRUCTURES FOR AWARD FEE AND			4

ADMINISTRATION

- EVALUATION REQUIREMENTS							8

- METHOD FOR DETERMINING AWARD FEE					9

V.	CHANGING THE PERFORMANCE EVALUATION PLAN			11

VI.	ATTACHMENTS									13

Attachment A: Evaluation Periods and Maximum Available Award Fee		14

Attachment B: Performance Areas and Evaluation Criteria				16

B.1	Technical Performance 						16

B.2	Program and Business Management Performance 			18

B.3	Cost Control Performance 						19

Attachment C: Award Fee Grading Table 						21

Attachment D: Actions and Schedules for Award Fee Determinations 		22

Attachment E: General Instructions for Evaluation and Monitoring of Performance

23

I.	INTRODUCTION

This plan covers the administration of the award fee provisions of Contract TBD effective July 15, 2009 with TBD. The purpose of this plan is to establish a general framework for evaluating the Contractor’s performance. Accordingly, all fee determinations will be based on the guidelines found herein. The plan is unilaterally established by the Government and may be revised at any time to redirect emphasis. The contract was awarded in accordance with the provisions of Request for Proposal (RFP) NNG08234094R.

The following matters, among others are covered in the contract:

A. The contract provides for flight dynamics support services for the Flight Dynamics Analysis Branch (FDAB/Code 595) and the Guidance, Navigation, and Control Systems Engineering Branch (GNCSEB/Code 591) within the Mission Engineering and Systems Analysis (MESA) Division at Goddard Space Flight Center (GSFC). The principal purpose of this contract is provide analytic and operational expertise for orbit and attitude systems, dynamics modeling, control analyses, and estimation and simulation of space vehicles under task ordering arrangements. This contract contains NFS Clauses 1852.216-76, “Award Fee for Services Contract” and the award fee determination for each period is final.

## B.  The effective ordering period of this contract is five years from the effective date of the contract as specified in Clause F.2 "Effective Ordering Period-Task Orders."

C.  The minimum ordering value of the contract is $1,000,000 and the maximum ordering value of this contract is $95,000,000 as specified in Clause B.2 “Minimum/Maximum Amount of Supplies or Services.” The award fee percentage is TBD percent and will be used to calculate the maximum available award fee dollars on all task orders issued in accordance with Clause B.10 “Supplemental Task Ordering Procedures (Cost Reimbursement)” and Clause H.5 “Task Ordering Procedure” of this contract. Due to the IDIQ characteristics of this contract, the award fee available amount may fluctuate as Task Orders are issued and/or modified during performance. Award fee for the IDIQ portion will be distributed for all IDIQ work performed during the evaluation period. Of the $95,000,000 maximum value of this contract, the potential maximum available award fee that could be made available is $TBD. The estimated cost and award fee of each task order are subject to equitable adjustments arising from changes or other contract modifications.

- Provisional award fee payments will be made under this contract pending the determination of the amount of fee earned for an evaluation period. If applicable, a provisional award fee payment may be made to the Contractor each period [after each month completed or after the end of the first quarter of each period]. The total amount of award fee available in an evaluation period that will be provisionally paid is the lesser of 80 percent of that evaluation period’s available award fee or the prior period’s evaluation score.

E.	The Fee Determination Official (FDO) will determine the award fee payable periodically in accordance with this plan.

- The Government may unilaterally change this plan, as covered in Section V and not otherwise requiring mutual agreement under the contract, provided the contractor receives notice of the changes 30-days prior to the beginning of the evaluation period to which the changes apply.

###### The determination of the award fee earned is a unilateral decision made solely at the discretion of the government.

- The unearned award fee in any given period shall not be carried forward or “rolled-over” into subsequent periods.

II.	ORGANIZATIONAL STRUCTURES FOR AWARD FEE ADMINISTRATION

The following organizational structure is established for administering the fee provisions of the contract:

A. 	Procurement Officer (PO)

1. The PO is located at the NASA/Goddard Space Flight Center (GSFC), in Greenbelt, MD

2. The PO is the approval authority for any significant changes to this plan.

B.	Fee Determination Official (FDO)

The FDO for this contract is the Code 500 Director of Applied Engineering and Technology Directorate (AETD) at the NASA/GSFC in Greenbelt, Maryland. The FDO may designate an Alternate FDO when appropriate.

The primary FDO responsibilities are:

1. Establish the Performance Evaluation Board (PEB) and appoint the voting 
           members of the PEB by memorandum.

- Consider the PEB findings for each evaluation period and discuss it with the PEB chair and, if appropriate, with others such as the contractor.

- Determine the Award Fee earned and payable for each evaluation period as addressed in Section IV and ensure that the amount and percentage of award fee earned is commensurate with and accurately reflects the contractor's performance. Any variance between the PEB recommendation and FDO determination must be justified and documented in the official contract file.

- Issue and sign the award fee determination letter for the evaluation period, specifying the amount of award fee determined and the basis for that determination.

- Approves changes proposed to the Performance Evaluation Plan (PEP) as addressed in Section V, as appropriate.

C.  Performance Evaluation Board (PEB)

The PEB primary responsibilities of the Board are to:

- Conduct ongoing evaluations of contractor performance based upon Performance Monitor Reports and such additional performance information as may be obtained from the contractor and other sources. The PEB will evaluate the contractor's performance according to the standards and criteria stated in the performance evaluation plan.

- Submit an award fee letter to the FDO for signature, which addresses the PEB’s findings and recommendations for each evaluation period.

- Recommend for approval by the FDO proposed changes in the performance evaluation plan and the PO for significant changes.

D.   PEB Chairperson

The PEB Chairperson is TBD located at NASA/GSFC, Greenbelt, MD. The primary responsibilities of the PEB Chairperson are to:

1.  Appoint non-voting members, if appropriate, to assist the PEB in performing its

functions, e.g., a recording secretary.

- Appoint performance monitors for the contract effort and assure that they are provided appropriate instructions and guidance.

- Request and obtain performance information from other units or personnel involved in observing contractor performance, as appropriate.

- Call on personnel from various organizational units to consult, as needed, with the PEB.

- Assume responsibility for the actual preparation and approval of the award fee letter and other documentation such as PEB minutes.

- Ensure the timeliness of award fee evaluations.

- Recommend appropriate changes in this plan for consideration, as addressed in Section V.

- Meet with the contractor during the evaluation period to provide preliminary performance feedback.

E.  Contracting Officer’s Technical Representative (COTR)

The COTR will be located at the NASA/GSFC facility in Greenbelt, MD.

The primary responsibilities of the COTR are to:

- Receive and analyze the Monitor Evaluation Reports submitted by the Performance Monitors.

- Monitor, evaluate, and assess Contractor performance.

- Prepare the Contract Performance Summary Report for the Contracting Officer (CO).

- Attend all PEB meetings, record the findings of the PEB, and prepare the award fee determination letter for the FDO’s review and signature in coordination with the CO.

- Complete the technical portion of the annual NF 1680, Evaluation of 
      Performance.

- Recommend appropriate changes in this plan for consideration, as addressed in

Section V.

F.  Performance Monitors

Performance Monitors will be designated by the PEB Chairperson to each performance area to be evaluated. Generally, the task initiator for each issued task order will be the Performance Monitor for that task.

The primary responsibilities of the Performance Monitor are to:

- Monitor, evaluate, and assess contractor performance in assigned areas and in

accordance with this award fee plan.

- Periodically prepare a Performance Monitor Report (PMR) for the PEB that will      be submitted to the COTR, as described in Section II.E, or others as appropriate.

- Recommend appropriate changes in this plan for consideration, as addressed in

Section V.

G.  Functional Monitor/Performance Evaluation Coordinator

The Functional Monitor (FM) will be the contract specialist or contracting officer who is responsible for Contract No. TBD at the NASA/GSFC facility in Greenbelt, MD.

The primary responsibilities of the FM are to:

- Advise the PEB on Cost-Plus-Award-Fee rating standards, policies, and procedures and ensure the consistent application of Agency policy in these matters.

- Receive and analyze the Performance Monitor Evaluation Reports submitted by the Performance Monitors via the assigned COTR.

- Monitor, evaluate, and assess Contractor performance.

- Consider changes to this plan and recommend those determined appropriate for presentation to the FDO.

- Attend all PEB meetings and assist the COTR in preparing all PEB correspondence for the FDO.

III.	EVALUATION REQUIREMENTS

The applicable evaluation requirements are included as attachments to this Performance Evaluation Plan. They are as follows:

Attachment Title							Attachment

Evaluation Periods and Maximum Available Award Fee		A

Performance Areas and Evaluation Criteria				B

Technical Performance						B.1

Business Management Performance					B.2

Cost Control								B.3

Award Fee Grading Table						C

Actions and Schedules for Award Fee Determination 		D

General Instructions for Evaluation and Monitoring 		  	E

of Performance

The percentage weights indicated in Attachment B and the grading table in Attachment C are quantifying devices. Their sole purpose is to provide guidance in arriving at a general assessment of the amount of award fee earned. In no way do they imply an arithmetical precision to any judgmental determination of the contractor's overall performance and amount of award fee earned.

IV.	METHOD FOR DETERMINING AWARD FEE

A determination of the award fee earned for each evaluation period will be made by the FDO within forty-five (45) calendar days after the end of the period. All fee determinations shall reflect the Government’s assessment of the Contractor’s progress and ability to meet the contract objectives. Although award fee contracts are subjective in nature, the Government generally attempts to utilize objective and quantifiable measures to the greatest extent possible as a guide in assessing the Contractor’s performance.

The method to be followed in monitoring, evaluating, and assessing contractor performance during the period, as well as for determining the award fee earned or paid, is described below. Attachment D summarizes the principal actions and schedules involved.

- The PEB Chairperson will ensure that a performance monitor is assigned for each performance evaluation factor to be evaluated under the contract. Monitors will be selected on the basis of their expertise relative to prescribed performance area emphasis. The PEB Chairperson may change monitor assignments at any time without advance notice to the Contractor.  The PEB Chairperson will notify the Contractor promptly of all monitor assignments and changes.

- The PEB Chairperson will ensure that each monitor receives the following:

  - A copy of this plan along with any changes made in accordance with Section V.

  - Appropriate orientation and guidance.

  - Specific instructions applicable to the monitors' assigned performance areas.

- Monitors will evaluate and assess contractor performance and discuss their observations with contractor personnel as appropriate, in accordance with the General Instructions for Evaluation and Monitoring of Performance, Attachment E, and the specific instructions and guidance furnished by the PEB Chairperson.

- Monitors will submit Performance Monitor Reports (PMR) to the COTR within 15 days after the end of an evaluation period, and, if required, make oral presentations to the PEB.

- The contractor may submit self-evaluation summaries to the Functional Monitor (FM)/CO. The contractor shall submit self-evaluations no later than seven (7) calendar days following the end of a performance period. Contractor self-evaluations will be forwarded through the appropriate Performance Monitors, who will reconcile differences between their reports and the contractor self-evaluations prior to the PEB meeting. Such self-evaluation summaries will be included in the PEB package.

- Promptly after the end of each evaluation period, the PEB will meet to consider all the performance information it has obtained. As requested by the PEB Chair, monitors and other personnel involved in performance evaluation will attend the meeting and participate in discussions. At the meeting, the PEB will summarize its preliminary findings and recommendations for inclusion in the award fee letter and other documentation such as PEB minutes.

- The COTR, in coordination with the FM/CO, will prepare the award fee determination letter for the period, which will be reviewed by the PEB Chairperson and then submitted to the FDO for use in determining the award fee earned. The letter will include an adjectival rating and a recommended performance score with supporting documentation.

- The FDO will consider the recommendations of the PEB, information provided by the contractor, if any, and any other pertinent information in determining the amount of the award fee to be paid for the period. The FDO's determination of the amount of award fee earned and the basis for this determination will be stated in the award fee determination letter.

- The FM/CO shall notify the contractor in writing of the FDO’s determination. The contractor may request a debriefing from the PEB Chairperson.

V. 	CHANGING THE PERFORMANCE EVALUATION PLAN

A.	Right to Make Unilateral Changes

The Government may unilaterally change any matters covered in this plan and not specifically identified as requiring mutual agreement under the contract, prior to the beginning of an evaluation period by providing timely notice to the contractor in writing at least 30 calendar days prior to the start of the relevant evaluation period. Significant changes to this Plan will require the approval of the Procurement Officer.

B.	Steps to Change the PEP

The following is a summary of the principal actions involved in changing the PEP for an evaluation period (actions may be modified to reflect different approval or notification levels).

Action							Schedule

PEB members draft proposed revisions to PEP	Ongoing

PEP revisions submitted to FM/CO for drafting	Ongoing

###### FDO reviews and concurs on all revisions to PEP	45 days prior to the start of period

PO reviews and approves significant revisions	45 days prior to the start of period

to the PEP

FDO/FM notifies the Contractor regarding		30 days prior to the start of period

revisions to the PEP

C.	Method for Changing Plan Coverage

The method to be followed for changing the PEP is described below:

- Personnel involved in the administration of the fee provisions of the contract are encouraged to recommend plan changes with a view toward changing management emphasis, motivating higher performance levels, or improving the award fee determination process. Recommended changes should be sent to the FM/CO and COTR for PEB consideration and drafting.

(2)	Prior to the end of each evaluation period, the PEB will submit its recommended changes, if any, applicable to the next evaluation period for approval by the FDO with appropriate comments and justification. If the changes are considered to be significant by the FM/CO, then the revised plan must be sent to the Procurement Officer for approval after the FDO review/concurrence.

(3)	No later than thirty (30) calendar days before the beginning of each evaluation period, the FM/CO will notify the contractor in writing of any changes to be applied during the next period. If the contractor is not provided with this notification, or if the notification is not provided within the agreed number of work days before the beginning of the next period, then the existing plan will continue in effect for the next evaluation period unless bi-lateral agreement is obtained.

VI.	ATTACHMENTS

ATTACHMENT A

EVALUATION PERIODS AND AVAILABLE AWARD FEE

Maximum Available

# Period Number	Start Date		End Date			Award Fee

1		July 15, 2009		January 14, 2010		$  TBD*

2 		January 15, 2010	July 14, 2010			$  TBD*

3		July 15, 2010		January 14, 2011		$  TBD*

4		January 15, 2011	July 14, 2011			$  TBD*

5		July 15, 2011		January 14, 2012		$  TBD*

6 		January 15, 2012	July 14, 2012 			$  TBD*

7		July 15, 2012		January 14, 2013		$  TBD*

8 		January 15, 2013	July 14, 2013			$  TBD*

9		July 15, 2013		January 14, 2014		$  TBD*

10 		January 15, 2014	July 14, 2014			$  TBD*

11		July 15, 2014		July 14, 2015			$  TBD**

*Due to the IDIQ nature of this contract, the maximum award fee pool for each potential period will vary based upon the task orders issued against the contract. Award fee will be distributed during the evaluation periods that coincide with the period of performance of the task order. Of the $TBD maximum ordering value of this IDIQ contract, $TBD is the maximum available award fee possible to be earned by the Contractor.

**Evaluation Period 11 shall cover all existing task orders issued for continued performance beyond the end of the effective ordering period. The Evaluation Period “End Date” shall occur the next day after the latest period of performance specified in any task order, but no later than July 14, 2015.

## ATTACHMENT B

PERFORMANCE AREAS AND EVALUATION CRITERIA

The performance factors to be evaluated are identified below. The evaluation criteria for each factor are specified in the indicated section of this attachment.

Factor						Weight			Section

###### Technical Performance			55%			B.1

Business Management Performance	20% 			B.2

Cost Control Performance			25%			B.3

B.1	Technical Performance

Factor Weight:  55%

Description of Factor: For each semi-annual evaluation period, the Contractor’s technical performance will be assessed to determine if the work that has been performed in meets the technical requirements of assigned task orders, including a variety of subfactors related to how the work was accomplished, as indicated below:

Subfactors Considered for Evaluation:

- Technical Requirements – The Contractor will be evaluated on their ability to provide effective and efficient performance based services to meet the technical requirements and schedules as described in the Statement of Work and issued Task orders. This includes a subjective assessment of the quality of performance based services provided, i.e., thoroughness, accuracy of contractor performance in providing services, the timely completion of key milestones and tasks identified, and anticipating and resolving problems; recovery from delays; reaction time and appropriateness of response to changes. Also to be considered is the quality and timeliness of technical monthly progress reports and other required deliverables as outlined in the Task Orders. The Government will make evaluations only on services that have been requested/ordered.

- Innovation – Innovations, systems transitions, and improvements in service delivery accomplished during the period will be evaluated. Innovative methods, techniques, or technologies and/or process improvements will be evaluated for their impact on effectiveness and efficiencies under the contract.

- Personnel Management – The Contractor will be evaluated on the ability to provide staffing at appropriate skill levels to provide effective and efficient performance based services. The extent to which the Contractor has applied and retained competent and experienced personnel to assure successful and cost efficient performance.

- Communications – Assessment of the Contractor’s ability to maintain good communication within its organization and the Government and whether all problems, technical issues and changes were promptly reported to all concerned.

- Thoroughness - The Contractor will be evaluated on their ability to provide appropriate analysis and evaluation of alternative methods, processes, or procedures to accomplish overall requirements within schedule and budget.

- Safety and Security – The Contractor will be evaluated based on their ability to provide a safe work environment, including inspections and processes for accident and incident files, mishap reporting, and training. A major breach of safety consists of an accident, incident, or exposure resulting in a fatality or mission failure; or in damage to equipment or property equal to or greater than $1 million; or in any "willful" or "repeat" violation cited by the Occupational Health and Safety Administration (OSHA) or by a state agency operating under an OSHA approved plan. Security is the condition of safeguarding against espionage, sabotage, crime (including computer crime), or attack. A major breach of security may occur on or off Government installations, but must be directly related to work on this contract. A major breach of security is an act or omission by the Contractor that results in compromise of classified information; illegal technology transfer; workplace violence resulting in criminal conviction; sabotage; compromise or denial of information technology services; equipment or property damage from vandalism greater than $250,000; or theft greater than $250,000. In no case shall any Award Fee be earned by the Contractor in any evaluation period in which there is a major breach of safety or security.

- Risk Management – The Contractor will be evaluated on its ability to identify risks; analyze their impact and prioritize them; develop and carry out plans for risk mitigation, acceptance, or other action; track risks and the implementation of mitigation plans; support informed, timely, and effective decisions to control risks and mitigation plans; and assure that risk information is communicated among all levels of a program/project.

Basis for Measuring Performance: Using the above subfactors and a standard of reasonable performance for them, the Performance Monitors will prepare a report that addresses each task order and the associated performance metrics specified in the task orders issued for which they were the technical initiator. On the basis of those evaluations, each semi-annual Performance Monitor Report will be assigned a rating of "Excellent," "Very Good," "Good," "Satisfactory" and/or "Poor/Unsatisfactory," as specified in Attachment C, Award Fee Grading Table.

If an aspect of a task order is performed with less than reasonable expected competence or is outside of the contractual requirements, the Performance Monitor Report (PMR) will characterize it as having major or minor impacts on overall performance in related areas and will describe any extraordinary circumstances relating to the task performance. These impact statements will be used by the PEB to weigh the inclusion of specific issues in the award fee letter.

B.2 Business Management Performance

Factor Weight:  20%

Description of Factor: Business Management is the manner in which the Contractor implements contract provisions. It includes personnel, inter-organizational interfaces, workflow, property and materials controls, and contract management. For each semi-annual evaluation period, business management performance is broadly assessed in meeting the business management requirements for the overall contract, as indicated below:

Subfactors Considered for Evaluation:

- Contract Administration and Compliance - The Contractor will be evaluated on the overall administration of the contract. This will include accuracy and timeliness of all reporting requirements, timeliness of task plans, subcontract consent documentation and proposal submissions, overall compliance with all terms and conditions of the contract, and responsiveness to contract issues.

- Contract Changes – The Contractor will be evaluated on responsiveness to requests for ROMs, NTEs, and change proposals/task plans. The evaluation will include the Contractors submission of timely, complete proposals and cooperation in negotiating changes.

- Financial Reporting – The Contractor will be evaluated on the extent to which NF533 Reports are accurate, timely and complete. The extent to which financial systems are responsive to special analyses or quickly adjusted as a result of contract changes or program events.

- Subcontracting Management - The Contractor will be evaluated on the extent to which subcontracts are managed to ensure compliance with subcontract terms and conditions, subcontract and cost performance reporting, and overall business management. This includes the ability to monitor and forecast business trends that may ultimately impact overall contract performance as well as timely incorporation of subcontract changes. Technical performance of subcontractors will be evaluated under Technical Performance factor.

- Responsiveness of Upper Management – The Contractor will be evaluated on the extent to which corporate staffing, strategies, policies, plans, procedures, and actions provide an effective context for the successful performance of the contract and its subcontracts. This includes effective and timely management actions in relationships or interfaces with all major team organizations including international aspects such as export control.

- General Business Management - The Contractor will be evaluated on its local and corporate business management. This area will include an evaluation of the Contractor’s overall ability and effectiveness in responding to management issues, identifying and correcting problems, and timeliness and accuracy of data.

- Equal Employment Opportunity (EEO) – The Contractor shall submit SF-100 entitled, "Employer Information Report EEO-1" to GSFC's Code 120 fifteen (15) days prior to closing of the evaluation period. Information regarding completion of this report is available from http://www.eeoc.gov/stats/jobpat/elinstruct.html. Provide the date and results of the most recent EEO compliance review. Describe the deficiencies (if known) from compliance reviews by OFCCP and what the Contractor's goals are to correct these deficiencies. Discuss Contractor's efforts in community outreach, special events, awards, and other. Additionally, the Contractor shall provide data depicting terminations, promotions, and new hires by job category, number of employees, gender and race. An assessment will be performed on the EEO-1 form in regards to changes from last performance period and comparison to census data (Washington SMSA) as well as a review of all other data and contractor efforts.

- Government Property – The Contractor will be evaluated on their ability to manage (control, use, preserve, protect, repair, maintain and report) all Government property in their possession (Contractor-acquired, Government-furnished and Installation-accountable) in accordance with the property clauses in the contract.

- The Contractor’s Mentor Protégé program will be assessed.  The areas to be evaluated during each evaluation period include the following:

  - Specific actions taken by the Contractor to increase the participation of protégés as subcontractors and/or suppliers;

  - Specific actions taken by the Contractor to develop the technical and corporate administrative expertise of a protégé as defined in the agreement;

  - To what extend the protégé has met the developmental objectives in the agreement; and

  - To what extent the firm’s participation in the Mentor Protégé Program resulted in the protégé receiving competitive contract(s) and/or subcontract(s) from private firms and agencies other than the mentor.

Basis for Measuring Performance: The Performance Monitors will prepare a report that addresses the above performance areas. On the basis of those evaluations, each Performance Monitor Report will be assigned a rating of “Excellent,” “Very Good,” “Good,” “Satisfactory” and/or “Poor/Unsatisfactory,” as specified in Attachment C, Award Fee Grading Table. For each applicable Subfactor, the Performance Monitor Report will characterize it as having major or minor impacts on overall performance in related areas and will describe any extraordinary circumstances relating to the performance of the contract. These impact statements will be used by the PEB to weigh the inclusion of specific issues in the Award Fee Letter.

B.3 	Cost Control Performance

Factor Weight:  25%

Description of Factor: Cost Control is the manner in which the contractor controls costs and manages financial resources. Cost Control includes the measure of the contractor's success in controlling actual costs against the negotiated estimated cost of all the active task orders.

The cost control award fee shall be based on how the Contractor’s (and subcontractors) actual accrued costs, contained in the monthly NASA Form 533s, compare to the negotiated estimated cost of all individual task orders issued or active within an evaluation period. An assessment of actual technical work accomplished will be considered in the determination of the cost. The analysis of negotiated cost control will also give consideration to changes support requirements, changed statutory requirements, and/or changes beyond the Contractor’s control, which impact task order costs.

The evaluation of cost control will utilize the following guidelines:

- Normally, the Contractor should be given a score of 0 for cost control when there is a significant cost overrun within its control. However, the Contractor may receive higher scores for cost control if the overrun is insignificant. Scores should decrease sharply as the size of the overrun increases. In any evaluation of Contractor overrun performance, the Government will consider the reasons for the overrun and assess the extent and effectiveness of the Contractor's efforts to control or mitigate the overrun.

- The Contractor should normally be rewarded for an under-run within its control, up to the maximum score allocated for cost control, provided the average numerical rating for other award fee evaluation factors is 81 or higher. An under-run will be rewarded as if the Contractor has met the estimated cost of the contract when the average numerical rating for all other factors is less than 81 but greater than 60.

- The Contractor should be rewarded for meeting the estimated cost of the contract, but not to the maximum score allocated for cost control, to the degree that the Contractor has prudently managed costs while meeting contract requirements. No award will be given in this circumstance unless the average numerical rating for all other award fee evaluation factors is 61 or greater.

Basis for Measuring Performance: Using the above subfactors and a standard of reasonable performance for them, the Performance Monitors will prepare a report that addresses the above performance metrics. On the basis of those evaluations, each semi-annual Performance Monitor Report will be assigned a rating of "Excellent," "Very Good," "Good," "Satisfactory" and/or Poor/Unsatisfactory," as specified in Attachment C, Award Fee Grading Table.

ATTACHMENT C

AWARD FEE GRADING TABLE

| Adjectival Rating | Range of Performance | # Description |
| --- | --- | --- |
| Excellent | 100-91 | Of exceptional merit; exemplary performance in a timely, efficient and economical manner; very minor (if any) deficiencies with no adverse effect on overall performance |
| Very Good | 90-81 | Very effective performance, fully responsive to contract requirements; contract requirements accomplished in a timely, efficient, and economical manner for the most part; only minor deficiencies |
| Good | 80-71 | Effective performance; fully responsive to contract requirements; reportable deficiencies, but with little identifiable effect on overall performance |
| Satisfactory | 70-61 | Meets or slightly exceeds minimum acceptable standards; adequate results; reportable deficiencies with identifiable, but not substantial, effects on overall performance |
| Poor/ Unsatisfactory | 60-0 | Does not meet minimum acceptable standards in one or more areas; remedial action required in one or more areas which adversely affect overall performance |

Any factor receiving a grade of “poor/unsatisfactory” (less than 61 points) will be assigned zero performance points for purposes of calculating the award fee amount (includes cost control). The contractor will not be paid any award fee when the total award fee score is "Poor/Unsatisfactory" (less than 61 points). In order to earn a total overall rating of "Excellent," the contractor must be under cost, on or ahead of schedule, and be rated "Excellent" for Technical Performance.

ATTACHMENT D

ACTIONS AND SCHEDULES FOR AWARD FEE DETERMINATIONS

The following is a summary of the principal actions involved in determining the award fee for the evaluation periods. The PEB will establish lists of subsidiary actions and schedules as necessary to meet the schedule for principal actions.

## Action							Schedule

PEB Chairperson and members appointed		Prior to first period and ongoing

PEB Chairperson appoints Performance Monitors	Prior to first period and ongoing

and informs contractor

Monitors receive orientation and guidance		Prior to first period

Performance Monitors assess performance		Ongoing

and discuss results with contractor

Performance Monitors submit performance 		Not later than (NLT) 10

reports to PEB 					days after end of period

PEB meets to discuss performance reports		NLT 30 days after end of

and prepare preliminary findings and            		period

recommendations

PEB forwards findings and summary 		NLT 40 days after end of

recommendations to FDO in the award 		period

fee letter

The FDO reviews and signs the award fee		NLT 45 days after end of

letter.  CO forwards the award fee letter and		period

executed contract modification to contractor

Award fee payment made to contractor		NLT 60 days after end of

via contract modification				period

ATTACHMENT E

GENERAL INSTRUCTIONS

FOR EVALUATION AND MONITORING OF PERFORMANCE

- Performance Monitors will prepare outlines of their assessment plans and coordinate them with the PEB Chairperson. Upon agreement with the PEB Chairperson, the Performance Monitor will discuss the plans with appropriate contractor personnel to assure complete understanding of the evaluation and assessment process.

- Performance Monitors will conduct all assessments in an open, objective, and cooperative manner so that a fair and accurate evaluation is obtained. This will ensure that both the Performance Monitor and the contractor receive accurate and complete information from which to prepare assessments and to plan improvements in performance. Positive performance accomplishments will be emphasized just as readily as negative ones and extraordinary circumstances will be noted in reports.

- Performance Monitors will discuss their assessments with the appropriate contractor personnel, noting observed accomplishments, deficiencies, or unusual circumstances. This affords the contractor an opportunity to clarify possible misunderstandings regarding areas of poor performance and to correct or resolve deficiencies in a timely manner.

- Performance Monitors will conduct their contacts and visits with contractor personnel within the context of official contractual relationships.  They will avoid activities or associations that might cause, or give the appearance of, a conflict of interest on either part.

- Performance Monitor contacts with contractor personnel will not be used to instruct, direct, or supervise or control these personnel in the performance of the contract. The role of the monitor is to monitor, assess, and evaluate, not to manage the contractor's effort.

- Performance Monitors will document their assessments of contractor performance in their reports that they will submit to the PEB at the end of each evaluation period.  Performance Monitors will be prepared to make verbal reports of their evaluations and assessments as required by the PEB Chairperson.