DATA PROCUREMENT DOC.

NO.	ISSUE

1288	RFP

NNM09274026R

CONTRACT/RFP

EXHIBIT NUMBER

J-2

ATTACHMENT NUMBER

Ares V Launch Vehicle

PROJECT/SYSTEM

DATA PROCUREMENT DOCUMENT

Contractor

CONTRACTOR

January 5, 2009

DATE

National Aeronautics and

Space Administration

MSFC - Form 3461 (Rev September 1989)

| National Aeronautics and Space Administration DOCUMENT CHANGE LOG |  |  |  |  |  | DATA PROCUREMENT DOC. NO. ISSUE 1288 RFP |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| INCORPORATED REVISIONS OUTSTANDING REVISIONS |  |  |  |  | AS OF: 1-05-09 | SUPERSEDING: | PAGE: |
| AUTHORITY | PORTION AFFECTED - PAGE NO./NO. |  |  |  | REMARKS |  |  |
| (DPD Revision) | INTRO | SGR | DRL | DRD |  |  |  |

MSFC - Form 3461-1 (Rev. September 2007)

1.0	INTRODUCTION

1.1	Scope:  Subject to the Rights in Data clause, this Data Procurement Document (DPD) sets forth the data requirements in each Data Requirements Description (DRD) and shall govern that data required by the DPD for the contract.  The contractor shall furnish data defined by the DRD's listed on the Data Requirements List (DRL) by category of data, attached hereto, and made a part of this DPD.  Such data shall be prepared, maintained, and delivered to NASA in accordance with the requirements set forth within this DPD.  In cases where data requirements are covered by a Federal Acquisition Regulation (FAR) or NASA FAR Supplement (NFS) clause, that clause shall take precedence over the DPD, consistent with clause FAR 52.215-8.

1.2	DPD Description:  This DPD consists of a Document Change Log, an Introduction, a Statement of General Requirements, DPD maintenance procedures, a DRL, and the DRD's.

1.2.1	General Requirements:  The general requirements, as specified in paragraph 2.0 of this DPD, prescribe those requirements applicable to the preparation, maintenance, and delivery of data that are better defined in aggregate than in the individual DRD's.

1.2.2	Data Requirements List (DRL):  Throughout the performance of the contract, the DRL provides a listing by data category of the data requirements of the DPD.

1.2.3	Data Requirements Descriptions (DRD's)

1.2.3.1	Each data requirement listed on the DRL is given complete definition by a DRD. The DRD prescribes content, format, maintenance instructions, and submittal requirements.

1.2.3.2	For the purpose of classification and control, DRD's of this DPD are grouped into the following broad functional data categories:

CATEGORY SYMBOL	DESCRIPTION

CD	Contractual Data

DE	Design and Development Engineering

MA	Management

SA	Safety

1.2.3.3	The symbols representing these data categories form part of the prefix of the DRD identification number.  The first numerical characters reflect the DPD number.

1.2.3.4	To facilitate the usage and maintenance of the DPD, the DRD's have been sectionalized in accordance with the above data categories.

1.2.3.5	The DRD's are filed by data category and are in alpha-numeric sequence as listed on the DRL page (or pages) that precedes the DRD's.

1.2.4	Document Change Log (DCL):  The Document Change Log chronologically records all revision actions that pertain to the DPD.

1.2.5	DPD Maintenance Procedures:  Maintenance procedures define the detailed methods to be employed in maintaining the DPD.  Detailed maintenance procedures are specified in paragraph 3.0 of this DPD.

1.3	Data Types for Contractual Efforts:  The types of data and their contractually applicable requirements for approval and delivery are:

TYPE	DESCRIPTION

1*	All issues and interim changes to those issues require written approval from the requiring organization before formal release for use or implementation.

2*	NASA reserves a time-limited right to disapprove in writing any issues and interim changes to those issues.  The contractor shall submit the required data to NASA for review not less than 45 calendar days** prior to its release for use.  The contractor shall clearly identify the release target date in the “submitted for review” transmittal***.  If the data is unacceptable, NASA will notify the contractor within 45 calendar days** from the date of submission, regardless of the intended release date***. The contractor shall resubmit the information for reevaluation if disapproved. The submittal is considered approved if the contractor does not receive disapproval or an extension request from NASA within 45 calendar days**.

3	These data shall be delivered by the contractor as required by the contract and do not require NASA approval.  However, to be a satisfactory delivery, the data shall satisfy all applicable contractual requirements and be submitted on time.

4	These data are produced or used during performance of the contract and are retained by the contractor.  They shall be delivered only when NASA requests in writing and shall be delivered in accordance with the instructions in the request.  The contractor shall maintain a list of these data and shall furnish copies of the list to NASA when requested to do so.

5	These data are incidental to contract performance and are retained by the contractor in those cases where contracting parties have agreed that formal delivery is not required.  However, the Contracting Officer or the Contracting Officer’s Representative shall have access to and can inspect this data at its location in the contractor’s or subcontractor’s facilities, or in an electronic database accessible to the Government.

* 	Note: Type 1 and Type 2 data may be placed under NASA configuration management control when designated by NASA. CM control requires the contractor to submit Type 1 and Type 2 data updates through Engineering Change Proposals (ECPs).

**	Note: This time limit may be tailored for individual DRD’s to meet the requirements of the procuring activity.

*** Note: If the contractor does not identify a release target date or if the intended release date is shorter than 45 calendar days from the date of submission, the 45 calendar days review cycle stands (or the tailored Type 2 time limitation for the specific procurement).

2.0	STATEMENT OF GENERAL REQUIREMENTS

2.1	Applicable/Reference Documents:  Documents included as applicable documents in this DPD are the issue specified in the Statement of Work, and form a part of the DPD to the extent specified herein.  Applicable documents listed in Item 15.2 of a DRD are applicable only to the preparation of the deliverable documentation described by that DRD.

References to documents other than applicable documents in the data requirements of this DPD may sometimes be utilized, and shall be indicated in 13. Remarks of the DRD.  These do not constitute a contractual obligation on the contractor.  They are to be used only as a possible example or to provide related information to assist the contractor in developing a response to that particular data requirement.

2.2	Subcontractor Data Requirements

2.2.1	The contractor shall specify to subcontractors and vendors, if any, the availability source of all data required for the satisfactory accomplishment of their contracts.  The contractor shall validate these requirements for documents when appropriate; where the requirement concerns other contractor data, the contractor shall provide his subcontractor or vendor with the necessary documents.  All such requests shall be accomplished under the auspices of the contractor.

2.2.2	Reference to subcontractor data in the contractor’s responses is permissible, providing the references are adequate and include such identification elements as title, number, revision, etc., and a copy of the referenced data is supplied with the response document at time of delivery to NASA.

2.3	Data Distribution, Format, Data Restriction Marking, and Transmittal

2.3.1	Distribution:  Distribution of required documentation shall be in quantities determined by the Contracting Officer.  Recipient names and email (if applicable) addresses shall be noted on a separate distribution list to be furnished by the Contracting Officer.  The Contracting Officer’s letter may include other information pertinent to delivery of data, as required.

2.3.2	Format

2.3.2.1	Electronic Format:  Electronic submission of data deliverables is required. Electronic deliverables shall be printable.  Data deliverables shall be delivered to NASA in the format specified below unless a specific format is required by a DRD.   Data submittals shall consist of a single Adobe Acrobat PDF file and the native format electronic file(s).  The preferred native formats include Microsoft Word, Excel, PowerPoint or CAD drawing plot file, as appropriate.  Where a single native format file is not possible, multiple files may be integrated into a single ZIP file for submission.  The organization of the contents of the integrated ZIP file shall be made readily apparent to the reader, and each file within the integrated product shall be clearly identifiable and traceable within the organization of the integrated product.  If files are fragmented, file names shall be labeled logically and contiguously, and the files shall be easily reassembled or merged (e.g. 1 filename, 2 filename, 2a filename, etc.). The software versions shall be confirmed prior to submittals.

2.3.2.2	Hardcopy Format:  In addition to the electronic submittal, one hardcopy package of specific data deliverables shall be delivered to the NASA Contracting Officer for the Government contract file.  This requirement is indicated in Item 15.4, Format of each DRD. The hardcopy package shall consist of the contractor’s Transmittal Memo and one copy of the data deliverable.

2.3.3	Data Restriction Marking

      - Data Restriction Determination and Marking Requirements: The contractor shall determine the data restriction that applies to each data deliverable and mark the data restriction on the data coversheet, or indicate the data restriction in the data transmittal package if the data format precludes identification of data restriction directly in the data.  The contractor shall make a determination for each individual data deliverable item, and shall not apply a default or blanket data restriction marking to all data deliverables (e.g., “data may be export restricted”).  If NASA does not agree with the contractor applied data restriction, the NASA Contracting Officer shall return the data to the contractor, cancel the markings, or ignore the markings consistent with the procedures set forth in the “data rights” clause(s) contained in the contract.

      - Data Restriction Categories and Marking Statements:  The contractor shall consider the following data restriction categories, as a minimum, and utilize specified marking statements.

If data delivered under this contract is subject to the International Traffic in Arms Regulations (ITAR), the data shall contain an “ITAR Notice” as follows:

International Traffic in Arms Regulations (ITAR) Notice

This document contains information which falls under the purview of the U.S. Munitions List (USML), as defined in the International Traffic in Arms Regulations (ITAR), 22 CFR 120-130, and is export controlled. It shall not be transferred to foreign nationals, in the U.S. or abroad, without specific approval of a knowledgeable NASA export control official, and/or unless an export license/license exemption is obtained/available from the United States Department of State. Violations of these regulations are punishable by fine, imprisonment, or both.

If data delivered under this contract is subject to the Export Administration Regulations (EAR), the data shall contain the “EAR Notice” as follows:

Export Administration Regulations (EAR) Notice

This document contains information within the purview of the Export Administration Regulations (EAR), 15 CFR 730-774, and is export controlled. It may not be transferred to foreign nationals in the U.S. or abroad without specific approval of a knowledgeable NASA export control official, and/or unless an export license/license exception is obtained/available from the Bureau of Industry and Security, United States Department of Commerce. Violations of these regulations are punishable by fine, imprisonment, or both.

If the contract contains FAR 52.227-14 Alternate II, the “Limited Rights Notice” may be applicable to data (other than computer software) delivered under this contract.

If the contract contains FAR 52.227-14 Alternate III, the “Restricted Rights Notice” may be applicable to computer software delivered under this contract.

If the contract contains FAR 52.227-20, the “SBIR Rights Notice” may be applicable to SBIR data delivered under this contract.

If the contract contains NFS 1852.237-73, a sensitive information legend may be applicable to information delivered under this contract

In accordance with the applicable data clause (e.g., FAR 52.227-14(c) or FAR 52.227-20(c)), the contractor may be able to assert a copyright claim in data delivered under this contract.  When claim to copyright is made, the Contractor shall affix the applicable copyright notices of 17 U.S.C. 401 or 402 and acknowledgment of Government sponsorship (including contract number) to the data when such data are delivered to the Government.

    - Transmittal

2.3.4.1	Data shall be transmitted to NASA by email, CD or DVD, hardcopy, or other mechanism agreed to by the Contracting Officer, COTR, and Project representatives who are responsible to receive, index, and store the data deliverables.

2.3.4.2	If email is used to transmit data deliverables, the email size shall be 10 Megabytes or less to ensure receipt by the NASA email servers.  Encrypted email format shall be used to transmit data which has been judged sensitive by the contractor (e.g., export controlled, limited rights data, SBIR, restricted computer software, copyrighted, etc.).

2.3.4.3	Data Transmittal Package:  Each data transmittal package shall include:

a.	Transmittal memorandum that specifies the meta-data below for each data transmittal:

1.	Contract number.

2.	Data Requirements Description (DRD) number.

3.	DRD data type (specified in Item 3 on the DRD).

4.	Submission date or milestone being satisfied.

5.	Document number and revision.

6.	Document title.

7.	File names of all files being delivered; file naming convention shall clearly identify the document being delivered.

8.	Distribution (as defined by the Contracting Officer’s letter).

- Requested response date.

- Contractor assigned data restriction (export controlled, limited rights data, SBIR, restricted computer software, copyrighted, etc.) if not marked on data.

- NASA Records Retention Schedule (NRRS) number, if applicable. (See NPR 1441.1, NASA Records Retention Schedules)

b.	Printable electronic files or hardcopy data.

2.3.5	Electronic data deliverables should be transmitted directly to the MSFC Repository through the Digital Asset Manager web interface.  Instructions for electronic data submittals can be found at http://cio.msfc.nasa.gov/repository/repository_submittal.html.  Document submitters must register for a Documented user account through the NASA Account Management System (NAMS).  Computer-Aided Design (CAD) drawings shall be submitted in the original native vector, Hewlett-Packard Graphic Language (HPGL), and raster image formats.

2.4	Printing:  All printing, duplicating, or binding shall be in accordance with NFS 1852.208-81, Restrictions on Printing and Duplicating.  Printing of formal reports and Type 1 and 2 data in book format shall be in accordance with the following general specifications:

a.	Method of reproduction – offset/xerography.

b.	Finished size – 8 1/2” X 11”.

c.	Paper – 20-pound opaque bond.

d.	Cover – Litho cover stock.

e.	Pages shall be printed on both sides; blank pages shall be avoided when possible.

f.	Oversize pages shall be avoided when possible, but if necessary shall be folded to 8 1/2” X 11”.

g.	Binding shall be the most economical method commensurate with the size of the report and its intended use.

2.5	Contractor’s Internal Documents:  The contractor’s internal documents shall be used to meet the data requirements of this DPD unless a specific format is required by the applicable DRD.

2.6	Document Identification:  Type 1 and 2 documents published by the contractor and submitted in response to the data requirements of this DPD shall be identified within an organized identification numbering system prescribed to NASA by the contractor and, if applicable, as approved by NASA.  For all data types, the document number, change legend, date, and title constitute the minimum identification of the specific document and shall appear on the cover and title page.  The contract number shall also appear on the cover and title page as separate markings.  The originator and organization shall be included on the title page.  The document number, change legend, and date shall appear on each page of the document.  In the front matter of each document, identify the DPD number and applicable DRD number(s) required for document preparation.  Successive issues or revisions of documents shall be identified in the same manner as the basic issue and shall have appropriate change identification.  Drawings and ECP's are excluded from the marking provisions of this paragraph.  All Type 1 documentation, excluding configuration management requirements, shall be marked “PRELIMINARY PENDING NASA APPROVAL,” and once approved shall be reissued with “APPROVED BY NASA” and the date and approval authority annotated on the cover.

2.7	Reference to Other Documents and Data Deliverables in Data Submittals:  All referenced documents shall be made readily available to the cognizant NASA organization upon request.  The contractor should make sure that the references are available to NASA in a manner which does not incur delays in the use of the response document.  Reference may be made, within one data submittal, to other data submittals delivered in response to this DPD in those cases where the data required by one DRD may have been delivered by the contractor in response to another DRD.  The reference to previously-submitted data shall include the applicable DRD number, data submittal version date, and location within the referenced document.

2.8	Maintenance of Type 1 Document Submittals

2.8.1	Revisions of Type 1 documentation may be accomplished either by individual page revision or by a complete reissue of the document identified in accordance with requirements of 2.7 above, with the exception of drawings (which shall be revised in accordance with contract configuration management requirements).

2.8.2	Individual page revisions shall be made as deemed necessary by the contractor or as directed by the Contracting Officer.

2.8.3	A Type 1 document shall be completely reissued when, in the opinion of the contractor and/or NASA, the document has been revised to the extent that it is unusable in its present state, or when directed by the Contracting Officer.  When complete reissues are made, the entire contents of the document shall be brought up to date and shall incorporate revised pages.  All revisions shall be recorded.  A revision log shall identify complete reissues except for periodic reports and documents which are complete within themselves as final.

2.8.4	Changes of a minor nature to correct obvious typing errors, misspelled words, etc., shall only be made when a technical change is made, unless the accuracy of the document is affected.

2.8.5	All revised pages shall be identified by a revision symbol and a new date.  Each document shall contain a log of revised pages that identify the revision status of each page with the revision symbol.  This list shall follow the table of contents in each document.  The line or lines revised on a given page shall be designated by the use of vertical line in the margin of the page, and the change authority shall be indicated adjacent to the change.

2.8.6	Contractor Type 1 documents shall not be submitted containing pen and ink markups which correct, add to, or change the text, unless schedule problems exist and approval is obtained in writing from the Contracting Officer.  Such markups, however, shall not exceed 20 percent of the page content and shall be acceptable provided that the reproduced copies are legible.  In addition, hand-drawn schematics, block diagrams, data curves, and similar charts may be used in original reports in lieu of formally prepared art work, as long as legibility of copies is not impaired.  Acceptability shall be determined by the Contracting Officer.

3.0	DPD MAINTENANCE PROCEDURES

3.1	NASA-Initiated Change:  New and/or revised data requirements shall be incorporated by contract modification to which the new or revised portion of the DPD shall be appended.  The contractor shall notify the Contracting Officer in the event a deliverable data requirement is imposed and is not covered by a DRD, or when a DRD is changed by a contract modification and for which no revision to DPD is appended.  In such cases, the contractor shall submit the requested changes to NASA for approval.  See paragraph 3.3.1 for change procedures.

3.2	Contractor-Initiated Change:  Contractor-proposed data requirements or proposed changes to existing requirements shall be submitted to NASA for approval.

3.3	DPD Change Procedures

3.3.1	Changes to a contractual issue of this DPD shall be identified by NASA on the Document Change Log.

3.3.2	The date of the DPD shall be entered under the “as of “block of the Document Change Log.  The date that was in the “as of” block shall be entered in the “Superseding” block.

3.3.3	The Document Change Log entitled “Incorporated Revisions” shall be changed to indicate the modification number, portions affected, and remarks. All changes to the DPD/DRDs shall be identified in the “Remarks” column.

3.4	DPD Reissues

3.4.1	The DPD shall be reissued by NASA for each contract modification that affects the DPD and shall supersede the existing DPD in its entirety.  Reissues shall be issued by contractual direction. The issue symbol, which shall commence with "A" and progress through "Z," shall be entered in the DPD identification block of each DRD page of the DPD.

## Ares V Launch Vehicle

## Data Requirements List

DRD	DATA TYPE	TITLE	OPR

CD – Contractual Data

1288CD-001		Reserved

1288CD-002	3	Technology Reports		ED03

1288CD-003		Reserved

DE – Design and Development Engineering

1288DE-001	3	First Stage Design Concept		JP40

MA – Management

1288MA-001	3	Risk and Opportunities Identification		JP40

1288MA-002	2	Trade and Analyses Report		JP40

1288MA-003		Reserved

1288MA-004	3	Quarterly Progress Report		JP40

1288MA-005	3	Subcontractor and Geographic Data Collection		JP40

1288MA-006	3	Requirements Assessment		JP40

1288MA-007	3	Badged Employee and Remote IT User Listing		AS50

1288MA-008	3	Contractor Employee Clearance Document		AS50

1288MA-009	3	Position Risk Designation for Non-NASA Employee		AS50

1288MA-010	3	Final Report		JP40

SA – Safety

1288SA-001	2	Safety, Health, and Environmental (SHE) Plan	AS10/QD12

1288SA-002	3	Mishap and Safety Statistics Reports		QD12

Reserved

Reserved

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE:  RFP	2.	DRD NO.:  1288CD-002

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/3

6.	TITLE: Technology Reports

7.	DESCRIPTION/USE: Provides NASA with technical information concerning any invention, discovery, improvement, or innovation made by a contractor in the performance of work under this contract for the purpose of disseminating this information to obtain increased use.  Also, to provide NASA with data to review for possible patentable items.

8.	OPR:  ED03	9. DM:  JP40

10.	DISTRIBUTION:  Per Contracting Officer's letter

11.	INITIAL SUBMISSION:

Technology Reporting Plan: Upon Contracting Officer’s request.

Disclosure of Invention and New Technology (NASA Form 1679): Within 2 months of identification of reportable item.

Interim NASA New Technology Summary Report (NTSR) Form:  12 months from the date of the contract.

12.	SUBMISSION FREQUENCY:

Technology Reporting Plan: Upon Contracting Officer’s request.

Disclosure of Invention and New Technology (NASA Form 1679):  For each reportable item.

Interim NASA New Technology Summary Report (NTSR) Form: Every 12 months.

Final NASA New Technology Summary Report (NTSR) Form: Immediately or within three months after completion of contracted work.  Final Payment is contingent upon submission of the Final NTSR.

13.	REMARKS: Copies of NASA Form 1679 and the NASA New Technology Summary Report (NTSR) Form (Interim and Final) may be obtained and/or filled out at:  http://entre.nasa.gov/.  These forms may also be obtained from the New Technology Representative (mailto: Carolyn.E.McMillan@nasa.gov).

14.	INTERRELATIONSHIP:  SOW paragraph 3.2.2

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Technology Reports include technical detail as is necessary to identify and fully describe a "Reportable Item".  Per NFS 1852.227-70, "Reportable Item" means any invention, discovery, improvement, or innovation of the contractor, whether or not the same is or may be patentable or otherwise protectable under Title 35 of the United States Code, conceived or first actually reduced to practice in the performance of any work under this contract or in the performance of any work that is reimbursable under any clause in this contract providing for reimbursement of costs incurred prior to the effective date of this contract.

15.2	APPLICABLE DOCUMENTS:

NFS 1852.227-70	New Technology Clause

DRD Continuation Sheet

TITLE: Technology Reports 	DRD NO.:  1288CD-002

DATA TYPE:  3	PAGE:  2/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

15.3	CONTENTS: The Technology Reports consist of:

a.	Disclosure of Invention and New Technology (Including Software): In accordance with NFS 1852.227-70 (e)(2), the disclosure to the agency shall be in the form of a written report and shall identify the contract under which the reportable item was made and the inventor(s) or innovator(s).  It shall be sufficiently complete in technical detail to convey a clear understanding, to the extent known at the time of the disclosure, of the nature, purpose, operation, and physical, chemical, biological, or electrical characteristics of the reportable item.  The disclosure shall also identify any publication, on sale, or public use of any subject invention and whether a manuscript describing such invention has been submitted for publication and, if so, whether it has been accepted for publication at the time of disclosure.  In addition, after disclosure to the agency, the Contractor shall promptly notify the agency of the acceptance of any manuscript describing a subject invention for publication or of any on sale or public use planned by the Contractor for such invention.  This reporting requirement may be met by completing NASA Form 1679 (latest revision) in hardcopy or online at:  http:// entre.nasa.gov/.  Use of this form or the online system is preferred; however, if the form is not used the following information should be provided in order to meet the reporting requirement:

1.	Descriptive title.

2.	Innovator(s) name(s), title(s), phone number(s), and home address(es).

3.	Employer when innovation made (name and division).

4.	Address (place of performance).

5.	Employer status (e.g., Government, college or university, non-profit organization, small business firm, large entity).

6.	Origin (e.g., NASA grant number, NASA prime contract number, subcontractor, joint effort, multiple contractor contribution, other).

7.	NASA Contracting Officer’s Technical Representative (COTR).

8.	Contractor/grantee New Technology Representative.

9.	Brief abstract providing a general description of the innovation:

(a)	Description of the problem or objective that motivated the innovation’s development.

(b)	Technically complete and easily understandable description of innovation developed to solve or meet the objective.

(c)	Unique or novel features of the innovation and the results or benefits of its application.

(d)	Speculation regarding potential commercial applications and points of contact (including names of companies producing or using similar products).

10.	Additional documentation.

11.	Degree of technological significance (e.g., modification of existing technology, substantial advancement in the art, major breakthrough).

12.	State of development (e.g., concept only, design, prototype, modification, production model, used in current work).

13.	Patent status.

14.	Dates or approximate time period during which this innovation was developed.

15.	Previous or contemplated publication or public disclosure including dates.

16.	Answers to the following questions (for software only):

(a)	Using outsiders to beta-test code?  If yes, done under beta-test agreement?

(b)	Modifications to this software continue by civil servant and/or contractual agreement?

(c)	Previously copyrighted (if so, by whom?)?

(d)	Were prior versions distributed (if yes, supply NASA or Contractor contract)?

(e)	Contains or is based on code owned by a non-federal entity (if yes, has a license for use been obtained?)?

(f)	Has the latest version been distributed without restrictions as to use or disclosure for more than one year (if yes, supply date of disclosure)?

17.	Name(s) and signature(s) of innovator(s).

DRD Continuation Sheet

TITLE: Technology Reports 	DRD NO.:  1288CD-002

DATA TYPE:  3	PAGE:  3/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

b.	Interim NASA New Technology Summary Report (NTSR): This report shall consist of a listing of reportable items for the reporting period or certification that there are none. This report shall also contain a list of subcontracts containing a patent rights clause or certification that there were no such subcontracts. Completion of the Interim NTSR shall satisfy this reporting requirement.  Use of the form utilizing the online system at http://entre.nasa.gov/ is preferred; however an alternate format is acceptable provided all required information is provided.

c.	Final NASA New Technology Summary Report (NTSR): This report shall consist of a comprehensive list of all reportable items for the contract duration or certification that there are none.  This report shall also contain a list of subcontracts containing a patent rights clause or certification that there were no such subcontracts. Completion of the Final NTSR shall satisfy this reporting requirement.  Use of the form utilizing the online system at http://entre.nasa.gov/ is preferred; however an alternate format is acceptable provided all required information is provided.

d.	Subcontracts:  The contractor shall provide copies of subcontracts containing a patent rights clause upon Contracting Officer’s request.

15.4	FORMAT:  The Disclosure of Invention and New Technology (Including Software) report may use NASA Form 1679 (latest version) or the online system at:  http://entre.nasa.gov/, or provide sufficient information to meet the reporting requirement.

The interim and final NASA New Technology Summary Reports may use the NTSR Form (Interim or Final whichever is applicable) utilizing the online system at: http://entre.nasa.gov/ or provide sufficient information to meet the reporting requirement.

15.5	MAINTENANCE:  None required

Reserved

Reserved

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE:  RFP	2.	DRD NO.: 1288DE-001

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  First Stage Design Concept

7.	DESCRIPTION/USE: To provide an upgraded concept for the Ares V First Stage.

8.	OPR: JP40	9. DM: JP40

10.	DISTRIBUTION:  Per Contracting Officer's letter

11.	INITIAL SUBMISSION: After completion of first Quarter

12.	SUBMISSION FREQUENCY: Updated quarterly with a Final Report at the completion of each period of performance

13.	REMARKS:

14.	INTERRELATIONSHIP: SOW paragraph 8.0

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:   The report shall include the current definition of the Ares V First Stage Concept; also included shall be data for assessment of quarterly technical, schedule progress, and cost.

15.2	APPLICABLE DOCUMENTS:  None

15.3	CONTENTS:  The First Stage Concept shall include the following:

a.	Input to Ares V Vehicle architecture development.

1.	Technical description of the design, system and subsystems.

2.	Input to vehicle integrated induced environments.

3.	Assessment and feedback for environments (induced and natural) as defined by the Integrated Vehicle (2 cycles will be supported – PRR and SDR – TBD).

4.	Assessment of vehicle system with launch facility – including ignition overpressure, thermal characteristics, acoustics, lift-off drift and clearance, stabilization and hold-down options.

5.	Separation schema optimization – separation motor definition, timing, location of attach and separation points.

6.	Potential performance enhancements for vehicle based on structural changes, thrust trace alterations, delta V splits, and trajectory optimization.

7.	Thrust Take-out concepts.

b.	Booster concept maturation.

1.	Structural and Performance based design updates with additional input from vehicle.

2.	Approach for logistics and operations (transportation, manufacturing facility utilization, assembly operations and facilities, major GSE requirements, refurbishment operations if applicable, and Extensibility and interaction between Ares I and Ares V booster concepts – including facilities and equipment).

3.	Approach for testing and methodology description.

4.	Initial development schedule.

5.	Reserved.

6.	Assessment of TVC technologies as requirements mature.

7.	Assessments of reliability, and hazards (internal to booster Element as well as vehicle integrated hazards).

8.	Nondestructive Evaluation (NDE)/Nondestructive Test (NDT) Inspection techniques and technologies for critical booster systems.

9.	Assessment of design for need to recover.

DRD Continuation Sheet

TITLE: First Stage Design Concept	DRD NO.:  1288DE-001

DATA TYPE:  3	PAGE:  2/2

15.	DATA PREPARATION INFORMATION (CONTINUED):

b.

10.  Design, Development, Test, and Engineering/Evaluation (DDT&E) and Production cost assessments.

c.   Quarterly data for assessment of technical, schedule progress, and cost.

d.   The Final Report shall contain the following:

1)    Work accomplished during each Period of Performance.

2)	For Options 1 & 2, the Final Report shall contain the following additional information.

a) Configuration & Data Management (CM) Plan.

b) Manufacturing & Assembly Plan.

c) Element Development Plan.

d) Integrated Logistics Support Plan (ILSP).

e) Facility Utilization Plan.

f) System Engineering Management Plan.

g) Cost Estimate for the Element Design, Development, Test, and Engineering/Evaluation (DDT&E).

h) Final risk and opportunities assessment.

15.4	FORMAT:  Contractor format is acceptable and consistent with SOW paragraph 3.0.

15.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE: RFP	2.	DRD NO.: 1288MA-001

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Risk and Opportunities Identification

7.	DESCRIPTION/USE: To provide an independent assessment of Ares V risks and opportunities and assess the risks and opportunities identified by NASA.

8.	OPR: JP40	9. DM:  JP40

10.	DISTRIBUTION:  Per Contracting Officer's letter

11.	INITIAL SUBMISSION: 60 days prior to Functional Feasibility Review (FFR)

12.	SUBMISSION FREQUENCY: 60 days prior to Preliminary Requirements Review (PRR), Concept of Design Review (CoDR), System Requirement Review (SRR), System Definition Review (SDR)

13.	REMARKS

14.	INTERRELATIONSHIP:  SOW paragraphs 4.1, 5.1, 6.1, and 7.1

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Risk and Opportunities Identification addresses how NASA risk management requirements are to be implemented and mitigated throughout the program’s life cycle.

15.2	APPLICABLE DOCUMENTS:

NPR 8000.4 	Risk Management Procedural Requirements

CxP 70056	Constellation Program Risk Management Plan

15.3	CONTENTS: The Risk and Opportunities Identification shall provide an independent assessment of the Ares V Point of Departure Architecture (POD) relative to the Ares V Figure of Merits (FOMs).

The contractor shall provide an independent assessment, including analysis used to develop the risks, of Ares V POD risks.  The contractor shall provide a risk mitigation plan for each risk identified.

The contractor shall provide an independent assessment of Ares V POD opportunities.  This assessment shall include anything NASA can do to improve the safety, performance and cost of the Ares V architecture e.g., new technologies, innovative analytical techniques, process improvements, etc. The contractor shall provide an Ares V POD opportunity insertion plan for each opportunity identified.

The contractor shall provide an assessment of their ideas for potential advanced development work and technology demonstrations that NASA could pursue outside the parameters of this procurement.

15.4	FORMAT:  Contractor format is acceptable and consistent with SOW paragraph 3.0.

15.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE:  RFP	2.	DRD NO.:  1288MA-002

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Trades and Analyses Report

7.	DESCRIPTION/USE:  To document all trades and analyses including guidelines, assumptions, results, and recommendations.

8.	OPR:  JP40	9. DM:  JP40

10.	DISTRIBUTION:  Per Contraction Officer’s letter

11.	INITIAL SUBMISSION:  15 days after completion of trade study or analysis

12.	SUBMISSION FREQUENCY:  As required

13.	REMARKS: After completion of one review of each trade study/ analysis, no more than one iteration of comments will be identified by NASA to be closed by the contractor.

14.	INTERRELATIONSHIP:  SOW paragraphs 4.2, 5.2, 6.2 and 7.2

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Trades and Analyses Report will document all trades and analyses including guidelines, assumptions, results, and recommendations.

  - APPLICABLE DOCUMENTS:

CxP 72024	Exploration Launch Projects (ELP) Systems Analysis Plan (SAP)

15.3	CONTENTS:  The Trades and Analyses Report shall include the ground rules and assumptions, Figures of Merit (FOMs) relative weightings, supporting data, results and recommendations.

15.4	FORMAT:  Contractor format is acceptable and consistent with SOW paragraph 3.0.

15.5	MAINTENANCE:  None required

Reserved

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE:  RFP	2.	DRD NO.: 1288MA-004

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Quarterly Progress Report

7.	DESCRIPTION/USE: To provide visibility to contractor and MSFC project management of actual and potential problems and progress toward meeting the cost, technical and schedule requirements.

8.	OPR: JP40	9. DM: JP40

10.	DISTRIBUTION:  Per Contracting Officer's letter

11.	INITIAL SUBMISSION: At the completion of the first quarter and after each successive quarter

12.	SUBMISSION FREQUENCY: 10 days following the end of each quarter

13.	REMARKS:

14.	INTERRELATIONSHIP: SOW paragraph 3.2.3

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: The Quarterly Progress Report provides data for the assessment of Quarterly technical and schedule progress.

15.2	APPLICABLE DOCUMENTS:  None

15.3	CONTENTS:  The Quarterly Progress Report shall contain the following:

a.	Work accomplished for current reporting period.

b.	Work planned for next reporting period.

c.	Current problems which impede performance.

d.	Other information that assists the Government in evaluating the contractor’s performance.

15.4	FORMAT:  Contractor format is acceptable.

15.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE:  RFP	2.	DRD NO.:  1288MA-005

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/2

6.	TITLE:  Subcontractor and Geographic Data Collection

7.	DESCRIPTION/USE:  To provide subcontractor and geographical economic impact data used to respond to NASA and Congressional requests.

8.	OPR:  JP40		9. DM:  JP40

10.	DISTRIBUTION:  Per Contracting Officer’s letter (To include NASA HQ Office of Legislative Affairs)

11.	INITIAL SUBMISSION: Six months after contract award

12.	SUBMISSION FREQUENCY: Update annually

13.	REMARKS:

14.	INTERRELATIONSHIP:  SOW paragraph 3.2.2

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Subcontractor and Geographic Data Collection provides geographical economic impact data for each fiscal year per the breakouts shown in Attachment A.

15.2	APPLICABLE DOCUMENTS:  None

15.3	CONTENTS: The Subcontractor and Geographic Data Collection shall document geographical economic impact data provided in Attachment A.

15.4	FORMATS:  Contractor format is acceptable in Microsoft Excel.

15.5	MAINTENANCE: None required

1288MA-005

Page 2/2

Attachment A

Award ID:		Prime Contractor Name:  ______________________________________________

Prime Contract Number: ______________________________________________

Subcontract Number:       ______________________________________________

Dates (mm/dd/yy)		Amounts

Date Signed	___________________	Subcontractor Obligated Amt:	$_________________

Completion Date	___________________	Completed Award?        	  _________________

Subcontractor Information:					Congressional District:		  _________________

Name:			___________________

Doing Business As Name:	___________________

Street:			___________________

City:		___________________

Zip:			___________________

Country:	___________________

Phone:			___________________

DUNS No:	___________________

Principal Place of Performance:				Product or Service Information

Street:		___________________	Product/Service:		__________________

City:		___________________	NAICS Code:          	__________________

State:		___________________	Place of Manufacture:          	__________________

Nine-Digit Zip Code:	___________________

Country:	___________________

Description of Requirements:

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE:  RFP	2.	DRD NO.:  1288MA-006

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Requirements Assessment

7.	DESCRIPTION/USE:  To assess the NASA developed requirements.

8.	OPR: EV90	9. DM:  JP40

10.	DISTRIBUTION:

11.	INITIAL SUBMISSION:   30 days prior to Functional Feasibility Review (FFR)

12.	SUBMISSION FREQUENCY:  30 days prior to Preliminary Requirements Review (PRR), Concept of Design Review (CoDR), System Requirement Review (SRR), System Definition Review (SDR)

13.	REMARKS:

14.	INTERRELATIONSHIP:  SOW paragraph 4.3, 5.3, 6.3 and 7.3

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Requirements Assessment will assess the NASA developed requirements and provide recommendations for remediation.

15.2	APPLICABLE DOCUMENTS:  None

15.3	CONTENTS: The Requirements Assessment shall include, flow-down of requirements, impact of the requirements on the Ares V Architecture (technical, cost and schedule), feasibility of implementation of the requirements, verification of the requirements, and provide suggestions for remediation.

15.4	FORMAT:  Contractor format is acceptable.

15.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE:  RFP	2.	DRD NO.:  1288MA-007

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Badged Employee and Remote IT User Listing

7.	DESCRIPTION/USE: To assist NASA in conducting contractor floor checks and to determine if the employees meet the minimum background investigation requirements.

8.	OPR:  AS50	9. DM: JP40

10.	DISTRIBUTION:  Per Contracting Officer's letter. One copy each shall go to MSFC’s Protective Services Office and Facilities Planning and Business Management Office.

11.	INITIAL SUBMISSION:  No later than 10 working days after Authority to Proceed (ATP)

12.	SUBMISSION FREQUENCY:  Formal update quarterly and all submissions will be encrypted via email or on CDs as personnel changes occur to distribution.  If deemed necessary by the Contracting Officer, the contractor shall submit the list at times other than stated.

13.	REMARKS:  Reference is made to Federal Acquisition Regulation (FAR) Clause, FAR 52.215-2, Audit and Records--Negotiations (June 1999), NPR 1600.1, NASA Security Program Procedural Requirements.

14.	INTERRELATIONSHIP:  SOW paragraph 3.2.2

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Badged Employee and Remote IT User Listing provides NASA with a list of all MSFC badged contractor employees, as well as, any contractor remote IT users who will have access to the MSFC IT system.

15.2	APPLICABLE DOCUMENTS:  None

15.3	CONTENTS: The Badged Employee and Remote IT User Listing shall contain the data identified in Attachment A.

15.4	FORMAT:  Contractor format shall be submitted via Attachment A.

15.5	MAINTENANCE:  None required

ATTACHMENT A

| COMPANY NAME: |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CONTRACT NUMBER: |  |  |  |  | NASA PROJECT MANAGER (SPONSOR) OR COTR: |  |  |  |  |
| CONTRACT EXPIRATION DATE: |  |  |  |  | ORGANIZATION CODE: |  |  |  |  |
| COMPANY POINT OF CONTACT: |  |  |  |  | PHONE: |  |  |  |  |
| PHONE NUMBER: |  |  |  |  | EMAIL: |  |  |  |  |
| EMAIL ADDRESS: |  |  |  |  |  |  |  |  |  |
| LAST NAME | FIRST NAME (Given Name at Birth) | MIDDLE NAME (Given Name at Birth) | SOCIAL SECURITY NUMBER (Last 4 Digits Only) | DATE OF BIRTH | PLACE OF BIRTH (City, State) | DUTY POSITION | DUTY LOCATION (Bldg/Room) | SHIFT ASSIGNMENT | SUPERVISOR'S NAME |

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE:  RFP	2.	DRD NO.:  1288MA-008

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Contractor Employee Clearance Document

7.	DESCRIPTION/USE:  To ensure that badged contractor employees who no longer require Center access properly clear all accounts when the access is no longer needed.

8.	OPR:  AS50	9. DM: JP40

10.	DISTRIBUTION:  Per Contracting Officer's letter

11.	INITIAL SUBMISSION:  Immediately when the access is no longer needed

12.	SUBMISSION FREQUENCY:  As required

13.	REMARKS:

14.	INTERRELATIONSHIP:  SOW paragraph 3.2.2

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Contractor Employee Clearance Document provides verification that all badged employees have properly cleared all accounts when the access is no longer needed.

15.2	APPLICABLE DOCUMENTS:  None

15.3	CONTENTS:  The Contractor Employee Clearance Document shall contain all the information required by MSFC Form 383-1.

15.4	FORMAT:  MSFC Form 383-1, “Contractor Employee Clearance Document”.

15.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE:  RFP	2.	DRD NO.:  1288MA-009

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Position Risk Designation for Non-NASA Employee

7.	DESCRIPTION/USE:  To ensure that contractor employees are screened to an appropriate risk determination in accordance with NPR 1600.1, NASA Security Program Procedural Requirements, Chapter 4.

8.	OPR:  AS50	9. DM: JP40

10.	DISTRIBUTION:  Per Contracting Officer's letter. One copy shall go to MSFC Protective Services Office.

11.	INITIAL SUBMISSION:  No later than 10 working days after Authority to Proceed (ATP)

12.	SUBMISSION FREQUENCY:  Update as personnel or position changes occur

13.	REMARKS:

14.	INTERRELATIONSHIP:  SOW paragraph 3.2.2

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Position Risk Designation for Non-NASA Employee provides information necessary to determine the type of investigation required and how closely an individual is screened for a position.

15.2	APPLICABLE DOCUMENTS:

NPR 1600.1	NASA Security Program Procedural Requirements

15.3	CONTENTS: The Position Risk Designation for Non-NASA Employee shall contain all the information required by NASA Form 1760 in accordance with NPR 1600.1, NASA Security Program Procedural Requirements.

15.4	FORMAT:   NASA Form 1760, “Position Risk Designation for Non-NASA Employee”.

15.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE:  RFP	2.	DRD NO.: 1288MA-010

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/1

6.	TITLE:  Final Report

7.	DESCRIPTION/USE: To document work performed during the entire contract performance.

8.	OPR: JP40	9. DM: JP40

10.	DISTRIBUTION:  Per Contracting Officer's letter

11.	INITIAL SUBMISSION: Within 60 days of completion of Base Period of Performance

12.	SUBMISSION FREQUENCY: Within 60 days of completion of each subsequent period of performance

13.	REMARKS:

14.	INTERRELATIONSHIP: SOW paragraphs 3.2.3, 4.4, 5.4, 6.4 and 7.4

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: The Final Report provides final documentation of work performed during the contract.

15.2	APPLICABLE DOCUMENTS: None

15.3	CONTENTS:  The Final Report shall contain the following:

a.    Work accomplished during each Period of Performance.

b.	For Options 1 & 2, the Final Report shall contain the following additional information - shall be developed consistent with the maturity of the Element.

1) Configuration & Data Management approach.

2) Manufacturing & Assembly approach.

3) Element Development approach.

4) Integrated Logistics Support approach

5) Facility Utilization approach.

6) System Engineering Management approach.

7) Cost Estimate for the Element Design, Development, Test, and Engineering/Evaluation (DDT&E).

8) Final risk and opportunities assessment.

15.4	FORMAT:  Contractor format is acceptable.

15.5	MAINTENANCE:  None required

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE:  RFP	2.	DRD NO.: 1288SA-001

3.	DATA TYPE:  2	4.	DATE REVISED:

5.	PAGE:  1/3

6.	TITLE:  Safety, Health, and Environmental (SHE) Plan

7.	DESCRIPTION/USE: A contractor generated document that describes the contractor’s approach to assuring compliance with the Marshall Space Flight Center (MSFC) SHE core program requirements.  The contractor’s SHE Plan shall describe how the contractor will (1) prevent employee fatalities, (2) reduce the number of incidents, (3) reduce the severity of employee injuries and illnesses, and (4) protect the environment through the ongoing planning, implementation, integration and management control of the contractor's industrial safety, occupational health, and environmental program in accordance with NFS 1852.223-73.

8.	OPR:  AS10/QD12	9. DM:  JP40

10.	DISTRIBUTION: Per Contracting Officer's letter

11.	INITIAL SUBMISSION:  10 days after Contract award

12.	SUBMISSION FREQUENCY:  Ten days after Authority to Proceed (ATP); update as required

13.	REMARKS:

14.	INTERRELATIONSHIP: NFS 1852.223-70, Safety and Health; NFS 1852.223-73, Safety and Health Plan; FAR 52.223-10, Waste Reduction Program.  DRD 1288SA-002, Mishap and Safety Statistics Report.  SOW paragraph 3.2.2

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE:  The Safety, Health, and Environmental Plan describes the contractor’s methods of planning, implementing and controlling industrial safety, occupational health, and environmental requirements to ensure compliance with the MSFC SHE program over the duration of this contract.

15.2	APPLICABLE DOCUMENTS: Code of Federal Regulations (CFR) and listed consensus standards are applicable to all contracts to the extent specified in the contract.    NASA and MSFC documents are applicable to all contracts performed onsite to extent specified in the contract.

29 CFR Part 1903	Inspections, Citations, and Proposed Penalties

29 CFR Part 1910	Department of Labor; Occupational Safety and Health Administration Standards for General Industry

29 CFR Part 1926	Department of Labor; Occupational Safety and Health Administration Standards for Construction Industry

CFR Title 40 Parts 1-1068	Protection of Environment

ANSI Standards applicable to the scope of this contract

ASME Boiler and Pressure Vessel Code applicable to the scope of this contract

NFPA Standards	National Fire Codes

NASA-STD-8719.11	Safety Standard for Fire Protection

NPR 3792.1	Plan for a Drug-Free Workplace

NPR 8715.3	NASA General Safety Program Requirements

MPR 1040.3		MSFC Emergency Plan

MPD 1800.1		MSFC Smoking Policy

MPR 1800.1		Bloodborne Pathogens

MPR 1800.2		MSFC Ergonomics Program

MPR 1810.1		MSFC Occupational Medicine

MPD 1840.1		MSFC Environmental Health Program

MPR 1840.1		MSFC Confined Space Entries FFFASUFF one of the FFFAFFFAF gram

DRD Continuation Sheet

TITLE:  Safety, Health, and Environmental (SHE) Plan	DRD NO.:  1288SA-001

DATA TYPE:  2	PAGE:  2/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

MPR 1840.2		MSFC Hazard Communication Program

MPD 1840.3		MSFC Respiratory Protection Program

MPR 1840.3		MSFC Hazardous Chemicals in Laboratories Protection Program

MPR 1840.4		MSFC Asbestos Program

MPD 1860.1		Laser Safety

MPD 1860.2		MSFC Radiation Safety Program

MPR 3410.1		Training

MWI 3410.1	Personnel Certification Program

MPD 8500.1	MSFC Environmental Management Policy

MPR 8500.2		MSFC Environmental Management System Manual

MWI 8621.1		Close Call and Mishap Reporting and Investigation Program

MPR 8715.1	Marshall Safety, Health and Environmental (SHE) Program

MWI 8715.1	Electrical Safety

MWI 8715.2	Lockout/Tagout Program

MWI 8715.3	Hazard Identification & Warning System

MWI 8715.4	Personal Protective Equipment (PPE)

MWI 8715.5	Building Manager Program

MWI 8715.9	Occupational Safety Guidelines for Contractors

MWI 8715.10	Explosives, Propellants, & Pyrotechnics Program

MWI 8715.11	Fire Safety Program

MWI 8715.12 	Safety, Health, and Environmental Finding Tracking System (SHEtrak)

MWI 8715.13	Safety Concerns Reporting System (SCRS)

MWI 8715.15	Ground Operations Safety Assessment & Risk Mitigation Program

MPD 8900.1	Medical Operations Responsibilities for Human Space Flight Programs (NOTE:  This document only applies to Space Station contracts)

15.3	CONTENTS:  The contractor’s Safety, Health, and Environmental (SHE) Plan shall clearly describe their approach and methods for assuring compliance with the following MSFC SHE Core Program Requirements (CPR) and the applicable documents listed in 15.2 to the extent specified as applicable to this contracted effort.

a.	Management leadership and employee involvement:

1.	A description of the contractor’s policy and management’s commitment to (1) provide a safe and healthful workplace for personnel (i.e., employees, customers, and public), (2) protect the property and the environment, and (3) ensure compliance with EPA, OSHA, NASA, MSFC MPR 8715.1 and all other MSFC SHE document requirements listed in 15.2 that are applicable to this contracted effort.

2.	A description of how the contractor ensures managers and employees are (1) held accountable to perform their jobs/tasks in a safe and healthful manner while also protecting the environment, (2) fully understand their roles and responsibilities in the MSFC SHE Program, and (3) how the accountability, roles and responsibilities are flowed-down to all subcontractors, when applicable.

3.	A description of the actions taken or the disciplinary program implemented by the contractor when management or employees are discovered not complying with MSFC SHE program requirements by not performing their jobs/tasks in a safe and healthful manner or protecting the environment and how the disciplinary program or the actions taken are also flowed-down to subcontractors, when applicable.

4.	A description of how the contractor conducts and documents monthly SHE meetings and SHE awareness training for employees. (NOTE: Onsite contractors shall document their SHE meetings and SHE awareness training in the MSFC Supervisors Safety Web page (SSWP).

5.	A description of how the contractor conducts and documents self evaluations of their safety, health and environmental program. Include the frequency of when these self evaluations are conducted.

6.	Provide the identification, by title, of the individual assigned by the contractor to be responsible for implementing the contractor’s SHE program elements and will serve as the day-to-day SHE Point of Contact (POC) for this contracted effort.

DRD Continuation Sheet

TITLE:  Safety, Health, and Environmental (SHE) Plan	DRD NO.:  1288SA-001

DATA TYPE:  2	PAGE:  3/3

15.	DATA PREPARATION INFORMATION (CONTINUED):

b.	System and worksite analysis:

1.	A description of how the contractor ensures potentially hazardous conditions are identified in the work area, assigned jobs/tasks, and operations that will be conducted by the contractor (e.g., hazard analysis, safety assessment, risk assessment, safety review, and employee identified concerns).

2.	A description of how the contractor conducts and documents formal worksite safety inspections as required by OSHA in accordance with 29 CFR Part 1903.  Include the frequency of when these inspections are conducted.

c.	Hazard prevention and control:

1.	A description of how the contractor ensures all mishaps and close calls are reported and investigated to the extent necessary to determine root cause in accordance with MWI 8621.1. (Reference DRD 1288SA-002, Mishap and Safety Statistics Report).

2. A description of the contractor’s policy to conduct post-accident drug and alcohol testing when the initial mishap investigation provides reason to believe an employee’s actions or failure to perform a required action is suspected of having caused or contributed to a mishap in accordance with NPR 3792.1, “Plan for Drug-Free Workplace.”  (NOTE: In the event a mishap results in a fatality or serious injury requiring immediate hospitalization, or substantial damage to property estimated to exceed $10,000 post-accident drug and alcohol testing can be required and the results of these tests shall be provided to the MSFC Contracting Officer.)

3.	A description of how contractor employees are trained to and given the authority to suspend work when they notice safety, health or environmental conditions that warrant such action in accordance with 29 CFR 1903 and MPR 8715.1.

d.	Safety, health and environmental training:

1.	A description of how the contractor assesses each job/task/operation to ensure each contractor employee is (1) trained to recognize hazards, (2) avoid accidents, (3) know the hazards specific to the job/task/operation that they will be expected to perform, and (4) fully understands the contractor’s disciplinary program in accordance with 29 CFR Part 1903, MPR 3410.1, and MPR 8715.1.  (NOTE: Onsite employee training assessments shall be performed using the SHE Training Assessment located on the MSFC SSWP and documented in the MSFC SSWP.)

2.	A description of how the contractor provides and documents OSHA required training for employees that have been designated by the contractor to serve in the role as a (1) competent employee, (2) qualified employee, (3) authorized employee, or (4) certified employee to perform specific operations that require job specific training in accordance with 29 CFR 1910 or 29 CFR 1926.  [NOTE: This applies to job categories that do not require a MSFC Safety Certification per MWI 3410.1.]

15.4	FORMAT:  Contractor format is acceptable, but is recommended to follow the SHE CPR order listed in 15.3 or provide a Matrix that provides a link to where each MSFC SHE CPR sub-element is addressed in the contractor’s SHE Plan.

15.5	MAINTENANCE:  Changes shall be incorporated by change page or complete reissue.

Attachment A - Contractor work agreement

Company Name

Safety, Health, and Environmental (SHE) Plan

For

Contract No. _____________

In support of

NASA Organization

Marshall Space Flight Center

Huntsville, AL

While performing the work associated with this contract, grant or cooperative agreement (Company Name) is committed to and shall comply with the requirements of MPR 8715.1, “Marshall Safety, Health, and Environmental (SHE) Program” and all MSFC SHE documents applicable to this effort.  We shall:

1.	Support and participate in the MSFC SHE Program as a regular member of the MSFC organization being supported, (MSFC Organization Name/Code).

2.	Require employees to attend (MSFC Organization Name/Code) monthly safety meetings and participate in their supervisor safety visits as requested.

3.	Verify employees as a minimum, receive the following training: SHE 101 (SHE Program Awareness), or an equivalent safety training approved by the MSFC SHE Training Subcommittee, SHE 102 (SHE refresher) as applicable, and other MSFC required SHE training as determined by (MSFC Organization Name/Code)) or SHE organization.

4.	Assure each employee is made aware of their roles and responsibilities in the MSFC SHE Program, encourage each employee to participate in SHE employee committees and teams, and provide each employee a MSFC SHE Pocket Guide. (Contact the Industrial Safety Branch to obtain the SHE Pocket Guide.)

5.	Submit safety statistics that include hours worked, personnel injuries or incidents or property damage to the MSFC Industrial Safety Branch/QD12 by the 10th of each month using MSFC Form 4371 or an equivalent electronic form providing the same information.

6.	Report mishaps and close calls within 1 hour using the MSFC SHE Report system posted on the MSFC SHE Web Page under the pull-down menu “Mishaps, Questions & Concerns” with follow-up reports as required in accordance with Data Requirements Description (DRD) 1288SA-002 or MWI 8621.1, “Close Call and Mishap Reporting and Investigation Program.”

(NASA Contracting Officer or official)	                                    	___________________________

Name/Title								         Date

(Responsible Persons Name) is responsible for assuring compliance with this plan and will serve as our point of contact for coordination of SHE activities.

________________________________________			____________________________

Name/Title of Responsible Person						          Date

DATA REQUIREMENTS DESCRIPTION (DRD)

1.	DPD NO.:  1288	ISSUE: RFP	2.	DRD NO.:  1288SA-002

3.	DATA TYPE:  3	4.	DATE REVISED:

5.	PAGE:  1/3

6.	TITLE: Mishap and Safety Statistics Reports

7.	DESCRIPTION/USE: To provide reporting of metrics, mishaps, close calls, and serious non-occupational injuries or illnesses.

8.	OPR:  QD12	9. DM:  JP40

10.	DISTRIBUTION: Per Contracting Officer's letter

11.	INITIAL SUBMISSION:

a.	Safety Statistics for the previous month shall be submitted by the 10th of each month after contract award.

1.	Safety statistics are reported using MSFC Form 4371, or an electronic notification system equivalent, or direct input to NASA Incident Reporting Information System (IRIS) database by the contractor designated IRIS representative.

2. 	Safety statistics reports shall include: contract number, subcontractors, NAISC codes, number of employees, number of supervisors, hours worked, and number of injuries including days away from work and/or first-aide cases, and number of employees up-to-date with required MSFC Safety, Health, and Environmental (SHE) Training.  (SHE training is only applicable to onsite contracts.)

3. 	Access to IRIS database can be obtained from the MSFC S&MA IRIS administrator located in the MSFC Industrial Safety Branch (ISB) after contract award.

b.	Initial reporting for ALL mishaps (Type A, B, C and D mishaps and close calls) for ALL contractors working onsite shall be reported to MSFC Industrial Safety Branch (ISB) as soon as possible, but no later than 1 hour of occurrence or awareness by:

1.	Direct input through the “SHE Report” located on the Safety, Health & Environmental (SHE) webpage located on “Inside Marshall.” On the SHE webpage select the “Mishaps, Questions and Concerns” pull-down menu, then select “Report Mishaps/Close Calls/ Concerns.”  (At MSFC this is the preferred method of reporting), or

2.	Calling the Safety Hotline (256) 544-0046 or 544-HELP (4357), option “safety,” or

3. 	Direct input into the NASA Incident Reporting Information System (IRIS) by the contractor designated IRIS representative.

c.	Initial reporting for Type A and B mishaps and high visibility close calls for contractors working offsite shall be reported to MSFC Industrial Safety Branch (ISB) as soon as possible, but no later than 1 hour of occurrence or awareness by either of the following methods in section b.2 or b.3.

1.  If a contractor employee has any type mishap while visiting a MSFC controlled site, they shall report immediately to their site sponsor in addition to other reporting requirements.

d.	Initial reporting for Type C and D and low visibility close calls for contractors working offsite shall be reported via the Safety Statistics Report submitted monthly.  Follow-up information for these type mishaps and close calls can be requested by MSFC ISB.

e.	Initial reports for all mishaps and close calls shall provide as much information as possible, but at a minimum include the following: location and time of incident, number of fatalities, number hospitalized, type of damage, estimated cost, brief description, and contact person’s name and phone number in accordance with MWI 8621.1 and NPR 8621.1.

f.	Reporting of a non-work-related fatality or serious injury or illnesses that occur to contractor employee while working onsite shall be within 24 hours of occurrence or awareness of injury by:

1. 	Notifying the Contracting Officer and MSFC ISB.  (For contractors working offsite reporting of a non-work-related injury or illness notification is at the discretion of the family.)

g.	Follow-up reporting for ALL contractors:

1.	Type A or B mishaps, or high visibility mishaps or close calls: Follow-up report within 24 hours through IRIS entry by the contractor designated IRIS representative, or electronic submittal to MSFC ISB.

DRD Continuation Sheet

TITLE:	Mishap and Safety Statistics Reports	DRD NO.: 1288SA-002

DATA TYPE:  3	PAGE:  2/3

11.	INITIAL SUBMISSION (CONTINUED):

2.	Type C or D mishaps, or non-high visibility close calls: Follow-up report or update within 6 days through IRIS entry by the contractor designated IRIS representative, or electronic submittal to MSFC ISB.

3.	Type A, B, and Close Calls with high visibility Type A or B potential Investigation Mishap Board Report: submitted after completion of investigation. Corrective Action Plan submitted upon Endorsing Official approval.

4.	All Mishaps:  Follow-up Corrective Action Plan/Status 30 days after first mishap.

h.	Safety Concerns, Hazards, and non-reportable mishaps for contractors working onsite shall be 	reported per MPR 8715.1 and MWI 8715.13.

12.	SUBMISSION FREQUENCY: Safety Statistics (MSFC Form 4371, IRIS entry, or an equivalent electronic submittal) - By the 10th of each month to MSFC ISB. All Mishaps:  Monthly Follow-up Corrective Action Plan/Status until corrective actions implemented and closure received by updating record in IRIS data base (preferred) or electronic submittal to MSFC ISB.

13.	REMARKS:

14.	INTERRELATIONSHIP: DRD 1288SA-001, Safety, Health, and Environmental (SHE) Work Agreement. SOW paragraph 3.2.2

15.	DATA PREPARATION INFORMATION:

15.1	SCOPE: The Mishap and Safety Statistics Reports document all mishaps and close calls as required in NPR 8621.1.

15.2	APPLICABLE DOCUMENTS:

NPR 8621.1	 NASA Procedural Requirements for Mishap and Close Call Reporting, Investigating, and Recordkeeping

MPR 8715.1	MSFC Safety, Health, and Environmental (SHE) Program

MWI 8621.1	Close Call and Mishap Reporting and Investigation Program

MWI 8715.13	Safety Concerns Reporting System (SCRS)

15.3	CONTENTS: The Mishap and Safety Statistics Reports shall contain the information required by NPR 8621.1 and MWI 8621.1.

15.4	FORMAT: The following formats or electronic equivalent shall be submitted:

a.	MSFC Form 4371, “MSFC Contractor Accident and Safety Statistics.”

b.	Mishap Board Report using the format provided in NPR 8621.1.

c.	Additional Information Submittal per MWI 8621.1.

15.5	MAINTENANCE: None required

15.6	DEFINITIONS:

NASA Mishap. An unplanned event that results in at least one of the following:

a. 	Injury to non-NASA personnel, caused by NASA operations.

b. 	Damage to public or private property (including foreign property), caused by NASA operations or NASA-funded development or research projects.

c.	 Occupational injury or occupational illness to NASA personnel.

d. 	NASA mission failure before the scheduled completion of the planned primary mission.

DRD Continuation Sheet

TITLE:	Mishap and Safety Statistics Reports	DRD NO.: 1288SA-002

DATA TYPE:  3	PAGE: 3/3

15.	DATA PREPARATION INFORMATION (continued):

e. 	Destruction of, or damage to, NASA property except for a malfunction or failure of component parts that are normally subject to fair wear and tear and have a fixed useful life that is less than the fixed useful life of the complete system or unit of equipment, provided that the following are true: 1) there was adequate preventative maintenance; and 2) the malfunction or failure was the only damage and the sole action is to replace or repair that component.

Close Call.  An event in which there is no injury or only minor injury requiring first aid and/or no equipment/property damage or minor equipment/property damage (less than $1000), but which possesses a potential to cause a mishap.

High Visibility (Mishaps or Close Calls).  Those particular mishaps or close calls, regardless of the amount of property damage or personnel injury, that the Administrator, Chief/OSMA, CD, AA/OIA, or the Center SMA director judges to possess a high degree of programmatic impact or public, media, or political interest including, but not limited to, mishaps and close calls that impact flight hardware, flight software, or completion of critical mission milestones.

Type A Mishap.  A mishap resulting in one or more of the following: (1) an occupational injury or illness resulting in a fatality, a permanent total disability, or the hospitalization for inpatient care of 3 or more people within 30 workdays of the mishap; (2) a total direct cost of mission failure and property damage of $1 million or more; (3) a crewed aircraft hull loss; (4) an occurrence of an unexpected aircraft departure from controlled flight (except high performance jet/test aircraft such as F-15, F-16, F/A-18, T-38, OV-10, and T-34, when engaged in flight test activities).

Type B Mishap.  A mishap that caused an occupational injury or illness that resulted in a permanent partial disability, the hospitalization for inpatient care of 1-2 people within 30 workdays of the mishap, or a total direct cost of mission failure and property damage of at least $250,000 but less than $1,000,000.

Type C Mishap.  A mishap resulting in a nonfatal occupational injury or illness that caused any days away from work, restricted duty, or transfer to another job beyond the day or shift on which it occurred, or a total direct cost of mission failure and property damage of at least $25,000 but less than $250,000.

Type D Mishap.  A mishap that caused any nonfatal OSHA recordable occupational injury and/or illness that does not meet the definition of a Type C mishap, or a total direct cost of mission failure and property damage of at least $1,000 but less than $25,000.

Offsite.  A contractor that is not located on a NASA Center or NASA-owned facility.

Onsite.  A contractor that is located on a NASA Center or NASA-owned facility.