NNG08230770R

FINANCIAL MANAGEMENT REPORTING REQUIREMENTS

ATTACHMENT B

August 2008

FINANCIAL MANAGEMENT REPORTING REQUIREMENTS

General

Financial Management Reports shall be submitted by the Contractor on the NASA 533 series reports, in accordance with the instructions on the reverse of the forms, NASA Procedural Requirements NPR 9501.2D entitled "NASA Contractor Financial Management Reporting, dated May 23, 2001, and additional instructions issued by the Contracting Officer.

a. Level of Detail

An individual 533 Report shall be provided for each individual Task Order and a cumulative 533 sheet summarizing all Task Orders issued. The reports shall contain a breakdown of each service area by the elements of cost listed below.

b. Distribution

The Contractor shall distribute 533 reports to each addressee indicated in the Basic Contract Clause G.1 "Financial Management Reporting."  The 533M reports shall be distributed not later than the tenth (10th) calendar day following the month being reported. The 533Q reports are projections and shall be distributed 15 days preceding the quarter being reported.

c. Reporting Requirements

Each report sheet shall provide costs data for reporting categories presented below:

1.  Prime Contractor Direct Labor Hours

(List by Labor Category)

2.  Prime Contractor Labor Dollars (through G&A)

(List by Labor Category)

3.  Other Direct Costs (ODCs):

- Subcontracts (list)

- Material

- Travel

- Other (specify)

- Total ODCs

4.  Target Cost

5.  Target Profit

6.  Target Price

7.  Target Ceiling