ATTACHMENT J.2

DATA REQUIREMENTS LIST AND

DATA REQUIREMENTS DESCRIPTIONS

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 01 |
| --- | --- |
| B. LINE ITEM TITLE: Contract Management Plan |
| C. OPR. NASA/LX-B | D. TYPE 1 | E. INSPECT/ ACCEPT 2 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Initial due 30 days after contract award. Updated report shall be submitted within 30 days after Phase-In Period is complete. Submission frequency is annually. Supplemental reports may be requested. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (2A) | NO. | TYPE |
| OP-ES/KLXS CO (1A) | 3 | A |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Contract Management Plan | 2. NUMBER KLXS-PM-01 |
| 3. USE To enable NASA to evaluate the contractor’s management organization, approach, | DATE 02-01-2008 |
| processes, and systems. | 5. ORGANIZATION LX-B |
| 7. INTERRELATIONSHIP SOW Section 3.4.1.1 | 6. REFERENCES |
| 8. PREPARATION INFORMATION SCOPE: The KLXS Management Plan shall describe the basis for the contractor’s management organization, approach, and processes. It shall provide a comprehensive integration of all management systems of the prime and subcontractors. The plan will include those processes specifically required to accomplish the Statement of Work, as well as those systems and procedures that are to be set in place by the contractor. The KLXS Management Plan shall describe the contractor’s approach for accomplishing contract requirements while adhering to all applicable laws, regulations and directives. CONTENT: The KLXS Management Plan shall address the contractor’s plan for work definition and authorization, scheduling, budgeting, data accumulation, Safety and Mission Assurance, Program recovery process, subcontract, material control, indirect cost management, baseline control, and organization structure. The following items shall be addressed in this plan: Describe your overall management approach to fulfilling all contract requirements including approach for managing and integrating performance of any IDIQ task orders. Describe how this approach creates an efficient and effective interface to the Government in the management and communication of SOW tasks and priorities. Consider the dynamic nature of the GOP and the Constellation Program; include a description of how the plan provides a balanced, coordinated, and proactive approach to management of the SOW requirements, contract schedules and deliverables. Describe how you will communicate and obtain Government concurrence with changing priorities and workforce adjustments. Include processes and plans for coordinating and interfacing with other GOP contractors and establishing Associate Contractor Agreements (ACAs). Additionally, in the event that other organizations are proposed in conducting the work, describe the involvement of these organizations, their relationships to other organizations on the team, and their proposed contributions to the overall work effort, identified into each part of the proposal, as appropriate. |
| 8. PREPARATION INFORMATION (Continued) Describe your overall proposed organizational structure, including a chart depicting the proposed organization, and provide the rationale for its application to the contract requirements. Include reporting relationships between different organizational units and subcontractors. Include a description of communication channels, lines of authority and reporting relationships within the organization. Describe management relationships between key contractor personnel and their associated NASA personnel. Describe the organizational elements within the overall organization considered most critical to satisfactory accomplishment of all performance requirements and provide rationale as to why these are judged most critical within the framework of the overall organization. Describe how your organizational structure and processes will provide a single, accountable entity to NASA. Describe the management processes you will use to accurately identify, monitor, and control cost, schedule, product quality and technical risks. Identify any specific risks relative to performance of work under the SOW and any plans to mitigate those risks. Describe your plan for work definition and authorization, scheduling, budgeting, data accumulation, safety, quality assurance, Program recovery process, subcontract management, material control, indirect cost management, baseline control, and organization structure. Describe any progressive management, innovations and efficiencies to be implemented and gained through the proposed approach to management of this contract. Provide adequate rationale to substantiate proposed innovations. Identify the stakeholders and describe how you will measure and report customer satisfaction for key SOW functional areas. Describe the plan to develop and maintain customer relations. Describe the steps that you will take to ensure that customer interactions are positive (e.g., meeting contract requirements in a friendly, professional manner). Describe the steps that you will take, if any, to continuously improve overall customer satisfaction. FORMAT: Contractor’s format is acceptable. FREQUENCY OF SUBMISSION: Changes shall be incorporated as required by change page or complete reissue within 45 days after the addition/deletion of major content to the contract or to describe and justify major changes in the contractor’s management organization, approach and/or processes. MAINTENANCE: Electronic. Changes shall be incorporated as required by change page or complete reissue. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 02 |
| --- | --- |
| B. LINE ITEM TITLE: Phase-In Plan |
| C. OPR. NASA/LX-B | D. TYPE 1 | E. INSPECT/ ACCEPT 6 | F. FREQ. RT | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Initial due with submission of proposal. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (1A) | NO. | TYPE |
| OP-ES/KLXS CO (1A) | 2 | A |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Phase-In Plan | 2. NUMBER KLXS-PM-02 |
| 3. USE This data package provides a detailed plan for how the contractor will assume the full | DATE 02-01-2008 |
| responsibilities of the contract requirements and their approach at contract phase-in. | 5. ORGANIZATION LX-B |
| 7. INTERRELATIONSHIP SOW Section 3.4.1.2 | 6. REFERENCES Section L.3.1.4.3 Clause F.5 |
| 8. PREPARATION INFORMATION SCOPE: The Phase-in plan describes the approach the contractor will use to establish appropriate staffing and resources to effect a smooth transition at contract start. The Contractor is expected to meet full performance requirements from the start date of the base contract period. Prior to performance of services ordered by the government under this contract, the Contractor shall accomplish all tasks required to begin work ordered under this contract. Some examples of activities that remain the sole responsibility of the Contractor include managing transition activities, hiring personnel, obtaining personnel badges and clearances, training personnel, scheduling the performance of ordered work, ensuring approval of safety plan, and compliance with contractual data requirements. CONTENT: Offeror shall submit a Phase-In Plan discussing your approach for transitioning current GOP Support contract activities from the current contracts and implementing proposed processes and strategies for effecting a smooth transition. The plan should contain, at a minimum, the following information with rationale: Describe processes and procedures to be used for ensuring a smooth phase-in consistent while maintaining efficient continuity of services within GOP for the 31-day period prior to contract start. Fully describe the approach to be used for transitioning current contract activities and implementing proposed processes for a smooth transition. Provide a schedule for all phase-in steps/milestones to be accomplished, and your approach to how the schedule will be met. Describe plans for training your personnel and obtaining badges and personnel clearances. Describe relationships during phase-in with current GOP contractors and NASA, including support, resources, and interfaces expected from each. Provide your proposed Firm Fixed Price for your Phase-in Plan, in accordance with the Cost/Price Proposal Instructions and Excel Pricing Template “Phase-In Plan” (Cost Templates, Section L.3.8.3) and that reconciles to contract clause F.4. FORMAT: Contractor’s format is acceptable. MAINTENANCE: The Contractor may revise the Plan at any time or at the direction of the CO. Revisions to the Plan are subject to CO review and approval. Changes shall be incorporated as required by change page or complete reissue. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 03 |
| --- | --- |
| B. LINE ITEM TITLE: Contract Close-out Plan |
| C. OPR. NASA/LX-B | D. TYPE 1 | E. INSPECT/ ACCEPT 6 | F. FREQ. AD | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: One time submittal at the CO’s discretion. Type D Electronic format compatible with Microsoft Office. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (1AD) | NO. | TYPE |
| OP-ES/KLXS CO (1D) | 1 | A |
|  | 2 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Contract Close-out Plan | 2. NUMBER KLXS-PM-03 |
| 3. USE Provide content and format requirements for delivery to NASA of all analytical models, tools, | DATE 02-01-2008 |
| supporting documentation, equipment and resource/cost information used to perform future re-procurement activities | 5. ORGANIZATION LX-B |
| 7. INTERRELATIONSHIP SOW Section 3.4.1.3 | 6. REFERENCES Clause F.4 |
| 8. PREPARATION INFORMATION SCOPE: This plan shall provide the details necessary to transition the contract to any follow-on contract. CONTENT: The content of the deliverables shall include: (a) Implementation Strategy (b) Task description and schedule (c) Staffing profile (d) Cost Estimate, including the following: Labor resources: List of all direct labor skills by labor category segregrated by current Work Breakdown Structure (WBS) An estimate of the number of indirect labor skills such as business or computer support normally charged through an indirect expense pool or through a service center expense Current annual average wage rates for each labor category and when these wages were last adjusted for escalation. Also indicate whether any adjustments are projected to be made prior to contract expiration The number of FTEs (Full Time Equivalents) and the estimated number of productive hours for each labor category currently on contract, segregated by current WBS Senority level of all skills on the current contract Non-labor resources: List of all materials, equipment, travel, supplies, etc., and the incurred annual cost by WBS Provide a discussion associated with the major items identified above, such as the materials estimate includes a prompt payment discount of TBD% due to large volume discounts you have negoiated with your vendors. The projected liability cost associated with unused accrued paid leave associated with non-exempt personnel. Provide a copy of any Collective Bargaining Agreements in place and a current status of any upcoming negotiations with a union. Equipment (additional information to that listed in #2, a., above): List of all contractor-owned equipment (at the time of delivery of this DRD) being used in the performance of the contract. The list of equipment shall include: Description of the equipment (include make and model #) Location of the equipment (address, builidng and room #) Date purchased Purchase price of the equipment Current depreciated value of the equipment FORMAT: Electronic. Contractor’s format is acceptable |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 04 |
| --- | --- |
| B. LINE ITEM TITLE: Technical and Cost Plan |
| C. OPR. NASA/LX | D. TYPE 1 | E. INSPECT/ ACCEPT 2 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Type D electronic versions shall be compatible with Microsoft Office software. Volume I – initial submission on Dec 15, 2008. Follow-on submissions every six months, by Dec 15 and Jun 15 every year. Volume II – submitted by Jan 15 of each year |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (2BD) | NO. | TYPE |
| OP-ES/KLXS CO (1D) | 2 | B |
|  | 2 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Technical and Cost Plan | 2. NUMBER KLXS-PM-04 |
| 3. USE To provide data for the assessment of contract progress. To provide visibility to the contractor and KSC management of actual and potential problems and their progress toward meeting the | DATE 02-01-2008 |
| requirements of the contract. | 5. ORGANIZATION LX-B |
| 7. INTERRELATIONSHIP SOW Section 3.4.1.5 | 6. REFERENCES |
| 8. PREPARATION INFORMATION VOLUME I: Technical Plan: This plan shall serve as a primary vehicle for the contractor to document the current state, future needs, and innovative ideas for meeting the requirements under this contract. The plan shall address at least the following: Innovative Ideas: Processes, procedures, approaches or other innovative ideas for both meeting the requirements of this contract or other requirements within the GOP. Provide a detailed description of each innovative idea with supporting rationale Identify point of contact who could provide further discussions and/or answer questions Recommendations Identify tasks/requirements that are needed to improve services and/or reduce risks Identify cost reductions and provide supporting rationale The plan shall also include an executive summary and a consolidated, prioritized list of innovations and recommendations proposed. Innovations and recommendations shall be forward looking and cover the next five Government Fiscal years (GFY). VOLUME II: Cost Plan. This plan shall be for the five year outlook of expected costs and shall tie to the WBS (CxP 72156 GOP WBS and WBS Dictonary) by various required breakouts. In addition, the plan will also be used for the annual operating budget call for the Government PPBE. At a minimum the plan shall include: Cost Summaries: Roll-up formatted data representing the planned work in accordance with the WBS structure to support cost analysis as directed by the Government along with assumptions and basis of rationale for the PPBE inputs. Cost summary data shall reflect the costs of each component of the roll-up and total them to form at least the following cost summaries: Cost by functional category for each GFY Cost by sub-category within each functional category for each GFY All elements of costs Contribution by functional category for each GFY Contribution by sub-category within each functional category for each GFY Total contribution by each program within each GFY Total cost by GFY and total contract value |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 05 |
| --- | --- |
| B. LINE ITEM TITLE: Organizational Conflict of Interest Avoidance Plan |
| C. OPR. NASA/LX-B | D. TYPE 1 | E. INSPECT/ ACCEPT 2 | F. FREQ. AR | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Initial due with submission of proposal. Upon approval, the Organizational Conflict of Interest Avoidance Plan becomes a contractual requirement. Type D electronic versions shall be compatible with Microsoft Office software. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (1AD) | NO. | TYPE |
| OP-ES/KLXS CO (1AD) | 2 | A |
|  | 2 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Organization Conflict of Interest Avoidance Plan | 2. NUMBER KLXS-PM-05 |
| 3. USE To ensure that organizational conflicts of interests are mitigated | DATE 02-01-2008 |
|  | 5. ORGANIZATION LX-B |
| 7. INTERRELATIONSHIP SOW Section 3.4.1.6 | 6. REFERENCES |
| 8. PREPARATION INFORMATION SCOPE: In accordance with NFS 1852.237-72, Access to Sensitive Information, and NFS 1852.237-73, Release of Sensitive Information, the Contractor shall deliver a Conflict of Interest Avoidance Plan with submission of the proposal. CONTENT: The Conflict of Interest Avoidance Plan shall discuss the following: The categories of OCI (FAR 9.505) -Evaluation of own work or company’s work that may impair objectivity or result in biased judgment. -Contractor sets biased “ground rules” of procurement (writing SOW or performing systems engineering and technical direction effort) skewing competition in its own favor. -Access to nonpublic information in performance of Government contract. Identify your company/team OCI categories and avoidance technique that have impaired objectivity or biased judgment. List of OCI that cannot not be avoided or mitigated Safeguards for ensuring sensitive information coming into the Contractor’s possession is used only for the purposes of performing the services specified in this contract, and not to alter the Contractor’s competitive position in another procurement Safeguards for sensitive information coming into its possession from unauthorized use and disclosure. Safeguards for allowing access to sensitive information only to those employees that need it to perform services under this contract. Mitigation precluding access and disclosure of sensitive information to persons and entities outside of the Contractor’s organization, including persons within the Contractor’s and subcontractor’s company not engaged in support of this contract. Training of employees who may require access to sensitive information about their obligations to utilize it only to perform the services specified in this contract and to safeguard it from unauthorized use and disclosure. Plans to obtain a written affirmation from each employee that he/she has received and will comply with training on the authorized uses and mandatory protections of sensitive information needed in performing this contract. |
| 8. PREPARATION INFORMATION - CONTINUED Strict segregation/firewall of all personnel having access to sensitive information, including identification by name of those individuals who have been segregated for purposes of accessing sensitive information. The Contractor shall keep this list current and make this list available to the Government. Individuals on this list shall be employees with a “need to know.” Disclosure of sensitive information to non-Government individuals not on this list is strictly prohibited. Safeguards and/or mitigation for any other situation unique to the offeror’s circumstances that involves access to sensitive information. FORMAT: The report shall be provided in a business style report to be delivered in a format compatible with standard KSC office software loads such as Microsoft Office Suite (compatible with Office 2003). MAINTENANCE: Revisions required as necessary. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 06 |
| --- | --- |
| B. LINE ITEM TITLE: Security Plan |
| C. OPR. NASA/TA-G | D. TYPE 2 | E. INSPECT/ ACCEPT 2 | F. FREQ. AR | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Initial submission 60 days after contract start. Subsequent submissions or updates upon request of KSC security organization. |
| K. DISTRIBUTION | TOTALS |
| TA-G (1AD) | NO. | TYPE |
| LX/KLXS COTR (1AD | 3 | A |
| OP-ES/KLXS CO (1AD) | 3 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Security Plan | 2. NUMBER KLXS-PM-06 |
| USE This document will detail KLXS approach to implementing NASA KSC Security Policy and | DATE 02-01-2008 |
| Directives. | 5. ORGANIZATION TA-G |
| 7. INTERRELATIONSHIP SOW Section 3.6 | 6. REFERENCES See Block 8 |
| 8. PREPARATION INFORMATION SCOPE: Scope includes all security activities related to the performance of KLXS contract requirements. APPLICABLE DOCUMENTS: NPG 1620.1; Security Procedures and Guidelines KNPR 1600.1 KSC Security Procedural Requirements KHB 1610.1; KSC Security Handbook CONTENT: The security plan should include sufficient information so as to address the KLXS approach to implementing KSC policy and directive documents. Additionally, other KLXS security initiatives and innovative operating approaches or procedures should be included. The plan shall describe how the contractor will fully comply with the management and control of sensitive information as specified in NFS Clause 1837.237-72. The plan shall devote a section to each of the seven requirements specified in Section C of this clause. The basic plan should be unclassified. Any KSC referenced documents that would be included in the basic KLXS security plan whose inclusion would be classified should be addressed as a separate appendix appropriately classified. The plan should include a process for tracking the training status regarding treatment of Sensitive Information. This information should be updated at least on a monthly basis and provided to the Government when requested. FORMAT: Contractor format is acceptable. MAINTENANCE: Changes shall be incorporated as required by change page or complete reissue. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 07 |
| --- | --- |
| B. LINE ITEM TITLE: Configuration Management Plan |
| C. OPR. NASA/LX-P | D. TYPE 2 | E. INSPECT/ ACCEPT 2 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: The Configuration Management Plan requires approval of the KLXS COTR. It shall be submitted within 90 days after contract start in draft form and revised to provide a final plan for approval within 60 days of draft submission. The plan shall be reviewed at least annually thereafter and updated as required. If there are no changes since the last update, the Contractor shall re-certify its accuracy NLT 1 October of each year. Type D electronic versions shall be compatible with Microsoft Office software. |
| K. DISTRIBUTION | TOTALS |
| LX-P (2AD) | NO. | TYPE |
| LX/KLXS COTR (1D) | 2 | A |
| OP-ES/KLXS CO (1D) | 3 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Configuration Management Plan | 2. NUMBER KLXS-PM-07 |
| USE This plan is prepared by the contractor to describe the assignment of responsibility organizationally and the procedures used in accomplishment of the specific configuration | DATE 02-01-2008 |
| management requirements as stated in the SOW. | 5. ORGANIZATION LX-P |
| 7. INTERRELATIONSHIP SOW Section 4.1.2.2.3 | 6. REFERENCES See Block 8 |
| 8. PREPARATION INFORMATION SCOPE: The plan shall describe the contractor’s management approach and planned implementation methods for accomplishing the configuration management requirements of the contract. This CM plan defines the requirements, responsibilities, and procedures for the CM system pursuant to CxP 70073 volume 1 and CxP 72144 and as it applies to this contract. CONTENT: The CM plan shall address, as a minimum, the functions of a CM plan as prescribed in NAS STD 0005 appendix C. The plan shall address each of the following essential elements: (1) configuration identification, (2) configuration control, (3) configuration status accounting, and (4) configuration verification. The plan shall describe the following: The relationship of these essential elements of CM to the contractor’s organization, policies, procedures, implementation approach, and control systems that are to be used to ensure proper performance of all required contract CM activities Approach to satisfy the requirements of the above applicable documents Description of the CM activities, processes and systems to be employed to support Utilization and Logistics activities including tracking Inventory Management System label numbers in the As Built documentation Change evaluation and control processes for the approval of program requirements Planned reporting to the government of performance to plan in preparation for major milestone reviews and regularly scheduled weekly/monthly reviews FORMAT: Electronic. Contractor format is acceptable. Descriptive material (sketches, flow charts, drawings, photographs, tables, forms, graphs, worksheets, charts, etc.) may be included if needed to clarify or explain matters in the text. MAINTENANCE: Changes shall be incorporated as required by change page or complete reissue. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 08 |
| --- | --- |
| B. LINE ITEM TITLE: Data Management Plan |
| C. OPR. NASA/LX-P | D. TYPE 2 | E. INSPECT/ ACCEPT 2 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: The Data Management Plan requires approval of the KLXS COTR. It shall be submitted within 90 days after contract start in draft form and revised to provide a final plan for approval within 60 days of draft submission. The plan shall be reviewed at least annually thereafter and updated as required. If there are no changes since the last update, the Contractor shall re-certify its accuracy NLT 1 October of each year. Type D electronic versions shall be compatible with Microsoft Office software. |
| K. DISTRIBUTION | TOTALS |
| LX-P (2AD) | NO. | TYPE |
| LX/KLXS COTR (1D) | 2 | A |
| OP-ES/KLXS CO (1D) | 3 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Data Management Plan | 2. NUMBER KLXS-PM-08 |
| 3. USE To document the contractor's overall approach to implementing data management | DATE 02-01-2008 |
| requirements into contract performance. | 5. ORGANIZATION LX-P |
| 7. INTERRELATIONSHIP SOW Section 4.1.2.2.4 | 6. REFERENCES See Block 8 |
| 8. PREPARATION INFORMATION SCOPE: All data acquired, generated, controlled and archived in the Constellation Program APPLICABLE DOCUMENTS: NPD 1440.6, NASA Records Management Contract DRD's and other contract-generated data CONTENT: The Data Management Plan shall define the scope and depth of the Contractor's efforts including management, organization, planning, and implementation. The plan shall include the following elements: (1) data identification, (2) data control procedures, (3) data status accounting, (4) data acquisition, (5) data management verification and audits, (6) data management organization, (7) data storage and retrieval procedures, (8) subcontractor control procedures, (9) special restrictions, (10) Government access to all data generated during contract performance, (11) Preliminary and final data submittal schedules for fulfilling submittal of DRDs data in the specified quantities, specific media (electronic, paper, other), and due dates required, (12) development and maintenance of an on-line Data Accession List, and (13) planned reporting to the government of performance to plan in preparation for major milestone reviews and regularly scheduled weekly/monthly reviews. The plan shall include a preliminary data submittal schedule for fulfilling submission of data in the specific quantities, media, and due dates required. The Contractor shall verify and validate their DM system through an internal audit process. The plan shall describe how the Contractor implements data management using their interface to the Exploration Systems Mission Directorate (ESMD) Integrated Collaborative Environment (ICE). FORMAT: Contractor format is acceptable. Descriptive material (sketches, flow charts, drawings, photographs, tables, forms, graphs, worksheets, charts, etc.) may be included if needed to clarify or explain matters in the text. MAINTENANCE: Contractor-proposed changes to document shall be submitted to NASA for approval. Complete re-issue of the document is required. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 09 |
| --- | --- |
| B. LINE ITEM TITLE: Export Control Plan |
| C. OPR. NASA/TA-G | D. TYPE 2 | E. INSPECT/ ACCEPT 2 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: The ECP requires approval of the Center Export Administrator (CEA). The Plan shall be submitted within 60 days after contract start in draft form and revised to provide a final plan for approval within 180 days after contract start. The plan shall be reviewed at least annually thereafter and updated as required. Type D electronic versions shall be compatible with Microsoft Office software. |
| K. DISTRIBUTION | TOTALS |
| TA-G (1AD), LX/ECR (1AD) | NO. | TYPE |
| LX/KLXS COTR (1D) | 2 | A |
| OP-ES/KLXS CO (1D) | 4 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Export Control Plan (ECP) | 2. NUMBER KLXS_PM-09 |
| USE This plan documents the contractor’s approach for export control. | DATE 02-01-2008 |
|  | 5. ORGANIZATION TA-G |
| 7. INTERRELATIONSHIP SOW Section 4.1.2.3 | 6. REFERENCES NPR 2190.1 |
| 8. PREPARATION INFORMATION SCOPE: The plan shall describe all export control activities related to the performance of the KLXS contract requirements. CONTENTS: The contractor shall prepare and submit an Export Control Plan (ECP) to describe the contractor’s planned approach for accomplishing contract functions while adhering to export laws, regulations, and directives. FORMAT: Contractor format is acceptable. SUBMITTAL: The ECP requires approval of the GOP office Export Control Representative (ECR). The Plan shall be submitted within 30 days after contract start in draft form and revised to provide a final plan for approval within 120 days after contract start. The plan shall be reviewed at least annually thereafter and updated as required. MAINTENANCE: The plan shall be reviewed annually to ensure accuracy. Any updates to the plan require a resubmission of the plan. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 10 |
| --- | --- |
| B. LINE ITEM TITLE: GOP Certification of Flight Readiness Plan |
| C. OPR. NASA/LX-B | D. TYPE 2 | E. INSPECT/ ACCEPT 2 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: The CoFR Plan requires approval of the KLXS COTR. A draft version shall be submitted 30 days after Government requests submission and revised to provide a final version for approval within 60 days after draft submission. The plan shall be reviewed at least annually thereafter and updated as required. If there are no changes since the last update, the Contractor shall re-certify it’s accuracy NLT 1 October of each fiscal year once initial plan is approved. Type D electronic versions shall be compatible with Microsoft Office software. |
| K. DISTRIBUTION | TOTALS |
| LX/COTR (1D) | NO. | TYPE |
| OP-ES/KLXS CO (1D) | 1 | A |
| LX Director (1AD) | 3 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE GOP Certification of Flight Readiness Plan | 2. NUMBER KLXS-PM-10 |
| 3. USE To provide an overall implementation plan for CoFR, flight readiness status. | DATE 02-01-2008 |
|  | 5. ORGANIZATION LX-B |
| 7. INTERRELATIONSHIP SOW Section 4.3.1.3 | 6. REFERENCES |
| 8. PREPARATION INFORMATION SCOPE: The plan shall describe the management approach and planned implementation methods for accomplishing the contractor's CoFR responsibilities and requirements of the contract. CONTENT: The Constellation GOP Certification of Flight Readiness Implementation Plan shall be updated to address all contractor and government responsibilities for preparing for the CoFR endorsement. The contractor shall provide Flight Readiness Status including functional and management readiness statements for proceeding to the CoFR endorsements. FORMAT: Contractor format is acceptable for plan and Flight Readiness Status. Descriptive material (sketches, flow charts, drawings, photographs, tables, forms, graphs, worksheets, charts, etc.) may be included if needed to clarify or explain matters in the text. MAINTENANCE: Changes to the plan shall be incorporated as required by change page or complete reissue. Changes to Flight Readiness Status shall be made as required. The contractor shall maintain a historical file of Flight Readiness Status. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 11 |
| --- | --- |
| B. LINE ITEM TITLE: Wage/Salary and Fringe Benefit Data |
| C. OPR. NASA/LX-B | D. TYPE 2 | E. INSPECT/ ACCEPT 2 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Part A: Initial submission due 60 days following contract start. Annual submission required 90 days prior to the anniversary date of the contract. Part B: Reviews shall be conducted no less than semi-annually. Data shall be submitted no later than 15 Oct and 15 May each year. Submittals and reviews shall cover a combination of current and previous FY data to ensure data for each FY is captured in its entirety. End of year actuals (15 Oct data) shall be provided as a baseline comparison for estimates in the next fiscal year. Type D electronic versions shall be compatible with Microsoft Office software. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (1AD), GG-C-A5/LX Lead (1AD) | NO. | TYPE |
| OP-ES/KLXS CO (1D) | 3 | A |
| Labor Relations Officer (Part A Only) (1AD) | 4 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Wage/Salary and Fringe Benefit Data | 2. NUMBER KLXS-FM-01 |
| USE To be used by the CO and Contract Labor Relations Office to provide necessary data for submittal of Standard Form (SF) 98, Notice of Intention to Make a Service Contract and Response to Notice, to the | DATE 02-01-2008 |
| Department of Labor. Also, to assess any cost/budget impacts for current and future contract years. | 5. ORGANIZATION LX-B |
| 7. INTERRELATIONSHIP SOW Section 3.4.2.1 | 6. REFERENCES FAR 52.222-41 & See Block 8 |
| 8. PREPARATION INFORMATION SCOPE: The Wage/Salary and Fringe Benefit Data must be submitted by the Contractor, and any subcontractors which are subject to the provisions of the Service Contract Act, to the Contracting Federal Agency. This requirement is in accordance with FAR regulations 22.1007 and 22.1008. CONTENT: Part A: The Wage/Salary and Fringe Benefit Data should contain the data included in the enclosed DRD forms, titled “Wage/Salary Rate Information”, “Fringe Benefit for Service Employees”, and “Fringe Benefits per Collective Bargaining Agreement”. The Wage/Salary Rate Information shall contain a listing of all exempt and nonexempt labor classifications working on the contract. Separate forms should be utilized for classifications working in different geographic areas and for each subcontractor. Wage determination numbers, appropriation labor organization names, and subcontractor names, must be reflected. All nonexempt labor classifications must be matched to wage determination classes or to Collective Bargaining Agreement (CBA) classifications if union represented employees are working on the contract. Annotate exempt or nonexempt and union or nonunion. The current hourly rates should reflect the actual lowest and highest paid employees, along with a computed average rate. State the number of employees working in each category. Separate Fringe Benefit forms should be completed for non-represented classifications and for each separate CBA, if applicable. A separate form must be completed for the prime and each subcontractor. Three hardcopies and one electronic copy of each Collective Bargaining Agreement are required if organized labor is represented on your contract. |
| 8. PREPARATION INFORMATION Part B: For each sub-element listed below, the contractor shall identify the cost for each FY of the contract which shall become the basis for any change, assess the estimated cost impact (up or down) by contract year, and provide rationale for changes. Contractor format is acceptable but shall be approved by the Government. Sub-elements and data to be reviewed shall include, but not be limited to, the following: INDIRECT RATES: Fringe Benefits/Non-Productive Expenses: holiday, other paid absence, personal/sick leave, vacation Fringe Benefits/Payroll Expenses: FICA SS, FICA medical, state unemployment, federal unemployment, workers compensation. Fringe benefits/Other Expenses: group insurance, insurance disability, life insurance, pension, company match 401K, tuition reimbursement, VEBA Trust. Total fringe benefit expense, total labor base, total fringe application rate. DIRECT RATES: Productive/non-productive hours, regular/overtime/premium hours, and average unloaded wage rate and, if available, for each subcontractor. Level of staffing by WBS. For each reporting period, the report shall contain an itemized list of any wage rate changes since the previous report by labor category or skill code to reflect old and new unloaded labor rate with explanation of the basis of change. The Government reserves the right to drill down to WBS or labor category level for analysis. G&A RATE: Labor & non-labor elements, Total G&A, G&A base, G&A rate. OVERHEAD RATE: Labor and non-labor elements (e.g. equipment, training, other direct costs, supply/material). Total overhead value, overhead base, and overhead rate. FORMAT: Part A: The Wage/Salary and Fringe Benefit Data should be in a format substantially the same as enclosed with this DRD. (Forms 2, 3, and 3A). (NOTE: CO fills in a Form 1) Part B: Type "D" electronic versions shall be compatible with Microsoft Office. |

KSC FORM 16-246 (REV. 1/82)

DRD Form 2

| WORK SHEET FOR SF-98 DATA |  |  |  |  |
| --- | --- | --- | --- | --- |
| WAGE RATE INFORMATION |  |  |  |  |
| CONTRACTORS LABOR | WAGE DETERMINATION | EXEMPT OF | UNION OR | CURRENT HOURLY | MYE NO OF |
| CLASSIFICATION | CLASSIFICATION | NONEXEMPT | NONUNION | RATE | EMPLOYEES |
| Illustration of required data: (The data is sample only and not actual rates.) |  |  |  |  |  |
| Project Manager | Not Required | E | N | $40.00 | 1 |
| Manager | Not Required | E | N | $32.00 | 1 |
| Engineer | Not Required | E | N | $26.50 - 30.00 | 3 |
| Engineering Tech, Jr | Engineering Tech, I | N | N | $16.59 - 18.00 | 12 |
| Electrical Technician | Electronics Tech Maint II | N | U | $21.33 - $24.00 | 4 |
| Secretary | Secretary I | N | N | $14.67 - $17.50 | 2 |
| File Clerk | General Clerk II | N | N | $12.97 | 1 |
| Clerical Data Entry | Word Processor I | N | N | $11.45 - $12.90 | 3 |
| Submit data in the above illustrated format for all labor classifications used, or planned to be used, on this contract. |
| All contractor labor classifications must be matched to wage determination classes listed in CBA's represented classes |
| or classes shown in WD 2005-2516 for non-represented classes. |  |  |  |

FORM 3

FRINGE BENEFITS PER COLLECTIVE BARGAINING AGREEMENT

For period from _______________________ to _______________________________

Contractor:

Contract Number:

Number of employees in bargaining unit _________________

Total number of employees on contract __________________

1.  Shift Differential:  (Describe any pay over and above base rates for 2nd, 3rd, weekend, or other shifts.)

2.  Health and Welfare Items and Other Fringe Items:  (Indicate whether or not coverage is provided to employees and state current average hourly cost per employee covered by a Collective Bargaining Agreement.)

Coverage		   Average

Item				Provided		Hourly Cost

(Yes or No)

a. Life Insurance

b. Accidental Death

c. Disability

d. Medical and Hospital

e. Dental

f. Retirement Plan

g. Savings/Thrift Plan

h. Sick Leave

i. Tuition

j. Other (Describe)

3.  Paid Absences:

Service Requirement		Days per Year

a. Vacation

b. Holiday

c. Sick Leave

d. Jury Leave

e. Funeral Leave

f. Military Leave

g. Other (Describe)

4.  Severance Pay:  (Briefly describe terms and amounts.)

5.  Other Fringe Benefits:  (Describe any other fringe benefits not included above, and show average hourly cost.)

6.  Premium Pay:  (Discuss all premium pay provisions not previously shown on this form.)

_________________________________________________		___________

Signature of Company Representative					Date

FORM 3A

FRINGE BENEFITS FOR SERVICE EMPLOYEES

For Period from ______________________ to ___________________________

Contractor:

Number of nonexempt employees on contract: ___________________________

Total number of employees on contract:  ________________________________

1.  Health and Welfare Items and Other Fringe Items:  (Indicate whether or not coverage is provided to employees and state current average hourly cost per service employee.)

Item				Coverage			Average

Provided			Hourly Cost

a. Life Insurance

b. Accidental Death

c. Disability

d. Medical & Hospital

e. Dental

f. Retirement Plan

g. Savings/Thrift Plan

h. Sick Leave

i. Tuition Reimbursement

j. Other (Describe)

2.  Paid Absences

Service Requirement	        Days per Year

a. Vacation

b. Holidays

c. Sick Leave

d. Jury Leave

e. Funeral Leave

f. Military Leave

g. Other (Describe)

__________________________________		_______________________

Signature of Company Representative		Date

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 12 |
| --- | --- |
| B. LINE ITEM TITLE: NF 533 Cost Reporting |
| C. OPR. NASA/GG-C-A5 | D. TYPE 2 | E. INSPECT/ ACCEPT 6 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Initial NF533Q due within 30 days after ATP. NF533M due not later than 10 working days after close of contractor’s monthly accounting period. NF533Q due not later than the 15th day of the month preceding the quarter being reported. Type D electronic versions shall be compatible with Microsoft Office software. |
| K. DISTRIBUTION | TOTALS |
| GG-C-A5/LX Lead (1ABD), LX-B (1AD) | NO. | TYPE |
| LX/KLXS COTR (1AD) | 3 | A |
| OP-ES/KLXS CO (1D) | 1 | B |
|  | 4 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE NASA Form 533 Cost Reporting | 2. NUMBER KLXS-FM-02 |
| 3. USE See SCOPE | DATE 02-01-2008 |
|  | 5. ORGANIZATION GG-C-A5 |
| 7. INTERRELATIONSHIP SOW Section 3.4.2.2 | 6. REFERENCES NASA Procedural Requirements (NPR) 9501.2D “NASA Contractor Financial Management Reporting,” |
| 8. PREPARATION INFORMATION SCOPE: The NASA Form 533 (NF533) reports provide data necessary for the following: Projecting costs and hours to ensure that dollar and labor resources realistically support project and program schedules. Evaluating contractors' actual cost and fee data in relation to negotiated contract value, estimated costs, and budget forecast data. Planning, monitoring, and controlling project and program resources. 4. Accruing cost in NASA's accounting system, providing program and functional management information, and resulting in liabilities reflected on the financial statements CONTENT: Cost is a financial measurement of resources used in accomplishing a specified purpose, such as performing a service, carrying out an activity, acquiring an asset, or completing a unit of work or project. NASA Procedural Requirements (NPR) 9501.2D entitled “NASA Contractor Financial Management Reporting,” or its most current revision, identifies the cost reporting requirements for a contract. NASA is required by law to maintain accrual accounting, which requires cost to be reported in the period in which benefits are received, without regard to time of payment. Examples of accrual accounting for common cost elements reported on the NF533 follow: |

KSC FORM 16-246 (REV. 1/82)

8. PREPARATION INFORMATION - CONTINUED Cost Elements Definitions Labor Reported to NASA as hours are incurred. Equipment & Materials (commercial off the shelf) Generally reported to NASA when received and accepted by the contractor. Manufactured Equipment Defined as any equipment that is produced to specific requirements that make it useless to anyone else without rework. Cost should be reported to NASA as the equipment is being manufactured. The straight-line method for estimating accrued costs or the use of supplemental information obtained from the vendor are acceptable methods used to calculate the cost accrual amount. Leases Reported to NASA using a proration over the life of the lease. Travel Reported to NASA as costs are incurred. Subcontracts Actual and estimated costs reported by prime contractors shall include subcontractors' incurred costs for the same accounting period. Where subcontract costs are material, they should be separately identified on NF533 reports. The prime contractor shall include in the total cost of each subdivision of work the accrued cost (including fee, if any) of related subcontractor effort. Subcontractors should, therefore, be required to report cost to the prime contractor, using the accrual method of accounting. If the G&A and fee reported by a subcontractor are at the total subcontractor level, these costs must be allocated to specific sub- divisions of work. Data submitted by the subcontractor should be structured similar to the prime contractor's NF533 to enable the prime contractor to properly report to NASA. For Firm Fixed Price subcontracts with a contract value greater than $500,000, the prime contractor is required to document the methodology used to generate the sub- contractor costs reported and provide this information to the Contracting Officer and Center Deputy Chief Financial Officer (Finance). Unfilled Orders Reported as the difference between the cumulative cost incurred to date and amounts obligated to suppliers and subcontractors. Fee Should be accrued as earned using a consistent and auditable method to determine the amount. For example: an acceptable method would be to use historical data to determine the amount to accrue each month. Fee should be reported on the NF533 following the "Total Cost" line. Award fee must be reported by the following categories: Base Fee, Fee Earned, Interim Fee, Provisional Fee, Potential Additional Fee, and Total Fee. If any of the above fee categories do not pertain, they should not be included in the NF533. Prompt Payment Discounts Cumulative cost reported to NASA should be the full incurred cost. The prompt payment discount amount taken should be reported as a separate line item on the NF533 below the cumulative cost amounts for the contract. The NF533 reports are the official cost documents used at NASA for cost type, price redetermination, and fixed price incentive contracts. The data contained in the reports must be auditable using Generally Accepted Accounting Principles. Supplemental cost reports submitted in addition to the NF533 must be reconcilable to the NF533. Uncompensated overtime hours worked should be reported on NF533 reports as a separate line item or in the footnotes. SUBMITTAL: The due dates for the NF533M and NF533Q reports are outlined in Chapter 3 of NPR 9501.2D. The following is a summary of the NF533 due date requirements. NF533 Report Due Date NF533M Due not later than 10 working days following the close of the contractor's monthly accounting period. NF533Q Due not later than the 15th day of the month preceding the quarter being reported. The due dates reflect the date the NF533 reports are received by personnel on the distribution list, not the date the reports are generated or mailed by the contractor. It is critical that the NF533 reports are submitted in a timely manner to ensure adequate time for NASA to analyze and record the cost into the NASA accounting system.

8. PREPARATION INFORMATION - CONTINUED The NF533 reports are the official cost documents used at NASA for cost type, price redetermination, and fixed price incentive contracts. The data contained in the reports must be auditable using Generally Accepted Accounting Principles. Supplemental cost reports submitted in addition to the NF533 must be reconcilable to the NF533. Uncompensated overtime hours worked should be reported on NF533 reports as a separate line item or in the footnotes. FORMAT: An initial NF533 report is required in the NF533Q format to be used as a baseline for the life of the contract. The initial (baseline) NF533Q report shall be submitted by the contractor within 30 days after authorization to proceed has been granted. The initial report shall reflect the original contract value detailed by negotiated reporting categories and shall be the original contract baseline plan. In addition to the initial (baseline) report, monthly NF533 reporting shall begin no later than 30 days after the incurrence of cost. Column 7b (planned cost incurred/hours worked for the month) and 7d (cumulative planned cost incurred/hours worked) of the NF533M represent the negotiated baseline plan for the contract. There may not be a relationship between the estimates provided in columns 8 of the NF533M to columns 7b and 7d. Columns 7b and 7d represent the legally binding contract negotiated baseline plan plus all authorized changes. Short and long-term cost estimates, which include all data entered in columns 8 and 9a on the NF533M and NF533Q reports, shall be based on the most current and reliable information available. Prior period cost adjustments should be reported in column 7a and 7c of NF533M and column 7a of the NF533Q with a footnote discussing the reasons for and amounts of the adjustments. Monthly NF533 reporting is no longer required once the contract is physically complete, provided the final cost report includes actual cost only (no estimates or forecasts). The contractor must continue to submit monthly NF533 reports as long as estimates for the following period are included. If the final cost of a contract changes after the submission of the "final" contractor cost report, the contractor must submit a revised NF533 report in the month the cost change is recognized. Electronic NF533 Requirement In addition to submitting the NF533M or NF533Q in a hardcopy format, the contractor, upon request, shall submit the NF533 electronically by the same due date as the hardcopy. The data shall be submitted via email using the Government prescribed flat file format (see attached Agency Defined File Format for an example of the layout details) and shall include the following header information from the hardcopy. Data Element Description Contract Number NASA assigned contract number Modification Number Latest definitive Modification Number Accrual Date Date the data was generated for Report Period End Date Period ending date of the NF533 Operating Days Number of operating days for the current NF533 Date Received/Submitted Date the report is submitted CCR Format Monthly (NF533M) or Quarterly (NF533Q) Cost Unit of Measure Unit of measure used to report cost on the NF533 report HR/WYE Unit of Measure Unit of measure used to report Hours/Work Year Equivalents (WYEs) on the NF533 report Authorized Contractor Representative Name of Contractor Approving Officer Authorized Contractor Representative Date Signed Date the NF533 is approved and signed by the authorized Contractor Representative Monthly Grand Total Cost Incurred (7a) Grand Total Actual Monthly cost for the prior month (column 7a on the NF533) Monthly Grand Total HR/WYE (7a) Grand Total Actual monthly hours/WYEs for the prior month (column 7a on the NF533) Monthly Grand Total Cost Planned (7b) Prior month planned cost (column 7b on the NF533) Grand Total Cost Incurred ITD (7c) Grand total contract cost from Inception to Date (ITD) (column 7c on the NF533) Grand Total Planned Cost (7d) Grand total planned contract cost (column 7d on the NF533) Grand Total Estimated Cost (8a) Grand total current month cost estimate (column 8a on the NF533) Grand Total Estimated HR/WYE (8a) Grand total current month HR/WYE estimate (column 8a on the NF533) Grand Total Next Mnth Estimated Cost (8b) Grand total next month cost estimate (column 8b on the NF533) Grand Total Balance of Contract (8c) Contract Balance for the remaining estimate to complete (column 8c on the NF533) Grand Total Contractor Estimate (9a) Contractor estimate to complete entire scope of contract (column 9a on the NF533) Grand Total Contract Value (9b) Contractor distribution of contract value by the reporting categories (column 9b on the NF533) Grand Total Unfilled Orders Outstanding (10) Unfilled order outstanding at the end of the reporting period (column 10 on the NF533) 8. PREPARATION INFORMATION - CONTINUED The flat file will also contain detail information for each Reporting Category (RC). A Reporting Category correlates to a task order, delivery order, or Work Breakdown Structure (WBS) and is the level at which cost is reported. Each RC can have Sub-Reporting Category line items (detailed cost elements) that add up to a RC. The Contractor is required to coordinate with the NASA Resource Analyst assigned to the contract in order to establish and maintain the Reporting Categories the contractor shall use to comply with this data requirement. The chart below describes the data elements to be included in this section of the flat file (see attached Agency Defined File Format for specific layout details). Data Element Name Description Reporting Category (RC) Task, Delivery Order, Work Breakdown Structure Cost Incurred for Month (7a) Prior month actual cost incurred for each RC (column 7a on NF533) HR/WYE Incurred for Month (7a) Prior month actual HR/WYE incurred for each RC (column 7a on NF533) Contract prior month planned cost (7b) Planned cost for prior month for each RC (column 7b on NF533) Contract ITD cost (7c) Contract ITD cost for each RC (column 7c on NF533) Contract planned ITD cost (7d) Contract planned ITD cost for each RC (column 7d on NF533) Current month estimated cost (8a) Cost estimate for the current month for each RC (column 8a on NF533) Current month estimated HR/WYE (8a) HR/WYE estimate for the current month for each RC (column 8a on NF533) Next month estimated cost (8b) Estimated cost for next month for each RC (column 8b on NF533) Balance of Contract (8c) Balance of contract for the remaining estimate to complete for each RC (column 8c on NF533) Contractor Estimate (9a) Contractor estimate for the total estimate to complete entire scope of contract for each RC (column 9a on NF533) Contract Value (9b) Contract value based upon contract modifications for each RC (column 9b on NF533) Unfilled orders outstanding (10) Unfilled orders outstanding at the end of the reporting period for each RC (column 10 on NF533) Reporting Category level Used by NASA’s accounting system to determine the RC level Reporting Category Identifier Identifies if the RC is a actual Reporting Category or a Sub-Reporting Category The flat file shall be saved as a text file with no extension (do not include .txt after the file name) and named in strict accordance with the specific format described in the attached Agency Defined File Format document. File names must be provided in a specific format. Each file name will begin with the SAP 2 Character center abbreviation listed below. The contract number and date will be included in the file name as well. Below is a sample file name. MACFPS001_NAS00-0001_yyyy_mm_dd SAP 2 Charter Center Abbreviations Headquarters HQ Dryden DR Marshall MA Goddard GO Ames AM Stennis ST Glenn GL Johnson JO Langley LA Kennedy KE MAINTENANCE: See DRL The due dates reflect the date the NF533 reports are received by personnel on the distribution list, not the date the reports are generated or mailed by the contractor. It is critical that the NF533 reports are submitted in a timely manner to ensure adequate time for NASA to analyze and record the cost into the NASA accounting system.

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 13 |
| --- | --- |
| B. LINE ITEM TITLE: Monthly Financial Management Report |
| C. OPR. NASA/LX-B | D. TYPE 2 | E. INSPECT/ ACCEPT 6 | F. FREQ. MO | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: As-of-date: Reports shall cover contractor accounting calendar months. Submission shall be within 10 working days of end of accounting month. Type D – Electronic format compatible with Microsoft Office. Specific formatting will be mutually agreed upon by the Contractor and KLXS COTR. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (2D) | NO. | TYPE |
| OP-ES/KLXS CO (1D) | 3 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Monthly Financial Management Report | 2. NUMBER KLXS-FM-03 |
| 3. USE The report is to provide historical and projected labor hour data to be used for budgetary | DATE 02-01-2008 |
| purposes. | 5. ORGANIZATION LX-B |
| 7. INTERRELATIONSHIP SOW Sections 3.4.2.3, DRD KLXS-FM-02, and DRD KLXS-FM-04 | 6. REFERENCES |
| 8. PREPARATION INFORMATION SCOPE: The Monthly Financial Management Report provides detailed performance metrics by specified tasks and labor categories and the projected hours and headcount information. CONTENT: The Monthly Financial Management Report shall include: Labor Hours and associated dollars expended by labor category by WBS line item showing overtime separately Hours should be shown by month for entire contractor fiscal year Hours should be subtotaled by expended “to-date” and projected “to-complete” Changes from previous month data should be tracked and provide explanations for variance Breakout of dollars for supplies, training, travel and other direct costs Costs should be shown by month for entire contractor fiscal year Costs should be subtotaled by expended “to-date” and projected “to-complete” Costs associated with other direct costs should be specifically identified If contractor fiscal year differs from government fiscal year, provide the same information as in Item 1-3 above by government fiscal year On separate Table, provide the following headcount data: (see definitions below*) The contractor’s total on-site workforce including subcontractors, broken-out by subcontractor when appropriate Total on-site union represented employees by the bargaining unit with each bargaining unit broken-out separately Total on-site non-union represented employees Total off-site workforce performing on the contract As an attachment, any additional information, data, reports, and/or repositories in response to Finance and Cost Controls (Ref: SOW Section 4.1.2.1) should be included as required. The information requested in Item #5 should be totaled at the end of each quarter to provide an additional quarterly report of the information. The quarters end March 31st, June 30th, September 30th and December 31st. * On-site: Personnel who perform on the contract and occupy physical space on NASA KSC. The on-site headcount also includes personnel who are temporarily absent from their assigned stations (e.g. on leave without pay, annual/sick leave, TDY) Off-site: Personnel who are on the contract buy physically located outside the environs of NASA KSC. MAINTENANCE: Monthly reports should reconcile with the NF533 and the Monthly Status Report. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 14 |
| --- | --- |
| B. LINE ITEM TITLE: Monthly Status Report |
| C. OPR. NASA/LX-B | D. TYPE 2 | E. INSPECT/ ACCEPT 6 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: As-of-date: Reports shall cover contractor accounting calendar months. Submission shall be within 16 working days of the end of accounting month. In addition, a quarterly, six-month or annual summary report of the reported months may be requested. Type D, electronic format compatible with Microsoft Office. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (2D) | NO. | TYPE |
| OP-ES/KLXS CO (1D) | 3 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Monthly Status Report | 2. NUMBER KLXS-FM-04 |
| USE These reports provide information on the contractor’s technical, quality, financial and | DATE 02-01-2008 |
| schedule performance, identifying key accomplishments and threats. | 5. ORGANIZATION LX-B |
| 7. INTERRELATIONSHIP SOW Sections 3.4.2.4 | 6. REFERENCES |
| 8. PREPARATION INFORMATION SCOPE: The monthly status reports provide a measurement of the contractor’s performance on the overall contract as well as on each WBS line item and delivery order. It is comprehensive in nature, and addresses technical, cost, quality and schedule performance. It also provides the contractor the opportunity to highlight significant accomplishments and identify potential threats. CONTENT: Reporting shall be by the levels detailed in the WBS line items and below as necessary to: Describe major accomplishments, products delivered, milestones achieved for the overall contract as well as for each delivery order still active. Describe any risks to technical, cost or schedule performance. Include descriptions of any difficulties or dependencies, and any corrective actions taken or needed. Provide a schedule showing progress toward completion of technical requirements or products, with updated forecast for completion. Provide a summary showing resource allocation and projected resource allocation. Include a rollup showing total resources and projections. Describe any changes between current forecast and that provided from previous month, and any corrective actions (if applicable) to mitigate undesirable deviation from forecast. Describe goals and areas of focus for the following month. Describe any changes in the contract or delivery orders, and potential impacts of those changes on overall ability to meet schedule, quality or cost targets. Describe any plans or processes already implemented, or plans for implementation, to mitigate those impacts. Provide a Management Summary which includes, but is not limited to, an overall schedule with milestones, any organizational changes, changes to processes or procedures, efficiencies planned or implemented or major accomplishments not mentioned previously. Any other information that may assist the technical evaluators in evaluating the technical and administrative program; such as innovative processes, cost-reduction initiatives, etc. Included as an attachment, any additional information, data, and/or reports in response to requirements found in SOW Sections 4.1.1; 4.1.3.1; 4.1.3.4 and 4.1.4.1 should be included as required. FORMAT: Specific formatting to be mutually agreed upon by NASA and the Contractor. MAINTENANCE: Changes shall be incorporated as required by change page or complete reissue. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 15 |
| --- | --- |
| B. LINE ITEM TITLE: Small Business Data Reporting |
| C. OPR. NASA/LX-B | D. TYPE 3 | E. INSPECT/ ACCEPT 2 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: This report should be submitted semi-annually. The report should be submitted no later than the end of May and no later than the end of November each year. Initial report due May 31, 2009. Additional submissions: If the contractor is not meeting any one of the small business goals or SDB targets, they shall provide a plan for correcting the deficiency along with this report. The contractor can, on a separate sheet, discuss other elements of the Small Business program to show its commitment and how they are trying to provide maximum opportunities to small business. (i.e. outreach activities, in reach activities, mentor protégé agreements, awards received, etc.) NASA will evaluate if small businesses performing the work as proposed in the Small Business Plan or if the small business is subcontracting the work to other than small businesses. The contractor will be required to complete Table 5 Small Business Commitment Reporting Data for every first tier small business contractor Type D electronic versions shall be compatible with Microsoft Office software. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (1D) | NO. | TYPE |
| OP-ES/KLXS CO (1D) | 1 | A |
| KSC Small Business Specialist (1AD) | 3 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Small Business Data Reporting | 2. NUMBER KLXS-SB-01 |
| USE This data will be used in regards to the Small business retainage pool evaluation. This data will be used to evaluate the contractor’s compliance with meeting its SB goals and SDB target within its SB plan. This data | DATE 02-06-2008 |
| will be used to identify the contractor’s compliance and to identify short falls in the contractor’s performance in meeting its SB plan and SDB target. | 5. ORGANIZATION LX-B |
| 7. INTERRELATIONSHIP SOW Section 3.4.1.7 | 6. REFERENCES See Block 8 |
| 8. PREPARATION INFORMATION SCOPE: The contractor shall complete Table 2, Small Disadvantage Business Target Reporting. The contractor shall provide the SDB target in terms of percentage of TOTAL CONTRACT VALUE. The contractor shall provide its actuals in terms of percentage of TOTAL CONTRACT VALUE. The contractor shall list all active contracts that have been awarded to SDBs, along with the NAICS code and the scope of work that the contractor is performing. The contractor shall complete Table 1, Subcontracting Performance for reporting compliance with the goals in the small business plan. The contractor shall provide the small business goals in terms of dollars and percentage of TOTAL CONTRACT VALUE and using the small table, express the goals in terms of dollars and percentages of the THE TOTAL SUBCONTRACTED DOLLAR AMOUNT. The contractor shall provide it’s actuals in terms of dollars and percentage of TOTAL CONTRACT VALUE AND THE TOTAL SUBCONTRACTED DOLLAR AMOUNT in the respective charts. The format in Table 1 shall be used to document both. The contractor shall also provide rationale for not meeting any goals in the SB plan and show how the contractor plans to correct the deficiency, along with this report. The contractor shall provide, on a separate sheet, information about other elements of the Small Business program to show its commitment and how it is trying to provide maximum opportunities to small business. (i.e. outreach activities, in reach activities, mentor protégé agreements, awards received, etc.) The contractor shall complete the Table 4, Small Business Commitment Reporting Data. NASA will evaluate if small businesses are performing the work as proposed in the contractor’s small business plan and if the small business is subcontracting the work to other than small businesses. The contractor can provide, on a separate sheet, information to show its commitment to ensuring that small businesses are performing the majority of the work contracted to them and how it is trying to provide maximum opportunities to small business. APPLICABLE DOCUMENTS: FAR 19.1202, 19.702 and 19.704 CONTENT: This is in addition to the small business Subcontracting Plan requirements. FORMAT: Specific. Electronic format of all submissions shall be compatible with MS Office. See Table 1: Subcontracting Performance, Table 2: Small Disadvantage Business Target Reporting. |

KSC FORM 16-246 (REV. 1/82)

Table 1 Total Subcontracting Performance

| Contract Title: TBD Contract Number: TBD Contract Value: TBD |
| --- |
| Total Subcontracted Dollars | Actuals for the period (Dates) | Cumulative for contract |
|  | Goals |  |  |
|  | $ | % | $ | % | $ | % |
| LB |  |  |  |  |  |  |
| SB |  |  |  |  |  |  |
| SDB |  |  |  |  |  |  |
| WOSB |  |  |  |  |  |  |
| VOSB |  |  |  |  |  |  |
| SDVOSB |  |  |  |  |  |  |
| HUBZone |  |  |  |  |  |  |
| HBCU/MI |  |  |  |  |  |  |

Table 2 Small Disadvantaged Business Target Reporting

| Company Name | Target | Actuals | WBS number and description of work scope. | NAICS Industry |
| --- | --- | --- | --- | --- |
|  | Dollars | Percentage of total contract value | Dollars | Percentage of total contract value |  |  |
| Totals |  |  |  |  |  |  |

Table 3 Contractor Small Business Goals

The goals for total contract value in this table should be the same as the goals in Table 1 “Subcontracting Performance”.

| Contract Value |
| --- |
| Total Planned Subcontracting (Large and Small Business) | Dollars | Percentages |
|  | Goals |
|  | Dollars | Percentages |
|  | Total Contract Value | Total Contract Value | Subcontract Value |
| LB |  |  |  |  |
| SB |  |  |  |  |
| SDB |  |  |  |  |
| WOSB |  |  |  |  |
| VOSB |  |  |  |  |
| SDVOSB |  |  |  |  |
| HUBZone |  |  |  |  |
| HBCU/MI |  |  |  |  |

Table 4 Small Business Commitment Table

| Name of Subcontractor (NAICS for work being performed by subcontractors) | DUNS Number, and/or CAGE Code | Type of Business (SB, SDB, WOSB, HBZ, VO, SDVOSB) | Hours proposed | Hours as percentage of total effort. | PWS Paragraph to be performed | Percentage of work subcontracted out by this contractor to other than small businesses |
| --- | --- | --- | --- | --- | --- | --- |
| XYZ Corp. (811212) | 01345 DUNS 123456789 | SB, SDB | 19,000 | 1.18% | 3.1.1, 3.1.2 3.1.3.1, 3.1.3.2 |  |
| Acme Ltd. (541519) |  | SB | 320,000 | 20.00% | 3.1.3, 3.1.4 |  |
| Smith, Jones and Assoc. (541512) |  | SB, SDB, HBZ | 85,000 | 5.31% | 3.1.4 |  |
| ABC Co. (334111) |  | SB, VOSB, SDVOSB | 264,000 | 16.50% | 3.1.5 |  |
| Triple A Inc. (541511) |  | SB, SDB | 83,000 | 5.19% | 3.1.9 |  |

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 16 |
| --- | --- |
| B. LINE ITEM TITLE: Environmental, Health and Safety Plan |
| C. OPR. | D. TYPE 2 | E. INSPECT/ ACCEPT 2 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Initial due with submission of proposal. Revised/updated 30 days after Authority to Proceed (ATP); update as required. |
| K. DISTRIBUTION | TOTALS |
| TBD | NO. | TYPE |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Environmental, Health and Safety Plan | 2. NUMBER KLXS-EH-01 |
| USE Establishes Safety, Health, and Environmental Compliance Plan for contractors providing | DATE 02-01-2008 |
| support to KSC organizations | 5. ORGANIZATION |
| 7. INTERRELATIONSHIP SOW Section 3.5.1 | 6. REFERENCES See Block 8 NOTE |
| 8. PREPARATION INFORMATION SCOPE: This plan will apply to all contractor operations conducted in support of this contract and identifies a baseline agreement to: Prevent employee fatalities Reduce the number of incidents Reduce the severity of employee injuries and illnesses Protect the environment through ongoing planning, implementation, integration and management control of the contractor’s safety, occupational health, and environmental program CONTENT: The Environmental, Health and Safety Plan shall clearly describe how the contractor plans to comply with the NASA and KSC requirements. The plan shall as a minimum address the requirements listed in Appendix E of NPR 8715.3. The plan shall provide detailed information on reporting mishaps and develop a government approved Mishap Report form to be used as required. (NOTE: Reference from Block 8: NFS 1852.223-70 Safety and Health; NFS 1852.223-72 Safety and Health (Short Form); NFS 1852.223-73 Safety and Health Plan; FAR 52.223-3 Hazardous Material Identification and Material Safety Data; and NPR 8715.3 NASA General Safety Program Requirements) |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 17 |
| --- | --- |
| B. LINE ITEM TITLE: Environmental, Health and Safety Program Self-Evaluation |
| C. OPR. | D. TYPE 2 | E. INSPECT/ ACCEPT 6 | F. FREQ. RT | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Due September 30th of each year. |
| K. DISTRIBUTION | TOTALS |
| TBD | NO. | TYPE |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Environmental, Health and Safety Program Self-Evaluation | 2. NUMBER KLXS-EH-02 |
| 3. USE Self evaluation of Contractor’s safety and health program performance | DATE 02-01-2008 |
|  | 5. ORGANIZATION |
| 7. INTERRELATIONSHIP SOW Section 3.5.2 | 6. REFERENCES See Block 8 |
| 8. PREPARATION INFORMATION SCOPE: The Contractor must conduct an annual self-evaluation of its environmental, health and safety program as required by its environmental, health and safety plan. CONTENT: Information required: The internal assessment of safety and health program effectiveness during the report period (i.e., the previous year) indicating the status of goals or objectives previously established and areas of strength and weakness in Contractor safety program performance. Safety and health concerns and resolutions relating to KSC operations which may have been identified during the report period. Unresolved safety and health concerns relating to KSC operations which the Contractor feels merit attention of KSC safety and health management. The goals and objectives of the Contractor safety and health program for the next report period. An analysis of the contractor's performance at KSC-administered establishments in each of the 32 Voluntary Protection Program sub-elements found in the Federal Register Notice 65:45649-45663, July 24, 2000. Attach action plans for identified problem areas. Action plans must include schedule for periodic progress reports to the Government on a frequency agreed to by the Government and the Contractor for each problem area. FORMAT: Format to be as required by the cognizant OSHA regional office. Contractors who have submitted a written self-evaluation as a VPP site may submit their original report to KSC in lieu of writing a new self -evaluation provided that all action plans and status are updated. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 18 |
| --- | --- |
| B. LINE ITEM TITLE: Emergency Preparedness Plan |
| C. OPR. NASA/LX | D. TYPE 2 | E. INSPECT/ ACCEPT 2 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: The Emergency Preparedness Plan requires approval of the Director, Ground Operations Project Office. The plan shall be submitted within 90 days after contract start in draft form and revised to provide a final plan for approval within 180 days after contract start. The plan shall be reviewed at least annually thereafter and updated as required. If there are no changes since the last update, the Contractor shall re-certify its accuracy NLT 1 October of each year. |
| K. DISTRIBUTION | TOTALS |
| TBD | NO. | TYPE |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Emergency Preparedness Plan | 2. NUMBER KLXS-EH-03 |
| 3. USE To document the contractor requirements, responsibilities, processes and | DATE 02-01-2008 |
| implementation approach for preparing for emergencies and contingencies. | 5. ORGANIZATION |
| 7. INTERRELATIONSHIP SOW Section 3.5.3 | 6. REFERENCES See Block 8 |
| 8. PREPARATION INFORMATION SCOPE: Emergency Preparedness Plans define the contractor's responsibilities and implementation processes and procedures to satisfy emergency and contingency requirements. APPLICABLE DOCUMENTS: JHB 2000, Consolidated Comprehensive Emergency Management Plan JDP-KSC-P-3014 Generic Emergency Procedures Document CONTENT: The plan shall describe the contractors approach to implementing specific protective and preventive measures for the contractor's assigned facilities, systems, equipment and operations. Mission specific requirements shall be addressed. FORMAT: Contractor format compliant with the applicable documents is acceptable. MAINTENANCE: Changes shall be incorporated as required by change page or complete reissue.. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 19 |
| --- | --- |
| B. LINE ITEM TITLE: Configuration and Data Management Report |
| C. OPR. NASA/LX-P | D. TYPE 3 | E. INSPECT/ ACCEPT 2 | F. FREQ. BM | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: As-of-date: Reports shall be delivered within 10 days after the end of a calendar month. Initial submission should be delivered in Jan 2009, and every other month thereafter. Additional reports may be requested containing all the required data or subparts. Type D Format electronic compatible with Microsoft Office. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (1D) | NO. | TYPE |
| LX-P (1D) | 3 | D |
| OP-ES/KLXS CO (1D) |  |  |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Configuration and Data Management Report | 2. NUMBER KLXS-ST-01 |
| USE To provide insight into the Configuration and Data Management requirements. | DATE 02-01-2008 |
|  | 5. ORGANIZATION LX-P |
| 7. INTERRELATIONSHIP SOW Section 4.1.2.2 | 6. REFERENCES |
| 8. PREPARATION INFORMATION SCOPE: All requirements contained within the Configuration and Data Management. CONTENT: The Configuration and Data Management Report should provide at least the following information: Details of the CM and DM processes and requirements as they change CM & DM Tracking: Track changes, # of changes, additions, etc. for all traceable items found in SOW Section 4.1.2.2 (i.e. Deliverable, waivers, deviations, change requests, etc.) Provide recommendations for, but not limited to: RID tool and process customization Effective Information and Data Management Practices Document the appropriate information ascertained from the operation of the CM Receipt Desk Provide new initiatives with associated cost estimate, design, schedule and requirement changes at the request of the Government |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 20 |
| --- | --- |
| B. LINE ITEM TITLE: Schedules, Analysis and Metrics |
| C. OPR. NASA/LX-I | D. TYPE 3 | E. INSPECT/ ACCEPT 2 | F. FREQ. See Table 1 | G. INITIAL SUB. See Table 1 | H. AS OF DATE See Table 1 |
| J. REMARKS: See Table 1 for submission directives Type D electronic versions shall be compatible with Microsoft Office software. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (1D) | NO. | TYPE |
| LX-I (1AD) | 1 | A |
| OP-ES/KLXS CO (1D) | 3 | D |
| See Table 1 for Ground System Schedule delivery |  |  |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Schedules, Analysis and Metrics | 2. NUMBER KLXS-ST-02 |
| USE Provide and maintain a consistent and standardized schedule development and status | DATE 02-01-2008 |
| for the GOP | 5. ORGANIZATION LX-I |
| 7. INTERRELATIONSHIP SOW Sections 4.1.3.2.8; 4.1.3.2; 4.1.3.4; 4.5; & 4.5.1.6 | 6. REFERENCES |
| 8. PREPARATION INFORMATION SCOPE: The contractor shall provide a schedule that integrates the GOP. The intent is for the contractor to utilize established standard processes, data structures and reporting conventions to plan, manage, and report the assigned work for all GOP Schedules. CONTENT: Schedule Management: Provide a month-end schedule and analysis showing progress to date versus planned for the current Tasks. Provide resource loaded schedules which clearly depict the interrelationships and constraints among related critical path Level I , Level II, Level III, Level IV and Level V tasks and tasks which reflect activities which directly interface between GOP Program and Projects. The approach (see Attachment A) shall provide the ability to identify, analyze, mitigate and control scheduling risks and impacts; accurately identify and analyze critical path activities; and allow its users to easily measure the progress toward achieving the intended plan. Integrated Program Schedule Management: Develop CxP schedules and charts for the weekly, monthly and quarterly reporting for GOP. The approach (see Attachment A) shall provide the ability to identify, analyze, mitigate and control scheduling risks and impacts; accurately identify and analyze critical path activities; and allow its users to easily measure the progress toward achieving the intended plan. Provide schedule updates and status reports every month at program managers review and weekly at schedules working group meeting. Maintain and update integrated, summary-level critical path schedules for presentation at monthly and quarterly program reviews. Team Schedule Support: Provide the following products: a. Top level and lower level schedules for CxP Program offices and as requested by the customer. b. Team schedule updates and status reports weekly, as data is available from projects. c. Updates, analysis and reports for top level schedules in support of monthly review LX Planning calendar Update CxP Planning calendar weekly and upload to Constellation homepage and Windchill website twice a week or as requested. Maintain Constellation Meeting matrix weekly. MAINTENANCE: Changes shall be incorporated by change page or complete reissue. |

KSC FORM 16-246 (REV. 1/82)

Table 1 Deliverable Summary

| Schedule Management |
| --- |
| SOW Paragraph | Deliverable | First Submission | Frequency | Additional Submissions | Format |
| 4.1.3.2 | GOP Schedules and Schedule Analysis | First month after contract start, on the first Monday of the month | Monthly | 5 business days after last day of reporting month | E-mail. Electronic. Contractor format acceptable |
| Schedule Management |
| 4.1.3.2.4 | Integrated Master Schedule | N/A | Monthly | Informal Updates | Upload files weekly Contractor to use Primavera Schedule Tool |
| 4.1.3.2.6 | GOP Summary | N/A | Monthly | Informal Updates | Electronic |
| 4.1.3.2.5 | GOP Schedule Updates | N/A | Monthly | Informal Updates | Electronic |
| 4.1.3.2.7 | GOP Schedule Assessment Package | N/A | Monthly | Informal Updates | Electronic |
| 4.5.1.4 | Ground System Schedule Book Distribution: LX-D (3A, 1D); LX-D1 (14A, 1D); LX-D2 (3A, 1D); LX-D3 (3A, 1D) | N/A | Monthly | Informal Updates | Electronic & Hardcopies -Type A: Bound 8.5 X 11 inch paper, double-sided |
| Team Schedule Support |
| 4.1.3.2.1 | Program Office Support | N/A | 1 per week | Informal Updates | Hardcopies (as required). Primavera tool |
| Constellation program Planning Calendar |
| 4.1.3.2.13 | The GOP Planning Calendar | N/A | Twice per week | Informal Updates | Electronic |
|  |  | N/A | Weekly | Informal Updates | Electronic |

Attachment A

Scheduling approaches shall address, but not be limited to, the following information:

- Predicted task duration/labor standards derived from accurate and objective prediction methodologies

- Indications of activities by appropriate nomenclature that clearly delineates the task to be performed

- Identification of who is responsible for doing the actual work

- Required supporting activities or support from other contractors, outside organizations, agencies, or center

- Identification of critical resource requirements

- Clear depiction of the interrelationships and constraints among related tasks

- Identification of the critical path, priorities, high risk activities and other significant activities

- Special test activities or requirements

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 21 |
| --- | --- |
| B. LINE ITEM TITLE: Technical Reports |
| C. OPR. NASA/LX-P | D. TYPE 3 | E. INSPECT/ ACCEPT 5 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Various Technical Reports will be directed through the GOP Functional Managers. In addition, some reports should be delivered as required based on the milestones of the requirement. The contractor shall use the format established by directives governing the preparation of the specific document, otherwise contractor format will be acceptable. Should be provided both electronically (compatible with Microsoft Office) and hardcopy. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (1 AD) | NO. | TYPE |
| OP-ES/KLXS CO (1AD) | 4 | AD |
| Responsible GOP Functional Office – See Table 1 (2 AD) |  |  |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Technical Reports | 2. NUMBER KLXS-ST-03 |
| USE Provide the LX Directorate with the plans, procedures, briefing materials, presentations, | DATE 02-01-2008 |
| Reports, papers and other documentation when required. | 5. ORGANIZATION LX-P |
| 7. INTERRELATIONSHIP SOW Sections 4.1.3.3; 4.2; 4.3; 4.4 & 4.6 | 6. REFERENCES |
| 8. PREPARATION INFORMATION The Technical Reports shall be prepared for GOP coordination and use the various type of plans, procedures, and other documentation as required. Examples are risk assessments, risk management reports, risk management plan, requirements definition, lessons learned, interface definition and management processes and plans, interface requirements and interface control documents, test and verification plan, verification requirements, system requirements document, architecture requirements document, integration testing requirements and procedures, system integration plan, architecture definition document, launch vehicle trade studies, flight hardware recovery studies, and risk reduction reviews. MAINTENANCE: Maintained currency by page revision or complete reissue to reflect all approved changes as required. |

KSC FORM 16-246 (REV. 1/82)

Table 1 – Technical Report Distribution

Distribution should be made to any of the organizations involved with the development and/or review of the Technical Report.  Below are the corresponding mail codes.

| Technical Report Subject | Associated GOP Functional Office |
| --- | --- |
| Project Control, Data and Configuration Management, Information Technology | LX-P |
| Crew Exploration Vehicle (CEV) | LX-C |
| Launch Vehicle | LX-V |
| Ground Systems | LX-D |
| Business and Financial | LX-B |
| Systems Engineering & Integration (incld. IT&V) | LX-S |
| Command, Control, & Communication (C3) | LX-E |
| Logistics | LX-L |
| Technology Integration | LX-I, LX-S |
| Operations | LX-I, LX-C |
| Safety and Mission Assurance (S&MA) | LX |

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 22 |
| --- | --- |
| B. LINE ITEM TITLE: GOP Office Management Analysis and Support |
| C. OPR. NASA/LX-B | D. TYPE 3 | E. INSPECT/ ACCEPT 5 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Original submission should be November 15, 2008. Report shall be submitted at least monthly or as required. In addition, some reports should be delivered as required based on the milestones of the requirement. Contractor format will be acceptable. Should be provided both electronically (compatible with Microsoft Office) and hardcopy. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (1 AD) | NO. | TYPE |
| OP-ES/KLXS CO (1AD) | 4 | AD |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE GOP Office Management Analysis and Support | 2. NUMBER KLXS-ST-04 |
| USE Provide the GOP with various information and/or data collected to assist in meeting the | DATE 03-10-2008 |
| requirements of the KLXS SOW. | 5. ORGANIZATION LX-B |
| 7. INTERRELATIONSHIP SOW Sections 4.1.1; 4.1.1.1;4.1.1.2; 4.1.1.3; 4.1.3.1; & 4.1.4.1 | 6. REFERENCES |
| 8. PREPARATION INFORMATION The GOP Office Management Analysis and Support Report shall be prepared to include any of the requested information in the above mentioned SOW Sections. This report should include, but is not limited to, data collected for the Project Monthly Management reviews, GOP office technical achievements, GOP performance metrics, meeting agendas, meeting action item lists, lessons learned, office automation metrics and accomplishments, training accomplishments and weekly status notes. Items such as charters, agenda, schedules, etc. need only be included in original submission and when changed. MAINTENANCE: Revisions required monthly or as requested. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 23 |
| --- | --- |
| B. LINE ITEM TITLE: GOP Financial Analysis |
| C. OPR. NASA/LX-B | D. TYPE 3 | E. INSPECT/ ACCEPT 5 | F. FREQ. See Block J | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Report shall be submitted as requested or as the contractor deems appropriate. In addition, some reports should be delivered as required based on the milestones of the requirement. Contractor format will be acceptable. Should be provided both electronically (compatible with Microsoft Office) and hardcopy. |
| K. DISTRIBUTION | TOTALS |
| LX/KLXS COTR (1 AD) | NO. | TYPE |
| OP-ES/KLXS CO (1AD) | 4 | AD |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE GOP Financial Analysis | 2. NUMBER KLXS-ST-05 |
| USE Provide the GOP with various information and/or data collected to assist in meeting the | DATE 03-10-2008 |
| requirements of the KLXS SOW. | 5. ORGANIZATION LX-B |
| 7. INTERRELATIONSHIP SOW Sections 4.1.2.1; 4.1.3.4 & 4.1.4.1.5 | 6. REFERENCES |
| 8. PREPARATION INFORMATION The GOP Financial Analysis Report shall be prepared to include any of the requested information in SOW Sections 4.1.2.1 or 4.1.4.1.5. This report should include, but is not limited to, budget analysis, budget development data, ad hoc analysis, cost estimates, cost analysis, earned value management analysis, change request impact statements, achievability assessments, financial product reviews, and cost model evaluations. MAINTENANCE: Revisions as requested or as the contractor deems appropriate. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 24 |
| --- | --- |
| B. LINE ITEM TITLE: IT Security Management Plan |
| C. OPR. NASA/LX-P | D. TYPE 1 | E. INSPECT/ ACCEPT 2 | F. FREQ. AN | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Initial submission is 90 days after contract start with approval 150 days after contract start. Annually thereafter. Type D electronic versions shall be compatible with Microsoft Office software. |
| K. DISTRIBUTION | TOTALS |
| LX-P (1AD) | NO. | TYPE |
| LX/KLXS COTR (1D) | 1 | A |
| OP-ES/KLXS CO (1D) | 3 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE IT Security Management Plan | 2. NUMBER KLXS-IT-01 |
| USE The contractor shall be responsible for Information Technology Security for systems developed | DATE 02-01-2008 |
| by the Contractor for the GOP office. This plan shall ensure contractor awareness and compliance with the NASA regulations. | 5. ORGANIZATION LX-P |
| 7. INTERRELATIONSHIP SOW Section 4.1.4.2.1 | 6. REFERENCES See Block 8 |
| 8. PREPARATION INFORMATION SCOPE: The contractor shall submit an IT security program plan for their unclassified technology information resources. This program plan shall describe the processes and procedures that will be followed to ensure appropriate security of I/T resources that are developed, processed, or used under this contract. The Contractor’s I/T security program plan shall be compliant with the I/T security requirements in accordance with Federal and NASA policies as referenced in OMB Circular A-130 (Management of Federal Information Resources, NPR 2810.1A (Security of Information Technology), and NPR 1620.1 (Security Procedures and Guidelines). CONTENT: SECURITY PLAN(S): The contractor shall have a line manager who is responsible for the contractor’s systems in accordance with the definitions set forth in NPR 2810.1A. The security plan shall be kept up to date as changes to the baseline configuration of the system occur and shall be documented in the IT Security Plan. Note: An IT Security Plan is specific to a system or group of systems, while an IT Security Program Plan is defined as the elements a contractor has defined to meet the IT Security requirements for interfacing with other contractors and NASA, training requirements and meeting the requirements in NPR 2810.1A. TRAINING: Evidence must be presented that periodic I/T security awareness and training has been met for all on-site contractors via an Annual Security Refresher Briefing provided by NASA. Monthly reports should be compiled detailing the overall status of the annual training program. Annual training program is defined as the period from Oct. 1st through Sept. 30th. INFORMATION ON EMPLOYEES IN SENSITIVE AIS POSITIONS/ASSIGNMENTS REPORT : The report on employees in sensitive IT positions/assignments shall provide information for personnel screening as required by the PIC 02-04, NPR 2810.1A, and NPR 1600.1 on position risk. This report should be compiled on a semi-annual basis. A list of all lead system administrators must be updated annually and provided to the Government. This list will be used to ensure the contractor, as outlined in PIC03-16, has met the system administrator certification requirements. SYSTEM ADMINISTRATORS: Within 30 days after contract award, system administrators will be identified and their names submitted to the Contracting Officer and CIO Representative to Procurement. FORMAT: Electronic Format consistent with NPR 2810.1A MAINTENANCE: Revisions shall be incorporate by change page or complete reissue. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 25 |
| --- | --- |
| B. LINE ITEM TITLE: IT Management Plan |
| C. OPR. NASA/LX-P | D. TYPE 2 | E. INSPECT/ ACCEPT 2 | F. FREQ. See Block J | G. INITIAL SUB. 6 months after contract start | H. AS OF DATE N/A |
| J. REMARKS: This IT Plan is applicable to all forms of IT including but not limited to facility IT systems, desktop computers, and workstations. The government will review within 30 days. Availability of data shall be provided monthly. All other data on an annual basis. Type D electronic versions shall be compatible with Microsoft Office software. |
| K. DISTRIBUTION | TOTALS |
| LX-P (1AD) | NO. | TYPE |
| LX/KLXS COTR (1D) | 1 | A |
| OP-ES/KLXS CO (1D) | 3 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE IT Management Plan | 2. NUMBER KLXS-IT-02 |
| USE Coordinate Information Technology Planning and obtain government approval of contractors | DATE 02-01-2008 |
| annual plan (projecting ahead 5-years) for Information Technology. | 5. ORGANIZATION LX-P |
| 7. INTERRELATIONSHIP SOW Section 4.1.4.4 | 6. REFERENCES See Block 8 |
| 8. PREPARATION INFORMATION SCOPE: Contractor IT Systems CONTENT: The contractor shall define in this document the existing IT systems in text and sketches and provide an inventory of all IT equipment and software. In addition, the data rights to the software shall be defined and the NPG2810.1 Security Plan that covers each equipment item and software shall be listed. The contractor shall provide a summary of the plans for IT system changes during the next 5-years. The contractor shall discuss obsolescence planning and include a technical refresh plan to address obsolescence issues associated with all IT items. The contractor shall discuss the support of government interfaces and government access to all applications and all data. The contractor shall define a data retention policy. The contractor shall provide the data required in section 4.2 of NASA STD-2804E. FORMAT: See Content MAINTENANCE: N/A |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 26 |
| --- | --- |
| B. LINE ITEM TITLE: GS Metrics and EVMS Report |
| C. OPR. NASA/LX-D | D. TYPE 2 | E. INSPECT/ ACCEPT 6 | F. FREQ. MO | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: As-of-date: Reports shall cover contracting accounting calendar months. Submission shall be within 7 days of the monthly Ground Systems Project Management Review (PMR). Type D electronic versions shall be compatible with Microsoft Office software. |
| K. DISTRIBUTION | TOTALS |
|  | NO. | TYPE |
| LX-D (3A, 1D) | 23 | A |
| LX-D1 (14A, 1D) | 6 | D |
| LX-D2 (3A, 1D) |  |  |
| LX-D3 (3A, 1D) |  |  |
| LX/KLXS COTR (1D) |  |  |
| OP-ES/KLXS CO (1D) |  |  |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Ground Systems Metrics and Earned Value Management System Report | 2. NUMBER KLXS-GS-01 |
| 3. USE To provide data and assessments on project progress and performance to support Ground Systems Project Managers (PM). | DATE 02-07-2008 |
|  | 5. ORGANIZATION LX-D |
| 7. INTERRELATIONSHIP SOW Sections 4.5.1.4 & 4.5 | 6. REFERENCES |
| 8. PREPARATION INFORMATION SCOPE: Document shall contain all Ground Systems Project metrics and earned value management data CONTENT: EVMS shall be based on approved Level 4 schedules and current year operation plans. Evaluation of scheduled work performance, cost variance explanations. FORMAT: Type A: Bound 8.5 X 11 inch paper, double-sided. MAINTENANCE: Document shall be maintained monthly throughout the performance period of the contractor. The contractor shall revise and update the project metrics/EVMS reports with actual cost performance data on a monthly basis. |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 27 |
| --- | --- |
| B. LINE ITEM TITLE: Equal Employment Opportunity Report |
| C. OPR. NASA/ OP-ES | D. TYPE 1 | E. INSPECT/ ACCEPT 2 | F. FREQ. AN | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: Submissions should be made not later than September 30 of each year. |
| DISTRIBUTION | TOTALS |
| OP-ES/KLXS CO (1A) | NO. | TYPE |
| See Block 8 (1D) | 1 | A |
|  | 1 | D |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Equal Employment Opportunity Report | 2. NUMBER KLXS-CR-01 |
| USE To describe the contractor’s equal employment and affirmative action plan, and | DATE 02-08-2008 |
| management of the contract in accordance with KSC Yearly Equal Opportunity Statistical Report and EEO-1 report. | 5. ORGANIZATION OP-ES/KLXS CO |
| 7. INTERRELATIONSHIP RFP Section H-10 | 6. REFERENCES See Block 8 |
| 8. PREPARATION INFORMATION SCOPE: The Equal Employment Opportunity Report or Employer Information Report EEO-1, otherwise known as the EEO-1 Report, is required to be filed with the U.S. Equal Employment Opportunity Commission's EEO-1 Joint Reporting Committee. The EEOC uses the data to support civil rights enforcement. The EEOC also uses the data to analyze employment patterns, such as the representation of female and minority workers within companies, industries, or regions. CONTENT: The Equal Employment Opportunity Report shall describe the contractor’s equal employment and affirmative action plan for meeting equal employment opportunity goals and managing the contract to comply with the items listed in the EEO-1 Report located on the EEOC website and the KSC Annual Equal Opportunity Statistical Report. FORMAT: The contractor should submit the report via : http://www.eeoc.gov/eeo1survey/index.htmlThe preferred method for completing the 2007 EEO-1 reports is the web-based filing system. Online filing requires you to log into your company's database with a Login ID and Password. All companies should receive 2007 EEO-1 filing materials by mail no later than mid August 2007. If you cannot locate your Login ID and/or Password, contact the EEO-1 Joint Reporting Committee at e1.techassistance@eeoc.gov. Hardcopy of report should be provided to OP-ES/KLXS CO. MAINTENANCE: |

KSC FORM 16-246 (REV. 1/82)

DATA REQUIREMENT

| CONTRACT APPLICATION INFORMATION FOR DRL ____________ | A. ITEM NO. 28 |
| --- | --- |
| B. LINE ITEM TITLE: Advanced Notification of Workforce Reductions Report |
| C. OPR. NASA/ OP | D. TYPE 3 | E. INSPECT/ ACCEPT 6 | F. FREQ. AR | G. INITIAL SUB. See Block J | H. AS OF DATE See Block J |
| J. REMARKS: The Contractor shall notify in writing the Industrial Relations Officer (IRO), Mail Code OP, with a copy to the Contracting Officer, at least 15 calendar days in advance of notification to employees of any planned reduction of permanent, full- time, and part-time employees that exceeds 10% of the total contract workforce or 25 employees, whichever is less. In addition, if Workforce Adjustment and Retraining Notification (WARN) Act notification is required, the contractor shall provide to the IRO and the CO the information required by the WARN Act, section 639.7(c) and a listing of all organizations to be notified including those required by section 639.6(a), (c), and (d), at least five (5) days prior to issuance of the notification. Contractor format is acceptable. |
| DISTRIBUTION | TOTALS |
| OP-ES/KLXS CO (1A) | NO. | TYPE |
| OP IRO (1A) | 4 | A |
| LX/KLXS COTR (1A) |  |  |
| LX Director (1A) |  |  |
| DATA REQUIREMENT DESCRIPTION |
| 1. TITLE Advanced Notification of Workforce Reductions Report | 2. NUMBER KLXS-CR-02 |
| USE To provide the Government advanced notification of workforce reductions and allow | DATE 02-08-2008 |
| compliance with the Workforce Adjustment and Retraining Notification (WARN) Act. | 5. ORGANIZATION OP-ES |
| 7. INTERRELATIONSHIP N/A | 6. REFERENCES See Block J |
| 8. PREPARATION INFORMATION The notification shall include the reason for the reduction in workforce, the number of employees impacted, their labor classifications, their physical location, and their location within contract organizational structure. The notification shall also identify the expected date of the first separation and the anticipated schedule for making separations, as well as the name and telephone number of a company official to contact for further information. FORMAT: Contractor format is acceptable. |

KSC FORM 16-246 (REV. 1/82)