SOUTH COAST AIR QUALITY MANAGEMENT DISTRICT

REQUEST FOR PROPOSALS

Audio Visual System Upgrade

#P2009-08

The South Coast Air Quality Management District (AQMD) requests proposals for the following purpose according to terms and conditions attached.  In the preparation of this Request for Proposals (RFP) the words "Proposer," "Contractor," and "Consultant" are used interchangeably.

### PURPOSE

The purpose of this Request for Proposals (RFP) is to solicit proposals from qualified firms to upgrade AQMD’s outdated audio visual system at its Diamond Bar headquarters.  The current system was designed and installed as a state-of-the-art system in 1991.  Due to the age of the equipment and advances in technology, AQMD is seeking a Contractor who can implement the AQMD’s engineering design upgrading the existing audio visual system.  This will be a turnkey project, including the purchase, installation (with minimal downtime), test, and deployment of the new cost-effective, state-of-the-art, audio-visual system.

INDEX - The following are contained in this RFP:

Section I	Background/Information

Section II	Contact Person

Section III	Schedule of Events

Section IV	Participation in the Procurement Process

Section V	Statement of Work/Schedule of Deliverables

Section VI	Required Qualifications

Section VII	Proposal Submittal Requirements

Section VIII	Proposal Submission

Section IX	Proposal Evaluation/Contractor Selection Criteria

Section X	Draft Contract

Attachment A	Audio-Visual Upgrade Engineering Design Overview

Attachment B	Certifications and Representations

SECTION I:	BACKGROUND/INFORMATION

The AQMD is a regional air quality regulatory agency with jurisdiction in a four-county area of Southern California, including metropolitan Los Angeles.  AQMD’s major areas of activities include developing rules and regulations to reduce air pollution, monitoring and analyzing air quality data from stations throughout the region, reviewing permits to construct and operate for facilities which emit air pollution, and inspecting commercial and industrial facilities for compliance with AQMD, state, and federal rules and regulations.

AQMD headquarters’ audio-visual system includes a conference center with a 350-seat auditorium where AQMD’s 13-member board meets, a smaller board conference room, a quasi-judicial hearing chamber, a theater-style training room, various multi-purpose conference rooms, and remote audio/video capability in the cafeteria, lobby, and other areas of the building.  AQMD conducts monthly Board meetings and holds a variety of workshops and other types of meetings in the auditorium.  The conference center is also used by a number of outside agencies, including the City of Diamond Bar, which meets biweekly in the auditorium and broadcasts city council meetings over the local cable channel.

An overview of the audio-visual upgrade engineering design document is included in this RFP as Attachment A.  A complete engineering design package will be distributed at the mandatory bidders conference.

SECTION II:	CONTACT PERSON:

Questions regarding the content or intent of this RFP or on procedural matters should be addressed to:

Ray Goldsworthy

Telecommunications Supervisor

South Coast Air Quality Management District

21865 Copley Drive

Diamond Bar, CA 91765-4178

(909) 396-2866 / rgoldsworthy@aqmd.gov

Technical Questions should be addressed to:

Paul Wright

Audio Visual Specialist

South Coast AQMD

21865 Copley Drive

Diamond Bar, CA 91765-4178

(909) 396-2023 / pwright@aqmd.gov

SECTION III:		SCHEDULE OF EVENTS

December 5, 2008		RFP Released

December 18, 2008	Mandatory Bidder’s Conference 9:30 a.m. Auditorium

January 15, 2009		Proposals Due – No Later than 4:00 p.m.

January 16 -23, 2009	Proposal Evaluations

January 16 -23, 2009	Interviews, if required

April 3, 2009		Recommendation to Governing Board

April 10, 2009		Contract Execution

(To Be Determined)		Begin Installation

August 28, 2009		System Fully Installed, Tested, and Ready for Use

Mandatory Bidder’s Conference

A mandatory bidder’s conference will be held to allow a walk-through to see the facility and the current set-up, present additional information, and respond to questions. Bidders who will be acting as prime contractor under this contract must attend this bidder’s conference.

Date:	December 18, 2008

Time:	9:30 a.m.

Location: 	South Coast AQMD

Auditorium

21865 Copley Drive

Diamond Bar, CA 91765-4178

Firms/individuals interested in attending the mandatory bidder’s conference should confirm their attendance with Annie Genato at (909) 396-2880 or at agenato@aqmd.gov.

SECTION IV:	PARTICIPATION IN THE PROCUREMENT PROCESS

- It is the policy of the South Coast Air Quality Management District to ensure that all businesses including minority business enterprises, women business enterprises, disabled veteran business enterprises and small businesses have a fair and equitable opportunity to compete for and participate in AQMD contracts.

- Definitions:

The definition of minority or women business enterprise set forth below is included for purposes of determining compliance with the affirmative steps requirement described in Paragraph F below on procurements funded in whole or in part with EPA grant funds which involve the use of subcontractors.  The definition provided for disabled veteran business enterprise, local business, small business enterprise, low-emission vehicle business and off-peak hours delivery business are provided for purposes of determining eligibility for point or cost considerations in the evaluation process.

- "Minority-or-women business enterprise" as used in this policy means a business enterprise that meets all the following criteria:

- a business that is at least 51 percent owned by one or more minority persons or women, or in the case of any business whose stock is publicly held, at least 51 percent of the stock is owned by one or more minority persons or women.

- a business whose management and daily business operations are controlled by one or more minority persons or women.

- a business which is a sole proprietorship, corporation, or partnership with its primary headquarters office located in the United States, which is not a branch or subsidiary of a foreign corporation, foreign firm, or other foreign-based business.

- "Minority person" for purposes of this policy, means a Black American, Hispanic American, Native American (including American Indian, Eskimo, Aleut, and Native Hawaiian), Asian-Indian American (including a person whose origins are from India, Pakistan, and Bangladesh), Asian-Pacific American (including a person whose origins are from Japan, China, the Philippines, Vietnam, Korea, Samoa, Guam, the United States Trust Territories of the Pacific, Northern Marianas, Laos, Cambodia, and Taiwan).

- "Disabled veteran" as used in this policy is a United States military, naval, or air service veteran with at least 10 percent service-connected disability who is a resident of California.

- "Disabled veteran business enterprise" as used in this policy means a business enterprise that meets all of the following criteria:

- is a sole proprietorship or partnership of which is at least 51 percent owned by one or more disabled veterans or, in the case of a publicly owned business, at least 51 percent of its stock is owned by one or more disabled veterans; a subsidiary which is wholly owned by a parent corporation but only if at least 51 percent of the voting stock of the parent corporation is owned by one or more disabled veterans; or a joint venture in which at least 51 percent of the joint venture's management and control and earnings are held by one or more disabled veterans.

- the management and control of the daily business operations are by one or more disabled veterans.  The disabled veterans who exercise management and control are not required to be the same disabled veterans as the owners of the business.

- is a sole proprietorship, corporation, or partnership with its primary headquarters office located in the United States, which is not a branch or subsidiary of a foreign corporation, firm, or other foreign-based business.

- "Local business" as used in the Procurement Policy and Procedure means a company that has an ongoing business within the boundaries of the South Coast AQMD at the time of bid application and performs 90% of the work related to the contract within the boundaries of the AQMD and satisfies the requirements of Paragraph H below.

- “Small business” as used in this policy means a business that meets the following criteria:

- 1) an independently owned and operated business; 2) not dominant in its field of operation; 3) together with affiliates is either:

- A service, construction, or non-manufacturer with 100 or fewer employees, and average annual gross receipts of ten million dollars ($10,000,000) or less over the previous three years, or

- A manufacturer with 100 or fewer employees.

- Manufacturer means a business that is both of the following:

- Primarily engaged in the chemical or mechanical transformation of raw materials or processed substances into new products.

- Classified between Codes 2000 to 3999, inclusive, of the Standard Industrial Classification (SIC) Manual published by the United States Office of Management and Budget, 1987 edition.

- "Joint ventures" as defined in this policy pertaining to certification means that one party to the joint venture is a DVBE and owns at least 51 percent of the joint venture.

- "Low-Emission Vehicle Business" as used in this policy means a company or contractor that uses low-emission vehicles in conducting deliveries to the AQMD. Low-emission vehicles include vehicles powered by electric, compressed natural gas (CNG), liquefied natural gas (LNG), liquefied petroleum gas (LPG), ethanol, methanol, hydrogen and diesel retrofitted with particulate matter (PM) traps.

- “Off-Peak Hours Delivery Business” as used in this policy means a company or contractor that commits to conducting deliveries to the AQMD during off-peak traffic hours defined as between 10:00 a.m. and 3:00 p.m.

- Under Request for Quotations (RFQ), DVBEs, DVBE business joint ventures, small businesses, and small business joint ventures shall be granted a preference in an amount equal to 5% of the lowest cost responsive bid.  Low-Emission Vehicle Businesses shall be granted a preference in an amount equal to 5 percent of the lowest cost responsive bid.  Off-Peak Hours Delivery Businesses shall be granted a preference in an amount equal to 2 percent of the lowest cost responsive bid.  Local businesses (if the procurement is not funded in whole or in part by EPA grant funds) shall be granted a preference in an amount equal to 2% of the lowest cost responsive bid.

- Under Request for Proposals, DVBEs, DVBE joint ventures, small businesses, and small business joint ventures shall be awarded ten (10) points in the evaluation process.  A non-DVBE or large business shall receive seven (7) points for subcontracting at least twenty-five (25%) of the total contract value to a DVBE and/or small business.  Low-Emission Vehicle Businesses shall be awarded five (5) points in the evaluation process. On procurements which are not funded in whole or in part by EPA grant funds local businesses shall receive five (5) points.  Off-Peak Hours Delivery Businesses shall be awarded two (2) points in the evaluation process.

- AQMD will ensure that discrimination in the award and performance of contracts does not occur on the basis of race, color, sex, national origin, marital status, sexual preference, creed, ancestry, medical condition, or retaliation for having filed a discrimination complaint in the performance of AQMD contractual obligations.

- AQMD requires Contractor to be in compliance with all state and federal laws and regulations with respect to its employees throughout the term of any awarded contract, including state minimum wage laws and OSHA requirements.

- When contracts are funded in whole or in part by EPA grant funds and if subcontracts are to be let, the Contractor must comply with the steps listed below, which demonstrate a good faith effort to solicit minority and women owned enterprises.  Contractor shall submit a certification signed by an authorized official affirming compliance with the steps below at the time of proposal submission.  The AQMD reserves the right to request documentation demonstrating compliance with these steps prior to contract execution.

- Place qualified small-and-minority businesses and women’s business enterprises on solicitation lists;

- Ensure that small-and-minority businesses, and women’s business enterprises are solicited whenever they are potential sources including advertising at least ten days in advance of the bid in a variety of media directed to minority-and women-owned business audiences;

- Divide total requirements, when economically feasible, into smaller tasks or quantities to permit maximum participation by small-and-minority business, and women’s business enterprises;

- Establish delivery schedules, where requirements permit, which encourage participation by small-and-minority business, and women’s business enterprises; and

- Use the services and assistance of the Small Business Administration and the Minority Business Development Agency of the Department of Commerce.

- To the extent that any conflict exists between this policy and any requirements imposed by federal and state law relating to participation in a contract by a certified MBE/WBE/DVBE as a condition of receipt of federal or state funds, the federal or state requirements shall prevail.

- When contracts are not funded in whole or in part by EPA grant funds, a local business preference will be awarded.  For such contracts that involve the purchase of commercial off-the-shelf products, local business preference will be given to suppliers or distributors of commercial off-the-shelf products who maintain an ongoing business within the geographical boundaries of the AQMD.  However, if the subject matter of the RFP or RFQ calls for the fabrication or manufacture of custom products, only companies performing 90% of the manufacturing or fabrication effort within the geographical boundaries of the AQMD shall be entitled to the local business preference.

- In compliance with federal fair share requirements set forth in 40 CFR 35.6580, the AQMD shall establish a fair share goal annually for expenditures covered by its procurement policy.

SECTION V:	STATEMENT OF WORK / SCHEDULE OF DELIVERABLES

## Statement of Work

The Contractor will provide a full turnkey implementation of the engineering design overview detailing the state-of-the-art audio-visual system upgrade referenced in Attachment A.  Note:  A complete, fully detailed (component level), engineering design package will be distributed at the mandatory bidders conference.  The proposal must include a detailed schedule for migrating from the current system to the upgraded system with minimal downtime.

Overview

The AQMD Auditorium (Council Chambers), General Meeting Rooms and the Hearing Board Room require upgrades and modifications to existing audio visual presentation systems.  The initial scope of work defined in this document will explain the intent of the AQMD to modernize the AV systems in two areas of private and public use within the main facility.  This package will discuss the main requirements of the Auditorium (Council Chambers), General Meeting Rooms and the Hearing Board Room.

Locations involved:

- Auditorium (Council Chambers, Multipurpose Room)

- Hearing Board Room

- CC2

- CC3/CC5

- CC6

- CC7

- CC8

- GB Room (located in the adjacent building)

- Public Lobby & Cafeteria

## Schedule of Deliverables

Proposals must offer a complete turnkey solution, including purchase of all products and services required to meet this RFP.  Upon award, contractor must provide the following additional submittals:

System Operation

- Introduction / overview to system components and their functions and locations; brief listing of basic system functions

- Complete, but clear, simple and written for non-technical personnel, system operating instructions to accomplish basic system functions

System Documentation

- Complete inventory of system components, including serial numbers and identification of location (e.g., equipment rack, dais, stored in sound room, etc.) of each

- Cable and terminal strip documentation, including cable numbers, functions, originating and terminating locations, and signal levels

- All shop drawings corrected to reflect as-built conditions

- Initial tests and adjustments data

- Final tests and adjustments data

- CD-ROM discs that include all utilized manufacturer’s software and saved copies of software configurations; this includes, but is not limited to, final Crestron, and other source code

Manufacturer’s Documentation

- Manufacturer’s product data

- Operating instructions

- Installation instructions

- Service requirements and information

- Schematic diagrams

- Replacement parts list

Maintenance Information

- Preventive maintenance schedule letter clearly stating target dates of six months and end-of-warranty preventive maintenance inspections

- Trouble-shooting information, complete with instructions for procedures for when equipment fails

Warranty Information

- System warranty letters

- Manufacturers’ warranties

All components and software covered under this RFP must include, at a minimum, the following:

- A warranty period of no less than one year for all components and software covered under this RFP is required.  The supplying Contractor must be the single point of contact for all warranty service.

- Manufacturer’s statement that shows the maintenance support of the proposed equipment for the period of time after the equipment is installed.

- Any proprietary equipment, technology, or software proposed must be clearly identified and the source code of all non-proprietary software developed for this project must be owned solely by AQMD.

- All components in the proposal must be currently available to the general public in full production version (no alpha, beta or test versions) and installed and fully functional in client sites.

- All systems delivered must include all tools for upgrading and monitoring the system.  All systems provided and installed must be turnkey solutions.

- Contractor will not be allowed to substitute system components after award of contract without AQMD’s written approval.

- During performance and upon completion of work on this project, contractor must remove and legally dispose of all unused equipment and instruments of service, all excess or unsuitable material, and trash and debris unless otherwise directed by these specifications.  Contractor shall leave entire area in a neat, clean, and acceptable condition as approved by AQMD.

- Contractor shall be held responsible for any breakage or loss of AQMD equipment or supplies due to contractor’s negligence or negligence of contractor’s employees or subcontractors while working on this project.  Contractor shall be responsible for restoring or replacing any damaged equipment or damage to facility resulting from work performed under this contract.  Failure or refusal to restore or replace such damaged property will be considered a breach of the contract.

- AQMD’s obligation for payment shall not commence until the following acceptance criteria have been satisfied:

(1)	The system must be delivered with all components specified in the engineering design installed and optimally configured and the system must be fully operational and dependable. Additionally, the system must remain up and running for 48 continuous hours.

- The proposal submitted must cover the following:

I –Installation Plan with Timeline

Installation services will consist of the following:

- Purchasing and delivering all equipment to AQMD’s headquarters

- Removal of all equipment to be replaced

- Configuration of system and all associated components

- Booting the system up, fully testing all functionality, and leaving system ready to use

- Providing training on the overall operation of the new system to a team of AQMD’s technical staff

- Please Note: Liquidated Damages – It is agreed by the parties to the contract that time is of the essence and, in the event complete installation is not made within the time or times set forth pursuant to the contract, damage will be sustained by AQMD and that it is and will be impractical and extremely difficult to ascertain and determine the actual damage sustained by reason of such delay.  Therefore, it is agreed the successful bidder shall pay to AQMD, as fixed and liquidated damages and not as penalty, $250 per calendar day for each and every calendar day delay in excess of the time or times specified.  It is further agreed that, in the event AQMD sustains such damages, AQMD shall deduct the amount thereof from any moneys due or that may become due the vendor under the terms of the contract.

II - Maintenance Services - Contractors are required to include quotes for on-site hardware and software maintenance services for all components bid under this RFP.  All on-site maintenance services will be bid for a three-year contract covering a 7:00 a.m. to 10:00 p.m., seven-days per week time period.  After-hours hardware and software maintenance will consist of telephone support from contractor’s technical staff seven-days per week, 24 hours per day.  All software upgrades will be included in the maintenance contract for a period of three years.  Multi-year extensions and discounts should be provided if available.  All spare or replacement parts will include the same or compatible components as identified in the contractor’s proposal.

III - Training Services - Vendors must provide adequate training for two AQMD staff from a manufacturer-certified professional covering all installed equipment. Contractor is responsible for providing a course list and course descriptions with their bid.

SECTION VI:	REQUIRED QUALIFICATIONS

Contractor must:

- demonstrate an understanding of RFP requirements

- demonstrate familiarity with all aspects of a professional, integrated board-room type audio-visual system, including but not limited to audio, video, timers, cameras, audio and video recording and editing, and voting systems to record and display board actions and whether item passed or failed

- demonstrate possession of solid technical expertise and in-depth experience evaluating professional audio-visual systems, developing innovative and workable solutions, and successfully migrating from an existing system to a completely upgraded system with minimum down time

- have sufficient staff with required expertise to complete all aspects of AQMD’s project in a reasonably short time frame

- be financially sound and likely to remain strongly committed to the AV field for the next five years

- provide at least 3 recent (within the past 5 years) references from public agencies or other organizations for which projects of a similar nature and size to AQMD’s projects were successfully completed, including the client’s name and the name and telephone number of a contact person, a description of the project and the date work was completed (the AQMD reserves the right to contact any of the vendor’s previous clients at any time)

- provide resumes and geographic locations of the senior executives and other team members in the firm’s organization who will be involved with this project (resumes may include projects accomplished while employed at current or previous firms)

- provide a summary of general qualifications for this type of project

- designate a project manager who will have full authority to commit resources of the firm to expedite and complete project tasks and who has an assigned workload that will permit him or her personally to manage every aspect of the project, as well as personally attend project status meetings and present information, if required by AQMD (no substitution of the project manager may occur without the prior written authorization of AQMD)

- identify all proposed subcontractors and their roles and provide cost estimates for the services of each subcontractor (prime contractor shall be fully responsible for evaluating and pre-qualifying all subcontractors and for all services, performance, and deliverables provided by all subcontractors)

- indicate in the proposal that, if selected, Contractor will adopt AQMD’s contract format (as included with this RFP)

SECTION VII:	PROPOSAL SUBMITTAL REQUIREMENTS

Submitted proposals must follow the format outlined below and all requested information must be supplied.  Failure to submit proposals in the required format will result in elimination from proposal evaluation.

Each proposal must be submitted in three separate volumes:

- Volume I - Technical Proposal

- Volume II - Cost Proposal

- Volume III - Certifications and Representations included in Attachment B to this RFP, should be executed by an authorized official of the Contractor.

A separate cover letter including the name, address, and telephone number of the contractor, and signed by the person or persons authorized to represent the firm should accompany the proposal submission. Firm contact information as follows should also be included in the cover letter:

1.	Address and telephone number of office in, or nearest to, Diamond Bar, California.

- Name and title of firm's representative designated as contact.

A separate Table of Contents should be provided for Volumes I and II.

##### VOLUME  I - TECHNICAL PROPOSAL

DO NOT INCLUDE ANY COST INFORMATION IN THE TECHNICAL VOLUME

Summary (Section A) –State overall approach to meeting the objectives and satisfying the scope of work to be performed.  Provide a detailed implementation plan for migrating from the existing system to the new design with minimum down time.  Describe your commitment to implementing your migration plan and to resolving problems that arise during implementation, and describe warranties, services, and your commitment to resolving problems that arise after implementation.  Describe your commitment to assuring system reliability and guaranteed performance.

Program Schedule (Section B) - Provide a detailed implementation schedule and time-line for completing migration from AQMD’s existing system to your proposed system, including the two implementation options described above (i.e., 1) a one-step migration and 2) a phased-in migration that provides a fully functional system between phases) and any other implementation options you are proposing

Project Organization (Section C) - Describe the proposed management structure, program monitoring procedures, oversight of work performed, and organization of the proposed team.

Qualifications (Section D) - Describe the technical capabilities of the firm.  Provide references of other similar projects completed during the last 5 years demonstrating the ability successfully to complete a project of the size and scope of AQMD’s.  Include contact name, title, and telephone number for any references listed.  Provide a statement of your firm's background and experience in performing similar projects for other governmental organizations.

Assigned Personnel (Section E) - Provide the following information on the staff to be assigned to this project:

- List all key personnel assigned to the project by level and name.  Provide a resume or similar statement of the qualifications of the lead person and all persons assigned to the project.  Substitution of project manager or lead personnel will not be permitted without prior written approval of AQMD.

- Provide a spreadsheet of the labor hours proposed for each labor category at the task level.

- Provide a statement indicating whether or not 90% of the work will be performed within the geographical boundaries of the AQMD.

- Provide a statement of the education and training program provided by, or required of, the staff identified for participation in the project, particularly with reference to management consulting, governmental practices and procedures, and technical matters.

- Provide a summary of your firm’s general qualifications to meet required qualifications and fulfill statement of work, including additional firm personnel and resources beyond those who may be assigned to the project.

Subcontractors (Section F) - This project may require expertise in multiple technical areas.  List any subcontractors that may be used and specify the work to be performed by each.

Conflict of Interest (Section G) - Address possible conflicts of interest with other clients affected by actions performed by the firm on behalf of AQMD.  Although the Proposer will not be automatically disqualified by reason of work performed for such firms, AQMD reserves the right to consider the nature and extent of such work in evaluating the proposal.

Additional Data (Section H) –   Provide other essential data, but not limited to the following:

- Benchmarks - provide proposed system benchmarks

- Inventory and Delivery - provide a narrative statement as to the amount of inventory kept at Contractor’s location and an average delivery time for in-stock and out-of-stock items

- Authorization & Services - provide documentation that contractor is authorized to provide maintenance services on the proposed equipment

- Any documentation that the manufacturer will support the product (spare parts) for a period of time

- Any other data that may assist in the evaluation of the proposal.

##### VOLUME  II - COST PROPOSAL

Name and Address - The Cost Proposal must list the name and complete address of the Proposer in the upper left-hand corner.

Cost Proposal – AQMD anticipates awarding a fixed-price contract.  Cost information must be provided as listed below:

1.	Detail must be provided by the following categories:

- Equipment List – List all hardware, software, and all associated materials along with the quantity, manufacturer, model, accessories with their price.

- Labor - List the total number of hours and the hourly billing rate for each level of professional staff.  A breakdown of the proposed billing rates must identify the direct labor rate, overhead rate and amount, fringe benefit rate and amount, General and Administrative rate and amount, and proposed profit or fee.  Provide a basis of estimate justifying the proposed labor hours and proposed labor mix.

- Subcontractor Costs - List subcontractor costs and identify subcontractors by name.  Itemize subcontractor charges per hour or per day.

- Travel Costs - Indicate amount of travel cost and basis of estimate to include trip destination, purpose of trip, length of trip, airline fare or mileage expense, per diem costs, lodging and car rental.

- Other Direct Costs -This category may include such items as postage and mailing expense, printing and reproduction costs, etc.  Provide a basis of estimate for these costs.

Provide itemized costs for each hardware and software component included in the bid.  For services, provide costs for each service provided.  Combine all costs in a single line entitled “Grand Total of All Categories” and highlight this line in bold text.  Include tax, delivery, shipping, and any other cost that would apply to the grand total line.  Include in the itemized costs the list price and any discounts that may apply.  All costs submitted must remain valid for a period of 90 days.  Proposed costs must be all inclusive in relation to all components needed for each category of goods and services.

VOLUME III - CERTIFICATIONS AND REPRESENTATIONS (see Attachment B to this RFP)

SECTION VIII:	PROPOSAL SUBMISSION

All proposals must be submitted according to specifications set forth in the section above.  Failure to adhere to these specifications may be cause for rejection of proposal.

Signature - All proposals should be signed by an authorized representative of the Proposer.

Due Date - Proposer must submit 8 complete copies of the proposal in a sealed envelope, plainly marked in the upper left-hand corner with the name and address of the Proposer and the words "Request for Proposals #2009-08."  All proposals are due no later than 4:00 p.m., January 15, 2009, and should be directed to:

Procurement Unit

South Coast Air Quality Management District

21865 Copley Drive

Diamond Bar, CA  91765-4178

(909) 396-3520

Late bids/proposals will not be accepted under any circumstances.  Any correction or resubmission by the Proposer must be submitted by the submittal due date stated above.

Grounds for Rejection - A proposal may be immediately rejected if:

- It is not prepared in the format described, or

- It is signed by an individual not authorized to represent the firm.

Disposition of Proposals - AQMD reserves the right to reject any or all proposals.  All responses become the property of AQMD.  One copy of the proposal shall be retained for AQMD files.  Additional copies and materials will be returned only if requested and at the proposer's expense.

Modification or Withdrawal - Once submitted, proposals cannot be altered without the prior written consent of AQMD.  All proposals shall constitute firm offers and may not be withdrawn for a period of ninety (90) days following the last day to accept proposals.

SECTION IX:	PROPOSAL EVALUATION/CONTRACTOR SELECTION CRITERIA

- Proposals will be evaluated by a committee designated by the Executive Officer. The committee will make a recommendation to AQMD’s Governing Board, who will make the final selection of a contractor.

- Each member of the committee shall be accorded equal weight in his or her rating of proposals.  Committee members shall evaluate the proposals according to the specified criteria and numerical weightings set forth below.

- Proposal Evaluation Criteria	Points

Responsiveness of the proposal in clearly identifying 	20

a thorough understanding of the Scope of Work and

the adequacy and quality of the proposed design

in meeting AQMD requirements

Demonstrated technical expertise successfully to 	20

complete an installation project of this scope and

magnitude

Contractor’s overall qualifications and financial viability	20

References with respect to similar projects completed	10

Cost		30

TOTAL	100

#### Additional Points

###### Small Business or Small Business Joint Venture	10

###### DVBE or DVBE Joint Venture	10

Use of DVBE or Small Business Subcontractors	7

Low-Emission Vehicle Business	5

###### Local Business (Non-EPA Funded Projects Only)	5

Off-Peak Hours Delivery Business	2

The cumulative points awarded for small business, DVBE, use of small business or DVBE subcontractors, low-emission vehicle business, local business, and off-peak hours delivery business shall not exceed 15 points.

To receive additional points in the evaluation process for the categories of Small Business or Small Business Joint Venture, DVBE or DVBE Joint Venture or Local Business (for non-EPA funded projects), the proposer must submit a self-certification or certification from the State of California Office of Small Business Certification and Resources at the time of proposal submission certifying that the proposer meets the requirements set forth in Section III.  To receive points for the use of DVBE and/or Small Business subcontractors, at least 25 percent of the total contract value must be subcontracted to DVBEs and/or Small Businesses.  To receive points as a Low-Emission Vehicle Business, the proposer must demonstrate to the Executive Officer, or designee, that supplies and materials delivered to the AQMD are delivered in vehicles that operate on either clean-fuels or if powered by diesel fuel, that the vehicles have particulate traps installed.  To receive points as an Off-Peak Hours Delivery Business, the proposer must submit, at proposal submission, certification of its commitment to delivering supplies and materials to AQMD between the hours of 10:00 a.m. and 3:00 p.m.  The cumulative points awarded for small business, DVBE, use of Small Business or DVBE Subcontractors, Local Business, Low-Emission Vehicle Business and Off-Peak Hour Delivery Business shall not exceed 15 points.

The Procurement Section will be responsible for monitoring compliance of suppliers awarded purchase orders based upon use of low-emission vehicles or off-peak traffic hour delivery commitments through the use of vendor logs which will identify the contractor awarded the incentive.  The purchase order shall incorporate terms which obligate the supplier to deliver materials in low-emission vehicles or deliver during off-peak traffic hours.  The Receiving department will monitor those qualified supplier deliveries to ensure compliance to the purchase order requirements.  Suppliers in non-compliance will be subject to a two percent of total purchase order value penalty.  The Procurement Manager will adjudicate any disputes regarding either low-emission vehicle or off-peak hour deliveries.

#### For procurement of Research and Development (R & D) projects or projects requiring technical or scientific expertise or special projects requiring unique knowledge and abilities, technical factors including past experience shall be weighted at 70 points and cost shall be weighted at 30 points.  A proposal must receive at least 56 out of 70 points on R & D projects and projects requiring technical or scientific expertise or special projects requiring unique knowledge and abilities, in order to be deemed qualified for award.

#### The lowest cost proposal will be awarded the maximum cost points available and all other cost proposals will receive points on a prorated basis.  For example if the lowest cost proposal is $1,000 and the maximum points available are 30 points, this proposal would receive the full 30 points.  If the next lowest cost proposal is $1,100 it would receive 27 points reflecting the fact that it is 10% higher than the lowest cost (90% of 30 points = 27 points).

- During the selection process the evaluation panel may wish to interview some proposers for clarification purposes only.  No new material will be permitted at this time.

- The Executive Officer or Governing Board may award the contract to a proposer other than the proposer receiving the highest rating in the event the Governing Board determines that another proposer from among those technically qualified would provide the best value to AQMD considering cost and technical factors.  The determination shall be based solely on the Evaluation Criteria contained in the Request for Proposal (RFP), on evidence provided in the proposal and on any other evidence provided during the bid review process.  Evidence provided during the bid review process is limited to clarification by the Proposer of information presented in his/her proposal.

- Selection will be made based on the above-described criteria and rating factors.  The selection will be made by and is subject to Executive Officer or Governing Board approval.  All proposers will be notified of the results by letter.

- The Executive Officer or Governing Board may award contracts to more than one proposer if in (his or their) sole judgment the purposes of the (contract or award) would best be served by selecting multiple proposers.

- If additional funds become available, the Executive Officer or Governing Board may increase the amount awarded.  The Executive Officer or Governing Board may also select additional proposers for a grant or contract if additional funds become available.

SECTION X:	 DRAFT CONTRACT (Provided as a sample only)

South Coast

Air Quality Management District

This Contract consists of *** pages.

- PARTIES - The parties to this Contract are the South Coast Air Quality Management District (referred to here as "AQMD") whose address is 21865 Copley Drive, Diamond Bar, California 91765-4178, and *** (referred to here as "CONTRACTOR") whose address is ***.

- RECITALS

- AQMD is the local agency with primary responsibility for regulating stationary source air pollution in the South Coast Air Basin in the State of California.  AQMD is authorized to enter into this Contract under California Health and Safety Code Section 40489.  AQMD desires to contract with CONTRACTOR for services described in Attachment 1 - Statement of Work, attached here and made a part here by this reference.  CONTRACTOR warrants that it is well-qualified and has the experience to provide such services on the terms set forth here.

- CONTRACTOR is authorized to do business in the State of California and attests that it is in good tax standing with the California Franchise Tax Board.

- All parties to this Contract have had the opportunity to have this Contract reviewed by their attorney.

- CONTRACTOR agrees to obtain the required licenses, permits, and all other appropriate legal authorizations from all applicable federal, state and local jurisdictions and pay all applicable fees.

- PERFORMANCE REQUIREMENTS

- CONTRACTOR warrants that it holds all necessary and required licenses and permits to provide these services.  CONTRACTOR further agrees to immediately notify AQMD in writing of any change in its licensing status.

- CONTRACTOR shall submit reports to AQMD as outlined in Attachment 1 - Statement of Work.  All reports shall be submitted in an environmentally friendly format:  recycled paper; stapled, not bound; black and white, double-sided print; and no three-ring, spiral, or plastic binders or cardstock covers.  AQMD reserves the right to review, comment, and request changes to any report produced as a result of this Contract.

- CONTRACTOR shall perform all tasks set forth in Attachment 1 - Statement of Work, and shall not engage, during the term of this Contract, in any performance of work that is in direct or indirect conflict with duties and responsibilities set forth in Attachment 1 - Statement of Work.

- CONTRACTOR shall be responsible for exercising the degree of skill and care customarily required by accepted professional practices and procedures subject to AQMD's final approval which AQMD will not unreasonably withhold.  Any costs incurred due to the failure to meet the foregoing standards, or otherwise defective services which require re-performance, as directed by AQMD, shall be the responsibility of CONTRACTOR.  CONTRACTOR's failure to achieve the performance goals and objectives stated in Attachment 1- Statement of Work, is not a basis for requesting re-performance unless work conducted by CONTRACTOR is deemed by AQMD to have failed the foregoing standards of performance.

- Remove if not needed:CONTRACTOR shall post a performance bond in the amount of *** Dollars ($***) from a surety authorized to issue such bonds within the State. [USE IF REQUIRED]

- Remove if not needed:AQMD has the right to review the terms and conditions of the performance bond and to request modifications thereto which will ensure that AQMD will be compensated in the event CONTRACTOR fails to perform and also provides AQMD with the opportunity to review the qualifications of the entity designated by the issuer of the performance bond to perform in CONTRACTOR's absence and, if necessary, the right to reject such entity. [USE IF REQUIRED]

- CONTRACTOR shall ensure, through its contracts with any subcontractor(s), that employees and agents performing under this Contract shall abide by the requirements set forth in this clause.

- TERM - The term of this Contract is from the date of execution by both parties (or insert date) to ***, unless further extended by amendment of this Contract in writing.  No work shall commence until this Contract is fully executed by all parties.

- TERMINATION

A. 	In the event any party fails to comply with any term or condition of this Contract, or fails to 	provide 	services in the manner agreed upon by the parties, including, but not limited to, the requirements 	of 	Attachment 1 – Statement of Work, this failure shall constitute a breach of this Contract.  The non-	breaching party shall notify the breaching party that it must cure this breach or provide written notification 	of its intention to terminate this contract.  Notification shall be provided in the manner set forth in Clause 	11.  The non-breaching party reserves all rights under law and equity to enforce this contract and recover 	damages.

B. AQMD reserves the right to terminate this Agreement, in whole or in part, without cause, upon thirty 	(30) 	days’ written notice.  Once such notice has been given, CONTRACTOR shall, except as and to the 	extent or directed otherwise by AQMD, discontinue any Work being performed under this Agreement and 	cancel any of CONTRACTOR’s orders for materials, facilities, and supplies in connection with such Work, 	and shall use its best efforts to procure termination of existing subcontracts upon terms satisfactory to 	AQMD.  Thereafter, CONTRACTOR shall perform only such services as may be necessary to preserve 	and protect any Work already in progress and to dispose of any property as requested by AQMD.

C.	 CONTRACTOR shall be paid in accordance with this Agreement for all Work performed before the   effective date of termination under Clause 5.B.  Before expiration of the thirty (30) days’ written notice, CONTRACTOR shall promptly deliver to AQMD all copies of documents and other information and data prepared or developed by CONTRACTOR under this Agreement with the exception of a record copy of such materials, which may be retained by CONTRACTOR.” already in progress and to dispose of any property as requested by AQMD.

- INSURANCE

A.	CONTRACTOR shall furnish evidence to AQMD of workers' compensation insurance for each of its employees, in accordance with either California or other states’ applicable statutory requirements prior to commencement of any work on this Contract.

B.	CONTRACTOR shall furnish evidence to AQMD of general liability insurance with a limit of at least $1,000,000 per occurrence, and $2,000,000 in a general aggregate prior to commencement of any work on this Contract.  AQMD shall be named as an additional insured on any such liability policy, and thirty (30) days written notice prior to cancellation of any such insurance shall be given by CONTRACTOR to AQMD.

C.	CONTRACTOR shall furnish evidence to AQMD of automobile liability insurance with limits of at least $100,000 per person and $300,000 per accident for bodily injuries, and $50,000 in property damage, or $1,000,000 combined single limit for bodily injury or property damage, prior to commencement of any work on this Contract.  AQMD shall be named as an additional insured on any such liability policy, and thirty (30) days written notice prior to cancellation of any such insurance shall be given by CONTRACTOR to AQMD.

D. 	CONTRACTOR shall furnish evidence to AQMD of Professional Liability Insurance with an aggregate   limit of not less than $5,000,000. [OPTIONAL FOR PROFESSIONAL SERVICES]

E.	If CONTRACTOR fails to maintain the required insurance coverage set forth above, AQMD reserves the right either to purchase such additional insurance and to deduct the cost thereof from any payments owed to CONTRACTOR or terminate this Contract for breach.

F.	All insurance certificates should be mailed to: AQMD Risk Management, 21865 Copley Drive, Diamond Bar, CA 91765-4178.  The AQMD Contract Number must be included on the face of the certificate.

G.	CONTRACTOR must provide updates on the insurance coverage throughout the term of the Contract to ensure that there is no break in coverage during the period of contract performance.  Failure to provide evidence of current coverage shall be grounds for termination for breach of Contract.

- INDEMNIFICATION - CONTRACTOR agrees to hold harmless and indemnify AQMD, its officers, employees, agents, representatives, and successors-in-interest against any and all loss, damage, cost, lawsuits, demands, judgments, legal fees or any other expenses which AQMD, its officers, employees, agents, representatives, and successors-in-interest may incur or be required to pay by reason of any injury or property damage arising from the negligent or intentional conduct or omission of CONTRACTOR, its employees, its subcontractors, or its agents in the performance of this Contract.

- CO-FUNDING [USE IF REQUIRED]

- CONTRACTOR shall obtain co-funding as follows:  ***, *** Dollars ($***); ***, *** Dollars ($***); ***, *** Dollars ($***); ***, *** Dollars ($***); ***, *** Dollars ($***); and ***, *** Dollars ($***).

- If CONTRACTOR fails to obtain co-funding in the amount(s) referenced above, then AQMD reserves the right to renegotiate or terminate this Contract.

- CONTRACTOR shall provide co-funding in the amount of *** Dollars ($***) for this project.  If CONTRACTOR fails to provide this co-funding, then AQMD reserves the right to renegotiate or terminate this Contract.

- PAYMENT

[FIXED PRICE]-use this one or the T&M one below.(Choose one of the following)

- AQMD shall pay CONTRACTOR a fixed price of *** Dollars ($***) for work performed under this Contract in accordance with Attachment 2 - Payment Schedule, attached here and included here by reference.  Payment shall be made by AQMD to CONTRACTOR within thirty (30) days after approval by AQMD of an invoice prepared and furnished by CONTRACTOR showing services performed and referencing tasks and deliverables as shown in Attachment 1 - Statement of Work, and the amount of charge claimed.  Each invoice must be prepared in duplicate, on company letterhead, and list AQMD's Contract number, period covered by invoice, and CONTRACTOR's social security number or Employer Identification Number and submitted to: South Coast Air Quality Management District, Attn: ***.

- An amount equal to ten percent (10%) shall be withheld from all charges paid until satisfactory completion and final acceptance of work by AQMD. [OPTIONAL]

- AQMD reserves the right to disallow charges when the invoiced services are not performed satisfactorily in AQMD sole judgment.

[T & M]-use this one or the Fixed Price one above.

- AQMD shall pay CONTRACTOR a total not to exceed amount of *** Dollars ($***), including any authorized travel-related expenses, for time and materials at rates in accordance with Attachment 2 – Cost Schedule, attached here and included here by this reference. Payment of charges shall be made by AQMD to CONTRACTOR within thirty (30) days after approval by AQMD of an itemized invoice prepared and furnished by CONTRACTOR referencing line item expenditures as listed in Attachment 2 and the amount of charge claimed.  Each invoice must be prepared in duplicate, on company letterhead, and list AQMD's Contract number, period covered by invoice, and CONTRACTOR's social security number or Employer Identification Number and submitted to:  South Coast Air Quality Management District, Attn: ***.

- CONTRACTOR shall adhere to total tasks and/or cost elements (cost category) expenditures as listed in Attachment 2.  Reallocation of costs between tasks and/or cost category expenditures is permitted up to One Thousand Dollars ($1,000) upon prior written approval from AQMD.  Reallocation of costs in excess of One Thousand Dollars ($1,000) between tasks and/or cost category expenditures requires an amendment to this Contract.

- AQMD's payment of invoices shall be subject to the following limitations and requirements:

i) Charges for equipment, material, and supply costs, travel expenses, subcontractors, and other charges, as applicable, must be itemized by CONTRACTOR.  Reimbursement for equipment, material, supplies, subcontractors, and other charges shall be made at actual cost.  Supporting documentation must be provided for all individual charges (with the exception of direct labor charges provided by CONTRACTOR). AQMD's reimbursement of travel expenses and requirements for supporting documentation are listed below.

ii)CONTRACTOR's failure to provide receipts shall be grounds for AQMD's non-reimbursement of such charges.  AQMD may reduce payments on invoices by those charges for which receipts were not provided.

iii)AQMD shall not pay interest, fees, handling charges, or cost of money on Contract.

- AQMD shall reimburse CONTRACTOR for travel-related expenses only if such travel is expressly set forth in Attachment 2 – Cost Schedule of this Contract or pre-authorized by AQMD in writing.

i)AQMD's reimbursement of travel-related expenses shall cover lodging, meals, other incidental expenses, and costs of transportation subject to the following  limitations:

Air Transportation - Coach class rate for all flights.  If coach is not available, business class rate is permissible.

Car Rental - A compact car rental.  A mid-size car rental is permissible if car rental is shared by three or more individuals.

Lodging - Up to One Hundred Fifty Dollars ($150) per night.  A higher amount of reimbursement is permissible if pre-approved by AQMD.

Meals - Daily allowance is Fifty Dollars ($50.00).

ii)Supporting documentation shall be provided for travel-related expenses in accordance with the following requirements:

Lodging, Airfare, Car Rentals - Bill(s) for actual expenses incurred.

Meals - Meals billed in excess of $50.00 each day require receipts or other supporting documentation for the total amount of the bill and must be approved by AQMD.

Mileage - Beginning each January 1, the rate shall be adjusted effective February 1 by the Chief Financial Officer based on the Internal Revenue Service Standard Mileage Rate

Other travel-related expenses - Receipts are required for all individual items.

- AQMD reserves the right to disallow charges when the invoiced services are not performed satisfactorily in AQMD sole judgment.

- INTELLECTUAL PROPERTY RIGHTS - Title and full ownership rights to any software, documents, or reports developed under this Contract shall at all times remain with AQMD.  Such material is agreed to be AQMD proprietary information.

- Rights of Technical Data - AQMD shall have the unlimited right to use technical data, including material designated as a trade secret, resulting from the performance of services by CONTRACTOR under this Contract.  CONTRACTOR shall have the right to use technical data for its own benefit.

- Copyright - CONTRACTOR agrees to grant AQMD a royalty-free, nonexclusive, irrevocable license to produce, translate, publish, use, and dispose of all copyrightable material first produced or composed in the performance of this Contract.

- NOTICES - Any notices from either party to the other shall be given in writing to the attention of the persons listed below, or to other such addresses or addressees as may hereafter be designated in writing for notices by either party to the other.  Notice shall be given by certified, express, or registered mail, return receipt requested, and shall be effective as of the date of receipt indicated on the return receipt card.

AQMD:		South Coast Air Quality Management District

21865 Copley Drive

Diamond Bar, CA  91765-4178

Attn: ***

CONTRACTOR:	***

***

***

Attn: ***

- EMPLOYEES OF CONTRACTOR

- AQMD reserves the right to review the resumes of any of CONTRACTOR employees, and/or any subcontractors selected to perform the work specified here and to disapprove CONTRACTOR choices.  CONTRACTOR warrants that it will employ no subcontractor without written approval from AQMD.  CONTRACTOR shall be responsible for the cost of regular pay to its employees, as well as cost of vacation, vacation replacements, sick leave, severance pay and pay for legal holidays.

- CONTRACTOR, its officers, employees, agents, representatives or subcontractors shall in no sense be considered employees or agents of AQMD, nor shall CONTRACTOR, its officers, employees, agents, representatives or subcontractors be entitled to or eligible to participate in any benefits, privileges, or plans, given or extended by AQMD to its employees.

- AQMD requires Contractor to be incompliance with all state and federal laws and regulations with respect to its employees throughout the term of this Contract, including state minimum wage laws and OSHA requirements.

- CONFIDENTIALITY - It is expressly understood and agreed that AQMD may designate in a conspicuous manner the information which CONTRACTOR obtains from AQMD as confidential. CONTRACTOR agrees to:

- Observe complete confidentiality with respect to such information, including without limitation, agreeing not to disclose or otherwise permit access to such information by any other person or entity in any manner whatsoever, except that such disclosure or access shall be permitted to employees or subcontractors of CONTRACTOR requiring access in fulfillment of the services provided under this Contract.

- Ensure that CONTRACTOR's officers, employees, agents, representatives, and independent contractors are informed of the confidential nature of such information and to assure by agreement or otherwise that they are prohibited from copying or revealing, for any purpose whatsoever, the contents of such information or any part thereof, or from taking any action otherwise prohibited under this clause.

- Not use such information or any part thereof in the performance of services to others or for the benefit of others in any form whatsoever whether gratuitously or for valuable consideration, except as permitted under this Contract.

- Notify AQMD promptly and in writing of the circumstances surrounding any possession, use, or knowledge of such information or any part thereof by any person or entity other than those authorized by this clause.

- Take at CONTRACTOR expense, but at AQMD's option and in any event under AQMD's control, any legal action necessary to prevent unauthorized use of such information by any third party or entity which has gained access to such information at least in part due to the fault of CONTRACTOR.

- Take any and all other actions necessary or desirable to assure such continued confidentiality and protection of such information.

- Prevent access to such information by any person or entity not authorized under this Contract.

- Establish specific procedures in order to fulfill the obligations of this clause.

- Notwithstanding the above, nothing herein is intended to abrogate or modify the provisions of Government Code Section 6250 et.seq. (Public Records Act).

- PUBLICATION

- AQMD shall have the right of prior written approval of any document which shall be disseminated to the public by CONTRACTOR in which CONTRACTOR utilized information obtained from AQMD in connection with performance under this Contract.

- Information, data, documents, or reports developed by CONTRACTOR for AQMD, pursuant to this Contract, shall be part of AQMD public record unless otherwise indicated.  CONTRACTOR may use or publish, at its own expense, such information provided to AQMD.  The following acknowledgment of support and disclaimer must appear in each publication of materials, whether copyrighted or not, based upon or developed under this Contract.

"This report was prepared as a result of work sponsored, paid for, in whole or in part, by the South Coast Air Quality Management District (AQMD).  The opinions, findings, conclusions, and recommendations are those of the author and do not necessarily represent the views of AQMD.  AQMD, its officers, employees, contractors, and subcontractors make no warranty, expressed or implied, and assume no legal liability for the information in this report.  AQMD has not approved or disapproved this report, nor has AQMD passed upon the accuracy or adequacy of the information contained herein."

- CONTRACTOR shall inform its officers, employees, and subcontractors involved in the performance of this Contract of the restrictions contained herein and require compliance with the above.

- NON-DISCRIMINATION - In the performance of this Contract, CONTRACTOR shall not discriminate in recruiting, hiring, promotion, demotion, or termination practices on the basis of race, religious creed, color, national origin, ancestry, sex, age, or physical or mental disability and shall comply with the provisions of the California Fair Employment & Housing Act (Government Code Section 12900 et seq.), the Federal Civil Rights Act of 1964 (P.L. 88-352) and all amendments thereto, Executive Order No. 11246 (30 Federal Register 12319), and all administrative rules and regulations issued pursuant to said Acts and Order.  CONTRACTOR shall likewise require each subcontractor to comply with this clause and shall include in each such subcontract language similar to this clause.

- SOLICITATION OF EMPLOYEES - CONTRACTOR expressly agrees that CONTRACTOR shall not, during the term of this Contract, nor for a period of six months after termination, solicit for employment, whether as an employee or independent contractor, any person who is or has been employed by AQMD during the term of this Contract without the consent of AQMD.

- PROPERTY AND SECURITY - Without limiting CONTRACTOR obligations with regard to security, CONTRACTOR shall comply with all the rules and regulations established by AQMD for access to and activity in and around AQMD premises.

- ASSIGNMENT - The rights granted hereby may not be assigned, sold, licensed, or otherwise transferred by either party without the prior written consent of the other, and any attempt by either party to do so shall be void upon inception.

- NON-EFFECT OF WAIVER - The failure of CONTRACTOR or AQMD to insist upon the performance of any or all of the terms, covenants, or conditions of this Contract, or failure to exercise any rights or remedies hereunder, shall not be construed as a waiver or relinquishment of the future performance of any such terms, covenants, or conditions, or of the future exercise of such rights or remedies, unless otherwise provided for herein.

- ATTORNEYS' FEES - In the event any action is filed in connection with the enforcement or interpretation of this Contract, each party shall bear its own attorneys' fees and costs.

- FORCE MAJEURE - Neither AQMD nor CONTRACTOR shall be liable or deemed to be in default for any delay or failure in performance under this Contract or interruption of services resulting, directly or indirectly, from acts of God, civil or military authority, acts of public enemy, war, strikes, labor disputes, shortages of suitable parts, materials, labor or transportation, or any similar cause beyond the reasonable control of AQMD or CONTRACTOR.

- SEVERABILITY - In the event that any one or more of the provisions contained in this Contract shall for any reason be held to be unenforceable in any respect by a court of competent jurisdiction, such holding shall not affect any other provisions of this Contract, and the Contract shall then be construed as if such unenforceable provisions are not a part hereof.

- HEADINGS - Headings on the clauses of this Contract are for convenience and reference only, and the words contained therein shall in no way be held to explain, modify, amplify, or aid in the interpretation, construction, or meaning of the provisions of this Contract.

- DUPLICATE EXECUTION - This Contract is executed in duplicate.  Each signed copy shall have the force and effect of an original.

- GOVERNING LAW - This Contract shall be construed and interpreted and the legal relations created thereby shall be determined in accordance with the laws of the State of California.  Venue for resolution of any disputes under this Contract shall be Los Angeles County, California.

- CITIZENSHIP AND ALIEN STATUS

- CONTRACTOR warrants that it fully complies with all laws regarding the employment of aliens and others, and that its employees performing services hereunder meet the citizenship or alien status requirements contained in federal and state statutes and regulations including, but not limited to, the Immigration Reform and Control Act of 1986 (P.L. 99-603).  CONTRACTOR shall obtain from all covered employees performing services hereunder all verification and other documentation of employees' eligibility status required by federal statutes and regulations as they currently exist and as they may be hereafter amended.  CONTRACTOR shall have a continuing obligation to verify and document the continuing employment authorization and authorized alien status of employees performing services under this Contract to insure continued compliance with all federal statutes and regulations.

- Notwithstanding paragraph A above, CONTRACTOR, in the performance of this Contract, shall not discriminate against any person in violation of 8 USC Section 1324b.

- CONTRACTOR shall retain such documentation for all covered employees for the period described by law.  CONTRACTOR shall indemnify, defend, and hold harmless AQMD, its officers and employees from employer sanctions and other liability which may be assessed against CONTRACTOR or AQMD, or both in connection with any alleged violation of federal statutes or regulations pertaining to the eligibility for employment of persons performing services under this Contract.

- FEDERAL FAIR SHARE POLICY - As a recipient of Environmental Protection Agency (EPA) grant funds, AQMD is required to flow down to all of its contractors the provisions of 40 CFR Section 31.36(e) which addresses affirmative steps for contracting with small-and-minority firms, women’s business enterprises, and labor surplus area firms.  CONTRACTOR agrees to comply with these provisions.

- REQUIREMENT FOR FILING STATEMENT OF ECONOMIC INTERESTS - In accordance with the Political Reform Act of 1974 (Government Code Sec. 81000 et seq.) and regulations issued by the Fair Political Practices Commission (FPPC), AQMD has determined that the nature of the work to be performed under this Contract requires CONTRACTOR to submit a Form 700, Statement of Economic Interests for Designated Officials and Employees, for each of its employees assigned to work on this Contract.  These forms may be obtained from AQMD's District Counsel’s office. [USE IF REQUIRED]

- COMPLIANCE WITH SINGLE AUDIT ACT REQUIREMENTS [OPTIONAL - TO BE INCLUDED IN CONTRACTS WITH FOR-PROFIT CONTRACTORS WHICH HAVE FEDERAL PASS-THROUGH FUNDING] - During the term of the Contract, and f]or a period of three (3) years from the date of Contract expiration, and if requested in writing by the AQMD, CONTRACTOR shall allow the AQMD, its designated representatives and/or the cognizant Federal Audit Agency, access during normal business hours to all records and reports related to the work performed under this Contract.  CONTRACTOR assumes sole responsibility for reimbursement to the Federal Agency funding the prime grant or contract, a sum of money equivalent to the amount of any expenditures disallowed should the AQMD, its designated representatives and/or the cognizant Federal Audit Agency rule through audit exception or some other appropriate means that expenditures from funds allocated to the CONTRACTOR were not made in compliance with the applicable cost principles, regulations of the funding agency, or the provisions of this Contract. [OPTIONAL - TO BE INCLUDED IN CONTRACTS WITH FEDERAL PASS-THROUGH FUNDING]

[OPTIONAL - TO BE INCLUDED IN CONTRACTS WITH NON-PROFIT CONTRACTORS WHICH HAVE FEDERAL PASS-THROUGH FUNDING] - Beginning with CONTRACTOR's current fiscal year and continuing through the term of this Contract, Contractor shall have a single or program-specific audit conducted in accordance with the requirements of the Office of Management and Budget (OMB) Circular A-133 (Audits of States, Local Governments and Non-Profit Organizations), if CONTRACTOR expended Three Hundred Thousand Dollars ($300,000) or more in a year in Federal Awards.  Such audit shall be conducted by a firm of independent accountants in accordance with Generally Accepted Government Audit Standards (GAGAS). Within thirty (30) days of Contract execution,  CONTRACTOR shall forward to AQMD the most recent A-133 Audit Report issued by its independent auditors.  Subsequent A-133 Audit Reports shall be submitted to the AQMD within thirty (30) days of issuance.

CONTRACTOR shall allow the AQMD, its designated representatives and/or the cognizant Federal Audit Agency, access during normal business hours to all records and reports related to the work performed under this Contract. CONTRACTOR assumes sole responsibility for reimbursement to the Federal Agency funding the prime grant or contract, a sum of money equivalent to the amount of any expenditures disallowed should the AQMD, its designated representatives and/or the cognizant Federal Audit Agency rule through audit exception or some other appropriate means that expenditures from funds allocated to the CONTRACTOR were not made in compliance with the applicable cost principles, regulations of the funding agency, or the provisions of this Contract.

- OPTION TO EXTEND THE TERM OF THE CONTRACT - AQMD reserves the right to extend the contract for a one-year period commencing *****(enter date) at the (option price or Not-to-Exceed Amount) set forth in Attachment 2.  In the event that AQMD elects to extend the contract, a written notice of its intent to extend the contract shall be provided to CONTRACTOR no later than thirty (30) days prior to Contract expiration. [USE IF REQUIRED]

- KEY PERSONNEL - [OPTIONAL]insert person's name is deemed critical to the successful performance of this Contract.  Any changes in key personnel by CONTRACTOR must be approved by AQMD.  All substitute personnel must possess qualifications/experience equal to the original named key personnel and must be approved by AQMD.  AQMD reserves the right to interview proposed substitute key personnel. [USE IF REQUIRED]

- PREVAILING WAGES – [USE FOR INFRASTRUCTURE PROJECTS] CONTRACTOR is alerted to the prevailing wage requirements of California Labor Code section 1770 et seq.  Copies of the prevailing rate of per diem wages are on file at the AQMD’s headquarters, of which shall be made available to any interested party on request.  Notwithstanding the preceding sentence, CONTRACTOR shall be responsible for determining the applicability of the provisions of California Labor Code and complying with the same, including, without limitation, obtaining from the Director of the Department of Industrial Relations the general prevailing rate of per diem wages and the general prevailing rate for holiday and overtime work, making the same available to any interested party upon request, paying any applicable prevailing rates, posting copies thereof at the job site and flowing all applicable prevailing wage rate requirements to its subcontractors. CONTRACTOR shall indemnify, defend and hold harmless the South Coast Air Quality Management District against any and all claims, demands, damages, defense costs or liabilities based on failure to adhere to the above referenced statutes.

- APPROVAL OF SUBCONTRACT

- If CONTRACTOR intends to subcontract a portion of the work under this Contract, written approval of the terms of the proposed subcontract(s) shall be obtained from AQMD’s Executive Officer or designee prior to execution of the subcontract.  No subcontract charges will be reimbursed unless such approval has been obtained.

- Any material changes to the subcontract(s) that affect the scope of work, deliverable schedule, and/or cost schedule shall also require the written approval of the Executive Officer or designee prior to execution.

- The sole purpose of AQMD’s review is to insure that AQMD’s contract rights have not been diminished in the subcontractor agreement.  AQMD shall not supervise, direct, or have control over, or be responsible for, subcontractor’s means, methods, techniques, work sequences or procedures or for the safety precautions and programs incident thereto, or for any failure of subcontractor to comply with any local, state, or federal laws, or rules or regulations.

- ENTIRE CONTRACT - This Contract represents the entire agreement between the parties hereto related to CONTRACTOR providing services to AQMD and there are no understandings, representations, or warranties of any kind except as expressly set forth herein.  No waiver, alteration, or modification of any of the provisions herein shall be binding on any party unless in writing and signed by the party against whom enforcement of such waiver, alteration, or modification is sought.

IN WITNESS WHEREOF, the parties to this Contract have caused this Contract to be duly executed on their behalf by their authorized representatives.

SOUTH COAST AIR QUALITY MANAGEMENT DISTRICT	***

By:			By:

Barry R. Wallerstein, D.Env., Executive Officer	Name:

Dr. William A. Burke, Chairman, Governing Board	Title:

Date:			Date:

ATTEST:

Saundra McDaniel, Clerk of the Board

By:

APPROVED AS TO FORM:

Kurt R. Wiese, District Counsel

By:

ATTACHMENT A

BACKGROUND

AQMD auditorium requires upgrades and modifications to existing audio visual presentation systems.  The initial scope of work defined in this document will explain the intent of AQMD to modernize the AV systems in two areas of private and public use within the main facility.  This attachment will discuss AQMD’s main requirements.

Locations involved:

- Auditorium (Council Chambers, Multipurpose Room)

- Hearing Board Room

- CC2

- CC3/CC5

- CC6

- CC7

- CC8

- GB Room (located in the adjacent building)

- Public Lobby & Cafeteria

Systems involved:

Video Systems:

    - Projection

    - Video Wall (Optional)

    - HD Switching

    - Cameras

    - Monitoring

Audio Systems:

    - Wireless Microphones

    - Wired Mics

    - AutoMixers

    - Speakers

Control Systems:

    - Touch Panels

    - Monitoring

    - Controllers

    - PTZ Head Assemblies

Vote System:

    - Features and Functions

Video Teleconferencing:

    - CC8 Only

Audio Conferencing:

    - CC2, CC8, GB

WebCasting:

    - Additional microphones

In House Systems:

    - Local CATV

    - Local Audio (70v)

Digital Signage:

    - Lobby and Public Areas

DirecTV

    - Upgrade Existing System to Wideband HD

Lighting

    - New Auditorium Lighting

Auditorium (Council Chambers)

Displays:

- Front Projector:

The projector is 100-105 ft from the screen and mounted in a “projection room”. The current model is a Christie Roadie X10 and will be replaced with a new model.  The minimum specifications for the new model are:

  - 10,000 ANSI lumens

  - Multiple Internal Lamps

  - 3-chip, XGA DLP™ technology

  - Long throw lens

- Front Projection Screen

  - Replace with a screen with new material that bolsters the contrast ratio and reproduces better black and gray images for specific use with DLP technology

  - Must accommodate 4:3 and 5:4 and 16:9 and 16:10 aspect ratios

  - Install a motorized masking system, controllable by the System controller

- VideoWall Option to replace Front Projector and Front Projection Screen

- Monitors at Council Positions

  - Chairman position has:

    - Vote System Touchpanel

    - Program  / Presentation monitor

  - Board Members:

    - Vote System Touchpanel

    - Every two Board Members share an existing Presentation monitor

    - Additional capabilities to route any signal into each monitor

- Auditorium Operator

  - Dual Touch Panel Displays

- Clerk of the Board

  - Single Touch Panel Display

Cameras:

- HD Digital Video Cameras:

  - Five new PTZ cameras; Cameras 1 through 5

  - Two new Fixed Document cameras; Cameras 6 and 7

  - New PTZ hardware, Cameras and mounts

  - Must interface with new System Controller

Recording Audio:

- Clerk of the Board position manages the audio recordings of live meetings

  - Replace current technology at one staff position with a PCM recorder capable of delivering a CD quality audio

Presentation materials

- Auditorium Operator laptop position manages the presentation of PowerPoint materials

  - Add Interface to Powerpoint computer to include the output into the HD signal path

- One position currently supports a DVD player

  - Add Interface to DVD player include the output into the HD signal path

  - Analog Audio input supported

Control and Automation Systems:

- An overall System Controller will replace the existing AMX system. The current system has grown to support many system functions. Bidders are cautioned to understand all the features and functions under control and how operators interact with the system during boardroom sessions. A brief list of functions the new system will support:

  - Production Switcher functions:

    - Camera or Source Selection; Preview Monitoring

    - TAKE: or Program functions

    - Button feedback

  - Voice activated (gated) cameras presets

    - Current cameras presets equal more than 90

    - Speak into a microphone, automatically sense and gate on will trigger a camera preset and switch to Presentation system

  - Interactive control over the voting system

    - Tally votes. Yes, No, and Abstain

    - Provide a historic record (computer file)

  - Interactive control over “Public” Timer

    - Adjustable “length” of time allowed

    - Countdown clock

    - Adjustable “length” of warning of time length

    - Reset

    - Visible feedback on touch Panels of timer conditions

    - Integrate into DSAN timer

  - Chairman of the Board Touch Panel

    - Control over Vote System

    - Control over Public Timer

    - Control over Request to Speak

    - All functions that a Board Member can control

- Board Members Touch Panel

  - Ability to Vote

  - Request to Speak

  - Queue Position feedback

  - Agenda Viewing

- Auditorium Operator Touch Panel (pair)

  - Control over Vote System

  - Control over Public Timer

  - Production Switcher Functions

  - Control of Video and Audio Routers

  - Control of Sound Levels

  - Control of Recording Devices

  - Control of Room Lighting

  - Multipurpose Room setups

  - Defined Presets: ( Macros)

  - Override of Individual Microphone Mute, with feedback

  - Manual Volume control of Program / Speech  audio

  - Camera Control, Touch Panel and External Joystick Panel

- Clerk of the Board

  - Enters the Agenda

  - Duplicate of Auditorium Operator however on one single TouchPanel

Microphones:

- Location, Type and Style all upgraded

  - 13 Board Member Positions

  - 14 Staff positions

  - 2 Wall plate connections

- Goosenecks in staff and public podium positions

- Wireless Lavaliere and Handheld including Antenna (existing)

- Audio Snake and new wall plate for Webcasting Meeting

- All controlled by Programmable DSP processors

- All controllable by the System Controller

- Individual Mute Switches, with feedback light

- New mounting plates with black legends

Voting System:

- Tally votes. Yes, No, and Abstain

        - 13 Board Member Positions

        - Calculate percentages

- Staff position Queuing

        - Request to speak switch

        - 14 positions

- Provide a historic record (computer file)

- High Resolution output, DVI-I at 1024 x 768 minimum

- Integrated Timer and Clock or control of external timer and clock

Press Sections:

- Video and Audio Feeds from Router terminated on a custom wall plate

- Replace existing wall plates with new connections, video connections to be rated for HD signals

- Press Pit and Press Booth Program feeds

- Provide Headset jacks and amplifiers

Speaker System

- Replace the current configurations for the speakers with Renkus Heinz Inconyx Speakers

- Replace existing speakers located behind the Board Members with five new Renkus Heinz speakers

Assisted Listening:

- Provide for rental of RF Based Assisted Listening system for the hard of hearing

Other Parties:

      - Unique users

        - AQMD Governing Board Meetings

        - Diamond Bar City Council

        - Webcasting Seminars

        - Three (3)  Additional Users

New Devices:

      - Install new 50” Plasma on inside of Auditorium Operator Furniture and face Board Members and Webcasting Groups.

Control Room

- Video Operator Touch Panel

  - Repeat of Auditorium Operator Touch Panel

  - Repeat of Hearing Boardroom Touch Panel

  - Control of  Individual CC Rooms (Touch Panels)

  - Ingest Station Functions (Tape Duplication)

  - VTR Control

  - DVD / VHS Control

  - Maintenance Panel Pages for control over Misc Video equipment

- Video tape Recorders / Players

  - Salvage from the existing equipment a working SVHS VCR and TBC

  - Salvage from the existing equipment a working Umatic VTR and TBC

  - Salvage from the existing equipment a working Analog Beta VTR

  - Add Analog to SD-SDI or Analog to HD-SDI  conversion hardware on both Inputs and outputs

  - Add genlockable Analog Black Reference Generator and Distribution Amps.

  - Add Test Signal Generator to support HD-SDI and SD-SDI, AES, Embedded Audio and Sync Signals.

- Routers:

  - New HD-SDI Multirate router: 32x32

    - Option for 64x64.

  - RS422/232 Serial Control Router; 32 port or Functionally part of Control System

  - Hi-Resolution Analog Component Router ; 16 x16

- Video Production Hardware: (New)

  - Non Linear Editor – PC / Windows OS

    - SD-SDI / HD-SDI Capture

    - Embedded Audio and Analog Audio Capture

    - LAN/WAN connectivity

    - Include Monitors, Wireless keyboard and Mouse

  - Special Effects Production Mixer:

    - Broadcast Pix Slate 100

    - With optional keyboard

    - Use Multiviewer and custom Layout

    - Reference: Quote #

  - Video Server

    - VideoTechnics Apella HDX

    - Envue, VT Scheduler, NewsFLow

    - VTMX

    - NAS

    - Provide any PC hardware as required to support Video Server

- Display:

  - Add 16 Channel Multiviewer with dual display DVI-D outputs and rack mounted LCD monitors

  - Interface with router, video paths

  - Custom layouts

- Furniture:

  - New equipment Racks and Console furniture

  - Demolition and trash removal of existing rack

  - Furniture sits on a computer floor

- Uninterruptable Power Supply

  - Add a APC Symmetra UPS with a Distribution panel; 65KVA

  - SNMP Software

  - Limited to supporting Control Room

- Network

  - Add network router to support Video LAN

  - Support of MPEG video transport

  - Support of Wireless Access Points

SCAQMD-AV Network Quality of Service:

- Network hardware will support the transportation of MPEG compressed “Encoded” video in Unicast and Multicast modes.

- Video and Audio Equipment will have built in web servers and / or LAN and serial port connections for Remote control or configuration.

- All Wireless and hardwired LAN networks infrastructure (structured wiring) will support:

  - SM and MM Fiber, Cat 6e and Cat5e / Cat 5 pathways.

Network Security:

- Software and hardware in combination will provide security control over LAN, WAN and Wireless Access Points.

  - Wireless Access Points will serve as on-ramps that aggregate wireless user traffic onto the AQMD-AV specific network. Wired Access Concentrators for conference rooms, auditoriums and other public areas where multi-user wired connections are typical.

  - Multi-Service Mobility Controllers and system software for the AQMD-AV network architecture will integrate user-based security and wireless LAN access to deliver a scalable secure networking solution.

CC Rooms CC2; CC3/CC5; CC6; CC7

- Displays:

  - Panasonic  65” Plasma

  - Wall Mount, tilted

  - DVI-D, CVI-I or Analog VGA inputs

  - Built in Speakers

  - Serial Control; RS232

- Speakers:

  - Four overhead Ceiling Speakers

  - T-Bar Ceiling

- Control system:

  - TouchPanel:

    - Wall mounted

    - 8” black

    - Protective Lockable Cover

  - Receiver  to Monitor:

    - VGA

    - Composite Video

    - Analog Audio

    - Serial port

    - IR port

    - Relay

    - Speaker

  - IO Panel

    - Wall Plate

    - Support VGA

    - Composite/Analog Audio

  - Part of overall Central Room Control Software

    - Audio Conferencing in CC2 Only

CC Rooms CC8

- Displays

  - Two existing Panasonic  65” Plasmas

  - Wall Mount, tilted

  - DVI-D, CVI-I or Analog VGA inputs

  - Built in Speakers

  - Serial Control; RS232

- Speakers:

  - Six overhead Ceiling Speakers

  - T-Bar Ceiling

- Control system:

  - TouchPanel:

    - Wall mounted

    - 8”: black

  - Receiver  to Monitor:

    - VGA

    - Composite Video

    - Analog Audio

    - Serial port

    - IR port

    - Relay

    - Speaker

  - IO Panel

    - Table Top Flip Box

    - Support VGA

    - Composite/Analog Audio

  - Part of overall Central Room Control Software

- Reinstall Polycom Video Conference System (OFE)

  - Mount Camera

  - Cabling, re-termination, dress work

Hearing Board Room

- Displays:

  - Panasonic 65” plasma

  - Remove existing projector and hardware

  - VGA displays at Board member positions

- Speakers:

  - Six overhead Ceiling  Speakers

  - T-Bar Ceiling & Hard Cap combination

- Control system:

  - TouchPanel:

    - Desk  base Style Touch Panel at Clerks Station

    - 15” black

  - Receiver  to Monitor:

    - VGA

    - Composite Video

    - Analog Audio

    - Serial port

    - IR port

    - Relay

    - Speaker

  - IO Panel

    - For PC and DVD signals

    - Support VGA

    - Composite/Analog Audio

  - Part of overall Central Room Control Software

Presentation materials

- A staff position manage presentation of PowerPoint materials

  - Add Interface to Powerpoint computer to include the output into the HD signal path

- One position currently supports a DVD player

  - Add Interface to DVD player include the output into the HD signal path

- One staff position currently supports a PC based CourtVision product known as “For The Record”

  - Increase the current stereo program audio feeds to four independent analog line level feeds

New integration:

- The existing installed system will need to be removed and rewired to a new specification.

- This room operates as a standalone system with the exception of the overlap of core equipment and signal paths mentioned in the previous items

- Eleven (11) new microphones

- New DSP processor

- Lighting Control Graphic Eye

- Five LCD Monitors

- Separate Controller

GB Room

- Displays:

  - Front projection

  - Ceiling Mounted

  - Motorized Screen, T BAR Ceiling, hidden trap door

  - 136” diagonal image: 16:9 format

- Speakers:

  - Eighteen (18) overhead Ceiling Speakers

  - T-Bar Ceiling

- Microphones:

  - Revolabs wireless receiver

  - Four channel Executive Model

  - External antenna kit

- Control system:

  - Touch Panel:

    - Rack Mounted Touch Panel

    - 15” black

  - Receiver  to projector:

    - VGA

    - Composite Video

    - Analog Audio

    - Serial port

    - IR port

    - Relay

    - Speaker

  - IO Panel

    - Wall Mounted

    - Support VGA

    - Composite/Analog Audio

  - Part of overall Central Room Control Software

    - Audio Conferencing (Existing Polycom) GB Room

- Video / Audio paths

  - Connection to Control Room / Routers will be via existing Fiber paths

  - A/D and D/A conversion at signal ends will be required

  - Extension of fiber paths from the local IDF closet to the GB room equip. rack will be part of the new integration

- Presentation:

  - Wall mounted Laptop Port / Auxiliary Video Audio

  - Local Room PC

    - Wireless Keyboard

    - Wireless Mouse

  - DVD Player

  - DirecTV Set-top Box

  - In  House CATV (tuner, RS232 controllable)

- Hardware

  - Provide a new wall mounted equipment rack

  - Termination wall plate (pass through), with service loop

  - Below ceiling projection mount

New integration:

- The existing installed system will need to be removed and rewired to a new specification.

- This room operates as a standalone system with the exception of the overlap of core equipment and signal paths mentioned in the previous items.

Webcasting Seminars

- Location:

  - Auditorium

- Microphones

  - Add a new Audio Snake for use with 12 microphones

  - Provide a permanent Io plate for easy disconnect and storage

  - Direct connection to an Automixer

  - Provide 12 new Shure mics, with base and mute switches

In House systems

- CATV

  - Reuse the existing Blonder Tongue Amp and RF Channel Modulator

  - Provide three new RF Channel Modulators

  - Provide a new notch filter to block out (4) unused channels

  - Provide two RS232 Controllable TV tuner to decode a single channel each

  - Provide One set of Fiber TX/RX for CATV (typical, 77 analog channels up to 40 digital channels to support GB room

  - Supply a decoded channel to the Digital Signage System

- 70V audio system

  - The existing building has a 70v audio system, covers several floors

  - Signal path will be part of Automixers output, selectable

  - Provide Three new 70v / 250watt Amplifiers

  - Test and troubleshoot existing system

    - AV Contractor will not be responsible for faulty existing equipment or installations.

    - Provide a Wire/CAD diagram of existing system

  - Locate new equipment in Control Room

Digital Signage System

- Displays:

  - Press Area, rear of Auditorium

  - Lobby Area, located just outside of Auditorium entry doors

  - General Public Lobby, Wall mount, right side

  - General Public Lobby, Standard base

  - Lunch room, Wall Mount

  - AQMD will be responsible for general construction items with regard to adding backing and wall covering materials to existing monitor pockets.

- Core Design:

  - Digital Signage Server

    - GUI User interface, local and remote

    - Windows OS preferred

    - UniCast and Multicast capable

    - Follows network management rules for all hardware items

      - Security

      - Password protection

      - DHCP or Static

    - I/O

      - Inputs for HD-SDI  or SD-SDI capture (Ingest)

        - De-Embedded audio features

      - Inputs for Analog Audio capture (Ingest)

      - Live Capture

      - File Transfer

      - Outputs:

        - Streaming Encoded Video/Audio

        - Local VGA/DVI-D or HDMI output for local monitoring and GUI support

    - Storage

      - Local Storage, 2 TB min

      - Compatible with NAS

    - Raid Protection

    - Rack mount

  - Digital Signage Decoders/Players

    - Dedicated or PC software based

    - Small Form factor

    - Listen / Switch to multiple IP streams (3 preferred)

    - VGA or DVI-D or HDMI output

    - Analog Audio output

    - Local Storage

  - Ethernet backbone for distribution of Digital Signage network.

  - Layouts

    - Full Color

    - Customizable

      - Size, Shape, Position

      - Video Window (One minimum)

      - Graphical overlay

      - Crawls, text updates

    - Remotely Editable over network

  - Scheduler:

    - Remotely Editable over network.

    - Multiples of time of day, start / stop playback time of playback materials

    - Players can have schedules independent of each other

Dish Network

- SATV system

  - Replace existing dish Network satellite roof Mounted Dish with a new Wideband HDTV System

  - Use a set up with Multiple dishes (LNA) to assure accuracy of reception

  - AQMD is already a subscriber, subcontract to a local Commercial DirecTV installer to provide the installation and to continue the existing subscriber service

  - Install four new RG11 coaxial feeds from the roof to the Control Room

  - Install a wideband Launch Amplifier and Pentatap and 16 port MultiSwitch

  - Install one set-top unit and conversion to HD-SDI from HDMI or YUV / Audio output

Lighting

- Lighting Board Meetings

  - Modify existing Strand lighting fixtures with Kinoflo Inserts or replacements.

  - Modify existing electrical Dimmer Circuits as required.

  - Add DMX control Functions

  - Add Lighting Control panel with DMX

  - Add RS232 interface for Control and Automation Systems

  - Provide Local Manual control for recalling presets at Auditorium Operators Location

- Lighting Webcasting

  - Add new KinoFlo Lighting to segment Webcasting SetUps

  - Modify existing electrical Dimmer Circuits as required

  - Add DMX control Functions

  - Support Lighting Control panel with DMX

  - Add RS232 interface for Control and Automation Systems

  - Provide Local Manual control for recalling presets at Auditorium Operators Location

- Consultation:

  - Budget for a Lighting /Stage designer to provide a full design and B.O.M.

  - Provide a cost analysis using the Lighting Manufacturer listed in the reference section

End of Lighting description

Wireless Microphones

Functional Description:

- One 8 channel, One 4 channel and 1 Single channel Revolabs executive model receivers will be placed in the area of the building occupied by the CC Rooms and Hearing Board Room

- Most CC rooms will not have wired microphones, with the exception of VTC or Audio Conferencing units.

  - The Hearing Board Room will have wired microphones

  - CC6 will have a permanent base unit installed in the podium

- The Auditorium is not included in the wireless microphone coverage area

- A mixture of Boundary and Lapel configurations

Manufacturers Recommendations:

QTY 1 Fusion 4 channel in the Board Conference Room (CC8):  However, to make sure the unit is well outside the range of the unit that covers the CC 2, 3, and 5 rooms, it'll have to be near the back of the Board Conf. room - preferably near the E3.  It should be set to medium power and frequency band "A".

QTY 1 Single-Channel unit with wearable microphone in the Training Room (CC6):  This is the self-contained unit and wouldn't be connected to the Fusion in the Board Conference Room.  Set to medium power.

QTY 1 8-channel Solo Executive for CC 2, 3, 5, 7 and possibly Hearing Room.  Only 2 sets of 4 microphones could be used at any given time (which seemed to fit what the AQMD mentioned last week).  However, if the receiver is placed in CC3, it should cover CC 2, 3, 5, 7 and the Hearing Room at maximum power.  It should be set to frequency band B.  It is doubtful that we can get 12 channels to cover this area and not interfere with the Board Conference Room and Training Room.

End or wireless microphone description

Goal

- Uniform functionality in each location.

- The ability to create, capture and present presentation materials with equal quality in each location.

- Equal distribution of video and audio signals to each location.

- Equal ability to record meetings and distribute content to authorized staff members.

- Archival of new and existing (historic) video tapes, audio tapes and film materials onto new storage mediums. Example: DVD, Computer files.

- Creation of production materials and duplication for distribution to outside news organizations, internal staff and new long term archival and retrieval systems.

Image and Sound Quality:

- Primary Requirement: HD-SDI and SD-SDI and DVI-D signal formats for Video.

  - * Exception; In-house CATV distribution.

  - * Exception; Legacy Equipment.

- Primary Requirement: Digital Audio in Embedded, AES and CobraNet formats for Audio.

  - * Exception; Microphone audio levels.

  - * Exception; Speaker audio levels.

  - *Exception; Certain Audio paths.

- Secondary Requirements: VGA, DVI-I, DV, HDV, Analog Composite, Analog Component, Analog Audio will be converted and either combined with the HD-SDI, SD-SDI video signals or DVI-D computer signals or handed as AES audio or Cobra-Net Digital Audio where applicable.

- Projected Images: Sources for Projected Images will be either: HD-SDI and SD-SDI and DVI-D signal formats.

- LCD or Plasma Monitors: Sources for LCD or Plasma Monitors will be either: HD-SDI and SD-SDI and DVI-D signal formats.

  - * Exception; In some cases Analog VGA signals are the only format accepted by some owner furnished monitors or System Controller Touch Panels.

- Infrastructure Cabling for Video will support HD-SDI frequencies up to 1080p.

LCD  or Plasma Monitors:

- Will support (1) DVI-D and / or (1) DVI-I or Analog VGA inputs

- Capable resolutions of 1024 x 768 or 1280 x 1024 or 1280 x 768 or 1368x768 for Plasma Monitors.

- Capable resolutions of 1920 x 1080 or 1680 x 1050 or 1600 x 1200 for LCD Monitors.

- 16:9 or 16:10 physical formats

- Vesa Mount compatible.

- Attachable Speakers for Plasma’s may apply.

- Swing arm and fixed mounts.

Integration Schedule:

The responses to this proposal require a staged integration and several categories of pricing. Please break down the cost analysis into the following categories. Do not assume a simultaneous integration of all sections.

- Primary Integration

  - Auditorium

  - Control Room

- Staged Integrations

        - CC Rooms CC2; CC3/CC5; CC6; CC7

        - CC8

        - Hearing Board Room

        - GB Room

        - In House Systems:

    - Local CATV

    - Local Audio (70v)

- Digital Signage:

  - Lobby and Public Areas

- DirecTV

  - Upgrade Existing System to Wideband HD.

- Lighting

  - Webcasting

  - Board Members

Reference Information:

Manufacturer:	Renkus Heinz

Quote Document:  AQMD Auditorium

Contact: 	Garrison Parkin

Phone:		714-396-2739

Manufacturer:	VideoTechnics

Quote Document:  16398694

Contact: 	Larry Enroth

Phone:		(909) 801-9461

Manufacturer:	Large Screen Display

Contact: 	Bruce Webster

Phone:		714-287-1726

(Monitor Wall Alternate Proposal)

Quote Document:  S08TEC0822-A

Manufacturer:	Mediamatrix

Quote Document:  AQMD Auditorium

Contact: 	Garrison Parkin

Phone:		714-396-2739

Manufacturer:	Crestron

Quote Document:  40166

Contact: 	Roger Takacs

Phone:		714-872-3365

Manufacturer:	AMX

Quote Document:  CRM:00320026

Contact: 	David Wood

Phone:		714-813-7189

Manufacturer:	Stewart FilmScreen

Use Model Number: 164100

Contact: 	July Joseph Yepez III

Phone:		310-891-3161

Manufacturer:	Stewart FilmScreen

Use Model Number: 164099

Contact: 	July Joseph Yepez III

Phone:		310-891-3161

Manufacturer:	Kino Flo Lighting Systems

Quote Document: Q11278-00

Contact: 	Tom Jacob

Phone:		818.767.6528

Manufacturer:	BMA Software Solutions

Quote Document:

AQMD Vote Package for Crestron

Contact: 	Marc LaVecchia

Phone:		(714) 455-2717

Voting System Features and Functions:

Voting Controls:

      - Voting

      - Sources

      - Microphones

      - Displays

Six Commands:

- Select Meeting

  - Selects Meeting Group

    - AQMD Board Meeting

    - Diamond Bar City Council

    - Webcasting Group A

- Adjust Seating

  - Place Board Member name into their seat location on Dias

- Attendance

  - Ability to change / confirm Board Member Attendance

- Meeting Agenda

  - Custom template for entering Meeting Agenda data

  - Load and display Meeting Agenda data

  - Vote On Item

    - Display to Public

      - Display only after all votes are recorded

      - Clear vote results

    - Abort Vote

  - Finish with Item

  - Next item displayed

  - Scroll Agenda Up/Down

- Request to Speak

  - Pressing a RTS button from a Board Member’s Touch Panel will result in a RTS button on the Chairman Touch panel to flash

  - RTS page includes a list of current speakers and those in the Queue

  - Next Speaker button

  - Clear Queue Button

  - Individual Board Members Touch Panel will indicate their location in the queue

- Meeting Ended

  - YES / NO warning buttons

- Public Timer

  - Interface with existing hardware

  - Start / Pause / Reset / Timer

  - Countdown Clock Window-Digital Display HH:MM:SS

  - Timer Setup

    - Minutes to speak

      - # 0-9, Clear, Enter

    - Timer Presets

      - 1 minute, 2 Minute, 3 Minute

    - Timer Controls

      - Start Timer

      - Pause Timer

      - Reset Timer

    - Add to Timer

      - + 30 Seconds

- Program Volume

  - Volume Up

  - Volume Down

  - Speakers On /OFF

- Microphone Volume

  - Volume Up

  - Volume Down

  - Microphones On /OFF

- Lectern Volume (there are 2 Lectern positions)

  - Volume Up

  - Volume Down

  - Microphones On /OFF

Source Controls:

- All available Video, Audio and PC Sources

  - Auditorium Power Point Computer

  - Auditorium Laptop Computer

  - Auditorium DVD player

    - Transport Controls

    - Menu / Navigation

  - Control Room VCR

    - Transport Controls

    - Menu / Navigation

    - Which Tape Machine

  - Control Room DVR

    - Transport Controls

    - Menu / Navigation

    - Clerk of the Board Audio Recorder

    - Transport Controls

    - Menu / Navigation

  - TV Tuner

    - Tuner Controls

  - Document Cameras

    - Camera Controls

      - Left Lectern / Right Lectern

      - L/R/Up/Down/ Enter

  - Individual Cameras

    - Choice of five Cameras

    - Camera Presets

    - Zoom In/Out

    - L/R/Up/Down/ Enter (Pan / Tilt)

  - Video Router Sources

- Preview Video Window

  - Selecting  a source routes the source to a Preview Window

  - Pressing Preview Window enlarges to full screen

- Source / Take

  - Press a source

  - Select a Destination

    - Send to Projector

    - Send to Video Server

    - Send to Speakers Only

  - Confirmation Text

    - After selecting a destination, a text line will appear and confirm action.

- Microphones

  - Microphone controls

    - Control by Zones

      - Board Members

      - Staff

      - Lecterns

    - Volume Up / Down

    - Microphones off

      - Individual

      - By Zones

- Display Controls

  - Power On / Off

  - Picture Mute

  - Screen

    - Masking Controls

    - Recall of multiviewer layouts

- Auxiliary Functions

  - Edit Member names

  - Edit Meeting Agenda

  - Voting Reports

    - Record to a file

    - Print Vote Results

    - Print Minutes / Clerk of the Board Notes

    - View Reports

Touch Panel Summary

- Board Member Touch Panel

  - Yes / No / Abstain (subpage)

  - Current Agenda item

  - Next Agenda item

  - Request To Speak

  - Position in Queue Indicator

  - Attendance Indicator

  - Microphone Mute & indicator

- Clerk Of the Board

  - All Vote Features and Functions

  - All Auditorium Operator Feature and Functions

  - One Touch Panel

- Auditorium Operator

  - A/V Features and Functions

  - No Vote Functions

  - Split features & functions across two Touch Panels

- Control Room Operator

  - All Vote Features and Functions

  - All Auditorium Operator Feature and Functions

  - One Touch Panel

  - Additional A/V Controls

  - Maintenance Pages

ATTACHMENT B

CERTIFICATIONS AND REPRESENTATIONS

South Coast

Air Quality Management District

21865 Copley Drive, Diamond Bar, CA 91765-4178

(909) 396-2000 • www.aqmd.gov

Business Information Request

Dear SCAQMD Contractor/Supplier:

The South Coast Air Quality Management District (SCAQMD) is committed to ensuring that our contractor/supplier records are current and accurate.  If your firm is selected for award of a purchase order or contract, it is imperative that the information requested herein be supplied in a timely manner to facilitate payment of invoices.  In order to process your payments, we need the enclosed information regarding your account.  Please review and complete the information identified on the following pages, complete the enclosed W-9 form, remember to sign both documents for our files, and return them as soon as possible to the address below:

Attention:  Accounts Payable, Accounting Department

South Coast Air Quality Management District

21865 Copley Drive

Diamond Bar, CA 91765-4178

If you do not return this information, we will not be able to establish you as a vendor.  This will delay any payments and would still necessitate your submittal of the enclosed information to our Accounting department before payment could be initiated.  Completion of this document and enclosed forms would ensure that your payments are processed timely and accurately.

If you have any questions or need assistance in completing this information, please contact Accounting at (909) 396-3777.  We appreciate your cooperation in completing this necessary information.

Sincerely,

Patrick H. Pearce

Chief Financial Officer

DH:LV:CW:tm

Enclosures:	Business Information Request

Disadvantaged Business Certification

W-9

Federal Contract Debarment Certification

REV 3/07

South Coast

Air Quality Management District

21865 Copley Drive, Diamond Bar, CA 91765-4178

(909) 396-2000 • www.aqmd.gov

| ## BUSINESS INFORMATION REQUEST |  |  |  |
| --- | --- | --- | --- |
| Business Name |  |  |  |
| Division of: |  |  |  |
| Subsidiary of: |  |  |  |
| Website Address |  |  |  |
| Type of Business |  |  |  |
| ## REMITTING ADDRESS INFORMATION |  |  |  |
| Address |  |  |  |
| City/Town |  |  |  |
| State/Province |  | Zip |  |
| Phone | ( ) - Ext | Fax | ( ) - |
| Contact |  | Title |  |
| E-mail Address |  |  |  |
| Payment Name if Different |  |  |  |

All invoices must reference the corresponding Purchase Order Number(s)/Contract Number(s) if applicable and mailed to:

Attention:  Accounts Payable, Accounting Department

South Coast Air Quality Management District

21865 Copley Drive

Diamond Bar, CA  91765-4178

DISADVANTAGED BUSINESS CERTIFICATION

Federal guidance for utilization of disadvantaged business enterprises allows a vendor to be deemed a small business enterprise (SBE), minority business enterprise (MBE) or women business enterprise (WBE) if it meets the criteria below.

- is certified by the Small Business Administration or

- is certified by a state or federal agency or

- is an independent MBE(s) or WBE(s) business concern which is at least 51 percent owned and controlled by minority group member(s) who are citizens of the United States.

Following state guidance, a vendor may be deemed a disabled veteran business enterprise (DVBE) if it meets the following:

- is an independent business concern which is at least 51 percent owned and controlled by disabled veteran(s), and the home office is located in the U.S.

Statements of certification:

As a prime contractor to the SCAQMD,	     	 (name of business) will engage in good faith efforts to achieve the fair share in accordance with 40 CFR Section 31.36(e), and will follow the six affirmative steps listed below for contracts or purchase orders funded in whole or in part by federal grants and contracts.

- Place qualified SBEs, MBEs, and WBEs on solicitation lists.

- Assure that SBEs, MBEs, and WBEs are solicited whenever possible.

- When economically feasible, divide total requirements into small tasks or quantities to permit greater participation by SBEs, MBEs, and WBEs.

- Establish delivery schedules, if possible, to encourage participation by SBEs, MBEs, and WBEs.

- Use services of Small Business Administration, Minority Business Development Agency of the Department of Commerce, and/or any agency authorized as a clearinghouse for SBEs, MBEs, and WBEs.

- If subcontracts are to be let, take the above affirmative steps.

###### Self-Certification Verification:

Check all that apply:

Small business enterprise		Women-owned business enterprise

Local business		Disabled veteran-owned business enterprise

Minority-owned business enterprise

Percent of ownership:  	     	 	%

Name of Qualifying Owner(s):

I, the undersigned, hereby declare that to the best of my knowledge the above information is accurate.  Upon penalty of perjury, I certify information submitted is factual.

## NAME	TITLE

## TELEPHONE NUMBER	DATE

Definitions

Disabled Veteran-Owned Business Enterprise means a business that meets all of the following criteria:

- is a sole proprietorship or partnership of which is at least 51 percent owned by one or more disabled veterans, or in the case of any business whose stock is publicly held, at least 51 percent of the stock is owned by one or more disabled veterans; a subsidiary which is wholly owned by a parent corporation but only if at least 51 percent of the voting stock of the parent corporation is owned by one or more disabled veterans; or a joint venture in which at least 51 percent of the joint venture’s management and control and earnings are held by one or more disabled veterans.

- the management and control of the daily business operations are by one or more disabled veterans.  The disabled veterans who exercise management and control are not required to be the same disabled veterans as the owners of the business.

- is a sole proprietorship, corporation, partnership, or joint venture with its primary headquarters office located in the United States and which is not a branch or subsidiary of a foreign corporation, firm, or other foreign-based business.

Joint Venture means that one party to the joint venture is a MBE/WBE/DVBE and owns at least 51 percent of the joint venture.  In the case of a joint venture formed for a single project this means that MBE/WBE/DVBE will receive at least 51 percent of the project dollars.

Local Business means a business that meets all of the following criteria:

- has an ongoing business within the boundary of the SCAQMD at the time of bid application.

- performs 90 percent of the work within SCAQMD’s jurisdiction.

Minority-Owned Business Enterprise means a business that meets all of the following criteria:

- is at least 51 percent owned by one or more minority persons or in the case of any business whose stock is publicly held, at least 51 percent of the stock is owned by one or more minority persons.

- is a business whose management and daily business operations are controlled or owned by one or more minority person.

- is a business which is a sole proprietorship, corporation, partnership, joint venture, an association, or a cooperative with its primary headquarters office located in the United States, which is not a branch or subsidiary of a foreign corporation, foreign firm, or other foreign business.

“Minority” person means a Black American, Hispanic American, Native American (including American Indian, Eskimo, Aleut, and Native Hawaiian), Asian-Indian American (including a person whose origins are from India, Pakistan, or Bangladesh), Asian-Pacific American (including a person whose origins are from Japan, China, the Philippines, Vietnam, Korea, Samoa, Guam, the United States Trust Territories of the Pacific, Northern Marianas, Laos, Cambodia, or Taiwan).

Small Business Enterprise means a business that meets the following criteria:

- 1) an independently owned and operated business; 2) not dominant in its field of operation; 3) together with affiliates is either:

- A service, construction, or non-manufacturer with 100 or fewer employees, and average annual gross receipts of ten million dollars ($10,000,000) or less over the previous three years, or

- A manufacturer with 100 or fewer employees.

- Manufacturer means a business that is both of the following:

- Primarily engaged in the chemical or mechanical transformation of raw materials or processed substances into new products.

- Classified between Codes 2000 to 3999, inclusive, of the Standard Industrial Classification (SIC) Manual published by the United States Office of Management and Budget, 1987 edition.

Women-Owned Business Enterprise means a business that meets all of the following criteria:

- is at least 51 percent owned by one or more women or in the case of any business whose stock is publicly held, at least 51 percent of the stock is owned by one or more women.

- is a business whose management and daily business operations are controlled or owned by one or more women.

- is a business which is a sole proprietorship, corporation, partnership, or a joint venture, with its primary headquarters office located in the United States, which is not a branch or subsidiary of a foreign corporation, foreign firm, or other foreign business.

United State Environmental Protection Agency

Washington, DC 20460

Certification Regarding

Debarment, Suspension, and Other Responsibility Matters

The prospective participant certifies to the best of its knowledge and belief that it and the principals:

- Are not presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from covered transactions by any Federal department or agency;

- Have not within a three year period preceding this proposal been convicted of or had a civil judgement rendered against them or commission of fraud or a criminal offense in connection with obtaining, attempting to obtain, or performing a public (Federal, State, or local) transaction or contract under a public transaction: violation of Federal or State antitrust statute or commission of embezzlement, theft, forgery, bribery, falsification or destruction of records, making false statements, or receiving stolen property:

- Are not presently indicted for or otherwise criminally or civilly charged by a government entity (Federal, State, or local) with commission of any of the offenses enumerated in paragraph (1)(b) of this certification; and

- Have not within a three-year period preceding this application/proposal had one or more public transactions (Federal, State, or local) terminated for cause or default.

I understand that a false statement on this certification may be grounds for rejection of this proposal or termination of the award. In addition, under 18 USC Sec. 1001, a false statement may result in a fine of up to $10,000 or imprisonment for up to 5 years, or both.

________________________________________________________________________

Typed Name & Title of Authorized Representative

________________________________________________________________________

Signature of Authorized Representative                                Date

  I am unable to certify to the above statements.  My explanation is attached.

EPA Form 5700-49 (11-88)

CAMPAIGN CONTRIBUTIONS DISCLOSURE

California law prohibits a party, or an agent, from making campaign contributions to AQMD Governing Board Members or members/alternates of the Mobile Source Pollution Reduction Committee (MSRC) of $250 or more while their contract or permit is pending before the AQMD; and further prohibits a campaign contribution from being made for three (3) months following the date of the final decision by the Governing Board or the MSRC on a donor’s contract or permit.  Gov’t Code §84308(d).  For purposes of reaching the $250 limit, the campaign contributions of the bidder or contractor plus contributions by its parents, affiliates, and related companies of the contractor or bidder are added together.  2 C.C.R. §18438.5.

In addition, Board Members or members/alternates of the MSRC must abstain from voting on a contract or permit if they have received a campaign contribution from a party or participant to the proceeding, or agent, totaling $250 or more in the 12-month period prior to the consideration of the item by the Governing Board or the MSRC.  Gov’t Code §84308(c).  When abstaining, the Board Member or members/alternates of the MSRC must announce the source of the campaign contribution on the record.  Id.  The requirement to abstain is triggered by campaign contributions of $250 or more in total contributions of the bidder or contractor, plus any of its parent, subsidiary, or affiliated companies.  2 C.C.R. §18438.5.

In accordance with California law, bidders and contracting parties are required to disclose, at the time the application is filed, information relating to any campaign contributions made to Board Members or members/alternates of the MSRC, including: the name of the party making the contribution (which includes any parent, subsidiary or otherwise related business entity, as defined below), the amount of the contribution, and the date the contribution was made.  2 C.C.R. §18438.8(b).

The list of current AQMD Governing Board Members can be found at the AQMD website (www.aqmd.gov).  The list of current MSRC members/alternates can be found at the MSRC website (http://www.cleantransportationfunding.org).

SECTION I.  Please complete Section I.

Contractor:	RFP #:		2009-08

List any parent, subsidiaries, or otherwise affiliated business entities of Contractor:  (See definition below).

SECTION II

Has contractor and/or parent, subsidiary, or affiliated company, or agent thereof, made a campaign contribution(s) totaling $250 or more in the aggregate to a current member of the South Coast Air Quality Management Governing Board or members/alternates of the MSRC in the 12 months preceding the date of execution of this disclosure?

Yes	  No	If YES, complete Section II below and then sign and date the form.
		If NO, sign and date below.  Include this form with your submittal.

Campaign Contributions Disclosure, continued:

Name of Contributor

Governing Board Member or MSRC Member/Alternate	Amount of Contribution		Date of Contribution

Name of Contributor

Governing Board Member or MSRC Member/Alternate	Amount of Contribution		Date of Contribution

Name of Contributor

Governing Board Member or MSRC Member/Alternate	Amount of Contribution		Date of Contribution

Name of Contributor

Governing Board Member or MSRC Member/Alternate	Amount of Contribution		Date of Contribution

Name of Contributor

Governing Board Member or MSRC Member/alternate	Amount of Contribution		Date of Contribution

I declare the foregoing disclosures to be true and correct.

By:

Title:

Date:

DEFINITIONS

Parent, Subsidiary, or Otherwise Related Business Entity.

(1)	Parent subsidiary. A parent subsidiary relationship exists when one corporation directly or indirectly owns shares possessing more than 50 percent of the voting power of another corporation.

(2)	Otherwise related business entity. Business entities, including corporations, partnerships, joint ventures and any other organizations and enterprises operated for profit, which do not have a parent subsidiary relationship are otherwise related if any one of the following three tests is met:

(A)	One business entity has a controlling ownership interest in the other business entity.

(B)	There is shared management and control between the entities. In determining whether there is shared management and control, consideration should be given to the following factors:

- The same person or substantially the same person owns and manages the two entities;

- There are common or commingled funds or assets;

- The business entities share the use of the same offices or employees, or otherwise share activities, resources or personnel on a regular basis;

- There is otherwise a regular and close working relationship between the entities; or

(C)	A controlling owner (50% or greater interest as a shareholder or as a general partner) in one entity also is a controlling owner in the other entity.

2 Cal. Code of Regs., §18703.1(d).