## Multi-Jurisdictional Approaches to Mitigation Planning

(Excerpts from May 2005 Draft Multi-Jurisdictional Approaches to Mitigation Planning FEMA 386-8)

## Why Conduct Multi-Jurisdictional Natural Hazard Mitigation Planning?

Multi-jurisdictional mitigation planning is a critical aspect of DMA 2000. A multi-jurisdictional plan ideally makes sense because it:

- offers an opportunity to cooperate on mutual concerns;

- allows economies of scale by:

  - leveraging individual capabilities;

  - sharing costs and resources;

- avoids duplication of efforts; and

- imposes an external discipline on the process.

Multi-jurisdictional plans may prove disadvantageous because there is:

- a likelihood that some jurisdictions will not become fully involved;

- less individual control over the process;

- a need for strong leadership and organizational skills;

- a possibility that there will be conflict among participants; and

- a need for equal participation by all jurisdictions.

It is important to note that the authority and responsibility to adopt the mitigation plan will lie ultimately at the jurisdiction level. Each jurisdiction is responsible for adoption of the plan individually, even if it has been prepared collectively. As this guide explains, each jurisdiction has to meet certain requirements wherever the plan is expected to meet a requirement spelled out by the Rule. If a jurisdiction decides to participate in a plan but does not meet the requirements, it will be denied funding approval by FEMA, while other jurisdictions that participated in the same multi-jurisdictional plan can receive approval if they have met all the criteria. Therefore, multi-jurisdictional plans should in no way be used as a short-cut approach to avoid preparing a local hazard mitigation plan.

## Multi-Jurisdictional Planning Participation

TIP - Participation by multiple jurisdictions

The first order of business is to create a structure for communication and decision-making. It is recommended that one person be the manager for the overall plan development and that each participating jurisdiction have a designated point of contact. Whatever organization or methodology is used, it is essential that some structure for accountability be developed at the onset of the process. The organizational models below have:

- a “Plan Author” who does much of the work in preparing the plan. This may be a consultant, a County agency, or some organization with the staff and capability to do research, prepare maps, develop text, and orchestrate the actual production of the plan document. Sometimes this Author is a combination of in-house capability and leadership of a public agency with technical support of outside consultants.

- a “Planning Team” when the group leading the planning effort comprises individuals other than the Plan Author. For details, refer to Chapter 2 of FEMA 386-1: Getting Started: Building Support for Mitigation Planning.

There is no single organizational model that will work best for all jurisdictions. This guide describes three organizational models. Select the one that most closely fits with your capabilities. Whichever you choose, the bottom line is that all participating jurisdictions agree on the structure, follow an agreed-upon schedule, and meet some minimum criteria for satisfactory participation.

## Direct Representation Model

The first model for the multi-jurisdictional plan organization allows each participating jurisdiction to have direct representation on the Planning Team (see Figure 2). The representatives are empowered to act on the jurisdiction’s behalf and bear the responsibility to be a conduit between the Author and the jurisdiction. Because of the direct representation, the individual jurisdictions are expected to be fully engaged in the development of all aspects of the Plan.

This model works best where the number of participants is relatively small and representatives are actively engaged in the process. Because of the direct involvement, the plan should be highly reflective of the unique needs and interests of the individual jurisdictions.

PLAN AUTHOR

PLANNING TEAM

(Direct representatives from each jurisdiction)

PARTICIPATING JURISDICTION

PARTICIPATING JURISDICTION

PARTICIPATING JURISDICTION

PARTICIPATING JURISDICTION

Figure 2. Direct Representation Model

## Proxy Model

In the second model, individual jurisdictions may authorize the Plan Author to prepare the plan on their behalf. In essence, the Plan Author acts as a proxy for the jurisdictions in developing the plan (see Figure 3). The jurisdictions must formally authorize the Plan Author to act on their behalf in developing the plan and must each formally adopt the resulting plan to clearly satisfy the participation requirements.

This model is most applicable where the subordinate participants have little to no capability for active participation in the process. An example might be where a County agency prepares a plan that includes several small towns or incorporated places that have no staff experienced in preparing plans.

The benefit of this model is that it has few coordination issues. (A sample resolution granting the Plan Author the authority to act on behalf of the jurisdiction is found as Exhibit 2.) This model has limited benefit, in that it lacks the direct involvement of the jurisdictions and may not be fully reflective of the jurisdiction’s concerns, interests, and goals.

PLAN AUTHOR

Prepares plan on behalf of jurisdictions

FORMAL AUTHORIZATION

No involvement of jurisdictions in plan preparation

PARTICIPATING JURISDICTION

PARTICIPATING JURISDICTION

PARTICIPATING JURISDICTION

PARTICIPATING JURISDICTION

Figure 3. Proxy Model

At the conclusion of the plan preparation, each jurisdiction must formally adopt the plan as its own.

The Proxy model does not relieve the participating jurisdiction from meeting other requirements of the Rule. The responsibility of the plan containing all the pertinent pieces always remains with the participating jurisdiction; however a jurisdiction can authorize the Plan Author to act on its behalf.

Sample Exhibit 2: Authorization Resolution

Resolution for Authorizing the Plan Author to act on behalf of Local Jurisdiction

(Name of Jurisdiction) 	Town A

(Governing Body) 	Town Council

(Address) 	100 Main Street, Town A

RESOLUTION

WHEREAS, Town A has limited capability to undertake extensive participation in the preparation of a hazard mitigation plan; and

WHEREAS, Consultant X is able to act on behalf of Town A in the analysis and development of a hazard mitigation plan; and

WHEREAS, Consultant X shall prepare a hazard mitigation plan in accordance with the Disaster Mitigation Act of 2000;

NOW THEREFORE, Town Council, authorizes Consultant X to prepare the County ABC Plan on behalf of Town A which shall be reviewed and considered for adoption by Town Council upon completion.

ADOPTED this 20th day of September, 2005 at the meeting of the Town Council.

___________________________________

(Mayor)

___________________________________

(Clerk)

## Indirect Representation Model

For relatively large groups of jurisdictions, an indirect model may be appropriate. Led by a Plan Author, the jurisdictions may, due to large numbers, be divided into several sub-groups, perhaps by geographic proximity or some other common element or interest. Each of the sub-groups may authorize a Representative to act on their behalf, similar to the Proxy model described earlier. The sub-group of Representatives then constitutes the core working group for development of the plan which is directed, coordinated, or managed by the Plan Author (see Figure 4). In order to fully meet the participation criteria, each jurisdiction must authorize the Representative to act as proxy in the development of the Plan and then formally adopt the plan.

This model may be appropriate in situations where the level of planning capability is limited at the individual jurisdictional level, similar to the Proxy situation. What is different from the Proxy situation is that there are so many participants that the Plan Author cannot adequately represent all.

The sub-group of representatives may be one of the local jurisdictions or a Council of Governments (COG) or some other appropriate agency or individual who is tasked with communicating between the Plan Author and the individual jurisdictions.

PLAN AUTHOR

PLANNING TEAM

(Indirect Representatives)

PARTICIPATING JURISDICTION

REPRESENTATIVE

AUTHORIZATION

PARTICIPATING JURISDICTION

REPRESENTATIVE

AUTHORIZATION

PARTICIPATING JURISDICTION

PARTICIPATING JURISDICTION

Figure 4. Indirect Representation

## Variants

Some plans have been prepared with a combination of Direct Representation and Indirect Representation, as in the situation where a large county relies upon COGs to represent the smaller jurisdictions, and the larger Cities have direct representation. Any reasonable way to organize the participants will be acceptable if the jurisdiction had some kind of direct or representative participation and formally adopts the final plan.

Make sure the plan clearly demonstrates jurisdictional representation or formally authorized proxy in the process.

TIP - Define satisfactory participation

One of the first activities of the planning team should be to define what constitutes satisfactory participation. In the Proxy model, the measure of satisfactory participation could be that the participating jurisdictions formally authorize the Plan Author to develop the plan and then each jurisdiction formally adopts the plan. With direct or indirect representation, satisfactory participation should reflect the amount of interaction deemed appropriate to make the plan reflective of participant needs and interests. Some measures that could be used include:

- Attendance at a specified number of meetings or work sessions

- Submission of requested data

- Submission of completed questionnaires

- Response to interviews

- Review and comment on draft materials

- Hosting opportunities for public involvement

- Linking local internet presence to a plan Web site

How to document the planning process is explained in Step 4 of FEMA 386-3: Developing the Mitigation Plan: Identifying Mitigation Actions and Implementation Strategies.