# eRA Stee eRA Steering Committee Meeting Minutes

Date:	December 19, 2002

Time:	2:00–4:00 p.m.

Location:	Building 31, Conference Room 6A35

Chair:	Dr. Paul Sieving

# eRA Project Update

Dr. McGowan delivered the following presentation to the Steering Committee:

# eRA Project Team Realignment

Dr. McGowan began his remarks with a discussion of the new yearly process for realigning the eRA Project Team. Each January, nominations for eRA Group Advocates will be solicited, and in February the eRA Project Manager will rebalance the team to meet the demands of the upcoming year. Noting that he received four–five suggestions for Advocates from the EPMC, Dr. McGowan asked Steering Committee members for their strategic input on the composition of the Project Team.

# eRA–NBRS Linkages

Slide #7 shows the linkages between eRA and NBRS. eRA has been working with Mr. Jack Jones, the CIT Chief Architect, on the NIH single sign-on project. The plan for DCIS (Departmental Contracts Information System) data is for eRA to retrieve the data directly from DCIS. It could then be made available to ICs via IMPAC II.

Dr. McGowan stressed that many of the eRA–NBRS intersect points involve legacy systems. Using the eRA’s recent experience with the Financial Reporting System (FSR) as an example, on Slide #8 Dr. McGowan described some of the challenges inherent in legacy migration. In particular, the loss of intellectual capital and expertise on decades-old legacy systems increases the likeliness of unpredicted events during migration activity.

# FY 2003 Priorities

The FY 2003 priorities can be seen on Slide #14. The eRA Advocates and Project Team have been involved in figuring out the specific priorities for the March deployment. The Program Portfolio Management Interface should be available this summer. As the ability to electronically annotate Summary Statements and track action items is built into this system, NIH ICs will be able to begin moving their business processes from paper to an electronic medium.

# NIH eRA Commons Demo

Dr. McGowan walked the group through a demo of the Commons system using screen shots of the application. He also provided a live look at the NIH eRA Commons demo system. This demo will be going out the EPMC. As PIs begin to use the Commons to access their Summary Statements, scores, Notice of Grant Awards and other information, the number of snap-out mailers that NIH will need to use will decrease.

Additional screen shots of this demo system can be found in the attached presentation.

# Conclusion

Dr. McGowan concluded his presentation by asking the Steering Committee members to decide if they would be willing to fund Phase II of the SBIR contracts. The funding needed totals $18M, which would need to be collected from the ICs.

# Possible Impact of DHHS Centralization

Representing CIT in place of Mr. Alan Graeff, Ms. Dona Lenkin provided an update to the Committee on the possible impact of the DHHS centralization. She discussed the scenarios being considered. Of particular interest is the email server consolidation already ongoing. This consolidation has attractive strategic advantages.

# NBS Travel Module

Mr. Jack Jones reported that the NBS Travel Interface is working smoothly. He also commented positively on his working relationship with Mr. Steve Hughes, the new eRA System Architect. Mr. Jones said that eRA does a good job of researching the requirements of its customers and implementing them. Mr. Breithaupt asked about the degree of difficulty in implementing a single sign-on process for NIH. Mr. Jones replied that more information on the subject would be forthcoming from CIT.

# Plans for the Next Meeting

- The next eRA Steering Committee meeting will be held on January 16, 2003.

# Attendees

Sieving, Paul, M.D., Ph.D., Chair

Breithaupt, Gahan, NINDS

Copeland, Zoe-Ann, OER

Du Buy, Yvonne H., NIDCR

Duff, Judy, NEI

Ellis, Joe, NIGMS

Jones, Jack, CIT

Lenkin, Dona, CIT

McGowan, John, Ph.D., NIAID/OER

Murphy, Tom, NIDCR

Ramm, Louise, Ph.D., NCRR

Stanfield, Brent, Ph.D., CSR

Albrecht, Lyn, LTS, Recorder