# eRA Stee eRA Steering Committee Meeting Minutes

Date:	September 19, 2002

Time:	2:00–4:00 p.m.

Location:	Building 31, Conference Room 6A35

Chair:	Dr. Paul Sieving

# Introduction of eRA Committee Members

Dr. Sieving welcomed attendees and asked each Principal to introduce himself/herself and to describe “what I need from you to do this job and your inputs.”

Mr. Gahan Breithaupt (NINDS): With my IT background and having been chair of the ADP/EP, I bring an understanding of the technical solutions appropriate to NIH business problems. As an Executive Officer (EO), I bring an insight into the needs and issues of IC users and those of extramural researchers. After working for the IRS and seeing huge projects fail, I believe that eRA is a great success.

Ms. Yvonne Du Buy (NIDCR): As a non-technical EO, I can be a bellwether of the acceptance of a technical concept or change. I am also able to report on the perceptions of the IC user community.

Mr. Joe Ellis (NIGMS): As a GMO, I bring input from the user community and can describe what eRA should do to satisfy their needs.

Dr. Marvin Kalt (NCI): I bring the NCI end-user perspective. NCI is a large and important user of eRA systems. We are the major pilot and test community and a useful bellwether for judging the merit and effectiveness of eRA’s technical proposals and changes. I also represent the EPMC.

Ms. Judy Duff (NEI): I am here as an observer and facilitator and to support Dr. Sieving.

Mr. Alan Graeff (CIT): As the NIH CIO, I bring an understanding of the issues facing all NIH enterprise systems. I act an interface to the Steering Committees of these projects and to the NIH hierarchy. The key issue is funding—providing the dollars needed to get the job done.

Dr. John McGowan (NIAID): I see my role as that of a neutral party who looks beyond the requirements of an individual IC in order to develop processes and systems that are best for NIH. The eRA Advocates on the eRA Project Team have the responsibility to articulate user requirements. I am here to get your input. Is eRA meeting your needs? Are there any problems out there? I bring eRA’s funding needs to you for closure. I am here to get your feedback as well as to give you the information you need to make decisions. My goal is to give you this information in the form and to the degree of granularity that you require.

Mr. Breithaupt praised Dr. McGowan’s contribution to the project noting that he has brought about a consolidated and strategic vision and plan, has acheived consensus in the user community, and has brought the Steering Committee to an understanding of what eRA needs to fulfill its mission and how much it will cost.

# Input to Dr. Sieving

# Business Process Re-engineering and System Development

Mr. Ellis asserted that it is extremely important for business areas in NIH to reinvent and streamline their business processes prior to and in connection with the development of the information systems that will support them. Mr. Graeff said that he has the responsibility for enabling this business process re-engineering (BPR) in response to the Clinger-Cohen Act and for matching this BPR with new NIH IT systems.

Mr. Graeff noted that the development of the NBRSS and CRIS systems is easier than that of eRA since these are new systems being developed from scratch. eRA has the additional challenge of migrating from legacy systems that date back to the 1960s (IMPAC I).

# Integrating IC Best Practices into eRA—IC Size and Diversity

Different ICs have different needs. Smaller ICs would like the eRA system to provide for all their grant processing needs, while the larger ICs have the resources to create extension systems that more exactly match their own business processes. A good strategy for NIH would be for eRA to incorporate the best IC-specific tools into the enterprise to prevent individual ICs from “reinventing the wheel” over and over, wasting NIH IT funds.

Dr. Kalt noted that eRA has made a leap with better funding and better management. The EPMC would like to see even faster progress. An additional five million dollars would be a good investment to bring this about. Mr. Graeff added that if we don’t spend this money and add the functions ICs want, they will duplicate these functions over and over. eRA should not risk losing momentum.

# Large IT Project Funding in NIH

Mr. Graeff described the strategy for NIH Central Services Systems (CSS) and noted that it is imperative to avoid the “tin cup” approach. In other words, it makes more sense to provide the right funding, support and guidance for an enterprise IT project so that it will be well-planned, stable, and have the necessary support infrastructure. In this way the project will be able to provide long-term, reliable benefits to the user community. IC IT organizations have done this very well.

The CSS are having a harder time. This is why eRA needs this Steering Committee, and this is why Dr. Sieving, as an IC Director, can be an advocate to get the funding and support that eRA needs to be successful. Mr. Graeff said that NIH enterprise systems are growing and moving towards their objectives. He is excited to see robust secure environments coming into being. He looks forward to an NIH-wide single sign-on capability and the merging of portals. This will improve the workflow of the individual roles in NIH and result in an elegant infrastructure over the next 5–6 years.

# eRA Project System Update

Dr. McGowan gave the attached presentation:

On Slide #5, Dr. McGowan highlighted the fact that eRA will scale back to three releases per year. In order to deal with the development dilemma of delivering promised modules without adequate resources, a scope reduction of 20–30% is needed for upcoming deployments.

Dr. McGowan announced the following personnel changes:

Mr. Andy Greenleaf has been removed from management of the project.

Mr. Al D’Amico has been moved from NGIT project leadership into more of a supportive role.

Mr. Paul Tardif from NGIT was asked to more closely engage with eRA management to ensure that schedule and deliverable commitments are being met.

Mr. Mike Wilson is to be the NGIT J2EE migration and software development project manager.

Mr. Jerry Stuck returned to NSF in order to retire from federal service. He will eventually return to the project as a contractor.

# The Commons

Dr. McGowan reported that Mr. Tim Twomey would now be the lead for Commons development activities. By 2003, 80–90% of NIH extramural grantees will be using the Commons to communicate with NIH. Ms. Pine asked what ICs would need to do to get ready for full Commons deployment. Referring to Slide #23, Dr. McGowan said that ICs should keep contact information up to date so that the Principal Investigator’s Status Screen will show current information. Upcoming deployments of Commons and eSNAP will give ICs the opportunity to further streamline their business processes (Slide #24).

The Commons Working Group (CWG) has some BPR homework to do before January 2003 in order to feed their XML datastream and processing requirements into the development of the electronic Competitive Grant Application Process (CGAP), which NIH will be developing in 2003.

# SBIR Grantees

Eighteen SBIR grant applications were received. Six were recommended for approval and awarded. These selected providers already furnish grants management services to 50% of the academic institutions that work with NIH.

Mr. Charlie Havekost and the e-Grants team are going back to the drawing board on the XML datastreams. In order to meet our dates, the SBIR grantees need those datastreams defined more quickly. The NIH strategy is to move forward with the CWG’s input and succeed. e-Grants can then follow our lead.

# October 10–11 eRA Project Team Retreat

All members of the Steering Committee are invited to attend the eRA Project Team Retreat, which will take place at the Airlie House Conference Center, October 11–12. Agenda topics are listed on Slide #52.

# Loan Repayment Program

Dr. McGowan sought the committee’s concurrence with the proposal to integrate NIH’s Loan Repayment Program (LRP) with eRA for receipt and referral, review, and IC processing of LRP awards. This integration is desired by current IMPAC II users who need this functionality in the system to process LRP applications. LRP and eRA have conceptually agreed upon an overall plan. Cost and schedule considerations are being worked out. eRA doesn’t have funding for this effort and is seeking funds for the short-term integration effort from LRP. The budget request being made today may have to be modified to ensure migration within the required timeframe.

One main question discussed by the group was: how did an enterprise system get built without any NIH oversight? Although outside the scope of the eRA Steering Committee, this problem needs to be addressed.

# Committee Concurrence with LRP Integration

The Steering Committee concurred with the recommendation to integrate the LRP with eRA in order to take advantage of the existing infrastructure (business processes and the eRA system) to receive, assign, and review LRP applications.

# ECB/QVR

The QVR maintenance/migration issue was the most-discussed topic during the meeting. Dr. McGowan stated emphatically that eRA is not phasing out funding for QVR. The proposed cut of funding for enhancement of the current QVR system is in line with the 20–30% scope reduction of every other eRA application. These cuts are necessary to achieve the priorities established with the Steering Committee and the J2EE migration.

He stressed that a core philosophy of eRA is to seek out successful IC-created solutions and bring them into the enterprise. He understands that QVR is widely used and accepted by ICs. eRA intends to migrate QVR to J2EE and make it part of the enterprise system. In order to free up funds for this migration, as is the case with every eRA application, the funds for enhancing the current version of QVR must be closely managed.

During the discussion, the group listed the following positive characteristics of the ECB/QVR development methodology:

Users are pleased by the Rapid Prototyping development methodology. The ECB/QVR user group gave developers their requirements, and in a few weeks, they had a system they could work with. Additional changes they requested were visible a few weeks later. Users liked the quick turnaround and the chance to have their requirements validated so quickly.

Users were impressed by the responsiveness of the development team and the close collaboration they enjoyed with them.

Many Program Officials use QVR as their main or only tool. Ms. Pine reported that she has users who have QVR up on their workstations all day and require it to manage their workload.

ICs are so satisfied with the QVR system that some of them (NIDCR, in particular) have contemplated shutting down their reporting extension systems and relying exclusively on QVR. The “phase out of funding” misunderstanding distressed those ICs who would be relying on QVR and who need to know that its functionality will be available indefinitely.

The perception is that an enterprise-level replacement of QVR would remove the immediacy between users and developers, increase the time-frame for implementing changes, and inhibit the flexibility that QVR’s development and enhancement methodology currently provides.

Responses to these comments from Dr. McGowan and Mr. Graeff:

Innovations occur on the periphery of the enterprise—close to the user community. The challenge is to pull those innovations from the periphery into the enterprise system. There is usually pushback and conflict when trying to do this.

Reporting systems like QVR are much easier and faster to develop than data processing systems.

The Rapid Prototyping development methodology is appropriate for small, non-complex systems. For a development project of the size and difficulty of eRA, the Rational Unified Process (RUP) contains essential disciplines and controls.

A pitfall of the Rapid Prototyping methodology is that it cannot be used to understand the big picture. As Mr. Jack Jones said, if users describe a motorcycle, but they actually need an airplane, Rapid Prototyping is never going to iteratively refine a motorcycle into an airplane. Dr. McGowan built upon this to say that a key role in eRA is that of the System Architect. It is his job to pull together all the stovepiped functions into a single consolidated architecture.

Dr. McGowan understands that users want responsive analysts. eRA has put analysts like Cathy Walker and Tracy Soto, former IC members, on the analyst team to improve its responsiveness to the user community.

The pulling of QVR into eRA and its migration to J2EE is hard, but it is best for NIH as a whole.

# Message to the Community

QVR is being treated no differently than any current eRA application—all of which will be supported until they are absorbed into the J2EE platform. All current applications have had a 20–30% scope reduction to divert funds to J2EE.

eRA is committed to QVR.

eRA will continue to fund QVR. The increased funding being requested today from the Steering Committee will help provide funds for the continued enhancement of QVR as a prototype for migration into J2EE.

QVR will not be phased out unless its users are satisfied with the functionality as redesigned in J2EE.

The use of QVR to build out IC-specific coding or extensions systems—that would not be used across NIH—is not part of the eRA enterprise strategy and will not be supported with eRA funding.

# Recommendations and Next Steps for the QVR System

eRA should create a plan and timeline for the consolidation of eRA reporting tools, including the IRDB, QVR and the reporting functionality of every IMPAC II module, into an enterprise architecture. This plan and timeline should be presented to the community.

The message from the Steering Committee is that it would be willing to request additional monies for eRA to fund enhancements to the current QVR system until it is migrated to J2EE. The Steering Committee also understands that these enhancements increase the complexity and cost of the eventual migration. In essence, eRA will have to pay again to rewrite code and to integrate within the J2EE architecture the enhancements made to QVR.

Dr. McGowan was asked to find out how much more money eRA would need to do these additional enhancements and to migrate this more complex system to J2EE. He was asked to work this increase into the current request before the committee of $4.9 million.

The funding increase could then be presented to the BOG and the FARB.

It was agreed that eRA’s overt support of QVR would yield PR benefits and keep up positive momentum.

# eRA Budget

Dr. McGowan asked the group to give their feedback on

The integration of the LRP with eRA

The request on Slide #88 for $4.9 M in additional funding

Mr. Breithaupt suggested that Dr. McGowan more clearly show costs associated with mandatory changes like stem cell tracking, which have been absorbed by the project. Mr. Graeff said that other large enterprise systems generally have a 10% contingency fund for dealing with changes like these. These contingency funds were not built into the eRA budget. If they had been, this shortfall would have been covered.

Ms. Pine requested that Dr. McGowan, in an upcoming meeting, present a clearer discussion of budget parameters by breaking out costs. Dr. McGowan inquired as to what level of detail the committee might wish to explore. As a starting point, he suggested that at the next meeting he provide a breakdown of one or two layers below each of the main boxes provided in the strategic management tool for the project (Slide #87).

Mr. Graeff asked that the budget numbers be amended to show the additional monies needed to enhance QVR.

# Budget Recommendations

The Steering Committee supported the $4.9 million budget increase for the eRA, which should now be amended to provide additional monies for QVR enhancement. In addition, it was recommended that a contingency fund of 10% be established for the project.

# Business Planning Process

Dr. McGowan handed out copies of the Business Planning Process Feedback from Group Advocates and Task Managers (Attachment A). This document reflects the changes being made to the business planning process as eRA moves from a module-by-module lifecycle redesign philosophy to a fully integrated architecture.

# Plans for the Next Meeting

The next eRA Steering Committee meeting will be held on October 17.

# Attendees

Sieving, Paul, M.D., Ph.D., Chair

Breithaupt, Gahan, NINDS

Du Buy, Yvonne H., NIDCR

Duff, Judy, NEI

Ehrenfeld, Ellie, Ph.D., CSR

Ellis, Joe, NIGMS

Fisher, Richard, Ph.D., NEI

Flora, Carla, OER

Geaney, Stephanie, Soza

Graeff, Alan, CIT

Jones, Jack, CIT

Kalt, Marvin, Ph.D., NCI

McGowan, John, Ph.D., NIAID/OER

Pine, Martha, NIGMS

Schein, David, contractor to NEI

Albrecht, Lyn, LTS, Recorder

# Attachments

- Business Planning Process