Data Bridging Meeting

Minutes, 11/16/01

Attendees

Frahm, Donna

Bukowski, Maria

Goodman, Mike

Cain, Jim

Gibb, Scarlett

Hughes, Steve

Silver, Sara

Hahn, Marcia

Monheit, Madeline

Fischetti, Greg

# Statement of Problem #1—Integrity of Ethnicity Code Data

Sara Silver requested today’s meeting after discovering a data integrity problem caused by the forward bridging of people data from IMPAC I to IMPAC II. More specifically, IMPAC II records are being corrupted when their ethnicity data is overlaid by IMPAC I, which lacks an Ethnicity Code column. This occurs when Type 6, 7 and revised records are uploaded to IMPAC II.

# Discussion of Problem #1

Maria Bukowski expressed concerns about role-level data that Emily Mitchell has been updating in IMPAC I. Sara replied that we need to provide Emily with new IMPAC II tools to perform her corrective functions. Emily has asked Mike Goodman to enable her edits via the Admin module. She now uses a cumbersome process through CM. Another possibility is writing SQL scripts. Maria suggested the creation of an update view with database changes recorded in an audit log.

The group questioned whether only Type 6 and 7s are an issue. Sara will ask Emily about Type 4, 8 and 9s.

# Plan for Solving Problem #1

- Turn off all interfaces that update people data in IMPAC I.

- Turn off the bridging of people data from IMPAC I to IMPAC II.

- Provide Emily with new tools to perform her data quality functions in IMPAC II.

# Action Items for Problem #1

- Meet with Logicon on Monday, November 19, to discuss: a) termination of people data bridge to IMPAC II; b) providing Emily with new tools to perform people data correction in IMPAC II; c) how to address the “ethnicity bleed” until items a and b are accomplished.

- Ask Emily if Type 4, 8 and 9s need to be considered as part of the solution.

- (Sara) Work with Carla to identify “people data” inputs to the legacy system other than those entered by Emily’s group.

- Bring proposed solution to the Project Team for approval.

# Statement of Problem #2—Type 5 Bridging Issue

Scarlett Gibb advised the group of a Type 5 bridging issue identified by Tim Twomey. The new Type 5 continuation records soon to be generated in IMPAC II need to be reverse bridged to IMPAC I for payment via ATRS. This IMPAC I application must be maintained to feed CAS. Reverse bridging requirements for Type 5s have not been addressed.

# Discussion of Problem #2

DEIS needs to reverse bridge Type 5s by May or June to pay 2003 continuations. The bridge will be required for the foreseeable future. Even after the retirement of all other legacy functions, eRA must continue to support ATRS to feed data to CAS. Steve said that CAS is being redesigned as part of the NBS project, and the redesign may not be ready until 2006. Steve has also heard that the NBS will not accept feed from any other system.

# Next Steps for Problem #2

Tim, Emily, Lisa Chen, Mike, Chris Seker, and Jim Tucker need to meet to determine reverse bridging requirements for Type 5s.