# eRA Steering Committee Minutes

October 18, 2001

Attendees:	Marvin Cassman, Ph.D., NIGMS, Chair

Gahan Breithaupt, NINDS

Ellie Ehrenfeld, Ph.D., CSR

Alan Graeff, CIT

Marvin Kalt, Ph.D., NCI

John McGowan, Ph.D., NIAID/OER

Jack Jones, Ph.D.

Tom Kessler, Denali Associates

Jack Dennis, Denali Associates

Patricia Kelley, Denali Associates

Sally Lee, NIGMS (for Martha Pine, Executive Secretary)

Pamela Love, Management Intern

Dr. Cassman opened the meeting by welcoming the committee members and asked that self-introductions be made, since there were a number of guests in attendance. He then turned the floor over to Dr. McGowan, who gave a brief overview of the meeting’s agenda by referring to some of the early slides in his prepared PowerPoint presentation. The full presentation is attached here:

Dr. McGowan explained that the focus of today’s meeting included a presentation by Mr. Tom Kessler of Denali Associates. He also invited all of the committee members to attend the eRA Retreat to be held in Leesburg, Virginia, on November 1 and 2.

In the early slides, Mr. Kessler explained that the methodology used by Denali Associates to assess the “health” of the eRA project included a range of activities, from reviewing project documentation and interviewing IC representatives and project advocates, to convening focus groups of NIH technical staff. These activities permitted Denali Associates to gain valuable insight of the project from both the end users’ (IC) and developers’ perspectives (technical staff). Mr. Kessler also noted several positive aspects of the project’s development that were observed during the course of the review. He mentioned that eRA is a collection of functional mission critical applications that is providing a valuable service to the NIH and has provided an overall good return on investment. Other examples included: assembly of a large cadre of technical talent; respected project team managers and advocates; and adequate funding. Mr. Kessler was also pleased to report that problems that were identified early on in the project, such as a need for more computing resources, cost accounting, and quality assurance testing of data, have already been addressed.

Referring to slide #5 in his presentation, Mr. Kessler explained that strengthening the overall eRA project includes successfully transitioning from a small to a large-scale effort. He emphasized that successful development and implementation of the eRA enterprise architecture requires developing current (baseline) and target architectures, conducting a gap analysis, and identifying and prioritizing strategies to achieve intended targets. These steps are particularly important for a project that is constantly evolving and where system requirements are being added on a continuous basis. Other steps included in this process include improving resource planning and tracking of costs, as well as addressing data integrity issues.

In response to one of the committee members’ question regarding how a change in architecture might impact the Commons effort, Mr. Kessler explained that a core infrastructure is being built as the foundation for the entire eRA project, which includes “behind the scenes” work on the Commons. Referring to slide #12, Mr. Kessler stated that it is often difficult to trace user needs directly to technical system requirements. Consequently, the team referred to in “box #5” of this slide is responsible for tracking the system’s usability requirements. Mr. Kessler also noted that the figures depicted on the NIH-ERA Project Structure and Resource Allocation Chart (slide #13) were for illustration purposes only. He then elaborated that a table similar to this one could be a helpful tool in projecting costs for future years.

Dr. McGowan then proceeded to go over the remainder of the slide presentation that included a brief description of the details of the FY 2000 cost model (slide #11). He explained that major enhancements must be approved by the eRA Steering Committee/Resource Allocation Subcommittee, but that the Project Manager has delegated authority for minor enhancements and fixes. Dr. McGowan also explained that NIH could “forward fund” the contract to cover the next fiscal year, meaning that ICs could direct more funds for the enterprise system “up front.” This may offset funding needs for the eRA enterprise system in otherwise lean years.

Referring to slide #16, Dr. McGowan noted that independent monitoring of the eRA project included a long-term Independent Verification and Validation (IV&V) contract that would be used to assess, monitor, and validate the costs and timeliness of the project. The IV&V would also allow for a re-evaluation of project risks on a periodic basis. More details regarding the IV&V effort would be presented to the committee in November.

Dr. McGowan concluded his presentation by proceeding to briefly describe the topics to be discussed at the November eRA Retreat. Such discussion topics included: whether eRA should encompass the scanning and storage of legacy paper files, whether the enterprise project should take on a coding effort, and development of strategies for enhancing communications, particularly as it relates to the phasing in of new releases.

Mr. Graeff announced that all NIH enterprise system budgets were provided to the Board of Governors on October 24. Full funding for the eRA project was proposed. He also noted that CIT is working diligently to ensure that round-the-clock assistance is available for all NIH enterprise systems. It is envisioned that help desk operators will assist in “triaging” trouble calls in order to get immediate assistance to those who need it most.