# eRA Steering Committee Minutes

## February 28, 2002

Attendees:	Marvin Cassman, Ph.D. NIGMS, Chair

Gahan Breithaupt, NINDS

Yvonne duBuy, NIDCR

Al Graeff, CIT

John McGowan, Ph.D., NIAID/OER

Martha Pine, NIGMS, Executive Secretary

Brent Stanfield, Ph.D., CSR (for Ellie Ehrenfeld, Ph.D., CSR)

Members Absent:	Marvin Kalt, Ph.D., NCI

Wendy Baldwin, Ph.D., OER

Other Attendees:	Jack Jones, Ph.D., CIT

Carla Flora, OER

Donna Frahm, OER

Dr. Cassman welcomed the committee and asked that Dr. McGowan begin by providing an update on the status of the Federal Commons. He explained that the situation remains fluid, with some federal agencies that do not engage in R and D grants starting an effort from scratch to design an e-grants system. The National Science Foundation (NSF) and the NIH continue to work together on their shared vision of the Commons for agencies with R and D missions. NSF will continue to work on a Web interface with an “xml” datastream behind it, while NIH will work on the alternative straight datastream approach. NIH has made it a point to inform, and involve to a degree, staff in the Office of the Assistant Secretary for Administration and Management whose responsibility it is to move DHHS toward e-grants. At this time, DHHS has not identified any funds to support NIH’s Commons efforts. In the short-term, the lack of additional funds may not hamper progress because the project had budgeted for Commons development. When asked whether an NIH group might be needed to help ensure the best possible integration of the Commons with NIH’s internal processes, Dr. McGowan responded that he uses the eRA functional groups to advise the Commons effort. Al Graeff pointed out that the CDC and HRSA are also working on unique versions of e-grants, because they think that they have some needs, including funding block grants that might not be addressed by a system intended for R and D grantsmanship. Despite the fluidity of the situation, Dr. McGowan reported that development of the Commons is ahead of schedule.

Next, Dr. McGowan turned the discussion to the recent sluggish performance of IMPAC II. (Slide 5). While this has been a very complex problem with some difficulties associated with the NIH backbone and with configuration management, much of the trouble appears to lie with the server hardware and software on which IMPAC II depends. The manufacturer is attempting to address this problem. Dr. McGowan reported that it might take several more weeks to remedy the sluggish performance as this is not a software issue and several independent variables need to be analyzed to completely isolate the problem. These variables include: firewalls, subnets around eRA, bandwidth, and changes in some IC configurations of their LANs. In response to a question about whether these problems were due to the exponential growth in the scale of the project and use of IMPAC II, Dr. McGowan and Al Graeff opined that, to a degree, this might be true. Recent additions to IMPAC II of demanding functionality, such as the inclusion of grant application images in the Grant Folder, as well as more widespread use of IMPAC II, have expanded demands on the system’s hardware and software. Dr. Cassman asked that Al Graeff and Dr. McGowan prepare a proposal on:

- how to better prepare for this “scaling up” and

- what management steps, resource needs, and the like will be essential both to trying to minimize recurrences of this sort of problem and to addressing any problems that might occur.

Dr. McGowan and Mr. Graeff agreed to do this. Dr. Cassman and others pointed out that to end users of IMPAC II, “downtime” is not simply when the IMPAC II is shut down. Rather, to them “downtime” also includes when IMPAC II is performing so sluggishly that they cannot do their work effectively or efficiently.

The Steering Committee then discussed how the IMPAC II project is addressing data quality issues. Dr. McGowan referred to slides 8–17 in providing an overview of the data quality problems and the project’s proposals both for addressing the immediate problem and for preventing future data quality problems. The project has been systematically examining the data problems, addressing them when possible, and identifying the factors that have contributed to the proliferation and persistence of data problems. To improve things in the future, the project is proposing restricted access to key screens (that will be simplified to try to maximize correct data entry). Each IC will identify a responsible person or office in whom will be vested authority to make changes in the “people module” of IMPAC II. Other modules will be reprogrammed so that no “people data fields” can be changed through those modules. The IMPAC II program will also be enhanced with some self-validation algorithms. Furthermore, modifications to the IMPAC II “architecture” will include data quality considerations as an important design factor. At a March EPMC meeting, Dr. McGowan plans to offer the IMPAC II proposal regarding having a single IC person or office responsible for IMPAC II people data. When registration for the Federal Commons occurs, better “people data” should flow into IMPAC II. Before that time, the IMPAC II project team hopes to have cleaned up the existing data on likely Commons registrants.

Dr. McGowan then provided an update of the status of funding for the eRA project. (Slides 19–25) He reviewed what FY2001 funding has been devoted to, and what activities will require FY2002 resources. He pointed out those activities (in the red boxes on the tables) that have been delayed or abandoned. He also explained that very few of the additional “demands” listed on slide 25 will be undertaken in the near term. These demands, from both 2001 and 2002 to date, have been discussed with the Project Team, EPMC, and, to a degree, with the Steering Committee. However their costs and impact on the project have not been made clear. Dr. Cassman reminded Dr. McGowan that the Steering Committee should be consulted prior to the project committing itself to any of these or other “requirements.” Proceeding with any of these constitutes either changes or additions to the “baseline” set of activities, priorities and funding that the Steering Committee has agreed to; hence, Steering Committee review and concurrence is necessary. Dr. McGowan agreed that this process should be followed. He also explained that the final plans for FY2002 funding would come before the Committee in March or April for review. At present, an architectural review of the IMPAC II project is being conducted, and function point analysis is being done of the plans. These results of both will be vetted back through the project team and then to the Steering Committee for final review, modifications, and concurrence.

The Committee then discussed the proposed evolution of the Query-View-Reporting (QVR) System into a tool to handle IC data collection and reporting needs, such as scientific and disease/disorder coding (Slides 27–39). Dr. McGowan explained the history of the eRA project’s contemplation of this functionality. It grew out of the many expressions of interest in eRA tackling IC data collection needs (made at last year’s eRA demonstrations of IMPAC II modules and IC extension system). Discussions with interested parties thereafter suggested that there might be an opportunity to move toward a functionality that would essentially merge QVR and various data collection systems into an enterprise system that more comprehensively meets the ICs’ needs.

Dr. McGowan briefly summarized the systems (STARS, NCI’s tool, etc.) that ICs are using to meet their data collection and reporting needs. He then described the project’s preliminary “vision” of the future querying and reporting functionality. CIT would house a database into which IC and IMPAC II data would be regularly dumped. The enhanced reporting tools would use the CIT-housed database. This vision may result in the successor to the IRDB, which has never achieved the utility originally envisioned. Members of the Committee offered comments about the vastly different direction proposed for the QVR functionality. While they appreciate the potential of this tool, they expressed concern that the broader NIH community does not seem to know about the proposed plans and that thus some ICs may be undertaking their own data collection and reporting efforts without appreciating the potential of this envisioned tool. The Committee urged Dr. McGowan to aggressively communicate this new vision for QVR in a number of NIH communities—including the IT community, Executive Officers, EPMC members and the program analysis, planning and evaluation community. The Committee commented that such an aggressive communication campaign should maximize the chance of success in proceeding with this vision. One member suggested that the eRA project designate a staff person who could serve as a reliable resource person for ICs to contact with questions about current, planned or proposed eRA functionality and how the ICs might best take advantage of these. ICs should be strongly encouraged to contact the eRA project prior to undertaking major efforts that might be addressed in the enterprise eRA project. Dr. Cassman suggested that Dr. McGowan provide some advice to ICs about how they might structure communicating about eRA developments, plans, etc., within the ICs. Clearly the project will benefit if the ICs themselves see to it that the knowledge of “what’s happening, ” gleaned by many IC staff who play unique roles in the broad eRA effort, is regularly shared with others with a need to know.

The Committee then urged the eRA team to send messages to NIH staff explaining in layman’s terms that the degradation in performance of IMPAC II is being addressed and telling the staff when they might expect to see the problem resolved. The Committee thought it was critical to assure staff that there is “light at the end of the tunnel.”

Dr. McGowan noted this and said that it is consistent with the eRA project’s philosophy about acknowledging problems and explaining how the project is trying to solve them. He pointed out that some problems with mounting a complex enterprise project like eRA are inevitable. The Committee agreed but pointed out that communication with the NIH community is still needed to demonstrate that the project cares about its end users.

3/14/2002