# Internet Assisted Review Focus Group

Date:	June 10, 2002, Thurs.

Time:	1:30–4:00 p.m.

Location:	Rockledge 2, Room 3087

Advocate:	Eileen Bradley

Team Leaders:	Tracy Soto, Scarlett Gibb

Next Meeting:	Mon., June 21, 1:30–4 p.m., Rockledge 2, Room 3087

The Scope document, containing requirements, is posted on the eRA website at this URL:

http://era.nih.gov/Docs/IAR_Scope_Document_Draft_06-10-02.doc

The minutes refer to this presentation, which includes screens and today’s requirements:

http://era.nih.gov/Docs/IAR_Agenda_Req_06-20-02.ppt

## Action Items

- (Daniel) Add a NC (non-competitive) button on the Submit Critique and Preliminary Score screen.

- (Daniel) Add a Conflict of Interest (COI) column on the Score Matrix screen.

- (Eileen) Present this proposal regarding assignment information purge dates to the Review Policy Committee (RPC).

- (Daniel) Put the Critique Posting Status Report in the Peer Review module.

## Pre-Summary Statement Assembly

| Number | Requirement | Comments/Changes |
| --- | --- | --- |
| 5.1.3.11 | I think this placeholder should just be removed. The following items are inserted. | This is prioritized as Version 1, Must. |
| New | Critiques for subprojects should be included in the parent grant pre-summary statement. |  |
| New | Subprojects should be sorted using the order specified in the Order of Review in the IMPAC II Peer Review Module. (SRA/GTAs may need to renumber their Order of Review before the pre-summary statement bodies are created.) |  |
| New | Within each subproject, critiques will be sorted using the standard order of Primary, Secondary, etc. |  |

## Reports

### Subprojects

There was a discussion regarding subproject printing. There can be as many as 30 sections or subprojects  in an application and the reviewer may be assigned to only a few of those. The reviewer will want to print only those sections assigned to them.

The Restricted Review of reports only shows the particular reviewer’s assignments. This view shows all of the subprojects but blanks out the other reviewers’ names and does not show unassigned applications and subprojects. This screen can be printed by the reviewer so there is no need for a separate report.

The group agreed that for Version 1, this section is okay as is; there is no need for a further report.

Note: The IAR is going to support Word and Plain-text submissions but not WordPerfect.

### Request for New Button

Brian Wojcik suggested adding a “non-competitive” (NC) radio button on the “Submit Critique and Preliminary Score” screen. This would be in addition to the NR and DF radio buttons already identified. This designation would indicate that the application has merit but is not as competitive as others. However, it is not to be dismissed out of hand and there should be a short discussion of it.

The group agreed that this button should be added, and the Daniel said that it would require a minimum of effort. The sort options would be: NR, NC, 5 down to 1.

Action:	(Daniel) Add a NC (non-competitive) radio button on the Submit Critique and Preliminary Score screen.

| Number | Requirement | Comments/Changes |
| --- | --- | --- |
| 5.19.3 | A useful additional feature would be to allow the reviewers to print their own copies of their assignment lists. | This requirement is resolved by allowing users to print applications in the order they need (see 5.1.3.11). |
|  | The format would need to be SRA/GTA controlled—either “Assignment List and Conflicts by Reviewer” (full assignment information on only those applications assigned to the reviewer ) or “Assignment List and Conflicts by Reviewer (Restricted Version)” (no information on co-reviewers). The New Investigator indicator should print. | These two requirements are prioritized as Version 2, Could. |
| 5.19.4 | SRA/GTA should have a Meeting Report 1: A numbered report displaying PI name and application number along with the current scoring and streamlining information… | To satisfy this request, add a Conflict of Interest (COI) column (with and X to indicate COI) to the Score Matrix. This screen can be printed so no need of a separate report. Action: (Daniel) Add a Conflict of Interest (COI) column on the Score Matrix screen. Delete this requirement for a report. |
| 5.19.6 | SRA/GTA should have a Meeting Report 3: Preliminary Score Matrix View for SRA/GTA. The current screen proposed for the score matrix would suffice (provided all 70–100 rows print). A separate report won’t be created. The SRA/GTA can print current score matrix screen. | This is prioritized as Version 1, Must. |
| 5.19.7 | SRA/GTA needs the ability to print all reviews, sorted by PI, with each PI beginning on a new page. The requested feature would allow all SRA/GTAs to bring a collated copy of each “proto summary statement” to the meeting and be able to refer to them during the meeting. This allows SRA/GTAs to ensure that key points made at the meeting are actually written into the critiques. | This is prioritized as Version 1, Must. Each critique will have a header. Each project is divided into subprojects in the Peer Review module. Subprojects are sorted by the parent PI. |
| 5.19.8 | SRA/GTA will need a printable report of the lower half list (to take as the official list to the meeting) and their associated combined critiques. | This is prioritized as a Version 2, Could. |
| 5.19.10 | SRA/GTA will need a Critique Posting Status Report similar to report current in ER (attached example provided by Cindy Lassnoff) | This is prioritized as a Version 1, Must. It was agreed that the format of this report works except that the Submission Status data is not necessary. This report can be sorted by table title. Action: (Daniel) Put this report in the Peer Review Module. |

## IC Program Officer Access

| Number | Requirement | Comments/Changes |
| --- | --- | --- |
| 5.14.1 | SRA/GTA should have the option of making the lower half list public to Program Officers. This allows the PO to optimize their travels between SRG meetings. | This is prioritized as a Version 2, Could. The majority of opinion does not agree at this time; the group did agree that it should be discussed at a later date. |

## Purging Assignments/Meeting Closure

This section should be separated into Purging Assignments and Meeting Closure.

### Purging Assignments

- Delete assignment information (reviewers, assignments to applications, and conflicts) 15 days (TBD—approval needed by RPC) after the meeting is released. This requires a change to the existing way we do business, as assignment information is wiped out at meeting release now.

- Keep the existing ability for the SRA/GTA to manually purge the assignments.

- After assignments are purged, critiques and preliminary scores would still be associated with corresponding priorities (Primary 1, Secondary, etc.)

- When meeting is released or assignments are purged manually, the Peer Review system should check that the assignment purge date is on or later than the Edit Phase End Date. If this is not the case, the user of the system should get an error message preventing them from doing the task and instructing them to change the Edit Phase End Date if there is a need to release a meeting or purge assignments. Purge Date cannot be earlier than Edit Phase End Date.

- Reviewers should not have access to their meeting in IAR after the Purge date.

### Meeting Closure

For Meeting Closure, the group agreed to the following:

- The system should automatically set the Meeting Closure Date to be six months from the Meeting Release Date.

- On the Meeting Closure Date, all data in IAR corresponding to the meeting should be deleted (critiques, preliminary scores, etc.).

Action:	(Eileen) Present this proposal regarding assignment information purge dates to the Review Policy Committee (RPC).

## Other General Features

| Number | Requirement | Comments/Changes |
| --- | --- | --- |
| 5.16.1 | Privacy for the IMPAC II Review module is at the level of the IRG (or equivalent). The same level of privacy appears to be appropriate for IAR. However, the private checkbox on the Review assignment screen limiting access to the SRA/GTA only would have to work in the same way for IAR if this privacy mode is to be dept in the Review module. | This is prioritized as a Version 1, Must. |
| 5.16.2 | There may be an opportunity to handle Travel Voucher via IAR. | This is prioritized as a Version 2, Could. |

# Future Meeting Schedule and Topics

| Date | Topics |
| --- | --- |
| June 21 | IAR Focus Group Review of all screens with final sign-off for version 1 (Navigational Prototype). |
| To be scheduled around July 1 | RUG Review of Navigational Prototype |
|  | OER Internal Review |
|  | Critical Design Review |
| Fall 2002 | Pilot of Version 1 (for only 1 or 2 study sections) |

# Attendees

Binder, Roberta (NIAID)

David, Tracey (CSR)

Fox, Daniel (NGIT)

Gibb, Scarlett (OD)

Lassnoff, Cynthia (NIAID)

Levy, Adam (NGIT)

Rao, Harsha (Silicon Spirit)

Seppala, Sandy (LTS/OCO, recorder)

Sinnett, Ev (CSR)

Soto, Tracy (OD)

Sukhenko, Mikhail (Z-Tech)

White, Roy (NHLBI)

Wojcik, Brian (NCI)