# eRA Stee  eRA Steering Committee Meeting Minutes

Date:	June 20, 2002

Time:	2:00 p.m.–4:00 p.m.

Location:	Building 31, Conference Room 6A35

Chair:	Dr. Paul Sieving

# Action Items

- (Ms. Frahm) Consult with Ms. Zoe-Ann Copeland to obtain more information on space requirements for eRA; send this information to the committee (see Attachments A–C).

- (Ms. Duff) Coordinate email vote on eRA Rockledge I space request.

- (Dr. McGowan) Present legacy scanning update at EPMC.

# Overview for New eRA Committee Members

Dr. Sieving welcomed attendees and turned the floor over to Dr. McGowan. Each member of the committee received a copy of the new eRA Briefing Book. Since most new committee members were not in attendance, Dr. McGowan bypassed the first part of his presentation, during which he had planned to give a high level overview of the briefing book. This overview will be deferred to a subsequent meeting.

# eRA Project Status

Dr. McGowan proceeded to update the committee on eRA project status. The full presentation is attached here:

Beginning on slide #7, Dr. McGowan’s theme was “eRA is an evolving project.” eRA comprises the following elements:

- Operational Platform

- Software Development

- Business Process Re-engineering (BPR)

- NIH’s Link to e-Government.

At the same time, the eRA technical base is constantly evolving — from the IMPAC I mainframe-based platform to the IMPAC II Client Server architecture, and it is now poised to migrate to J2EE.

# Migration Rationale

Dr. McGowan discussed the current migration, not part of the original eRA plan, and the NIH community’s anxiety about diverting IMPAC II maintenance resources to the J2EE effort. Ms. Pine asked if the NIH community understood the necessity of migration. Dr. McGowan replied that the message is getting out through multiple channels.

The message to the community consists of these points:

- The current Oracle Forms architecture was an appropriate technology for the 1990s but is no longer supported by Oracle, nor is it sufficient for current needs.

- The “stovepiped” architecture dictated by this technology is costly to maintain. Business rules for each business area are unique and require separate maintenance actions.

- Oracle Forms technology will support neither “single login” nor Blackberry access, while J2EE does.

The key message to the community is that every 3–5 years an enterprise system requires a life-cycle redesign. The key takeaway for the committee is that the migration from IMPAC I to IMPAC II took 10 years due to inadequate funding. Lack of needed funding could cause similar problems with the current migration.

# eRA Tools– Business Intelligence and Knowledge Discovery

While eRA does contain funding for business processing and reporting tools, looking forward to 2005, Dr. McGowan discussed the need to incorporate business intelligence and discovery tools into the project. He described a recent visit to a private foundation, during which he found that these foundations have the ability to probe NIH grant abstract public repositories with data mining tools and make analyses that NIH can neither verify nor refute. Dr. McGowan stressed that this technology gap must to be addressed. He plans to allocate $100–200K to generate a white paper and “proof of concept” on the use of knowledge management and discovery tools in NIH.

# eRA Technical Status

With the exception of some minor fail over bugs, there are no complaints or system problems at present. All future deployments are on schedule. Several initiatives, including the scanning initiative and the electronic Competitive Grant Application Process (C-Gap) are ahead of schedule. Cost and resource constraints are inhibiting the exploration of the full BPR potential of these initiatives.

# eRA Space Requirements

In the near term (FY 2002–FY 2003), CSR growth requirements will precipitate a move of eRA staff from Rockledge II to Rockledge I. Although not included in the previous FY 2002–FY 2003 budgets, the buildouts required to accommodate current eRA staff will cost $1.2M. In FY 2004, eRA plans to bring together all contract staff in Rockledge I in order to better manage their performance and integrate them into the project. For both initiatives, 26,000 additional sq. ft. are required at a total cost of $3.3M. The estimated cost avoidance is $4.2M.

Ms. Pine and Ms. Du Buy asked whether all enterprise projects were being treated the same way in terms of being required to make rent payments out of project funding. In addition, Ms. Pine brought up a new NIH space policy that stipulates when one entity is forced to move by another entity, the latter is required to pay any space reconfiguration costs incurred by the former. Ms. Frahm was asked take this information to Ms. Zoe-Ann Copeland.

Since 26,000 sq. ft. will be needed in FY 2004 in Rockledge I to accommodate the eRA collocation strategy, Dr. McGowan asked for a motion and a second for a Space Justification Document (SJD) to be generated now in order to obtain this space as it becomes available. Since meeting attendance did not constitute a quorum, Ms. Duff took the action item to coordinate a vote on this issue via email. Please see Attachments A–C for supporting information.

# eRA Budget

Dr. McGowan listed the project priorities, around which the budget is aligned, on slide #22. In FY 2000, when eRA funding was increased to $34M per year, a five-year plan was established. May 2001–May 2002 marked the first year of tracking actual dollars spent against this planned funding level, and it provides a good baseline for understanding actual eRA funding requirements. Dr. McGowan underscored the cautionary statement expressed on slide #27 about the project’s being held to the original budget projection since this was put in place before all current requirements were known.

Slide #29 delineates FY 2002 priorities and the funds requested and allocated for each initiative. There is a $6M delta between the requested and allocated funds for the J2EE migration. The next two slides discuss this delta in greater detail. The drivers of this delta, in addition to the J2EE migration, unanticipated rental costs, and project initiatives that are ahead of schedule as already discussed, include the necessity to document the project to facilitate next year’s contract recompetition.

On his final slide, Dr. McGowan put forward three alternatives for addressing the $6M shortfall:

- Adjust the budget cycle to “forward fund” the contract, so that FY 2002 and FY 2003 monies would be used in a November–November cycle instead of May–May. For this option, the project would need an additional $6M in FY 2004 to total $31M.

- Request an increase for FY 2003.

- Request the use of contingency funds.

Dr. McGowan concluded his presentation by stating that while the eRA project has made remarkable progress and has significant positive penetration into the community, it does risk scope slippage if the additional $6M is not found.

The committee discussed alternatives. The FARB, which plans forward two years, does have contingency funds available. It was noted that at the last committee meeting, the shortfall was $4M; it is now $6M. Ms. Pine asked if the BOG had experienced similar shortfalls with any other system. Ms. Lenkin responded that no other enterprise system is this far along. The committee decided that Dr. McGowan should address the BOG in September to make the case for more funding in FY 2004. The BOG could then make the case for the FARB to revisit the FY 2004 allocation.

# Legacy Grant Scanning

Ms. Pine brought up the issue of legacy grant scanning. Dr. McGowan said that Mr. Michael Cox has information on how to contact NIH’s contractor to engage them in an IC’s scanning initiative. The next Inside eRA newsletter, due out in early July, will contain an article on the topic. As an example, NIAID will be undergoing a records management BPR change where legacy grant files will be scanned and sent offsite, saving three inches of shelf space per grant. Other ICs would be able to take advantage of this scanning contract to do the same.

Dr. Mc Gowan was asked to present this information at the next EPMC meeting.

# Plans for the Next Meeting

The next committee meeting will be held in September. Agenda items to consider for this meeting include:

- Overview for new committee members; overview of the eRA Briefing Book.

- Revisit Independent Verification and Validation (IV&V); Soza to present on the Oracle Small Business Suite (SBS) tracking system.

- Update on eRA space requirements; Ms. Zoe-Ann Copeland to present.

Ms. Pine, whose expertise and input have been greatly valued, was asked to attend the September meeting.

# Attendees

Sieving, Paul, M.D., Ph.D., Chair

Du Buy, Yvonne H., NIDCR

Duff, Judy, NEI

Ehrenfeld, Ellie, Ph.D., CSR

Flora, Carla, OER

Frahm, Donna, OER

Green, Terry, NEI

Lenkin, Dona, CIT (for Alan Graeff)

McGowan, John, Ph.D., NIAID/OER

Pine, Martha, NIGMS

Albrecht, Lyn, LTS, Recorder

# Attachments

- Addendum to the Minutes—eRA Space Requirements

- Space Justification Document

- Construction Estimate for FY 2003 Requirements