# Commons/Data Integrity Meeting

Date:	September 26, 2001

Time:	9:00 am

Location:	Rockledge I, Room 1113

### Action Items

- (Mark) Provide Maria with names of 5,000 persons currently registered in the Commons.

- (Maria) Check data integrity of profile records for persons above.

- (Bob R./Al) Document proposed changes to UPA; present requirements for approval.

- (George) Get formal NIH approval for concept of single point of ownership.

- (Bob R./Al) Develop use cases.

- (Maria/Sara) Set up mechanisms for verifying profiles of new Commons registrants and locking the profiles.

### Discussion Items

- New Commons Project Manager

George introduced Jerry Stuck who has been appointed to the new Commons Project Manager position. Jerry’s understanding of community issues and his experience with the recent implementation of the NSF FastLane (200,000 registered users) will be extremely valuable in planning and deploying Version 2.2 of the NIH Commons.

Jerry will interact with Sherry Zucker on a formal basis to coordinate Commons and IMPAC II initiatives to ensure one seamless end-to-end electronic system. They will also take advantage of opportunities to transfer knowledge and reuse code. For example, lessons learned from J2EE development for the Commons will facilitate the same effort for IMPAC II.

- Coordination of Data Improvement Strategies

George presented a 3-phase approach (see attachment) for implementing single point of ownership as a means of preserving the integrity of the unique personal profile. This concept was approved by the eRA Project Team and presented to the Commons Working Group (CWG) at their August meeting.

Using a water-based analogy, George proposes to 1) fix “leaks” in the existing system which permit the introduction of duplicate profiles; 2) cleanse existing “waters” which contain problem records; and 3) filter incoming flow for positive identification of grantees and key personnel.

Bob Moore noted that George’s approach closely maps the tasking on QRC’s statement of work. QRC recently won a 3-year contract to clean up people data in the IMPAC II OLTP and IRDB. Bob, Maria and Sara have been facilitating the QRC effort. All agreed that Commons and IMPAC II strategies need to be closely coordinated.

Although the Unique Person Algorithm (UPA) is not a concern for Commons Version 2.1 (which will serve as a proof of concept for J2EE), the UPA will be critical for Version 2.2 planned for Spring 2002, when 175 institutions and 5,000-10,000 users are expected to register (George’s estimate).

- Highlights of Data Quality Discussion

- (Maria) While duplicate profiles are the obvious problem, incorrectly collapsed records present a more insidious problem.

- (Mark) It would be better to change the nomenclature from “incorrectly collapsed” to “inconsistent.”

- (Maria) Audit trails were not completely online until the Spring of 2000. Records changed prior to that time may have incomplete audit trails.

- (Bob M.) At the outset, grant data only (not application data) should be presented to grantees for profile verification.

- (George) The Commons will need to include a mechanism for PIs to delegate update authority for their profiles. The CWG concluded that PIs cannot be expected to maintain their own records.

- (George) We need to define what combination of elements (name, DOB…) constitutes a unique person.

- (Maria) In response to Mark’s question about scope, Maria stated that data cleanup includes all personnel and not just PIs.

- A locking mechanism needs to be developed to prevent unauthorized update of verified profiles.

- (Maria) In general, grants and status data in OLTP role records are OK; however, the same grants in the IRDB may not be correct since profile records are used.

- (Bob M.) Historical records are more likely to contain errors than recent records.

- (Bob M.) We need a permanent Department of Data Quality.

- It was suggested that Maria/QRC begin by checking the profiles of those already registered in the Commons Version 1.

- (Tim) Although Commons registration is currently closed, we will be registering new users via TA and X-Train.

- QRC’s recommendations will not be in time for the new Commons UPA; however, their recommendations can be implemented in R&R.

- (Jerry) In response to Sara’s concern about the possibility of negative public relations if we present incorrect data to the user, Jerry believes it’s OK if the outcome is clean data.

- (Maria) IMPAC II profile records (not role records) should be used to establish a match.

- New UPA Logic

The UPA is being revisited for several reasons: to facilitate the integration of the Commons and IMPAC II into one enterprise system; to accommodate the transfer of profile maintenance to the external community; and to improve data quality.

#### Logic of Version 1 UPA

The criteria for establishing a match are name, email address, DOB, grant number and institution. The DOB and grant number are optional; however if the user does not enter a DOB, there will not be a match. If no match is found, a new profile is generated.  If there are multiple matches, the user is instructed to call the Help Desk.

#### Proposed Logic for Version 2 UPA

--Have you been awarded a grant by the NIH or do you have an application in process?

--If yes, provide ROLE LEVEL grant number, PROFILE name, PROFILE email, PROFILE DOB (optional) and ROLE LEVEL institution.

--If grant number matches ROLE grant number, and first or last name matches IMPAC II PROFILE name, link to the relevant profile.

--If grant number and first or last name do not match IMPAC II PROFILE name/ROLE grant combination, do second test:

(ROLE DOB or ROLE email address) + (ROLE first or ROLE last name)

+ (ROLE grant-related institution) = match

--If no match, generate a new profile. If one or more matches, present list for confirmation/ selection. For each possible match, present PROFILE name, ROLE LEVEL email address, ROLE LEVEL institution involvements, and most current awarded grant for each institution involvement.

--User selects one match or selects one match and indicates possible problem (text box for explanation) or searches again. If user does not confirm a match, generate new profile.

--Profile match must be verified by NIH person before user can update profile. If user indicates a problem, notify user of resolution.

### Attendees

Bukowski, Maria

D’Amico, Al

Dilawari, Leena

Goodman, Mike

Markovitz, Paul

Monheit, Madeline

Moore, Bob

Reifsnider, Bob

Silver, Sara

Stone, George

Stuck, Jerry

Twomey, Tim

Weiser, Mark

### Attachment

eRA and People Profiles: Plan for Implementation of Single Point of Ownership